POWERACT

C O N S U L T I N G

USER GUIDE 2

Small and Medium Enterprises

Scenario 1 SME QMS · Scenario 2 SME QHSE · Scenario 3 SME QMS for AEC & Construction

POWERACT Consulting · DynamicMS 1.0 · September 2026

Table of Contents

About this guide	11

Getting started	11

Sign in	11

The navigation shell	11

How a lifecycle runs	11

Input forms	12

The step page	13

Macro process page	13

Documents and templates	13

Administration	14

Search	14

Process design editor	15

Roles and functions	15

Prompt specification of the AI use cases	16

Audits: frequency and detailed findings	17

Registers	18

Scenario 1 — SME QMS, any sector (ISO 9001)	19

Before you start	19

Accounts of the organization	19

Create the project	20

Run the lifecycle, phase by phase	21

E2E-01 — Context To Strategy	21

UMS016 (MP-001) — Context Analysis and Stakeholder Mapping	21

UMS022 (MP-002) — Quality Policy and Strategic Direction Definition	27

UMS031 (MP-003) — Quality Objectives and Targets Deployment	30

UMS002 (MP-004) — Process Architecture Mapping	33

UMS023 (MP-005) — SIPOC and Value Stream Mapping	36

GRC005 (MP-028) — Regulatory and Compliance Obligations Mapping	39

GRC001 (MP-036) — Policy and Procedure Governance	42

GRC002 (MP-037) — Enterprise Risk Universe and Assessment	44

GRC003 (MP-038) — Risk Treatment and Mitigation Planning	46

DMS044 (MP-105) — Compliance Calendar and Obligation Scheduler	48

DMS082 (MP-143) — SME Onboarding and Quick Start	50

DMS083 (MP-144) — SME Simplified Process Modeling	52

Gate — G1 — Strategy baseline approved	55

E2E-02 — Leadership To Commitment	55

UMS006 (MP-013) — Competence and Training Orchestration	55

UMS032 (MP-014) — Management System Communication Plan Development	57

DMS085 (MP-146) — SME Fractional Expert Access	60

DMS091 (MP-152) — SME Simplified Training Management	62

E2E-03 — Risk To Resilience	65

DMS088 (MP-149) — SME Simplified Risk Register	65

DMS101 (MP-162) — SME Exit and Transition	68

E2E-04 — Compliance To Achievement	69

UMS033 (MP-015) — Management System Deployment and Implementation	69

UMS037 (MP-016) — Mock Audit, Pre-Certification, and Gap Diagnosis	71

UMS038 (MP-017) — Certification Audit Preparation and Coordination	74

DMS035 (MP-096) — Multi-Standard Certification Portfolio Management	76

DMS090 (MP-151) — SME Quick Audit Preparation	78

DMS092 (MP-153) — SME Cost-Effective Compliance	80

DMS096 (MP-157) — SME Regulatory Alert Service	83

DMS099 (MP-160) — SME Multi-Standard Quick Certification	85

Gate — G4 — Ready for certification	87

E2E-05 — People To Capability	87

UMS024 (MP-006) — Procedures and Work Instructions Development	87

UMS021 (MP-025) — Monitoring and Measurement Resources Control	91

UMS001 (MP-029) — Documentary Lifecycle Control	92

UMS047 (MP-030) — Records Lifecycle, Retention, and Evidence Governance	96

DMS084 (MP-145) — SME Document Template Library	98

DMS087 (MP-148) — SME Multi-Role User Management	100

E2E-08 — Requirements To Delivery	102

DMS094 (MP-155) — SME Informal Process Digitization	102

E2E-09 — Verification To Preparedness	104

UMS011 (MP-018) — Problem Capture and Definition	104

UMS012 (MP-019) — Immediate Action Management	107

UMS013 (MP-020) — Root Cause Resolution	109

UMS014 (MP-021) — Corrective Action Execution and Follow-Up	111

UMS015 (MP-022) — Nonconformity Capitalization and Closure	112

DMS021 (MP-082) — NCP Knowledge Base and RAG Management	114

DMS022 (MP-083) — AI Agent Orchestration for Problem Solving	116

DMS023 (MP-084) — Smart Alert and Escalation Engine	117

DMS026 (MP-087) — REX Capitalization and Generalization	118

DMS097 (MP-158) — SME Simplified Nonconformity Management	120

Gate — G9 — Problem solving effective	122

E2E-10 — Monitoring To Evaluation	122

UMS027 (MP-009) — Process Indicators and KPI Management	123

UMS028 (MP-010) — Process Alert and Escalation Thresholds	125

UMS029 (MP-011) — Real-Time Dashboard and Process Steering	127

UMS010 (MP-031) — Performance Indicator Consolidation and Reviews	129

UMS034 (MP-032) — Management System Performance Monitoring	131

UMS036 (MP-033) — Operational Process Performance Review	134

UMS039 (MP-034) — Governance Bodies and Reviews Orchestration	137

UMS040 (MP-035) — Customer Satisfaction Barometer Management	140

GRC008 (MP-039) — Internal Audit and Assurance Cycle	142

GRC010 (MP-040) — Executive GRC Reporting and Dashboards	144

DMS086 (MP-147) — SME Peer Benchmarking	146

DMS089 (MP-150) — SME Essential KPI Dashboard	149

DMS095 (MP-156) — SME Owner Dashboard	151

Gate — G10 — Performance reviewed	153

E2E-11 — Audit To Assurance	153

DMS004 (MP-065) — Intelligent Document Generation	154

DMS027 (MP-088) — AI Explainability and Confidence Scoring	155

E2E-12 — Correction To Innovation	157

DMS093 (MP-154) — SME Growth Readiness	157

DMS098 (MP-159) — SME Budget-Conscious Improvement	159

DMS100 (MP-161) — SME Collaborative Community	161

Records created along the run	163

Report a problem (nonconformity)	163

Record a risk	163

Record a KPI measurement	163

Audit programme	164

Documented information generated from the templates	164

Export the management review report	165

Scenario 2 — SME QHSE (ISO 9001, 14001, 45001)	168

Before you start	168

Accounts of the organization	168

Create the project	169

Run the lifecycle, phase by phase	170

E2E-01 — Context To Strategy	170

UMS016 (MP-001) — Context Analysis and Stakeholder Mapping	170

UMS022 (MP-002) — Quality Policy and Strategic Direction Definition	176

UMS031 (MP-003) — Quality Objectives and Targets Deployment	179

UMS002 (MP-004) — Process Architecture Mapping	182

UMS023 (MP-005) — SIPOC and Value Stream Mapping	185

GRC005 (MP-028) — Regulatory and Compliance Obligations Mapping	188

GRC001 (MP-036) — Policy and Procedure Governance	191

GRC002 (MP-037) — Enterprise Risk Universe and Assessment	193

GRC003 (MP-038) — Risk Treatment and Mitigation Planning	195

DMS044 (MP-105) — Compliance Calendar and Obligation Scheduler	197

DMS082 (MP-143) — SME Onboarding and Quick Start	199

DMS083 (MP-144) — SME Simplified Process Modeling	202

Gate — G1 — Strategy baseline approved	204

E2E-02 — Leadership To Commitment	204

UMS006 (MP-013) — Competence and Training Orchestration	204

UMS032 (MP-014) — Management System Communication Plan Development	206

DMS085 (MP-146) — SME Fractional Expert Access	210

DMS091 (MP-152) — SME Simplified Training Management	212

E2E-03 — Risk To Resilience	214

DMS088 (MP-149) — SME Simplified Risk Register	214

DMS101 (MP-162) — SME Exit and Transition	217

E2E-04 — Compliance To Achievement	218

UMS033 (MP-015) — Management System Deployment and Implementation	219

UMS037 (MP-016) — Mock Audit, Pre-Certification, and Gap Diagnosis	221

UMS038 (MP-017) — Certification Audit Preparation and Coordination	223

DMS035 (MP-096) — Multi-Standard Certification Portfolio Management	225

DMS090 (MP-151) — SME Quick Audit Preparation	228

DMS092 (MP-153) — SME Cost-Effective Compliance	230

DMS096 (MP-157) — SME Regulatory Alert Service	232

DMS099 (MP-160) — SME Multi-Standard Quick Certification	234

Gate — G4 — Ready for certification	236

E2E-05 — People To Capability	237

UMS024 (MP-006) — Procedures and Work Instructions Development	237

UMS021 (MP-025) — Monitoring and Measurement Resources Control	240

UMS001 (MP-029) — Documentary Lifecycle Control	241

UMS047 (MP-030) — Records Lifecycle, Retention, and Evidence Governance	245

DMS084 (MP-145) — SME Document Template Library	247

DMS087 (MP-148) — SME Multi-Role User Management	249

E2E-08 — Requirements To Delivery	251

DMS094 (MP-155) — SME Informal Process Digitization	251

E2E-09 — Verification To Preparedness	253

UMS011 (MP-018) — Problem Capture and Definition	253

UMS012 (MP-019) — Immediate Action Management	256

UMS013 (MP-020) — Root Cause Resolution	258

UMS014 (MP-021) — Corrective Action Execution and Follow-Up	260

UMS015 (MP-022) — Nonconformity Capitalization and Closure	261

DMS021 (MP-082) — NCP Knowledge Base and RAG Management	263

DMS022 (MP-083) — AI Agent Orchestration for Problem Solving	265

DMS023 (MP-084) — Smart Alert and Escalation Engine	266

DMS026 (MP-087) — REX Capitalization and Generalization	268

DMS097 (MP-158) — SME Simplified Nonconformity Management	270

Gate — G9 — Problem solving effective	272

E2E-10 — Monitoring To Evaluation	272

UMS027 (MP-009) — Process Indicators and KPI Management	272

UMS028 (MP-010) — Process Alert and Escalation Thresholds	275

UMS029 (MP-011) — Real-Time Dashboard and Process Steering	277

UMS010 (MP-031) — Performance Indicator Consolidation and Reviews	279

UMS034 (MP-032) — Management System Performance Monitoring	281

UMS036 (MP-033) — Operational Process Performance Review	284

UMS039 (MP-034) — Governance Bodies and Reviews Orchestration	286

UMS040 (MP-035) — Customer Satisfaction Barometer Management	289

GRC008 (MP-039) — Internal Audit and Assurance Cycle	292

GRC010 (MP-040) — Executive GRC Reporting and Dashboards	293

DMS086 (MP-147) — SME Peer Benchmarking	295

DMS089 (MP-150) — SME Essential KPI Dashboard	298

DMS095 (MP-156) — SME Owner Dashboard	300

Gate — G10 — Performance reviewed	303

E2E-11 — Audit To Assurance	303

DMS004 (MP-065) — Intelligent Document Generation	303

DMS027 (MP-088) — AI Explainability and Confidence Scoring	305

E2E-12 — Correction To Innovation	306

DMS093 (MP-154) — SME Growth Readiness	306

DMS098 (MP-159) — SME Budget-Conscious Improvement	308

DMS100 (MP-161) — SME Collaborative Community	311

Records created along the run	312

Report a problem (nonconformity)	312

Record a risk	313

Record a KPI measurement	313

Audit programme	313

Documented information generated from the templates	314

Export the management review report	315

Scenario 3 — SME QMS for AEC & Construction (ISO 9001, ISO 19650, EN 1090)	318

Before you start	318

Accounts of the organization	318

Create the project	319

Run the lifecycle, phase by phase	320

E2E-01 — Context To Strategy	320

UMS016 (MP-001) — Context Analysis and Stakeholder Mapping	320

UMS022 (MP-002) — Quality Policy and Strategic Direction Definition	326

UMS031 (MP-003) — Quality Objectives and Targets Deployment	329

UMS002 (MP-004) — Process Architecture Mapping	332

UMS023 (MP-005) — SIPOC and Value Stream Mapping	335

GRC005 (MP-028) — Regulatory and Compliance Obligations Mapping	339

GRC001 (MP-036) — Policy and Procedure Governance	341

GRC002 (MP-037) — Enterprise Risk Universe and Assessment	344

GRC003 (MP-038) — Risk Treatment and Mitigation Planning	346

DMS044 (MP-105) — Compliance Calendar and Obligation Scheduler	348

DMS082 (MP-143) — SME Onboarding and Quick Start	350

DMS083 (MP-144) — SME Simplified Process Modeling	352

Gate — G1 — Strategy baseline approved	355

E2E-02 — Leadership To Commitment	355

UMS006 (MP-013) — Competence and Training Orchestration	355

UMS032 (MP-014) — Management System Communication Plan Development	357

DMS077 (MP-138) — Collaborative Business Relationship Management	360

DMS085 (MP-146) — SME Fractional Expert Access	363

DMS091 (MP-152) — SME Simplified Training Management	365

E2E-03 — Risk To Resilience	368

DMS088 (MP-149) — SME Simplified Risk Register	368

DMS101 (MP-162) — SME Exit and Transition	370

E2E-04 — Compliance To Achievement	372

UMS033 (MP-015) — Management System Deployment and Implementation	372

UMS037 (MP-016) — Mock Audit, Pre-Certification, and Gap Diagnosis	374

UMS038 (MP-017) — Certification Audit Preparation and Coordination	376

DMS035 (MP-096) — Multi-Standard Certification Portfolio Management	379

DMS069 (MP-130) — Anti-Bribery and Corruption Management	381

DMS090 (MP-151) — SME Quick Audit Preparation	383

DMS092 (MP-153) — SME Cost-Effective Compliance	385

DMS096 (MP-157) — SME Regulatory Alert Service	388

DMS099 (MP-160) — SME Multi-Standard Quick Certification	390

Gate — G4 — Ready for certification	392

E2E-05 — People To Capability	392

UMS024 (MP-006) — Procedures and Work Instructions Development	392

UMS021 (MP-025) — Monitoring and Measurement Resources Control	396

UMS001 (MP-029) — Documentary Lifecycle Control	397

UMS047 (MP-030) — Records Lifecycle, Retention, and Evidence Governance	401

DMS084 (MP-145) — SME Document Template Library	403

DMS087 (MP-148) — SME Multi-Role User Management	405

E2E-06 — Infrastructure To Wellbeing	407

DMS072 (MP-133) — Facility Management	407

E2E-08 — Requirements To Delivery	409

DMS062 (MP-123) — Welding Quality Management	409

DMS094 (MP-155) — SME Informal Process Digitization	411

E2E-09 — Verification To Preparedness	413

UMS011 (MP-018) — Problem Capture and Definition	413

UMS012 (MP-019) — Immediate Action Management	416

UMS013 (MP-020) — Root Cause Resolution	418

UMS014 (MP-021) — Corrective Action Execution and Follow-Up	420

UMS015 (MP-022) — Nonconformity Capitalization and Closure	421

DMS021 (MP-082) — NCP Knowledge Base and RAG Management	423

DMS022 (MP-083) — AI Agent Orchestration for Problem Solving	425

DMS023 (MP-084) — Smart Alert and Escalation Engine	426

DMS026 (MP-087) — REX Capitalization and Generalization	427

DMS097 (MP-158) — SME Simplified Nonconformity Management	429

Gate — G9 — Problem solving effective	432

E2E-10 — Monitoring To Evaluation	432

UMS027 (MP-009) — Process Indicators and KPI Management	432

UMS028 (MP-010) — Process Alert and Escalation Thresholds	434

UMS029 (MP-011) — Real-Time Dashboard and Process Steering	437

UMS010 (MP-031) — Performance Indicator Consolidation and Reviews	439

UMS034 (MP-032) — Management System Performance Monitoring	441

UMS036 (MP-033) — Operational Process Performance Review	444

UMS039 (MP-034) — Governance Bodies and Reviews Orchestration	446

UMS040 (MP-035) — Customer Satisfaction Barometer Management	449

GRC008 (MP-039) — Internal Audit and Assurance Cycle	452

GRC010 (MP-040) — Executive GRC Reporting and Dashboards	453

DMS086 (MP-147) — SME Peer Benchmarking	455

DMS089 (MP-150) — SME Essential KPI Dashboard	458

DMS095 (MP-156) — SME Owner Dashboard	461

Gate — G10 — Performance reviewed	463

E2E-11 — Audit To Assurance	463

DMS004 (MP-065) — Intelligent Document Generation	463

DMS027 (MP-088) — AI Explainability and Confidence Scoring	465

E2E-12 — Correction To Innovation	466

DMS093 (MP-154) — SME Growth Readiness	467

DMS098 (MP-159) — SME Budget-Conscious Improvement	468

DMS100 (MP-161) — SME Collaborative Community	471

Records created along the run	472

Report a problem (nonconformity)	473

Record a risk	473

Record a KPI measurement	473

Audit programme	473

Documented information generated from the templates	474

Export the management review report	475

Appendix — Frequent questions	478

# About this guide

This guide, written by POWERACT Consulting, walks through complete runs of a management system in DynamicMS: every end-to-end phase, macro process, task and step, with the values to type in each form. The values come from the demonstration data seeded with the application, so the screens match the guide.

- Audience. IMS, quality and HSE managers, process owners, auditors and top management.

- Conventions. Menu paths are written Menu › Screen. Values to type are shown after the field name; list values are chosen as written.

- Scenarios. Scenario 1: SME QMS, any sector (ISO 9001); Scenario 2: SME QHSE (ISO 9001, 14001, 45001); Scenario 3: SME QMS for AEC & Construction (ISO 9001, ISO 19650, EN 1090).

# Getting started

## Sign in

- Open http://localhost:5173 in Chrome, Edge, Firefox or Safari.

- Type your e-mail (for example ims@atlas-sme.example) and the password Demo@2026, then select Sign in.

- Choose the language with the EN / FR / ع selector at the top right. Arabic switches the whole layout to right-to-left.

- Check the project shown in the header switcher. Every screen works on the selected project; change it at any time.

## The navigation shell

- Menu groups. Work, Governance, Records, Insight, Intelligence, Design and Organization. Select a group title to collapse or expand it.

- Favorites. Point at a menu item and select the star; favorites appear in the first group.

- Dock and pin. The buttons at the bottom of the menu dock it at the start, end, top or bottom, and pin or unpin it. Unpinned, the menu slides in from the edge handle.

- Mobile. Below tablet width the menu becomes a drawer opened with the menu button; Escape closes it.

- Alerts bell. Shows the number of unread alerts of the project; select it to open the notification center.

## How a lifecycle runs

Each project runs the end-to-end (E2E) processes of its management system in order, from E2E-01 Context To Strategy to E2E-12 Correction To Innovation. An E2E phase groups macro processes (MP); each macro process is made of tasks, and each task of workflow steps. Every step has one input form. When all steps of a phase are complete, its gate is decided (Go, Hold or No-Go) after the gate checklist is ticked.

- Open Lifecycle and select the phase card (E2E-01 first).

- Select a macro process in the table to see its tasks and steps.

- Select a step. Read What to record, fill in the fields as shown in this guide, then select Complete step. Use Save draft to keep partial input.

- The application moves you to the next step. When a phase is complete, tick its gate checklist and record the gate decision (top management or the IMS Manager).

- To correct a completed step, select Reopen and type a justification; the previous value is kept as a version. A step cannot be reopened once its phase gate is passed.

## Input forms

Twenty form kinds cover the 1,572 steps of the process design. Lists of items are record tables: add, edit or delete one row per item, each with its own source. The table lists the fields of each kind; required fields are marked with an asterisk on screen.

| Form | Fields |
| --- | --- |
| Standards and scope | Standards applied (tick boxes), Scope type (single standard or integrated), Organization units covered (OBS), Why these standards. Selected once per project, before the policy is drafted. |
| Periodicity | Frequency (list), Next due date, Review chaired by (role), Organization units in scope (OBS picker), Review inputs and notes |
| Register items | Items identified: a table, one row per item, with Item, Category, Description and impact, Relevance and Source / evidence (each row has its own source) |
| Assessment | Decision matrix: one row per criterion with Weight (%), Score 1–5 and the facts that justify it; the weighted score is computed; Conclusion |
| Decision | Decision criteria checked (table: criterion, met yes/partly/no, evidence), Decision (Go, No-Go, Hold), Approver (role), Comment and conditions |
| Document | Document template (list), Document reference, Version, Content summary, Generated document (link). Use Generate document to create it from the project data. |
| Communication | Communication records: one row per audience with Channel, Date, Key message and Communicated by (ISO 9001 §7.4) |
| Training | Session, Date, Units trained (OBS), Participants, Effectiveness evaluation method, Effectiveness (%) |
| Measurement | Indicators measured: one row per KPI chosen from the project list (or a new KPI), with Why this KPI for this step, Measured value and Target; Analysis |
| Review | Review frequency, Review date, Next review, Chaired by, Participants (roles), Inputs reviewed (table), Decisions and actions (table: each decision becomes an action) |
| Plan | Planned activities: one row per activity with Owner (person), Start, Due date and Deliverable; each row becomes an action of the Action plan |
| SMART objectives | One row per objective: Specific objective, Measure (KPI), Baseline, Achievable target, Relevant to, Owner, Time-bound deadline, Resources; each row becomes an entry of the objectives register |
| Execution | What was done, Records that prove it (links), Completion (%) |
| Assignment | Role, Person (from the OBS), Organization units covered, RACSI of the macro process in five columns (one Accountable) |
| Configuration | Settings table (setting, value, reason), Tested before use |
| Change | Change made, Reason, Documents or records updated (links) |
| Closure | Closure evidence, Records that prove effectiveness, Closure date |
| Escalation | Escalated to (role), Reason |
| AI-assisted draft | Context given to the assistant, Suggestion outcome (Accepted, Edited, Rejected), Final validated text |
| Automated service task | System result confirmed, Records produced (links); filled by the DynamicMS Engine |

## The step page

- Name and description. Every task and step name starts with a verb and names its object (for example "Fix quality policy review periodicity"). Under the name, a brief description; select Show the detailed description for the purpose, how to fill the form, the inputs, the expected result and the ISO clause.

- Record tables. Select Add a row, fill each column, and use the bin to delete a row. People come from the organization structure (OBS); organization units can be picked or typed; KPIs are chosen from the project list or created with New KPI.

- Records produced. On completion, plans and review decisions become actions of the Action plan, SMART objectives become entries of the objectives register, and the RACSI is written to the RACSI matrix. The step shows links to these records.

- Documents of this step. Select Generate document, choose a template (suggested for the macro process first): the document is created as a draft, filled with the data already recorded in the project, and follows the review and approval workflow. Download it in PDF or Word from the step.

- Attachments. Attach files to the step; select New version on a file to replace it while keeping the history (version, author, date, note).

- AI assistance. Only the AI use case of this step is shown. Select View prompt to read exactly what is sent (step, form, values already typed, previous steps), then Suggest. Accept, edit or reject: nothing is saved without you.

## Macro process page

- Before you start. An optional checklist lists the inputs, previous macro processes, owner and RACSI, document templates and KPIs to have in place. Items checked by the system are ticked automatically; tick the others yourself.

- RACSI. The RACSI tab shows the RACSI of the macro process in five columns (R, A, C, S, I; exactly one A). It applies to all steps; select Set a step-level RACSI only for a step that differs.

- BPMN diagram. Select Full screen to see the diagram on the whole screen; select Exit full screen or press Escape to come back.

## Documents and templates

- Open Records › Documents. The Documents tab lists the documented information with its version, status, next review and download buttons (PDF, Word, Excel).

- The Required by the standards tab lists the documented information that ISO 9001, ISO 14001 and ISO 45001 require for the standards of the project ("maintain" = a document, "retain" = a record), and the document that answers each one. Select Create for a missing one.

- The Templates tab lists the IMS templates (policy, scope, manual, context analysis, registers, procedures, plans, reports). Select a template to see its structure; select Copy to edit to adapt the sections and texts for your organization, or New template to create one.

- The Layout tab sets the logo, colors, header and footer applied to every generated document, like a Word template.

- Documents follow market practice: the policy is a signed statement with the strategic axes and their objectives; procedures contain BPMN diagrams, the SIPOC of each step and the Go / No-Go decision of the phase; each audit has its own report with the detailed nonconformities; each major nonconformity has an 8D report; registers are laid out landscape.

- Open a document to see its structure section by section, edit its title and review frequency, create a new version (regenerated from the current project data or copied), edit the structure of a draft, submit, approve (by another person) and download it.

## Administration

- Groups and organizations. The platform administrator (admin@dynamicms.example) opens Administration › Groups and organizations: New group, and New organization with the question Part of a group? (No — independent organization, or Yes — member of a group). The organization is created with its administrator and a default structure (head office and departments).

- AI models. Administration › AI models: choose a standard provider and model (Anthropic Claude, OpenAI, Azure OpenAI, Google Gemini, Mistral) or a custom model with an OpenAI-compatible endpoint, type the API key (stored encrypted), test the connection and enable it. A use case can use another model of the same provider. Without a provider, the built-in engine answers.

## Search

- Search button. The Search button is at the top of the left menu, in every dock position; when the menu is unpinned, a round Search button stays on the edge. Ctrl+K (Cmd+K on a Mac) opens the search from any screen.

- What is searched. Steps and macro processes of the project, nonconformities, actions, audits, documents, register entries, attachments, risks, KPIs, rules and controls, AI use cases, people, units and roles, the process design and the Help topics. Codes such as MP-001.2 or NC-… are matched exactly and listed first.

- Results. Results are grouped by type and can be filtered by type; use the arrow keys and Enter, or select a result to open it. You only see what you are allowed to open.

- Menu filter. Type in the field under the Search button to filter the menu items; press Enter to search everywhere for the same words.

Figure — Global search: results grouped by type, with the words found highlighted.

## Process design editor

- Open Design › Process design editor and choose the element type: functions, end-to-end processes (phases), macro processes, tasks, steps, gates or checklists. For tasks and steps, choose the macro process.

- Select an element to open it. The card shows how many project runs, child elements, documents and AI use cases use it.

- Change the fields and type a change note, then select Save as new version. Every change is a new version; nothing is overwritten.

- Select History to see every version with its author, date and note, compare two versions field by field, and restore any version (a restore creates a new version with the old content).

- Select New element to create your own function, phase, macro process, task, step, gate or checklist. Steps and tasks must be named with a verb and their object.

- Select Retire or delete: an element of your own that no project uses is deleted (and can be restored from its history); a reference element, or one used by projects, is retired.

Versions and running projects. Projects keep the version of the process design they started with. A change applies to the projects started after it; the steps of a new project then show the new names and descriptions.

Figure — Editing a step: fields, usage, change note and history.

## Roles and functions

- Model. The organization structure (OBS) is made of units, roles and people. A role is defined in a unit and linked to one or more functions (for example Quality Management and Documentation & Knowledge). A person can play several roles, as holder, deputy or acting, with an allocation and start and end dates.

- Views. Organization › Roles and functions shows the roles (unit, functions, people), the functions (roles and people of each function) and the people (roles each person plays). Vacant roles are flagged.

- Changes. New role, Edit and Retire create versions of the role (History to compare and restore). Assign adds a person to a role; End assignment closes it and lists the open actions of the person that need a new owner.

- Access rights. A role proposes an access role to its holders, but access is always decided by the permission matrix.

Figure — Roles and functions: roles with their functions and the people who play them.

## Prompt specification of the AI use cases

Every AI use case is linked to the step it assists and carries its prompt as twelve separate fields, populated for that step: Role (persona), Context, Task (instruction), Inputs (variables), Knowledge sources, Constraints, Examples, Output format, Tone and language, Quality criteria, Human checkpoint and Model parameters.

- Open Intelligence › AI use cases, select a use case, then Prompt specification.

- Edit any field and select Save changes: each field changed gets its own version, and the whole prompt a new version.

- Select History on a field to compare and restore one of its versions, or History of the whole prompt to restore a complete version.

- The completeness bar shows the required fields (role, context, task, constraints, output format, human checkpoint). A use case with an incomplete specification cannot be activated.

- Select View the assembled prompt to see what is sent to the model, section by section.

Figure — Prompt specification: one field per aspect, each with its history.

## Audits: frequency and detailed findings

- Frequency. When you plan an audit, choose its frequency in the list (monthly, quarterly, semi-annual, annual, every 2 years, every 3 years) or Custom and describe it (for example "once, 6 weeks before the certification audit"). Change it later on the audit page.

- Findings. A finding is graded major nonconformity, minor nonconformity, observation or opportunity for improvement, with the clause, the requirement, the objective evidence and, for a nonconformity, the response due date (30 days for a major, 60 for a minor by default) and the corrective action.

- Reports. Each audit carried out has its own internal audit report with the detailed report of every nonconformity; each major or critical nonconformity has an 8D corrective action report.

Figure — An audit: scope, criteria, frequency and graded findings with their objective evidence.

## Registers

Records › Registers holds the registers of the project, including measuring equipment, training records, communication plan and log, changes, control plan, requirement reviews, releases, nonconforming outputs and 8D reports. Select an entry to see all its fields.

Figure — A measuring equipment entry with all its fields.

# Scenario 1 — SME QMS, any sector (ISO 9001)

Organization: Atlas Universal SME (AT-UNI), SME company, vertical UNI, 197 employees, independent organization.

Project: AT-UNI-QMS — QMS full run 2025–2026 — Atlas Universal SME. Management system QMS, mode SME, track TRK-STANDARD. Standards: ISO 9001. Start 2025-11-15, end 2026-12-15.

Configuration: Solution Pack DMS-SME, capability packs DMS-CERT, DMS-AI, add-ons ADD-04.

Figure — Home dashboard of AT-UNI-QMS: progress by phase, KPI trend and next steps.

## Before you start

### Accounts of the organization

All accounts use the password Demo@2026. Sign in with the account whose role owns the step you want to complete; the IMS Manager and process owners can complete any step.

| Role | Name | E-mail to type |
| --- | --- | --- |
| Tenant Administrator | Hugo Lefevre | admin@atlas-sme.example |
| AI Governance Officer | Sofia Bennani | aigov@atlas-sme.example |
| Internal Audit Manager | Nabil Zerouali | audit@atlas-sme.example |
| Auditor (read-only) | Mehdi Fassi | auditor@atlas-sme.example |
| Top Management | Amina Ouazzani | ceo@atlas-sme.example |
| Compliance Officer | Hind Berrada | compliance@atlas-sme.example |
| Document Controller | Samira Benali | documents@atlas-sme.example |
| Employee | Rachid Alaoui | employee@atlas-sme.example |
| ESG Manager | Leila Mansouri | esg@atlas-sme.example |
| HR Manager | Maya Laurent | hr@atlas-sme.example |
| HSE Manager | Salma Kettani | hse@atlas-sme.example |
| IMS Manager | Tariq Saleh | ims@atlas-sme.example |
| IT Manager | Youssef El Idrissi | it@atlas-sme.example |
| Operations Manager | Claire Martin | operations@atlas-sme.example |
| Performance Manager | Omar Haddad | performance@atlas-sme.example |
| Process Excellence Manager | Nadia Chraibi | process@atlas-sme.example |
| Quality Manager | Julien Moreau | quality@atlas-sme.example |
| Risk Manager | Adam Rahmani | risk@atlas-sme.example |
| Transformation Manager | Karim Tazi | transformation@atlas-sme.example |

### Create the project

- Sign in as the IMS Manager and open Organization › New project.

- Select Manual.

- Name: type “QMS full run 2025–2026 — Atlas Universal SME”. Management system: QMS. Start date: 2025-11-15.

- Tick the phases that need a gate (for an SME, the track decides: Light E2E-01 and E2E-10; Standard adds E2E-04 and E2E-09; Advanced adds E2E-03 and E2E-08).

- Set the complexity levels below and keep the recommended track (TRK-STANDARD); select Create project.

| Criterion | Weight | Level to choose |
| --- | --- | --- |
| CX-01 | 20 | 4 |
| CX-02 | 10 | 3 |
| CX-03 | 20 | 3 |
| CX-04 | 15 | 2 |
| CX-05 | 15 | 2 |
| CX-06 | 10 | 2 |
| CX-07 | 10 | 3 |

Resulting complexity score: 45 / 100; recommended track TRK-STANDARD, chosen TRK-STANDARD.

Note. The demonstration database already contains this project with its full run. To practise, create a copy with another name, or open the seeded project and follow the steps that are still open.

Figure — Lifecycle screen: phase cards with progress and gate status.

## Run the lifecycle, phase by phase

The run has 10 phases, 61 macro processes and 620 steps. For each step the tables give the step identifier, the responsible role, the form and what to type in each field. Values between quotes are typed as shown; choose list values as written.

## E2E-01 — Context To Strategy

Goals: Define context, policy, strategy, objectives, compliance, governance

From trigger to terminal event: Strategic planning cycle, management review output, or significant context change → Approved policy, strategy, objectives, risk register, compliance framework in place

### UMS016 (MP-001) — Context Analysis and Stakeholder Mapping

Understand internal/external issues; identify interested parties; define IMS scope. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §4.1, §4.2, §4.3.

Documents of this macro process: AT-UNI-QMS-CTX (Context and interested parties analysis); AT-UNI-QMS-PSHEET-UMS016 (Macro process sheet — Context Analysis and Stakeholder Mapping); AT-UNI-QMS-REG-IP (Interested parties register); AT-UNI-QMS-REQ (Customer requirements review record); AT-UNI-QMS-SCOPE (Scope of the management system).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-001.1 | Fix periodicity of strategic diagnosis Task: Plan and prepare organizational context Fix periodicity of strategic diagnosis — step 1 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Periodicity | Frequency: Annual Next due date: 2026-11-17 Review chaired by: IMS Manager Organization units in scope: Headquarters, Agadir site Review inputs and notes: Inputs to the next diagnosis: last management review outputs, customer complaints of the year, regulatory watch bulletins, supplier evaluation results and the strategic plan. An extraordinary review is triggered by a new site, a new service line or a major regulatory change. |
| MP-001.2 | Identify external issues Task: Plan and prepare organizational context Identify external issues — step 2 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | External issues identified: 5 rows — see the table below |
| MP-001.3 | Identify internal issues Task: Plan and prepare organizational context Identify internal issues — step 3 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | Internal issues identified: 4 rows — see the table below |
| MP-001.4 | Identify interested parties Task: Plan and prepare organizational context Identify interested parties — step 4 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | Interested parties identified: 6 rows — see the table below |
| MP-001.5 | Determine needs and expectations of interested parties Task: Execute organizational context activities Determine needs and expectations of interested parties — step 5 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Needs and expectations | Needs and expectations of the interested parties: 8 rows — see the table below How well the needs are known and handled (optional decision matrix): 5 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Needs and expectations of the six relevant interested parties are known (weighted score 3.5 = "Defined"). Two actions: confirm vehicle and waste requirements in the legal register; add the signed job sheet as a release criterion. |
| MP-001.6 | Validate and cascade stakeholder requirements Task: Execute organizational context activities Validate and cascade stakeholder requirements — step 6 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Top Management Decision comment and conditions: Go: context and requirements approved. Condition: purchasing receives the requirements matrix before the next steering meeting. |
| MP-001.7 | Identify interactions between processes Task: Execute organizational context activities Identify interactions between processes — step 7 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | Interactions between macro processes: 5 rows — see the table below |
| MP-001.8 | Define or review the management system scope Task: Verify, record and close organizational context Define or review the management system scope — step 8 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | Management system scope identified: 4 rows — see the table below |
| MP-001.9 | Document and communicate the context analysis Task: Verify, record and close organizational context Document and communicate the context analysis — step 9 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Document | Document template: TPL-SCOPE — Scope of the management system Document reference: AT-UNI-QMS-UMS016-09 Version: 1.0 Content summary: Context analysis report for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-SCOPE — Scope of the management system |
| MP-001.10 | Review organizational context periodically Task: Verify, record and close organizational context Review organizational context periodically — step 10 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Review | Review frequency: Annual Review date: 2025-11-24 Next review: 2026-11-24 Chaired by: IMS Manager Participants: Top Management, Quality Manager, Operations Manager, Risk Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 2 rows — see the table below On completion: rows become actions. |

MP-001.2 — Identify external issues · External issues identified

| # | External issue | Category (PESTLE) | Description and impact on the organization | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Price competition from informal technical services providers | Economic | Pressure on quote margins; risk of losing price-sensitive local businesses. | High | Sales team market study, Q3 2025 |
| 2 | Customers require ISO 9001 certification in tenders | Market and customers | Certification is needed to keep and win contracts with local businesses. | High | Tender files received in 2025 (4 of 11 require ISO 9001) |
| 3 | ISO 9001 amendment on climate change (Amd 1:2024) | Legal and regulatory | Context analysis must state whether climate change is a relevant issue. | Medium | ISO 9001:2015/Amd 1:2024; regulatory watch bulletin |
| 4 | Availability and price of spare parts | Supply | Delays when parts are missing; lead times doubled for imported references. | Medium | Supplier evaluation file and purchase orders 2025 |
| 5 | Customers send requests through portals and messaging | Technological | Requests can be lost if they are not logged in one place. | Medium | Customer request log, sample of 60 requests |

MP-001.3 — Identify internal issues · Internal issues identified

| # | Internal issue | Category | Description and impact on the organization | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Job sheet not signed | Process | No proof of service accepted; invoices disputed and paid late. | High | Review of records Jan–Oct 2025: 14% not compliant |
| 2 | Quote error | Commercial | Rework of quotes and margin loss; two customer complaints. | High | Quotation register: 9 corrections in Q3 2025 |
| 3 | Workload peaks on service delivery | Resources | Late completion during summer peaks; overtime above 12%. | Medium | Planning board and overtime records |
| 4 | Know-how held by two senior staff | Competence | Dependency on two people; no written work instructions. | Medium | Competence matrix 2025 |

MP-001.4 — Identify interested parties · Interested parties identified

| # | Interested party | Internal / external | Main needs and expectations (summary) | Influence (1–5) | Interest (1–5) | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Customers (local businesses) | External party | On-time service, correct quotes, signed proof of service, clear invoices. | 5 | 5 | High | Customer satisfaction survey 2025 (n = 48) |
| 2 | Employees and their representatives | Internal party | Safe work, training, clear instructions, workload planning. | 4 | 4 | High | Staff meeting minutes, October 2025 |
| 3 | Owner and shareholders | Internal party | Profitable growth, certification obtained within 12 months. | 5 | 5 | High | Business plan 2025–2027 |
| 4 | Suppliers of spare parts | External party | Forecast of needs, clear specifications, payment on time. | 3 | 3 | Medium | Supplier meetings, 2025 |
| 5 | Certification body | External party | Conforming management system, access to records and people. | 4 | 3 | Medium | Certification contract |
| 6 | Authorities (labour inspection, municipality) | External party | Compliance with labour law, business licence and waste rules. | 5 | 2 | Medium | Legal register |

MP-001.5 — Determine needs and expectations of interested parties · Needs and expectations of the interested parties

| # | Need or expectation | Interested parties concerned | Type of requirement | Adopted as a compliance obligation | How the organization addresses it (process, control) | Relevance | Entered from | Source / evidence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Service delivered on the agreed date, right first time | Customers (local businesses) | Contractual requirement | Yes | Planning and job order control (service delivery process); KPI on-time service | High | Manual | Framework contracts; satisfaction survey 2025 |
| 2 | Correct quotes and clear invoices | Customers (local businesses), Owner and shareholders | Customer expectation | No | Quote review before sending; invoice checked against the signed job sheet | High | Manual | Quotation register: 9 corrections in Q3 2025 |
| 3 | ISO 9001 certification within 12 months | Customers (local businesses), Owner and shareholders, Certification body | Voluntary commitment | Yes | QMS project AT-UNI-QMS; certification audit planned | High | Library | Tender files 2025; business plan 2025–2027 |
| 4 | Safe work, training and clear work instructions | Employees and their representatives | Legal or regulatory requirement | Yes | Training plan (MP-013) and work instructions (MP-006) | High | Library | Labour code; staff meeting minutes, October 2025 |
| 5 | Workload planned during peaks | Employees and their representatives, Owner and shareholders | Internal expectation | No | Capacity planning reviewed weekly; seasonal staff | Medium | AI | Planning board and overtime records |
| 6 | Forecast of needs and payment on time | Suppliers of spare parts | Contractual requirement | No | Quarterly forecast shared; payment terms 60 days | Medium | Manual | Supplier meetings, 2025 |
| 7 | Access to records and people during audits | Certification body | Contractual requirement | Yes | Records control (MP-030); audit coordination (MP-017) | Medium | Library | Certification contract |
| 8 | Compliance with labour law, business licence and waste rules | Authorities (labour inspection, municipality), Employees and their representatives | Legal or regulatory requirement | Yes | Legal register and compliance evaluation (MP-028) | Medium | AI | Legal register |

MP-001.5 — Determine needs and expectations of interested parties · How well the needs are known and handled (optional decision matrix)

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Customer requirements identified and written down | 30 | 4 | Requirements of the 12 main customers are in the requirements matrix; 2 framework contracts still to review. |
| 2 | Legal and regulatory requirements identified | 20 | 3 | Labour and licence requirements listed; vehicle and waste rules to confirm with the legal register (MP-028). |
| 3 | Requirements adopted as compliance obligations | 20 | 3 | Adopted for customers and authorities; supplier expectations kept as information. |
| 4 | Needs monitored (survey, meetings, complaints) | 15 | 4 | Annual survey and monthly complaint review in place. |
| 5 | Requirements reflected in processes and objectives | 15 | 3 | On-time service and quote accuracy objectives defined; proof of service to add to the delivery process. |

MP-001.6 — Validate and cascade stakeholder requirements · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Issues reviewed with top management | Yes | Meeting of 2025-11-20 |
| 2 | Interested parties and requirements validated | Yes | Interested parties register v1.0 |
| 3 | Requirements cascaded to process owners | Partly | Sent to operations and sales; purchasing on the next meeting |

MP-001.7 — Identify interactions between processes · Interactions between macro processes

| # | Macro process 1 (provides) | Macro process 2 (receives) | Interaction type | What flows between them | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Sales and quotation | Service delivery | Output → input | Validated quote and job order with customer requirements. | High | Job order form |
| 2 | Service delivery | Invoicing | Shared record or tool | Signed proof of service; the missing signature causes "job sheet not signed". | High | Job sheet |
| 3 | UMS007 (Supplier Quality Performance) | Service delivery | Resources provided | Availability of spare parts on the planned date. | Medium | Purchase orders and stock list |
| 4 | UMS006 (Competence and Training Orchestration) | All processes | Support service | Competent and authorized staff; training plan. | Medium | Competence matrix |
| 5 | UMS039 (Governance Bodies and Reviews Orchestration) | All processes | Control and feedback | Policy, objectives, resources and review decisions. | Medium | Management review minutes |

MP-001.8 — Define or review the management system scope · Management system scope identified

| # | Management system scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Design and delivery of technical services for local businesses in the Agadir region | Scope statement | Covers sales and quotation, planning, delivery, invoicing and after-sales. | High | Strategic plan and service catalogue |
| 2 | Head office and workshop, Agadir | Site | Single site; interventions at customer premises are included. | High | Business licence |
| 3 | ISO 9001 §8.3 Design and development | Non-applicable requirement | Not applicable: services follow customer or manufacturer specifications; no design responsibility. | Medium | Contracts review |
| 4 | Vehicle maintenance | Outsourced process | Outsourced to an approved garage; controlled through the supplier evaluation. | Low | Service contract |

MP-001.10 — Review organizational context periodically · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | External and internal issues | New competitor offer at lower price; issues list still valid. |
| 2 | Interested parties register | Add the new logistics partner. |
| 3 | Customer satisfaction and complaints | Satisfaction 82% (target 85%); complaints on quotes down by 40%. |

MP-001.10 — Review organizational context periodically · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Add supplier price risk to the risk register | Adam Rahmani | 2025-12-24 |
| 2 | Update the scope statement for the new maintenance contracts | Tariq Saleh | 2026-01-08 |

Figure — A step form with a record table: one row per item, each with its own source; add, edit or delete rows.

### UMS022 (MP-002) — Quality Policy and Strategic Direction Definition

Establish quality policy; define strategic direction; secure top mgmt commitment. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §5.1, §5.2.

Documents of this macro process: AT-UNI-QMS-POL-Q (Quality policy); AT-UNI-QMS-PSHEET-UMS022 (Macro process sheet — Quality Policy and Strategic Direction Definition).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-002.10 | Select the standards and scope type of the quality policy Task: Plan and prepare quality policy Select the standards and scope type of the quality policy — step 1 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Standards and scope | Standards the management system applies: ISO 9001 Scope type: Single-standard Organization units covered: Headquarters, Agadir site Why these standards: ISO 9001 only: certification is a customer requirement; environment and safety are managed through legal compliance for now. |
| MP-002.1 | Fix quality policy review periodicity Task: Plan and prepare quality policy Fix quality policy review periodicity — step 2 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Periodicity | Frequency: Annual Next due date: 2026-11-24 Review chaired by: Top Management Organization units in scope: Headquarters, Agadir site Review inputs and notes: Reviewed at each management review, and earlier after a change of strategy, a merger, a new site or a major customer requirement. |
| MP-002.3 | Consult top management on the quality policy Task: Plan and prepare quality policy Consult top management on the quality policy — step 3 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Register items | Top management on the quality policy identified: 4 rows — see the table below |
| MP-002.11 | Generate the quality policy draft from the template Task: Execute quality policy activities Generate the quality policy draft from the template — step 4 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager AI-assisted draft | Context given to the assistant: Standards: ISO 9001. Scope: technical services for local businesses in Agadir. Commitments from the management consultation: on-time and right-first-time service, legal compliance, staff competence, continual improvement. Strategic direction: reference provider in the region by 2027. Suggestion outcome: Edited Final validated text: Atlas Universal SME provides technical services to local businesses in the Agadir region. We commit to: deliver on time and right first time; satisfy our customers and the applicable legal and contractual requirements; develop the competence of our staff; set measurable quality objectives every year and continually improve our quality management system (ISO 9001). |
| MP-002.2 | Adapt the quality policy commitments to the organization Task: Execute quality policy activities Adapt the quality policy commitments to the organization — step 5 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Document | Document template: TPL-POL-Q — Quality policy Document reference: AT-UNI-QMS-POL Version: 0.2 Content summary: Commitments adapted: "right first time" wording, signed proof of service, reference to the 2027 strategic direction. Generated document: AT-UNI-QMS-POL-Q — Quality policy |
| MP-002.4 | Integrate mandatory commitments into the quality policy Task: Execute quality policy activities Integrate mandatory commitments into the quality policy — step 6 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Register items | Integrate mandatory commitments into the quality policy identified: 4 rows — see the table below |
| MP-002.5 | Align the quality policy with ISO requirements and strategy Task: Execute quality policy activities Align the quality policy with ISO requirements and strategy — step 7 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Execution | What was done: Policy cross-checked with the strategic plan 2025–2027 and the requirements matrix: two wording changes (customer proof of service, 2027 direction). No conflict with customer contracts. Records that prove it: AT-UNI-QMS-POL-Q — Quality policy Completion (%): 100 |
| MP-002.12 | Check the quality policy draft against ISO 9001 §5.2 Task: Verify, record and close quality policy Check the quality policy draft against ISO 9001 §5.2 — step 8 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Assessment | Decision matrix: 5 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Draft meets ISO 9001 §5.2.1 (weighted score 4.4). §5.2.2 will be met once the communication step is done. Ready for top management approval. |
| MP-002.6 | Obtain top management approval of the quality policy Task: Verify, record and close quality policy Obtain top management approval of the quality policy — step 9 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Decision | Decision criteria checked: 2 rows — see the table below Decision: Go Approver (Accountable): Top Management Decision comment and conditions: Approved and signed by the Managing Director. Publish version 1.0. |
| MP-002.13 | Publish the quality policy and generate its files Task: Verify, record and close quality policy Publish the quality policy and generate its files — step 10 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | DynamicMS Engine Automated service task | System result confirmed: Quality policy v1.0 published; DOCX and PDF generated; notice-board version printed. Records produced: AT-UNI-QMS-POL-Q — Quality policy; AT-UNI-QMS-PSHEET-UMS022 — Macro process sheet — Quality Policy and Strategic Direction Definition |
| MP-002.7 | Communicate the quality policy Task: Verify, record and close quality policy Communicate the quality policy — step 11 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Communication | Communication records: 3 rows — see the table below |
| MP-002.8 | Plan the quality policy review Task: Verify, record and close quality policy Plan the quality policy review — step 12 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Review | Review frequency: Annual Review date: 2025-11-26 Next review: 2026-11-26 Chaired by: Top Management Participants: IMS Manager, Quality Manager, Operations Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-002.9 | Update the quality policy document Task: Verify, record and close quality policy Update the quality policy document — step 13 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Change | Change made: Added a commitment on confidentiality of customer data (new maintenance contracts). Version 1.1 issued. Reason: Decision D-1 of the policy review Documents or records updated: AT-UNI-QMS-POL-Q — Quality policy; Add a confidentiality commitment for customer data |

MP-002.3 — Consult top management on the quality policy · Top management on the quality policy identified

| # | Top management on the quality policy | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Meet customer requirements on time, first time | Commitment | Priority of the Managing Director: on-time service and correct quotes. | High | Interview with the Managing Director, 2025-11-20 |
| 2 | Comply with legal and contractual requirements | Commitment | Includes customer contracts and labour law. | High | Interview with the Managing Director |
| 3 | Develop staff competence | Commitment | Two senior technicians coach the new hires. | Medium | HR interview |
| 4 | Become the reference technical services provider in the Agadir region by 2027 | Strategic direction | Strategic direction for the objectives. | High | Strategic plan 2025–2027 |

MP-002.4 — Integrate mandatory commitments into the quality policy · Integrate mandatory commitments into the quality policy identified

| # | Integrate mandatory commitments into the quality policy | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | §5.2.1 a) Appropriate to purpose and context | Commitment | First sentence describes technical services, local businesses and the region. | High | Policy draft v0.2, paragraph 1 |
| 2 | §5.2.1 b) Framework for quality objectives | Commitment | "Set measurable quality objectives every year". | High | Policy draft v0.2, commitment 4 |
| 3 | §5.2.1 c) Commitment to satisfy applicable requirements | Commitment | Customer, legal and contractual requirements named. | High | Policy draft v0.2, commitment 2 |
| 4 | §5.2.1 d) Commitment to continual improvement | Commitment | "Continually improve our quality management system". | High | Policy draft v0.2, commitment 4 |

MP-002.12 — Check the quality policy draft against ISO 9001 §5.2 · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | §5.2.1 a) Appropriate to the purpose and context | 20 | 5 | Services, customers and region described. |
| 2 | §5.2.1 b) Framework for setting objectives | 20 | 4 | Measurable objectives required every year; link to KPIs to show in MP-003. |
| 3 | §5.2.1 c) Commitment to satisfy applicable requirements | 20 | 5 | Explicit. |
| 4 | §5.2.1 d) Commitment to continual improvement | 20 | 5 | Explicit. |
| 5 | §5.2.2 Available, communicated, understood | 20 | 3 | Communication plan ready (step 11); understanding to check in the next internal audit. |

MP-002.6 — Obtain top management approval of the quality policy · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Compliance check against ISO 9001 §5.2 done | Yes | Decision matrix, step 8 (score 4.4) |
| 2 | Consistent with strategic direction | Yes | Strategic plan 2025–2027 |

MP-002.7 — Communicate the quality policy · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Operations | Meeting | 2025-11-25 | Toolbox talk: what the policy means for each job (right first time, signed job sheet). | IMS Manager |
| 2 | All employees | Notice board | 2025-11-26 | Signed policy posted in the workshop and the office. | Document Controller |
| 3 | Customers and interested parties | Portal | 2025-11-28 | Policy published on the website. | IMS Manager |

MP-002.8 — Plan the quality policy review · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Changes in context and strategy | New maintenance contract segment. |
| 2 | Achievement of quality objectives | 3 of 4 objectives on track. |
| 3 | Audit results and staff feedback | Policy known by 90% of interviewed staff. |

MP-002.8 — Plan the quality policy review · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Add a confidentiality commitment for customer data | Tariq Saleh | 2025-12-16 |

### UMS031 (MP-003) — Quality Objectives and Targets Deployment

Cascade strategic objectives; deploy SMART objectives; assign responsibilities; monitor. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §6.2.

Documents of this macro process: AT-UNI-QMS-OBJ (Objectives and action plan); AT-UNI-QMS-PSHEET-UMS031 (Macro process sheet — Quality Objectives and Targets Deployment).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-003.1 | Cascade the quality policy into quality objectives Task: Plan and prepare quality objectives Cascade the quality policy into quality objectives — step 1 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager SMART objectives | Objectives (become entries of the objectives register): 2 rows — see the table below On completion: rows become objectives. |
| MP-003.2 | Define SMART quality objectives Task: Plan and prepare quality objectives Define SMART quality objectives — step 2 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager SMART objectives | Objectives (become entries of the objectives register): 4 rows — see the table below On completion: rows become objectives. |
| MP-003.3 | Align quality objectives with the quality policy Task: Plan and prepare quality objectives Align quality objectives with the quality policy — step 3 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Execution | What was done: Each objective linked to a policy commitment and to one KPI of the dashboard; no objective without an owner. Records that prove it: AT-UNI-QMS-OBJ — Objectives and action plan; OBJ-1 — Raise customer satisfaction on technical services; OBJ-2 — Deliver technical services on time; Deliver objective: Raise customer satisfaction on technical services Completion (%): 100 |
| MP-003.4 | Designate an owner for each quality objective Task: Plan and prepare quality objectives Designate an owner for each quality objective — step 4 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Plan | Planned activities (become actions): 4 rows — see the table below On completion: rows become actions. |
| MP-003.5 | Deploy quality objectives in the objectives register Task: Execute quality objectives activities Deploy quality objectives in the objectives register — step 5 of 10 in UMS031 Quality Objectives and Targets Deployment. | DynamicMS Engine Automated service task | System result confirmed: Deploy quality objectives in the objectives register: done by the DynamicMS Engine; Objectives available in the project. Records produced: AT-UNI-QMS-OBJ — Objectives and action plan; AT-UNI-QMS-PSHEET-UMS031 — Macro process sheet — Quality Objectives and Targets Deployment; OBJ-1 — Raise customer satisfaction on technical services; OBJ-2 — Deliver technical services on time; OBJ-3 — Reduce the cost of poor quality; OBJ-4 — Close corrective actions on time; Deliver objective: Raise customer satisfaction on technical services |
| MP-003.6 | Monitor progress of quality objectives Task: Execute quality objectives activities Monitor progress of quality objectives — step 6 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-003.7 | Display quality objectives at workstations Task: Execute quality objectives activities Display quality objectives at workstations — step 7 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Execution | What was done: Objectives board displayed in the workshop and the office; monthly results updated by the Performance Manager. Records that prove it: AT-UNI-QMS-OBJ — Objectives and action plan; OBJ-1 — Raise customer satisfaction on technical services; OBJ-2 — Deliver technical services on time; Deliver objective: Raise customer satisfaction on technical services Completion (%): 100 |
| MP-003.8 | Adjust quality objectives and targets Task: Verify, record and close quality objectives Adjust quality objectives and targets — step 8 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Change | Change made: Objectives updated: Strategic (market, customer loss). Reason: Finding of the internal audit Documents or records updated: AT-UNI-QMS-OBJ — Objectives and action plan; OBJ-1 — Raise customer satisfaction on technical services; OBJ-2 — Deliver technical services on time; Deliver objective: Raise customer satisfaction on technical services |
| MP-003.9 | Recognize teams that reach quality objectives Task: Verify, record and close quality objectives Recognize teams that reach quality objectives — step 9 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Execution | What was done: Recognize teams that reach quality objectives carried out on service delivery; Objectives updated. Records that prove it: AT-UNI-QMS-OBJ — Objectives and action plan; OBJ-1 — Raise customer satisfaction on technical services; OBJ-2 — Deliver technical services on time; Deliver objective: Raise customer satisfaction on technical services Completion (%): 100 |
| MP-003.10 | Translate quality policy commitments into objective statements Task: Verify, record and close quality objectives Translate quality policy commitments into objective statements — step 10 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager SMART objectives | Objectives (become entries of the objectives register): 2 rows — see the table below On completion: rows become objectives. |

MP-003.1 — Cascade the quality policy into quality objectives · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Raise customer satisfaction on technical services | Q-KPI-01 — Customer satisfaction index | 78% | >= 85% | Satisfy customer requirements | Julien Moreau | 2026-11-10 | Quarterly survey; complaint review meeting |
| 2 | Deliver technical services on time | Q-KPI-02 — On-time delivery rate | 86% | >= 95% | On time, right first time | Claire Martin | 2026-08-12 | Planning board; one extra technician in summer |

MP-003.2 — Define SMART quality objectives · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Raise customer satisfaction on technical services | Q-KPI-01 — Customer satisfaction index | 78% | >= 85% | Satisfy customer requirements | Julien Moreau | 2026-11-10 | Quarterly survey; complaint review meeting |
| 2 | Deliver technical services on time | Q-KPI-02 — On-time delivery rate | 86% | >= 95% | On time, right first time | Claire Martin | 2026-08-12 | Planning board; one extra technician in summer |
| 3 | Reduce the cost of poor quality | Q-KPI-04 — Cost of poor quality | 4.1% | <= 2% | Continual improvement | Julien Moreau | 2026-11-10 | Rework tracking in the NC register |
| 4 | Close corrective actions on time | Q-KPI-05 — Corrective actions closed on time | 70% | >= 90% | Continual improvement | Tariq Saleh | 2026-05-14 | Weekly action review |

MP-003.4 — Designate an owner for each quality objective · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Build the action plan for: Raise customer satisfaction on technical services | Julien Moreau | 2025-12-01 | 2025-12-22 | Action plan approved |
| 2 | Build the action plan for: Deliver technical services on time | Claire Martin | 2025-12-01 | 2025-12-29 | Action plan approved |
| 3 | Build the action plan for: Reduce the cost of poor quality | Julien Moreau | 2025-12-01 | 2026-01-05 | Action plan approved |
| 4 | Build the action plan for: Close corrective actions on time | Tariq Saleh | 2025-12-01 | 2026-01-12 | Action plan approved |

MP-003.6 — Monitor progress of quality objectives · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Objectives); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Objectives); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

MP-003.10 — Translate quality policy commitments into objective statements · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Reduce the cost of poor quality | Q-KPI-04 — Cost of poor quality | 4.1% | <= 2% | Continual improvement | Julien Moreau | 2026-11-10 | Rework tracking in the NC register |
| 2 | Close corrective actions on time | Q-KPI-05 — Corrective actions closed on time | 70% | >= 90% | Continual improvement | Tariq Saleh | 2026-05-14 | Weekly action review |

### UMS002 (MP-004) — Process Architecture Mapping

Define architecture; identify core/support; map in BPMN; assign RACI. Owner: Process Excellence Manager. Tier 1. Requirements answered: ISO 9001 §4.4.

Documents of this macro process: AT-UNI-QMS-PMAP (Process map and interactions); AT-UNI-QMS-PSHEET-UMS002 (Macro process sheet — Process Architecture Mapping); AT-UNI-QMS-RACSI (RACSI matrix).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-004.1 | Define the process architecture scope Task: Plan and prepare process architecture Define the process architecture scope — step 1 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Register items | Process architecture scope identified: 2 rows — see the table below |
| MP-004.2 | Identify core, support and management processes Task: Plan and prepare process architecture Identify core, support and management processes — step 2 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Register items | Core, support and management processes identified: 6 rows — see the table below |
| MP-004.3 | Map each process in BPMN Task: Plan and prepare process architecture Map each process in BPMN — step 3 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Register items | Each process in BPMN identified: 3 rows — see the table below |
| MP-004.4 | Assign RACSI roles to each process Task: Execute process architecture activities Assign RACSI roles to each process — step 4 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Assignment | Role: Process Excellence Manager Person (from the OBS): Nadia Chraibi Organization units covered: Quality RACSI of the macro process: R: Process Excellence Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-004.5 | Validate the process map with process owners Task: Execute process architecture activities Validate the process map with process owners — step 5 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Process Excellence Manager Decision comment and conditions: Process map validated; publish version 1.0. |
| MP-004.6 | Verify process map alignment with ISO 9001 §4.4 Task: Execute process architecture activities Verify process map alignment with ISO 9001 §4.4 — step 6 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Process approach in place (weighted score 3.5). Complete KPIs and risk review for purchasing and HR before the mock audit. |
| MP-004.7 | Publish the process map Task: Verify, record and close process architecture Publish the process map — step 7 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Document | Document template: TPL-PMAP — Process map and interactions Document reference: AT-UNI-QMS-UMS002-07 Version: 1.0 Content summary: Architecture map for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PMAP — Process map and interactions |
| MP-004.8 | Review the process map Task: Verify, record and close process architecture Review the process map — step 8 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Review | Review frequency: Annual Review date: 2025-12-11 Next review: 2026-12-11 Chaired by: Process Excellence Manager Participants: Process Excellence Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-004.9 | Create functions and decompose into process elements Task: Model Process Element Hierarchy Create functions and decompose into process elements — step 9 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Execution | What was done: Create functions and decompose into process elements carried out on service delivery; Architecture map updated. Records that prove it: AT-UNI-QMS-PMAP — Process map and interactions; Update BPMN diagrams Completion (%): 100 |
| MP-004.10 | Flag lowest-level process elements as executable tasks Task: Model Process Element Hierarchy Flag lowest-level process elements as executable tasks — step 10 of 13 in UMS002 Process Architecture Mapping. | DynamicMS Engine Automated service task | System result confirmed: Flag lowest-level process elements as executable tasks: done by the DynamicMS Engine; Architecture map available in the project. Records produced: AT-UNI-QMS-PMAP — Process map and interactions; AT-UNI-QMS-RACSI — RACSI matrix; Update BPMN diagrams |
| MP-004.11 | Generate process map for a function Task: Model Process Element Hierarchy Generate process map for a function — step 11 of 13 in UMS002 Process Architecture Mapping. | DynamicMS Engine Automated service task | System result confirmed: Generate process map for a function: done by the DynamicMS Engine; Architecture map available in the project. Records produced: AT-UNI-QMS-PMAP — Process map and interactions; AT-UNI-QMS-RACSI — RACSI matrix; Update BPMN diagrams |
| MP-004.12 | Compile Macro Process Sheet Task: Compile Macro Process Sheets Compile Macro Process Sheet — step 12 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Document | Document template: TPL-PMAP — Process map and interactions Document reference: AT-UNI-QMS-UMS002-12 Version: 2.0 Content summary: Architecture map for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PMAP — Process map and interactions |
| MP-004.13 | Group atomic sheets into composite sheet Task: Compile Macro Process Sheets Group atomic sheets into composite sheet — step 13 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Execution | What was done: Group atomic sheets into composite sheet carried out on service delivery; Architecture map updated. Records that prove it: AT-UNI-QMS-PMAP — Process map and interactions; Update BPMN diagrams Completion (%): 100 |

MP-004.1 — Define the process architecture scope · Process architecture scope identified

| # | Process architecture scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | All activities of Atlas Universal SME in the Agadir region | Scope statement | Same boundary as the management system scope (MP-001 step 8). | High | Scope statement v1.0 |
| 2 | Three levels: macro process > task > step | Modeling rule | Steps are the lowest level and carry the forms and records. | Medium | Process level definitions |

MP-004.2 — Identify core, support and management processes · Core, support and management processes identified

| # | Core, support and management processes | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Strategy and management review | Management process | Owner: Managing Director | High | Organization chart |
| 2 | Sales and quotation | Core process | Owner: Operations Manager | High | Organization chart |
| 3 | Delivery of technical services | Core process | Owner: Operations Manager | High | Job orders |
| 4 | Purchasing and suppliers | Support process | Owner: Quality Manager | Medium | Purchase procedure |
| 5 | People and competence | Support process | Owner: HR Manager | Medium | Competence matrix |
| 6 | Measurement, audit and improvement | Management process | Owner: Quality Manager | Medium | Audit programme |

MP-004.3 — Map each process in BPMN · Each process in BPMN identified

| # | Each process in BPMN | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Delivery of technical services: request → planning → intervention → signed job sheet → invoice | BPMN diagram | Two lanes (Operations, Customer); gateway "job sheet signed?" before invoicing. | High | Process workshop with the technicians |
| 2 | Sales and quotation: request → site visit → quote → second check → customer approval | BPMN diagram | Second check added to prevent quote errors. | High | Quotation register |
| 3 | Purchasing: need → order → reception check → stock | BPMN diagram | Reception check against the order. | Medium | Purchase orders |

MP-004.5 — Validate the process map with process owners · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Every process has an owner | Yes | RACSI matrix |
| 2 | Inputs, outputs and interactions shown | Yes | Process map v0.9 |
| 3 | Owners agree with their process description | Yes | Validation meeting minutes |

MP-004.6 — Verify process map alignment with ISO 9001 §4.4 · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | §4.4.1 a–b) Inputs, outputs, sequence and interaction determined | 25 | 4 | All core processes modeled in BPMN. |
| 2 | §4.4.1 c) Criteria, methods and KPIs | 25 | 3 | KPIs defined for core processes; support processes to complete. |
| 3 | §4.4.1 d–e) Resources, responsibilities and authorities | 25 | 4 | RACSI for every macro process. |
| 4 | §4.4.1 f) Risks and opportunities addressed | 25 | 3 | Linked to the risk register; 2 processes without risk review. |

MP-004.8 — Review the process map · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Scope | Scope still valid; minor updates made. |
| 2 | Strategy | No major change since the last review. |
| 3 | Process inventory | Gap found on BPMN diagrams. |

MP-004.8 — Review the process map · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update BPMN diagrams | Nadia Chraibi | 2026-01-10 |

### UMS023 (MP-005) — SIPOC and Value Stream Mapping

Define SIPOC; map value stream; identify value-added steps; optimize flow. Owner: Process Excellence Manager. Tier 1. Requirements answered: ISO 9001 §4.4, §8.1.

Documents of this macro process: AT-UNI-QMS-PSHEET-UMS023 (Macro process sheet — SIPOC and Value Stream Mapping).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-005.1 | Define SIPOC and value stream scope Task: Plan and prepare SIPOC and value stream Define SIPOC and value stream scope — step 1 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream scope identified: 3 rows — see the table below |
| MP-005.2 | Define SIPOC method Task: Plan and prepare SIPOC and value stream Define SIPOC method — step 2 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC method identified: 3 rows — see the table below |
| MP-005.3 | Define SIPOC and value stream suppliers Task: Plan and prepare SIPOC and value stream Define SIPOC and value stream suppliers — step 3 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream suppliers identified: 3 rows — see the table below |
| MP-005.4 | Define SIPOC and value stream inputs Task: Plan and prepare SIPOC and value stream Define SIPOC and value stream inputs — step 4 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream inputs identified: 3 rows — see the table below |
| MP-005.5 | Define SIPOC and value stream steps Task: Execute SIPOC and value stream activities Define SIPOC and value stream steps — step 5 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream steps identified: 3 rows — see the table below |
| MP-005.6 | Define SIPOC and value stream outputs Task: Execute SIPOC and value stream activities Define SIPOC and value stream outputs — step 6 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream outputs identified: 3 rows — see the table below |
| MP-005.7 | Define SIPOC and value stream customers Task: Execute SIPOC and value stream activities Define SIPOC and value stream customers — step 7 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream customers identified: 3 rows — see the table below |
| MP-005.8 | Map SIPOC and value stream Task: Verify, record and close SIPOC and value stream Map SIPOC and value stream — step 8 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream identified: 3 rows — see the table below |
| MP-005.9 | Validate SIPOC and value stream Task: Verify, record and close SIPOC and value stream Validate SIPOC and value stream — step 9 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Hold Approver (Accountable): Process Excellence Manager Decision comment and conditions: Hold until Value stream maps is complete; review in two weeks. |
| MP-005.10 | Publish SIPOC and value stream Task: Verify, record and close SIPOC and value stream Publish SIPOC and value stream — step 10 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS023-10 Version: 1.1 Content summary: SIPOC diagrams for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PSHEET-UMS023 — Macro process sheet — SIPOC and Value Stream Mapping |
| MP-005.11 | Capture As-Is SIPOC where required Task: Manage As-Is and To-Be SIPOC Capture As-Is SIPOC where required — step 11 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | As-Is SIPOC where required identified: 3 rows — see the table below |
| MP-005.12 | Design SIPOC and value stream To-Be SIPOC Task: Manage As-Is and To-Be SIPOC Design SIPOC and value stream To-Be SIPOC — step 12 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager AI-assisted draft | Context given to the assistant: Step: Design SIPOC and value stream To-Be SIPOC. Inputs: Process scope; Requirements; Customer needs. Standards: ISO 9001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Edited Final validated text: SIPOC diagrams drafted with the assistant and reviewed by Process Excellence Manager: covers ISO 9001. |
| MP-005.13 | Compare As-Is and To-Be SIPOC Task: Manage As-Is and To-Be SIPOC Compare As-Is and To-Be SIPOC — step 13 of 14 in UMS023 SIPOC and Value Stream Mapping. | DynamicMS Engine Automated service task | System result confirmed: Compare As-Is and To-Be SIPOC: done by the DynamicMS Engine; SIPOC diagrams available in the project. Records produced: AT-UNI-QMS-PSHEET-UMS023 — Macro process sheet — SIPOC and Value Stream Mapping |
| MP-005.14 | Approve and deploy To-Be version Task: Manage As-Is and To-Be SIPOC Approve and deploy To-Be version — step 14 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Process Excellence Manager Decision comment and conditions: SIPOC diagrams approved against ISO 9001; no blocking point. |

MP-005.1 — Define SIPOC and value stream scope · SIPOC and value stream scope identified

| # | SIPOC and value stream scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Customer complaint log, Nov 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Internal audit report, Nov 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Process performance dashboard, Nov 2025 |

MP-005.2 — Define SIPOC method · SIPOC method identified

| # | SIPOC method | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Internal audit report, Nov 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Process performance dashboard, Nov 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Interview with the process owner, Nov 2025 |

MP-005.3 — Define SIPOC and value stream suppliers · SIPOC and value stream suppliers identified

| # | SIPOC and value stream suppliers | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Spare parts supplier A (critical) | Supplier | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Process performance dashboard, Nov 2025 |
| 2 | Spare parts supplier B | Supplier | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Interview with the process owner, Oct 2025 |
| 3 | Logistics provider | Supplier | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Regulatory watch bulletin, Oct 2025 |

MP-005.4 — Define SIPOC and value stream inputs · SIPOC and value stream inputs identified

| # | SIPOC and value stream inputs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Interview with the process owner, Nov 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Regulatory watch bulletin, Oct 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Supplier evaluation file, Oct 2025 |

MP-005.5 — Define SIPOC and value stream steps · SIPOC and value stream steps identified

| # | SIPOC and value stream steps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Regulatory watch bulletin, Oct 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Supplier evaluation file, Oct 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Management review minutes, Oct 2025 |

MP-005.6 — Define SIPOC and value stream outputs · SIPOC and value stream outputs identified

| # | SIPOC and value stream outputs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Supplier evaluation file, Oct 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Management review minutes, Oct 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Customer complaint log, Sep 2025 |

MP-005.7 — Define SIPOC and value stream customers · SIPOC and value stream customers identified

| # | SIPOC and value stream customers | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Management review minutes, Oct 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Customer complaint log, Sep 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Internal audit report, Sep 2025 |

MP-005.8 — Map SIPOC and value stream · SIPOC and value stream identified

| # | SIPOC and value stream | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Customer complaint log, Sep 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Internal audit report, Sep 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Process performance dashboard, Sep 2025 |

MP-005.9 — Validate SIPOC and value stream · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | SIPOC diagrams complete | Yes | SIPOC diagrams v1.0 |
| 2 | Requirements of ISO 9001 §4.4, §8.1 met | Partly | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-005.11 — Capture As-Is SIPOC where required · As-Is SIPOC where required identified

| # | As-Is SIPOC where required | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Interview with the process owner, Sep 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Regulatory watch bulletin, Aug 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Supplier evaluation file, Aug 2025 |

MP-005.14 — Approve and deploy To-Be version · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | SIPOC diagrams complete | Yes | SIPOC diagrams v1.0 |
| 2 | Requirements of ISO 9001 §4.4, §8.1 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### GRC005 (MP-028) — Regulatory and Compliance Obligations Mapping

Maintain legal register; identify obligations; link to controls; monitor changes. Owner: Compliance Officer. Tier 1. Requirements answered: ISO 9001 §4.2, ISO 14001 §6.1.3, ISO 45001 §6.1.3.

Documents of this macro process: AT-UNI-QMS-LEGAL (Compliance obligations register); AT-UNI-QMS-PSHEET-GRC005 (Macro process sheet — Regulatory and Compliance Obligations Mapping).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-028.1 | Maintain legal register Task: Plan and prepare compliance obligations Maintain legal register — step 1 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Document | Document template: TPL-LEGAL — Compliance obligations register Document reference: AT-UNI-QMS-GRC005-01 Version: 1.1 Content summary: Legal register for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-LEGAL — Compliance obligations register |
| MP-028.2 | Identify compliance obligations Task: Plan and prepare compliance obligations Identify compliance obligations — step 2 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Register items | Compliance obligations identified: 1 row — see the table below |
| MP-028.3 | Link compliance obligations to policies/controls Task: Plan and prepare compliance obligations Link compliance obligations to policies/controls — step 3 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Execution | What was done: Link compliance obligations to policies/controls carried out on service delivery; Legal register updated. Records that prove it: AT-UNI-QMS-LEGAL — Compliance obligations register; OB-S1 — ISO 9001; OB-L01 — Consumer protection law Completion (%): 100 |
| MP-028.4 | Monitor compliance obligations changes Task: Plan and prepare compliance obligations Monitor compliance obligations changes — step 4 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-028.5 | Assess compliance obligations impact Task: Execute compliance obligations activities Assess compliance obligations impact — step 5 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.5 Conclusion: Weighted score 4.5/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-028.6 | Validate compliance obligations Task: Execute compliance obligations activities Validate compliance obligations — step 6 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Legal register approved against ISO 9001; no blocking point. |
| MP-028.7 | Adjust compliance obligations policies Task: Execute compliance obligations activities Adjust compliance obligations policies — step 7 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Change | Change made: Legal register updated: Strategic (market, customer loss). Reason: Change in regulation Documents or records updated: AT-UNI-QMS-LEGAL — Compliance obligations register; OB-S1 — ISO 9001; OB-L01 — Consumer protection law |
| MP-028.8 | Submit compliance obligations declarations Task: Verify, record and close compliance obligations Submit compliance obligations declarations — step 8 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Execution | What was done: Submit compliance obligations declarations carried out on service delivery; Legal register updated. Records that prove it: AT-UNI-QMS-LEGAL — Compliance obligations register; OB-S1 — ISO 9001; OB-L01 — Consumer protection law Completion (%): 100 |
| MP-028.9 | Manage compliance obligations inspections Task: Verify, record and close compliance obligations Manage compliance obligations inspections — step 9 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Execution | What was done: Manage compliance obligations inspections carried out on service delivery; Legal register updated. Records that prove it: AT-UNI-QMS-LEGAL — Compliance obligations register; OB-S1 — ISO 9001; OB-L01 — Consumer protection law Completion (%): 100 |
| MP-028.10 | Report compliance obligations Task: Verify, record and close compliance obligations Report compliance obligations — step 10 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Communication | Communication records: 2 rows — see the table below |

MP-028.2 — Identify compliance obligations · Compliance obligations identified

| # | Compliance obligations | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects Legal register; followed by Compliance Officer. | High | Internal audit report, Nov 2025 |

MP-028.4 — Monitor compliance obligations changes · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-08 — Obligations mapped to process elements | Obligations mapped to process elements measures the result of this macro process (Legal register); it is the KPI its owner reviews at each Monthly review. | 92.4 | 100% |

MP-028.5 — Assess compliance obligations impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Legal register complete and up to date | 30 | 5 | Legal register reviewed on 2025-12-18; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §4.2, ISO 14001 §6.1.3, ISO 45001 §6.1.3 met | 30 | 4 | Checked against ISO 9001 §4.2, ISO 14001 §6.1.3, ISO 45001 §6.1.3 with the checklist of the phase gate. |
| 3 | Evidence available for Compliance obligations | 20 | 5 | Records filed in the project: Compliance obligations. |
| 4 | Results against target | 20 | 4 | KPI KPI-08 used as the measure. |

MP-028.6 — Validate compliance obligations · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Legal register complete | Yes | Legal register v1.0 |
| 2 | Requirements of ISO 9001 §4.2, ISO 14001 §6.1.3, ISO 45001 §6.1.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-028.10 — Report compliance obligations · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Intranet | 2025-12-25 | Legal register: what changes for you and what to do by 2026-01-08. | Compliance Officer |
| 2 | Regulators | Notice board | 2025-12-27 | Compliance obligations: what changes for you and what to do by 2026-01-08. | Compliance Officer |

### GRC001 (MP-036) — Policy and Procedure Governance

Define policy lifecycle; identify gaps; validate and approve; publish and renew. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §5.2, §7.5.

Documents of this macro process: AT-UNI-QMS-CHANGE (Control of changes record); AT-UNI-QMS-MAN (Management system manual).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-036.1 | Define policies and procedures lifecycle Task: Plan and prepare policies and procedures Define policies and procedures lifecycle — step 1 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Register items | Policies and procedures lifecycle identified: 3 rows — see the table below |
| MP-036.2 | Identify policies and procedures gaps Task: Plan and prepare policies and procedures Identify policies and procedures gaps — step 2 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Register items | Policies and procedures gaps identified: 3 rows — see the table below |
| MP-036.3 | Draft policies and procedures Task: Plan and prepare policies and procedures Draft policies and procedures — step 3 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Document | Document template: TPL-MAN — Management system manual Document reference: AT-UNI-QMS-GRC001-03 Version: 1.0 Content summary: Policies for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-MAN — Management system manual |
| MP-036.4 | Align policies and procedures Task: Plan and prepare policies and procedures Align policies and procedures — step 4 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Execution | What was done: Align policies and procedures carried out on service delivery; Policies updated. Records that prove it: AT-UNI-QMS-MAN — Management system manual; CHG-01 — New quotation template with second check; CHG-02 — Replace the job sheet with a tablet form Completion (%): 100 |
| MP-036.5 | Submit policies and procedures Task: Execute policies and procedures activities Submit policies and procedures — step 5 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Execution | What was done: Submit policies and procedures carried out on service delivery; Policies updated. Records that prove it: AT-UNI-QMS-MAN — Management system manual; CHG-01 — New quotation template with second check; CHG-02 — Replace the job sheet with a tablet form Completion (%): 100 |
| MP-036.6 | Validate policies and procedures Task: Execute policies and procedures activities Validate policies and procedures — step 6 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): IMS Manager Decision comment and conditions: Policies approved against ISO 9001; no blocking point. |
| MP-036.7 | Approve policies and procedures Task: Execute policies and procedures activities Approve policies and procedures — step 7 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): IMS Manager Decision comment and conditions: Policies approved against ISO 9001; no blocking point. |
| MP-036.8 | Publish policies and procedures Task: Execute policies and procedures activities Publish policies and procedures — step 8 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Document | Document template: TPL-MAN — Management system manual Document reference: AT-UNI-QMS-GRC001-08 Version: 1.1 Content summary: Policies for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-MAN — Management system manual |
| MP-036.9 | Notify owners of policies and procedures Task: Verify, record and close policies and procedures Notify owners of policies and procedures — step 9 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Communication | Communication records: 2 rows — see the table below |
| MP-036.10 | Schedule policies and procedures renewal Task: Verify, record and close policies and procedures Schedule policies and procedures renewal — step 10 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Plan | Planned activities (become actions): 1 row — see the table below On completion: rows become actions. |
| MP-036.11 | Retire policies and procedures Task: Verify, record and close policies and procedures Retire policies and procedures — step 11 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Closure | Closure evidence: Policies closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: AT-UNI-QMS-MAN — Management system manual; CHG-01 — New quotation template with second check; CHG-02 — Replace the job sheet with a tablet form; Retire policies and procedures Closure date: 2025-12-31 |

MP-036.1 — Define policies and procedures lifecycle · Policies and procedures lifecycle identified

| # | Policies and procedures lifecycle | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Policies | Output | Affects Policies; followed by IMS Manager. | High | Customer complaint log, Dec 2025 |
| 2 | Procedures | Output | Affects Procedures; followed by IMS Manager. | Medium | Internal audit report, Nov 2025 |
| 3 | Approval records | Output | Affects Policies; followed by IMS Manager. | Medium | Process performance dashboard, Nov 2025 |

MP-036.2 — Identify policies and procedures gaps · Policies and procedures gaps identified

| # | Policies and procedures gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Policies | Output | Affects Policies; followed by IMS Manager. | High | Internal audit report, Dec 2025 |
| 2 | Procedures | Output | Affects Procedures; followed by IMS Manager. | Medium | Process performance dashboard, Nov 2025 |
| 3 | Approval records | Output | Affects Policies; followed by IMS Manager. | Medium | Interview with the process owner, Nov 2025 |

MP-036.6 — Validate policies and procedures · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Policies complete | Yes | Policies v1.0 |
| 2 | Requirements of ISO 9001 §5.2, §7.5 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-036.7 — Approve policies and procedures · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Policies complete | Yes | Policies v1.0 |
| 2 | Requirements of ISO 9001 §5.2, §7.5 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-036.9 — Notify owners of policies and procedures · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Board | E-mail | 2026-01-01 | Policies: what changes for you and what to do by 2026-01-15. | IMS Manager |
| 2 | All employees | Intranet | 2026-01-03 | Procedures: what changes for you and what to do by 2026-01-15. | IMS Manager |

MP-036.10 — Schedule policies and procedures renewal · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Retire policies and procedures | Tariq Saleh | 2026-01-03 | 2026-01-17 | Policies |

### GRC002 (MP-037) — Enterprise Risk Universe and Assessment

Define risk taxonomy; identify scenarios; assess probability/impact; publish heatmap. Owner: Risk Manager. Tier 1. Requirements answered: ISO 9001 §6.1, ISO 31000.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-037.1 | Define enterprise risk register taxonomy Task: Plan and prepare enterprise risk register Define enterprise risk register taxonomy — step 1 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Register items | Enterprise risk register taxonomy identified: 3 rows — see the table below |
| MP-037.2 | Identify enterprise risk register scenarios Task: Plan and prepare enterprise risk register Identify enterprise risk register scenarios — step 2 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Register items | Enterprise risk register scenarios identified: 4 rows — see the table below |
| MP-037.3 | Assess enterprise risk register probability/impact Task: Plan and prepare enterprise risk register Assess enterprise risk register probability/impact — step 3 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Weighted score 3.5/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-037.4 | Calculate enterprise risk register scores Task: Execute enterprise risk register activities Calculate enterprise risk register scores — step 4 of 9 in GRC002 Enterprise Risk Universe and Assessment. | DynamicMS Engine Automated service task | System result confirmed: Calculate enterprise risk register scores: done by the DynamicMS Engine; Risk taxonomy available in the project. Records produced: — |
| MP-037.5 | Designate owners of enterprise risk register Task: Execute enterprise risk register activities Designate owners of enterprise risk register — step 5 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-037.6 | Link enterprise risk register to controls Task: Execute enterprise risk register activities Link enterprise risk register to controls — step 6 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Execution | What was done: Link enterprise risk register to controls carried out on service delivery; Risk taxonomy updated. Records that prove it: Link enterprise risk register to controls Completion (%): 100 |
| MP-037.7 | Calculate enterprise risk register residual Task: Verify, record and close enterprise risk register Calculate enterprise risk register residual — step 7 of 9 in GRC002 Enterprise Risk Universe and Assessment. | DynamicMS Engine Automated service task | System result confirmed: Calculate enterprise risk register residual: done by the DynamicMS Engine; Risk taxonomy available in the project. Records produced: Link enterprise risk register to controls |
| MP-037.8 | Validate enterprise risk register Task: Verify, record and close enterprise risk register Validate enterprise risk register — step 8 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Risk Manager Decision comment and conditions: Risk taxonomy approved against ISO 9001; no blocking point. |
| MP-037.9 | Publish enterprise risk register heatmap Task: Verify, record and close enterprise risk register Publish enterprise risk register heatmap — step 9 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-GRC002-09 Version: 2.0 Content summary: Risk taxonomy for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |

MP-037.1 — Define enterprise risk register taxonomy · Enterprise risk register taxonomy identified

| # | Enterprise risk register taxonomy | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Risk taxonomy | Output | Affects Risk taxonomy; followed by Risk Manager. | High | Customer complaint log, Dec 2025 |
| 2 | Risk register | Output | Affects Risk register; followed by Risk Manager. | Medium | Internal audit report, Dec 2025 |
| 3 | Risk scores | Output | Affects Risk taxonomy; followed by Risk Manager. | Medium | Process performance dashboard, Nov 2025 |

MP-037.2 — Identify enterprise risk register scenarios · Enterprise risk register scenarios identified

| # | Enterprise risk register scenarios | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Strategic (market, customer loss) | External issue | Affects Risk taxonomy; followed by Risk Manager. | High | Internal audit report, Dec 2025 |
| 2 | Operational (process failure, supply chain) | External issue | Affects Risk register; followed by Risk Manager. | Medium | Process performance dashboard, Nov 2025 |
| 3 | Compliance (regulatory, certification) | External issue | Affects Risk taxonomy; followed by Risk Manager. | Medium | Interview with the process owner, Nov 2025 |
| 4 | Revision of ISO 9001 | Requirement | Affects Risk register; followed by Risk Manager. | Low | Regulatory watch bulletin, Nov 2025 |

MP-037.3 — Assess enterprise risk register probability/impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Risk taxonomy complete and up to date | 30 | 4 | Risk taxonomy reviewed on 2025-12-27; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.1, ISO 31000 met | 30 | 3 | Checked against ISO 9001 §6.1, ISO 31000 with the checklist of the phase gate. |
| 3 | Evidence available for Risk register | 20 | 4 | Records filed in the project: Risk register. |
| 4 | Results against target | 20 | 3 | KPI KPI-06 used as the measure. |

MP-037.5 — Designate owners of enterprise risk register · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Link enterprise risk register to controls | Adam Rahmani | 2026-01-01 | 2026-01-15 | Risk taxonomy |
| 2 | Calculate enterprise risk register residual | Adam Rahmani | 2026-01-06 | 2026-01-25 | Risk register |
| 3 | Validate enterprise risk register | Adam Rahmani | 2026-01-11 | 2026-02-04 | Risk taxonomy |

MP-037.8 — Validate enterprise risk register · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Risk taxonomy complete | Yes | Risk taxonomy v1.0 |
| 2 | Requirements of ISO 9001 §6.1, ISO 31000 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### GRC003 (MP-038) — Risk Treatment and Mitigation Planning

Evaluate treatment options; design plans; implement and monitor; document acceptance. Owner: Risk Manager. Tier 1. Requirements answered: ISO 9001 §6.1.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-038.1 | Evaluate risk treatment plan options Task: Plan and prepare risk treatment plan Evaluate risk treatment plan options — step 1 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-038.2 | Design risk treatment plan Task: Plan and prepare risk treatment plan Design risk treatment plan — step 2 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-038.3 | Allocate risk treatment plan budget Task: Plan and prepare risk treatment plan Allocate risk treatment plan budget — step 3 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Assignment | Role: Risk Manager Person (from the OBS): Adam Rahmani Organization units covered: Finance RACSI of the macro process: R: Risk Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-038.4 | Implement risk treatment plan Task: Execute risk treatment plan activities Implement risk treatment plan — step 4 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-038.5 | Monitor risk treatment plan Task: Execute risk treatment plan activities Monitor risk treatment plan — step 5 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-038.6 | Reassess risk treatment plan Task: Execute risk treatment plan activities Reassess risk treatment plan — step 6 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Execution | What was done: Reassess risk treatment plan carried out on service delivery; Treatment plans updated. Records that prove it: Treat risk: Use of an obsolete document version Completion (%): 100 |
| MP-038.7 | Escalate risk treatment plan issues Task: Verify, record and close risk treatment plan Escalate risk treatment plan issues — step 7 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Escalation | Escalated to: Top Management Reason: Treatment plans is late beyond tolerance; a decision on resources is needed. |
| MP-038.8 | Document risk treatment plan acceptance Task: Verify, record and close risk treatment plan Document risk treatment plan acceptance — step 8 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-GRC003-08 Version: 2.0 Content summary: Treatment plans for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |

MP-038.1 — Evaluate risk treatment plan options · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Treatment plans complete and up to date | 30 | 3 | Treatment plans reviewed on 2026-01-01; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.1.2 met | 30 | 4 | Checked against ISO 9001 §6.1.2 with the checklist of the phase gate. |
| 3 | Evidence available for Budget records | 20 | 4 | Records filed in the project: Budget records. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-038.2 — Design risk treatment plan · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Allocate risk treatment plan budget | Adam Rahmani | 2026-01-05 | 2026-01-19 | Treatment plans |
| 2 | Implement risk treatment plan | Adam Rahmani | 2026-01-10 | 2026-01-29 | Budget records |
| 3 | Monitor risk treatment plan | Adam Rahmani | 2026-01-15 | 2026-02-08 | Treatment plans |

MP-038.4 — Implement risk treatment plan · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement risk treatment plan | Enabled for service delivery | Needed to produce Treatment plans |
| 2 | Owner and notification | Risk Manager | Alerts go to the process owner |

MP-038.5 — Monitor risk treatment plan · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Treatment plans); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Treatment plans); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

### DMS044 (MP-105) — Compliance Calendar and Obligation Scheduler

Centralize obligations; schedule tasks/deadlines; send reminders; track status. Owner: Compliance Officer. Tier 5. Requirements answered: ISO 9001 §4.2, §6.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-105.1 | Aggregate compliance calendar obligations Task: Plan and prepare compliance calendar Aggregate compliance calendar obligations — step 1 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | DynamicMS Engine Automated service task | System result confirmed: Aggregate compliance calendar obligations: done by the DynamicMS Engine; Compliance calendar available in the project. Records produced: — |
| MP-105.2 | Define compliance calendar recurrence Task: Plan and prepare compliance calendar Define compliance calendar recurrence — step 2 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Register items | Compliance calendar recurrence identified: 3 rows — see the table below |
| MP-105.3 | Assign compliance calendar owners Task: Plan and prepare compliance calendar Assign compliance calendar owners — step 3 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Assignment | Role: Compliance Officer Person (from the OBS): Hind Berrada Organization units covered: Finance RACSI of the macro process: R: Compliance Officer · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-105.4 | Schedule compliance calendar reminders Task: Plan and prepare compliance calendar Schedule compliance calendar reminders — step 4 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-105.5 | Integrate task management Task: Execute compliance calendar activities Integrate task management — step 5 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-105.6 | Track compliance calendar status Task: Execute compliance calendar activities Track compliance calendar status — step 6 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-105.7 | Provide compliance calendar dashboard Task: Execute compliance calendar activities Provide compliance calendar dashboard — step 7 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-105.8 | Alert compliance calendar on deadlines Task: Verify, record and close compliance calendar Alert compliance calendar on deadlines — step 8 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-105.9 | Report compliance calendar metrics Task: Verify, record and close compliance calendar Report compliance calendar metrics — step 9 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-105.10 | Update compliance calendar Task: Verify, record and close compliance calendar Update compliance calendar — step 10 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Change | Change made: Compliance calendar updated: quote error. Reason: Customer complaint analysis Documents or records updated: Integrate task management |

MP-105.2 — Define compliance calendar recurrence · Compliance calendar recurrence identified

| # | Compliance calendar recurrence | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance calendar | Output | Affects Compliance calendar; followed by Compliance Officer. | High | Internal audit report, Dec 2025 |
| 2 | Obligation register | Output | Affects Obligation register; followed by Compliance Officer. | Medium | Process performance dashboard, Dec 2025 |
| 3 | Reminder records | Output | Affects Compliance calendar; followed by Compliance Officer. | Medium | Interview with the process owner, Nov 2025 |

MP-105.4 — Schedule compliance calendar reminders · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Integrate task management | Hind Berrada | 2026-01-15 | 2026-01-29 | Compliance calendar |
| 2 | Track compliance calendar status | Hind Berrada | 2026-01-20 | 2026-02-08 | Obligation register |
| 3 | Provide compliance calendar dashboard | Hind Berrada | 2026-01-25 | 2026-02-18 | Compliance calendar |

MP-105.5 — Integrate task management · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Integrate task management | Enabled for service delivery | Needed to produce Compliance calendar |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-105.6 — Track compliance calendar status · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Compliance calendar); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Compliance calendar); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

MP-105.7 — Provide compliance calendar dashboard · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Provide compliance calendar dashboard | Enabled for service delivery | Needed to produce Compliance calendar |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-105.8 — Alert compliance calendar on deadlines · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance | Meeting | 2026-01-14 | Compliance calendar: what changes for you and what to do by 2026-01-28. | Compliance Officer |
| 2 | Process owners | E-mail | 2026-01-16 | Obligation register: what changes for you and what to do by 2026-01-28. | Compliance Officer |

MP-105.9 — Report compliance calendar metrics · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance | E-mail | 2026-01-13 | Compliance calendar: what changes for you and what to do by 2026-01-27. | Compliance Officer |
| 2 | Process owners | Intranet | 2026-01-15 | Obligation register: what changes for you and what to do by 2026-01-27. | Compliance Officer |

### DMS082 (MP-143) — SME Onboarding and Quick Start

Deploy in days; guided setup; reduce complexity. Owner: IMS Manager. Tier 7. Requirements answered: ISO 9001 §4, §5.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-143.1 | Select SME onboarding segment Task: Plan and prepare SME onboarding Select SME onboarding segment — step 1 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Register items | SME onboarding segment identified: 3 rows — see the table below |
| MP-143.2 | Select SME onboarding standards Task: Plan and prepare SME onboarding Select SME onboarding standards — step 2 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Register items | SME onboarding standards identified: 1 row — see the table below |
| MP-143.3 | Configure SME onboarding profile Task: Plan and prepare SME onboarding Configure SME onboarding profile — step 3 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-143.4 | Activate SME onboarding pack Task: Plan and prepare SME onboarding Activate SME onboarding pack — step 4 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-143.5 | Import SME onboarding docs Task: Execute SME onboarding activities Import SME onboarding docs — step 5 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Execution | What was done: Import SME onboarding docs carried out on service delivery; Configured tenant updated. Records that prove it: — Completion (%): 100 |
| MP-143.6 | Invite users on SME onboarding Task: Execute SME onboarding activities Invite users on SME onboarding — step 6 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Execution | What was done: Invite users on SME onboarding carried out on service delivery; Configured tenant updated. Records that prove it: — Completion (%): 100 |
| MP-143.7 | Run SME onboarding wizard Task: Execute SME onboarding activities Run SME onboarding wizard — step 7 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Execution | What was done: Run SME onboarding wizard carried out on service delivery; Configured tenant updated. Records that prove it: — Completion (%): 100 |
| MP-143.8 | Configure SME onboarding workflows Task: Execute SME onboarding activities Configure SME onboarding workflows — step 8 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-143.9 | Activate SME onboarding KPIs Task: Verify, record and close SME onboarding Activate SME onboarding KPIs — step 9 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-143.10 | Launch SME onboarding Task: Verify, record and close SME onboarding Launch SME onboarding — step 10 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Execution | What was done: Launch SME onboarding carried out on service delivery; Configured tenant updated. Records that prove it: — Completion (%): 100 |
| MP-143.11 | Train staff on SME onboarding Task: Verify, record and close SME onboarding Train staff on SME onboarding — step 11 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Training | Session / module: Train staff on SME onboarding — practice session Date: 2026-01-22 Units trained: Atlas Universal SME Participants: 12 Effectiveness evaluation method: Practical test Effectiveness (%): 87 |
| MP-143.12 | Schedule SME onboarding check-in Task: Verify, record and close SME onboarding Schedule SME onboarding check-in — step 12 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |

MP-143.1 — Select SME onboarding segment · SME onboarding segment identified

| # | SME onboarding segment | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Configured tenant | Output | Affects Configured tenant; followed by IMS Manager. | High | Customer complaint log, Jan 2026 |
| 2 | Activated pack | Output | Affects Activated pack; followed by IMS Manager. | Medium | Internal audit report, Dec 2025 |
| 3 | Imported docs | Output | Affects Configured tenant; followed by IMS Manager. | Medium | Process performance dashboard, Dec 2025 |

MP-143.2 — Select SME onboarding standards · SME onboarding standards identified

| # | SME onboarding standards | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects Configured tenant; followed by IMS Manager. | High | Internal audit report, Dec 2025 |

MP-143.3 — Configure SME onboarding profile · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME onboarding profile | Enabled for service delivery | Needed to produce Configured tenant |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-143.4 — Activate SME onboarding pack · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Activate SME onboarding pack | Enabled for service delivery | Needed to produce Configured tenant |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-143.8 — Configure SME onboarding workflows · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME onboarding workflows | Enabled for service delivery | Needed to produce Configured tenant |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-143.9 — Activate SME onboarding KPIs · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Activate SME onboarding KPIs | Enabled for service delivery | Needed to produce Configured tenant |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-143.12 — Schedule SME onboarding check-in · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Select segment | Tariq Saleh | 2026-01-22 | 2026-02-05 | Configured tenant |
| 2 | Select standards | Tariq Saleh | 2026-01-27 | 2026-02-15 | Activated pack |
| 3 | Configure profile | Tariq Saleh | 2026-02-01 | 2026-02-25 | Configured tenant |

### DMS083 (MP-144) — SME Simplified Process Modeling

Pre-built templates; quick customization; reduce effort. Owner: Process Excellence Manager. Tier 7. Requirements answered: ISO 9001 §4.4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-144.1 | Select SME process model template Task: Plan and prepare SME process model Select SME process model template — step 1 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Register items | SME process model template identified: 3 rows — see the table below |
| MP-144.2 | Review SME process model Task: Plan and prepare SME process model Review SME process model — step 2 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Review | Review frequency: Annual Review date: 2026-01-22 Next review: 2027-01-22 Chaired by: Process Excellence Manager Participants: Process Excellence Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-144.3 | Customize SME process model Task: Plan and prepare SME process model Customize SME process model — step 3 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Change | Change made: Process models updated: Strategic (market, customer loss). Reason: Change in regulation Documents or records updated: Update Documentation |
| MP-144.4 | Assign SME process model responsibilities Task: Plan and prepare SME process model Assign SME process model responsibilities — step 4 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Assignment | Role: Process Excellence Manager Person (from the OBS): Nadia Chraibi Organization units covered: Quality RACSI of the macro process: R: Process Excellence Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-144.5 | Configure SME process model approvals Task: Execute SME process model activities Configure SME process model approvals — step 5 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-144.6 | Publish SME process model Task: Execute SME process model activities Publish SME process model — step 6 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-DMS083-06 Version: 1.1 Content summary: Process models for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-144.7 | Train staff on SME process model Task: Execute SME process model activities Train staff on SME process model — step 7 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Training | Session / module: Train staff on SME process model — practice session Date: 2026-01-28 Units trained: Quality Participants: 15 Effectiveness evaluation method: Practical test Effectiveness (%): 83 |
| MP-144.8 | Monitor SME process model adoption Task: Verify, record and close SME process model Monitor SME process model adoption — step 8 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-144.9 | Update SME process model Task: Verify, record and close SME process model Update SME process model — step 9 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Change | Change made: Process models updated: quote error. Reason: Decision of the management review Documents or records updated: Update Documentation |
| MP-144.10 | Share SME process model Task: Verify, record and close SME process model Share SME process model — step 10 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Communication | Communication records: 2 rows — see the table below |

MP-144.1 — Select SME process model template · SME process model template identified

| # | SME process model template | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Process models | Output | Affects Process models; followed by Process Excellence Manager. | High | Customer complaint log, Jan 2026 |
| 2 | Documentation | Output | Affects Documentation; followed by Process Excellence Manager. | Medium | Internal audit report, Dec 2025 |
| 3 | RACI assignments | Output | Affects Process models; followed by Process Excellence Manager. | Medium | Process performance dashboard, Dec 2025 |

MP-144.2 — Review SME process model · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Process requirements | Process requirements still valid; minor updates made. |
| 2 | Industry templates | No major change since the last review. |
| 3 | Best practices | Gap found on Documentation. |

MP-144.2 — Review SME process model · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Documentation | Nadia Chraibi | 2026-02-21 |

MP-144.5 — Configure SME process model approvals · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME process model approvals | Enabled for service delivery | Needed to produce Process models |
| 2 | Owner and notification | Process Excellence Manager | Alerts go to the process owner |

MP-144.8 — Monitor SME process model adoption · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Process models); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Process models); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

MP-144.10 — Share SME process model · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME process owners | Intranet | 2026-01-30 | Process models: what changes for you and what to do by 2026-02-13. | Process Excellence Manager |
| 2 | SME employees | Notice board | 2026-02-01 | Documentation: what changes for you and what to do by 2026-02-13. | Process Excellence Manager |

### Gate — G1 — Strategy baseline approved

Exit criteria: Context, policy, objectives and risk register approved by top management.

- Open Lifecycle and select the phase card; the gate panel is on the right.

- Tick “Context analysis report approved (mandatory, evidence required)”.

- Tick “Management system policy signed (mandatory, evidence required)”.

- Tick “SMART objectives cascaded to functions (mandatory, evidence required)”.

- Tick “Risk and opportunity register reviewed (mandatory, evidence required)”.

- Tick “Process map published”.

- Sign in as Top Management (ceo@…) or the IMS Manager and select Go. For Hold or No-Go, type a comment explaining why.

## E2E-02 — Leadership To Commitment

Goals: Establish leadership, competence, communication, audit capability

From trigger to terminal event: E2E-01 completion or leadership change → Competent personnel, communication plan, qualified auditors in place

### UMS006 (MP-013) — Competence and Training Orchestration

Define competence frameworks; assess gaps; deliver training; track certifications. Owner: HR Manager. Tier 1. Requirements answered: ISO 9001 §7.2, §7.3.

Documents of this macro process: AT-UNI-QMS-COMP (Competence matrix and training records).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-013.1 | Define training frameworks Task: Plan and prepare training Define training frameworks — step 1 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Register items | Training frameworks identified: 3 rows — see the table below |
| MP-013.2 | Assess training gaps Task: Plan and prepare training Assess training gaps — step 2 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.6 Conclusion: Weighted score 3.6/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-013.3 | Design training curricula Task: Plan and prepare training Design training curricula — step 3 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-013.4 | Plan training Task: Execute training activities Plan training — step 4 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-013.5 | Deliver training Task: Execute training activities Deliver training — step 5 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Training | Session / module: Deliver training — practice session Date: 2026-02-01 Units trained: Human Resources Participants: 13 Effectiveness evaluation method: Quiz Effectiveness (%): 81 |
| MP-013.6 | Evaluate training Task: Execute training activities Evaluate training — step 6 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.6 Conclusion: Weighted score 3.6/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-013.7 | Track training certifications Task: Verify, record and close training Track training certifications — step 7 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-013.8 | Certify training Task: Verify, record and close training Certify training — step 8 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): HR Manager Decision comment and conditions: Competence records approved against ISO 9001; no blocking point. |
| MP-013.9 | Update training Task: Verify, record and close training Update training — step 9 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Change | Change made: Competence records updated: Strategic (market, customer loss). Reason: Decision of the management review Documents or records updated: AT-UNI-QMS-COMP — Competence matrix and training records; CMP-01 — Internal auditing (ISO 19011); CMP-02 — Root cause analysis (5 Whys, Ishikawa, 8D); Plan training |

MP-013.1 — Define training frameworks · Training frameworks identified

| # | Training frameworks | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Competence records | Output | Affects Competence records; followed by HR Manager. | High | Customer complaint log, Jan 2026 |
| 2 | Training records | Output | Affects Training records; followed by HR Manager. | Medium | Internal audit report, Jan 2026 |
| 3 | Certifications | Output | Affects Competence records; followed by HR Manager. | Medium | Process performance dashboard, Dec 2025 |

MP-013.2 — Assess training gaps · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Competence records complete and up to date | 30 | 5 | Competence records reviewed on 2026-01-23; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.2, §7.3 met | 30 | 3 | Checked against ISO 9001 §7.2, §7.3 with the checklist of the phase gate. |
| 3 | Evidence available for Training records | 20 | 3 | Records filed in the project: Training records. |
| 4 | Results against target | 20 | 3 | KPI KPI-04 used as the measure. |

MP-013.3 — Design training curricula · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Plan training | Maya Laurent | 2026-02-01 | 2026-02-15 | Competence records |
| 2 | Deliver training | Maya Laurent | 2026-02-06 | 2026-02-25 | Training records |
| 3 | Evaluate training | Maya Laurent | 2026-02-11 | 2026-03-07 | Competence records |

MP-013.4 — Plan training · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Deliver training | Maya Laurent | 2026-01-31 | 2026-02-14 | Competence records |
| 2 | Evaluate training | Maya Laurent | 2026-02-05 | 2026-02-24 | Training records |
| 3 | Track training certifications | Maya Laurent | 2026-02-10 | 2026-03-06 | Competence records |

MP-013.6 — Evaluate training · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Competence records complete and up to date | 30 | 3 | Competence records reviewed on 2026-01-30; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.2, §7.3 met | 30 | 3 | Checked against ISO 9001 §7.2, §7.3 with the checklist of the phase gate. |
| 3 | Evidence available for Training records | 20 | 4 | Records filed in the project: Training records. |
| 4 | Results against target | 20 | 5 | KPI KPI-04 used as the measure. |

MP-013.7 — Track training certifications · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-04 — Competence gap closure rate | Competence gap closure rate measures the result of this macro process (Competence records); it is the KPI its owner reviews at each Monthly review. | 76.4 | >= 80% |

MP-013.8 — Certify training · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Competence records complete | Yes | Competence records v1.0 |
| 2 | Requirements of ISO 9001 §7.2, §7.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS032 (MP-014) — Management System Communication Plan Development

Define communication needs; develop plan; select channels; measure effectiveness. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §7.4.

Documents of this macro process: AT-UNI-QMS-COMM (Communication plan and records).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-014.1 | Fix management system communication plan periodicity Task: Plan and prepare management system communication plan Fix management system communication plan periodicity — step 1 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Periodicity | Frequency: Annual Next due date: 2027-02-03 Review chaired by: IMS Manager Organization units in scope: Atlas Universal SME Review inputs and notes: Inputs for each review: Communication needs; Stakeholder requirements; Policy. An early review is triggered by: Receipt or update of Communication needs, Stakeholder requirements from Quality mgr, Comm mgr. |
| MP-014.2 | Identify management system communication plan audiences Task: Plan and prepare management system communication plan Identify management system communication plan audiences — step 2 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Register items | Management system communication plan audiences identified: 4 rows — see the table below |
| MP-014.3 | Define management system communication plan messages Task: Plan and prepare management system communication plan Define management system communication plan messages — step 3 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Register items | Management system communication plan messages identified: 3 rows — see the table below |
| MP-014.4 | Select management system communication plan channels Task: Plan and prepare management system communication plan Select management system communication plan channels — step 4 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Register items | Management system communication plan channels identified: 3 rows — see the table below |
| MP-014.5 | Establish management system communication plan frequency Task: Execute management system communication plan activities Establish management system communication plan frequency — step 5 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Periodicity | Frequency: Annual Next due date: 2027-02-03 Review chaired by: IMS Manager Organization units in scope: Atlas Universal SME Review inputs and notes: Inputs for each review: Communication needs; Stakeholder requirements; Policy. An early review is triggered by: Receipt or update of Communication needs, Stakeholder requirements from Quality mgr, Comm mgr. |
| MP-014.6 | Design management system communication plan supports Task: Execute management system communication plan activities Design management system communication plan supports — step 6 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-014.7 | Plan management system communication plan Task: Execute management system communication plan activities Plan management system communication plan — step 7 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-014.8 | Publish management system communication plan Task: Execute management system communication plan activities Publish management system communication plan — step 8 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Document | Document template: TPL-COMM — Communication plan and records Document reference: AT-UNI-QMS-UMS032-08 Version: 2.0 Content summary: Communication plan for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-COMM — Communication plan and records |
| MP-014.9 | Measure management system communication plan effectiveness Task: Verify, record and close management system communication plan Measure management system communication plan effectiveness — step 9 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-014.10 | Produce management system communication plan report Task: Verify, record and close management system communication plan Produce management system communication plan report — step 10 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Document | Document template: TPL-COMM — Communication plan and records Document reference: AT-UNI-QMS-UMS032-10 Version: 1.1 Content summary: Communication plan for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-COMM — Communication plan and records |
| MP-014.11 | Update management system communication plan Task: Verify, record and close management system communication plan Update management system communication plan — step 11 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Change | Change made: Communication plan updated: quote error. Reason: Change in regulation Documents or records updated: AT-UNI-QMS-COMM — Communication plan and records; CL-011 — Management system policy; CL-012 — Management system policy; Plan management system communication plan |
| MP-014.12 | Distribute published documents to distribution lists Task: Distribute Published Documents Distribute published documents to distribution lists — step 12 of 13 in UMS032 Management System Communication Plan Development. | DynamicMS Engine Automated service task | System result confirmed: Distribute published documents to distribution lists: done by the DynamicMS Engine; Communication plan available in the project. Records produced: AT-UNI-QMS-COMM — Communication plan and records; CL-011 — Management system policy; CL-012 — Management system policy; CL-021 — Objectives and KPI results; CL-022 — Objectives and KPI results; Plan management system communication plan |
| MP-014.13 | Track distribution acknowledgements Task: Distribute Published Documents Track distribution acknowledgements — step 13 of 13 in UMS032 Management System Communication Plan Development. | DynamicMS Engine Automated service task | System result confirmed: Track distribution acknowledgements: done by the DynamicMS Engine; Communication plan available in the project. Records produced: AT-UNI-QMS-COMM — Communication plan and records; CL-011 — Management system policy; CL-012 — Management system policy; CL-021 — Objectives and KPI results; CL-022 — Objectives and KPI results; Plan management system communication plan |

MP-014.2 — Identify management system communication plan audiences · Management system communication plan audiences identified

| # | Management system communication plan audiences | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customers (local businesses) | Interested party | Affects Communication plan; followed by IMS Manager. | High | Internal audit report, Jan 2026 |
| 2 | Employees and their representatives | Interested party | Affects Records; followed by IMS Manager. | Medium | Process performance dashboard, Jan 2026 |
| 3 | Regulators and certification body | Interested party | Affects Communication plan; followed by IMS Manager. | Medium | Interview with the process owner, Dec 2025 |
| 4 | Suppliers of spare parts | Interested party | Affects Records; followed by IMS Manager. | Low | Regulatory watch bulletin, Dec 2025 |

MP-014.3 — Define management system communication plan messages · Management system communication plan messages identified

| # | Management system communication plan messages | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Communication plan | Output | Affects Communication plan; followed by IMS Manager. | High | Process performance dashboard, Jan 2026 |
| 2 | Records | Output | Affects Records; followed by IMS Manager. | Medium | Interview with the process owner, Dec 2025 |
| 3 | Effectiveness reports | Output | Affects Communication plan; followed by IMS Manager. | Medium | Regulatory watch bulletin, Dec 2025 |

MP-014.4 — Select management system communication plan channels · Management system communication plan channels identified

| # | Management system communication plan channels | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Communication plan | Output | Affects Communication plan; followed by IMS Manager. | High | Interview with the process owner, Dec 2025 |
| 2 | Records | Output | Affects Records; followed by IMS Manager. | Medium | Regulatory watch bulletin, Dec 2025 |
| 3 | Effectiveness reports | Output | Affects Communication plan; followed by IMS Manager. | Medium | Supplier evaluation file, Dec 2025 |

MP-014.6 — Design management system communication plan supports · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Plan management system communication plan | Tariq Saleh | 2026-02-04 | 2026-02-18 | Communication plan |
| 2 | Publish management system communication plan | Tariq Saleh | 2026-02-09 | 2026-02-28 | Records |
| 3 | Measure management system communication plan effectiveness | Tariq Saleh | 2026-02-14 | 2026-03-10 | Communication plan |

MP-014.7 — Plan management system communication plan · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Publish management system communication plan | Tariq Saleh | 2026-02-09 | 2026-02-23 | Communication plan |
| 2 | Measure management system communication plan effectiveness | Tariq Saleh | 2026-02-14 | 2026-03-05 | Records |
| 3 | Produce management system communication plan report | Tariq Saleh | 2026-02-19 | 2026-03-15 | Communication plan |

MP-014.9 — Measure management system communication plan effectiveness · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-05 — Distribution acknowledgement rate | Distribution acknowledgement rate measures the result of this macro process (Communication plan); it is the KPI its owner reviews at each Monthly review. | 89.6 | >= 95% |

### DMS085 (MP-146) — SME Fractional Expert Access

On-demand expert access; reduce full-time hires; ensure guidance. Owner: HR Manager. Tier 7. Requirements answered: ISO 9001 §7.1.6.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-146.1 | Identify fractional expert support need Task: Plan and prepare fractional expert support Identify fractional expert support need — step 1 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Register items | Fractional expert support need identified: 3 rows — see the table below |
| MP-146.2 | Submit fractional expert support request Task: Plan and prepare fractional expert support Submit fractional expert support request — step 2 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Execution | What was done: Submit fractional expert support request carried out on service delivery; Consultation records updated. Records that prove it: — Completion (%): 100 |
| MP-146.3 | Match fractional expert support Task: Plan and prepare fractional expert support Match fractional expert support — step 3 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Assignment | Role: HR Manager Person (from the OBS): Maya Laurent Organization units covered: Human Resources RACSI of the macro process: R: HR Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-146.4 | Schedule fractional expert support Task: Plan and prepare fractional expert support Schedule fractional expert support — step 4 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-146.5 | Consult fractional expert support Task: Execute fractional expert support activities Consult fractional expert support — step 5 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Register items | Fractional expert support identified: 3 rows — see the table below |
| MP-146.6 | Receive fractional expert support recommendations Task: Execute fractional expert support activities Receive fractional expert support recommendations — step 6 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Execution | What was done: Receive fractional expert support recommendations carried out on service delivery; Consultation records updated. Records that prove it: Consult fractional expert support Completion (%): 100 |
| MP-146.7 | Implement fractional expert support Task: Execute fractional expert support activities Implement fractional expert support — step 7 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-146.8 | Follow up fractional expert support Task: Verify, record and close fractional expert support Follow up fractional expert support — step 8 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-146.9 | Rate fractional expert support Task: Verify, record and close fractional expert support Rate fractional expert support — step 9 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Execution | What was done: Rate fractional expert support carried out on service delivery; Consultation records updated. Records that prove it: Consult fractional expert support Completion (%): 100 |
| MP-146.10 | Archive fractional expert support Task: Verify, record and close fractional expert support Archive fractional expert support — step 10 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Closure | Closure evidence: Consultation records closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Consult fractional expert support Closure date: 2026-02-17 |

MP-146.1 — Identify fractional expert support need · Fractional expert support need identified

| # | Fractional expert support need | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Consultation records | Output | Affects Consultation records; followed by HR Manager. | High | Customer complaint log, Jan 2026 |
| 2 | Recommendations | Output | Affects Recommendations; followed by HR Manager. | Medium | Internal audit report, Jan 2026 |
| 3 | Implementation records | Output | Affects Consultation records; followed by HR Manager. | Medium | Process performance dashboard, Jan 2026 |

MP-146.4 — Schedule fractional expert support · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Consult fractional expert support | Maya Laurent | 2026-02-10 | 2026-02-24 | Consultation records |
| 2 | Receive fractional expert support recommendations | Maya Laurent | 2026-02-15 | 2026-03-06 | Recommendations |
| 3 | Implement fractional expert support | Maya Laurent | 2026-02-20 | 2026-03-16 | Consultation records |

MP-146.5 — Consult fractional expert support · Fractional expert support identified

| # | Fractional expert support | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Consultation records | Output | Affects Consultation records; followed by HR Manager. | High | Regulatory watch bulletin, Dec 2025 |
| 2 | Recommendations | Output | Affects Recommendations; followed by HR Manager. | Medium | Supplier evaluation file, Dec 2025 |
| 3 | Implementation records | Output | Affects Consultation records; followed by HR Manager. | Medium | Management review minutes, Dec 2025 |

MP-146.7 — Implement fractional expert support · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement fractional expert support | Enabled for service delivery | Needed to produce Consultation records |
| 2 | Owner and notification | HR Manager | Alerts go to the process owner |

MP-146.8 — Follow up fractional expert support · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Consultation records); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Consultation records); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

### DMS091 (MP-152) — SME Simplified Training Management

Simplified training; ensure competence; reduce burden. Owner: HR Manager. Tier 7. Requirements answered: ISO 9001 §7.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-152.1 | Identify SME training plan needs Task: Plan and prepare SME training plan Identify SME training plan needs — step 1 of 10 in DMS091 SME Simplified Training Management. | HR Manager Register items | SME training plan needs identified: 3 rows — see the table below |
| MP-152.2 | Select SME training plan modules Task: Plan and prepare SME training plan Select SME training plan modules — step 2 of 10 in DMS091 SME Simplified Training Management. | HR Manager Register items | SME training plan modules identified: 3 rows — see the table below |
| MP-152.3 | Schedule SME training plan Task: Plan and prepare SME training plan Schedule SME training plan — step 3 of 10 in DMS091 SME Simplified Training Management. | HR Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-152.4 | Deliver SME training plan Task: Plan and prepare SME training plan Deliver SME training plan — step 4 of 10 in DMS091 SME Simplified Training Management. | HR Manager Training | Session / module: Deliver SME training plan — practice session Date: 2026-02-17 Units trained: Human Resources Participants: 6 Effectiveness evaluation method: Practical test Effectiveness (%): 95 |
| MP-152.5 | Record SME training plan completion Task: Execute SME training plan activities Record SME training plan completion — step 5 of 10 in DMS091 SME Simplified Training Management. | HR Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-DMS091-05 Version: 1.0 Content summary: Training records for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-152.6 | Assess SME training plan competence Task: Execute SME training plan activities Assess SME training plan competence — step 6 of 10 in DMS091 SME Simplified Training Management. | HR Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Weighted score 3.5/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-152.7 | Track SME training plan certifications Task: Execute SME training plan activities Track SME training plan certifications — step 7 of 10 in DMS091 SME Simplified Training Management. | HR Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-152.8 | Schedule SME training plan refreshers Task: Verify, record and close SME training plan Schedule SME training plan refreshers — step 8 of 10 in DMS091 SME Simplified Training Management. | HR Manager Plan | Planned activities (become actions): 2 rows — see the table below On completion: rows become actions. |
| MP-152.9 | Report on SME training plan status Task: Verify, record and close SME training plan Report on SME training plan status — step 9 of 10 in DMS091 SME Simplified Training Management. | HR Manager Communication | Communication records: 2 rows — see the table below |
| MP-152.10 | Update SME training plan Task: Verify, record and close SME training plan Update SME training plan — step 10 of 10 in DMS091 SME Simplified Training Management. | HR Manager Change | Change made: Training records updated: quote error. Reason: Customer complaint analysis Documents or records updated: Deliver SME training plan |

MP-152.1 — Identify SME training plan needs · SME training plan needs identified

| # | SME training plan needs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Training records | Output | Affects Training records; followed by HR Manager. | High | Customer complaint log, Feb 2026 |
| 2 | Competence records | Output | Affects Competence records; followed by HR Manager. | Medium | Internal audit report, Jan 2026 |
| 3 | Certifications | Output | Affects Training records; followed by HR Manager. | Medium | Process performance dashboard, Jan 2026 |

MP-152.2 — Select SME training plan modules · SME training plan modules identified

| # | SME training plan modules | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Training records | Output | Affects Training records; followed by HR Manager. | High | Internal audit report, Jan 2026 |
| 2 | Competence records | Output | Affects Competence records; followed by HR Manager. | Medium | Process performance dashboard, Jan 2026 |
| 3 | Certifications | Output | Affects Training records; followed by HR Manager. | Medium | Interview with the process owner, Jan 2026 |

MP-152.3 — Schedule SME training plan · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Deliver SME training plan | Maya Laurent | 2026-02-16 | 2026-03-02 | Training records |
| 2 | Record SME training plan completion | Maya Laurent | 2026-02-21 | 2026-03-12 | Competence records |
| 3 | Assess SME training plan competence | Maya Laurent | 2026-02-26 | 2026-03-22 | Training records |

MP-152.6 — Assess SME training plan competence · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Training records complete and up to date | 30 | 3 | Training records reviewed on 2026-02-12; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.2 met | 30 | 4 | Checked against ISO 9001 §7.2 with the checklist of the phase gate. |
| 3 | Evidence available for Competence records | 20 | 4 | Records filed in the project: Competence records. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-152.7 — Track SME training plan certifications · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Training records); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Training records); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

MP-152.8 — Schedule SME training plan refreshers · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Report on SME training plan status | Maya Laurent | 2026-02-21 | 2026-03-07 | Training records |
| 2 | Update SME training plan | Maya Laurent | 2026-02-26 | 2026-03-17 | Competence records |

MP-152.9 — Report on SME training plan status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME employees | E-mail | 2026-02-23 | Training records: what changes for you and what to do by 2026-03-09. | HR Manager |
| 2 | SME management | Intranet | 2026-02-25 | Competence records: what changes for you and what to do by 2026-03-09. | HR Manager |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-03 — Risk To Resilience

Goals: Manage controls, third-party risk, continuity, functional safety, process safety, crisis

From trigger to terminal event: Risk assessment cycle, incident, regulatory change, or functional safety requirement → Controls, third-party risk managed, continuity tested, functional/process safety assured, crisis ready

### DMS088 (MP-149) — SME Simplified Risk Register

Simplified risk management; reduce complexity; ensure coverage. Owner: Risk Manager. Tier 7. Requirements answered: ISO 9001 §6.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-149.1 | Select SME risk register template Task: Plan and prepare SME risk register Select SME risk register template — step 1 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Register items | SME risk register template identified: 3 rows — see the table below |
| MP-149.2 | Identify SME risk register Task: Plan and prepare SME risk register Identify SME risk register — step 2 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Register items | SME risk register identified: 4 rows — see the table below |
| MP-149.3 | Assess SME risk register likelihood/impact Task: Plan and prepare SME risk register Assess SME risk register likelihood/impact — step 3 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.7 Conclusion: Weighted score 4.7/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-149.4 | Prioritize SME risk register Task: Plan and prepare SME risk register Prioritize SME risk register — step 4 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.6 Conclusion: Weighted score 3.6/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-149.5 | Define SME risk register mitigation Task: Execute SME risk register activities Define SME risk register mitigation — step 5 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Register items | SME risk register mitigation identified: 3 rows — see the table below |
| MP-149.6 | Assign SME risk register owners Task: Execute SME risk register activities Assign SME risk register owners — step 6 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Assignment | Role: Risk Manager Person (from the OBS): Adam Rahmani Organization units covered: Finance RACSI of the macro process: R: Risk Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-149.7 | Monitor SME risk register Task: Execute SME risk register activities Monitor SME risk register — step 7 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-149.8 | Review SME risk register quarterly Task: Verify, record and close SME risk register Review SME risk register quarterly — step 8 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Execution | What was done: Review SME risk register quarterly carried out on service delivery; Risk register updated. Records that prove it: — Completion (%): 100 |
| MP-149.9 | Update SME risk register Task: Verify, record and close SME risk register Update SME risk register — step 9 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Change | Change made: Risk register updated: quote error. Reason: Decision of the management review Documents or records updated: — |
| MP-149.10 | Report on SME risk register status Task: Verify, record and close SME risk register Report on SME risk register status — step 10 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Communication | Communication records: 2 rows — see the table below |

MP-149.1 — Select SME risk register template · SME risk register template identified

| # | SME risk register template | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Risk register | Output | Affects Risk register; followed by Risk Manager. | High | Customer complaint log, Feb 2026 |
| 2 | Risk assessments | Output | Affects Risk assessments; followed by Risk Manager. | Medium | Internal audit report, Jan 2026 |
| 3 | Mitigation plans | Output | Affects Risk register; followed by Risk Manager. | Medium | Process performance dashboard, Jan 2026 |

MP-149.2 — Identify SME risk register · SME risk register identified

| # | SME risk register | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Strategic (market, customer loss) | Risk | Affects Risk register; followed by Risk Manager. | High | Internal audit report, Jan 2026 |
| 2 | Operational (process failure, supply chain) | Risk | Affects Risk assessments; followed by Risk Manager. | Medium | Process performance dashboard, Jan 2026 |
| 3 | Compliance (regulatory, certification) | Risk | Affects Risk register; followed by Risk Manager. | Medium | Interview with the process owner, Jan 2026 |
| 4 | Job sheet not signed | Risk | Affects Risk assessments; followed by Risk Manager. | Low | Regulatory watch bulletin, Jan 2026 |

MP-149.3 — Assess SME risk register likelihood/impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Risk register complete and up to date | 30 | 4 | Risk register reviewed on 2026-02-18; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.1 met | 30 | 5 | Checked against ISO 9001 §6.1 with the checklist of the phase gate. |
| 3 | Evidence available for Risk assessments | 20 | 5 | Records filed in the project: Risk assessments. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-149.4 — Prioritize SME risk register · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Risk register complete and up to date | 30 | 4 | Risk register reviewed on 2026-02-17; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.1 met | 30 | 4 | Checked against ISO 9001 §6.1 with the checklist of the phase gate. |
| 3 | Evidence available for Risk assessments | 20 | 3 | Records filed in the project: Risk assessments. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-149.5 — Define SME risk register mitigation · SME risk register mitigation identified

| # | SME risk register mitigation | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Risk register | Output | Affects Risk register; followed by Risk Manager. | High | Regulatory watch bulletin, Jan 2026 |
| 2 | Risk assessments | Output | Affects Risk assessments; followed by Risk Manager. | Medium | Supplier evaluation file, Dec 2025 |
| 3 | Mitigation plans | Output | Affects Risk register; followed by Risk Manager. | Medium | Management review minutes, Dec 2025 |

MP-149.7 — Monitor SME risk register · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Risk register); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Risk register); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

MP-149.10 — Report on SME risk register status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-03-02 | Risk register: what changes for you and what to do by 2026-03-16. | Risk Manager |
| 2 | SME management | Notice board | 2026-03-04 | Risk assessments: what changes for you and what to do by 2026-03-16. | Risk Manager |

### DMS101 (MP-162) — SME Exit and Transition

Support exit/sale/transition; preserve IMS records; smooth handover. Owner: IMS Manager. Tier 7. Requirements answered: ISO 9001 §6.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-162.1 | Plan SME exit and transition Task: Plan and prepare SME exit and transition Plan SME exit and transition — step 1 of 10 in DMS101 SME Exit and Transition. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-162.2 | Assess IMS status Task: Plan and prepare SME exit and transition Assess IMS status — step 2 of 10 in DMS101 SME Exit and Transition. | IMS Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.2 Conclusion: Weighted score 4.2/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-162.3 | Compile SME exit and transition docs Task: Plan and prepare SME exit and transition Compile SME exit and transition docs — step 3 of 10 in DMS101 SME Exit and Transition. | IMS Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-DMS101-03 Version: 1.1 Content summary: Exit plan for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-162.4 | Transfer SME exit and transition records Task: Plan and prepare SME exit and transition Transfer SME exit and transition records — step 4 of 10 in DMS101 SME Exit and Transition. | IMS Manager Execution | What was done: Transfer SME exit and transition records carried out on service delivery; Exit plan updated. Records that prove it: Assess IMS status Completion (%): 100 |
| MP-162.5 | Train SME exit and transition successor Task: Execute SME exit and transition activities Train SME exit and transition successor — step 5 of 10 in DMS101 SME Exit and Transition. | IMS Manager Training | Session / module: Train SME exit and transition successor — practice session Date: 2026-03-01 Units trained: Atlas Universal SME Participants: 13 Effectiveness evaluation method: On-the-job observation Effectiveness (%): 96 |
| MP-162.6 | Support due diligence Task: Execute SME exit and transition activities Support due diligence — step 6 of 10 in DMS101 SME Exit and Transition. | IMS Manager Execution | What was done: Support due diligence carried out on service delivery; Exit plan updated. Records that prove it: Assess IMS status Completion (%): 100 |
| MP-162.7 | Coordinate SME exit and transition buyer Task: Execute SME exit and transition activities Coordinate SME exit and transition buyer — step 7 of 10 in DMS101 SME Exit and Transition. | IMS Manager Execution | What was done: Coordinate SME exit and transition buyer carried out on service delivery; Exit plan updated. Records that prove it: Assess IMS status Completion (%): 100 |
| MP-162.8 | Complete SME exit and transition handover Task: Verify, record and close SME exit and transition Complete SME exit and transition handover — step 8 of 10 in DMS101 SME Exit and Transition. | IMS Manager Closure | Closure evidence: Exit plan closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Assess IMS status Closure date: 2026-03-01 |
| MP-162.9 | Archive SME exit and transition records Task: Verify, record and close SME exit and transition Archive SME exit and transition records — step 9 of 10 in DMS101 SME Exit and Transition. | IMS Manager Closure | Closure evidence: Exit plan closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Assess IMS status Closure date: 2026-03-02 |
| MP-162.10 | Close SME exit and transition account Task: Verify, record and close SME exit and transition Close SME exit and transition account — step 10 of 10 in DMS101 SME Exit and Transition. | IMS Manager Closure | Closure evidence: Exit plan closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Assess IMS status Closure date: 2026-03-03 |

MP-162.1 — Plan SME exit and transition · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Assess IMS status | Tariq Saleh | 2026-03-02 | 2026-03-16 | Exit plan |
| 2 | Compile SME exit and transition docs | Tariq Saleh | 2026-03-07 | 2026-03-26 | IMS documentation package |
| 3 | Transfer SME exit and transition records | Tariq Saleh | 2026-03-12 | 2026-04-05 | Exit plan |

MP-162.2 — Assess IMS status · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Exit plan complete and up to date | 30 | 4 | Exit plan reviewed on 2026-02-21; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.3 met | 30 | 4 | Checked against ISO 9001 §6.3 with the checklist of the phase gate. |
| 3 | Evidence available for IMS documentation package | 20 | 5 | Records filed in the project: IMS documentation package. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-04 — Compliance To Achievement

Goals: Deploy, audit, certify, maintain the management system

From trigger to terminal event: Readiness for certification, surveillance audit due, or new compliance obligation → Certification achieved or maintained; findings closed; compliance obligations met

### UMS033 (MP-015) — Management System Deployment and Implementation

Deploy the management system; conduct pilots; prepare teams; move to steady state. Owner: Compliance Officer. Tier 1. Requirements answered: ISO 9001 §8.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-015.1 | Define management system deployment phases Task: Plan and prepare management system deployment Define management system deployment phases — step 1 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Register items | Management system deployment phases identified: 3 rows — see the table below |
| MP-015.2 | Select management system deployment pilots Task: Plan and prepare management system deployment Select management system deployment pilots — step 2 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Assignment | Role: Compliance Officer Person (from the OBS): Hind Berrada Organization units covered: Finance RACSI of the macro process: R: Compliance Officer · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-015.3 | Conduct management system deployment pilot Task: Plan and prepare management system deployment Conduct management system deployment pilot — step 3 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Execution | What was done: Conduct management system deployment pilot carried out on service delivery; Deployed processes updated. Records that prove it: — Completion (%): 100 |
| MP-015.4 | Refine management system deployment Task: Plan and prepare management system deployment Refine management system deployment — step 4 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Change | Change made: Deployed processes updated: quote error. Reason: Finding of the internal audit Documents or records updated: — |
| MP-015.5 | Prepare management system deployment teams Task: Execute management system deployment activities Prepare management system deployment teams — step 5 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS033-05 Version: 2.0 Content summary: Deployed processes for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-015.6 | Validate management system deployment schedule Task: Execute management system deployment activities Validate management system deployment schedule — step 6 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Deployed processes approved against ISO 9001; no blocking point. |
| MP-015.7 | Verify management system deployment readiness Task: Execute management system deployment activities Verify management system deployment readiness — step 7 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.2 Conclusion: Weighted score 4.2/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-015.8 | Execute management system deployment transition Task: Verify, record and close management system deployment Execute management system deployment transition — step 8 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Execution | What was done: Execute management system deployment transition carried out on service delivery; Deployed processes updated. Records that prove it: — Completion (%): 100 |
| MP-015.9 | Support management system deployment users Task: Verify, record and close management system deployment Support management system deployment users — step 9 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Execution | What was done: Support management system deployment users carried out on service delivery; Deployed processes updated. Records that prove it: — Completion (%): 100 |
| MP-015.10 | Move to steady state Task: Verify, record and close management system deployment Move to steady state — step 10 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Execution | What was done: Move to steady state carried out on service delivery; Deployed processes updated. Records that prove it: — Completion (%): 100 |

MP-015.1 — Define management system deployment phases · Management system deployment phases identified

| # | Management system deployment phases | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Deployed processes | Output | Affects Deployed processes; followed by Compliance Officer. | High | Customer complaint log, Feb 2026 |
| 2 | Trained personnel | Output | Affects Trained personnel; followed by Compliance Officer. | Medium | Internal audit report, Feb 2026 |
| 3 | Transition records | Output | Affects Deployed processes; followed by Compliance Officer. | Medium | Process performance dashboard, Jan 2026 |

MP-015.6 — Validate management system deployment schedule · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Deployed processes complete | Yes | Deployed processes v1.0 |
| 2 | Requirements of ISO 9001 §8.1 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-015.7 — Verify management system deployment readiness · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Deployed processes complete and up to date | 30 | 4 | Deployed processes reviewed on 2026-03-06; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §8.1 met | 30 | 4 | Checked against ISO 9001 §8.1 with the checklist of the phase gate. |
| 3 | Evidence available for Trained personnel | 20 | 4 | Records filed in the project: Trained personnel. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

### UMS037 (MP-016) — Mock Audit, Pre-Certification, and Gap Diagnosis

Conduct mock audit; identify findings; validate; define actions. Owner: Compliance Officer. Tier 1. Requirements answered: ISO 9001 §9.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-016.1 | Define mock audit and gap diagnosis scope Task: Plan and prepare mock audit and gap diagnosis Define mock audit and gap diagnosis scope — step 1 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Register items | Mock audit and gap diagnosis scope identified: 3 rows — see the table below |
| MP-016.2 | Plan mock audit and gap diagnosis Task: Plan and prepare mock audit and gap diagnosis Plan mock audit and gap diagnosis — step 2 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-016.3 | Conduct mock audit and gap diagnosis Task: Plan and prepare mock audit and gap diagnosis Conduct mock audit and gap diagnosis — step 3 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Execution | What was done: Conduct mock audit and gap diagnosis carried out on service delivery; Mock audit report updated. Records that prove it: Conduct mock audit and gap diagnosis Completion (%): 100 |
| MP-016.4 | Identify mock audit and gap diagnosis findings Task: Plan and prepare mock audit and gap diagnosis Identify mock audit and gap diagnosis findings — step 4 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Register items | Mock audit and gap diagnosis findings identified: 3 rows — see the table below |
| MP-016.5 | Categorize mock audit and gap diagnosis Task: Execute mock audit and gap diagnosis activities Categorize mock audit and gap diagnosis — step 5 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Execution | What was done: Categorize mock audit and gap diagnosis carried out on service delivery; Mock audit report updated. Records that prove it: Conduct mock audit and gap diagnosis Completion (%): 100 |
| MP-016.6 | Validate mock audit and gap diagnosis Task: Execute mock audit and gap diagnosis activities Validate mock audit and gap diagnosis — step 6 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Mock audit report approved against ISO 9001; no blocking point. |
| MP-016.7 | Issue mock audit and gap diagnosis report Task: Execute mock audit and gap diagnosis activities Issue mock audit and gap diagnosis report — step 7 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS037-07 Version: 1.0 Content summary: Mock audit report for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-016.8 | Present mock audit and gap diagnosis Task: Verify, record and close mock audit and gap diagnosis Present mock audit and gap diagnosis — step 8 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-016.9 | Define mock audit and gap diagnosis plans Task: Verify, record and close mock audit and gap diagnosis Define mock audit and gap diagnosis plans — step 9 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Plan | Planned activities (become actions): 1 row — see the table below On completion: rows become actions. |
| MP-016.10 | Monitor mock audit and gap diagnosis Task: Verify, record and close mock audit and gap diagnosis Monitor mock audit and gap diagnosis — step 10 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |

MP-016.1 — Define mock audit and gap diagnosis scope · Mock audit and gap diagnosis scope identified

| # | Mock audit and gap diagnosis scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Mock audit report | Output | Affects Mock audit report; followed by Compliance Officer. | High | Customer complaint log, Feb 2026 |
| 2 | Findings log | Output | Affects Findings log; followed by Compliance Officer. | Medium | Internal audit report, Feb 2026 |
| 3 | Corrective action plans | Output | Affects Mock audit report; followed by Compliance Officer. | Medium | Process performance dashboard, Feb 2026 |

MP-016.2 — Plan mock audit and gap diagnosis · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Conduct mock audit and gap diagnosis | Hind Berrada | 2026-03-13 | 2026-03-27 | Mock audit report |
| 2 | Identify mock audit and gap diagnosis findings | Hind Berrada | 2026-03-18 | 2026-04-06 | Findings log |
| 3 | Categorize mock audit and gap diagnosis | Hind Berrada | 2026-03-23 | 2026-04-16 | Mock audit report |

MP-016.4 — Identify mock audit and gap diagnosis findings · Mock audit and gap diagnosis findings identified

| # | Mock audit and gap diagnosis findings | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Job sheet not signed | Nonconformity | Affects Mock audit report; followed by Compliance Officer. | High | Interview with the process owner, Jan 2026 |
| 2 | Quote error | Nonconformity | Affects Findings log; followed by Compliance Officer. | Medium | Regulatory watch bulletin, Jan 2026 |
| 3 | Late completion | Nonconformity | Affects Mock audit report; followed by Compliance Officer. | Medium | Supplier evaluation file, Jan 2026 |

MP-016.6 — Validate mock audit and gap diagnosis · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Mock audit report complete | Yes | Mock audit report v1.0 |
| 2 | Requirements of ISO 9001 §9.2 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-016.8 — Present mock audit and gap diagnosis · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Meeting | 2026-03-13 | Mock audit report: what changes for you and what to do by 2026-03-27. | Compliance Officer |
| 2 | Certification body | E-mail | 2026-03-15 | Findings log: what changes for you and what to do by 2026-03-27. | Compliance Officer |

MP-016.9 — Define mock audit and gap diagnosis plans · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Monitor mock audit and gap diagnosis | Hind Berrada | 2026-03-18 | 2026-04-01 | Mock audit report |

MP-016.10 — Monitor mock audit and gap diagnosis · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Mock audit report); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Mock audit report); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

### UMS038 (MP-017) — Certification Audit Preparation and Coordination

Select certifier; coordinate dates; support audit; obtain certification. Owner: Compliance Officer. Tier 1. Requirements answered: ISO/IEC 17021-1 (certification audit).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-017.1 | Select certification audit certifier Task: Plan and prepare certification audit Select certification audit certifier — step 1 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Register items | Certification audit certifier identified: 3 rows — see the table below |
| MP-017.2 | Coordinate certification audit dates Task: Plan and prepare certification audit Coordinate certification audit dates — step 2 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Execution | What was done: Coordinate certification audit dates carried out on service delivery; Certification report updated. Records that prove it: CERT-1 — ISO 9001 Completion (%): 100 |
| MP-017.3 | Prepare certification audit dossiers Task: Plan and prepare certification audit Prepare certification audit dossiers — step 3 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS038-03 Version: 1.1 Content summary: Certification report for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-017.4 | Designate certification audit accompanists Task: Plan and prepare certification audit Designate certification audit accompanists — step 4 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-017.5 | Monitor certification audit Task: Execute certification audit activities Monitor certification audit — step 5 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-017.6 | Analyze certification audit findings Task: Execute certification audit activities Analyze certification audit findings — step 6 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.6 Conclusion: Weighted score 3.6/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-017.7 | Validate certification audit findings Task: Execute certification audit activities Validate certification audit findings — step 7 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Certification report approved against ISO 9001; no blocking point. |
| MP-017.8 | Correct certification audit immediately Task: Verify, record and close certification audit Correct certification audit immediately — step 8 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Change | Change made: Certification report updated: quote error. Reason: Finding of the internal audit Documents or records updated: CERT-1 — ISO 9001; Monitor certification audit |
| MP-017.9 | Close and obtain Task: Verify, record and close certification audit Close and obtain — step 9 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Hold Approver (Accountable): Compliance Officer Decision comment and conditions: Hold until Certificate is complete; review in two weeks. |
| MP-017.10 | Celebrate certification audit achievements Task: Verify, record and close certification audit Celebrate certification audit achievements — step 10 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Execution | What was done: Celebrate certification audit achievements carried out on service delivery; Certification report updated. Records that prove it: CERT-1 — ISO 9001; Monitor certification audit Completion (%): 100 |

MP-017.1 — Select certification audit certifier · Certification audit certifier identified

| # | Certification audit certifier | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Certification report | Output | Affects Certification report; followed by Compliance Officer. | High | Customer complaint log, Feb 2026 |
| 2 | Certificate | Output | Affects Certificate; followed by Compliance Officer. | Medium | Internal audit report, Feb 2026 |
| 3 | Corrective actions | Output | Affects Certification report; followed by Compliance Officer. | Medium | Process performance dashboard, Feb 2026 |

MP-017.4 — Designate certification audit accompanists · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Monitor certification audit | Hind Berrada | 2026-03-20 | 2026-04-03 | Certification report |
| 2 | Analyze certification audit findings | Hind Berrada | 2026-03-25 | 2026-04-13 | Certificate |
| 3 | Validate certification audit findings | Hind Berrada | 2026-03-30 | 2026-04-23 | Certification report |

MP-017.5 — Monitor certification audit · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Certification report); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Certification report); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

MP-017.6 — Analyze certification audit findings · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Certification report complete and up to date | 30 | 5 | Certification report reviewed on 2026-03-13; 2 gaps corrected. |
| 2 | Requirements of ISO/IEC 17021-1 (certification audit) met | 30 | 3 | Checked against ISO/IEC 17021-1 (certification audit) with the checklist of the phase gate. |
| 3 | Evidence available for Certificate | 20 | 3 | Records filed in the project: Certificate. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-017.7 — Validate certification audit findings · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Certification report complete | Yes | Certification report v1.0 |
| 2 | Requirements of ISO/IEC 17021-1 (certification audit) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-017.9 — Close and obtain · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Certification report complete | Yes | Certification report v1.0 |
| 2 | Requirements of ISO/IEC 17021-1 (certification audit) met | Partly | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### DMS035 (MP-096) — Multi-Standard Certification Portfolio Management

Manage multiple certifications; track status/renewals; coordinate audits; optimize cost. Owner: Compliance Officer. Tier 5.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-096.1 | Register certification portfolio Task: Plan and prepare certification portfolio Register certification portfolio — step 1 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-DMS035-01 Version: 1.0 Content summary: Certification portfolio for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-096.2 | Track certification portfolio status Task: Plan and prepare certification portfolio Track certification portfolio status — step 2 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-096.3 | Schedule certification portfolio audits Task: Plan and prepare certification portfolio Schedule certification portfolio audits — step 3 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-096.4 | Coordinate certification portfolio across standards Task: Plan and prepare certification portfolio Coordinate certification portfolio across standards — step 4 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Execution | What was done: Coordinate certification portfolio across standards carried out on service delivery; Certification portfolio updated. Records that prove it: Coordinate certification portfolio across standards Completion (%): 100 |
| MP-096.5 | Share certification portfolio evidence Task: Execute certification portfolio activities Share certification portfolio evidence — step 5 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-096.6 | Track certification portfolio costs Task: Execute certification portfolio activities Track certification portfolio costs — step 6 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-096.7 | Alert certification portfolio on renewals Task: Execute certification portfolio activities Alert certification portfolio on renewals — step 7 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-096.8 | Provide certification portfolio dashboard Task: Verify, record and close certification portfolio Provide certification portfolio dashboard — step 8 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-096.9 | Optimize certification portfolio calendar Task: Verify, record and close certification portfolio Optimize certification portfolio calendar — step 9 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Change | Change made: Certification portfolio updated: Strategic (market, customer loss). Reason: Decision of the management review Documents or records updated: Coordinate certification portfolio across standards |
| MP-096.10 | Report on certification portfolio status Task: Verify, record and close certification portfolio Report on certification portfolio status — step 10 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Communication | Communication records: 2 rows — see the table below |

MP-096.2 — Track certification portfolio status · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-09 — Certificates maintained | Certificates maintained measures the result of this macro process (Certification portfolio); it is the KPI its owner reviews at each Monthly review. | 92.1 | 100% |

MP-096.3 — Schedule certification portfolio audits · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Coordinate certification portfolio across standards | Hind Berrada | 2026-03-23 | 2026-04-06 | Certification portfolio |
| 2 | Share certification portfolio evidence | Hind Berrada | 2026-03-28 | 2026-04-16 | Audit calendar |
| 3 | Track certification portfolio costs | Hind Berrada | 2026-04-02 | 2026-04-26 | Certification portfolio |

MP-096.5 — Share certification portfolio evidence · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | E-mail | 2026-03-26 | Certification portfolio: what changes for you and what to do by 2026-04-09. | Compliance Officer |
| 2 | Quality mgrs | Intranet | 2026-03-28 | Audit calendar: what changes for you and what to do by 2026-04-09. | Compliance Officer |

MP-096.6 — Track certification portfolio costs · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-09 — Certificates maintained | Certificates maintained measures the result of this macro process (Certification portfolio); it is the KPI its owner reviews at each Monthly review. | 92.1 | 100% |

MP-096.7 — Alert certification portfolio on renewals · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Notice board | 2026-03-24 | Certification portfolio: what changes for you and what to do by 2026-04-07. | Compliance Officer |
| 2 | Quality mgrs | Meeting | 2026-03-26 | Audit calendar: what changes for you and what to do by 2026-04-07. | Compliance Officer |

MP-096.8 — Provide certification portfolio dashboard · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Provide certification portfolio dashboard | Enabled for service delivery | Needed to produce Certification portfolio |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-096.10 — Report on certification portfolio status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Intranet | 2026-03-28 | Certification portfolio: what changes for you and what to do by 2026-04-11. | Compliance Officer |
| 2 | Quality mgrs | Notice board | 2026-03-30 | Audit calendar: what changes for you and what to do by 2026-04-11. | Compliance Officer |

### DMS090 (MP-151) — SME Quick Audit Preparation

Quick audit prep; provide checklists; reduce stress. Owner: Compliance Officer. Tier 7. Requirements answered: ISO 9001 §9.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-151.1 | Select SME audit preparation type Task: Plan and prepare SME audit preparation Select SME audit preparation type — step 1 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Register items | SME audit preparation type identified: 3 rows — see the table below |
| MP-151.2 | Download SME audit preparation checklist Task: Plan and prepare SME audit preparation Download SME audit preparation checklist — step 2 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Download SME audit preparation checklist carried out on service delivery; Checklists updated. Records that prove it: — Completion (%): 100 |
| MP-151.3 | Self-assess SME audit preparation Task: Plan and prepare SME audit preparation Self-assess SME audit preparation — step 3 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Self-assess SME audit preparation carried out on service delivery; Checklists updated. Records that prove it: — Completion (%): 100 |
| MP-151.4 | Identify SME audit preparation gaps Task: Plan and prepare SME audit preparation Identify SME audit preparation gaps — step 4 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Register items | SME audit preparation gaps identified: 3 rows — see the table below |
| MP-151.5 | Prioritize SME audit preparation Task: Execute SME audit preparation activities Prioritize SME audit preparation — step 5 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4 Conclusion: Weighted score 4/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-151.6 | Implement SME audit preparation corrections Task: Execute SME audit preparation activities Implement SME audit preparation corrections — step 6 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-151.7 | Conduct a mock audit Task: Execute SME audit preparation activities Conduct a mock audit — step 7 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Conduct a mock audit carried out on service delivery; Checklists updated. Records that prove it: — Completion (%): 100 |
| MP-151.8 | Address SME audit preparation findings Task: Verify, record and close SME audit preparation Address SME audit preparation findings — step 8 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Address SME audit preparation findings carried out on service delivery; Checklists updated. Records that prove it: — Completion (%): 100 |
| MP-151.9 | Prepare SME audit preparation pack Task: Verify, record and close SME audit preparation Prepare SME audit preparation pack — step 9 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-DMS090-09 Version: 1.1 Content summary: Checklists for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-151.10 | Coordinate auditor on SME audit preparation Task: Verify, record and close SME audit preparation Coordinate auditor on SME audit preparation — step 10 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Coordinate auditor on SME audit preparation carried out on service delivery; Checklists updated. Records that prove it: — Completion (%): 100 |

MP-151.1 — Select SME audit preparation type · SME audit preparation type identified

| # | SME audit preparation type | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Checklists | Output | Affects Checklists; followed by Compliance Officer. | High | Customer complaint log, Mar 2026 |
| 2 | Self-assessment records | Output | Affects Self-assessment records; followed by Compliance Officer. | Medium | Internal audit report, Mar 2026 |
| 3 | Gap analysis | Output | Affects Checklists; followed by Compliance Officer. | Medium | Process performance dashboard, Feb 2026 |

MP-151.4 — Identify SME audit preparation gaps · SME audit preparation gaps identified

| # | SME audit preparation gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Checklists | Output | Affects Checklists; followed by Compliance Officer. | High | Interview with the process owner, Feb 2026 |
| 2 | Self-assessment records | Output | Affects Self-assessment records; followed by Compliance Officer. | Medium | Regulatory watch bulletin, Feb 2026 |
| 3 | Gap analysis | Output | Affects Checklists; followed by Compliance Officer. | Medium | Supplier evaluation file, Jan 2026 |

MP-151.5 — Prioritize SME audit preparation · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Checklists complete and up to date | 30 | 5 | Checklists reviewed on 2026-03-28; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.2 met | 30 | 3 | Checked against ISO 9001 §9.2 with the checklist of the phase gate. |
| 3 | Evidence available for Self-assessment records | 20 | 3 | Records filed in the project: Self-assessment records. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-151.6 — Implement SME audit preparation corrections · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement SME audit preparation corrections | Enabled for service delivery | Needed to produce Checklists |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

### DMS092 (MP-153) — SME Cost-Effective Compliance

Cost-effective compliance; prioritize essential; reduce costs. Owner: Compliance Officer. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-153.1 | Identify SME compliance budget mandatory Task: Plan and prepare SME compliance budget Identify SME compliance budget mandatory — step 1 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Register items | SME compliance budget mandatory identified: 3 rows — see the table below |
| MP-153.2 | Prioritize SME compliance budget by risk Task: Plan and prepare SME compliance budget Prioritize SME compliance budget by risk — step 2 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.8 Conclusion: Weighted score 3.8/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-153.3 | Allocate SME compliance budget Task: Plan and prepare SME compliance budget Allocate SME compliance budget — step 3 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Assignment | Role: Compliance Officer Person (from the OBS): Hind Berrada Organization units covered: Finance RACSI of the macro process: R: Compliance Officer · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-153.4 | Select SME compliance budget solutions Task: Plan and prepare SME compliance budget Select SME compliance budget solutions — step 4 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Register items | SME compliance budget solutions identified: 3 rows — see the table below |
| MP-153.5 | Implement SME compliance budget controls Task: Execute SME compliance budget activities Implement SME compliance budget controls — step 5 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-153.6 | Monitor SME compliance budget Task: Execute SME compliance budget activities Monitor SME compliance budget — step 6 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-153.7 | Review SME compliance budget costs Task: Execute SME compliance budget activities Review SME compliance budget costs — step 7 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Execution | What was done: Review SME compliance budget costs carried out on service delivery; Compliance plans updated. Records that prove it: — Completion (%): 100 |
| MP-153.8 | Optimize SME compliance budget Task: Verify, record and close SME compliance budget Optimize SME compliance budget — step 8 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Change | Change made: Compliance plans updated: quote error. Reason: Finding of the internal audit Documents or records updated: — |
| MP-153.9 | Report on SME compliance budget status Task: Verify, record and close SME compliance budget Report on SME compliance budget status — step 9 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-153.10 | Plan SME compliance budget growth Task: Verify, record and close SME compliance budget Plan SME compliance budget growth — step 10 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |

MP-153.1 — Identify SME compliance budget mandatory · SME compliance budget mandatory identified

| # | SME compliance budget mandatory | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance plans | Output | Affects Compliance plans; followed by Compliance Officer. | High | Customer complaint log, Mar 2026 |
| 2 | Budget allocations | Output | Affects Budget allocations; followed by Compliance Officer. | Medium | Internal audit report, Mar 2026 |
| 3 | Implementation records | Output | Affects Compliance plans; followed by Compliance Officer. | Medium | Process performance dashboard, Mar 2026 |

MP-153.2 — Prioritize SME compliance budget by risk · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Compliance plans complete and up to date | 30 | 5 | Compliance plans reviewed on 2026-04-01; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 3 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Budget allocations | 20 | 4 | Records filed in the project: Budget allocations. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-153.4 — Select SME compliance budget solutions · SME compliance budget solutions identified

| # | SME compliance budget solutions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance plans | Output | Affects Compliance plans; followed by Compliance Officer. | High | Interview with the process owner, Feb 2026 |
| 2 | Budget allocations | Output | Affects Budget allocations; followed by Compliance Officer. | Medium | Regulatory watch bulletin, Feb 2026 |
| 3 | Implementation records | Output | Affects Compliance plans; followed by Compliance Officer. | Medium | Supplier evaluation file, Feb 2026 |

MP-153.5 — Implement SME compliance budget controls · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement SME compliance budget controls | Enabled for service delivery | Needed to produce Compliance plans |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-153.6 — Monitor SME compliance budget · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Compliance plans); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Compliance plans); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

MP-153.9 — Report on SME compliance budget status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-04-10 | Compliance plans: what changes for you and what to do by 2026-04-24. | Compliance Officer |
| 2 | SME management | Intranet | 2026-04-12 | Budget allocations: what changes for you and what to do by 2026-04-24. | Compliance Officer |

MP-153.10 — Plan SME compliance budget growth · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Identify mandatory | Hind Berrada | 2026-04-09 | 2026-04-23 | Compliance plans |
| 2 | Prioritize by risk | Hind Berrada | 2026-04-14 | 2026-05-03 | Budget allocations |
| 3 | Allocate budget | Hind Berrada | 2026-04-19 | 2026-05-13 | Compliance plans |

### DMS096 (MP-157) — SME Regulatory Alert Service

Alert to regulatory changes; simplify monitoring; timely compliance. Owner: Compliance Officer. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-157.1 | Configure regulatory alerts profile Task: Plan and prepare regulatory alerts Configure regulatory alerts profile — step 1 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-157.2 | Subscribe regulatory alerts feeds Task: Plan and prepare regulatory alerts Subscribe regulatory alerts feeds — step 2 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Execution | What was done: Subscribe regulatory alerts feeds carried out on service delivery; Regulatory alerts updated. Records that prove it: — Completion (%): 100 |
| MP-157.3 | Filter regulatory alerts changes Task: Plan and prepare regulatory alerts Filter regulatory alerts changes — step 3 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Execution | What was done: Filter regulatory alerts changes carried out on service delivery; Regulatory alerts updated. Records that prove it: — Completion (%): 100 |
| MP-157.4 | Assess regulatory alerts impact Task: Plan and prepare regulatory alerts Assess regulatory alerts impact — step 4 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.2 Conclusion: Weighted score 4.2/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-157.5 | Alert owner on regulatory alerts Task: Execute regulatory alerts activities Alert owner on regulatory alerts — step 5 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-157.6 | Provide regulatory alerts guidance Task: Execute regulatory alerts activities Provide regulatory alerts guidance — step 6 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-157.7 | Recommend regulatory alerts actions Task: Execute regulatory alerts activities Recommend regulatory alerts actions — step 7 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Execution | What was done: Recommend regulatory alerts actions carried out on service delivery; Regulatory alerts updated. Records that prove it: — Completion (%): 100 |
| MP-157.8 | Track regulatory alerts implementation Task: Verify, record and close regulatory alerts Track regulatory alerts implementation — step 8 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-157.9 | Report on regulatory alerts status Task: Verify, record and close regulatory alerts Report on regulatory alerts status — step 9 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-157.10 | Update regulatory alerts Task: Verify, record and close regulatory alerts Update regulatory alerts — step 10 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Change | Change made: Regulatory alerts updated: Strategic (market, customer loss). Reason: Customer complaint analysis Documents or records updated: — |

MP-157.1 — Configure regulatory alerts profile · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure regulatory alerts profile | Enabled for service delivery | Needed to produce Regulatory alerts |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-157.4 — Assess regulatory alerts impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Regulatory alerts complete and up to date | 30 | 4 | Regulatory alerts reviewed on 2026-04-06; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 4 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Impact assessments | 20 | 5 | Records filed in the project: Impact assessments. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-157.5 — Alert owner on regulatory alerts · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-04-12 | Regulatory alerts: what changes for you and what to do by 2026-04-26. | Compliance Officer |
| 2 | SME management | Intranet | 2026-04-14 | Impact assessments: what changes for you and what to do by 2026-04-26. | Compliance Officer |

MP-157.6 — Provide regulatory alerts guidance · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Provide regulatory alerts guidance | Enabled for service delivery | Needed to produce Regulatory alerts |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-157.8 — Track regulatory alerts implementation · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Regulatory alerts); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Regulatory alerts); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

MP-157.9 — Report on regulatory alerts status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-04-13 | Regulatory alerts: what changes for you and what to do by 2026-04-27. | Compliance Officer |
| 2 | SME management | Intranet | 2026-04-15 | Impact assessments: what changes for you and what to do by 2026-04-27. | Compliance Officer |

### DMS099 (MP-160) — SME Multi-Standard Quick Certification

Efficient multiple certifications; reduce costs; streamline audits. Owner: Compliance Officer. Tier 7. Requirements answered: ISO 9001, ISO 14001, ISO 45001.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-160.1 | Identify multi-standard certification targets Task: Plan and prepare multi-standard certification Identify multi-standard certification targets — step 1 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Register items | Multi-standard certification targets identified: 3 rows — see the table below |
| MP-160.2 | Assess multi-standard certification compliance Task: Plan and prepare multi-standard certification Assess multi-standard certification compliance — step 2 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-160.3 | Identify multi-standard certification gaps Task: Plan and prepare multi-standard certification Identify multi-standard certification gaps — step 3 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Register items | Multi-standard certification gaps identified: 3 rows — see the table below |
| MP-160.4 | Prioritize multi-standard certification Task: Plan and prepare multi-standard certification Prioritize multi-standard certification — step 4 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.1 Conclusion: Weighted score 4.1/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-160.5 | Implement multi-standard certification corrections Task: Execute multi-standard certification activities Implement multi-standard certification corrections — step 5 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-160.6 | Conduct mock audits for each standard Task: Execute multi-standard certification activities Conduct mock audits for each standard — step 6 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Execution | What was done: Conduct mock audits for each standard carried out on service delivery; Certification plans updated. Records that prove it: — Completion (%): 100 |
| MP-160.7 | Coordinate multi-standard certification certifiers Task: Execute multi-standard certification activities Coordinate multi-standard certification certifiers — step 7 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Execution | What was done: Coordinate multi-standard certification certifiers carried out on service delivery; Certification plans updated. Records that prove it: — Completion (%): 100 |
| MP-160.8 | Support multi-standard certification audits Task: Verify, record and close multi-standard certification Support multi-standard certification audits — step 8 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Execution | What was done: Support multi-standard certification audits carried out on service delivery; Certification plans updated. Records that prove it: — Completion (%): 100 |
| MP-160.9 | Close multi-standard certification findings Task: Verify, record and close multi-standard certification Close multi-standard certification findings — step 9 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Closure | Closure evidence: Certification plans closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: — Closure date: 2026-04-17 |
| MP-160.10 | Maintain multi-standard certification Task: Verify, record and close multi-standard certification Maintain multi-standard certification — step 10 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Execution | What was done: Maintain multi-standard certification carried out on service delivery; Certification plans updated. Records that prove it: — Completion (%): 100 |

MP-160.1 — Identify multi-standard certification targets · Multi-standard certification targets identified

| # | Multi-standard certification targets | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Certification plans | Output | Affects Certification plans; followed by Compliance Officer. | High | Customer complaint log, Mar 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Compliance Officer. | Medium | Internal audit report, Mar 2026 |
| 3 | Corrective records | Output | Affects Certification plans; followed by Compliance Officer. | Medium | Process performance dashboard, Mar 2026 |

MP-160.2 — Assess multi-standard certification compliance · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Certification plans complete and up to date | 30 | 5 | Certification plans reviewed on 2026-04-09; 2 gaps corrected. |
| 2 | Requirements of ISO 9001, ISO 14001, ISO 45001 met | 30 | 4 | Checked against ISO 9001, ISO 14001, ISO 45001 with the checklist of the phase gate. |
| 3 | Evidence available for Gap analysis | 20 | 4 | Records filed in the project: Gap analysis. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-160.3 — Identify multi-standard certification gaps · Multi-standard certification gaps identified

| # | Multi-standard certification gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Certification plans | Output | Affects Certification plans; followed by Compliance Officer. | High | Process performance dashboard, Mar 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Compliance Officer. | Medium | Interview with the process owner, Mar 2026 |
| 3 | Corrective records | Output | Affects Certification plans; followed by Compliance Officer. | Medium | Regulatory watch bulletin, Feb 2026 |

MP-160.4 — Prioritize multi-standard certification · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Certification plans complete and up to date | 30 | 4 | Certification plans reviewed on 2026-04-08; 2 gaps corrected. |
| 2 | Requirements of ISO 9001, ISO 14001, ISO 45001 met | 30 | 5 | Checked against ISO 9001, ISO 14001, ISO 45001 with the checklist of the phase gate. |
| 3 | Evidence available for Gap analysis | 20 | 4 | Records filed in the project: Gap analysis. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-160.5 — Implement multi-standard certification corrections · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement multi-standard certification corrections | Enabled for service delivery | Needed to produce Certification plans |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

### Gate — G4 — Ready for certification

Exit criteria: Mock audit closed; no open major finding; certification body scheduled.

- Open Lifecycle and select the phase card; the gate panel is on the right.

- Tick “Mock audit report issued (mandatory, evidence required)”.

- Tick “All major findings closed (mandatory, evidence required)”.

- Tick “Certification body contract signed (mandatory, evidence required)”.

- Sign in as Top Management (ceo@…) or the IMS Manager and select Go. For Hold or No-Go, type a comment explaining why.

## E2E-05 — People To Capability

Goals: Provide people, competence, documentation, records, measurement, health

From trigger to terminal event: IMS deployment, new hire, documentation change, or medical surveillance requirement → Competent people, controlled documentation, calibrated equipment, health records

### UMS024 (MP-006) — Procedures and Work Instructions Development

Develop procedures; ensure clarity; validate compliance. Owner: Process Excellence Manager. Tier 1. Requirements answered: ISO 9001 §7.5, §8.1.

Documents of this macro process: AT-UNI-QMS-WI (Work instruction).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-006.1 | Identify procedures and work instructions need Task: Plan and prepare procedures and work instructions Identify procedures and work instructions need — step 1 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Register items | Procedures and work instructions need identified: 3 rows — see the table below |
| MP-006.2 | Define procedures and work instructions structure Task: Plan and prepare procedures and work instructions Define procedures and work instructions structure — step 2 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Register items | Procedures and work instructions structure identified: 3 rows — see the table below |
| MP-006.3 | Draft procedures and work instructions Task: Plan and prepare procedures and work instructions Draft procedures and work instructions — step 3 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS024-03 Version: 1.0 Content summary: Procedures for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-WI — Work instruction |
| MP-006.4 | Develop procedures and work instructions Task: Plan and prepare procedures and work instructions Develop procedures and work instructions — step 4 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS024-04 Version: 2.0 Content summary: Procedures for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-WI — Work instruction |
| MP-006.5 | Integrate visual supports Task: Execute procedures and work instructions activities Integrate visual supports — step 5 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-006.6 | Validate procedures and work instructions Task: Execute procedures and work instructions activities Validate procedures and work instructions — step 6 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Process Excellence Manager Decision comment and conditions: Procedures approved against ISO 9001; no blocking point. |
| MP-006.7 | Verify procedures and work instructions compliance Task: Execute procedures and work instructions activities Verify procedures and work instructions compliance — step 7 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-006.8 | Submit procedures and work instructions for approval Task: Execute procedures and work instructions activities Submit procedures and work instructions for approval — step 8 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Execution | What was done: Submit procedures and work instructions for approval carried out on service delivery; Procedures updated. Records that prove it: AT-UNI-QMS-WI — Work instruction Completion (%): 100 |
| MP-006.9 | Publish procedures and work instructions Task: Verify, record and close procedures and work instructions Publish procedures and work instructions — step 9 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS024-09 Version: 2.0 Content summary: Procedures for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-WI — Work instruction |
| MP-006.10 | Train staff on procedures and work instructions Task: Verify, record and close procedures and work instructions Train staff on procedures and work instructions — step 10 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Training | Session / module: Train staff on procedures and work instructions — practice session Date: 2026-04-23 Units trained: Quality Participants: 9 Effectiveness evaluation method: Quiz Effectiveness (%): 92 |
| MP-006.11 | Plan procedures and work instructions reviews Task: Verify, record and close procedures and work instructions Plan procedures and work instructions reviews — step 11 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Review | Review frequency: Semi-annual Review date: 2026-04-25 Next review: 2026-10-24 Chaired by: Process Excellence Manager Participants: Process Excellence Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-006.12 | Create procedure header Task: Author Task Procedures (Use Cases) Create procedure header — step 12 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS024-12 Version: 1.1 Content summary: Procedures for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-WI — Work instruction |
| MP-006.13 | Define step sequence with exceptions Task: Author Task Procedures (Use Cases) Define step sequence with exceptions — step 13 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Register items | Step sequence with exceptions identified: 3 rows — see the table below |
| MP-006.14 | Generate BPMN diagram from step table Task: Author Task Procedures (Use Cases) Generate BPMN diagram from step table — step 14 of 15 in UMS024 Procedures and Work Instructions Development. | DynamicMS Engine Automated service task | System result confirmed: Generate BPMN diagram from step table: done by the DynamicMS Engine; Procedures available in the project. Records produced: AT-UNI-QMS-WI — Work instruction; Update Work instructions |
| MP-006.15 | Attach KPIs, reporting and alerts Task: Author Task Procedures (Use Cases) Attach KPIs, reporting and alerts — step 15 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Execution | What was done: Attach KPIs, reporting and alerts carried out on service delivery; Procedures updated. Records that prove it: AT-UNI-QMS-WI — Work instruction; Update Work instructions Completion (%): 100 |

MP-006.1 — Identify procedures and work instructions need · Procedures and work instructions need identified

| # | Procedures and work instructions need | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Procedures | Output | Affects Procedures; followed by Process Excellence Manager. | High | Customer complaint log, Apr 2026 |
| 2 | Work instructions | Output | Affects Work instructions; followed by Process Excellence Manager. | Medium | Internal audit report, Mar 2026 |
| 3 | Visual aids | Output | Affects Procedures; followed by Process Excellence Manager. | Medium | Process performance dashboard, Mar 2026 |

MP-006.2 — Define procedures and work instructions structure · Procedures and work instructions structure identified

| # | Procedures and work instructions structure | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Procedures | Output | Affects Procedures; followed by Process Excellence Manager. | High | Internal audit report, Mar 2026 |
| 2 | Work instructions | Output | Affects Work instructions; followed by Process Excellence Manager. | Medium | Process performance dashboard, Mar 2026 |
| 3 | Visual aids | Output | Affects Procedures; followed by Process Excellence Manager. | Medium | Interview with the process owner, Mar 2026 |

MP-006.5 — Integrate visual supports · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Integrate visual supports | Enabled for service delivery | Needed to produce Procedures |
| 2 | Owner and notification | Process Excellence Manager | Alerts go to the process owner |

MP-006.6 — Validate procedures and work instructions · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Procedures complete | Yes | Procedures v1.0 |
| 2 | Requirements of ISO 9001 §7.5, §8.1 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-006.7 — Verify procedures and work instructions compliance · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Procedures complete and up to date | 30 | 4 | Procedures reviewed on 2026-04-19; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.5, §8.1 met | 30 | 3 | Checked against ISO 9001 §7.5, §8.1 with the checklist of the phase gate. |
| 3 | Evidence available for Work instructions | 20 | 5 | Records filed in the project: Work instructions. |
| 4 | Results against target | 20 | 3 | KPI KPI-11 used as the measure. |

MP-006.11 — Plan procedures and work instructions reviews · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Process designs | Process designs still valid; minor updates made. |
| 2 | Standard requirements | No major change since the last review. |
| 3 | Documentation standards | Gap found on Work instructions. |

MP-006.11 — Plan procedures and work instructions reviews · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Work instructions | Nadia Chraibi | 2026-05-25 |

MP-006.13 — Define step sequence with exceptions · Step sequence with exceptions identified

| # | Step sequence with exceptions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Procedures | Output | Affects Procedures; followed by Process Excellence Manager. | High | Supplier evaluation file, Dec 2025 |
| 2 | Work instructions | Output | Affects Work instructions; followed by Process Excellence Manager. | Medium | Management review minutes, Dec 2025 |
| 3 | Visual aids | Output | Affects Procedures; followed by Process Excellence Manager. | Medium | Customer complaint log, Dec 2025 |

### UMS021 (MP-025) — Monitoring and Measurement Resources Control

Inventory equipment; plan/execute calibration; assess impact; maintain records. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §7.1.5.

Documents of this macro process: AT-UNI-QMS-CAL (Monitoring and measuring equipment register).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-025.1 | Inventory measuring equipment Task: Plan and prepare measuring equipment Inventory measuring equipment — step 1 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Inventory measuring equipment carried out on service delivery; Equipment register updated. Records that prove it: AT-UNI-QMS-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |
| MP-025.2 | Establish measuring equipment schedules Task: Plan and prepare measuring equipment Establish measuring equipment schedules — step 2 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Establish measuring equipment schedules carried out on service delivery; Equipment register updated. Records that prove it: AT-UNI-QMS-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |
| MP-025.3 | Perform measuring equipment calibration Task: Plan and prepare measuring equipment Perform measuring equipment calibration — step 3 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Perform measuring equipment calibration carried out on service delivery; Equipment register updated. Records that prove it: AT-UNI-QMS-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |
| MP-025.4 | Label calibration status on equipment Task: Execute measuring equipment activities Label calibration status on equipment — step 4 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Label calibration status on equipment carried out on service delivery; Equipment register updated. Records that prove it: AT-UNI-QMS-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |
| MP-025.5 | Adjust and correct measuring equipment Task: Execute measuring equipment activities Adjust and correct measuring equipment — step 5 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Change | Change made: Equipment register updated: Strategic (market, customer loss). Reason: Decision of the management review Documents or records updated: AT-UNI-QMS-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm |
| MP-025.6 | Assess measuring equipment impact Task: Execute measuring equipment activities Assess measuring equipment impact — step 6 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.4 Conclusion: Weighted score 3.4/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-025.7 | Maintain measuring equipment records Task: Verify, record and close measuring equipment Maintain measuring equipment records — step 7 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Document | Document template: TPL-CAL — Monitoring and measuring equipment register Document reference: AT-UNI-QMS-UMS021-07 Version: 1.1 Content summary: Equipment register for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-CAL — Monitoring and measuring equipment register |
| MP-025.8 | Handle measuring equipment nonconforming Task: Verify, record and close measuring equipment Handle measuring equipment nonconforming — step 8 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Handle measuring equipment nonconforming carried out on service delivery; Equipment register updated. Records that prove it: AT-UNI-QMS-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |

MP-025.6 — Assess measuring equipment impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Equipment register complete and up to date | 30 | 3 | Equipment register reviewed on 2026-04-26; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.1.5 met | 30 | 3 | Checked against ISO 9001 §7.1.5 with the checklist of the phase gate. |
| 3 | Evidence available for Calibration records | 20 | 5 | Records filed in the project: Calibration records. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

### UMS001 (MP-029) — Documentary Lifecycle Control

Define metadata; manage approval; control versions; archive obsolete. Owner: Document Controller. Tier 1. Requirements answered: ISO 9001 §7.5.2, §7.5.3.

Documents of this macro process: AT-UNI-QMS-DOCLIST (Master list of documented information).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-029.1 | Define controlled documents metadata Task: Plan and prepare controlled documents Define controlled documents metadata — step 1 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Register items | Controlled documents metadata identified: 3 rows — see the table below |
| MP-029.2 | Identify controlled documents workflow Task: Plan and prepare controlled documents Identify controlled documents workflow — step 2 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Register items | Controlled documents workflow identified: 3 rows — see the table below |
| MP-029.3 | Draft controlled documents Task: Plan and prepare controlled documents Draft controlled documents — step 3 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Document | Document template: TPL-DOCLIST — Master list of documented information Document reference: AT-UNI-QMS-UMS001-03 Version: 2.0 Content summary: Controlled documents for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-DOCLIST — Master list of documented information |
| MP-029.4 | Peer-review draft documents Task: Plan and prepare controlled documents Peer-review draft documents — step 4 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Execution | What was done: Peer-review draft documents carried out on service delivery; Controlled documents updated. Records that prove it: AT-UNI-QMS-DOCLIST — Master list of documented information Completion (%): 100 |
| MP-029.5 | Check controlled documents compliance Task: Execute controlled documents activities Check controlled documents compliance — step 5 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.5 Conclusion: Weighted score 4.5/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-029.6 | Verify controlled documents versions Task: Execute controlled documents activities Verify controlled documents versions — step 6 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-029.7 | Approve and publish controlled documents Task: Execute controlled documents activities Approve and publish controlled documents — step 7 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Controlled documents approved against ISO 9001; no blocking point. |
| MP-029.8 | Distribute controlled documents Task: Execute controlled documents activities Distribute controlled documents — step 8 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Communication | Communication records: 2 rows — see the table below |
| MP-029.9 | Archive obsolete controlled documents Task: Verify, record and close controlled documents Archive obsolete controlled documents — step 9 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Closure | Closure evidence: Controlled documents closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: AT-UNI-QMS-DOCLIST — Master list of documented information Closure date: 2026-05-05 |
| MP-029.10 | Schedule controlled documents reminders Task: Verify, record and close controlled documents Schedule controlled documents reminders — step 10 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-029.11 | Certify controlled documents acknowledgment Task: Verify, record and close controlled documents Certify controlled documents acknowledgment — step 11 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Controlled documents approved against ISO 9001; no blocking point. |
| MP-029.12 | Submit document for review Task: Control Versions of Governed Documents Submit document for review — step 12 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Execution | What was done: Submit document for review carried out on service delivery; Controlled documents updated. Records that prove it: AT-UNI-QMS-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment Completion (%): 100 |
| MP-029.13 | Approve and release version Task: Control Versions of Governed Documents Approve and release version — step 13 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Controlled documents approved against ISO 9001; no blocking point. |
| MP-029.14 | Publish and notify Task: Control Versions of Governed Documents Publish and notify — step 14 of 18 in UMS001 Documentary Lifecycle Control. | DynamicMS Engine Automated service task | System result confirmed: Publish and notify: done by the DynamicMS Engine; Controlled documents available in the project. Records produced: AT-UNI-QMS-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment |
| MP-029.15 | Supersede and archive previous version Task: Control Versions of Governed Documents Supersede and archive previous version — step 15 of 18 in UMS001 Documentary Lifecycle Control. | DynamicMS Engine Automated service task | System result confirmed: Supersede and archive previous version: done by the DynamicMS Engine; Controlled documents available in the project. Records produced: AT-UNI-QMS-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment |
| MP-029.16 | Customize document template Task: Customize & Generate Downloadable Files Customize document template — step 16 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Change | Change made: Controlled documents updated: quote error. Reason: Finding of the internal audit Documents or records updated: AT-UNI-QMS-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment |
| MP-029.17 | Generate files in selected formats Task: Customize & Generate Downloadable Files Generate files in selected formats — step 17 of 18 in UMS001 Documentary Lifecycle Control. | DynamicMS Engine Automated service task | System result confirmed: Generate files in selected formats: done by the DynamicMS Engine; Controlled documents available in the project. Records produced: AT-UNI-QMS-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment |
| MP-029.18 | Download or share generated file Task: Customize & Generate Downloadable Files Download or share generated file — step 18 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Execution | What was done: Download or share generated file carried out on service delivery; Controlled documents updated. Records that prove it: AT-UNI-QMS-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment Completion (%): 100 |

MP-029.1 — Define controlled documents metadata · Controlled documents metadata identified

| # | Controlled documents metadata | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Controlled documents | Output | Affects Controlled documents; followed by Document Controller. | High | Customer complaint log, Apr 2026 |
| 2 | Approval records | Output | Affects Approval records; followed by Document Controller. | Medium | Internal audit report, Apr 2026 |
| 3 | Distribution records | Output | Affects Controlled documents; followed by Document Controller. | Medium | Process performance dashboard, Mar 2026 |

MP-029.2 — Identify controlled documents workflow · Controlled documents workflow identified

| # | Controlled documents workflow | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Controlled documents | Output | Affects Controlled documents; followed by Document Controller. | High | Internal audit report, Apr 2026 |
| 2 | Approval records | Output | Affects Approval records; followed by Document Controller. | Medium | Process performance dashboard, Mar 2026 |
| 3 | Distribution records | Output | Affects Controlled documents; followed by Document Controller. | Medium | Interview with the process owner, Mar 2026 |

MP-029.5 — Check controlled documents compliance · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Controlled documents complete and up to date | 30 | 4 | Controlled documents reviewed on 2026-04-30; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | 30 | 5 | Checked against ISO 9001 §7.5.2, §7.5.3 with the checklist of the phase gate. |
| 3 | Evidence available for Approval records | 20 | 5 | Records filed in the project: Approval records. |
| 4 | Results against target | 20 | 4 | KPI KPI-10 used as the measure. |

MP-029.6 — Verify controlled documents versions · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Controlled documents complete and up to date | 30 | 3 | Controlled documents reviewed on 2026-04-29; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | 30 | 4 | Checked against ISO 9001 §7.5.2, §7.5.3 with the checklist of the phase gate. |
| 3 | Evidence available for Approval records | 20 | 5 | Records filed in the project: Approval records. |
| 4 | Results against target | 20 | 3 | KPI KPI-10 used as the measure. |

MP-029.7 — Approve and publish controlled documents · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Controlled documents complete | Yes | Controlled documents v1.0 |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-029.8 — Distribute controlled documents · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | All employees | Meeting | 2026-05-06 | Controlled documents: what changes for you and what to do by 2026-05-20. | Document Controller |
| 2 | Auditors | E-mail | 2026-05-08 | Approval records: what changes for you and what to do by 2026-05-20. | Document Controller |

MP-029.10 — Schedule controlled documents reminders · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Certify controlled documents acknowledgment | Samira Benali | 2026-05-08 | 2026-05-22 | Controlled documents |
| 2 | Submit document for review | Samira Benali | 2026-05-13 | 2026-06-01 | Approval records |
| 3 | Approve and release version | Samira Benali | 2026-05-18 | 2026-06-11 | Controlled documents |

MP-029.11 — Certify controlled documents acknowledgment · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Controlled documents complete | Yes | Controlled documents v1.0 |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-029.13 — Approve and release version · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Controlled documents complete | Yes | Controlled documents v1.0 |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS047 (MP-030) — Records Lifecycle, Retention, and Evidence Governance

Define retention; implement disposal; manage legal holds; produce admissible evidence. Owner: Document Controller. Tier 1. Requirements answered: ISO 9001 §7.5.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-030.1 | Define records and evidence types/retention Task: Plan and prepare records and evidence Define records and evidence types/retention — step 1 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Register items | Records and evidence types/retention identified: 3 rows — see the table below |
| MP-030.2 | Designate owners of records and evidence Task: Plan and prepare records and evidence Designate owners of records and evidence — step 2 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-030.3 | Implement records and evidence rules Task: Plan and prepare records and evidence Implement records and evidence rules — step 3 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-030.4 | Manage records and evidence holds Task: Execute records and evidence activities Manage records and evidence holds — step 4 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Execution | What was done: Manage records and evidence holds carried out on service delivery; Retention schedules updated. Records that prove it: Implement records and evidence rules Completion (%): 100 |
| MP-030.5 | Maintain records and evidence custody Task: Execute records and evidence activities Maintain records and evidence custody — step 5 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Execution | What was done: Maintain records and evidence custody carried out on service delivery; Retention schedules updated. Records that prove it: Implement records and evidence rules Completion (%): 100 |
| MP-030.6 | Validate records and evidence authenticity Task: Execute records and evidence activities Validate records and evidence authenticity — step 6 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Retention schedules approved against ISO 9001; no blocking point. |
| MP-030.7 | Conduct records and evidence audits Task: Verify, record and close records and evidence Conduct records and evidence audits — step 7 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Execution | What was done: Conduct records and evidence audits carried out on service delivery; Retention schedules updated. Records that prove it: Implement records and evidence rules Completion (%): 100 |
| MP-030.8 | Dispose records and evidence expired Task: Verify, record and close records and evidence Dispose records and evidence expired — step 8 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Closure | Closure evidence: Retention schedules closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Implement records and evidence rules Closure date: 2026-05-17 |
| MP-030.9 | Produce records and evidence Task: Verify, record and close records and evidence Produce records and evidence — step 9 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS047-09 Version: 2.0 Content summary: Retention schedules for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |

MP-030.1 — Define records and evidence types/retention · Records and evidence types/retention identified

| # | Records and evidence types/retention | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Retention schedules | Output | Affects Retention schedules; followed by Document Controller. | High | Customer complaint log, Apr 2026 |
| 2 | Disposal records | Output | Affects Disposal records; followed by Document Controller. | Medium | Internal audit report, Apr 2026 |
| 3 | Legal hold records | Output | Affects Retention schedules; followed by Document Controller. | Medium | Process performance dashboard, Apr 2026 |

MP-030.2 — Designate owners of records and evidence · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Implement records and evidence rules | Samira Benali | 2026-05-15 | 2026-05-29 | Retention schedules |
| 2 | Manage records and evidence holds | Samira Benali | 2026-05-20 | 2026-06-08 | Disposal records |
| 3 | Maintain records and evidence custody | Samira Benali | 2026-05-25 | 2026-06-18 | Retention schedules |

MP-030.3 — Implement records and evidence rules · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement records and evidence rules | Enabled for service delivery | Needed to produce Retention schedules |
| 2 | Owner and notification | Document Controller | Alerts go to the process owner |

MP-030.6 — Validate records and evidence authenticity · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Retention schedules complete | Yes | Retention schedules v1.0 |
| 2 | Requirements of ISO 9001 §7.5.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### DMS084 (MP-145) — SME Document Template Library

Ready-to-use templates; reduce burden; ensure compliance. Owner: Document Controller. Tier 7. Requirements answered: ISO 9001 §7.5.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-145.1 | Browse SME document templates Task: Plan and prepare SME document templates Browse SME document templates — step 1 of 10 in DMS084 SME Document Template Library. | Document Controller Execution | What was done: Browse SME document templates carried out on service delivery; Customized docs updated. Records that prove it: — Completion (%): 100 |
| MP-145.2 | Select SME document templates type Task: Plan and prepare SME document templates Select SME document templates type — step 2 of 10 in DMS084 SME Document Template Library. | Document Controller Register items | SME document templates type identified: 3 rows — see the table below |
| MP-145.3 | Download SME document templates Task: Plan and prepare SME document templates Download SME document templates — step 3 of 10 in DMS084 SME Document Template Library. | Document Controller Execution | What was done: Download SME document templates carried out on service delivery; Customized docs updated. Records that prove it: — Completion (%): 100 |
| MP-145.4 | Customize SME document templates Task: Plan and prepare SME document templates Customize SME document templates — step 4 of 10 in DMS084 SME Document Template Library. | Document Controller Change | Change made: Customized docs updated: Strategic (market, customer loss). Reason: Finding of the internal audit Documents or records updated: — |
| MP-145.5 | Review SME document templates Task: Execute SME document templates activities Review SME document templates — step 5 of 10 in DMS084 SME Document Template Library. | Document Controller Review | Review frequency: Semi-annual Review date: 2026-05-19 Next review: 2026-11-17 Chaired by: Document Controller Participants: Document Controller, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-145.6 | Approve SME document templates Task: Execute SME document templates activities Approve SME document templates — step 6 of 10 in DMS084 SME Document Template Library. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Customized docs approved against ISO 9001; no blocking point. |
| MP-145.7 | Distribute SME document templates Task: Execute SME document templates activities Distribute SME document templates — step 7 of 10 in DMS084 SME Document Template Library. | Document Controller Communication | Communication records: 2 rows — see the table below |
| MP-145.8 | Schedule SME document templates review Task: Verify, record and close SME document templates Schedule SME document templates review — step 8 of 10 in DMS084 SME Document Template Library. | Document Controller Review | Review frequency: Semi-annual Review date: 2026-05-22 Next review: 2026-11-20 Chaired by: Document Controller Participants: Document Controller, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-145.9 | Update SME document templates on change Task: Verify, record and close SME document templates Update SME document templates on change — step 9 of 10 in DMS084 SME Document Template Library. | Document Controller Change | Change made: Customized docs updated: Strategic (market, customer loss). Reason: Decision of the management review Documents or records updated: Update Approved docs |
| MP-145.10 | Archive obsolete SME document templates Task: Verify, record and close SME document templates Archive obsolete SME document templates — step 10 of 10 in DMS084 SME Document Template Library. | Document Controller Closure | Closure evidence: Customized docs closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Update Approved docs Closure date: 2026-05-23 |

MP-145.2 — Select SME document templates type · SME document templates type identified

| # | SME document templates type | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customized docs | Output | Affects Customized docs; followed by Document Controller. | High | Internal audit report, Apr 2026 |
| 2 | Approved docs | Output | Affects Approved docs; followed by Document Controller. | Medium | Process performance dashboard, Apr 2026 |
| 3 | Distribution records | Output | Affects Customized docs; followed by Document Controller. | Medium | Interview with the process owner, Apr 2026 |

MP-145.5 — Review SME document templates · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Document requirements | Document requirements still valid; minor updates made. |
| 2 | Standards | No major change since the last review. |
| 3 | Industry templates | Gap found on Approved docs. |

MP-145.5 — Review SME document templates · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Approved docs | Samira Benali | 2026-06-18 |

MP-145.6 — Approve SME document templates · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Customized docs complete | Yes | Customized docs v1.0 |
| 2 | Requirements of ISO 9001 §7.5 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-145.7 — Distribute SME document templates · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME employees | Notice board | 2026-05-24 | Customized docs: what changes for you and what to do by 2026-06-07. | Document Controller |
| 2 | SME management | Meeting | 2026-05-26 | Approved docs: what changes for you and what to do by 2026-06-07. | Document Controller |

MP-145.8 — Schedule SME document templates review · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Document requirements | Document requirements still valid; minor updates made. |
| 2 | Standards | No major change since the last review. |
| 3 | Industry templates | Gap found on Approved docs. |

MP-145.8 — Schedule SME document templates review · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Approved docs | Samira Benali | 2026-06-21 |

### DMS087 (MP-148) — SME Multi-Role User Management

Support multi-role; simplify management; ensure access. Owner: Tenant Administrator. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-148.1 | Define SME user roles Task: Plan and prepare SME user roles Define SME user roles — step 1 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Register items | SME user roles identified: 3 rows — see the table below |
| MP-148.2 | Assign SME user roles multiple Task: Plan and prepare SME user roles Assign SME user roles multiple — step 2 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Assignment | Role: Tenant Administrator Person (from the OBS): Hugo Lefevre Organization units covered: Information Technology RACSI of the macro process: R: Tenant Administrator · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-148.3 | Configure SME user roles permissions Task: Plan and prepare SME user roles Configure SME user roles permissions — step 3 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-148.4 | Set up delegation Task: Plan and prepare SME user roles Set up delegation — step 4 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-148.5 | Manage SME user roles lifecycle Task: Execute SME user roles activities Manage SME user roles lifecycle — step 5 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Execution | What was done: Manage SME user roles lifecycle carried out on service delivery; User accounts updated. Records that prove it: — Completion (%): 100 |
| MP-148.6 | Handle SME user roles conflicts Task: Execute SME user roles activities Handle SME user roles conflicts — step 6 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Execution | What was done: Handle SME user roles conflicts carried out on service delivery; User accounts updated. Records that prove it: — Completion (%): 100 |
| MP-148.7 | Review SME user roles access Task: Execute SME user roles activities Review SME user roles access — step 7 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Execution | What was done: Review SME user roles access carried out on service delivery; User accounts updated. Records that prove it: — Completion (%): 100 |
| MP-148.8 | Update SME user roles Task: Verify, record and close SME user roles Update SME user roles — step 8 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Change | Change made: User accounts updated: quote error. Reason: Finding of the internal audit Documents or records updated: — |
| MP-148.9 | Report SME user roles compliance Task: Verify, record and close SME user roles Report SME user roles compliance — step 9 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Communication | Communication records: 2 rows — see the table below |
| MP-148.10 | Archive SME user roles Task: Verify, record and close SME user roles Archive SME user roles — step 10 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Closure | Closure evidence: User accounts closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: — Closure date: 2026-05-28 |

MP-148.1 — Define SME user roles · SME user roles identified

| # | SME user roles | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | User accounts | Output | Affects User accounts; followed by Tenant Administrator. | High | Customer complaint log, May 2026 |
| 2 | Role assignments | Output | Affects Role assignments; followed by Tenant Administrator. | Medium | Internal audit report, Apr 2026 |
| 3 | Permissions | Output | Affects User accounts; followed by Tenant Administrator. | Medium | Process performance dashboard, Apr 2026 |

MP-148.3 — Configure SME user roles permissions · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME user roles permissions | Enabled for service delivery | Needed to produce User accounts |
| 2 | Owner and notification | Tenant Administrator | Alerts go to the process owner |

MP-148.4 — Set up delegation · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Set up delegation | Enabled for service delivery | Needed to produce User accounts |
| 2 | Owner and notification | Tenant Administrator | Alerts go to the process owner |

MP-148.9 — Report SME user roles compliance · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME employees | E-mail | 2026-05-26 | User accounts: what changes for you and what to do by 2026-06-09. | Tenant Administrator |
| 2 | SME management | Intranet | 2026-05-28 | Role assignments: what changes for you and what to do by 2026-06-09. | Tenant Administrator |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-08 — Requirements To Delivery

Goals: Transform requirements into delivered products/services

From trigger to terminal event: Customer order, production plan, supplier onboarding, welding requirement, laboratory test, or eco-design → Products/services delivered; suppliers controlled; traceability ensured; quality validated; LCA completed

### DMS094 (MP-155) — SME Informal Process Digitization

Digitize informal processes; capture tribal knowledge; create repeatable. Owner: Process Excellence Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-155.1 | Identify informal processes Task: Plan and prepare informal processes Identify informal processes — step 1 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Register items | Informal processes identified: 3 rows — see the table below |
| MP-155.2 | Interview informal processes stakeholders Task: Plan and prepare informal processes Interview informal processes stakeholders — step 2 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Execution | What was done: Interview informal processes stakeholders carried out on service delivery; Digitized processes updated. Records that prove it: — Completion (%): 100 |
| MP-155.3 | Document the process control plan Task: Plan and prepare informal processes Document the process control plan — step 3 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-DMS094-03 Version: 1.0 Content summary: Digitized processes for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-155.4 | Identify informal processes improvements Task: Plan and prepare informal processes Identify informal processes improvements — step 4 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Register items | Informal processes improvements identified: 3 rows — see the table below |
| MP-155.5 | Design informal processes digital Task: Execute informal processes activities Design informal processes digital — step 5 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-155.6 | Configure informal processes Task: Execute informal processes activities Configure informal processes — step 6 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-155.7 | Train staff on informal processes Task: Execute informal processes activities Train staff on informal processes — step 7 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Training | Session / module: Train staff on informal processes — practice session Date: 2026-06-01 Units trained: Quality Participants: 7 Effectiveness evaluation method: On-the-job observation Effectiveness (%): 92 |
| MP-155.8 | Monitor informal processes adoption Task: Verify, record and close informal processes Monitor informal processes adoption — step 8 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-155.9 | Refine informal processes Task: Verify, record and close informal processes Refine informal processes — step 9 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Change | Change made: Digitized processes updated: Strategic (market, customer loss). Reason: Decision of the management review Documents or records updated: Configure informal processes |
| MP-155.10 | Document informal processes lessons Task: Verify, record and close informal processes Document informal processes lessons — step 10 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-DMS094-10 Version: 1.0 Content summary: Digitized processes for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |

MP-155.1 — Identify informal processes · Informal processes identified

| # | Informal processes | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Digitized processes | Output | Affects Digitized processes; followed by Process Excellence Manager. | High | Customer complaint log, May 2026 |
| 2 | Documentation | Output | Affects Documentation; followed by Process Excellence Manager. | Medium | Internal audit report, May 2026 |
| 3 | Training records | Output | Affects Digitized processes; followed by Process Excellence Manager. | Medium | Process performance dashboard, Apr 2026 |

MP-155.4 — Identify informal processes improvements · Informal processes improvements identified

| # | Informal processes improvements | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Digitize technical services records to cut cycle time | Opportunity | Affects Digitized processes; followed by Process Excellence Manager. | High | Interview with the process owner, Apr 2026 |
| 2 | Extend certification to win technical services tenders | Opportunity | Affects Documentation; followed by Process Excellence Manager. | Medium | Regulatory watch bulletin, Apr 2026 |
| 3 | Supplier development programme for technical services | Opportunity | Affects Digitized processes; followed by Process Excellence Manager. | Medium | Supplier evaluation file, Mar 2026 |

MP-155.5 — Design informal processes digital · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Configure informal processes | Nadia Chraibi | 2026-05-31 | 2026-06-14 | Digitized processes |
| 2 | Train staff on informal processes | Nadia Chraibi | 2026-06-05 | 2026-06-24 | Documentation |
| 3 | Monitor informal processes adoption | Nadia Chraibi | 2026-06-10 | 2026-07-04 | Digitized processes |

MP-155.6 — Configure informal processes · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure informal processes | Enabled for service delivery | Needed to produce Digitized processes |
| 2 | Owner and notification | Process Excellence Manager | Alerts go to the process owner |

MP-155.8 — Monitor informal processes adoption · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Digitized processes); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Digitized processes); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-09 — Verification To Preparedness

Goals: Detect, contain, resolve, capitalize nonconformities and problems

From trigger to terminal event: Nonconformity detected, incident reported, or problem identified → Problem resolved; REX capitalized; KB updated

### UMS011 (MP-018) — Problem Capture and Definition

Capture NCs; define criticality; analyze 5W2H; classify and approve. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §10.2.1.

Documents of this macro process: AT-UNI-QMS-NCO (Nonconforming outputs register).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-018.1 | Create quality problem record Task: Plan and prepare quality problem Create quality problem record — step 1 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Execution | What was done: Create quality problem record carried out on service delivery; NC record updated. Records that prove it: AT-UNI-QMS-NCO — Nonconforming outputs register; NCO-01 — job sheet not signed; NCO-02 — quote error Completion (%): 100 |
| MP-018.2 | Enter quality problem data Task: Plan and prepare quality problem Enter quality problem data — step 2 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Execution | What was done: Enter quality problem data carried out on service delivery; NC record updated. Records that prove it: AT-UNI-QMS-NCO — Nonconforming outputs register; NCO-01 — job sheet not signed; NCO-02 — quote error Completion (%): 100 |
| MP-018.3 | Define quality problem criticality Task: Plan and prepare quality problem Define quality problem criticality — step 3 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Register items | Quality problem criticality identified: 3 rows — see the table below |
| MP-018.4 | Designate quality problem team Task: Plan and prepare quality problem Designate quality problem team — step 4 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-018.5 | Submit quality problem Task: Execute quality problem activities Submit quality problem — step 5 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Execution | What was done: Submit quality problem carried out on service delivery; NC record updated. Records that prove it: AT-UNI-QMS-NCO — Nonconforming outputs register; NCO-01 — job sheet not signed; NCO-02 — quote error; Submit quality problem Completion (%): 100 |
| MP-018.6 | Analyze quality problem 5W2H Task: Execute quality problem activities Analyze quality problem 5W2H — step 6 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-018.7 | Quantify quality problem gap Task: Execute quality problem activities Quantify quality problem gap — step 7 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-018.8 | Identify quality problem standards Task: Execute quality problem activities Identify quality problem standards — step 8 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Register items | Quality problem standards identified: 1 row — see the table below |
| MP-018.9 | Classify quality problem polarity Task: Verify, record and close quality problem Classify quality problem polarity — step 9 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.5 Conclusion: Weighted score 4.5/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-018.10 | Review quality problem Task: Verify, record and close quality problem Review quality problem — step 10 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Review | Review frequency: Quarterly Review date: 2026-06-07 Next review: 2026-09-06 Chaired by: Quality Manager Participants: Quality Manager, IMS Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-018.11 | Approve quality problem Task: Verify, record and close quality problem Approve quality problem — step 11 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: NC record approved against ISO 9001; no blocking point. |
| MP-018.12 | Transmit quality problem Task: Verify, record and close quality problem Transmit quality problem — step 12 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-018.3 — Define quality problem criticality · Quality problem criticality identified

| # | Quality problem criticality | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | NC record | Output | Affects NC record; followed by Quality Manager. | High | Process performance dashboard, May 2026 |
| 2 | Problem definition | Output | Affects Problem definition; followed by Quality Manager. | Medium | Interview with the process owner, Apr 2026 |
| 3 | Priority classification | Output | Affects NC record; followed by Quality Manager. | Medium | Regulatory watch bulletin, Apr 2026 |

MP-018.4 — Designate quality problem team · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Submit quality problem | Julien Moreau | 2026-06-03 | 2026-06-17 | NC record |
| 2 | Analyze quality problem 5W2H | Julien Moreau | 2026-06-08 | 2026-06-27 | Problem definition |
| 3 | Quantify quality problem gap | Julien Moreau | 2026-06-13 | 2026-07-07 | NC record |

MP-018.6 — Analyze quality problem 5W2H · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NC record complete and up to date | 30 | 5 | NC record reviewed on 2026-06-01; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.1 met | 30 | 4 | Checked against ISO 9001 §10.2.1 with the checklist of the phase gate. |
| 3 | Evidence available for Problem definition | 20 | 3 | Records filed in the project: Problem definition. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-018.7 — Quantify quality problem gap · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NC record complete and up to date | 30 | 4 | NC record reviewed on 2026-06-01; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.1 met | 30 | 5 | Checked against ISO 9001 §10.2.1 with the checklist of the phase gate. |
| 3 | Evidence available for Problem definition | 20 | 3 | Records filed in the project: Problem definition. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-018.8 — Identify quality problem standards · Quality problem standards identified

| # | Quality problem standards | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects NC record; followed by Quality Manager. | High | Customer complaint log, Mar 2026 |

MP-018.9 — Classify quality problem polarity · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NC record complete and up to date | 30 | 4 | NC record reviewed on 2026-06-03; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.1 met | 30 | 5 | Checked against ISO 9001 §10.2.1 with the checklist of the phase gate. |
| 3 | Evidence available for Problem definition | 20 | 4 | Records filed in the project: Problem definition. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-018.10 — Review quality problem · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Problem data | Problem data still valid; minor updates made. |
| 2 | Detection data | No major change since the last review. |
| 3 | Standards requirements | Gap found on Problem definition. |

MP-018.10 — Review quality problem · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Problem definition | Julien Moreau | 2026-07-07 |

MP-018.11 — Approve quality problem · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | NC record complete | Yes | NC record v1.0 |
| 2 | Requirements of ISO 9001 §10.2.1 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-018.12 — Transmit quality problem · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Quality team | Meeting | 2026-06-09 | NC record: what changes for you and what to do by 2026-06-23. | Quality Manager |
| 2 | Process owners | E-mail | 2026-06-11 | Problem definition: what changes for you and what to do by 2026-06-23. | Quality Manager |

### UMS012 (MP-019) — Immediate Action Management

Define containment actions; execute immediately; evaluate effectiveness; escalate. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §8.7, §10.2.1 a).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-019.1 | Define immediate actions Task: Plan and prepare immediate actions Define immediate actions — step 1 of 6 in UMS012 Immediate Action Management. | Quality Manager Register items | Immediate actions identified: 3 rows — see the table below |
| MP-019.2 | Designate owners of immediate actions Task: Plan and prepare immediate actions Designate owners of immediate actions — step 2 of 6 in UMS012 Immediate Action Management. | Quality Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-019.3 | Execute immediate actions activities Task: Execute immediate actions activities Execute immediate actions activities — step 3 of 6 in UMS012 Immediate Action Management. | Quality Manager Execution | What was done: Execute immediate actions activities carried out on service delivery; Containment records updated. Records that prove it: Contain and sort: job sheet not signed Completion (%): 100 |
| MP-019.4 | Evaluate immediate actions Task: Execute immediate actions activities Evaluate immediate actions — step 4 of 6 in UMS012 Immediate Action Management. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Weighted score 4.4/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-019.5 | Upload immediate actions evidence Task: Verify, record and close immediate actions Upload immediate actions evidence — step 5 of 6 in UMS012 Immediate Action Management. | Quality Manager Execution | What was done: Upload immediate actions evidence carried out on service delivery; Containment records updated. Records that prove it: Contain and sort: job sheet not signed Completion (%): 100 |
| MP-019.6 | Confirm or escalate Task: Verify, record and close immediate actions Confirm or escalate — step 6 of 6 in UMS012 Immediate Action Management. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: Containment records approved against ISO 9001; no blocking point. |

MP-019.1 — Define immediate actions · Immediate actions identified

| # | Immediate actions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Containment records | Output | Affects Containment records; followed by Quality Manager. | High | Customer complaint log, May 2026 |
| 2 | Execution evidence | Output | Affects Execution evidence; followed by Quality Manager. | Medium | Internal audit report, May 2026 |
| 3 | Effectiveness evaluation | Output | Affects Containment records; followed by Quality Manager. | Medium | Process performance dashboard, May 2026 |

MP-019.2 — Designate owners of immediate actions · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Execute immediate actions activities | Julien Moreau | 2026-06-10 | 2026-06-24 | Containment records |
| 2 | Evaluate immediate actions | Julien Moreau | 2026-06-15 | 2026-07-04 | Execution evidence |
| 3 | Upload immediate actions evidence | Julien Moreau | 2026-06-20 | 2026-07-14 | Containment records |

MP-019.4 — Evaluate immediate actions · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Containment records complete and up to date | 30 | 5 | Containment records reviewed on 2026-06-06; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §8.7, §10.2.1 a) met | 30 | 5 | Checked against ISO 9001 §8.7, §10.2.1 a) with the checklist of the phase gate. |
| 3 | Evidence available for Execution evidence | 20 | 4 | Records filed in the project: Execution evidence. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-019.6 — Confirm or escalate · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Containment records complete | Yes | Containment records v1.0 |
| 2 | Requirements of ISO 9001 §8.7, §10.2.1 a) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS013 (MP-020) — Root Cause Resolution

Select RCA method; conduct workshop; validate causes; define corrective actions. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §10.2.1 b).

Documents of this macro process: AT-UNI-QMS-CAPA-001 (Corrective action report (8D) — NC-AT-UNI-QMS-001); AT-UNI-QMS-CAPA-002 (Corrective action report (8D) — NC-AT-UNI-QMS-002); AT-UNI-QMS-CAPA-006 (Corrective action report (8D) — NC-AT-UNI-QMS-006).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-020.1 | Select root cause analysis method Task: Plan and prepare root cause analysis Select root cause analysis method — step 1 of 9 in UMS013 Root Cause Resolution. | Quality Manager Register items | Root cause analysis method identified: 3 rows — see the table below |
| MP-020.2 | Define root cause analysis scope Task: Plan and prepare root cause analysis Define root cause analysis scope — step 2 of 9 in UMS013 Root Cause Resolution. | Quality Manager Register items | Root cause analysis scope identified: 3 rows — see the table below |
| MP-020.3 | Conduct root cause analysis workshop Task: Plan and prepare root cause analysis Conduct root cause analysis workshop — step 3 of 9 in UMS013 Root Cause Resolution. | Quality Manager Execution | What was done: Conduct root cause analysis workshop carried out on service delivery; RCA report updated. Records that prove it: AT-UNI-QMS-CAPA-001 — Corrective action report (8D) — NC-AT-UNI-QMS-001; 8D-01 — job sheet not signed; 8D-02 — quote error Completion (%): 100 |
| MP-020.4 | Build root cause analysis diagram Task: Execute root cause analysis activities Build root cause analysis diagram — step 4 of 9 in UMS013 Root Cause Resolution. | Quality Manager Execution | What was done: Build root cause analysis diagram carried out on service delivery; RCA report updated. Records that prove it: AT-UNI-QMS-CAPA-001 — Corrective action report (8D) — NC-AT-UNI-QMS-001; 8D-01 — job sheet not signed; 8D-02 — quote error Completion (%): 100 |
| MP-020.5 | Validate root cause analysis Task: Execute root cause analysis activities Validate root cause analysis — step 5 of 9 in UMS013 Root Cause Resolution. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: RCA report approved against ISO 9001; no blocking point. |
| MP-020.6 | Link root cause analysis to standards Task: Execute root cause analysis activities Link root cause analysis to standards — step 6 of 9 in UMS013 Root Cause Resolution. | Quality Manager Execution | What was done: Link root cause analysis to standards carried out on service delivery; RCA report updated. Records that prove it: AT-UNI-QMS-CAPA-001 — Corrective action report (8D) — NC-AT-UNI-QMS-001; 8D-01 — job sheet not signed; 8D-02 — quote error Completion (%): 100 |
| MP-020.7 | Define root cause analysis corrective Task: Verify, record and close root cause analysis Define root cause analysis corrective — step 7 of 9 in UMS013 Root Cause Resolution. | Quality Manager Register items | Root cause analysis corrective identified: 3 rows — see the table below |
| MP-020.8 | Assign RACSI roles for root cause analysis Task: Verify, record and close root cause analysis Assign RACSI roles for root cause analysis — step 8 of 9 in UMS013 Root Cause Resolution. | Quality Manager Assignment | Role: Quality Manager Person (from the OBS): Julien Moreau Organization units covered: Quality RACSI of the macro process: R: Quality Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-020.9 | Validate root cause analysis plan Task: Verify, record and close root cause analysis Validate root cause analysis plan — step 9 of 9 in UMS013 Root Cause Resolution. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: RCA report approved against ISO 9001; no blocking point. |

MP-020.1 — Select root cause analysis method · Root cause analysis method identified

| # | Root cause analysis method | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | RCA report | Output | Affects RCA report; followed by Quality Manager. | High | Customer complaint log, May 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Quality Manager. | Medium | Internal audit report, May 2026 |
| 3 | Corrective action plan | Output | Affects RCA report; followed by Quality Manager. | Medium | Process performance dashboard, May 2026 |

MP-020.2 — Define root cause analysis scope · Root cause analysis scope identified

| # | Root cause analysis scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | RCA report | Output | Affects RCA report; followed by Quality Manager. | High | Internal audit report, May 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Quality Manager. | Medium | Process performance dashboard, May 2026 |
| 3 | Corrective action plan | Output | Affects RCA report; followed by Quality Manager. | Medium | Interview with the process owner, May 2026 |

MP-020.5 — Validate root cause analysis · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | RCA report complete | Yes | RCA report v1.0 |
| 2 | Requirements of ISO 9001 §10.2.1 b) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-020.7 — Define root cause analysis corrective · Root cause analysis corrective identified

| # | Root cause analysis corrective | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | RCA report | Output | Affects RCA report; followed by Quality Manager. | High | Management review minutes, Apr 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Quality Manager. | Medium | Customer complaint log, Apr 2026 |
| 3 | Corrective action plan | Output | Affects RCA report; followed by Quality Manager. | Medium | Internal audit report, Mar 2026 |

MP-020.9 — Validate root cause analysis plan · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | RCA report complete | Yes | RCA report v1.0 |
| 2 | Requirements of ISO 9001 §10.2.1 b) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS014 (MP-021) — Corrective Action Execution and Follow-Up

Assign corrective actions; execute and document; confirm effectiveness; close. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §10.2.1 c)–d).

Documents of this macro process: AT-UNI-QMS-NC (Nonconformity and corrective action register).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-021.1 | Assign corrective actions Task: Plan and prepare corrective actions Assign corrective actions — step 1 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Assignment | Role: Quality Manager Person (from the OBS): Julien Moreau Organization units covered: Quality RACSI of the macro process: R: Quality Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-021.2 | Execute corrective actions activities Task: Plan and prepare corrective actions Execute corrective actions activities — step 2 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Execution | What was done: Execute corrective actions activities carried out on service delivery; Corrective records updated. Records that prove it: AT-UNI-QMS-NC — Nonconformity and corrective action register; Eliminate root cause: job sheet not signed Completion (%): 100 |
| MP-021.3 | Document the process control plan Task: Plan and prepare corrective actions Document the process control plan — step 3 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Document | Document template: TPL-NC — Nonconformity and corrective action register Document reference: AT-UNI-QMS-UMS014-03 Version: 2.0 Content summary: Corrective records for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-NC — Nonconformity and corrective action register |
| MP-021.4 | Evaluate corrective actions Task: Execute corrective actions activities Evaluate corrective actions — step 4 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.3 Conclusion: Weighted score 3.3/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-021.5 | Confirm corrective actions Task: Execute corrective actions activities Confirm corrective actions — step 5 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: Corrective records approved against ISO 9001; no blocking point. |
| MP-021.6 | Escalate if needed Task: Verify, record and close corrective actions Escalate if needed — step 6 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Escalation | Escalated to: Top Management Reason: Corrective records is late beyond tolerance; a decision on resources is needed. |
| MP-021.7 | Close the corrective actions cycle Task: Verify, record and close corrective actions Close the corrective actions cycle — step 7 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Closure | Closure evidence: Corrective records closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: AT-UNI-QMS-NC — Nonconformity and corrective action register; Eliminate root cause: job sheet not signed Closure date: 2026-06-25 |

MP-021.4 — Evaluate corrective actions · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Corrective records complete and up to date | 30 | 4 | Corrective records reviewed on 2026-06-18; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.1 c)–d) met | 30 | 3 | Checked against ISO 9001 §10.2.1 c)–d) with the checklist of the phase gate. |
| 3 | Evidence available for Execution evidence | 20 | 3 | Records filed in the project: Execution evidence. |
| 4 | Results against target | 20 | 3 | KPI KPI-18 used as the measure. |

MP-021.5 — Confirm corrective actions · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Corrective records complete | Yes | Corrective records v1.0 |
| 2 | Requirements of ISO 9001 §10.2.1 c)–d) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS015 (MP-022) — Nonconformity Capitalization and Closure

Plan REX; document lessons; identify standardization; update KB. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §10.2.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-022.1 | Plan nonconformity closure REX Task: Plan and prepare nonconformity closure Plan nonconformity closure REX — step 1 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-022.2 | Document nonconformity closure lessons Task: Plan and prepare nonconformity closure Document nonconformity closure lessons — step 2 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS015-02 Version: 1.0 Content summary: REX report for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-022.3 | Identify nonconformity closure standardization Task: Plan and prepare nonconformity closure Identify nonconformity closure standardization — step 3 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Register items | Nonconformity closure standardization identified: 1 row — see the table below |
| MP-022.4 | Review nonconformity closure effectiveness Task: Execute nonconformity closure activities Review nonconformity closure effectiveness — step 4 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.1 Conclusion: Weighted score 4.1/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-022.5 | Validate nonconformity closure sustainability Task: Execute nonconformity closure activities Validate nonconformity closure sustainability — step 5 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: REX report approved against ISO 9001; no blocking point. |
| MP-022.6 | Plan nonconformity closure generalization Task: Execute nonconformity closure activities Plan nonconformity closure generalization — step 6 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Plan | Planned activities (become actions): 2 rows — see the table below On completion: rows become actions. |
| MP-022.7 | Update nonconformity closure knowledge base Task: Verify, record and close nonconformity closure Update nonconformity closure knowledge base — step 7 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Change | Change made: REX report updated: Strategic (market, customer loss). Reason: Change in regulation Documents or records updated: Document nonconformity closure lessons |
| MP-022.8 | Close the nonconformity closure cycle Task: Verify, record and close nonconformity closure Close the nonconformity closure cycle — step 8 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Closure | Closure evidence: REX report closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Document nonconformity closure lessons Closure date: 2026-06-24 |

MP-022.1 — Plan nonconformity closure REX · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Document nonconformity closure lessons | Julien Moreau | 2026-06-25 | 2026-07-09 | REX report |
| 2 | Identify nonconformity closure standardization | Julien Moreau | 2026-06-30 | 2026-07-19 | Lessons register |
| 3 | Review nonconformity closure effectiveness | Julien Moreau | 2026-07-05 | 2026-07-29 | REX report |

MP-022.3 — Identify nonconformity closure standardization · Nonconformity closure standardization identified

| # | Nonconformity closure standardization | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects REX report; followed by Quality Manager. | High | Process performance dashboard, May 2026 |

MP-022.4 — Review nonconformity closure effectiveness · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | REX report complete and up to date | 30 | 5 | REX report reviewed on 2026-06-18; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.2 met | 30 | 4 | Checked against ISO 9001 §10.2.2 with the checklist of the phase gate. |
| 3 | Evidence available for Lessons register | 20 | 3 | Records filed in the project: Lessons register. |
| 4 | Results against target | 20 | 4 | KPI KPI-19 used as the measure. |

MP-022.5 — Validate nonconformity closure sustainability · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | REX report complete | Yes | REX report v1.0 |
| 2 | Requirements of ISO 9001 §10.2.2 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-022.6 — Plan nonconformity closure generalization · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Update nonconformity closure knowledge base | Julien Moreau | 2026-06-24 | 2026-07-08 | REX report |
| 2 | Close the nonconformity closure cycle | Julien Moreau | 2026-06-29 | 2026-07-18 | Lessons register |

### DMS021 (MP-082) — NCP Knowledge Base and RAG Management

Build/maintain vector KB; semantic search; RAG; multi-language; RBAC-aware. Owner: Quality Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-082.1 | Define NCP knowledge base schema Task: Plan and prepare NCP knowledge base Define NCP knowledge base schema — step 1 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Register items | NCP knowledge base schema identified: 3 rows — see the table below |
| MP-082.2 | Ingest NCP knowledge base data Task: Plan and prepare NCP knowledge base Ingest NCP knowledge base data — step 2 of 10 in DMS021 NCP Knowledge Base and RAG Management. | DynamicMS Engine Automated service task | System result confirmed: Ingest NCP knowledge base data: done by the DynamicMS Engine; Vector KB available in the project. Records produced: — |
| MP-082.3 | Generate NCP knowledge base embeddings Task: Plan and prepare NCP knowledge base Generate NCP knowledge base embeddings — step 3 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager AI-assisted draft | Context given to the assistant: Step: Generate NCP knowledge base embeddings. Inputs: Closed NCP fiches; REX entries; Standards library. Standards: ISO 9001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Edited Final validated text: Vector KB drafted with the assistant and reviewed by Quality Manager: covers ISO 9001. |
| MP-082.4 | Index into vector DB Task: Plan and prepare NCP knowledge base Index into vector DB — step 4 of 10 in DMS021 NCP Knowledge Base and RAG Management. | DynamicMS Engine Automated service task | System result confirmed: Index into vector DB: done by the DynamicMS Engine; Vector KB available in the project. Records produced: — |
| MP-082.5 | Configure NCP knowledge base RAG Task: Execute NCP knowledge base activities Configure NCP knowledge base RAG — step 5 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager AI-assisted draft | Context given to the assistant: Step: Configure NCP knowledge base RAG. Inputs: Closed NCP fiches; REX entries; Standards library. Standards: ISO 9001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Edited Final validated text: Vector KB drafted with the assistant and reviewed by Quality Manager: covers ISO 9001. |
| MP-082.6 | Retrieve knowledge within access rights Task: Execute NCP knowledge base activities Retrieve knowledge within access rights — step 6 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Execution | What was done: Retrieve knowledge within access rights carried out on service delivery; Vector KB updated. Records that prove it: — Completion (%): 100 |
| MP-082.7 | Translate knowledge articles (EN/FR/AR) Task: Execute NCP knowledge base activities Translate knowledge articles (EN/FR/AR) — step 7 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Execution | What was done: Translate knowledge articles (EN/FR/AR) carried out on service delivery; Vector KB updated. Records that prove it: — Completion (%): 100 |
| MP-082.8 | Monitor NCP knowledge base quality Task: Verify, record and close NCP knowledge base Monitor NCP knowledge base quality — step 8 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-082.9 | Update NCP knowledge base on closure Task: Verify, record and close NCP knowledge base Update NCP knowledge base on closure — step 9 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Change | Change made: Vector KB updated: quote error. Reason: Decision of the management review Documents or records updated: — |
| MP-082.10 | Report on NCP knowledge base status Task: Verify, record and close NCP knowledge base Report on NCP knowledge base status — step 10 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-082.1 — Define NCP knowledge base schema · NCP knowledge base schema identified

| # | NCP knowledge base schema | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Vector KB | Output | Affects Vector KB; followed by Quality Manager. | High | Customer complaint log, Jun 2026 |
| 2 | RAG index | Output | Affects RAG index; followed by Quality Manager. | Medium | Internal audit report, Jun 2026 |
| 3 | Search results | Output | Affects Vector KB; followed by Quality Manager. | Medium | Process performance dashboard, May 2026 |

MP-082.8 — Monitor NCP knowledge base quality · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Vector KB); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Vector KB); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

MP-082.10 — Report on NCP knowledge base status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | AI agents | Intranet | 2026-07-02 | Vector KB: what changes for you and what to do by 2026-07-16. | Quality Manager |
| 2 | NCP teams | Notice board | 2026-07-04 | RAG index: what changes for you and what to do by 2026-07-16. | Quality Manager |

### DMS022 (MP-083) — AI Agent Orchestration for Problem Solving

Coordinate 8 AI agents; manage state machine; ensure RBAC; log with confidence. Owner: Quality Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-083.1 | Initialize AI problem-solving agents Orchestrator Task: Plan and prepare AI problem-solving agents Initialize AI problem-solving agents Orchestrator — step 1 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Initialize AI problem-solving agents Orchestrator carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.2 | Trigger Classification at E1 Task: Plan and prepare AI problem-solving agents Trigger Classification at E1 — step 2 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Classification at E1 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.3 | Trigger Structuring at E2 Task: Plan and prepare AI problem-solving agents Trigger Structuring at E2 — step 3 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Structuring at E2 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.4 | Trigger Containment at E3 Task: Plan and prepare AI problem-solving agents Trigger Containment at E3 — step 4 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Containment at E3 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.5 | Trigger RCA at E4 Task: Execute AI problem-solving agents activities Trigger RCA at E4 — step 5 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger RCA at E4 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.6 | Trigger Action Rec. at E5 Task: Execute AI problem-solving agents activities Trigger Action Rec. at E5 — step 6 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Action Rec. at E5 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.7 | Trigger Monitoring at E6 Task: Execute AI problem-solving agents activities Trigger Monitoring at E6 — step 7 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Monitoring at E6 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.8 | Trigger REX at E7 Task: Verify, record and close AI problem-solving agents Trigger REX at E7 — step 8 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger REX at E7 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.9 | Manage AI problem-solving agents transitions Task: Verify, record and close AI problem-solving agents Manage AI problem-solving agents transitions — step 9 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Manage AI problem-solving agents transitions carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.10 | Log agent answers with confidence score Task: Verify, record and close AI problem-solving agents Log agent answers with confidence score — step 10 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | DynamicMS Engine Automated service task | System result confirmed: Log agent answers with confidence score: done by the DynamicMS Engine; AI classifications available in the project. Records produced: — |

### DMS023 (MP-084) — Smart Alert and Escalation Engine

Trigger 10 alert types (A–J); deliver; escalate; configurable per tenant. Owner: Performance Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-084.1 | Configure alert engine A–J Task: Plan and prepare alert engine Configure alert engine A–J — step 1 of 11 in DMS023 Smart Alert and Escalation Engine. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-084.2 | Send alert A for high-priority problems Task: Plan and prepare alert engine Send alert A for high-priority problems — step 2 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert A for high-priority problems: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.3 | Send alert B for overdue actions Task: Plan and prepare alert engine Send alert B for overdue actions — step 3 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert B for overdue actions: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.4 | Send alert C for pending evaluations Task: Plan and prepare alert engine Send alert C for pending evaluations — step 4 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert C for pending evaluations: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.5 | Send alert D for delayed root cause analyses Task: Execute alert engine activities Send alert D for delayed root cause analyses — step 5 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert D for delayed root cause analyses: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.6 | Send alert E for lessons to capitalize Task: Execute alert engine activities Send alert E for lessons to capitalize — step 6 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert E for lessons to capitalize: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.7 | Send alert F for KPI breaches Task: Execute alert engine activities Send alert F for KPI breaches — step 7 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert F for KPI breaches: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.8 | Send reminders G–I one and two days before due dates Task: Execute alert engine activities Send reminders G–I one and two days before due dates — step 8 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send reminders G–I one and two days before due dates: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.9 | Send alert J for inactive records Task: Verify, record and close alert engine Send alert J for inactive records — step 9 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert J for inactive records: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.10 | Escalate after 24h Task: Verify, record and close alert engine Escalate after 24h — step 10 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Escalate after 24h: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.11 | Log alert dispatches and acknowledgements Task: Verify, record and close alert engine Log alert dispatches and acknowledgements — step 11 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Log alert dispatches and acknowledgements: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |

MP-084.1 — Configure alert engine A–J · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure alert engine A–J | Enabled for service delivery | Needed to produce In-app notifications |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

### DMS026 (MP-087) — REX Capitalization and Generalization

Document lessons; identify standardization (V1); generalization (V2); update KB. Owner: Quality Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-087.1 | Plan lessons learned (REX) workshop Task: Plan and prepare lessons learned (REX) Plan lessons learned (REX) workshop — step 1 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-087.2 | Document lessons learned with AI assistance Task: Plan and prepare lessons learned (REX) Document lessons learned with AI assistance — step 2 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager AI-assisted draft | Context given to the assistant: Step: Document lessons learned with AI assistance. Inputs: Closed fiches; Corrective records; Effectiveness evals. Standards: ISO 9001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Edited Final validated text: REX narrative drafted with the assistant and reviewed by Quality Manager: covers ISO 9001. |
| MP-087.3 | Identify lessons learned (REX) standardization Task: Plan and prepare lessons learned (REX) Identify lessons learned (REX) standardization — step 3 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Register items | Lessons learned (REX) standardization identified: 1 row — see the table below |
| MP-087.4 | Identify lessons learned (REX) generalization Task: Plan and prepare lessons learned (REX) Identify lessons learned (REX) generalization — step 4 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Register items | Lessons learned (REX) generalization identified: 3 rows — see the table below |
| MP-087.5 | Assign lessons learned (REX) responsible Task: Execute lessons learned (REX) activities Assign lessons learned (REX) responsible — step 5 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Assignment | Role: Quality Manager Person (from the OBS): Julien Moreau Organization units covered: Quality RACSI of the macro process: R: Quality Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-087.6 | Set lessons learned (REX) deadlines Task: Execute lessons learned (REX) activities Set lessons learned (REX) deadlines — step 6 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Execution | What was done: Set lessons learned (REX) deadlines carried out on service delivery; REX narrative updated. Records that prove it: Document lessons learned with AI assistance Completion (%): 100 |
| MP-087.7 | Update lessons learned (REX) knowledge base Task: Execute lessons learned (REX) activities Update lessons learned (REX) knowledge base — step 7 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Change | Change made: REX narrative updated: quote error. Reason: Change in regulation Documents or records updated: Document lessons learned with AI assistance |
| MP-087.8 | Update lessons learned (REX) procedures Task: Verify, record and close lessons learned (REX) Update lessons learned (REX) procedures — step 8 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Change | Change made: REX narrative updated: Strategic (market, customer loss). Reason: Finding of the internal audit Documents or records updated: Document lessons learned with AI assistance |
| MP-087.9 | Index lessons learned (REX) into RAG Task: Verify, record and close lessons learned (REX) Index lessons learned (REX) into RAG — step 9 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager AI-assisted draft | Context given to the assistant: Step: Index lessons learned (REX) into RAG. Inputs: Closed fiches; Corrective records; Effectiveness evals. Standards: ISO 9001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Edited Final validated text: REX narrative drafted with the assistant and reviewed by Quality Manager: covers ISO 9001. |
| MP-087.10 | Communicate lessons learned (REX) Task: Verify, record and close lessons learned (REX) Communicate lessons learned (REX) — step 10 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-087.1 — Plan lessons learned (REX) workshop · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Document lessons learned with AI assistance | Julien Moreau | 2026-07-13 | 2026-07-27 | REX narrative |
| 2 | Identify lessons learned (REX) standardization | Julien Moreau | 2026-07-18 | 2026-08-06 | Standardization records |
| 3 | Identify lessons learned (REX) generalization | Julien Moreau | 2026-07-23 | 2026-08-16 | REX narrative |

MP-087.3 — Identify lessons learned (REX) standardization · Lessons learned (REX) standardization identified

| # | Lessons learned (REX) standardization | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects REX narrative; followed by Quality Manager. | High | Process performance dashboard, Jun 2026 |

MP-087.4 — Identify lessons learned (REX) generalization · Lessons learned (REX) generalization identified

| # | Lessons learned (REX) generalization | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | REX narrative | Output | Affects REX narrative; followed by Quality Manager. | High | Interview with the process owner, Jun 2026 |
| 2 | Standardization records | Output | Affects Standardization records; followed by Quality Manager. | Medium | Regulatory watch bulletin, May 2026 |
| 3 | Generalization plans | Output | Affects REX narrative; followed by Quality Manager. | Medium | Supplier evaluation file, May 2026 |

MP-087.10 — Communicate lessons learned (REX) · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | All departments | Intranet | 2026-07-21 | REX narrative: what changes for you and what to do by 2026-08-04. | Quality Manager |
| 2 | Training | Notice board | 2026-07-23 | Standardization records: what changes for you and what to do by 2026-08-04. | Quality Manager |

### DMS097 (MP-158) — SME Simplified Nonconformity Management

Simplified NCP; reduce complexity; essential problem-solving. Owner: Quality Manager. Tier 7. Requirements answered: ISO 9001 §10.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-158.1 | Capture SME nonconformities Task: Plan and prepare SME nonconformities Capture SME nonconformities — step 1 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Register items | SME nonconformities identified: 3 rows — see the table below |
| MP-158.2 | Assess SME nonconformities severity Task: Plan and prepare SME nonconformities Assess SME nonconformities severity — step 2 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.1 Conclusion: Weighted score 4.1/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-158.3 | Take immediate action on the nonconformity Task: Plan and prepare SME nonconformities Take immediate action on the nonconformity — step 3 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Execution | What was done: Take immediate action on the nonconformity carried out on service delivery; NCP records updated. Records that prove it: — Completion (%): 100 |
| MP-158.4 | Perform a simple root cause analysis Task: Plan and prepare SME nonconformities Perform a simple root cause analysis — step 4 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Execution | What was done: Perform a simple root cause analysis carried out on service delivery; NCP records updated. Records that prove it: — Completion (%): 100 |
| MP-158.5 | Define the corrective action Task: Execute SME nonconformities activities Define the corrective action — step 5 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Change | Change made: NCP records updated: Strategic (market, customer loss). Reason: Decision of the management review Documents or records updated: — |
| MP-158.6 | Implement SME nonconformities Task: Execute SME nonconformities activities Implement SME nonconformities — step 6 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-158.7 | Verify SME nonconformities Task: Execute SME nonconformities activities Verify SME nonconformities — step 7 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-158.8 | Close the SME nonconformities cycle Task: Verify, record and close SME nonconformities Close the SME nonconformities cycle — step 8 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Closure | Closure evidence: NCP records closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: — Closure date: 2026-07-22 |
| MP-158.9 | Document SME nonconformities lesson Task: Verify, record and close SME nonconformities Document SME nonconformities lesson — step 9 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-DMS097-09 Version: 2.0 Content summary: NCP records for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-158.10 | Report on SME nonconformities status Task: Verify, record and close SME nonconformities Report on SME nonconformities status — step 10 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-158.1 — Capture SME nonconformities · SME nonconformities identified

| # | SME nonconformities | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | NCP records | Output | Affects NCP records; followed by Quality Manager. | High | Customer complaint log, Jul 2026 |
| 2 | RCA reports | Output | Affects RCA reports; followed by Quality Manager. | Medium | Internal audit report, Jun 2026 |
| 3 | Corrective records | Output | Affects NCP records; followed by Quality Manager. | Medium | Process performance dashboard, Jun 2026 |

MP-158.2 — Assess SME nonconformities severity · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NCP records complete and up to date | 30 | 5 | NCP records reviewed on 2026-07-19; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2 met | 30 | 4 | Checked against ISO 9001 §10.2 with the checklist of the phase gate. |
| 3 | Evidence available for RCA reports | 20 | 4 | Records filed in the project: RCA reports. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-158.6 — Implement SME nonconformities · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement SME nonconformities | Enabled for service delivery | Needed to produce NCP records |
| 2 | Owner and notification | Quality Manager | Alerts go to the process owner |

MP-158.7 — Verify SME nonconformities · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NCP records complete and up to date | 30 | 5 | NCP records reviewed on 2026-07-20; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2 met | 30 | 4 | Checked against ISO 9001 §10.2 with the checklist of the phase gate. |
| 3 | Evidence available for RCA reports | 20 | 5 | Records filed in the project: RCA reports. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-158.10 — Report on SME nonconformities status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-07-26 | NCP records: what changes for you and what to do by 2026-08-09. | Quality Manager |
| 2 | SME management | Notice board | 2026-07-28 | RCA reports: what changes for you and what to do by 2026-08-09. | Quality Manager |

### Gate — G9 — Problem solving effective

Exit criteria: Critical NCs contained within 24 h; corrective actions verified by an independent evaluator.

- Open Lifecycle and select the phase card; the gate panel is on the right.

- Tick “Containment within 24 h for critical NCs (mandatory, evidence required)”.

- Tick “Root cause validated for major NCs (mandatory, evidence required)”.

- Tick “Effectiveness verified by independent evaluator (mandatory, evidence required)”.

- Sign in as Top Management (ceo@…) or the IMS Manager and select Go. For Hold or No-Go, type a comment explaining why.

## E2E-10 — Monitoring To Evaluation

Goals: Monitor performance, evaluate results, steer the organization

From trigger to terminal event: Monitoring periodicity, performance deviation, or governance review → Performance evaluated; governance decisions made; improvements identified

### UMS027 (MP-009) — Process Indicators and KPI Management

Define KPIs; align with objectives; set targets; automate and visualize. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.1.

Documents of this macro process: AT-UNI-QMS-KPI (KPI dashboard and measurement results).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-009.1 | Define process KPIs indicators Task: Plan and prepare process KPIs Define process KPIs indicators — step 1 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Register items | Process KPIs indicators identified: 4 rows — see the table below |
| MP-009.2 | Align process KPIs with objectives Task: Plan and prepare process KPIs Align process KPIs with objectives — step 2 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Execution | What was done: Align process KPIs with objectives carried out on service delivery; KPI definitions updated. Records that prove it: AT-UNI-QMS-KPI — KPI dashboard and measurement results Completion (%): 100 |
| MP-009.3 | Set process KPIs targets Task: Plan and prepare process KPIs Set process KPIs targets — step 3 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager SMART objectives | Objectives (become entries of the objectives register): 4 rows — see the table below On completion: rows become objectives. |
| MP-009.4 | Define process KPIs data sources Task: Execute process KPIs activities Define process KPIs data sources — step 4 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Register items | Process KPIs data sources identified: 3 rows — see the table below |
| MP-009.5 | Establish process KPIs frequency Task: Execute process KPIs activities Establish process KPIs frequency — step 5 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Periodicity | Frequency: Monthly Next due date: 2026-08-27 Review chaired by: Performance Manager Organization units in scope: Operations Review inputs and notes: Inputs for each review: Process objectives; Strategic objectives; Performance data. An early review is triggered by: Receipt or update of Process objectives, Strategic objectives from Process owners, Data analysts. |
| MP-009.6 | Designate owners of process KPIs Task: Execute process KPIs activities Designate owners of process KPIs — step 6 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-009.7 | Review process KPIs relevance Task: Verify, record and close process KPIs Review process KPIs relevance — step 7 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Review | Review frequency: Quarterly Review date: 2026-07-29 Next review: 2026-10-28 Chaired by: Performance Manager Participants: Performance Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-009.8 | Automate process KPIs Task: Verify, record and close process KPIs Automate process KPIs — step 8 of 11 in UMS027 Process Indicators and KPI Management. | DynamicMS Engine Automated service task | System result confirmed: Automate process KPIs: done by the DynamicMS Engine; KPI definitions available in the project. Records produced: AT-UNI-QMS-KPI — KPI dashboard and measurement results; Review process KPIs relevance |
| MP-009.9 | Visualize process KPIs Task: Verify, record and close process KPIs Visualize process KPIs — step 9 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Execution | What was done: Visualize process KPIs carried out on service delivery; KPI definitions updated. Records that prove it: AT-UNI-QMS-KPI — KPI dashboard and measurement results; Review process KPIs relevance Completion (%): 100 |
| MP-009.10 | Set KPI measurement and analysis frequencies Task: Govern KPI Frequencies & RACSI Set KPI measurement and analysis frequencies — step 10 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Execution | What was done: Set KPI measurement and analysis frequencies carried out on service delivery; KPI definitions updated. Records that prove it: AT-UNI-QMS-KPI — KPI dashboard and measurement results; Review process KPIs relevance Completion (%): 100 |
| MP-009.11 | Assign KPI RACSI Task: Govern KPI Frequencies & RACSI Assign KPI RACSI — step 11 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Assignment | Role: Performance Manager Person (from the OBS): Omar Haddad Organization units covered: Operations RACSI of the macro process: R: Performance Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |

MP-009.1 — Define process KPIs indicators · Process KPIs indicators identified

| # | Process KPIs indicators | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customer satisfaction index | Indicator | Affects KPI definitions; followed by Performance Manager. | High | Customer complaint log, Jul 2026 |
| 2 | On-time delivery rate | Indicator | Affects Dashboards; followed by Performance Manager. | Medium | Internal audit report, Jul 2026 |
| 3 | First pass yield | Indicator | Affects KPI definitions; followed by Performance Manager. | Medium | Process performance dashboard, Jun 2026 |
| 4 | Cost of poor quality | Indicator | Affects Dashboards; followed by Performance Manager. | Low | Interview with the process owner, Jun 2026 |

MP-009.3 — Set process KPIs targets · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Raise customer satisfaction on technical services | Q-KPI-01 — Customer satisfaction index | 78% | >= 85% | Satisfy customer requirements | Julien Moreau | 2026-11-10 | Quarterly survey; complaint review meeting |
| 2 | Deliver technical services on time | Q-KPI-02 — On-time delivery rate | 86% | >= 95% | On time, right first time | Claire Martin | 2026-08-12 | Planning board; one extra technician in summer |
| 3 | Reduce the cost of poor quality | Q-KPI-04 — Cost of poor quality | 4.1% | <= 2% | Continual improvement | Julien Moreau | 2026-11-10 | Rework tracking in the NC register |
| 4 | Close corrective actions on time | Q-KPI-05 — Corrective actions closed on time | 70% | >= 90% | Continual improvement | Tariq Saleh | 2026-05-14 | Weekly action review |

MP-009.4 — Define process KPIs data sources · Process KPIs data sources identified

| # | Process KPIs data sources | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | KPI definitions | Output | Affects KPI definitions; followed by Performance Manager. | High | Interview with the process owner, Jun 2026 |
| 2 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jun 2026 |
| 3 | Target tracking | Output | Affects KPI definitions; followed by Performance Manager. | Medium | Supplier evaluation file, May 2026 |

MP-009.6 — Designate owners of process KPIs · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Review process KPIs relevance | Omar Haddad | 2026-07-29 | 2026-08-12 | KPI definitions |
| 2 | Automate process KPIs | Omar Haddad | 2026-08-03 | 2026-08-22 | Dashboards |
| 3 | Visualize process KPIs | Omar Haddad | 2026-08-08 | 2026-09-01 | KPI definitions |

MP-009.7 — Review process KPIs relevance · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Process objectives | Process objectives still valid; minor updates made. |
| 2 | Strategic objectives | No major change since the last review. |
| 3 | Performance data | Gap found on Dashboards. |

MP-009.7 — Review process KPIs relevance · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Dashboards | Omar Haddad | 2026-08-28 |

### UMS028 (MP-010) — Process Alert and Escalation Thresholds

Define alert thresholds; set escalation levels; configure notifications; test. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-010.1 | Define alert and escalation thresholds Task: Plan and prepare alert and escalation thresholds Define alert and escalation thresholds — step 1 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Register items | Alert and escalation thresholds identified: 3 rows — see the table below |
| MP-010.2 | Set alert levels Task: Plan and prepare alert and escalation thresholds Set alert levels — step 2 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Execution | What was done: Set alert levels carried out on service delivery; Alert thresholds updated. Records that prove it: — Completion (%): 100 |
| MP-010.3 | Configure alert and escalation thresholds triggers Task: Plan and prepare alert and escalation thresholds Configure alert and escalation thresholds triggers — step 3 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-010.4 | Designate alert and escalation thresholds recipients Task: Execute alert and escalation thresholds activities Designate alert and escalation thresholds recipients — step 4 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-010.5 | Define escalation paths Task: Execute alert and escalation thresholds activities Define escalation paths — step 5 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Register items | Escalation paths identified: 3 rows — see the table below |
| MP-010.6 | Test alert and escalation thresholds Task: Execute alert and escalation thresholds activities Test alert and escalation thresholds — step 6 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.2 Conclusion: Weighted score 4.2/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-010.7 | Monitor alert and escalation thresholds Task: Verify, record and close alert and escalation thresholds Monitor alert and escalation thresholds — step 7 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-010.8 | Adjust alert and escalation thresholds Task: Verify, record and close alert and escalation thresholds Adjust alert and escalation thresholds — step 8 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Change | Change made: Alert thresholds updated: quote error. Reason: Finding of the internal audit Documents or records updated: Define escalation paths |
| MP-010.9 | Update alert and escalation thresholds Task: Verify, record and close alert and escalation thresholds Update alert and escalation thresholds — step 9 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Change | Change made: Alert thresholds updated: Strategic (market, customer loss). Reason: Decision of the management review Documents or records updated: Define escalation paths |

MP-010.1 — Define alert and escalation thresholds · Alert and escalation thresholds identified

| # | Alert and escalation thresholds | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Alert thresholds | Output | Affects Alert thresholds; followed by Performance Manager. | High | Customer complaint log, Jul 2026 |
| 2 | Escalation procedures | Output | Affects Escalation procedures; followed by Performance Manager. | Medium | Internal audit report, Jul 2026 |
| 3 | Notification records | Output | Affects Alert thresholds; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |

MP-010.3 — Configure alert and escalation thresholds triggers · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure alert and escalation thresholds triggers | Enabled for service delivery | Needed to produce Alert thresholds |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-010.4 — Designate alert and escalation thresholds recipients · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Define escalation paths | Omar Haddad | 2026-08-05 | 2026-08-19 | Alert thresholds |
| 2 | Test alert and escalation thresholds | Omar Haddad | 2026-08-10 | 2026-08-29 | Escalation procedures |
| 3 | Monitor alert and escalation thresholds | Omar Haddad | 2026-08-15 | 2026-09-08 | Alert thresholds |

MP-010.5 — Define escalation paths · Escalation paths identified

| # | Escalation paths | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Alert thresholds | Output | Affects Alert thresholds; followed by Performance Manager. | High | Regulatory watch bulletin, Jun 2026 |
| 2 | Escalation procedures | Output | Affects Escalation procedures; followed by Performance Manager. | Medium | Supplier evaluation file, Jun 2026 |
| 3 | Notification records | Output | Affects Alert thresholds; followed by Performance Manager. | Medium | Management review minutes, May 2026 |

MP-010.6 — Test alert and escalation thresholds · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Alert thresholds complete and up to date | 30 | 4 | Alert thresholds reviewed on 2026-07-28; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.1 met | 30 | 4 | Checked against ISO 9001 §9.1.1 with the checklist of the phase gate. |
| 3 | Evidence available for Escalation procedures | 20 | 5 | Records filed in the project: Escalation procedures. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-010.7 — Monitor alert and escalation thresholds · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Alert thresholds); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Alert thresholds); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

### UMS029 (MP-011) — Real-Time Dashboard and Process Steering

Provide real-time visibility; enable drill-down; control access; update. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-011.1 | Identify process dashboard profiles Task: Plan and prepare process dashboard Identify process dashboard profiles — step 1 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Register items | Process dashboard profiles identified: 3 rows — see the table below |
| MP-011.2 | Define process dashboard layout Task: Plan and prepare process dashboard Define process dashboard layout — step 2 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Register items | Process dashboard layout identified: 3 rows — see the table below |
| MP-011.3 | Aggregate process dashboard data Task: Plan and prepare process dashboard Aggregate process dashboard data — step 3 of 9 in UMS029 Real-Time Dashboard and Process Steering. | DynamicMS Engine Automated service task | System result confirmed: Aggregate process dashboard data: done by the DynamicMS Engine; Dashboards available in the project. Records produced: — |
| MP-011.4 | Configure process dashboard widgets Task: Execute process dashboard activities Configure process dashboard widgets — step 4 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-011.5 | Set up drill-down Task: Execute process dashboard activities Set up drill-down — step 5 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-011.6 | Publish process dashboard Task: Execute process dashboard activities Publish process dashboard — step 6 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS029-06 Version: 1.1 Content summary: Dashboards for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-011.7 | Control process dashboard access Task: Verify, record and close process dashboard Control process dashboard access — step 7 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Execution | What was done: Control process dashboard access carried out on service delivery; Dashboards updated. Records that prove it: — Completion (%): 100 |
| MP-011.8 | Gather process dashboard feedback Task: Verify, record and close process dashboard Gather process dashboard feedback — step 8 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Register items | Process dashboard feedback identified: 3 rows — see the table below |
| MP-011.9 | Update process dashboard Task: Verify, record and close process dashboard Update process dashboard — step 9 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Change | Change made: Dashboards updated: quote error. Reason: Decision of the management review Documents or records updated: — |

MP-011.1 — Identify process dashboard profiles · Process dashboard profiles identified

| # | Process dashboard profiles | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Customer complaint log, Jul 2026 |
| 2 | Drill-down reports | Output | Affects Drill-down reports; followed by Performance Manager. | Medium | Internal audit report, Jul 2026 |
| 3 | Access records | Output | Affects Dashboards; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |

MP-011.2 — Define process dashboard layout · Process dashboard layout identified

| # | Process dashboard layout | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Internal audit report, Jul 2026 |
| 2 | Drill-down reports | Output | Affects Drill-down reports; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |
| 3 | Access records | Output | Affects Dashboards; followed by Performance Manager. | Medium | Interview with the process owner, Jun 2026 |

MP-011.4 — Configure process dashboard widgets · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure process dashboard widgets | Enabled for service delivery | Needed to produce Dashboards |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-011.5 — Set up drill-down · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Set up drill-down | Enabled for service delivery | Needed to produce Dashboards |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-011.8 — Gather process dashboard feedback · Process dashboard feedback identified

| # | Process dashboard feedback | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Customer complaint log, May 2026 |
| 2 | Drill-down reports | Output | Affects Drill-down reports; followed by Performance Manager. | Medium | Internal audit report, May 2026 |
| 3 | Access records | Output | Affects Dashboards; followed by Performance Manager. | Medium | Process performance dashboard, May 2026 |

### UMS010 (MP-031) — Performance Indicator Consolidation and Reviews

Define indicators; collect real-time data; aggregate dashboards; analyze trends. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-031.1 | Define performance indicators Task: Plan and prepare performance indicators Define performance indicators — step 1 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Register items | Performance indicators identified: 1 row — see the table below |
| MP-031.2 | Establish performance indicators agenda Task: Plan and prepare performance indicators Establish performance indicators agenda — step 2 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Execution | What was done: Establish performance indicators agenda carried out on service delivery; Dashboards updated. Records that prove it: — Completion (%): 100 |
| MP-031.3 | Collect performance indicators data Task: Plan and prepare performance indicators Collect performance indicators data — step 3 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Register items | Performance indicators data identified: 3 rows — see the table below |
| MP-031.4 | Aggregate performance indicators Task: Execute performance indicators activities Aggregate performance indicators — step 4 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | DynamicMS Engine Automated service task | System result confirmed: Aggregate performance indicators: done by the DynamicMS Engine; Dashboards available in the project. Records produced: — |
| MP-031.5 | Analyze performance indicators Task: Execute performance indicators activities Analyze performance indicators — step 5 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-031.6 | Identify performance indicators gaps Task: Execute performance indicators activities Identify performance indicators gaps — step 6 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Register items | Performance indicators gaps identified: 3 rows — see the table below |
| MP-031.7 | Generate performance indicators supports Task: Verify, record and close performance indicators Generate performance indicators supports — step 7 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS010-07 Version: 2.0 Content summary: Dashboards for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-031.8 | Facilitate performance indicators reviews Task: Verify, record and close performance indicators Facilitate performance indicators reviews — step 8 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Execution | What was done: Facilitate performance indicators reviews carried out on service delivery; Dashboards updated. Records that prove it: — Completion (%): 100 |
| MP-031.9 | Monitor performance indicators actions Task: Verify, record and close performance indicators Monitor performance indicators actions — step 9 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |

MP-031.1 — Define performance indicators · Performance indicators identified

| # | Performance indicators | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | KPI analysis timeliness | Indicator | Affects Dashboards; followed by Performance Manager. | High | Customer complaint log, Jul 2026 |

MP-031.3 — Collect performance indicators data · Performance indicators data identified

| # | Performance indicators data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Process performance dashboard, Jul 2026 |
| 2 | Trend analysis | Output | Affects Trend analysis; followed by Performance Manager. | Medium | Interview with the process owner, Jun 2026 |
| 3 | Gap reports | Output | Affects Dashboards; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jun 2026 |

MP-031.5 — Analyze performance indicators · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Dashboards complete and up to date | 30 | 4 | Dashboards reviewed on 2026-08-11; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.3 met | 30 | 5 | Checked against ISO 9001 §9.1.3 with the checklist of the phase gate. |
| 3 | Evidence available for Trend analysis | 20 | 3 | Records filed in the project: Trend analysis. |
| 4 | Results against target | 20 | 5 | KPI KPI-20 used as the measure. |

MP-031.6 — Identify performance indicators gaps · Performance indicators gaps identified

| # | Performance indicators gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Supplier evaluation file, Jun 2026 |
| 2 | Trend analysis | Output | Affects Trend analysis; followed by Performance Manager. | Medium | Management review minutes, Jun 2026 |
| 3 | Gap reports | Output | Affects Dashboards; followed by Performance Manager. | Medium | Customer complaint log, May 2026 |

MP-031.9 — Monitor performance indicators actions · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-20 — KPI analysis timeliness | KPI analysis timeliness measures the result of this macro process (Dashboards); it is the KPI its owner reviews at each Monthly review. | 88 | >= 95% |

### UMS034 (MP-032) — Management System Performance Monitoring

Set PDCA periodicity; define system indicators; compare data; trigger corrective actions. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-032.1 | Set management system performance periodicity Task: Plan and prepare management system performance Set management system performance periodicity — step 1 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Periodicity | Frequency: Monthly Next due date: 2026-09-18 Review chaired by: Performance Manager Organization units in scope: Operations Review inputs and notes: Inputs for each review: System indicators; Performance data; Targets. An early review is triggered by: Receipt or update of System indicators, Performance data from Quality mgr, Data analysts. |
| MP-032.2 | Define management system performance indicators Task: Plan and prepare management system performance Define management system performance indicators — step 2 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Register items | Management system performance indicators identified: 2 rows — see the table below |
| MP-032.3 | Collect management system performance data Task: Plan and prepare management system performance Collect management system performance data — step 3 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Register items | Management system performance data identified: 3 rows — see the table below |
| MP-032.4 | Compare management system performance to plan Task: Plan and prepare management system performance Compare management system performance to plan — step 4 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.6 Conclusion: Weighted score 3.6/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-032.5 | Identify management system performance anomalies Task: Execute management system performance activities Identify management system performance anomalies — step 5 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Register items | Management system performance anomalies identified: 3 rows — see the table below |
| MP-032.6 | Generate management system performance reports Task: Execute management system performance activities Generate management system performance reports — step 6 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS034-06 Version: 1.1 Content summary: Health reports for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-032.7 | Trigger management system performance corrections Task: Execute management system performance activities Trigger management system performance corrections — step 7 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Execution | What was done: Trigger management system performance corrections carried out on service delivery; Health reports updated. Records that prove it: — Completion (%): 100 |
| MP-032.8 | Report on management system performance status Task: Verify, record and close management system performance Report on management system performance status — step 8 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Communication | Communication records: 2 rows — see the table below |
| MP-032.9 | Monitor management system performance trends Task: Verify, record and close management system performance Monitor management system performance trends — step 9 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-032.10 | Adjust management system performance parameters Task: Verify, record and close management system performance Adjust management system performance parameters — step 10 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Change | Change made: Health reports updated: quote error. Reason: Customer complaint analysis Documents or records updated: — |
| MP-032.11 | Plan monitoring methods Task: Plan & Execute Monitoring Methods Plan monitoring methods — step 11 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Plan | Planned activities (become actions): 1 row — see the table below On completion: rows become actions. |
| MP-032.12 | Execute monitoring and record results Task: Plan & Execute Monitoring Methods Execute monitoring and record results — step 12 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Execution | What was done: Execute monitoring and record results carried out on service delivery; Health reports updated. Records that prove it: Execute monitoring and record results Completion (%): 100 |

MP-032.2 — Define management system performance indicators · Management system performance indicators identified

| # | Management system performance indicators | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Monitoring plan execution | Indicator | Affects Health reports; followed by Performance Manager. | High | Internal audit report, Jul 2026 |
| 2 | Cost of poor quality | Indicator | Affects Anomaly reports; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |

MP-032.3 — Collect management system performance data · Management system performance data identified

| # | Management system performance data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Health reports | Output | Affects Health reports; followed by Performance Manager. | High | Process performance dashboard, Jul 2026 |
| 2 | Anomaly reports | Output | Affects Anomaly reports; followed by Performance Manager. | Medium | Interview with the process owner, Jul 2026 |
| 3 | Corrective triggers | Output | Affects Health reports; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jun 2026 |

MP-032.4 — Compare management system performance to plan · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Health reports complete and up to date | 30 | 3 | Health reports reviewed on 2026-08-11; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1 met | 30 | 3 | Checked against ISO 9001 §9.1 with the checklist of the phase gate. |
| 3 | Evidence available for Anomaly reports | 20 | 4 | Records filed in the project: Anomaly reports. |
| 4 | Results against target | 20 | 5 | KPI KPI-21 used as the measure. |

MP-032.5 — Identify management system performance anomalies · Management system performance anomalies identified

| # | Management system performance anomalies | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Health reports | Output | Affects Health reports; followed by Performance Manager. | High | Regulatory watch bulletin, Jun 2026 |
| 2 | Anomaly reports | Output | Affects Anomaly reports; followed by Performance Manager. | Medium | Supplier evaluation file, Jun 2026 |
| 3 | Corrective triggers | Output | Affects Health reports; followed by Performance Manager. | Medium | Management review minutes, Jun 2026 |

MP-032.8 — Report on management system performance status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Meeting | 2026-08-20 | Health reports: what changes for you and what to do by 2026-09-03. | Performance Manager |
| 2 | Board | E-mail | 2026-08-22 | Anomaly reports: what changes for you and what to do by 2026-09-03. | Performance Manager |

MP-032.9 — Monitor management system performance trends · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-21 — Monitoring plan execution | Monitoring plan execution measures the result of this macro process (Health reports); it is the KPI its owner reviews at each Monthly review. | 94.5 | >= 95% |
| 2 | Q-KPI-04 — Cost of poor quality | Cost of poor quality measures the result of this macro process (Health reports); it is the KPI its owner reviews at each Monthly review. | 2.1 | <= 2% |

MP-032.11 — Plan monitoring methods · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Execute monitoring and record results | Omar Haddad | 2026-08-25 | 2026-09-08 | Health reports |

### UMS036 (MP-033) — Operational Process Performance Review

Set periodicity; collect data; conduct workshops; identify root causes. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-033.1 | Set operational process performance periodicity Task: Plan and prepare operational process performance Set operational process performance periodicity — step 1 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Periodicity | Frequency: Monthly Next due date: 2026-09-21 Review chaired by: Performance Manager Organization units in scope: Operations Review inputs and notes: Inputs for each review: KPI data; Defect data; Cycle time data. An early review is triggered by: Receipt or update of KPI data, Defect data from Process owner, Facilitator. |
| MP-033.2 | Define operational process performance agenda Task: Plan and prepare operational process performance Define operational process performance agenda — step 2 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Register items | Operational process performance agenda identified: 3 rows — see the table below |
| MP-033.3 | Collect operational process performance data Task: Plan and prepare operational process performance Collect operational process performance data — step 3 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Register items | Operational process performance data identified: 3 rows — see the table below |
| MP-033.4 | Conduct operational process performance workshops Task: Plan and prepare operational process performance Conduct operational process performance workshops — step 4 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Execution | What was done: Conduct operational process performance workshops carried out on service delivery; Review minutes updated. Records that prove it: — Completion (%): 100 |
| MP-033.5 | Compare operational process performance to targets Task: Execute operational process performance activities Compare operational process performance to targets — step 5 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4 Conclusion: Weighted score 4/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-033.6 | Identify operational process performance causes Task: Execute operational process performance activities Identify operational process performance causes — step 6 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Register items | Operational process performance causes identified: 3 rows — see the table below |
| MP-033.7 | Define operational process performance actions Task: Execute operational process performance activities Define operational process performance actions — step 7 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Register items | Operational process performance actions identified: 3 rows — see the table below |
| MP-033.8 | Document the process control plan Task: Verify, record and close operational process performance Document the process control plan — step 8 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS036-08 Version: 1.1 Content summary: Review minutes for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-033.9 | Escalate operational process performance issues Task: Verify, record and close operational process performance Escalate operational process performance issues — step 9 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Escalation | Escalated to: Top Management Reason: Review minutes is late beyond tolerance; a decision on resources is needed. |
| MP-033.10 | Monitor operational process performance Task: Verify, record and close operational process performance Monitor operational process performance — step 10 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |

MP-033.2 — Define operational process performance agenda · Operational process performance agenda identified

| # | Operational process performance agenda | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Review minutes | Output | Affects Review minutes; followed by Performance Manager. | High | Internal audit report, Jul 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |
| 3 | Improvement plans | Output | Affects Review minutes; followed by Performance Manager. | Medium | Interview with the process owner, Jul 2026 |

MP-033.3 — Collect operational process performance data · Operational process performance data identified

| # | Operational process performance data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Review minutes | Output | Affects Review minutes; followed by Performance Manager. | High | Process performance dashboard, Jul 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Performance Manager. | Medium | Interview with the process owner, Jul 2026 |
| 3 | Improvement plans | Output | Affects Review minutes; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jul 2026 |

MP-033.5 — Compare operational process performance to targets · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Review minutes complete and up to date | 30 | 3 | Review minutes reviewed on 2026-08-18; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.3 met | 30 | 5 | Checked against ISO 9001 §9.1.3 with the checklist of the phase gate. |
| 3 | Evidence available for Root cause analysis | 20 | 4 | Records filed in the project: Root cause analysis. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-02 used as the measure. |

MP-033.6 — Identify operational process performance causes · Operational process performance causes identified

| # | Operational process performance causes | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Work instruction not updated after change | Root cause | Affects Review minutes; followed by Performance Manager. | High | Supplier evaluation file, Jun 2026 |
| 2 | Insufficient training of new operators | Root cause | Affects Root cause analysis; followed by Performance Manager. | Medium | Management review minutes, Jun 2026 |
| 3 | Supplier batch variation not detected | Root cause | Affects Review minutes; followed by Performance Manager. | Medium | Customer complaint log, Jun 2026 |

MP-033.7 — Define operational process performance actions · Operational process performance actions identified

| # | Operational process performance actions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Review minutes | Output | Affects Review minutes; followed by Performance Manager. | High | Management review minutes, Jun 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Performance Manager. | Medium | Customer complaint log, Jun 2026 |
| 3 | Improvement plans | Output | Affects Review minutes; followed by Performance Manager. | Medium | Internal audit report, May 2026 |

MP-033.10 — Monitor operational process performance · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Review minutes); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

### UMS039 (MP-034) — Governance Bodies and Reviews Orchestration

Set periodicity per body; define data; conduct reviews; consolidate decisions. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §9.3.

Documents of this macro process: AT-UNI-QMS-MR (Management review minutes).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-034.1 | Set governance reviews periodicity Task: Plan and prepare governance reviews Set governance reviews periodicity — step 1 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Periodicity | Frequency: Monthly Next due date: 2026-09-28 Review chaired by: IMS Manager Organization units in scope: Atlas Universal SME Review inputs and notes: Inputs for each review: Governance calendar; Required data; Decision requirements. An early review is triggered by: Receipt or update of Governance calendar, Required data from Process owner, Facilitator. |
| MP-034.2 | Define governance reviews data Task: Plan and prepare governance reviews Define governance reviews data — step 2 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Register items | Governance reviews data identified: 3 rows — see the table below |
| MP-034.3 | Process governance reviews Task: Plan and prepare governance reviews Process governance reviews — step 3 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Execution | What was done: Process governance reviews carried out on service delivery; Governance calendar updated. Records that prove it: AT-UNI-QMS-MR — Management review minutes; MR-1 — Management review 2026-03; MR-2 — Management review 2026-09 Completion (%): 100 |
| MP-034.4 | Hold monthly process mini-reviews Task: Plan and prepare governance reviews Hold monthly process mini-reviews — step 4 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Review | Review frequency: Quarterly Review date: 2026-08-28 Next review: 2026-11-27 Chaired by: IMS Manager Participants: IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-034.5 | Hold full management reviews Task: Execute governance reviews activities Hold full management reviews — step 5 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Review | Review frequency: Quarterly Review date: 2026-08-30 Next review: 2026-11-29 Chaired by: IMS Manager Participants: IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-034.6 | Present results to the Executive Committee Task: Execute governance reviews activities Present results to the Executive Committee — step 6 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Review | Review frequency: Quarterly Review date: 2026-08-30 Next review: 2026-11-29 Chaired by: IMS Manager Participants: IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-034.7 | Hold commercial committee reviews Task: Execute governance reviews activities Hold commercial committee reviews — step 7 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Review | Review frequency: Quarterly Review date: 2026-08-30 Next review: 2026-11-29 Chaired by: IMS Manager Participants: IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-034.8 | Consolidate governance reviews dashboard Task: Execute governance reviews activities Consolidate governance reviews dashboard — step 8 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Execution | What was done: Consolidate governance reviews dashboard carried out on service delivery; Governance calendar updated. Records that prove it: AT-UNI-QMS-MR — Management review minutes; MR-1 — Management review 2026-03; MR-2 — Management review 2026-09; Update Minutes Completion (%): 100 |
| MP-034.9 | Validate governance reviews decisions Task: Verify, record and close governance reviews Validate governance reviews decisions — step 9 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): IMS Manager Decision comment and conditions: Governance calendar approved against ISO 9001; no blocking point. |
| MP-034.10 | Monitor governance reviews actions Task: Verify, record and close governance reviews Monitor governance reviews actions — step 10 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-034.11 | Report governance reviews velocity Task: Verify, record and close governance reviews Report governance reviews velocity — step 11 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Communication | Communication records: 2 rows — see the table below |

MP-034.2 — Define governance reviews data · Governance reviews data identified

| # | Governance reviews data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Governance calendar | Output | Affects Governance calendar; followed by IMS Manager. | High | Internal audit report, Aug 2026 |
| 2 | Minutes | Output | Affects Minutes; followed by IMS Manager. | Medium | Process performance dashboard, Jul 2026 |
| 3 | Decision records | Output | Affects Governance calendar; followed by IMS Manager. | Medium | Interview with the process owner, Jul 2026 |

MP-034.4 — Hold monthly process mini-reviews · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Governance calendar | Governance calendar still valid; minor updates made. |
| 2 | Required data | No major change since the last review. |
| 3 | Decision requirements | Gap found on Minutes. |

MP-034.4 — Hold monthly process mini-reviews · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Minutes | Tariq Saleh | 2026-09-27 |

MP-034.5 — Hold full management reviews · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Governance calendar | Governance calendar still valid; minor updates made. |
| 2 | Required data | No major change since the last review. |
| 3 | Decision requirements | Gap found on Minutes. |

MP-034.5 — Hold full management reviews · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Minutes | Tariq Saleh | 2026-09-29 |

MP-034.6 — Present results to the Executive Committee · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Governance calendar | Governance calendar still valid; minor updates made. |
| 2 | Required data | No major change since the last review. |
| 3 | Decision requirements | Gap found on Minutes. |

MP-034.6 — Present results to the Executive Committee · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Minutes | Tariq Saleh | 2026-09-29 |

MP-034.7 — Hold commercial committee reviews · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Governance calendar | Governance calendar still valid; minor updates made. |
| 2 | Required data | No major change since the last review. |
| 3 | Decision requirements | Gap found on Minutes. |

MP-034.7 — Hold commercial committee reviews · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Minutes | Tariq Saleh | 2026-09-29 |

MP-034.9 — Validate governance reviews decisions · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Governance calendar complete | Yes | Governance calendar v1.0 |
| 2 | Requirements of ISO 9001 §9.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-034.10 — Monitor governance reviews actions · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Governance calendar); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Governance calendar); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

MP-034.11 — Report governance reviews velocity · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Notice board | 2026-09-01 | Governance calendar: what changes for you and what to do by 2026-09-15. | IMS Manager |
| 2 | Board | Meeting | 2026-09-03 | Minutes: what changes for you and what to do by 2026-09-15. | IMS Manager |

### UMS040 (MP-035) — Customer Satisfaction Barometer Management

Set survey periodicity; define NPS/CSAT; manage campaigns; correlate. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-035.1 | Set customer satisfaction survey periodicity Task: Plan and prepare customer satisfaction survey Set customer satisfaction survey periodicity — step 1 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Periodicity | Frequency: Monthly Next due date: 2026-10-03 Review chaired by: Performance Manager Organization units in scope: Operations Review inputs and notes: Inputs for each review: Customer feedback; Survey data; NPS/CSAT targets. An early review is triggered by: Receipt or update of Customer feedback, Survey data from CX mgr, Data analysts. |
| MP-035.2 | Define customer satisfaction survey objectives Task: Plan and prepare customer satisfaction survey Define customer satisfaction survey objectives — step 2 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager SMART objectives | Objectives (become entries of the objectives register): 4 rows — see the table below On completion: rows become objectives. |
| MP-035.3 | Determine customer satisfaction survey costs Task: Plan and prepare customer satisfaction survey Determine customer satisfaction survey costs — step 3 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.1 Conclusion: Weighted score 4.1/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-035.4 | Manage customer satisfaction survey campaign Task: Execute customer satisfaction survey activities Manage customer satisfaction survey campaign — step 4 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Execution | What was done: Manage customer satisfaction survey campaign carried out on service delivery; Satisfaction reports updated. Records that prove it: — Completion (%): 100 |
| MP-035.5 | Analyze customer satisfaction survey trends Task: Execute customer satisfaction survey activities Analyze customer satisfaction survey trends — step 5 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.6 Conclusion: Weighted score 4.6/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-035.6 | Generate customer satisfaction survey dashboards Task: Execute customer satisfaction survey activities Generate customer satisfaction survey dashboards — step 6 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-UMS040-06 Version: 1.1 Content summary: Satisfaction reports for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-035.7 | Correlate customer satisfaction survey Task: Verify, record and close customer satisfaction survey Correlate customer satisfaction survey — step 7 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Execution | What was done: Correlate customer satisfaction survey carried out on service delivery; Satisfaction reports updated. Records that prove it: — Completion (%): 100 |
| MP-035.8 | Identify customer satisfaction survey actions Task: Verify, record and close customer satisfaction survey Identify customer satisfaction survey actions — step 8 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Register items | Customer satisfaction survey actions identified: 3 rows — see the table below |
| MP-035.9 | Report to management review Task: Verify, record and close customer satisfaction survey Report to management review — step 9 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Communication | Communication records: 2 rows — see the table below |

MP-035.2 — Define customer satisfaction survey objectives · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Raise customer satisfaction on technical services | Q-KPI-01 — Customer satisfaction index | 78% | >= 85% | Satisfy customer requirements | Julien Moreau | 2026-11-10 | Quarterly survey; complaint review meeting |
| 2 | Deliver technical services on time | Q-KPI-02 — On-time delivery rate | 86% | >= 95% | On time, right first time | Claire Martin | 2026-08-12 | Planning board; one extra technician in summer |
| 3 | Reduce the cost of poor quality | Q-KPI-04 — Cost of poor quality | 4.1% | <= 2% | Continual improvement | Julien Moreau | 2026-11-10 | Rework tracking in the NC register |
| 4 | Close corrective actions on time | Q-KPI-05 — Corrective actions closed on time | 70% | >= 90% | Continual improvement | Tariq Saleh | 2026-05-14 | Weekly action review |

MP-035.3 — Determine customer satisfaction survey costs · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Satisfaction reports complete and up to date | 30 | 4 | Satisfaction reports reviewed on 2026-09-01; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.2 met | 30 | 5 | Checked against ISO 9001 §9.1.2 with the checklist of the phase gate. |
| 3 | Evidence available for NPS/CSAT scores | 20 | 3 | Records filed in the project: NPS/CSAT scores. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-035.5 — Analyze customer satisfaction survey trends · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Satisfaction reports complete and up to date | 30 | 5 | Satisfaction reports reviewed on 2026-08-30; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.2 met | 30 | 5 | Checked against ISO 9001 §9.1.2 with the checklist of the phase gate. |
| 3 | Evidence available for NPS/CSAT scores | 20 | 3 | Records filed in the project: NPS/CSAT scores. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-035.8 — Identify customer satisfaction survey actions · Customer satisfaction survey actions identified

| # | Customer satisfaction survey actions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Satisfaction reports | Output | Affects Satisfaction reports; followed by Performance Manager. | High | Customer complaint log, Jun 2026 |
| 2 | NPS/CSAT scores | Output | Affects NPS/CSAT scores; followed by Performance Manager. | Medium | Internal audit report, Jun 2026 |
| 3 | Trend analysis | Output | Affects Satisfaction reports; followed by Performance Manager. | Medium | Process performance dashboard, Jun 2026 |

MP-035.9 — Report to management review · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | E-mail | 2026-09-07 | Satisfaction reports: what changes for you and what to do by 2026-09-21. | Performance Manager |
| 2 | Sales/Marketing | Intranet | 2026-09-09 | NPS/CSAT scores: what changes for you and what to do by 2026-09-21. | Performance Manager |

### GRC008 (MP-039) — Internal Audit and Assurance Cycle

Plan by risk; develop programs; test and document; report and follow up. Owner: Internal Audit Manager. Tier 1. Requirements answered: ISO 9001 §9.2.

Documents of this macro process: AT-UNI-QMS-AUDPRG (Internal audit programme); AT-UNI-QMS-AUDREP-01 (Internal audit report — AUD-AT-UNI-QMS-01); AT-UNI-QMS-AUDREP-02 (Internal audit report — AUD-AT-UNI-QMS-02); AT-UNI-QMS-AUDREP-03 (Internal audit report — AUD-AT-UNI-QMS-03); AT-UNI-QMS-AUDREP-04 (Internal audit report — AUD-AT-UNI-QMS-04); AT-UNI-QMS-AUDREP-05 (Internal audit report — AUD-AT-UNI-QMS-05).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-039.1 | Plan internal audit programme by risk Task: Plan and prepare internal audit programme Plan internal audit programme by risk — step 1 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-039.2 | Develop internal audit programme programs Task: Plan and prepare internal audit programme Develop internal audit programme programs — step 2 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Execution | What was done: Develop internal audit programme programs carried out on service delivery; Audit plan updated. Records that prove it: AT-UNI-QMS-AUDPRG — Internal audit programme; Address audit finding: Two controlled documents at service delivery had no revision status Completion (%): 100 |
| MP-039.3 | Allocate internal audit programme Task: Plan and prepare internal audit programme Allocate internal audit programme — step 3 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Assignment | Role: Internal Audit Manager Person (from the OBS): Nabil Zerouali Organization units covered: Quality RACSI of the macro process: R: Internal Audit Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-039.4 | Test internal audit programme Task: Execute internal audit programme activities Test internal audit programme — step 4 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3 Conclusion: Weighted score 3/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-039.5 | Document the process control plan Task: Execute internal audit programme activities Document the process control plan — step 5 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Document | Document template: TPL-AUDPRG — Internal audit programme Document reference: AT-UNI-QMS-GRC008-05 Version: 2.0 Content summary: Audit plan for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-AUDPRG — Internal audit programme |
| MP-039.6 | Draft internal audit programme report Task: Execute internal audit programme activities Draft internal audit programme report — step 6 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Document | Document template: TPL-AUDPRG — Internal audit programme Document reference: AT-UNI-QMS-GRC008-06 Version: 2.0 Content summary: Audit plan for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-AUDPRG — Internal audit programme |
| MP-039.7 | Hold the audit closing meeting Task: Verify, record and close internal audit programme Hold the audit closing meeting — step 7 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Execution | What was done: Hold the audit closing meeting carried out on service delivery; Audit plan updated. Records that prove it: AT-UNI-QMS-AUDPRG — Internal audit programme; Address audit finding: Two controlled documents at service delivery had no revision status Completion (%): 100 |
| MP-039.8 | Issue internal audit programme report Task: Verify, record and close internal audit programme Issue internal audit programme report — step 8 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Document | Document template: TPL-AUDPRG — Internal audit programme Document reference: AT-UNI-QMS-GRC008-08 Version: 2.0 Content summary: Audit plan for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-AUDPRG — Internal audit programme |
| MP-039.9 | Monitor action plans Task: Verify, record and close internal audit programme Monitor action plans — step 9 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |

MP-039.1 — Plan internal audit programme by risk · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Develop internal audit programme programs | Nabil Zerouali | 2026-09-08 | 2026-09-22 | Audit plan |
| 2 | Allocate internal audit programme | Nabil Zerouali | 2026-09-13 | 2026-10-02 | Audit programs |
| 3 | Test internal audit programme | Nabil Zerouali | 2026-09-18 | 2026-10-12 | Audit plan |

MP-039.4 — Test internal audit programme · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Audit plan complete and up to date | 30 | 3 | Audit plan reviewed on 2026-09-09; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.2 met | 30 | 3 | Checked against ISO 9001 §9.2 with the checklist of the phase gate. |
| 3 | Evidence available for Audit programs | 20 | 3 | Records filed in the project: Audit programs. |
| 4 | Results against target | 20 | 3 | KPI KPI-22 used as the measure. |

MP-039.9 — Monitor action plans · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-22 — Audit programme completion | Audit programme completion measures the result of this macro process (Audit plan); it is the KPI its owner reviews at each Monthly review. | 99.5 | 100% |

### GRC010 (MP-040) — Executive GRC Reporting and Dashboards

Aggregate data; build dashboards; generate reports; use predictive analytics. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §9.1.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-040.1 | Aggregate GRC dashboard Task: Plan and prepare GRC dashboard Aggregate GRC dashboard — step 1 of 10 in GRC010 Executive GRC Reporting and Dashboards. | DynamicMS Engine Automated service task | System result confirmed: Aggregate GRC dashboard: done by the DynamicMS Engine; GRC dashboards available in the project. Records produced: — |
| MP-040.2 | Define GRC dashboard needs Task: Plan and prepare GRC dashboard Define GRC dashboard needs — step 2 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Register items | GRC dashboard needs identified: 3 rows — see the table below |
| MP-040.3 | Build GRC dashboard Task: Plan and prepare GRC dashboard Build GRC dashboard — step 3 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Execution | What was done: Build GRC dashboard carried out on service delivery; GRC dashboards updated. Records that prove it: — Completion (%): 100 |
| MP-040.4 | Generate GRC dashboard reports Task: Plan and prepare GRC dashboard Generate GRC dashboard reports — step 4 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-GRC010-04 Version: 1.0 Content summary: GRC dashboards for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-040.5 | Prepare GRC dashboard submissions Task: Execute GRC dashboard activities Prepare GRC dashboard submissions — step 5 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-GRC010-05 Version: 2.0 Content summary: GRC dashboards for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-040.6 | Validate GRC dashboard Task: Execute GRC dashboard activities Validate GRC dashboard — step 6 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): IMS Manager Decision comment and conditions: GRC dashboards approved against ISO 9001; no blocking point. |
| MP-040.7 | Verify GRC dashboard Task: Execute GRC dashboard activities Verify GRC dashboard — step 7 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Weighted score 3.5/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-040.8 | Publish GRC dashboard Task: Verify, record and close GRC dashboard Publish GRC dashboard — step 8 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-GRC010-08 Version: 2.0 Content summary: GRC dashboards for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-040.9 | Deliver GRC dashboard Task: Verify, record and close GRC dashboard Deliver GRC dashboard — step 9 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Training | Session / module: Deliver GRC dashboard — practice session Date: 2026-09-21 Units trained: Atlas Universal SME Participants: 6 Effectiveness evaluation method: On-the-job observation Effectiveness (%): 82 |
| MP-040.10 | Use predictive analytics Task: Verify, record and close GRC dashboard Use predictive analytics — step 10 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager AI-assisted draft | Context given to the assistant: Step: Use predictive analytics. Inputs: Risk data; Compliance data; Audit data. Standards: ISO 9001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Edited Final validated text: GRC dashboards drafted with the assistant and reviewed by IMS Manager: covers ISO 9001. |

MP-040.2 — Define GRC dashboard needs · GRC dashboard needs identified

| # | GRC dashboard needs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | GRC dashboards | Output | Affects GRC dashboards; followed by IMS Manager. | High | Internal audit report, Aug 2026 |
| 2 | Executive reports | Output | Affects Executive reports; followed by IMS Manager. | Medium | Process performance dashboard, Aug 2026 |
| 3 | Predictive analytics | Output | Affects GRC dashboards; followed by IMS Manager. | Medium | Interview with the process owner, Aug 2026 |

MP-040.6 — Validate GRC dashboard · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | GRC dashboards complete | Yes | GRC dashboards v1.0 |
| 2 | Requirements of ISO 9001 §9.1.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-040.7 — Verify GRC dashboard · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | GRC dashboards complete and up to date | 30 | 3 | GRC dashboards reviewed on 2026-09-10; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.3 met | 30 | 4 | Checked against ISO 9001 §9.1.3 with the checklist of the phase gate. |
| 3 | Evidence available for Executive reports | 20 | 3 | Records filed in the project: Executive reports. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

### DMS086 (MP-147) — SME Peer Benchmarking

Benchmark against peers; identify improvements; learn. Owner: Performance Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-147.1 | Select SME peer benchmark category Task: Plan and prepare SME peer benchmark Select SME peer benchmark category — step 1 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | SME peer benchmark category identified: 3 rows — see the table below |
| MP-147.2 | Define peer group Task: Plan and prepare SME peer benchmark Define peer group — step 2 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | Peer group identified: 3 rows — see the table below |
| MP-147.3 | Collect SME peer benchmark data Task: Plan and prepare SME peer benchmark Collect SME peer benchmark data — step 3 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | SME peer benchmark data identified: 3 rows — see the table below |
| MP-147.4 | Compare SME peer benchmark Task: Plan and prepare SME peer benchmark Compare SME peer benchmark — step 4 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Weighted score 4.4/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-147.5 | Identify SME peer benchmark gaps Task: Execute SME peer benchmark activities Identify SME peer benchmark gaps — step 5 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | SME peer benchmark gaps identified: 3 rows — see the table below |
| MP-147.6 | Identify SME peer benchmark strengths Task: Execute SME peer benchmark activities Identify SME peer benchmark strengths — step 6 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | SME peer benchmark strengths identified: 3 rows — see the table below |
| MP-147.7 | Develop SME peer benchmark plan Task: Execute SME peer benchmark activities Develop SME peer benchmark plan — step 7 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-147.8 | Implement SME peer benchmark Task: Verify, record and close SME peer benchmark Implement SME peer benchmark — step 8 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-147.9 | Re-benchmark SME peer benchmark Task: Verify, record and close SME peer benchmark Re-benchmark SME peer benchmark — step 9 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-147.10 | Share SME peer benchmark Task: Verify, record and close SME peer benchmark Share SME peer benchmark — step 10 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Communication | Communication records: 2 rows — see the table below |

MP-147.1 — Select SME peer benchmark category · SME peer benchmark category identified

| # | SME peer benchmark category | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Customer complaint log, Sep 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Internal audit report, Aug 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Process performance dashboard, Aug 2026 |

MP-147.2 — Define peer group · Peer group identified

| # | Peer group | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Internal audit report, Aug 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Process performance dashboard, Aug 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Interview with the process owner, Aug 2026 |

MP-147.3 — Collect SME peer benchmark data · SME peer benchmark data identified

| # | SME peer benchmark data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Process performance dashboard, Aug 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Interview with the process owner, Aug 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jul 2026 |

MP-147.4 — Compare SME peer benchmark · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Benchmarking reports complete and up to date | 30 | 5 | Benchmarking reports reviewed on 2026-09-18; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 3 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Gap analysis | 20 | 5 | Records filed in the project: Gap analysis. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-147.5 — Identify SME peer benchmark gaps · SME peer benchmark gaps identified

| # | SME peer benchmark gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Regulatory watch bulletin, Aug 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Supplier evaluation file, Jul 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Management review minutes, Jul 2026 |

MP-147.6 — Identify SME peer benchmark strengths · SME peer benchmark strengths identified

| # | SME peer benchmark strengths | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Supplier evaluation file, Jul 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Management review minutes, Jul 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Customer complaint log, Jul 2026 |

MP-147.7 — Develop SME peer benchmark plan · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Implement SME peer benchmark | Omar Haddad | 2026-09-25 | 2026-10-09 | Benchmarking reports |
| 2 | Re-benchmark SME peer benchmark | Omar Haddad | 2026-09-30 | 2026-10-19 | Gap analysis |
| 3 | Share SME peer benchmark | Omar Haddad | 2026-10-05 | 2026-10-29 | Benchmarking reports |

MP-147.8 — Implement SME peer benchmark · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement SME peer benchmark | Enabled for service delivery | Needed to produce Benchmarking reports |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-147.9 — Re-benchmark SME peer benchmark · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Benchmarking reports); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Benchmarking reports); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

MP-147.10 — Share SME peer benchmark · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-09-26 | Benchmarking reports: what changes for you and what to do by 2026-10-10. | Performance Manager |
| 2 | SME management | Notice board | 2026-09-28 | Gap analysis: what changes for you and what to do by 2026-10-10. | Performance Manager |

### DMS089 (MP-150) — SME Essential KPI Dashboard

Essential KPIs; simplify monitoring; data-driven decisions. Owner: Performance Manager. Tier 7. Requirements answered: ISO 9001 §9.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-150.1 | Select SME KPI dashboard KPIs Task: Plan and prepare SME KPI dashboard Select SME KPI dashboard KPIs — step 1 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Register items | SME KPI dashboard KPIs identified: 4 rows — see the table below |
| MP-150.2 | Define SME KPI dashboard targets Task: Plan and prepare SME KPI dashboard Define SME KPI dashboard targets — step 2 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Register items | SME KPI dashboard targets identified: 3 rows — see the table below |
| MP-150.3 | Configure SME KPI dashboard sources Task: Plan and prepare SME KPI dashboard Configure SME KPI dashboard sources — step 3 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-150.4 | Set SME KPI dashboard Task: Plan and prepare SME KPI dashboard Set SME KPI dashboard — step 4 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-150.5 | Configure SME KPI dashboard alerts Task: Execute SME KPI dashboard activities Configure SME KPI dashboard alerts — step 5 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-150.6 | Review SME KPI dashboard daily Task: Execute SME KPI dashboard activities Review SME KPI dashboard daily — step 6 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Execution | What was done: Review SME KPI dashboard daily carried out on service delivery; KPI dashboard updated. Records that prove it: — Completion (%): 30 |
| MP-150.7 | Analyze SME KPI dashboard trends Task: Execute SME KPI dashboard activities Analyze SME KPI dashboard trends — step 7 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-150.8 | Take action on SME KPI dashboard deviations Task: Verify, record and close SME KPI dashboard Take action on SME KPI dashboard deviations — step 8 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Execution | What was done: Take action on SME KPI dashboard deviations carried out on service delivery; KPI dashboard updated. Records that prove it: — Completion (%): 49 |
| MP-150.9 | Report on SME KPI dashboard status Task: Verify, record and close SME KPI dashboard Report on SME KPI dashboard status — step 9 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Communication | Communication records: 2 rows — see the table below |
| MP-150.10 | Update SME KPI dashboard Task: Verify, record and close SME KPI dashboard Update SME KPI dashboard — step 10 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Change | Change made: KPI dashboard updated: Strategic (market, customer loss). Reason: Customer complaint analysis Documents or records updated: — |

MP-150.1 — Select SME KPI dashboard KPIs · SME KPI dashboard KPIs identified

| # | SME KPI dashboard KPIs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customer satisfaction index | Indicator | Affects KPI dashboard; followed by Performance Manager. | High | Customer complaint log, Sep 2026 |
| 2 | On-time delivery rate | Indicator | Affects KPI reports; followed by Performance Manager. | Medium | Internal audit report, Sep 2026 |
| 3 | First pass yield | Indicator | Affects KPI dashboard; followed by Performance Manager. | Medium | Process performance dashboard, Aug 2026 |
| 4 | Cost of poor quality | Indicator | Affects KPI reports; followed by Performance Manager. | Low | Interview with the process owner, Aug 2026 |

MP-150.2 — Define SME KPI dashboard targets · SME KPI dashboard targets identified

| # | SME KPI dashboard targets | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | KPI dashboard | Output | Affects KPI dashboard; followed by Performance Manager. | High | Internal audit report, Aug 2026 |
| 2 | KPI reports | Output | Affects KPI reports; followed by Performance Manager. | Medium | Process performance dashboard, Aug 2026 |
| 3 | Alert records | Output | Affects KPI dashboard; followed by Performance Manager. | Medium | Interview with the process owner, Aug 2026 |

MP-150.3 — Configure SME KPI dashboard sources · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME KPI dashboard sources | Enabled for service delivery | Needed to produce KPI dashboard |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-150.4 — Set SME KPI dashboard · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Set SME KPI dashboard | Enabled for service delivery | Needed to produce KPI dashboard |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-150.5 — Configure SME KPI dashboard alerts · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME KPI dashboard alerts | Enabled for service delivery | Needed to produce KPI dashboard |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-150.7 — Analyze SME KPI dashboard trends · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | KPI dashboard complete and up to date | 30 | 5 | KPI dashboard reviewed on 2026-09-18; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1 met | 30 | 4 | Checked against ISO 9001 §9.1 with the checklist of the phase gate. |
| 3 | Evidence available for KPI reports | 20 | 3 | Records filed in the project: KPI reports. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-150.9 — Report on SME KPI dashboard status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-10-11 | KPI dashboard: what changes for you and what to do by 2026-10-25. | Performance Manager |
| 2 | SME management | Intranet | 2026-10-13 | KPI reports: what changes for you and what to do by 2026-10-25. | Performance Manager |

### DMS095 (MP-156) — SME Owner Dashboard

Simplified executive dashboard; quick decisions; essential metrics. Owner: IMS Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-156.1 | Define owner dashboard requirements Task: Plan and prepare owner dashboard Define owner dashboard requirements — step 1 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Register items | Owner dashboard requirements identified: 1 row — see the table below |
| MP-156.2 | Select owner dashboard metrics Task: Plan and prepare owner dashboard Select owner dashboard metrics — step 2 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Register items | Owner dashboard metrics identified: 4 rows — see the table below |
| MP-156.3 | Configure owner dashboard sources Task: Plan and prepare owner dashboard Configure owner dashboard sources — step 3 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-156.4 | Design owner dashboard layout Task: Plan and prepare owner dashboard Design owner dashboard layout — step 4 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-156.5 | Set up alerts Task: Execute owner dashboard activities Set up alerts — step 5 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-156.6 | Review owner dashboard daily Task: Execute owner dashboard activities Review owner dashboard daily — step 6 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Execution | What was done: Review owner dashboard daily carried out on service delivery; Owner dashboard updated. Records that prove it: — Completion (%): 54 |
| MP-156.7 | Drill owner dashboard down Task: Execute owner dashboard activities Drill owner dashboard down — step 7 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Execution | What was done: Drill owner dashboard down carried out on service delivery; Owner dashboard updated. Records that prove it: — Completion (%): 58 |
| MP-156.8 | Take action on owner dashboard deviations Task: Verify, record and close owner dashboard Take action on owner dashboard deviations — step 8 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Execution | What was done: Take action on owner dashboard deviations carried out on service delivery; Owner dashboard updated. Records that prove it: — Completion (%): 73 |
| MP-156.9 | Report on owner dashboard status Task: Verify, record and close owner dashboard Report on owner dashboard status — step 9 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Communication | Communication records: 2 rows — see the table below |
| MP-156.10 | Update owner dashboard Task: Verify, record and close owner dashboard Update owner dashboard — step 10 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Change | Change made: Owner dashboard updated: Strategic (market, customer loss). Reason: Customer complaint analysis Documents or records updated: — |

MP-156.1 — Define owner dashboard requirements · Owner dashboard requirements identified

| # | Owner dashboard requirements | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects Owner dashboard; followed by IMS Manager. | High | Customer complaint log, Sep 2026 |

MP-156.2 — Select owner dashboard metrics · Owner dashboard metrics identified

| # | Owner dashboard metrics | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customer satisfaction index | Indicator | Affects Owner dashboard; followed by IMS Manager. | High | Internal audit report, Sep 2026 |
| 2 | On-time delivery rate | Indicator | Affects Essential metrics; followed by IMS Manager. | Medium | Process performance dashboard, Aug 2026 |
| 3 | First pass yield | Indicator | Affects Owner dashboard; followed by IMS Manager. | Medium | Interview with the process owner, Aug 2026 |
| 4 | Cost of poor quality | Indicator | Affects Essential metrics; followed by IMS Manager. | Low | Regulatory watch bulletin, Aug 2026 |

MP-156.3 — Configure owner dashboard sources · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure owner dashboard sources | Enabled for service delivery | Needed to produce Owner dashboard |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-156.4 — Design owner dashboard layout · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Set up alerts | Tariq Saleh | 2026-09-24 | 2026-10-08 | Owner dashboard |
| 2 | Review owner dashboard daily | Tariq Saleh | 2026-09-29 | 2026-10-18 | Essential metrics |
| 3 | Drill owner dashboard down | Tariq Saleh | 2026-10-04 | 2026-10-28 | Owner dashboard |

MP-156.5 — Set up alerts · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Set up alerts | Enabled for service delivery | Needed to produce Owner dashboard |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-156.9 — Report on owner dashboard status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-10-11 | Owner dashboard: what changes for you and what to do by 2026-10-25. | IMS Manager |
| 2 | SME management | Intranet | 2026-10-13 | Essential metrics: what changes for you and what to do by 2026-10-25. | IMS Manager |

### Gate — G10 — Performance reviewed

Exit criteria: KPIs measured for three periods; management review held; internal audit programme on track.

- Open Lifecycle and select the phase card; the gate panel is on the right.

- Tick “KPI dashboard live (mandatory, evidence required)”.

- Tick “Management review minutes signed (mandatory, evidence required)”.

- Tick “Internal audit programme ≥ 90% complete (mandatory, evidence required)”.

- Tick “Owner dashboard configured (mandatory, evidence required)”.

- Tick “Top 10 risks reviewed quarterly (mandatory, evidence required)”.

- Sign in as Top Management (ceo@…) or the IMS Manager and select Go. For Hold or No-Go, type a comment explaining why.

## E2E-11 — Audit To Assurance

Goals: Provide assurance through AI, foresight, IoT, ESG, analytics

From trigger to terminal event: Predictive analytics alert, regulatory change, or assurance requirement → Risks predicted; compliance assured; ESG and carbon reported

### DMS004 (MP-065) — Intelligent Document Generation

Auto-generate documents; ensure compliance; reduce effort. Owner: Document Controller. Tier 3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-065.1 | Select generated documents template Task: Plan and prepare generated documents Select generated documents template — step 1 of 8 in DMS004 Intelligent Document Generation. | Document Controller Register items | Generated documents template identified: 3 rows — see the table below |
| MP-065.2 | Gather generated documents data Task: Plan and prepare generated documents Gather generated documents data — step 2 of 8 in DMS004 Intelligent Document Generation. | Document Controller Register items | Generated documents data identified: 3 rows — see the table below |
| MP-065.3 | Generate generated documents draft Task: Plan and prepare generated documents Generate generated documents draft — step 3 of 8 in DMS004 Intelligent Document Generation. | Document Controller Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-DMS004-03 Version: 2.0 Content summary: Generated docs for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: — |
| MP-065.4 | Validate generated documents against standards Task: Execute generated documents activities Validate generated documents against standards — step 4 of 8 in DMS004 Intelligent Document Generation. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Generated docs approved against ISO 9001; no blocking point. |
| MP-065.5 | Route generated documents for review Task: Execute generated documents activities Route generated documents for review — step 5 of 8 in DMS004 Intelligent Document Generation. | Document Controller Execution | What was done: Route generated documents for review carried out on service delivery; Generated docs updated. Records that prove it: — Completion (%): 100 |
| MP-065.6 | Publish generated documents Task: Execute generated documents activities Publish generated documents — step 6 of 8 in DMS004 Intelligent Document Generation. | Document Controller Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-DMS004-06 Version: 1.0 Content summary: Generated docs for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: — |
| MP-065.7 | Track generated documents version Task: Verify, record and close generated documents Track generated documents version — step 7 of 8 in DMS004 Intelligent Document Generation. | Document Controller Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-065.8 | Archive generated documents Task: Verify, record and close generated documents Archive generated documents — step 8 of 8 in DMS004 Intelligent Document Generation. | Document Controller Closure | Closure evidence: Generated docs closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: — Closure date: 2026-10-10 |

MP-065.1 — Select generated documents template · Generated documents template identified

| # | Generated documents template | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Generated docs | Output | Affects Generated docs; followed by Document Controller. | High | Customer complaint log, Sep 2026 |
| 2 | Compliance validation | Output | Affects Compliance validation; followed by Document Controller. | Medium | Internal audit report, Sep 2026 |
| 3 | Approval records | Output | Affects Generated docs; followed by Document Controller. | Medium | Process performance dashboard, Sep 2026 |

MP-065.2 — Gather generated documents data · Generated documents data identified

| # | Generated documents data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Generated docs | Output | Affects Generated docs; followed by Document Controller. | High | Internal audit report, Aug 2026 |
| 2 | Compliance validation | Output | Affects Compliance validation; followed by Document Controller. | Medium | Process performance dashboard, Aug 2026 |
| 3 | Approval records | Output | Affects Generated docs; followed by Document Controller. | Medium | Interview with the process owner, Aug 2026 |

MP-065.4 — Validate generated documents against standards · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Generated docs complete | Yes | Generated docs v1.0 |
| 2 | Requirements of ISO 9001 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-065.7 — Track generated documents version · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Generated docs); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Generated docs); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

### DMS027 (MP-088) — AI Explainability and Confidence Scoring

Log AI recommendations with confidence; provide explainability; human-in-the-loop. Owner: Transformation Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-088.1 | Define requirements per agent Task: Plan and prepare AI explanations Define requirements per agent — step 1 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Register items | Requirements per agent identified: 1 row — see the table below |
| MP-088.2 | Log agent answers with confidence score Task: Plan and prepare AI explanations Log agent answers with confidence score — step 2 of 8 in DMS027 AI Explainability and Confidence Scoring. | DynamicMS Engine Automated service task | System result confirmed: Log agent answers with confidence score: done by the DynamicMS Engine; AI recommendation logs available in the project. Records produced: — |
| MP-088.3 | Attach source refs Task: Plan and prepare AI explanations Attach source refs — step 3 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Execution | What was done: Attach source refs carried out on service delivery; AI recommendation logs updated. Records that prove it: — Completion (%): 100 |
| MP-088.4 | Enable human review Task: Execute AI explanations activities Enable human review — step 4 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-088.5 | Track AI explanations accuracy Task: Execute AI explanations activities Track AI explanations accuracy — step 5 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-088.6 | Generate AI explanations reports Task: Execute AI explanations activities Generate AI explanations reports — step 6 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QMS-DMS027-06 Version: 2.0 Content summary: AI recommendation logs for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: — |
| MP-088.7 | Conduct bias audits Task: Verify, record and close AI explanations Conduct bias audits — step 7 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Execution | What was done: Conduct bias audits carried out on service delivery; AI recommendation logs updated. Records that prove it: — Completion (%): 100 |
| MP-088.8 | Update AI explanations models Task: Verify, record and close AI explanations Update AI explanations models — step 8 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager AI-assisted draft | Context given to the assistant: Step: Update AI explanations models. Inputs: AI outputs; Confidence scores; Source references. Standards: ISO 9001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Accepted Final validated text: AI recommendation logs drafted with the assistant and reviewed by Transformation Manager: covers ISO 9001. |

MP-088.1 — Define requirements per agent · Requirements per agent identified

| # | Requirements per agent | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects AI recommendation logs; followed by Transformation Manager. | High | Customer complaint log, Sep 2026 |

MP-088.4 — Enable human review · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Enable human review | Enabled for service delivery | Needed to produce AI recommendation logs |
| 2 | Owner and notification | Transformation Manager | Alerts go to the process owner |

MP-088.5 — Track AI explanations accuracy · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (AI recommendation logs); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (AI recommendation logs); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-12 — Correction To Innovation

Goals: Drive continual improvement, innovation, automation, ecosystem

From trigger to terminal event: Improvement opportunity, innovation idea, or automation candidate → Improvements implemented; innovations deployed; ecosystem expanded

### DMS093 (MP-154) — SME Growth Readiness

Prepare for growth; scale processes; ensure IMS scales. Owner: Transformation Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-154.1 | Assess SME growth readiness plans Task: Plan and prepare SME growth readiness Assess SME growth readiness plans — step 1 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.8 Conclusion: Weighted score 3.8/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-154.2 | Identify SME growth readiness gaps Task: Plan and prepare SME growth readiness Identify SME growth readiness gaps — step 2 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Register items | SME growth readiness gaps identified: 3 rows — see the table below |
| MP-154.3 | Plan SME growth readiness scaling Task: Plan and prepare SME growth readiness Plan SME growth readiness scaling — step 3 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-154.4 | Upgrade SME growth readiness configuration Task: Plan and prepare SME growth readiness Upgrade SME growth readiness configuration — step 4 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Change | Change made: Growth readiness assessment updated: quote error. Reason: Finding of the internal audit Documents or records updated: — |
| MP-154.5 | Add SME growth readiness users Task: Execute SME growth readiness activities Add SME growth readiness users — step 5 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Execution | What was done: Add SME growth readiness users carried out on service delivery; Growth readiness assessment updated. Records that prove it: — Completion (%): 100 |
| MP-154.6 | Expand SME growth readiness compliance Task: Execute SME growth readiness activities Expand SME growth readiness compliance — step 6 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Execution | What was done: Expand SME growth readiness compliance carried out on service delivery; Growth readiness assessment updated. Records that prove it: — Completion (%): 100 |
| MP-154.7 | Add SME growth readiness standards Task: Execute SME growth readiness activities Add SME growth readiness standards — step 7 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Execution | What was done: Add SME growth readiness standards carried out on service delivery; Growth readiness assessment updated. Records that prove it: — Completion (%): 100 |
| MP-154.8 | Train new employees on the management system Task: Verify, record and close SME growth readiness Train new employees on the management system — step 8 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Training | Session / module: Train new employees on the management system — practice session Date: 2026-11-08 Units trained: Operations Participants: 13 Effectiveness evaluation method: Quiz Effectiveness (%): 97 |
| MP-154.9 | Monitor SME growth readiness Task: Verify, record and close SME growth readiness Monitor SME growth readiness — step 9 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-154.10 | Review SME growth readiness Task: Verify, record and close SME growth readiness Review SME growth readiness — step 10 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Execution | What was done: Review SME growth readiness carried out on service delivery; Growth readiness assessment updated. Records that prove it: — Completion (%): 100 |

MP-154.1 — Assess SME growth readiness plans · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Growth readiness assessment complete and up to date | 30 | 3 | Growth readiness assessment reviewed on 2026-10-21; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 3 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Scaling plans | 20 | 5 | Records filed in the project: Scaling plans. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-154.2 — Identify SME growth readiness gaps · SME growth readiness gaps identified

| # | SME growth readiness gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Growth readiness assessment | Output | Affects Growth readiness assessment; followed by Transformation Manager. | High | Internal audit report, Oct 2026 |
| 2 | Scaling plans | Output | Affects Scaling plans; followed by Transformation Manager. | Medium | Process performance dashboard, Sep 2026 |
| 3 | Upgraded configuration | Output | Affects Growth readiness assessment; followed by Transformation Manager. | Medium | Interview with the process owner, Sep 2026 |

MP-154.3 — Plan SME growth readiness scaling · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Upgrade SME growth readiness configuration | Karim Tazi | 2026-10-30 | 2026-11-13 | Growth readiness assessment |
| 2 | Add SME growth readiness users | Karim Tazi | 2026-11-04 | 2026-11-23 | Scaling plans |
| 3 | Expand SME growth readiness compliance | Karim Tazi | 2026-11-09 | 2026-12-03 | Growth readiness assessment |

MP-154.9 — Monitor SME growth readiness · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Growth readiness assessment); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Growth readiness assessment); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

### DMS098 (MP-159) — SME Budget-Conscious Improvement

Drive improvement within constraints; prioritize high-impact; maximize ROI. Owner: Quality Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-159.1 | Collect low-cost improvements ideas Task: Plan and prepare low-cost improvements Collect low-cost improvements ideas — step 1 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Register items | Low-cost improvements ideas identified: 3 rows — see the table below |
| MP-159.2 | Assess low-cost improvements cost/impact Task: Plan and prepare low-cost improvements Assess low-cost improvements cost/impact — step 2 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.1 Conclusion: Weighted score 4.1/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-159.3 | Prioritize low-cost improvements by ROI Task: Plan and prepare low-cost improvements Prioritize low-cost improvements by ROI — step 3 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Weighted score 3.5/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-159.4 | Allocate low-cost improvements budget Task: Plan and prepare low-cost improvements Allocate low-cost improvements budget — step 4 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Assignment | Role: Quality Manager Person (from the OBS): Julien Moreau Organization units covered: Quality RACSI of the macro process: R: Quality Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-159.5 | Implement low-cost improvements Task: Execute low-cost improvements activities Implement low-cost improvements — step 5 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-159.6 | Monitor low-cost improvements Task: Execute low-cost improvements activities Monitor low-cost improvements — step 6 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-159.7 | Measure low-cost improvements ROI Task: Execute low-cost improvements activities Measure low-cost improvements ROI — step 7 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-159.8 | Standardize low-cost improvements Task: Verify, record and close low-cost improvements Standardize low-cost improvements — step 8 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Change | Change made: Improvement pipeline updated: Strategic (market, customer loss). Reason: Finding of the internal audit Documents or records updated: — |
| MP-159.9 | Recognize contributors to low-cost improvements Task: Verify, record and close low-cost improvements Recognize contributors to low-cost improvements — step 9 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Execution | What was done: Recognize contributors to low-cost improvements carried out on service delivery; Improvement pipeline updated. Records that prove it: — Completion (%): 100 |
| MP-159.10 | Report on low-cost improvements status Task: Verify, record and close low-cost improvements Report on low-cost improvements status — step 10 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-159.1 — Collect low-cost improvements ideas · Low-cost improvements ideas identified

| # | Low-cost improvements ideas | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Digitize technical services records to cut cycle time | Opportunity | Affects Improvement pipeline; followed by Quality Manager. | High | Customer complaint log, Oct 2026 |
| 2 | Extend certification to win technical services tenders | Opportunity | Affects Prioritized initiatives; followed by Quality Manager. | Medium | Internal audit report, Oct 2026 |
| 3 | Supplier development programme for technical services | Opportunity | Affects Improvement pipeline; followed by Quality Manager. | Medium | Process performance dashboard, Oct 2026 |

MP-159.2 — Assess low-cost improvements cost/impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Improvement pipeline complete and up to date | 30 | 5 | Improvement pipeline reviewed on 2026-11-10; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 4 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Prioritized initiatives | 20 | 4 | Records filed in the project: Prioritized initiatives. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-159.3 — Prioritize low-cost improvements by ROI · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Improvement pipeline complete and up to date | 30 | 3 | Improvement pipeline reviewed on 2026-11-12; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 4 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Prioritized initiatives | 20 | 4 | Records filed in the project: Prioritized initiatives. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-159.5 — Implement low-cost improvements · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement low-cost improvements | Enabled for service delivery | Needed to produce Improvement pipeline |
| 2 | Owner and notification | Quality Manager | Alerts go to the process owner |

MP-159.6 — Monitor low-cost improvements · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Improvement pipeline); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Improvement pipeline); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

MP-159.7 — Measure low-cost improvements ROI · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Improvement pipeline); it is the KPI its owner reviews at each Monthly review. | 81.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Improvement pipeline); it is the KPI its owner reviews at each Monthly review. | 94.4 | >= 95% |

MP-159.10 — Report on low-cost improvements status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-11-30 | Improvement pipeline: what changes for you and what to do by 2026-12-14. | Quality Manager |
| 2 | SME management | Notice board | 2026-12-02 | Prioritized initiatives: what changes for you and what to do by 2026-12-14. | Quality Manager |

### DMS100 (MP-161) — SME Collaborative Community

Connect with peers; share knowledge; reduce isolation; accelerate learning. Owner: Transformation Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-161.1 | Join SME community Task: Plan and prepare SME community Join SME community — step 1 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Join SME community carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.2 | Create SME community profile Task: Plan and prepare SME community Create SME community profile — step 2 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Create SME community profile carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.3 | Browse SME community Task: Plan and prepare SME community Browse SME community — step 3 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Browse SME community carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.4 | Ask questions about SME community Task: Plan and prepare SME community Ask questions about SME community — step 4 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Ask questions about SME community carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.5 | Share SME community Task: Execute SME community activities Share SME community — step 5 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Communication | Communication records: 2 rows — see the table below |
| MP-161.6 | Participate in SME community activities Task: Execute SME community activities Participate in SME community activities — step 6 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Participate in SME community activities carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.7 | Attend SME community events Task: Execute SME community activities Attend SME community events — step 7 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Attend SME community events carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.8 | Collaborate on SME community Task: Verify, record and close SME community Collaborate on SME community — step 8 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Collaborate on SME community carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.9 | Rate SME community contributions Task: Verify, record and close SME community Rate SME community contributions — step 9 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Rate SME community contributions carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.10 | Report SME community value Task: Verify, record and close SME community Report SME community value — step 10 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Communication | Communication records: 2 rows — see the table below |

MP-161.5 — Share SME community · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-12-09 | Community profile: what changes for you and what to do by 2026-12-23. | Transformation Manager |
| 2 | SME employees | Intranet | 2026-12-11 | Discussion records: what changes for you and what to do by 2026-12-23. | Transformation Manager |

MP-161.10 — Report SME community value · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-12-18 | Community profile: what changes for you and what to do by 2027-01-01. | Transformation Manager |
| 2 | SME employees | Notice board | 2026-12-20 | Discussion records: what changes for you and what to do by 2027-01-01. | Transformation Manager |

This phase has no gate for the project track; it closes when its last step is completed.

## Records created along the run

Besides the workflow steps, the run creates records in the Records and Governance menus. The examples below are the ones seeded in the demonstration; type the same values to reproduce them.

### Report a problem (nonconformity)

- Open Records › Nonconformities and select Report a problem.

- Title: type “job sheet not signed”.

- Description: type “Detected on 2025-12-10 at service delivery. Immediate containment applied and affected items segregated.”.

- Source: choose Process. Criticality: choose Major.

- Select Submit. A Critical problem raises an alert to the Quality Manager and top management.

- Open the nonconformity and select Move to Analysis, then type the root cause (“Supplier batch variation not detected at receiving”).

- Select Add action: type the title, choose an owner and a different evaluator, and a due date.

- When all actions are closed, move to Verification then Closed; type the lessons learned (what went well, what did not, recommendation).

### Record a risk

- Open Governance › Risks and opportunities and select Add.

- Title: “Financial (cash flow, cost)”; kind Risk; likelihood 5; impact 5.

- Treatment: “Reduce”, then select Save. The heatmap updates immediately.

| Code | Kind | Title | L × I |
| --- | --- | --- | --- |
| UNI-R04 | Risk | Financial (cash flow, cost) | 5 × 5 = 25 |
| RSK-19 | Risk | Business interruption | 5 × 4 = 20 |
| UNI-R02 | Risk | Operational (process failure, supply chain) | 4 × 5 = 20 |
| UNI-R03 | Risk | Compliance (regulatory, certification) | 4 × 5 = 20 |
| UNI-R06 | Risk | Technology (system, cyber) | 4 × 5 = 20 |

### Record a KPI measurement

- Open Governance › KPIs and select KPI-01 — Policy review on time rate.

- In Record a measurement, type the period (for example 2026-09) and the value (for example 96.6); target 100%.

- Select Record. A value off target raises a KPI alert to the Performance Manager and the IMS Manager.

### Audit programme

| Code | Audit | Standard | Planned | Status |
| --- | --- | --- | --- | --- |
| AUD-AT-UNI-QMS-01 | Internal audit — People To Capability | ISO 9001 | 2026-03-15 | Completed |
| AUD-AT-UNI-QMS-02 | Internal audit — Requirements To Delivery | ISO 9001 | 2026-05-14 | Completed |
| AUD-AT-UNI-QMS-03 | Supplier audit — Requirements To Delivery | ISO 9001 | 2026-06-13 | Completed |
| AUD-AT-UNI-QMS-04 | Mock certification audit — Compliance To Achievement | ISO 9001 | 2026-07-23 | Completed |
| AUD-AT-UNI-QMS-05 | Internal audit — Verification To Preparedness | ISO 9001 | 2026-09-11 | Completed |
| AUD-AT-UNI-QMS-06 | Certification audit (stage 2) — Compliance To Achievement | ISO 9001 | 2026-10-01 | Planned |
| AUD-AT-UNI-QMS-07 | Surveillance audit — Monitoring To Evaluation | ISO 9001 | 2026-11-27 | Planned |

To add a finding: open the audit, select Add finding, choose the type (Major, Minor, Observation, OFI), type the clause and the finding; for Major and Minor choose the action owner and a different evaluator.

### Documented information generated from the templates

Every document below is generated from an IMS template and filled with the data of this run (issues, interested parties, objectives, RACSI, KPIs, risks, audits, nonconformities...). Open Records › Documents and select Download to get it in PDF, Word or Excel.

| Code | Title | Template | Version | Status |
| --- | --- | --- | --- | --- |
| AT-UNI-QMS-AUDPRG | Internal audit programme | TPL-AUDPRG | 1.0 | Published |
| AT-UNI-QMS-AUDREP-01 | Internal audit report — AUD-AT-UNI-QMS-01 | TPL-AUDREP | 1.0 | Published |
| AT-UNI-QMS-AUDREP-02 | Internal audit report — AUD-AT-UNI-QMS-02 | TPL-AUDREP | 1.0 | Published |
| AT-UNI-QMS-AUDREP-03 | Internal audit report — AUD-AT-UNI-QMS-03 | TPL-AUDREP | 1.0 | Published |
| AT-UNI-QMS-AUDREP-04 | Internal audit report — AUD-AT-UNI-QMS-04 | TPL-AUDREP | 1.0 | Published |
| AT-UNI-QMS-AUDREP-05 | Internal audit report — AUD-AT-UNI-QMS-05 | TPL-AUDREP | 1.0 | Published |
| AT-UNI-QMS-CAL | Monitoring and measuring equipment register | TPL-CAL | 1.1 | Published |
| AT-UNI-QMS-CAPA-001 | Corrective action report (8D) — NC-AT-UNI-QMS-001 | TPL-CAPA | 1.0 | Published |
| AT-UNI-QMS-CAPA-002 | Corrective action report (8D) — NC-AT-UNI-QMS-002 | TPL-CAPA | 1.0 | Published |
| AT-UNI-QMS-CAPA-006 | Corrective action report (8D) — NC-AT-UNI-QMS-006 | TPL-CAPA | 0.9 | In review |
| AT-UNI-QMS-CHANGE | Control of changes record | TPL-CHANGE | 1.1 | Published |
| AT-UNI-QMS-COMM | Communication plan and records | TPL-COMM | 1.0 | Published |
| AT-UNI-QMS-COMP | Competence matrix and training records | TPL-COMP | 1.0 | Published |
| AT-UNI-QMS-CTRL | Control plan | TPL-CTRL | 1.0 | Published |
| AT-UNI-QMS-CTX | Context and interested parties analysis | TPL-CTX | 1.0 | Published |
| AT-UNI-QMS-DOCLIST | Master list of documented information | TPL-DOCLIST | 1.1 | Published |
| AT-UNI-QMS-KPI | KPI dashboard and measurement results | TPL-KPI | 1.0 | Published |
| AT-UNI-QMS-LEGAL | Compliance obligations register | TPL-LEGAL | 1.0 | Published |
| AT-UNI-QMS-MAN | Management system manual | TPL-MAN | 1.1 | Published |
| AT-UNI-QMS-MR | Management review minutes | TPL-MR | 1.0 | Published |
| AT-UNI-QMS-NC | Nonconformity and corrective action register | TPL-NC | 1.1 | Published |
| AT-UNI-QMS-NCO | Nonconforming outputs register | TPL-NCO | 1.0 | Published |
| AT-UNI-QMS-OBJ | Objectives and action plan | TPL-OBJ | 1.0 | Published |
| AT-UNI-QMS-PMAP | Process map and interactions | TPL-PMAP | 1.0 | Published |
| AT-UNI-QMS-POL-Q | Quality policy | TPL-POL-Q | 1.1 | Published |
| AT-UNI-QMS-PROC-01 | Procedure — Context To Strategy | TPL-PROC | 1.1 | Published |
| AT-UNI-QMS-PROC-02 | Procedure — Leadership To Commitment | TPL-PROC | 1.1 | Published |
| AT-UNI-QMS-PROC-03 | Procedure — Risk To Resilience | TPL-PROC | 1.1 | Published |
| AT-UNI-QMS-PROC-04 | Procedure — Compliance To Achievement | TPL-PROC | 1.1 | Published |
| AT-UNI-QMS-PROC-05 | Procedure — People To Capability | TPL-PROC | 1.1 | Published |
| AT-UNI-QMS-PROC-08 | Procedure — Requirements To Delivery | TPL-PROC | 1.1 | Published |
| AT-UNI-QMS-PROC-09 | Procedure — Verification To Preparedness | TPL-PROC | 1.1 | Published |
| AT-UNI-QMS-PROC-10 | Procedure — Monitoring To Evaluation | TPL-PROC | 0.9 | In review |
| AT-UNI-QMS-PROC-11 | Procedure — Audit To Assurance | TPL-PROC | 0.9 | In review |
| AT-UNI-QMS-PROC-12 | Procedure — Correction To Innovation | TPL-PROC | 0.1 | Draft |
| AT-UNI-QMS-PSHEET-GRC005 | Macro process sheet — Regulatory and Compliance Obligations Mapping | TPL-PSHEET | 1.0 | Published |
| AT-UNI-QMS-PSHEET-UMS002 | Macro process sheet — Process Architecture Mapping | TPL-PSHEET | 1.0 | Published |
| AT-UNI-QMS-PSHEET-UMS016 | Macro process sheet — Context Analysis and Stakeholder Mapping | TPL-PSHEET | 1.0 | Published |
| AT-UNI-QMS-PSHEET-UMS022 | Macro process sheet — Quality Policy and Strategic Direction Definition | TPL-PSHEET | 1.0 | Published |
| AT-UNI-QMS-PSHEET-UMS023 | Macro process sheet — SIPOC and Value Stream Mapping | TPL-PSHEET | 1.0 | Published |
| AT-UNI-QMS-PSHEET-UMS031 | Macro process sheet — Quality Objectives and Targets Deployment | TPL-PSHEET | 1.0 | Published |
| AT-UNI-QMS-RACSI | RACSI matrix | TPL-RACSI | 1.0 | Published |
| AT-UNI-QMS-REG-IP | Interested parties register | TPL-REG-IP | 1.1 | Published |
| AT-UNI-QMS-RELEASE | Release of products and services record | TPL-RELEASE | 1.0 | Published |
| AT-UNI-QMS-REQ | Customer requirements review record | TPL-REQ | 1.1 | Published |
| AT-UNI-QMS-SCOPE | Scope of the management system | TPL-SCOPE | 1.1 | Published |
| AT-UNI-QMS-SUP | Supplier evaluation register | TPL-SUP | 1.0 | Published |
| AT-UNI-QMS-WI | Work instruction | TPL-WI | 1.0 | Published |

To revise a document: open it, select New version, choose Minor or Major, type the summary of change and choose whether to regenerate the content from the current project data; then Submit for review. Another user approves and publishes it; the author cannot approve their own version.

### Export the management review report

- Open Insight › Reports.

- Choose the format (PDF, Excel, Word or CSV) and the language.

- Select Download on Management review input. The report compiles objectives, KPIs, audit results, nonconformities and phase status.

Figure — Nonconformity register of the project.

Figure — Documents: documented information generated from the templates, with versions and downloads.

Figure — Reports: choose the format and language, then download.

# Scenario 2 — SME QHSE (ISO 9001, 14001, 45001)

Organization: Atlas Universal SME (AT-UNI), SME company, vertical UNI, 197 employees, independent organization.

Project: AT-UNI-QHSE — QHSE full run 2025–2026 — Atlas Universal SME. Management system QHSE, mode SME, track TRK-STANDARD. Standards: ISO 9001, ISO 14001, ISO 45001. Start 2025-12-01, end 2026-12-31.

Configuration: Solution Pack DMS-SME, capability packs DMS-CERT, DMS-AI, add-ons ADD-04.

Figure — Home dashboard of AT-UNI-QHSE: progress by phase, KPI trend and next steps.

## Before you start

### Accounts of the organization

All accounts use the password Demo@2026. Sign in with the account whose role owns the step you want to complete; the IMS Manager and process owners can complete any step.

| Role | Name | E-mail to type |
| --- | --- | --- |
| Tenant Administrator | Hugo Lefevre | admin@atlas-sme.example |
| AI Governance Officer | Sofia Bennani | aigov@atlas-sme.example |
| Internal Audit Manager | Nabil Zerouali | audit@atlas-sme.example |
| Auditor (read-only) | Mehdi Fassi | auditor@atlas-sme.example |
| Top Management | Amina Ouazzani | ceo@atlas-sme.example |
| Compliance Officer | Hind Berrada | compliance@atlas-sme.example |
| Document Controller | Samira Benali | documents@atlas-sme.example |
| Employee | Rachid Alaoui | employee@atlas-sme.example |
| ESG Manager | Leila Mansouri | esg@atlas-sme.example |
| HR Manager | Maya Laurent | hr@atlas-sme.example |
| HSE Manager | Salma Kettani | hse@atlas-sme.example |
| IMS Manager | Tariq Saleh | ims@atlas-sme.example |
| IT Manager | Youssef El Idrissi | it@atlas-sme.example |
| Operations Manager | Claire Martin | operations@atlas-sme.example |
| Performance Manager | Omar Haddad | performance@atlas-sme.example |
| Process Excellence Manager | Nadia Chraibi | process@atlas-sme.example |
| Quality Manager | Julien Moreau | quality@atlas-sme.example |
| Risk Manager | Adam Rahmani | risk@atlas-sme.example |
| Transformation Manager | Karim Tazi | transformation@atlas-sme.example |

### Create the project

- Sign in as the IMS Manager and open Organization › New project.

- Select Manual.

- Name: type “QHSE full run 2025–2026 — Atlas Universal SME”. Management system: QHSE. Start date: 2025-12-01.

- Tick the phases that need a gate (for an SME, the track decides: Light E2E-01 and E2E-10; Standard adds E2E-04 and E2E-09; Advanced adds E2E-03 and E2E-08).

- Set the complexity levels below and keep the recommended track (TRK-STANDARD); select Create project.

| Criterion | Weight | Level to choose |
| --- | --- | --- |
| CX-01 | 20 | 3 |
| CX-02 | 10 | 3 |
| CX-03 | 20 | 3 |
| CX-04 | 15 | 3 |
| CX-05 | 15 | 3 |
| CX-06 | 10 | 3 |
| CX-07 | 10 | 2 |

Resulting complexity score: 48 / 100; recommended track TRK-STANDARD, chosen TRK-STANDARD.

Note. The demonstration database already contains this project with its full run. To practise, create a copy with another name, or open the seeded project and follow the steps that are still open.

Figure — Lifecycle screen: phase cards with progress and gate status.

## Run the lifecycle, phase by phase

The run has 10 phases, 61 macro processes and 620 steps. For each step the tables give the step identifier, the responsible role, the form and what to type in each field. Values between quotes are typed as shown; choose list values as written.

## E2E-01 — Context To Strategy

Goals: Define context, policy, strategy, objectives, compliance, governance

From trigger to terminal event: Strategic planning cycle, management review output, or significant context change → Approved policy, strategy, objectives, risk register, compliance framework in place

### UMS016 (MP-001) — Context Analysis and Stakeholder Mapping

Understand internal/external issues; identify interested parties; define IMS scope. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §4.1, §4.2, §4.3.

Documents of this macro process: AT-UNI-QHSE-CTX (Context and interested parties analysis); AT-UNI-QHSE-PSHEET-UMS016 (Macro process sheet — Context Analysis and Stakeholder Mapping); AT-UNI-QHSE-REG-IP (Interested parties register); AT-UNI-QHSE-REQ (Customer requirements review record); AT-UNI-QHSE-SCOPE (Scope of the management system).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-001.1 | Fix periodicity of strategic diagnosis Task: Plan and prepare organizational context Fix periodicity of strategic diagnosis — step 1 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Periodicity | Frequency: Annual Next due date: 2026-12-02 Review chaired by: IMS Manager Organization units in scope: Headquarters, Agadir site Review inputs and notes: Inputs to the next diagnosis: last management review outputs, customer complaints of the year, regulatory watch bulletins, supplier evaluation results and the strategic plan. An extraordinary review is triggered by a new site, a new service line or a major regulatory change. |
| MP-001.2 | Identify external issues Task: Plan and prepare organizational context Identify external issues — step 2 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | External issues identified: 5 rows — see the table below |
| MP-001.3 | Identify internal issues Task: Plan and prepare organizational context Identify internal issues — step 3 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | Internal issues identified: 4 rows — see the table below |
| MP-001.4 | Identify interested parties Task: Plan and prepare organizational context Identify interested parties — step 4 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | Interested parties identified: 6 rows — see the table below |
| MP-001.5 | Determine needs and expectations of interested parties Task: Execute organizational context activities Determine needs and expectations of interested parties — step 5 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Needs and expectations | Needs and expectations of the interested parties: 8 rows — see the table below How well the needs are known and handled (optional decision matrix): 5 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Needs and expectations of the six relevant interested parties are known (weighted score 3.5 = "Defined"). Two actions: confirm vehicle and waste requirements in the legal register; add the signed job sheet as a release criterion. |
| MP-001.6 | Validate and cascade stakeholder requirements Task: Execute organizational context activities Validate and cascade stakeholder requirements — step 6 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Top Management Decision comment and conditions: Go: context and requirements approved. Condition: purchasing receives the requirements matrix before the next steering meeting. |
| MP-001.7 | Identify interactions between processes Task: Execute organizational context activities Identify interactions between processes — step 7 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | Interactions between macro processes: 5 rows — see the table below |
| MP-001.8 | Define or review the management system scope Task: Verify, record and close organizational context Define or review the management system scope — step 8 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | Management system scope identified: 4 rows — see the table below |
| MP-001.9 | Document and communicate the context analysis Task: Verify, record and close organizational context Document and communicate the context analysis — step 9 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Document | Document template: TPL-SCOPE — Scope of the management system Document reference: AT-UNI-QHSE-UMS016-09 Version: 1.0 Content summary: Context analysis report for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-SCOPE — Scope of the management system |
| MP-001.10 | Review organizational context periodically Task: Verify, record and close organizational context Review organizational context periodically — step 10 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Review | Review frequency: Annual Review date: 2025-12-08 Next review: 2026-12-08 Chaired by: IMS Manager Participants: Top Management, Quality Manager, Operations Manager, Risk Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 2 rows — see the table below On completion: rows become actions. |

MP-001.2 — Identify external issues · External issues identified

| # | External issue | Category (PESTLE) | Description and impact on the organization | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Price competition from informal technical services providers | Economic | Pressure on quote margins; risk of losing price-sensitive local businesses. | High | Sales team market study, Q3 2025 |
| 2 | Customers require ISO 9001 certification in tenders | Market and customers | Certification is needed to keep and win contracts with local businesses. | High | Tender files received in 2025 (4 of 11 require ISO 9001) |
| 3 | ISO 9001 amendment on climate change (Amd 1:2024) | Legal and regulatory | Context analysis must state whether climate change is a relevant issue. | Medium | ISO 9001:2015/Amd 1:2024; regulatory watch bulletin |
| 4 | Availability and price of spare parts | Supply | Delays when parts are missing; lead times doubled for imported references. | Medium | Supplier evaluation file and purchase orders 2025 |
| 5 | Customers send requests through portals and messaging | Technological | Requests can be lost if they are not logged in one place. | Medium | Customer request log, sample of 60 requests |

MP-001.3 — Identify internal issues · Internal issues identified

| # | Internal issue | Category | Description and impact on the organization | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Job sheet not signed | Process | No proof of service accepted; invoices disputed and paid late. | High | Review of records Jan–Oct 2025: 14% not compliant |
| 2 | Quote error | Commercial | Rework of quotes and margin loss; two customer complaints. | High | Quotation register: 9 corrections in Q3 2025 |
| 3 | Workload peaks on service delivery | Resources | Late completion during summer peaks; overtime above 12%. | Medium | Planning board and overtime records |
| 4 | Know-how held by two senior staff | Competence | Dependency on two people; no written work instructions. | Medium | Competence matrix 2025 |

MP-001.4 — Identify interested parties · Interested parties identified

| # | Interested party | Internal / external | Main needs and expectations (summary) | Influence (1–5) | Interest (1–5) | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Customers (local businesses) | External party | On-time service, correct quotes, signed proof of service, clear invoices. | 5 | 5 | High | Customer satisfaction survey 2025 (n = 48) |
| 2 | Employees and their representatives | Internal party | Safe work, training, clear instructions, workload planning. | 4 | 4 | High | Staff meeting minutes, October 2025 |
| 3 | Owner and shareholders | Internal party | Profitable growth, certification obtained within 12 months. | 5 | 5 | High | Business plan 2025–2027 |
| 4 | Suppliers of spare parts | External party | Forecast of needs, clear specifications, payment on time. | 3 | 3 | Medium | Supplier meetings, 2025 |
| 5 | Certification body | External party | Conforming management system, access to records and people. | 4 | 3 | Medium | Certification contract |
| 6 | Authorities (labour inspection, municipality) | External party | Compliance with labour law, business licence and waste rules. | 5 | 2 | Medium | Legal register |

MP-001.5 — Determine needs and expectations of interested parties · Needs and expectations of the interested parties

| # | Need or expectation | Interested parties concerned | Type of requirement | Adopted as a compliance obligation | How the organization addresses it (process, control) | Relevance | Entered from | Source / evidence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Service delivered on the agreed date, right first time | Customers (local businesses) | Contractual requirement | Yes | Planning and job order control (service delivery process); KPI on-time service | High | Manual | Framework contracts; satisfaction survey 2025 |
| 2 | Correct quotes and clear invoices | Customers (local businesses), Owner and shareholders | Customer expectation | No | Quote review before sending; invoice checked against the signed job sheet | High | Manual | Quotation register: 9 corrections in Q3 2025 |
| 3 | ISO 9001 certification within 12 months | Customers (local businesses), Owner and shareholders, Certification body | Voluntary commitment | Yes | QMS project AT-UNI-QMS; certification audit planned | High | Library | Tender files 2025; business plan 2025–2027 |
| 4 | Safe work, training and clear work instructions | Employees and their representatives | Legal or regulatory requirement | Yes | Training plan (MP-013) and work instructions (MP-006) | High | Library | Labour code; staff meeting minutes, October 2025 |
| 5 | Workload planned during peaks | Employees and their representatives, Owner and shareholders | Internal expectation | No | Capacity planning reviewed weekly; seasonal staff | Medium | AI | Planning board and overtime records |
| 6 | Forecast of needs and payment on time | Suppliers of spare parts | Contractual requirement | No | Quarterly forecast shared; payment terms 60 days | Medium | Manual | Supplier meetings, 2025 |
| 7 | Access to records and people during audits | Certification body | Contractual requirement | Yes | Records control (MP-030); audit coordination (MP-017) | Medium | Library | Certification contract |
| 8 | Compliance with labour law, business licence and waste rules | Authorities (labour inspection, municipality), Employees and their representatives | Legal or regulatory requirement | Yes | Legal register and compliance evaluation (MP-028) | Medium | AI | Legal register |

MP-001.5 — Determine needs and expectations of interested parties · How well the needs are known and handled (optional decision matrix)

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Customer requirements identified and written down | 30 | 4 | Requirements of the 12 main customers are in the requirements matrix; 2 framework contracts still to review. |
| 2 | Legal and regulatory requirements identified | 20 | 3 | Labour and licence requirements listed; vehicle and waste rules to confirm with the legal register (MP-028). |
| 3 | Requirements adopted as compliance obligations | 20 | 3 | Adopted for customers and authorities; supplier expectations kept as information. |
| 4 | Needs monitored (survey, meetings, complaints) | 15 | 4 | Annual survey and monthly complaint review in place. |
| 5 | Requirements reflected in processes and objectives | 15 | 3 | On-time service and quote accuracy objectives defined; proof of service to add to the delivery process. |

MP-001.6 — Validate and cascade stakeholder requirements · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Issues reviewed with top management | Yes | Meeting of 2025-12-06 |
| 2 | Interested parties and requirements validated | Yes | Interested parties register v1.0 |
| 3 | Requirements cascaded to process owners | Partly | Sent to operations and sales; purchasing on the next meeting |

MP-001.7 — Identify interactions between processes · Interactions between macro processes

| # | Macro process 1 (provides) | Macro process 2 (receives) | Interaction type | What flows between them | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Sales and quotation | Service delivery | Output → input | Validated quote and job order with customer requirements. | High | Job order form |
| 2 | Service delivery | Invoicing | Shared record or tool | Signed proof of service; the missing signature causes "job sheet not signed". | High | Job sheet |
| 3 | UMS007 (Supplier Quality Performance) | Service delivery | Resources provided | Availability of spare parts on the planned date. | Medium | Purchase orders and stock list |
| 4 | UMS006 (Competence and Training Orchestration) | All processes | Support service | Competent and authorized staff; training plan. | Medium | Competence matrix |
| 5 | UMS039 (Governance Bodies and Reviews Orchestration) | All processes | Control and feedback | Policy, objectives, resources and review decisions. | Medium | Management review minutes |

MP-001.8 — Define or review the management system scope · Management system scope identified

| # | Management system scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Design and delivery of technical services for local businesses in the Agadir region | Scope statement | Covers sales and quotation, planning, delivery, invoicing and after-sales. | High | Strategic plan and service catalogue |
| 2 | Head office and workshop, Agadir | Site | Single site; interventions at customer premises are included. | High | Business licence |
| 3 | ISO 9001 §8.3 Design and development | Non-applicable requirement | Not applicable: services follow customer or manufacturer specifications; no design responsibility. | Medium | Contracts review |
| 4 | Vehicle maintenance | Outsourced process | Outsourced to an approved garage; controlled through the supplier evaluation. | Low | Service contract |

MP-001.10 — Review organizational context periodically · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | External and internal issues | New competitor offer at lower price; issues list still valid. |
| 2 | Interested parties register | Add the new logistics partner. |
| 3 | Customer satisfaction and complaints | Satisfaction 82% (target 85%); complaints on quotes down by 40%. |

MP-001.10 — Review organizational context periodically · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Add supplier price risk to the risk register | Adam Rahmani | 2026-01-07 |
| 2 | Update the scope statement for the new maintenance contracts | Tariq Saleh | 2026-01-22 |

Figure — A step form with a record table: one row per item, each with its own source; add, edit or delete rows.

### UMS022 (MP-002) — Quality Policy and Strategic Direction Definition

Establish quality policy; define strategic direction; secure top mgmt commitment. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §5.1, §5.2.

Documents of this macro process: AT-UNI-QHSE-POL-IMS (Integrated QHSE policy); AT-UNI-QHSE-PSHEET-UMS022 (Macro process sheet — Quality Policy and Strategic Direction Definition).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-002.10 | Select the standards and scope type of the quality policy Task: Plan and prepare quality policy Select the standards and scope type of the quality policy — step 1 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Standards and scope | Standards the management system applies: ISO 9001, ISO 14001, ISO 45001 Scope type: Integrated Organization units covered: Headquarters, Agadir site Why these standards: Integrated policy for ISO 9001, ISO 14001, ISO 45001: customers ask for ISO 9001, and the owner wants to prevent road and workshop accidents and control waste. |
| MP-002.1 | Fix quality policy review periodicity Task: Plan and prepare quality policy Fix quality policy review periodicity — step 2 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Periodicity | Frequency: Annual Next due date: 2026-12-08 Review chaired by: Top Management Organization units in scope: Headquarters, Agadir site Review inputs and notes: Reviewed at each management review, and earlier after a change of strategy, a merger, a new site or a major customer requirement. |
| MP-002.3 | Consult top management on the quality policy Task: Plan and prepare quality policy Consult top management on the quality policy — step 3 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Register items | Top management on the quality policy identified: 4 rows — see the table below |
| MP-002.11 | Generate the quality policy draft from the template Task: Execute quality policy activities Generate the quality policy draft from the template — step 4 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager AI-assisted draft | Context given to the assistant: Standards: ISO 9001, ISO 14001, ISO 45001. Scope: technical services for local businesses in Agadir. Commitments from the management consultation: on-time and right-first-time service, legal compliance, staff competence, continual improvement. Strategic direction: reference provider in the region by 2027. Suggestion outcome: Edited Final validated text: Atlas Universal SME provides technical services to local businesses in the Agadir region. We commit to: satisfy our customers and the applicable legal requirements; provide safe and healthy working conditions and prevent injury and ill health; protect the environment and prevent pollution; consult and involve our workers; set measurable objectives every year and continually improve our integrated management system (ISO 9001, ISO 14001, ISO 45001). |
| MP-002.2 | Adapt the quality policy commitments to the organization Task: Execute quality policy activities Adapt the quality policy commitments to the organization — step 5 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Document | Document template: TPL-POL-IMS — Integrated QHSE policy Document reference: AT-UNI-QHSE-POL Version: 0.2 Content summary: Commitments adapted: "right first time" wording, signed proof of service, reference to the 2027 strategic direction. Generated document: AT-UNI-QHSE-POL-IMS — Integrated QHSE policy |
| MP-002.4 | Integrate mandatory commitments into the quality policy Task: Execute quality policy activities Integrate mandatory commitments into the quality policy — step 6 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Register items | Integrate mandatory commitments into the quality policy identified: 4 rows — see the table below |
| MP-002.5 | Align the quality policy with ISO requirements and strategy Task: Execute quality policy activities Align the quality policy with ISO requirements and strategy — step 7 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Execution | What was done: Policy cross-checked with the strategic plan 2025–2027 and the requirements matrix: two wording changes (customer proof of service, 2027 direction). No conflict with customer contracts. Records that prove it: AT-UNI-QHSE-POL-IMS — Integrated QHSE policy Completion (%): 100 |
| MP-002.12 | Check the quality policy draft against ISO 9001 §5.2 Task: Verify, record and close quality policy Check the quality policy draft against ISO 9001 §5.2 — step 8 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Assessment | Decision matrix: 5 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Draft meets ISO 9001 §5.2.1 (weighted score 4.4). §5.2.2 will be met once the communication step is done. Ready for top management approval. |
| MP-002.6 | Obtain top management approval of the quality policy Task: Verify, record and close quality policy Obtain top management approval of the quality policy — step 9 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Decision | Decision criteria checked: 2 rows — see the table below Decision: Go Approver (Accountable): Top Management Decision comment and conditions: Approved and signed by the Managing Director. Publish version 1.0. |
| MP-002.13 | Publish the quality policy and generate its files Task: Verify, record and close quality policy Publish the quality policy and generate its files — step 10 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | DynamicMS Engine Automated service task | System result confirmed: Quality policy v1.0 published; DOCX and PDF generated; notice-board version printed. Records produced: AT-UNI-QHSE-POL-IMS — Integrated QHSE policy; AT-UNI-QHSE-PSHEET-UMS022 — Macro process sheet — Quality Policy and Strategic Direction Definition |
| MP-002.7 | Communicate the quality policy Task: Verify, record and close quality policy Communicate the quality policy — step 11 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Communication | Communication records: 3 rows — see the table below |
| MP-002.8 | Plan the quality policy review Task: Verify, record and close quality policy Plan the quality policy review — step 12 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Review | Review frequency: Annual Review date: 2025-12-15 Next review: 2026-12-15 Chaired by: Top Management Participants: IMS Manager, Quality Manager, Operations Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-002.9 | Update the quality policy document Task: Verify, record and close quality policy Update the quality policy document — step 13 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Change | Change made: Added a commitment on confidentiality of customer data (new maintenance contracts). Version 1.1 issued. Reason: Decision D-1 of the policy review Documents or records updated: AT-UNI-QHSE-POL-IMS — Integrated QHSE policy; Add a confidentiality commitment for customer data |

MP-002.3 — Consult top management on the quality policy · Top management on the quality policy identified

| # | Top management on the quality policy | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Meet customer requirements on time, first time | Commitment | Priority of the Managing Director: on-time service and correct quotes. | High | Interview with the Managing Director, 2025-12-05 |
| 2 | Comply with legal and contractual requirements | Commitment | Includes customer contracts and labour law. | High | Interview with the Managing Director |
| 3 | Develop staff competence | Commitment | Two senior technicians coach the new hires. | Medium | HR interview |
| 4 | Become the reference technical services provider in the Agadir region by 2027 | Strategic direction | Strategic direction for the objectives. | High | Strategic plan 2025–2027 |

MP-002.4 — Integrate mandatory commitments into the quality policy · Integrate mandatory commitments into the quality policy identified

| # | Integrate mandatory commitments into the quality policy | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | §5.2.1 a) Appropriate to purpose and context | Commitment | First sentence describes technical services, local businesses and the region. | High | Policy draft v0.2, paragraph 1 |
| 2 | §5.2.1 b) Framework for quality objectives | Commitment | "Set measurable quality objectives every year". | High | Policy draft v0.2, commitment 4 |
| 3 | §5.2.1 c) Commitment to satisfy applicable requirements | Commitment | Customer, legal and contractual requirements named. | High | Policy draft v0.2, commitment 2 |
| 4 | §5.2.1 d) Commitment to continual improvement | Commitment | "Continually improve our quality management system". | High | Policy draft v0.2, commitment 4 |

MP-002.12 — Check the quality policy draft against ISO 9001 §5.2 · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | §5.2.1 a) Appropriate to the purpose and context | 20 | 5 | Services, customers and region described. |
| 2 | §5.2.1 b) Framework for setting objectives | 20 | 4 | Measurable objectives required every year; link to KPIs to show in MP-003. |
| 3 | §5.2.1 c) Commitment to satisfy applicable requirements | 20 | 5 | Explicit. |
| 4 | §5.2.1 d) Commitment to continual improvement | 20 | 5 | Explicit. |
| 5 | §5.2.2 Available, communicated, understood | 20 | 3 | Communication plan ready (step 11); understanding to check in the next internal audit. |

MP-002.6 — Obtain top management approval of the quality policy · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Compliance check against ISO 9001 §5.2 done | Yes | Decision matrix, step 8 (score 4.4) |
| 2 | Consistent with strategic direction | Yes | Strategic plan 2025–2027 |

MP-002.7 — Communicate the quality policy · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Operations | Meeting | 2025-12-13 | Toolbox talk: what the policy means for each job (right first time, signed job sheet). | IMS Manager |
| 2 | All employees | Notice board | 2025-12-14 | Signed policy posted in the workshop and the office. | Document Controller |
| 3 | Customers and interested parties | Portal | 2025-12-16 | Policy published on the website. | IMS Manager |

MP-002.8 — Plan the quality policy review · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Changes in context and strategy | New maintenance contract segment. |
| 2 | Achievement of quality objectives | 3 of 4 objectives on track. |
| 3 | Audit results and staff feedback | Policy known by 90% of interviewed staff. |

MP-002.8 — Plan the quality policy review · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Add a confidentiality commitment for customer data | Tariq Saleh | 2026-01-04 |

### UMS031 (MP-003) — Quality Objectives and Targets Deployment

Cascade strategic objectives; deploy SMART objectives; assign responsibilities; monitor. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §6.2.

Documents of this macro process: AT-UNI-QHSE-OBJ (Objectives and action plan); AT-UNI-QHSE-PSHEET-UMS031 (Macro process sheet — Quality Objectives and Targets Deployment).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-003.1 | Cascade the quality policy into quality objectives Task: Plan and prepare quality objectives Cascade the quality policy into quality objectives — step 1 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager SMART objectives | Objectives (become entries of the objectives register): 2 rows — see the table below On completion: rows become objectives. |
| MP-003.2 | Define SMART quality objectives Task: Plan and prepare quality objectives Define SMART quality objectives — step 2 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager SMART objectives | Objectives (become entries of the objectives register): 4 rows — see the table below On completion: rows become objectives. |
| MP-003.3 | Align quality objectives with the quality policy Task: Plan and prepare quality objectives Align quality objectives with the quality policy — step 3 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Execution | What was done: Each objective linked to a policy commitment and to one KPI of the dashboard; no objective without an owner. Records that prove it: AT-UNI-QHSE-OBJ — Objectives and action plan; OBJ-1 — Raise customer satisfaction on technical services; OBJ-2 — Deliver technical services on time; Deliver objective: Raise customer satisfaction on technical services Completion (%): 100 |
| MP-003.4 | Designate an owner for each quality objective Task: Plan and prepare quality objectives Designate an owner for each quality objective — step 4 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Plan | Planned activities (become actions): 4 rows — see the table below On completion: rows become actions. |
| MP-003.5 | Deploy quality objectives in the objectives register Task: Execute quality objectives activities Deploy quality objectives in the objectives register — step 5 of 10 in UMS031 Quality Objectives and Targets Deployment. | DynamicMS Engine Automated service task | System result confirmed: Deploy quality objectives in the objectives register: done by the DynamicMS Engine; Objectives available in the project. Records produced: AT-UNI-QHSE-OBJ — Objectives and action plan; AT-UNI-QHSE-PSHEET-UMS031 — Macro process sheet — Quality Objectives and Targets Deployment; OBJ-1 — Raise customer satisfaction on technical services; OBJ-2 — Deliver technical services on time; OBJ-3 — Reduce the cost of poor quality; OBJ-4 — Close corrective actions on time; Deliver objective: Raise customer satisfaction on technical services |
| MP-003.6 | Monitor progress of quality objectives Task: Execute quality objectives activities Monitor progress of quality objectives — step 6 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-003.7 | Display quality objectives at workstations Task: Execute quality objectives activities Display quality objectives at workstations — step 7 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Execution | What was done: Objectives board displayed in the workshop and the office; monthly results updated by the Performance Manager. Records that prove it: AT-UNI-QHSE-OBJ — Objectives and action plan; OBJ-1 — Raise customer satisfaction on technical services; OBJ-2 — Deliver technical services on time; Deliver objective: Raise customer satisfaction on technical services Completion (%): 100 |
| MP-003.8 | Adjust quality objectives and targets Task: Verify, record and close quality objectives Adjust quality objectives and targets — step 8 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Change | Change made: Objectives updated: quote error. Reason: Finding of the internal audit Documents or records updated: AT-UNI-QHSE-OBJ — Objectives and action plan; OBJ-1 — Raise customer satisfaction on technical services; OBJ-2 — Deliver technical services on time; Deliver objective: Raise customer satisfaction on technical services |
| MP-003.9 | Recognize teams that reach quality objectives Task: Verify, record and close quality objectives Recognize teams that reach quality objectives — step 9 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Execution | What was done: Recognize teams that reach quality objectives carried out on service delivery; Objectives updated. Records that prove it: AT-UNI-QHSE-OBJ — Objectives and action plan; OBJ-1 — Raise customer satisfaction on technical services; OBJ-2 — Deliver technical services on time; Deliver objective: Raise customer satisfaction on technical services Completion (%): 100 |
| MP-003.10 | Translate quality policy commitments into objective statements Task: Verify, record and close quality objectives Translate quality policy commitments into objective statements — step 10 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager SMART objectives | Objectives (become entries of the objectives register): 2 rows — see the table below On completion: rows become objectives. |

MP-003.1 — Cascade the quality policy into quality objectives · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Raise customer satisfaction on technical services | Q-KPI-01 — Customer satisfaction index | 78% | >= 85% | Satisfy customer requirements | Julien Moreau | 2026-11-26 | Quarterly survey; complaint review meeting |
| 2 | Deliver technical services on time | Q-KPI-02 — On-time delivery rate | 86% | >= 95% | On time, right first time | Claire Martin | 2026-08-28 | Planning board; one extra technician in summer |

MP-003.2 — Define SMART quality objectives · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Raise customer satisfaction on technical services | Q-KPI-01 — Customer satisfaction index | 78% | >= 85% | Satisfy customer requirements | Julien Moreau | 2026-11-26 | Quarterly survey; complaint review meeting |
| 2 | Deliver technical services on time | Q-KPI-02 — On-time delivery rate | 86% | >= 95% | On time, right first time | Claire Martin | 2026-08-28 | Planning board; one extra technician in summer |
| 3 | Reduce the cost of poor quality | Q-KPI-04 — Cost of poor quality | 4.1% | <= 2% | Continual improvement | Julien Moreau | 2026-11-26 | Rework tracking in the NC register |
| 4 | Close corrective actions on time | Q-KPI-05 — Corrective actions closed on time | 70% | >= 90% | Continual improvement | Tariq Saleh | 2026-05-30 | Weekly action review |

MP-003.4 — Designate an owner for each quality objective · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Build the action plan for: Raise customer satisfaction on technical services | Julien Moreau | 2025-12-18 | 2026-01-08 | Action plan approved |
| 2 | Build the action plan for: Deliver technical services on time | Claire Martin | 2025-12-18 | 2026-01-15 | Action plan approved |
| 3 | Build the action plan for: Reduce the cost of poor quality | Julien Moreau | 2025-12-18 | 2026-01-22 | Action plan approved |
| 4 | Build the action plan for: Close corrective actions on time | Tariq Saleh | 2025-12-18 | 2026-01-29 | Action plan approved |

MP-003.6 — Monitor progress of quality objectives · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Objectives); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Objectives); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

MP-003.10 — Translate quality policy commitments into objective statements · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Reduce the cost of poor quality | Q-KPI-04 — Cost of poor quality | 4.1% | <= 2% | Continual improvement | Julien Moreau | 2026-11-26 | Rework tracking in the NC register |
| 2 | Close corrective actions on time | Q-KPI-05 — Corrective actions closed on time | 70% | >= 90% | Continual improvement | Tariq Saleh | 2026-05-30 | Weekly action review |

### UMS002 (MP-004) — Process Architecture Mapping

Define architecture; identify core/support; map in BPMN; assign RACI. Owner: Process Excellence Manager. Tier 1. Requirements answered: ISO 9001 §4.4.

Documents of this macro process: AT-UNI-QHSE-PMAP (Process map and interactions); AT-UNI-QHSE-PSHEET-UMS002 (Macro process sheet — Process Architecture Mapping); AT-UNI-QHSE-RACSI (RACSI matrix).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-004.1 | Define the process architecture scope Task: Plan and prepare process architecture Define the process architecture scope — step 1 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Register items | Process architecture scope identified: 2 rows — see the table below |
| MP-004.2 | Identify core, support and management processes Task: Plan and prepare process architecture Identify core, support and management processes — step 2 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Register items | Core, support and management processes identified: 6 rows — see the table below |
| MP-004.3 | Map each process in BPMN Task: Plan and prepare process architecture Map each process in BPMN — step 3 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Register items | Each process in BPMN identified: 3 rows — see the table below |
| MP-004.4 | Assign RACSI roles to each process Task: Execute process architecture activities Assign RACSI roles to each process — step 4 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Assignment | Role: Process Excellence Manager Person (from the OBS): Nadia Chraibi Organization units covered: Quality RACSI of the macro process: R: Process Excellence Manager · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-004.5 | Validate the process map with process owners Task: Execute process architecture activities Validate the process map with process owners — step 5 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Process Excellence Manager Decision comment and conditions: Process map validated; publish version 1.0. |
| MP-004.6 | Verify process map alignment with ISO 9001 §4.4 Task: Execute process architecture activities Verify process map alignment with ISO 9001 §4.4 — step 6 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Process approach in place (weighted score 3.5). Complete KPIs and risk review for purchasing and HR before the mock audit. |
| MP-004.7 | Publish the process map Task: Verify, record and close process architecture Publish the process map — step 7 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Document | Document template: TPL-PMAP — Process map and interactions Document reference: AT-UNI-QHSE-UMS002-07 Version: 2.0 Content summary: Architecture map for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PMAP — Process map and interactions |
| MP-004.8 | Review the process map Task: Verify, record and close process architecture Review the process map — step 8 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Review | Review frequency: Annual Review date: 2025-12-26 Next review: 2026-12-26 Chaired by: Process Excellence Manager Participants: Process Excellence Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-004.9 | Create functions and decompose into process elements Task: Model Process Element Hierarchy Create functions and decompose into process elements — step 9 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Execution | What was done: Create functions and decompose into process elements carried out on service delivery; Architecture map updated. Records that prove it: AT-UNI-QHSE-PMAP — Process map and interactions; Update BPMN diagrams Completion (%): 100 |
| MP-004.10 | Flag lowest-level process elements as executable tasks Task: Model Process Element Hierarchy Flag lowest-level process elements as executable tasks — step 10 of 13 in UMS002 Process Architecture Mapping. | DynamicMS Engine Automated service task | System result confirmed: Flag lowest-level process elements as executable tasks: done by the DynamicMS Engine; Architecture map available in the project. Records produced: AT-UNI-QHSE-PMAP — Process map and interactions; AT-UNI-QHSE-RACSI — RACSI matrix; Update BPMN diagrams |
| MP-004.11 | Generate process map for a function Task: Model Process Element Hierarchy Generate process map for a function — step 11 of 13 in UMS002 Process Architecture Mapping. | DynamicMS Engine Automated service task | System result confirmed: Generate process map for a function: done by the DynamicMS Engine; Architecture map available in the project. Records produced: AT-UNI-QHSE-PMAP — Process map and interactions; AT-UNI-QHSE-RACSI — RACSI matrix; Update BPMN diagrams |
| MP-004.12 | Compile Macro Process Sheet Task: Compile Macro Process Sheets Compile Macro Process Sheet — step 12 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Document | Document template: TPL-PMAP — Process map and interactions Document reference: AT-UNI-QHSE-UMS002-12 Version: 1.1 Content summary: Architecture map for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PMAP — Process map and interactions |
| MP-004.13 | Group atomic sheets into composite sheet Task: Compile Macro Process Sheets Group atomic sheets into composite sheet — step 13 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Execution | What was done: Group atomic sheets into composite sheet carried out on service delivery; Architecture map updated. Records that prove it: AT-UNI-QHSE-PMAP — Process map and interactions; Update BPMN diagrams Completion (%): 100 |

MP-004.1 — Define the process architecture scope · Process architecture scope identified

| # | Process architecture scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | All activities of Atlas Universal SME in the Agadir region | Scope statement | Same boundary as the management system scope (MP-001 step 8). | High | Scope statement v1.0 |
| 2 | Three levels: macro process > task > step | Modeling rule | Steps are the lowest level and carry the forms and records. | Medium | Process level definitions |

MP-004.2 — Identify core, support and management processes · Core, support and management processes identified

| # | Core, support and management processes | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Strategy and management review | Management process | Owner: Managing Director | High | Organization chart |
| 2 | Sales and quotation | Core process | Owner: Operations Manager | High | Organization chart |
| 3 | Delivery of technical services | Core process | Owner: Operations Manager | High | Job orders |
| 4 | Purchasing and suppliers | Support process | Owner: Quality Manager | Medium | Purchase procedure |
| 5 | People and competence | Support process | Owner: HR Manager | Medium | Competence matrix |
| 6 | Measurement, audit and improvement | Management process | Owner: Quality Manager | Medium | Audit programme |

MP-004.3 — Map each process in BPMN · Each process in BPMN identified

| # | Each process in BPMN | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Delivery of technical services: request → planning → intervention → signed job sheet → invoice | BPMN diagram | Two lanes (Operations, Customer); gateway "job sheet signed?" before invoicing. | High | Process workshop with the technicians |
| 2 | Sales and quotation: request → site visit → quote → second check → customer approval | BPMN diagram | Second check added to prevent quote errors. | High | Quotation register |
| 3 | Purchasing: need → order → reception check → stock | BPMN diagram | Reception check against the order. | Medium | Purchase orders |

MP-004.5 — Validate the process map with process owners · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Every process has an owner | Yes | RACSI matrix |
| 2 | Inputs, outputs and interactions shown | Yes | Process map v0.9 |
| 3 | Owners agree with their process description | Yes | Validation meeting minutes |

MP-004.6 — Verify process map alignment with ISO 9001 §4.4 · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | §4.4.1 a–b) Inputs, outputs, sequence and interaction determined | 25 | 4 | All core processes modeled in BPMN. |
| 2 | §4.4.1 c) Criteria, methods and KPIs | 25 | 3 | KPIs defined for core processes; support processes to complete. |
| 3 | §4.4.1 d–e) Resources, responsibilities and authorities | 25 | 4 | RACSI for every macro process. |
| 4 | §4.4.1 f) Risks and opportunities addressed | 25 | 3 | Linked to the risk register; 2 processes without risk review. |

MP-004.8 — Review the process map · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Scope | Scope still valid; minor updates made. |
| 2 | Strategy | No major change since the last review. |
| 3 | Process inventory | Gap found on BPMN diagrams. |

MP-004.8 — Review the process map · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update BPMN diagrams | Nadia Chraibi | 2026-01-25 |

### UMS023 (MP-005) — SIPOC and Value Stream Mapping

Define SIPOC; map value stream; identify value-added steps; optimize flow. Owner: Process Excellence Manager. Tier 1. Requirements answered: ISO 9001 §4.4, §8.1.

Documents of this macro process: AT-UNI-QHSE-PSHEET-UMS023 (Macro process sheet — SIPOC and Value Stream Mapping).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-005.1 | Define SIPOC and value stream scope Task: Plan and prepare SIPOC and value stream Define SIPOC and value stream scope — step 1 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream scope identified: 3 rows — see the table below |
| MP-005.2 | Define SIPOC method Task: Plan and prepare SIPOC and value stream Define SIPOC method — step 2 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC method identified: 3 rows — see the table below |
| MP-005.3 | Define SIPOC and value stream suppliers Task: Plan and prepare SIPOC and value stream Define SIPOC and value stream suppliers — step 3 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream suppliers identified: 3 rows — see the table below |
| MP-005.4 | Define SIPOC and value stream inputs Task: Plan and prepare SIPOC and value stream Define SIPOC and value stream inputs — step 4 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream inputs identified: 3 rows — see the table below |
| MP-005.5 | Define SIPOC and value stream steps Task: Execute SIPOC and value stream activities Define SIPOC and value stream steps — step 5 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream steps identified: 3 rows — see the table below |
| MP-005.6 | Define SIPOC and value stream outputs Task: Execute SIPOC and value stream activities Define SIPOC and value stream outputs — step 6 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream outputs identified: 3 rows — see the table below |
| MP-005.7 | Define SIPOC and value stream customers Task: Execute SIPOC and value stream activities Define SIPOC and value stream customers — step 7 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream customers identified: 3 rows — see the table below |
| MP-005.8 | Map SIPOC and value stream Task: Verify, record and close SIPOC and value stream Map SIPOC and value stream — step 8 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream identified: 3 rows — see the table below |
| MP-005.9 | Validate SIPOC and value stream Task: Verify, record and close SIPOC and value stream Validate SIPOC and value stream — step 9 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Process Excellence Manager Decision comment and conditions: SIPOC diagrams approved against ISO 9001; no blocking point. |
| MP-005.10 | Publish SIPOC and value stream Task: Verify, record and close SIPOC and value stream Publish SIPOC and value stream — step 10 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS023-10 Version: 1.1 Content summary: SIPOC diagrams for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PSHEET-UMS023 — Macro process sheet — SIPOC and Value Stream Mapping |
| MP-005.11 | Capture As-Is SIPOC where required Task: Manage As-Is and To-Be SIPOC Capture As-Is SIPOC where required — step 11 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | As-Is SIPOC where required identified: 3 rows — see the table below |
| MP-005.12 | Design SIPOC and value stream To-Be SIPOC Task: Manage As-Is and To-Be SIPOC Design SIPOC and value stream To-Be SIPOC — step 12 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager AI-assisted draft | Context given to the assistant: Step: Design SIPOC and value stream To-Be SIPOC. Inputs: Process scope; Requirements; Customer needs. Standards: ISO 9001, ISO 14001, ISO 45001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Edited Final validated text: SIPOC diagrams drafted with the assistant and reviewed by Process Excellence Manager: covers ISO 9001, ISO 14001. |
| MP-005.13 | Compare As-Is and To-Be SIPOC Task: Manage As-Is and To-Be SIPOC Compare As-Is and To-Be SIPOC — step 13 of 14 in UMS023 SIPOC and Value Stream Mapping. | DynamicMS Engine Automated service task | System result confirmed: Compare As-Is and To-Be SIPOC: done by the DynamicMS Engine; SIPOC diagrams available in the project. Records produced: AT-UNI-QHSE-PSHEET-UMS023 — Macro process sheet — SIPOC and Value Stream Mapping |
| MP-005.14 | Approve and deploy To-Be version Task: Manage As-Is and To-Be SIPOC Approve and deploy To-Be version — step 14 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Process Excellence Manager Decision comment and conditions: SIPOC diagrams approved against ISO 9001; no blocking point. |

MP-005.1 — Define SIPOC and value stream scope · SIPOC and value stream scope identified

| # | SIPOC and value stream scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Customer complaint log, Dec 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Internal audit report, Dec 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Process performance dashboard, Nov 2025 |

MP-005.2 — Define SIPOC method · SIPOC method identified

| # | SIPOC method | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Internal audit report, Dec 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Process performance dashboard, Nov 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Interview with the process owner, Nov 2025 |

MP-005.3 — Define SIPOC and value stream suppliers · SIPOC and value stream suppliers identified

| # | SIPOC and value stream suppliers | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Spare parts supplier A (critical) | Supplier | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Process performance dashboard, Nov 2025 |
| 2 | Spare parts supplier B | Supplier | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Interview with the process owner, Nov 2025 |
| 3 | Logistics provider | Supplier | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Regulatory watch bulletin, Nov 2025 |

MP-005.4 — Define SIPOC and value stream inputs · SIPOC and value stream inputs identified

| # | SIPOC and value stream inputs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Interview with the process owner, Nov 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Regulatory watch bulletin, Nov 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Supplier evaluation file, Oct 2025 |

MP-005.5 — Define SIPOC and value stream steps · SIPOC and value stream steps identified

| # | SIPOC and value stream steps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Regulatory watch bulletin, Nov 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Supplier evaluation file, Oct 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Management review minutes, Oct 2025 |

MP-005.6 — Define SIPOC and value stream outputs · SIPOC and value stream outputs identified

| # | SIPOC and value stream outputs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Supplier evaluation file, Oct 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Management review minutes, Oct 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Customer complaint log, Oct 2025 |

MP-005.7 — Define SIPOC and value stream customers · SIPOC and value stream customers identified

| # | SIPOC and value stream customers | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Management review minutes, Oct 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Customer complaint log, Oct 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Internal audit report, Oct 2025 |

MP-005.8 — Map SIPOC and value stream · SIPOC and value stream identified

| # | SIPOC and value stream | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Customer complaint log, Oct 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Internal audit report, Oct 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Process performance dashboard, Sep 2025 |

MP-005.9 — Validate SIPOC and value stream · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | SIPOC diagrams complete | Yes | SIPOC diagrams v1.0 |
| 2 | Requirements of ISO 9001 §4.4, §8.1 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-005.11 — Capture As-Is SIPOC where required · As-Is SIPOC where required identified

| # | As-Is SIPOC where required | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Interview with the process owner, Sep 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Regulatory watch bulletin, Sep 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Supplier evaluation file, Sep 2025 |

MP-005.14 — Approve and deploy To-Be version · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | SIPOC diagrams complete | Yes | SIPOC diagrams v1.0 |
| 2 | Requirements of ISO 9001 §4.4, §8.1 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### GRC005 (MP-028) — Regulatory and Compliance Obligations Mapping

Maintain legal register; identify obligations; link to controls; monitor changes. Owner: Compliance Officer. Tier 1. Requirements answered: ISO 9001 §4.2, ISO 14001 §6.1.3, ISO 45001 §6.1.3.

Documents of this macro process: AT-UNI-QHSE-LEGAL (Compliance obligations register); AT-UNI-QHSE-PSHEET-GRC005 (Macro process sheet — Regulatory and Compliance Obligations Mapping).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-028.1 | Maintain legal register Task: Plan and prepare compliance obligations Maintain legal register — step 1 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Document | Document template: TPL-LEGAL — Compliance obligations register Document reference: AT-UNI-QHSE-GRC005-01 Version: 1.0 Content summary: Legal register for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-LEGAL — Compliance obligations register |
| MP-028.2 | Identify compliance obligations Task: Plan and prepare compliance obligations Identify compliance obligations — step 2 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Register items | Compliance obligations identified: 3 rows — see the table below |
| MP-028.3 | Link compliance obligations to policies/controls Task: Plan and prepare compliance obligations Link compliance obligations to policies/controls — step 3 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Execution | What was done: Link compliance obligations to policies/controls carried out on service delivery; Legal register updated. Records that prove it: AT-UNI-QHSE-LEGAL — Compliance obligations register; OB-S1 — ISO 9001; OB-S2 — ISO 14001 Completion (%): 100 |
| MP-028.4 | Monitor compliance obligations changes Task: Plan and prepare compliance obligations Monitor compliance obligations changes — step 4 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-028.5 | Assess compliance obligations impact Task: Execute compliance obligations activities Assess compliance obligations impact — step 5 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.9 Conclusion: Weighted score 3.9/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-028.6 | Validate compliance obligations Task: Execute compliance obligations activities Validate compliance obligations — step 6 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Legal register approved against ISO 9001; no blocking point. |
| MP-028.7 | Adjust compliance obligations policies Task: Execute compliance obligations activities Adjust compliance obligations policies — step 7 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Change | Change made: Legal register updated: Strategic (market, customer loss). Reason: Change in regulation Documents or records updated: AT-UNI-QHSE-LEGAL — Compliance obligations register; OB-S1 — ISO 9001; OB-S2 — ISO 14001 |
| MP-028.8 | Submit compliance obligations declarations Task: Verify, record and close compliance obligations Submit compliance obligations declarations — step 8 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Execution | What was done: Submit compliance obligations declarations carried out on service delivery; Legal register updated. Records that prove it: AT-UNI-QHSE-LEGAL — Compliance obligations register; OB-S1 — ISO 9001; OB-S2 — ISO 14001 Completion (%): 100 |
| MP-028.9 | Manage compliance obligations inspections Task: Verify, record and close compliance obligations Manage compliance obligations inspections — step 9 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Execution | What was done: Manage compliance obligations inspections carried out on service delivery; Legal register updated. Records that prove it: AT-UNI-QHSE-LEGAL — Compliance obligations register; OB-S1 — ISO 9001; OB-S2 — ISO 14001 Completion (%): 100 |
| MP-028.10 | Report compliance obligations Task: Verify, record and close compliance obligations Report compliance obligations — step 10 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Communication | Communication records: 2 rows — see the table below |

MP-028.2 — Identify compliance obligations · Compliance obligations identified

| # | Compliance obligations | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects Legal register; followed by Compliance Officer. | High | Internal audit report, Dec 2025 |
| 2 | ISO 14001 | Requirement | Affects Compliance obligations; followed by Compliance Officer. | Medium | Process performance dashboard, Nov 2025 |
| 3 | ISO 45001 | Requirement | Affects Legal register; followed by Compliance Officer. | Medium | Interview with the process owner, Nov 2025 |

MP-028.4 — Monitor compliance obligations changes · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-08 — Obligations mapped to process elements | Obligations mapped to process elements measures the result of this macro process (Legal register); it is the KPI its owner reviews at each Monthly review. | 100 | 100% |

MP-028.5 — Assess compliance obligations impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Legal register complete and up to date | 30 | 3 | Legal register reviewed on 2026-01-01; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §4.2, ISO 14001 §6.1.3, ISO 45001 §6.1.3 met | 30 | 4 | Checked against ISO 9001 §4.2, ISO 14001 §6.1.3, ISO 45001 §6.1.3 with the checklist of the phase gate. |
| 3 | Evidence available for Compliance obligations | 20 | 5 | Records filed in the project: Compliance obligations. |
| 4 | Results against target | 20 | 4 | KPI KPI-08 used as the measure. |

MP-028.6 — Validate compliance obligations · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Legal register complete | Yes | Legal register v1.0 |
| 2 | Requirements of ISO 9001 §4.2, ISO 14001 §6.1.3, ISO 45001 §6.1.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-028.10 — Report compliance obligations · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Intranet | 2026-01-08 | Legal register: what changes for you and what to do by 2026-01-22. | Compliance Officer |
| 2 | Regulators | Notice board | 2026-01-10 | Compliance obligations: what changes for you and what to do by 2026-01-22. | Compliance Officer |

### GRC001 (MP-036) — Policy and Procedure Governance

Define policy lifecycle; identify gaps; validate and approve; publish and renew. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §5.2, §7.5.

Documents of this macro process: AT-UNI-QHSE-CHANGE (Control of changes record); AT-UNI-QHSE-MAN (Management system manual).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-036.1 | Define policies and procedures lifecycle Task: Plan and prepare policies and procedures Define policies and procedures lifecycle — step 1 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Register items | Policies and procedures lifecycle identified: 3 rows — see the table below |
| MP-036.2 | Identify policies and procedures gaps Task: Plan and prepare policies and procedures Identify policies and procedures gaps — step 2 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Register items | Policies and procedures gaps identified: 3 rows — see the table below |
| MP-036.3 | Draft policies and procedures Task: Plan and prepare policies and procedures Draft policies and procedures — step 3 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Document | Document template: TPL-MAN — Management system manual Document reference: AT-UNI-QHSE-GRC001-03 Version: 2.0 Content summary: Policies for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-MAN — Management system manual |
| MP-036.4 | Align policies and procedures Task: Plan and prepare policies and procedures Align policies and procedures — step 4 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Execution | What was done: Align policies and procedures carried out on service delivery; Policies updated. Records that prove it: AT-UNI-QHSE-MAN — Management system manual; CHG-01 — New quotation template with second check; CHG-02 — Replace the job sheet with a tablet form Completion (%): 100 |
| MP-036.5 | Submit policies and procedures Task: Execute policies and procedures activities Submit policies and procedures — step 5 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Execution | What was done: Submit policies and procedures carried out on service delivery; Policies updated. Records that prove it: AT-UNI-QHSE-MAN — Management system manual; CHG-01 — New quotation template with second check; CHG-02 — Replace the job sheet with a tablet form Completion (%): 100 |
| MP-036.6 | Validate policies and procedures Task: Execute policies and procedures activities Validate policies and procedures — step 6 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): IMS Manager Decision comment and conditions: Policies approved against ISO 9001; no blocking point. |
| MP-036.7 | Approve policies and procedures Task: Execute policies and procedures activities Approve policies and procedures — step 7 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): IMS Manager Decision comment and conditions: Policies approved against ISO 9001; no blocking point. |
| MP-036.8 | Publish policies and procedures Task: Execute policies and procedures activities Publish policies and procedures — step 8 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Document | Document template: TPL-MAN — Management system manual Document reference: AT-UNI-QHSE-GRC001-08 Version: 2.0 Content summary: Policies for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-MAN — Management system manual |
| MP-036.9 | Notify owners of policies and procedures Task: Verify, record and close policies and procedures Notify owners of policies and procedures — step 9 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Communication | Communication records: 2 rows — see the table below |
| MP-036.10 | Schedule policies and procedures renewal Task: Verify, record and close policies and procedures Schedule policies and procedures renewal — step 10 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Plan | Planned activities (become actions): 1 row — see the table below On completion: rows become actions. |
| MP-036.11 | Retire policies and procedures Task: Verify, record and close policies and procedures Retire policies and procedures — step 11 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Closure | Closure evidence: Policies closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: AT-UNI-QHSE-MAN — Management system manual; CHG-01 — New quotation template with second check; CHG-02 — Replace the job sheet with a tablet form; Retire policies and procedures Closure date: 2026-01-13 |

MP-036.1 — Define policies and procedures lifecycle · Policies and procedures lifecycle identified

| # | Policies and procedures lifecycle | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Policies | Output | Affects Policies; followed by IMS Manager. | High | Customer complaint log, Dec 2025 |
| 2 | Procedures | Output | Affects Procedures; followed by IMS Manager. | Medium | Internal audit report, Dec 2025 |
| 3 | Approval records | Output | Affects Policies; followed by IMS Manager. | Medium | Process performance dashboard, Dec 2025 |

MP-036.2 — Identify policies and procedures gaps · Policies and procedures gaps identified

| # | Policies and procedures gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Policies | Output | Affects Policies; followed by IMS Manager. | High | Internal audit report, Dec 2025 |
| 2 | Procedures | Output | Affects Procedures; followed by IMS Manager. | Medium | Process performance dashboard, Dec 2025 |
| 3 | Approval records | Output | Affects Policies; followed by IMS Manager. | Medium | Interview with the process owner, Nov 2025 |

MP-036.6 — Validate policies and procedures · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Policies complete | Yes | Policies v1.0 |
| 2 | Requirements of ISO 9001 §5.2, §7.5 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-036.7 — Approve policies and procedures · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Policies complete | Yes | Policies v1.0 |
| 2 | Requirements of ISO 9001 §5.2, §7.5 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-036.9 — Notify owners of policies and procedures · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Board | E-mail | 2026-01-14 | Policies: what changes for you and what to do by 2026-01-28. | IMS Manager |
| 2 | All employees | Intranet | 2026-01-16 | Procedures: what changes for you and what to do by 2026-01-28. | IMS Manager |

MP-036.10 — Schedule policies and procedures renewal · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Retire policies and procedures | Tariq Saleh | 2026-01-16 | 2026-01-30 | Policies |

### GRC002 (MP-037) — Enterprise Risk Universe and Assessment

Define risk taxonomy; identify scenarios; assess probability/impact; publish heatmap. Owner: Risk Manager. Tier 1. Requirements answered: ISO 9001 §6.1, ISO 31000.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-037.1 | Define enterprise risk register taxonomy Task: Plan and prepare enterprise risk register Define enterprise risk register taxonomy — step 1 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Register items | Enterprise risk register taxonomy identified: 3 rows — see the table below |
| MP-037.2 | Identify enterprise risk register scenarios Task: Plan and prepare enterprise risk register Identify enterprise risk register scenarios — step 2 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Register items | Enterprise risk register scenarios identified: 4 rows — see the table below |
| MP-037.3 | Assess enterprise risk register probability/impact Task: Plan and prepare enterprise risk register Assess enterprise risk register probability/impact — step 3 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Weighted score 4.4/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-037.4 | Calculate enterprise risk register scores Task: Execute enterprise risk register activities Calculate enterprise risk register scores — step 4 of 9 in GRC002 Enterprise Risk Universe and Assessment. | DynamicMS Engine Automated service task | System result confirmed: Calculate enterprise risk register scores: done by the DynamicMS Engine; Risk taxonomy available in the project. Records produced: — |
| MP-037.5 | Designate owners of enterprise risk register Task: Execute enterprise risk register activities Designate owners of enterprise risk register — step 5 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-037.6 | Link enterprise risk register to controls Task: Execute enterprise risk register activities Link enterprise risk register to controls — step 6 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Execution | What was done: Link enterprise risk register to controls carried out on service delivery; Risk taxonomy updated. Records that prove it: Link enterprise risk register to controls Completion (%): 100 |
| MP-037.7 | Calculate enterprise risk register residual Task: Verify, record and close enterprise risk register Calculate enterprise risk register residual — step 7 of 9 in GRC002 Enterprise Risk Universe and Assessment. | DynamicMS Engine Automated service task | System result confirmed: Calculate enterprise risk register residual: done by the DynamicMS Engine; Risk taxonomy available in the project. Records produced: Link enterprise risk register to controls |
| MP-037.8 | Validate enterprise risk register Task: Verify, record and close enterprise risk register Validate enterprise risk register — step 8 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Risk Manager Decision comment and conditions: Risk taxonomy approved against ISO 9001; no blocking point. |
| MP-037.9 | Publish enterprise risk register heatmap Task: Verify, record and close enterprise risk register Publish enterprise risk register heatmap — step 9 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-GRC002-09 Version: 2.0 Content summary: Risk taxonomy for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |

MP-037.1 — Define enterprise risk register taxonomy · Enterprise risk register taxonomy identified

| # | Enterprise risk register taxonomy | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Risk taxonomy | Output | Affects Risk taxonomy; followed by Risk Manager. | High | Customer complaint log, Dec 2025 |
| 2 | Risk register | Output | Affects Risk register; followed by Risk Manager. | Medium | Internal audit report, Dec 2025 |
| 3 | Risk scores | Output | Affects Risk taxonomy; followed by Risk Manager. | Medium | Process performance dashboard, Dec 2025 |

MP-037.2 — Identify enterprise risk register scenarios · Enterprise risk register scenarios identified

| # | Enterprise risk register scenarios | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Strategic (market, customer loss) | External issue | Affects Risk taxonomy; followed by Risk Manager. | High | Internal audit report, Dec 2025 |
| 2 | Operational (process failure, supply chain) | External issue | Affects Risk register; followed by Risk Manager. | Medium | Process performance dashboard, Dec 2025 |
| 3 | Compliance (regulatory, certification) | External issue | Affects Risk taxonomy; followed by Risk Manager. | Medium | Interview with the process owner, Dec 2025 |
| 4 | Revision of ISO 9001 | Requirement | Affects Risk register; followed by Risk Manager. | Low | Regulatory watch bulletin, Nov 2025 |

MP-037.3 — Assess enterprise risk register probability/impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Risk taxonomy complete and up to date | 30 | 4 | Risk taxonomy reviewed on 2026-01-14; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.1, ISO 31000 met | 30 | 4 | Checked against ISO 9001 §6.1, ISO 31000 with the checklist of the phase gate. |
| 3 | Evidence available for Risk register | 20 | 5 | Records filed in the project: Risk register. |
| 4 | Results against target | 20 | 5 | KPI KPI-06 used as the measure. |

MP-037.5 — Designate owners of enterprise risk register · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Link enterprise risk register to controls | Adam Rahmani | 2026-01-16 | 2026-01-30 | Risk taxonomy |
| 2 | Calculate enterprise risk register residual | Adam Rahmani | 2026-01-21 | 2026-02-09 | Risk register |
| 3 | Validate enterprise risk register | Adam Rahmani | 2026-01-26 | 2026-02-19 | Risk taxonomy |

MP-037.8 — Validate enterprise risk register · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Risk taxonomy complete | Yes | Risk taxonomy v1.0 |
| 2 | Requirements of ISO 9001 §6.1, ISO 31000 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### GRC003 (MP-038) — Risk Treatment and Mitigation Planning

Evaluate treatment options; design plans; implement and monitor; document acceptance. Owner: Risk Manager. Tier 1. Requirements answered: ISO 9001 §6.1.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-038.1 | Evaluate risk treatment plan options Task: Plan and prepare risk treatment plan Evaluate risk treatment plan options — step 1 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-038.2 | Design risk treatment plan Task: Plan and prepare risk treatment plan Design risk treatment plan — step 2 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-038.3 | Allocate risk treatment plan budget Task: Plan and prepare risk treatment plan Allocate risk treatment plan budget — step 3 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Assignment | Role: Risk Manager Person (from the OBS): Adam Rahmani Organization units covered: Finance RACSI of the macro process: R: Risk Manager · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-038.4 | Implement risk treatment plan Task: Execute risk treatment plan activities Implement risk treatment plan — step 4 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-038.5 | Monitor risk treatment plan Task: Execute risk treatment plan activities Monitor risk treatment plan — step 5 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-038.6 | Reassess risk treatment plan Task: Execute risk treatment plan activities Reassess risk treatment plan — step 6 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Execution | What was done: Reassess risk treatment plan carried out on service delivery; Treatment plans updated. Records that prove it: Treat risk: Use of an obsolete document version Completion (%): 100 |
| MP-038.7 | Escalate risk treatment plan issues Task: Verify, record and close risk treatment plan Escalate risk treatment plan issues — step 7 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Escalation | Escalated to: Top Management Reason: Treatment plans is late beyond tolerance; a decision on resources is needed. |
| MP-038.8 | Document risk treatment plan acceptance Task: Verify, record and close risk treatment plan Document risk treatment plan acceptance — step 8 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-GRC003-08 Version: 1.0 Content summary: Treatment plans for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |

MP-038.1 — Evaluate risk treatment plan options · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Treatment plans complete and up to date | 30 | 5 | Treatment plans reviewed on 2026-01-17; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.1.2 met | 30 | 4 | Checked against ISO 9001 §6.1.2 with the checklist of the phase gate. |
| 3 | Evidence available for Budget records | 20 | 3 | Records filed in the project: Budget records. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-038.2 — Design risk treatment plan · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Allocate risk treatment plan budget | Adam Rahmani | 2026-01-23 | 2026-02-06 | Treatment plans |
| 2 | Implement risk treatment plan | Adam Rahmani | 2026-01-28 | 2026-02-16 | Budget records |
| 3 | Monitor risk treatment plan | Adam Rahmani | 2026-02-02 | 2026-02-26 | Treatment plans |

MP-038.4 — Implement risk treatment plan · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement risk treatment plan | Enabled for service delivery | Needed to produce Treatment plans |
| 2 | Owner and notification | Risk Manager | Alerts go to the process owner |

MP-038.5 — Monitor risk treatment plan · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Treatment plans); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Treatment plans); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

### DMS044 (MP-105) — Compliance Calendar and Obligation Scheduler

Centralize obligations; schedule tasks/deadlines; send reminders; track status. Owner: Compliance Officer. Tier 5. Requirements answered: ISO 9001 §4.2, §6.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-105.1 | Aggregate compliance calendar obligations Task: Plan and prepare compliance calendar Aggregate compliance calendar obligations — step 1 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | DynamicMS Engine Automated service task | System result confirmed: Aggregate compliance calendar obligations: done by the DynamicMS Engine; Compliance calendar available in the project. Records produced: — |
| MP-105.2 | Define compliance calendar recurrence Task: Plan and prepare compliance calendar Define compliance calendar recurrence — step 2 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Register items | Compliance calendar recurrence identified: 3 rows — see the table below |
| MP-105.3 | Assign compliance calendar owners Task: Plan and prepare compliance calendar Assign compliance calendar owners — step 3 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Assignment | Role: Compliance Officer Person (from the OBS): Hind Berrada Organization units covered: Finance RACSI of the macro process: R: Compliance Officer · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-105.4 | Schedule compliance calendar reminders Task: Plan and prepare compliance calendar Schedule compliance calendar reminders — step 4 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-105.5 | Integrate task management Task: Execute compliance calendar activities Integrate task management — step 5 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-105.6 | Track compliance calendar status Task: Execute compliance calendar activities Track compliance calendar status — step 6 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-105.7 | Provide compliance calendar dashboard Task: Execute compliance calendar activities Provide compliance calendar dashboard — step 7 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-105.8 | Alert compliance calendar on deadlines Task: Verify, record and close compliance calendar Alert compliance calendar on deadlines — step 8 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-105.9 | Report compliance calendar metrics Task: Verify, record and close compliance calendar Report compliance calendar metrics — step 9 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-105.10 | Update compliance calendar Task: Verify, record and close compliance calendar Update compliance calendar — step 10 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Change | Change made: Compliance calendar updated: Strategic (market, customer loss). Reason: Customer complaint analysis Documents or records updated: Integrate task management |

MP-105.2 — Define compliance calendar recurrence · Compliance calendar recurrence identified

| # | Compliance calendar recurrence | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance calendar | Output | Affects Compliance calendar; followed by Compliance Officer. | High | Internal audit report, Jan 2026 |
| 2 | Obligation register | Output | Affects Obligation register; followed by Compliance Officer. | Medium | Process performance dashboard, Dec 2025 |
| 3 | Reminder records | Output | Affects Compliance calendar; followed by Compliance Officer. | Medium | Interview with the process owner, Dec 2025 |

MP-105.4 — Schedule compliance calendar reminders · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Integrate task management | Hind Berrada | 2026-01-24 | 2026-02-07 | Compliance calendar |
| 2 | Track compliance calendar status | Hind Berrada | 2026-01-29 | 2026-02-17 | Obligation register |
| 3 | Provide compliance calendar dashboard | Hind Berrada | 2026-02-03 | 2026-02-27 | Compliance calendar |

MP-105.5 — Integrate task management · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Integrate task management | Enabled for service delivery | Needed to produce Compliance calendar |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-105.6 — Track compliance calendar status · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Compliance calendar); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Compliance calendar); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

MP-105.7 — Provide compliance calendar dashboard · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Provide compliance calendar dashboard | Enabled for service delivery | Needed to produce Compliance calendar |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-105.8 — Alert compliance calendar on deadlines · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance | Meeting | 2026-01-30 | Compliance calendar: what changes for you and what to do by 2026-02-13. | Compliance Officer |
| 2 | Process owners | E-mail | 2026-02-01 | Obligation register: what changes for you and what to do by 2026-02-13. | Compliance Officer |

MP-105.9 — Report compliance calendar metrics · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance | E-mail | 2026-01-28 | Compliance calendar: what changes for you and what to do by 2026-02-11. | Compliance Officer |
| 2 | Process owners | Intranet | 2026-01-30 | Obligation register: what changes for you and what to do by 2026-02-11. | Compliance Officer |

### DMS082 (MP-143) — SME Onboarding and Quick Start

Deploy in days; guided setup; reduce complexity. Owner: IMS Manager. Tier 7. Requirements answered: ISO 9001 §4, §5.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-143.1 | Select SME onboarding segment Task: Plan and prepare SME onboarding Select SME onboarding segment — step 1 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Register items | SME onboarding segment identified: 3 rows — see the table below |
| MP-143.2 | Select SME onboarding standards Task: Plan and prepare SME onboarding Select SME onboarding standards — step 2 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Register items | SME onboarding standards identified: 3 rows — see the table below |
| MP-143.3 | Configure SME onboarding profile Task: Plan and prepare SME onboarding Configure SME onboarding profile — step 3 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-143.4 | Activate SME onboarding pack Task: Plan and prepare SME onboarding Activate SME onboarding pack — step 4 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-143.5 | Import SME onboarding docs Task: Execute SME onboarding activities Import SME onboarding docs — step 5 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Execution | What was done: Import SME onboarding docs carried out on service delivery; Configured tenant updated. Records that prove it: — Completion (%): 100 |
| MP-143.6 | Invite users on SME onboarding Task: Execute SME onboarding activities Invite users on SME onboarding — step 6 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Execution | What was done: Invite users on SME onboarding carried out on service delivery; Configured tenant updated. Records that prove it: — Completion (%): 100 |
| MP-143.7 | Run SME onboarding wizard Task: Execute SME onboarding activities Run SME onboarding wizard — step 7 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Execution | What was done: Run SME onboarding wizard carried out on service delivery; Configured tenant updated. Records that prove it: — Completion (%): 100 |
| MP-143.8 | Configure SME onboarding workflows Task: Execute SME onboarding activities Configure SME onboarding workflows — step 8 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-143.9 | Activate SME onboarding KPIs Task: Verify, record and close SME onboarding Activate SME onboarding KPIs — step 9 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-143.10 | Launch SME onboarding Task: Verify, record and close SME onboarding Launch SME onboarding — step 10 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Execution | What was done: Launch SME onboarding carried out on service delivery; Configured tenant updated. Records that prove it: — Completion (%): 100 |
| MP-143.11 | Train staff on SME onboarding Task: Verify, record and close SME onboarding Train staff on SME onboarding — step 11 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Training | Session / module: Train staff on SME onboarding — practice session Date: 2026-02-05 Units trained: Atlas Universal SME Participants: 14 Effectiveness evaluation method: On-the-job observation Effectiveness (%): 84 |
| MP-143.12 | Schedule SME onboarding check-in Task: Verify, record and close SME onboarding Schedule SME onboarding check-in — step 12 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |

MP-143.1 — Select SME onboarding segment · SME onboarding segment identified

| # | SME onboarding segment | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Configured tenant | Output | Affects Configured tenant; followed by IMS Manager. | High | Customer complaint log, Jan 2026 |
| 2 | Activated pack | Output | Affects Activated pack; followed by IMS Manager. | Medium | Internal audit report, Jan 2026 |
| 3 | Imported docs | Output | Affects Configured tenant; followed by IMS Manager. | Medium | Process performance dashboard, Dec 2025 |

MP-143.2 — Select SME onboarding standards · SME onboarding standards identified

| # | SME onboarding standards | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects Configured tenant; followed by IMS Manager. | High | Internal audit report, Jan 2026 |
| 2 | ISO 14001 | Requirement | Affects Activated pack; followed by IMS Manager. | Medium | Process performance dashboard, Dec 2025 |
| 3 | ISO 45001 | Requirement | Affects Configured tenant; followed by IMS Manager. | Medium | Interview with the process owner, Dec 2025 |

MP-143.3 — Configure SME onboarding profile · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME onboarding profile | Enabled for service delivery | Needed to produce Configured tenant |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-143.4 — Activate SME onboarding pack · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Activate SME onboarding pack | Enabled for service delivery | Needed to produce Configured tenant |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-143.8 — Configure SME onboarding workflows · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME onboarding workflows | Enabled for service delivery | Needed to produce Configured tenant |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-143.9 — Activate SME onboarding KPIs · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Activate SME onboarding KPIs | Enabled for service delivery | Needed to produce Configured tenant |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-143.12 — Schedule SME onboarding check-in · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Select segment | Tariq Saleh | 2026-02-06 | 2026-02-20 | Configured tenant |
| 2 | Select standards | Tariq Saleh | 2026-02-11 | 2026-03-02 | Activated pack |
| 3 | Configure profile | Tariq Saleh | 2026-02-16 | 2026-03-12 | Configured tenant |

### DMS083 (MP-144) — SME Simplified Process Modeling

Pre-built templates; quick customization; reduce effort. Owner: Process Excellence Manager. Tier 7. Requirements answered: ISO 9001 §4.4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-144.1 | Select SME process model template Task: Plan and prepare SME process model Select SME process model template — step 1 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Register items | SME process model template identified: 3 rows — see the table below |
| MP-144.2 | Review SME process model Task: Plan and prepare SME process model Review SME process model — step 2 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Review | Review frequency: Annual Review date: 2026-02-04 Next review: 2027-02-04 Chaired by: Process Excellence Manager Participants: Process Excellence Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-144.3 | Customize SME process model Task: Plan and prepare SME process model Customize SME process model — step 3 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Change | Change made: Process models updated: Strategic (market, customer loss). Reason: Change in regulation Documents or records updated: Update Documentation |
| MP-144.4 | Assign SME process model responsibilities Task: Plan and prepare SME process model Assign SME process model responsibilities — step 4 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Assignment | Role: Process Excellence Manager Person (from the OBS): Nadia Chraibi Organization units covered: Quality RACSI of the macro process: R: Process Excellence Manager · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-144.5 | Configure SME process model approvals Task: Execute SME process model activities Configure SME process model approvals — step 5 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-144.6 | Publish SME process model Task: Execute SME process model activities Publish SME process model — step 6 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-DMS083-06 Version: 1.0 Content summary: Process models for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-144.7 | Train staff on SME process model Task: Execute SME process model activities Train staff on SME process model — step 7 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Training | Session / module: Train staff on SME process model — practice session Date: 2026-02-10 Units trained: Quality Participants: 18 Effectiveness evaluation method: Practical test Effectiveness (%): 95 |
| MP-144.8 | Monitor SME process model adoption Task: Verify, record and close SME process model Monitor SME process model adoption — step 8 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-144.9 | Update SME process model Task: Verify, record and close SME process model Update SME process model — step 9 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Change | Change made: Process models updated: Strategic (market, customer loss). Reason: Decision of the management review Documents or records updated: Update Documentation |
| MP-144.10 | Share SME process model Task: Verify, record and close SME process model Share SME process model — step 10 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Communication | Communication records: 2 rows — see the table below |

MP-144.1 — Select SME process model template · SME process model template identified

| # | SME process model template | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Process models | Output | Affects Process models; followed by Process Excellence Manager. | High | Customer complaint log, Jan 2026 |
| 2 | Documentation | Output | Affects Documentation; followed by Process Excellence Manager. | Medium | Internal audit report, Jan 2026 |
| 3 | RACI assignments | Output | Affects Process models; followed by Process Excellence Manager. | Medium | Process performance dashboard, Jan 2026 |

MP-144.2 — Review SME process model · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Process requirements | Process requirements still valid; minor updates made. |
| 2 | Industry templates | No major change since the last review. |
| 3 | Best practices | Gap found on Documentation. |

MP-144.2 — Review SME process model · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Documentation | Nadia Chraibi | 2026-03-06 |

MP-144.5 — Configure SME process model approvals · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME process model approvals | Enabled for service delivery | Needed to produce Process models |
| 2 | Owner and notification | Process Excellence Manager | Alerts go to the process owner |

MP-144.8 — Monitor SME process model adoption · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Process models); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Process models); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

MP-144.10 — Share SME process model · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME process owners | Intranet | 2026-02-13 | Process models: what changes for you and what to do by 2026-02-27. | Process Excellence Manager |
| 2 | SME employees | Notice board | 2026-02-15 | Documentation: what changes for you and what to do by 2026-02-27. | Process Excellence Manager |

### Gate — G1 — Strategy baseline approved

Exit criteria: Context, policy, objectives and risk register approved by top management.

- Open Lifecycle and select the phase card; the gate panel is on the right.

- Tick “Context analysis report approved (mandatory, evidence required)”.

- Tick “Management system policy signed (mandatory, evidence required)”.

- Tick “SMART objectives cascaded to functions (mandatory, evidence required)”.

- Tick “Risk and opportunity register reviewed (mandatory, evidence required)”.

- Tick “Process map published”.

- Sign in as Top Management (ceo@…) or the IMS Manager and select Go. For Hold or No-Go, type a comment explaining why.

## E2E-02 — Leadership To Commitment

Goals: Establish leadership, competence, communication, audit capability

From trigger to terminal event: E2E-01 completion or leadership change → Competent personnel, communication plan, qualified auditors in place

### UMS006 (MP-013) — Competence and Training Orchestration

Define competence frameworks; assess gaps; deliver training; track certifications. Owner: HR Manager. Tier 1. Requirements answered: ISO 9001 §7.2, §7.3.

Documents of this macro process: AT-UNI-QHSE-COMP (Competence matrix and training records).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-013.1 | Define training frameworks Task: Plan and prepare training Define training frameworks — step 1 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Register items | Training frameworks identified: 3 rows — see the table below |
| MP-013.2 | Assess training gaps Task: Plan and prepare training Assess training gaps — step 2 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.9 Conclusion: Weighted score 3.9/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-013.3 | Design training curricula Task: Plan and prepare training Design training curricula — step 3 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-013.4 | Plan training Task: Execute training activities Plan training — step 4 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-013.5 | Deliver training Task: Execute training activities Deliver training — step 5 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Training | Session / module: Deliver training — practice session Date: 2026-02-11 Units trained: Human Resources Participants: 8 Effectiveness evaluation method: Practical test Effectiveness (%): 88 |
| MP-013.6 | Evaluate training Task: Execute training activities Evaluate training — step 6 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4 Conclusion: Weighted score 4/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-013.7 | Track training certifications Task: Verify, record and close training Track training certifications — step 7 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-013.8 | Certify training Task: Verify, record and close training Certify training — step 8 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): HR Manager Decision comment and conditions: Competence records approved against ISO 9001; no blocking point. |
| MP-013.9 | Update training Task: Verify, record and close training Update training — step 9 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Change | Change made: Competence records updated: Strategic (market, customer loss). Reason: Decision of the management review Documents or records updated: AT-UNI-QHSE-COMP — Competence matrix and training records; CMP-01 — Internal auditing (ISO 19011); CMP-02 — Root cause analysis (5 Whys, Ishikawa, 8D); Plan training |

MP-013.1 — Define training frameworks · Training frameworks identified

| # | Training frameworks | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Competence records | Output | Affects Competence records; followed by HR Manager. | High | Customer complaint log, Jan 2026 |
| 2 | Training records | Output | Affects Training records; followed by HR Manager. | Medium | Internal audit report, Jan 2026 |
| 3 | Certifications | Output | Affects Competence records; followed by HR Manager. | Medium | Process performance dashboard, Jan 2026 |

MP-013.2 — Assess training gaps · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Competence records complete and up to date | 30 | 3 | Competence records reviewed on 2026-02-06; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.2, §7.3 met | 30 | 4 | Checked against ISO 9001 §7.2, §7.3 with the checklist of the phase gate. |
| 3 | Evidence available for Training records | 20 | 4 | Records filed in the project: Training records. |
| 4 | Results against target | 20 | 5 | KPI KPI-04 used as the measure. |

MP-013.3 — Design training curricula · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Plan training | Maya Laurent | 2026-02-10 | 2026-02-24 | Competence records |
| 2 | Deliver training | Maya Laurent | 2026-02-15 | 2026-03-06 | Training records |
| 3 | Evaluate training | Maya Laurent | 2026-02-20 | 2026-03-16 | Competence records |

MP-013.4 — Plan training · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Deliver training | Maya Laurent | 2026-02-12 | 2026-02-26 | Competence records |
| 2 | Evaluate training | Maya Laurent | 2026-02-17 | 2026-03-08 | Training records |
| 3 | Track training certifications | Maya Laurent | 2026-02-22 | 2026-03-18 | Competence records |

MP-013.6 — Evaluate training · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Competence records complete and up to date | 30 | 4 | Competence records reviewed on 2026-02-08; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.2, §7.3 met | 30 | 4 | Checked against ISO 9001 §7.2, §7.3 with the checklist of the phase gate. |
| 3 | Evidence available for Training records | 20 | 3 | Records filed in the project: Training records. |
| 4 | Results against target | 20 | 5 | KPI KPI-04 used as the measure. |

MP-013.7 — Track training certifications · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-04 — Competence gap closure rate | Competence gap closure rate measures the result of this macro process (Competence records); it is the KPI its owner reviews at each Monthly review. | 81.7 | >= 80% |
| 2 | H-KPI-05 — HSE training completion | HSE training completion measures the result of this macro process (Competence records); it is the KPI its owner reviews at each Monthly review. | 100 | >= 95% |

MP-013.8 — Certify training · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Competence records complete | Yes | Competence records v1.0 |
| 2 | Requirements of ISO 9001 §7.2, §7.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS032 (MP-014) — Management System Communication Plan Development

Define communication needs; develop plan; select channels; measure effectiveness. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §7.4.

Documents of this macro process: AT-UNI-QHSE-COMM (Communication plan and records).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-014.1 | Fix management system communication plan periodicity Task: Plan and prepare management system communication plan Fix management system communication plan periodicity — step 1 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Periodicity | Frequency: Annual Next due date: 2027-02-18 Review chaired by: IMS Manager Organization units in scope: Atlas Universal SME Review inputs and notes: Inputs for each review: Communication needs; Stakeholder requirements; Policy. An early review is triggered by: Receipt or update of Communication needs, Stakeholder requirements from Quality mgr, Comm mgr. |
| MP-014.2 | Identify management system communication plan audiences Task: Plan and prepare management system communication plan Identify management system communication plan audiences — step 2 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Register items | Management system communication plan audiences identified: 4 rows — see the table below |
| MP-014.3 | Define management system communication plan messages Task: Plan and prepare management system communication plan Define management system communication plan messages — step 3 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Register items | Management system communication plan messages identified: 3 rows — see the table below |
| MP-014.4 | Select management system communication plan channels Task: Plan and prepare management system communication plan Select management system communication plan channels — step 4 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Register items | Management system communication plan channels identified: 3 rows — see the table below |
| MP-014.5 | Establish management system communication plan frequency Task: Execute management system communication plan activities Establish management system communication plan frequency — step 5 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Periodicity | Frequency: Annual Next due date: 2027-02-17 Review chaired by: IMS Manager Organization units in scope: Atlas Universal SME Review inputs and notes: Inputs for each review: Communication needs; Stakeholder requirements; Policy. An early review is triggered by: Receipt or update of Communication needs, Stakeholder requirements from Quality mgr, Comm mgr. |
| MP-014.6 | Design management system communication plan supports Task: Execute management system communication plan activities Design management system communication plan supports — step 6 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-014.7 | Plan management system communication plan Task: Execute management system communication plan activities Plan management system communication plan — step 7 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-014.8 | Publish management system communication plan Task: Execute management system communication plan activities Publish management system communication plan — step 8 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Document | Document template: TPL-COMM — Communication plan and records Document reference: AT-UNI-QHSE-UMS032-08 Version: 2.0 Content summary: Communication plan for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-COMM — Communication plan and records |
| MP-014.9 | Measure management system communication plan effectiveness Task: Verify, record and close management system communication plan Measure management system communication plan effectiveness — step 9 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-014.10 | Produce management system communication plan report Task: Verify, record and close management system communication plan Produce management system communication plan report — step 10 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Document | Document template: TPL-COMM — Communication plan and records Document reference: AT-UNI-QHSE-UMS032-10 Version: 2.0 Content summary: Communication plan for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-COMM — Communication plan and records |
| MP-014.11 | Update management system communication plan Task: Verify, record and close management system communication plan Update management system communication plan — step 11 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Change | Change made: Communication plan updated: quote error. Reason: Change in regulation Documents or records updated: AT-UNI-QHSE-COMM — Communication plan and records; CL-011 — Management system policy; CL-012 — Management system policy; Plan management system communication plan |
| MP-014.12 | Distribute published documents to distribution lists Task: Distribute Published Documents Distribute published documents to distribution lists — step 12 of 13 in UMS032 Management System Communication Plan Development. | DynamicMS Engine Automated service task | System result confirmed: Distribute published documents to distribution lists: done by the DynamicMS Engine; Communication plan available in the project. Records produced: AT-UNI-QHSE-COMM — Communication plan and records; CL-011 — Management system policy; CL-012 — Management system policy; CL-021 — Objectives and KPI results; CL-022 — Objectives and KPI results; Plan management system communication plan |
| MP-014.13 | Track distribution acknowledgements Task: Distribute Published Documents Track distribution acknowledgements — step 13 of 13 in UMS032 Management System Communication Plan Development. | DynamicMS Engine Automated service task | System result confirmed: Track distribution acknowledgements: done by the DynamicMS Engine; Communication plan available in the project. Records produced: AT-UNI-QHSE-COMM — Communication plan and records; CL-011 — Management system policy; CL-012 — Management system policy; CL-021 — Objectives and KPI results; CL-022 — Objectives and KPI results; Plan management system communication plan |

MP-014.2 — Identify management system communication plan audiences · Management system communication plan audiences identified

| # | Management system communication plan audiences | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customers (local businesses) | Interested party | Affects Communication plan; followed by IMS Manager. | High | Internal audit report, Jan 2026 |
| 2 | Employees and their representatives | Interested party | Affects Records; followed by IMS Manager. | Medium | Process performance dashboard, Jan 2026 |
| 3 | Regulators and certification body | Interested party | Affects Communication plan; followed by IMS Manager. | Medium | Interview with the process owner, Jan 2026 |
| 4 | Suppliers of spare parts | Interested party | Affects Records; followed by IMS Manager. | Low | Regulatory watch bulletin, Dec 2025 |

MP-014.3 — Define management system communication plan messages · Management system communication plan messages identified

| # | Management system communication plan messages | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Communication plan | Output | Affects Communication plan; followed by IMS Manager. | High | Process performance dashboard, Jan 2026 |
| 2 | Records | Output | Affects Records; followed by IMS Manager. | Medium | Interview with the process owner, Jan 2026 |
| 3 | Effectiveness reports | Output | Affects Communication plan; followed by IMS Manager. | Medium | Regulatory watch bulletin, Dec 2025 |

MP-014.4 — Select management system communication plan channels · Management system communication plan channels identified

| # | Management system communication plan channels | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Communication plan | Output | Affects Communication plan; followed by IMS Manager. | High | Interview with the process owner, Jan 2026 |
| 2 | Records | Output | Affects Records; followed by IMS Manager. | Medium | Regulatory watch bulletin, Dec 2025 |
| 3 | Effectiveness reports | Output | Affects Communication plan; followed by IMS Manager. | Medium | Supplier evaluation file, Dec 2025 |

MP-014.6 — Design management system communication plan supports · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Plan management system communication plan | Tariq Saleh | 2026-02-19 | 2026-03-05 | Communication plan |
| 2 | Publish management system communication plan | Tariq Saleh | 2026-02-24 | 2026-03-15 | Records |
| 3 | Measure management system communication plan effectiveness | Tariq Saleh | 2026-03-01 | 2026-03-25 | Communication plan |

MP-014.7 — Plan management system communication plan · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Publish management system communication plan | Tariq Saleh | 2026-02-20 | 2026-03-06 | Communication plan |
| 2 | Measure management system communication plan effectiveness | Tariq Saleh | 2026-02-25 | 2026-03-16 | Records |
| 3 | Produce management system communication plan report | Tariq Saleh | 2026-03-02 | 2026-03-26 | Communication plan |

MP-014.9 — Measure management system communication plan effectiveness · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-05 — Distribution acknowledgement rate | Distribution acknowledgement rate measures the result of this macro process (Communication plan); it is the KPI its owner reviews at each Monthly review. | 95.4 | >= 95% |

### DMS085 (MP-146) — SME Fractional Expert Access

On-demand expert access; reduce full-time hires; ensure guidance. Owner: HR Manager. Tier 7. Requirements answered: ISO 9001 §7.1.6.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-146.1 | Identify fractional expert support need Task: Plan and prepare fractional expert support Identify fractional expert support need — step 1 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Register items | Fractional expert support need identified: 3 rows — see the table below |
| MP-146.2 | Submit fractional expert support request Task: Plan and prepare fractional expert support Submit fractional expert support request — step 2 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Execution | What was done: Submit fractional expert support request carried out on service delivery; Consultation records updated. Records that prove it: — Completion (%): 100 |
| MP-146.3 | Match fractional expert support Task: Plan and prepare fractional expert support Match fractional expert support — step 3 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Assignment | Role: HR Manager Person (from the OBS): Maya Laurent Organization units covered: Human Resources RACSI of the macro process: R: HR Manager · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-146.4 | Schedule fractional expert support Task: Plan and prepare fractional expert support Schedule fractional expert support — step 4 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-146.5 | Consult fractional expert support Task: Execute fractional expert support activities Consult fractional expert support — step 5 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Register items | Fractional expert support identified: 3 rows — see the table below |
| MP-146.6 | Receive fractional expert support recommendations Task: Execute fractional expert support activities Receive fractional expert support recommendations — step 6 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Execution | What was done: Receive fractional expert support recommendations carried out on service delivery; Consultation records updated. Records that prove it: Consult fractional expert support Completion (%): 100 |
| MP-146.7 | Implement fractional expert support Task: Execute fractional expert support activities Implement fractional expert support — step 7 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-146.8 | Follow up fractional expert support Task: Verify, record and close fractional expert support Follow up fractional expert support — step 8 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-146.9 | Rate fractional expert support Task: Verify, record and close fractional expert support Rate fractional expert support — step 9 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Execution | What was done: Rate fractional expert support carried out on service delivery; Consultation records updated. Records that prove it: Consult fractional expert support Completion (%): 100 |
| MP-146.10 | Archive fractional expert support Task: Verify, record and close fractional expert support Archive fractional expert support — step 10 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Closure | Closure evidence: Consultation records closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Consult fractional expert support Closure date: 2026-02-27 |

MP-146.1 — Identify fractional expert support need · Fractional expert support need identified

| # | Fractional expert support need | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Consultation records | Output | Affects Consultation records; followed by HR Manager. | High | Customer complaint log, Feb 2026 |
| 2 | Recommendations | Output | Affects Recommendations; followed by HR Manager. | Medium | Internal audit report, Jan 2026 |
| 3 | Implementation records | Output | Affects Consultation records; followed by HR Manager. | Medium | Process performance dashboard, Jan 2026 |

MP-146.4 — Schedule fractional expert support · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Consult fractional expert support | Maya Laurent | 2026-02-24 | 2026-03-10 | Consultation records |
| 2 | Receive fractional expert support recommendations | Maya Laurent | 2026-03-01 | 2026-03-20 | Recommendations |
| 3 | Implement fractional expert support | Maya Laurent | 2026-03-06 | 2026-03-30 | Consultation records |

MP-146.5 — Consult fractional expert support · Fractional expert support identified

| # | Fractional expert support | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Consultation records | Output | Affects Consultation records; followed by HR Manager. | High | Regulatory watch bulletin, Jan 2026 |
| 2 | Recommendations | Output | Affects Recommendations; followed by HR Manager. | Medium | Supplier evaluation file, Dec 2025 |
| 3 | Implementation records | Output | Affects Consultation records; followed by HR Manager. | Medium | Management review minutes, Dec 2025 |

MP-146.7 — Implement fractional expert support · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement fractional expert support | Enabled for service delivery | Needed to produce Consultation records |
| 2 | Owner and notification | HR Manager | Alerts go to the process owner |

MP-146.8 — Follow up fractional expert support · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Consultation records); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Consultation records); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

### DMS091 (MP-152) — SME Simplified Training Management

Simplified training; ensure competence; reduce burden. Owner: HR Manager. Tier 7. Requirements answered: ISO 9001 §7.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-152.1 | Identify SME training plan needs Task: Plan and prepare SME training plan Identify SME training plan needs — step 1 of 10 in DMS091 SME Simplified Training Management. | HR Manager Register items | SME training plan needs identified: 3 rows — see the table below |
| MP-152.2 | Select SME training plan modules Task: Plan and prepare SME training plan Select SME training plan modules — step 2 of 10 in DMS091 SME Simplified Training Management. | HR Manager Register items | SME training plan modules identified: 3 rows — see the table below |
| MP-152.3 | Schedule SME training plan Task: Plan and prepare SME training plan Schedule SME training plan — step 3 of 10 in DMS091 SME Simplified Training Management. | HR Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-152.4 | Deliver SME training plan Task: Plan and prepare SME training plan Deliver SME training plan — step 4 of 10 in DMS091 SME Simplified Training Management. | HR Manager Training | Session / module: Deliver SME training plan — practice session Date: 2026-03-03 Units trained: Human Resources Participants: 8 Effectiveness evaluation method: On-the-job observation Effectiveness (%): 90 |
| MP-152.5 | Record SME training plan completion Task: Execute SME training plan activities Record SME training plan completion — step 5 of 10 in DMS091 SME Simplified Training Management. | HR Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-DMS091-05 Version: 1.1 Content summary: Training records for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-152.6 | Assess SME training plan competence Task: Execute SME training plan activities Assess SME training plan competence — step 6 of 10 in DMS091 SME Simplified Training Management. | HR Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.6 Conclusion: Weighted score 4.6/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-152.7 | Track SME training plan certifications Task: Execute SME training plan activities Track SME training plan certifications — step 7 of 10 in DMS091 SME Simplified Training Management. | HR Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-152.8 | Schedule SME training plan refreshers Task: Verify, record and close SME training plan Schedule SME training plan refreshers — step 8 of 10 in DMS091 SME Simplified Training Management. | HR Manager Plan | Planned activities (become actions): 2 rows — see the table below On completion: rows become actions. |
| MP-152.9 | Report on SME training plan status Task: Verify, record and close SME training plan Report on SME training plan status — step 9 of 10 in DMS091 SME Simplified Training Management. | HR Manager Communication | Communication records: 2 rows — see the table below |
| MP-152.10 | Update SME training plan Task: Verify, record and close SME training plan Update SME training plan — step 10 of 10 in DMS091 SME Simplified Training Management. | HR Manager Change | Change made: Training records updated: Strategic (market, customer loss). Reason: Customer complaint analysis Documents or records updated: Deliver SME training plan |

MP-152.1 — Identify SME training plan needs · SME training plan needs identified

| # | SME training plan needs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Training records | Output | Affects Training records; followed by HR Manager. | High | Customer complaint log, Feb 2026 |
| 2 | Competence records | Output | Affects Competence records; followed by HR Manager. | Medium | Internal audit report, Feb 2026 |
| 3 | Certifications | Output | Affects Training records; followed by HR Manager. | Medium | Process performance dashboard, Jan 2026 |

MP-152.2 — Select SME training plan modules · SME training plan modules identified

| # | SME training plan modules | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Training records | Output | Affects Training records; followed by HR Manager. | High | Internal audit report, Feb 2026 |
| 2 | Competence records | Output | Affects Competence records; followed by HR Manager. | Medium | Process performance dashboard, Jan 2026 |
| 3 | Certifications | Output | Affects Training records; followed by HR Manager. | Medium | Interview with the process owner, Jan 2026 |

MP-152.3 — Schedule SME training plan · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Deliver SME training plan | Maya Laurent | 2026-02-28 | 2026-03-14 | Training records |
| 2 | Record SME training plan completion | Maya Laurent | 2026-03-05 | 2026-03-24 | Competence records |
| 3 | Assess SME training plan competence | Maya Laurent | 2026-03-10 | 2026-04-03 | Training records |

MP-152.6 — Assess SME training plan competence · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Training records complete and up to date | 30 | 5 | Training records reviewed on 2026-02-28; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.2 met | 30 | 5 | Checked against ISO 9001 §7.2 with the checklist of the phase gate. |
| 3 | Evidence available for Competence records | 20 | 4 | Records filed in the project: Competence records. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-152.7 — Track SME training plan certifications · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Training records); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Training records); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

MP-152.8 — Schedule SME training plan refreshers · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Report on SME training plan status | Maya Laurent | 2026-03-01 | 2026-03-15 | Training records |
| 2 | Update SME training plan | Maya Laurent | 2026-03-06 | 2026-03-25 | Competence records |

MP-152.9 — Report on SME training plan status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME employees | E-mail | 2026-03-02 | Training records: what changes for you and what to do by 2026-03-16. | HR Manager |
| 2 | SME management | Intranet | 2026-03-04 | Competence records: what changes for you and what to do by 2026-03-16. | HR Manager |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-03 — Risk To Resilience

Goals: Manage controls, third-party risk, continuity, functional safety, process safety, crisis

From trigger to terminal event: Risk assessment cycle, incident, regulatory change, or functional safety requirement → Controls, third-party risk managed, continuity tested, functional/process safety assured, crisis ready

### DMS088 (MP-149) — SME Simplified Risk Register

Simplified risk management; reduce complexity; ensure coverage. Owner: Risk Manager. Tier 7. Requirements answered: ISO 9001 §6.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-149.1 | Select SME risk register template Task: Plan and prepare SME risk register Select SME risk register template — step 1 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Register items | SME risk register template identified: 3 rows — see the table below |
| MP-149.2 | Identify SME risk register Task: Plan and prepare SME risk register Identify SME risk register — step 2 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Register items | SME risk register identified: 4 rows — see the table below |
| MP-149.3 | Assess SME risk register likelihood/impact Task: Plan and prepare SME risk register Assess SME risk register likelihood/impact — step 3 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-149.4 | Prioritize SME risk register Task: Plan and prepare SME risk register Prioritize SME risk register — step 4 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.5 Conclusion: Weighted score 4.5/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-149.5 | Define SME risk register mitigation Task: Execute SME risk register activities Define SME risk register mitigation — step 5 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Register items | SME risk register mitigation identified: 3 rows — see the table below |
| MP-149.6 | Assign SME risk register owners Task: Execute SME risk register activities Assign SME risk register owners — step 6 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Assignment | Role: Risk Manager Person (from the OBS): Adam Rahmani Organization units covered: Finance RACSI of the macro process: R: Risk Manager · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-149.7 | Monitor SME risk register Task: Execute SME risk register activities Monitor SME risk register — step 7 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-149.8 | Review SME risk register quarterly Task: Verify, record and close SME risk register Review SME risk register quarterly — step 8 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Execution | What was done: Review SME risk register quarterly carried out on service delivery; Risk register updated. Records that prove it: — Completion (%): 100 |
| MP-149.9 | Update SME risk register Task: Verify, record and close SME risk register Update SME risk register — step 9 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Change | Change made: Risk register updated: quote error. Reason: Decision of the management review Documents or records updated: — |
| MP-149.10 | Report on SME risk register status Task: Verify, record and close SME risk register Report on SME risk register status — step 10 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Communication | Communication records: 2 rows — see the table below |

MP-149.1 — Select SME risk register template · SME risk register template identified

| # | SME risk register template | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Risk register | Output | Affects Risk register; followed by Risk Manager. | High | Customer complaint log, Feb 2026 |
| 2 | Risk assessments | Output | Affects Risk assessments; followed by Risk Manager. | Medium | Internal audit report, Feb 2026 |
| 3 | Mitigation plans | Output | Affects Risk register; followed by Risk Manager. | Medium | Process performance dashboard, Feb 2026 |

MP-149.2 — Identify SME risk register · SME risk register identified

| # | SME risk register | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Strategic (market, customer loss) | Risk | Affects Risk register; followed by Risk Manager. | High | Internal audit report, Feb 2026 |
| 2 | Operational (process failure, supply chain) | Risk | Affects Risk assessments; followed by Risk Manager. | Medium | Process performance dashboard, Jan 2026 |
| 3 | Compliance (regulatory, certification) | Risk | Affects Risk register; followed by Risk Manager. | Medium | Interview with the process owner, Jan 2026 |
| 4 | Driving to customer sites | Risk | Affects Risk assessments; followed by Risk Manager. | Low | Regulatory watch bulletin, Jan 2026 |

MP-149.3 — Assess SME risk register likelihood/impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Risk register complete and up to date | 30 | 5 | Risk register reviewed on 2026-02-28; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.1 met | 30 | 4 | Checked against ISO 9001 §6.1 with the checklist of the phase gate. |
| 3 | Evidence available for Risk assessments | 20 | 4 | Records filed in the project: Risk assessments. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-149.4 — Prioritize SME risk register · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Risk register complete and up to date | 30 | 4 | Risk register reviewed on 2026-02-28; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.1 met | 30 | 5 | Checked against ISO 9001 §6.1 with the checklist of the phase gate. |
| 3 | Evidence available for Risk assessments | 20 | 5 | Records filed in the project: Risk assessments. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-149.5 — Define SME risk register mitigation · SME risk register mitigation identified

| # | SME risk register mitigation | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Risk register | Output | Affects Risk register; followed by Risk Manager. | High | Regulatory watch bulletin, Jan 2026 |
| 2 | Risk assessments | Output | Affects Risk assessments; followed by Risk Manager. | Medium | Supplier evaluation file, Jan 2026 |
| 3 | Mitigation plans | Output | Affects Risk register; followed by Risk Manager. | Medium | Management review minutes, Dec 2025 |

MP-149.7 — Monitor SME risk register · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Risk register); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Risk register); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

MP-149.10 — Report on SME risk register status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-03-12 | Risk register: what changes for you and what to do by 2026-03-26. | Risk Manager |
| 2 | SME management | Notice board | 2026-03-14 | Risk assessments: what changes for you and what to do by 2026-03-26. | Risk Manager |

### DMS101 (MP-162) — SME Exit and Transition

Support exit/sale/transition; preserve IMS records; smooth handover. Owner: IMS Manager. Tier 7. Requirements answered: ISO 9001 §6.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-162.1 | Plan SME exit and transition Task: Plan and prepare SME exit and transition Plan SME exit and transition — step 1 of 10 in DMS101 SME Exit and Transition. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-162.2 | Assess IMS status Task: Plan and prepare SME exit and transition Assess IMS status — step 2 of 10 in DMS101 SME Exit and Transition. | IMS Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-162.3 | Compile SME exit and transition docs Task: Plan and prepare SME exit and transition Compile SME exit and transition docs — step 3 of 10 in DMS101 SME Exit and Transition. | IMS Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-DMS101-03 Version: 1.1 Content summary: Exit plan for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-162.4 | Transfer SME exit and transition records Task: Plan and prepare SME exit and transition Transfer SME exit and transition records — step 4 of 10 in DMS101 SME Exit and Transition. | IMS Manager Execution | What was done: Transfer SME exit and transition records carried out on service delivery; Exit plan updated. Records that prove it: Assess IMS status Completion (%): 100 |
| MP-162.5 | Train SME exit and transition successor Task: Execute SME exit and transition activities Train SME exit and transition successor — step 5 of 10 in DMS101 SME Exit and Transition. | IMS Manager Training | Session / module: Train SME exit and transition successor — practice session Date: 2026-03-12 Units trained: Atlas Universal SME Participants: 12 Effectiveness evaluation method: Quiz Effectiveness (%): 94 |
| MP-162.6 | Support due diligence Task: Execute SME exit and transition activities Support due diligence — step 6 of 10 in DMS101 SME Exit and Transition. | IMS Manager Execution | What was done: Support due diligence carried out on service delivery; Exit plan updated. Records that prove it: Assess IMS status Completion (%): 100 |
| MP-162.7 | Coordinate SME exit and transition buyer Task: Execute SME exit and transition activities Coordinate SME exit and transition buyer — step 7 of 10 in DMS101 SME Exit and Transition. | IMS Manager Execution | What was done: Coordinate SME exit and transition buyer carried out on service delivery; Exit plan updated. Records that prove it: Assess IMS status Completion (%): 100 |
| MP-162.8 | Complete SME exit and transition handover Task: Verify, record and close SME exit and transition Complete SME exit and transition handover — step 8 of 10 in DMS101 SME Exit and Transition. | IMS Manager Closure | Closure evidence: Exit plan closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Assess IMS status Closure date: 2026-03-12 |
| MP-162.9 | Archive SME exit and transition records Task: Verify, record and close SME exit and transition Archive SME exit and transition records — step 9 of 10 in DMS101 SME Exit and Transition. | IMS Manager Closure | Closure evidence: Exit plan closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Assess IMS status Closure date: 2026-03-14 |
| MP-162.10 | Close SME exit and transition account Task: Verify, record and close SME exit and transition Close SME exit and transition account — step 10 of 10 in DMS101 SME Exit and Transition. | IMS Manager Closure | Closure evidence: Exit plan closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Assess IMS status Closure date: 2026-03-17 |

MP-162.1 — Plan SME exit and transition · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Assess IMS status | Tariq Saleh | 2026-03-09 | 2026-03-23 | Exit plan |
| 2 | Compile SME exit and transition docs | Tariq Saleh | 2026-03-14 | 2026-04-02 | IMS documentation package |
| 3 | Transfer SME exit and transition records | Tariq Saleh | 2026-03-19 | 2026-04-12 | Exit plan |

MP-162.2 — Assess IMS status · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Exit plan complete and up to date | 30 | 4 | Exit plan reviewed on 2026-03-04; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.3 met | 30 | 3 | Checked against ISO 9001 §6.3 with the checklist of the phase gate. |
| 3 | Evidence available for IMS documentation package | 20 | 4 | Records filed in the project: IMS documentation package. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-04 — Compliance To Achievement

Goals: Deploy, audit, certify, maintain the management system

From trigger to terminal event: Readiness for certification, surveillance audit due, or new compliance obligation → Certification achieved or maintained; findings closed; compliance obligations met

### UMS033 (MP-015) — Management System Deployment and Implementation

Deploy the management system; conduct pilots; prepare teams; move to steady state. Owner: Compliance Officer. Tier 1. Requirements answered: ISO 9001 §8.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-015.1 | Define management system deployment phases Task: Plan and prepare management system deployment Define management system deployment phases — step 1 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Register items | Management system deployment phases identified: 3 rows — see the table below |
| MP-015.2 | Select management system deployment pilots Task: Plan and prepare management system deployment Select management system deployment pilots — step 2 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Assignment | Role: Compliance Officer Person (from the OBS): Hind Berrada Organization units covered: Finance RACSI of the macro process: R: Compliance Officer · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-015.3 | Conduct management system deployment pilot Task: Plan and prepare management system deployment Conduct management system deployment pilot — step 3 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Execution | What was done: Conduct management system deployment pilot carried out on service delivery; Deployed processes updated. Records that prove it: — Completion (%): 100 |
| MP-015.4 | Refine management system deployment Task: Plan and prepare management system deployment Refine management system deployment — step 4 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Change | Change made: Deployed processes updated: Strategic (market, customer loss). Reason: Finding of the internal audit Documents or records updated: — |
| MP-015.5 | Prepare management system deployment teams Task: Execute management system deployment activities Prepare management system deployment teams — step 5 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS033-05 Version: 1.0 Content summary: Deployed processes for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-015.6 | Validate management system deployment schedule Task: Execute management system deployment activities Validate management system deployment schedule — step 6 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Deployed processes approved against ISO 9001; no blocking point. |
| MP-015.7 | Verify management system deployment readiness Task: Execute management system deployment activities Verify management system deployment readiness — step 7 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.1 Conclusion: Weighted score 4.1/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-015.8 | Execute management system deployment transition Task: Verify, record and close management system deployment Execute management system deployment transition — step 8 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Execution | What was done: Execute management system deployment transition carried out on service delivery; Deployed processes updated. Records that prove it: — Completion (%): 100 |
| MP-015.9 | Support management system deployment users Task: Verify, record and close management system deployment Support management system deployment users — step 9 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Execution | What was done: Support management system deployment users carried out on service delivery; Deployed processes updated. Records that prove it: — Completion (%): 100 |
| MP-015.10 | Move to steady state Task: Verify, record and close management system deployment Move to steady state — step 10 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Execution | What was done: Move to steady state carried out on service delivery; Deployed processes updated. Records that prove it: — Completion (%): 100 |

MP-015.1 — Define management system deployment phases · Management system deployment phases identified

| # | Management system deployment phases | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Deployed processes | Output | Affects Deployed processes; followed by Compliance Officer. | High | Customer complaint log, Mar 2026 |
| 2 | Trained personnel | Output | Affects Trained personnel; followed by Compliance Officer. | Medium | Internal audit report, Feb 2026 |
| 3 | Transition records | Output | Affects Deployed processes; followed by Compliance Officer. | Medium | Process performance dashboard, Feb 2026 |

MP-015.6 — Validate management system deployment schedule · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Deployed processes complete | Yes | Deployed processes v1.0 |
| 2 | Requirements of ISO 9001 §8.1 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-015.7 — Verify management system deployment readiness · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Deployed processes complete and up to date | 30 | 3 | Deployed processes reviewed on 2026-03-16; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §8.1 met | 30 | 4 | Checked against ISO 9001 §8.1 with the checklist of the phase gate. |
| 3 | Evidence available for Trained personnel | 20 | 5 | Records filed in the project: Trained personnel. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

### UMS037 (MP-016) — Mock Audit, Pre-Certification, and Gap Diagnosis

Conduct mock audit; identify findings; validate; define actions. Owner: Compliance Officer. Tier 1. Requirements answered: ISO 9001 §9.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-016.1 | Define mock audit and gap diagnosis scope Task: Plan and prepare mock audit and gap diagnosis Define mock audit and gap diagnosis scope — step 1 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Register items | Mock audit and gap diagnosis scope identified: 3 rows — see the table below |
| MP-016.2 | Plan mock audit and gap diagnosis Task: Plan and prepare mock audit and gap diagnosis Plan mock audit and gap diagnosis — step 2 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-016.3 | Conduct mock audit and gap diagnosis Task: Plan and prepare mock audit and gap diagnosis Conduct mock audit and gap diagnosis — step 3 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Execution | What was done: Conduct mock audit and gap diagnosis carried out on service delivery; Mock audit report updated. Records that prove it: Conduct mock audit and gap diagnosis Completion (%): 100 |
| MP-016.4 | Identify mock audit and gap diagnosis findings Task: Plan and prepare mock audit and gap diagnosis Identify mock audit and gap diagnosis findings — step 4 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Register items | Mock audit and gap diagnosis findings identified: 3 rows — see the table below |
| MP-016.5 | Categorize mock audit and gap diagnosis Task: Execute mock audit and gap diagnosis activities Categorize mock audit and gap diagnosis — step 5 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Execution | What was done: Categorize mock audit and gap diagnosis carried out on service delivery; Mock audit report updated. Records that prove it: Conduct mock audit and gap diagnosis Completion (%): 100 |
| MP-016.6 | Validate mock audit and gap diagnosis Task: Execute mock audit and gap diagnosis activities Validate mock audit and gap diagnosis — step 6 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Mock audit report approved against ISO 9001; no blocking point. |
| MP-016.7 | Issue mock audit and gap diagnosis report Task: Execute mock audit and gap diagnosis activities Issue mock audit and gap diagnosis report — step 7 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS037-07 Version: 1.1 Content summary: Mock audit report for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-016.8 | Present mock audit and gap diagnosis Task: Verify, record and close mock audit and gap diagnosis Present mock audit and gap diagnosis — step 8 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-016.9 | Define mock audit and gap diagnosis plans Task: Verify, record and close mock audit and gap diagnosis Define mock audit and gap diagnosis plans — step 9 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Plan | Planned activities (become actions): 1 row — see the table below On completion: rows become actions. |
| MP-016.10 | Monitor mock audit and gap diagnosis Task: Verify, record and close mock audit and gap diagnosis Monitor mock audit and gap diagnosis — step 10 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |

MP-016.1 — Define mock audit and gap diagnosis scope · Mock audit and gap diagnosis scope identified

| # | Mock audit and gap diagnosis scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Mock audit report | Output | Affects Mock audit report; followed by Compliance Officer. | High | Customer complaint log, Mar 2026 |
| 2 | Findings log | Output | Affects Findings log; followed by Compliance Officer. | Medium | Internal audit report, Feb 2026 |
| 3 | Corrective action plans | Output | Affects Mock audit report; followed by Compliance Officer. | Medium | Process performance dashboard, Feb 2026 |

MP-016.2 — Plan mock audit and gap diagnosis · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Conduct mock audit and gap diagnosis | Hind Berrada | 2026-03-19 | 2026-04-02 | Mock audit report |
| 2 | Identify mock audit and gap diagnosis findings | Hind Berrada | 2026-03-24 | 2026-04-12 | Findings log |
| 3 | Categorize mock audit and gap diagnosis | Hind Berrada | 2026-03-29 | 2026-04-22 | Mock audit report |

MP-016.4 — Identify mock audit and gap diagnosis findings · Mock audit and gap diagnosis findings identified

| # | Mock audit and gap diagnosis findings | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Job sheet not signed | Nonconformity | Affects Mock audit report; followed by Compliance Officer. | High | Interview with the process owner, Feb 2026 |
| 2 | Quote error | Nonconformity | Affects Findings log; followed by Compliance Officer. | Medium | Regulatory watch bulletin, Jan 2026 |
| 3 | Late completion | Nonconformity | Affects Mock audit report; followed by Compliance Officer. | Medium | Supplier evaluation file, Jan 2026 |

MP-016.6 — Validate mock audit and gap diagnosis · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Mock audit report complete | Yes | Mock audit report v1.0 |
| 2 | Requirements of ISO 9001 §9.2 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-016.8 — Present mock audit and gap diagnosis · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Meeting | 2026-03-24 | Mock audit report: what changes for you and what to do by 2026-04-07. | Compliance Officer |
| 2 | Certification body | E-mail | 2026-03-26 | Findings log: what changes for you and what to do by 2026-04-07. | Compliance Officer |

MP-016.9 — Define mock audit and gap diagnosis plans · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Monitor mock audit and gap diagnosis | Hind Berrada | 2026-03-27 | 2026-04-10 | Mock audit report |

MP-016.10 — Monitor mock audit and gap diagnosis · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Mock audit report); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Mock audit report); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

### UMS038 (MP-017) — Certification Audit Preparation and Coordination

Select certifier; coordinate dates; support audit; obtain certification. Owner: Compliance Officer. Tier 1. Requirements answered: ISO/IEC 17021-1 (certification audit).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-017.1 | Select certification audit certifier Task: Plan and prepare certification audit Select certification audit certifier — step 1 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Register items | Certification audit certifier identified: 3 rows — see the table below |
| MP-017.2 | Coordinate certification audit dates Task: Plan and prepare certification audit Coordinate certification audit dates — step 2 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Execution | What was done: Coordinate certification audit dates carried out on service delivery; Certification report updated. Records that prove it: CERT-1 — ISO 9001; CERT-2 — ISO 14001 Completion (%): 100 |
| MP-017.3 | Prepare certification audit dossiers Task: Plan and prepare certification audit Prepare certification audit dossiers — step 3 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS038-03 Version: 1.0 Content summary: Certification report for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-017.4 | Designate certification audit accompanists Task: Plan and prepare certification audit Designate certification audit accompanists — step 4 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-017.5 | Monitor certification audit Task: Execute certification audit activities Monitor certification audit — step 5 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-017.6 | Analyze certification audit findings Task: Execute certification audit activities Analyze certification audit findings — step 6 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.9 Conclusion: Weighted score 3.9/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-017.7 | Validate certification audit findings Task: Execute certification audit activities Validate certification audit findings — step 7 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Certification report approved against ISO 9001; no blocking point. |
| MP-017.8 | Correct certification audit immediately Task: Verify, record and close certification audit Correct certification audit immediately — step 8 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Change | Change made: Certification report updated: Strategic (market, customer loss). Reason: Finding of the internal audit Documents or records updated: CERT-1 — ISO 9001; CERT-2 — ISO 14001; Monitor certification audit |
| MP-017.9 | Close and obtain Task: Verify, record and close certification audit Close and obtain — step 9 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Certification report approved against ISO 9001; no blocking point. |
| MP-017.10 | Celebrate certification audit achievements Task: Verify, record and close certification audit Celebrate certification audit achievements — step 10 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Execution | What was done: Celebrate certification audit achievements carried out on service delivery; Certification report updated. Records that prove it: CERT-1 — ISO 9001; CERT-2 — ISO 14001; Monitor certification audit Completion (%): 100 |

MP-017.1 — Select certification audit certifier · Certification audit certifier identified

| # | Certification audit certifier | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Certification report | Output | Affects Certification report; followed by Compliance Officer. | High | Customer complaint log, Mar 2026 |
| 2 | Certificate | Output | Affects Certificate; followed by Compliance Officer. | Medium | Internal audit report, Feb 2026 |
| 3 | Corrective actions | Output | Affects Certification report; followed by Compliance Officer. | Medium | Process performance dashboard, Feb 2026 |

MP-017.4 — Designate certification audit accompanists · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Monitor certification audit | Hind Berrada | 2026-03-26 | 2026-04-09 | Certification report |
| 2 | Analyze certification audit findings | Hind Berrada | 2026-03-31 | 2026-04-19 | Certificate |
| 3 | Validate certification audit findings | Hind Berrada | 2026-04-05 | 2026-04-29 | Certification report |

MP-017.5 — Monitor certification audit · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Certification report); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Certification report); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

MP-017.6 — Analyze certification audit findings · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Certification report complete and up to date | 30 | 4 | Certification report reviewed on 2026-03-23; 2 gaps corrected. |
| 2 | Requirements of ISO/IEC 17021-1 (certification audit) met | 30 | 5 | Checked against ISO/IEC 17021-1 (certification audit) with the checklist of the phase gate. |
| 3 | Evidence available for Certificate | 20 | 3 | Records filed in the project: Certificate. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-017.7 — Validate certification audit findings · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Certification report complete | Yes | Certification report v1.0 |
| 2 | Requirements of ISO/IEC 17021-1 (certification audit) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-017.9 — Close and obtain · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Certification report complete | Yes | Certification report v1.0 |
| 2 | Requirements of ISO/IEC 17021-1 (certification audit) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### DMS035 (MP-096) — Multi-Standard Certification Portfolio Management

Manage multiple certifications; track status/renewals; coordinate audits; optimize cost. Owner: Compliance Officer. Tier 5.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-096.1 | Register certification portfolio Task: Plan and prepare certification portfolio Register certification portfolio — step 1 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-DMS035-01 Version: 1.1 Content summary: Certification portfolio for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-096.2 | Track certification portfolio status Task: Plan and prepare certification portfolio Track certification portfolio status — step 2 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-096.3 | Schedule certification portfolio audits Task: Plan and prepare certification portfolio Schedule certification portfolio audits — step 3 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-096.4 | Coordinate certification portfolio across standards Task: Plan and prepare certification portfolio Coordinate certification portfolio across standards — step 4 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Execution | What was done: Coordinate certification portfolio across standards carried out on service delivery; Certification portfolio updated. Records that prove it: Coordinate certification portfolio across standards Completion (%): 100 |
| MP-096.5 | Share certification portfolio evidence Task: Execute certification portfolio activities Share certification portfolio evidence — step 5 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-096.6 | Track certification portfolio costs Task: Execute certification portfolio activities Track certification portfolio costs — step 6 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-096.7 | Alert certification portfolio on renewals Task: Execute certification portfolio activities Alert certification portfolio on renewals — step 7 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-096.8 | Provide certification portfolio dashboard Task: Verify, record and close certification portfolio Provide certification portfolio dashboard — step 8 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-096.9 | Optimize certification portfolio calendar Task: Verify, record and close certification portfolio Optimize certification portfolio calendar — step 9 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Change | Change made: Certification portfolio updated: quote error. Reason: Decision of the management review Documents or records updated: Coordinate certification portfolio across standards |
| MP-096.10 | Report on certification portfolio status Task: Verify, record and close certification portfolio Report on certification portfolio status — step 10 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Communication | Communication records: 2 rows — see the table below |

MP-096.2 — Track certification portfolio status · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-09 — Certificates maintained | Certificates maintained measures the result of this macro process (Certification portfolio); it is the KPI its owner reviews at each Monthly review. | 100 | 100% |

MP-096.3 — Schedule certification portfolio audits · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Coordinate certification portfolio across standards | Hind Berrada | 2026-04-01 | 2026-04-15 | Certification portfolio |
| 2 | Share certification portfolio evidence | Hind Berrada | 2026-04-06 | 2026-04-25 | Audit calendar |
| 3 | Track certification portfolio costs | Hind Berrada | 2026-04-11 | 2026-05-05 | Certification portfolio |

MP-096.5 — Share certification portfolio evidence · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | E-mail | 2026-04-05 | Certification portfolio: what changes for you and what to do by 2026-04-19. | Compliance Officer |
| 2 | Quality mgrs | Intranet | 2026-04-07 | Audit calendar: what changes for you and what to do by 2026-04-19. | Compliance Officer |

MP-096.6 — Track certification portfolio costs · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-09 — Certificates maintained | Certificates maintained measures the result of this macro process (Certification portfolio); it is the KPI its owner reviews at each Monthly review. | 100 | 100% |

MP-096.7 — Alert certification portfolio on renewals · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Notice board | 2026-04-07 | Certification portfolio: what changes for you and what to do by 2026-04-21. | Compliance Officer |
| 2 | Quality mgrs | Meeting | 2026-04-09 | Audit calendar: what changes for you and what to do by 2026-04-21. | Compliance Officer |

MP-096.8 — Provide certification portfolio dashboard · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Provide certification portfolio dashboard | Enabled for service delivery | Needed to produce Certification portfolio |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-096.10 — Report on certification portfolio status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Intranet | 2026-04-04 | Certification portfolio: what changes for you and what to do by 2026-04-18. | Compliance Officer |
| 2 | Quality mgrs | Notice board | 2026-04-06 | Audit calendar: what changes for you and what to do by 2026-04-18. | Compliance Officer |

### DMS090 (MP-151) — SME Quick Audit Preparation

Quick audit prep; provide checklists; reduce stress. Owner: Compliance Officer. Tier 7. Requirements answered: ISO 9001 §9.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-151.1 | Select SME audit preparation type Task: Plan and prepare SME audit preparation Select SME audit preparation type — step 1 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Register items | SME audit preparation type identified: 3 rows — see the table below |
| MP-151.2 | Download SME audit preparation checklist Task: Plan and prepare SME audit preparation Download SME audit preparation checklist — step 2 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Download SME audit preparation checklist carried out on service delivery; Checklists updated. Records that prove it: — Completion (%): 100 |
| MP-151.3 | Self-assess SME audit preparation Task: Plan and prepare SME audit preparation Self-assess SME audit preparation — step 3 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Self-assess SME audit preparation carried out on service delivery; Checklists updated. Records that prove it: — Completion (%): 100 |
| MP-151.4 | Identify SME audit preparation gaps Task: Plan and prepare SME audit preparation Identify SME audit preparation gaps — step 4 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Register items | SME audit preparation gaps identified: 3 rows — see the table below |
| MP-151.5 | Prioritize SME audit preparation Task: Execute SME audit preparation activities Prioritize SME audit preparation — step 5 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3 Conclusion: Weighted score 3/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-151.6 | Implement SME audit preparation corrections Task: Execute SME audit preparation activities Implement SME audit preparation corrections — step 6 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-151.7 | Conduct a mock audit Task: Execute SME audit preparation activities Conduct a mock audit — step 7 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Conduct a mock audit carried out on service delivery; Checklists updated. Records that prove it: — Completion (%): 100 |
| MP-151.8 | Address SME audit preparation findings Task: Verify, record and close SME audit preparation Address SME audit preparation findings — step 8 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Address SME audit preparation findings carried out on service delivery; Checklists updated. Records that prove it: — Completion (%): 100 |
| MP-151.9 | Prepare SME audit preparation pack Task: Verify, record and close SME audit preparation Prepare SME audit preparation pack — step 9 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-DMS090-09 Version: 1.0 Content summary: Checklists for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-151.10 | Coordinate auditor on SME audit preparation Task: Verify, record and close SME audit preparation Coordinate auditor on SME audit preparation — step 10 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Coordinate auditor on SME audit preparation carried out on service delivery; Checklists updated. Records that prove it: — Completion (%): 100 |

MP-151.1 — Select SME audit preparation type · SME audit preparation type identified

| # | SME audit preparation type | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Checklists | Output | Affects Checklists; followed by Compliance Officer. | High | Customer complaint log, Mar 2026 |
| 2 | Self-assessment records | Output | Affects Self-assessment records; followed by Compliance Officer. | Medium | Internal audit report, Mar 2026 |
| 3 | Gap analysis | Output | Affects Checklists; followed by Compliance Officer. | Medium | Process performance dashboard, Mar 2026 |

MP-151.4 — Identify SME audit preparation gaps · SME audit preparation gaps identified

| # | SME audit preparation gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Checklists | Output | Affects Checklists; followed by Compliance Officer. | High | Interview with the process owner, Feb 2026 |
| 2 | Self-assessment records | Output | Affects Self-assessment records; followed by Compliance Officer. | Medium | Regulatory watch bulletin, Feb 2026 |
| 3 | Gap analysis | Output | Affects Checklists; followed by Compliance Officer. | Medium | Supplier evaluation file, Feb 2026 |

MP-151.5 — Prioritize SME audit preparation · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Checklists complete and up to date | 30 | 3 | Checklists reviewed on 2026-04-05; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.2 met | 30 | 3 | Checked against ISO 9001 §9.2 with the checklist of the phase gate. |
| 3 | Evidence available for Self-assessment records | 20 | 3 | Records filed in the project: Self-assessment records. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-151.6 — Implement SME audit preparation corrections · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement SME audit preparation corrections | Enabled for service delivery | Needed to produce Checklists |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

### DMS092 (MP-153) — SME Cost-Effective Compliance

Cost-effective compliance; prioritize essential; reduce costs. Owner: Compliance Officer. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-153.1 | Identify SME compliance budget mandatory Task: Plan and prepare SME compliance budget Identify SME compliance budget mandatory — step 1 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Register items | SME compliance budget mandatory identified: 3 rows — see the table below |
| MP-153.2 | Prioritize SME compliance budget by risk Task: Plan and prepare SME compliance budget Prioritize SME compliance budget by risk — step 2 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-153.3 | Allocate SME compliance budget Task: Plan and prepare SME compliance budget Allocate SME compliance budget — step 3 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Assignment | Role: Compliance Officer Person (from the OBS): Hind Berrada Organization units covered: Finance RACSI of the macro process: R: Compliance Officer · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-153.4 | Select SME compliance budget solutions Task: Plan and prepare SME compliance budget Select SME compliance budget solutions — step 4 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Register items | SME compliance budget solutions identified: 3 rows — see the table below |
| MP-153.5 | Implement SME compliance budget controls Task: Execute SME compliance budget activities Implement SME compliance budget controls — step 5 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-153.6 | Monitor SME compliance budget Task: Execute SME compliance budget activities Monitor SME compliance budget — step 6 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-153.7 | Review SME compliance budget costs Task: Execute SME compliance budget activities Review SME compliance budget costs — step 7 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Execution | What was done: Review SME compliance budget costs carried out on service delivery; Compliance plans updated. Records that prove it: — Completion (%): 100 |
| MP-153.8 | Optimize SME compliance budget Task: Verify, record and close SME compliance budget Optimize SME compliance budget — step 8 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Change | Change made: Compliance plans updated: Strategic (market, customer loss). Reason: Finding of the internal audit Documents or records updated: — |
| MP-153.9 | Report on SME compliance budget status Task: Verify, record and close SME compliance budget Report on SME compliance budget status — step 9 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-153.10 | Plan SME compliance budget growth Task: Verify, record and close SME compliance budget Plan SME compliance budget growth — step 10 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |

MP-153.1 — Identify SME compliance budget mandatory · SME compliance budget mandatory identified

| # | SME compliance budget mandatory | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance plans | Output | Affects Compliance plans; followed by Compliance Officer. | High | Customer complaint log, Mar 2026 |
| 2 | Budget allocations | Output | Affects Budget allocations; followed by Compliance Officer. | Medium | Internal audit report, Mar 2026 |
| 3 | Implementation records | Output | Affects Compliance plans; followed by Compliance Officer. | Medium | Process performance dashboard, Mar 2026 |

MP-153.2 — Prioritize SME compliance budget by risk · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Compliance plans complete and up to date | 30 | 4 | Compliance plans reviewed on 2026-04-07; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 3 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Budget allocations | 20 | 3 | Records filed in the project: Budget allocations. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-153.4 — Select SME compliance budget solutions · SME compliance budget solutions identified

| # | SME compliance budget solutions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance plans | Output | Affects Compliance plans; followed by Compliance Officer. | High | Interview with the process owner, Feb 2026 |
| 2 | Budget allocations | Output | Affects Budget allocations; followed by Compliance Officer. | Medium | Regulatory watch bulletin, Feb 2026 |
| 3 | Implementation records | Output | Affects Compliance plans; followed by Compliance Officer. | Medium | Supplier evaluation file, Feb 2026 |

MP-153.5 — Implement SME compliance budget controls · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement SME compliance budget controls | Enabled for service delivery | Needed to produce Compliance plans |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-153.6 — Monitor SME compliance budget · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Compliance plans); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Compliance plans); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

MP-153.9 — Report on SME compliance budget status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-04-13 | Compliance plans: what changes for you and what to do by 2026-04-27. | Compliance Officer |
| 2 | SME management | Intranet | 2026-04-15 | Budget allocations: what changes for you and what to do by 2026-04-27. | Compliance Officer |

MP-153.10 — Plan SME compliance budget growth · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Identify mandatory | Hind Berrada | 2026-04-19 | 2026-05-03 | Compliance plans |
| 2 | Prioritize by risk | Hind Berrada | 2026-04-24 | 2026-05-13 | Budget allocations |
| 3 | Allocate budget | Hind Berrada | 2026-04-29 | 2026-05-23 | Compliance plans |

### DMS096 (MP-157) — SME Regulatory Alert Service

Alert to regulatory changes; simplify monitoring; timely compliance. Owner: Compliance Officer. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-157.1 | Configure regulatory alerts profile Task: Plan and prepare regulatory alerts Configure regulatory alerts profile — step 1 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-157.2 | Subscribe regulatory alerts feeds Task: Plan and prepare regulatory alerts Subscribe regulatory alerts feeds — step 2 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Execution | What was done: Subscribe regulatory alerts feeds carried out on service delivery; Regulatory alerts updated. Records that prove it: — Completion (%): 100 |
| MP-157.3 | Filter regulatory alerts changes Task: Plan and prepare regulatory alerts Filter regulatory alerts changes — step 3 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Execution | What was done: Filter regulatory alerts changes carried out on service delivery; Regulatory alerts updated. Records that prove it: — Completion (%): 100 |
| MP-157.4 | Assess regulatory alerts impact Task: Plan and prepare regulatory alerts Assess regulatory alerts impact — step 4 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.2 Conclusion: Weighted score 4.2/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-157.5 | Alert owner on regulatory alerts Task: Execute regulatory alerts activities Alert owner on regulatory alerts — step 5 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-157.6 | Provide regulatory alerts guidance Task: Execute regulatory alerts activities Provide regulatory alerts guidance — step 6 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-157.7 | Recommend regulatory alerts actions Task: Execute regulatory alerts activities Recommend regulatory alerts actions — step 7 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Execution | What was done: Recommend regulatory alerts actions carried out on service delivery; Regulatory alerts updated. Records that prove it: — Completion (%): 100 |
| MP-157.8 | Track regulatory alerts implementation Task: Verify, record and close regulatory alerts Track regulatory alerts implementation — step 8 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-157.9 | Report on regulatory alerts status Task: Verify, record and close regulatory alerts Report on regulatory alerts status — step 9 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-157.10 | Update regulatory alerts Task: Verify, record and close regulatory alerts Update regulatory alerts — step 10 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Change | Change made: Regulatory alerts updated: quote error. Reason: Customer complaint analysis Documents or records updated: — |

MP-157.1 — Configure regulatory alerts profile · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure regulatory alerts profile | Enabled for service delivery | Needed to produce Regulatory alerts |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-157.4 — Assess regulatory alerts impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Regulatory alerts complete and up to date | 30 | 3 | Regulatory alerts reviewed on 2026-04-16; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 5 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Impact assessments | 20 | 4 | Records filed in the project: Impact assessments. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-157.5 — Alert owner on regulatory alerts · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-04-20 | Regulatory alerts: what changes for you and what to do by 2026-05-04. | Compliance Officer |
| 2 | SME management | Intranet | 2026-04-22 | Impact assessments: what changes for you and what to do by 2026-05-04. | Compliance Officer |

MP-157.6 — Provide regulatory alerts guidance · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Provide regulatory alerts guidance | Enabled for service delivery | Needed to produce Regulatory alerts |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-157.8 — Track regulatory alerts implementation · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Regulatory alerts); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Regulatory alerts); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

MP-157.9 — Report on regulatory alerts status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-04-23 | Regulatory alerts: what changes for you and what to do by 2026-05-07. | Compliance Officer |
| 2 | SME management | Intranet | 2026-04-25 | Impact assessments: what changes for you and what to do by 2026-05-07. | Compliance Officer |

### DMS099 (MP-160) — SME Multi-Standard Quick Certification

Efficient multiple certifications; reduce costs; streamline audits. Owner: Compliance Officer. Tier 7. Requirements answered: ISO 9001, ISO 14001, ISO 45001.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-160.1 | Identify multi-standard certification targets Task: Plan and prepare multi-standard certification Identify multi-standard certification targets — step 1 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Register items | Multi-standard certification targets identified: 3 rows — see the table below |
| MP-160.2 | Assess multi-standard certification compliance Task: Plan and prepare multi-standard certification Assess multi-standard certification compliance — step 2 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.2 Conclusion: Weighted score 4.2/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-160.3 | Identify multi-standard certification gaps Task: Plan and prepare multi-standard certification Identify multi-standard certification gaps — step 3 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Register items | Multi-standard certification gaps identified: 3 rows — see the table below |
| MP-160.4 | Prioritize multi-standard certification Task: Plan and prepare multi-standard certification Prioritize multi-standard certification — step 4 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.1 Conclusion: Weighted score 4.1/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-160.5 | Implement multi-standard certification corrections Task: Execute multi-standard certification activities Implement multi-standard certification corrections — step 5 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-160.6 | Conduct mock audits for each standard Task: Execute multi-standard certification activities Conduct mock audits for each standard — step 6 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Execution | What was done: Conduct mock audits for each standard carried out on service delivery; Certification plans updated. Records that prove it: — Completion (%): 100 |
| MP-160.7 | Coordinate multi-standard certification certifiers Task: Execute multi-standard certification activities Coordinate multi-standard certification certifiers — step 7 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Execution | What was done: Coordinate multi-standard certification certifiers carried out on service delivery; Certification plans updated. Records that prove it: — Completion (%): 100 |
| MP-160.8 | Support multi-standard certification audits Task: Verify, record and close multi-standard certification Support multi-standard certification audits — step 8 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Execution | What was done: Support multi-standard certification audits carried out on service delivery; Certification plans updated. Records that prove it: — Completion (%): 100 |
| MP-160.9 | Close multi-standard certification findings Task: Verify, record and close multi-standard certification Close multi-standard certification findings — step 9 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Closure | Closure evidence: Certification plans closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: — Closure date: 2026-04-27 |
| MP-160.10 | Maintain multi-standard certification Task: Verify, record and close multi-standard certification Maintain multi-standard certification — step 10 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Execution | What was done: Maintain multi-standard certification carried out on service delivery; Certification plans updated. Records that prove it: — Completion (%): 100 |

MP-160.1 — Identify multi-standard certification targets · Multi-standard certification targets identified

| # | Multi-standard certification targets | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Certification plans | Output | Affects Certification plans; followed by Compliance Officer. | High | Customer complaint log, Apr 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Compliance Officer. | Medium | Internal audit report, Mar 2026 |
| 3 | Corrective records | Output | Affects Certification plans; followed by Compliance Officer. | Medium | Process performance dashboard, Mar 2026 |

MP-160.2 — Assess multi-standard certification compliance · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Certification plans complete and up to date | 30 | 4 | Certification plans reviewed on 2026-04-20; 2 gaps corrected. |
| 2 | Requirements of ISO 9001, ISO 14001, ISO 45001 met | 30 | 4 | Checked against ISO 9001, ISO 14001, ISO 45001 with the checklist of the phase gate. |
| 3 | Evidence available for Gap analysis | 20 | 5 | Records filed in the project: Gap analysis. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-160.3 — Identify multi-standard certification gaps · Multi-standard certification gaps identified

| # | Multi-standard certification gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Certification plans | Output | Affects Certification plans; followed by Compliance Officer. | High | Process performance dashboard, Mar 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Compliance Officer. | Medium | Interview with the process owner, Mar 2026 |
| 3 | Corrective records | Output | Affects Certification plans; followed by Compliance Officer. | Medium | Regulatory watch bulletin, Mar 2026 |

MP-160.4 — Prioritize multi-standard certification · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Certification plans complete and up to date | 30 | 3 | Certification plans reviewed on 2026-04-19; 2 gaps corrected. |
| 2 | Requirements of ISO 9001, ISO 14001, ISO 45001 met | 30 | 4 | Checked against ISO 9001, ISO 14001, ISO 45001 with the checklist of the phase gate. |
| 3 | Evidence available for Gap analysis | 20 | 5 | Records filed in the project: Gap analysis. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-160.5 — Implement multi-standard certification corrections · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement multi-standard certification corrections | Enabled for service delivery | Needed to produce Certification plans |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

### Gate — G4 — Ready for certification

Exit criteria: Mock audit closed; no open major finding; certification body scheduled.

- Open Lifecycle and select the phase card; the gate panel is on the right.

- Tick “Mock audit report issued (mandatory, evidence required)”.

- Tick “All major findings closed (mandatory, evidence required)”.

- Tick “Certification body contract signed (mandatory, evidence required)”.

- Sign in as Top Management (ceo@…) or the IMS Manager and select Go. For Hold or No-Go, type a comment explaining why.

## E2E-05 — People To Capability

Goals: Provide people, competence, documentation, records, measurement, health

From trigger to terminal event: IMS deployment, new hire, documentation change, or medical surveillance requirement → Competent people, controlled documentation, calibrated equipment, health records

### UMS024 (MP-006) — Procedures and Work Instructions Development

Develop procedures; ensure clarity; validate compliance. Owner: Process Excellence Manager. Tier 1. Requirements answered: ISO 9001 §7.5, §8.1.

Documents of this macro process: AT-UNI-QHSE-WI (Work instruction).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-006.1 | Identify procedures and work instructions need Task: Plan and prepare procedures and work instructions Identify procedures and work instructions need — step 1 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Register items | Procedures and work instructions need identified: 3 rows — see the table below |
| MP-006.2 | Define procedures and work instructions structure Task: Plan and prepare procedures and work instructions Define procedures and work instructions structure — step 2 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Register items | Procedures and work instructions structure identified: 3 rows — see the table below |
| MP-006.3 | Draft procedures and work instructions Task: Plan and prepare procedures and work instructions Draft procedures and work instructions — step 3 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS024-03 Version: 1.0 Content summary: Procedures for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-WI — Work instruction |
| MP-006.4 | Develop procedures and work instructions Task: Plan and prepare procedures and work instructions Develop procedures and work instructions — step 4 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS024-04 Version: 1.0 Content summary: Procedures for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-WI — Work instruction |
| MP-006.5 | Integrate visual supports Task: Execute procedures and work instructions activities Integrate visual supports — step 5 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-006.6 | Validate procedures and work instructions Task: Execute procedures and work instructions activities Validate procedures and work instructions — step 6 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Process Excellence Manager Decision comment and conditions: Procedures approved against ISO 9001; no blocking point. |
| MP-006.7 | Verify procedures and work instructions compliance Task: Execute procedures and work instructions activities Verify procedures and work instructions compliance — step 7 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-006.8 | Submit procedures and work instructions for approval Task: Execute procedures and work instructions activities Submit procedures and work instructions for approval — step 8 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Execution | What was done: Submit procedures and work instructions for approval carried out on service delivery; Procedures updated. Records that prove it: AT-UNI-QHSE-WI — Work instruction Completion (%): 100 |
| MP-006.9 | Publish procedures and work instructions Task: Verify, record and close procedures and work instructions Publish procedures and work instructions — step 9 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS024-09 Version: 1.1 Content summary: Procedures for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-WI — Work instruction |
| MP-006.10 | Train staff on procedures and work instructions Task: Verify, record and close procedures and work instructions Train staff on procedures and work instructions — step 10 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Training | Session / module: Train staff on procedures and work instructions — practice session Date: 2026-05-05 Units trained: Quality Participants: 23 Effectiveness evaluation method: Quiz Effectiveness (%): 97 |
| MP-006.11 | Plan procedures and work instructions reviews Task: Verify, record and close procedures and work instructions Plan procedures and work instructions reviews — step 11 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Review | Review frequency: Semi-annual Review date: 2026-05-02 Next review: 2026-10-31 Chaired by: Process Excellence Manager Participants: Process Excellence Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-006.12 | Create procedure header Task: Author Task Procedures (Use Cases) Create procedure header — step 12 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS024-12 Version: 2.0 Content summary: Procedures for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-WI — Work instruction |
| MP-006.13 | Define step sequence with exceptions Task: Author Task Procedures (Use Cases) Define step sequence with exceptions — step 13 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Register items | Step sequence with exceptions identified: 3 rows — see the table below |
| MP-006.14 | Generate BPMN diagram from step table Task: Author Task Procedures (Use Cases) Generate BPMN diagram from step table — step 14 of 15 in UMS024 Procedures and Work Instructions Development. | DynamicMS Engine Automated service task | System result confirmed: Generate BPMN diagram from step table: done by the DynamicMS Engine; Procedures available in the project. Records produced: AT-UNI-QHSE-WI — Work instruction; Update Work instructions |
| MP-006.15 | Attach KPIs, reporting and alerts Task: Author Task Procedures (Use Cases) Attach KPIs, reporting and alerts — step 15 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Execution | What was done: Attach KPIs, reporting and alerts carried out on service delivery; Procedures updated. Records that prove it: AT-UNI-QHSE-WI — Work instruction; Update Work instructions Completion (%): 100 |

MP-006.1 — Identify procedures and work instructions need · Procedures and work instructions need identified

| # | Procedures and work instructions need | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Procedures | Output | Affects Procedures; followed by Process Excellence Manager. | High | Customer complaint log, Apr 2026 |
| 2 | Work instructions | Output | Affects Work instructions; followed by Process Excellence Manager. | Medium | Internal audit report, Apr 2026 |
| 3 | Visual aids | Output | Affects Procedures; followed by Process Excellence Manager. | Medium | Process performance dashboard, Mar 2026 |

MP-006.2 — Define procedures and work instructions structure · Procedures and work instructions structure identified

| # | Procedures and work instructions structure | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Procedures | Output | Affects Procedures; followed by Process Excellence Manager. | High | Internal audit report, Apr 2026 |
| 2 | Work instructions | Output | Affects Work instructions; followed by Process Excellence Manager. | Medium | Process performance dashboard, Mar 2026 |
| 3 | Visual aids | Output | Affects Procedures; followed by Process Excellence Manager. | Medium | Interview with the process owner, Mar 2026 |

MP-006.5 — Integrate visual supports · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Integrate visual supports | Enabled for service delivery | Needed to produce Procedures |
| 2 | Owner and notification | Process Excellence Manager | Alerts go to the process owner |

MP-006.6 — Validate procedures and work instructions · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Procedures complete | Yes | Procedures v1.0 |
| 2 | Requirements of ISO 9001 §7.5, §8.1 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-006.7 — Verify procedures and work instructions compliance · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Procedures complete and up to date | 30 | 4 | Procedures reviewed on 2026-04-27; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.5, §8.1 met | 30 | 3 | Checked against ISO 9001 §7.5, §8.1 with the checklist of the phase gate. |
| 3 | Evidence available for Work instructions | 20 | 3 | Records filed in the project: Work instructions. |
| 4 | Results against target | 20 | 5 | KPI KPI-11 used as the measure. |

MP-006.11 — Plan procedures and work instructions reviews · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Process designs | Process designs still valid; minor updates made. |
| 2 | Standard requirements | No major change since the last review. |
| 3 | Documentation standards | Gap found on Work instructions. |

MP-006.11 — Plan procedures and work instructions reviews · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Work instructions | Nadia Chraibi | 2026-06-01 |

MP-006.13 — Define step sequence with exceptions · Step sequence with exceptions identified

| # | Step sequence with exceptions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Procedures | Output | Affects Procedures; followed by Process Excellence Manager. | High | Supplier evaluation file, Dec 2025 |
| 2 | Work instructions | Output | Affects Work instructions; followed by Process Excellence Manager. | Medium | Management review minutes, Dec 2025 |
| 3 | Visual aids | Output | Affects Procedures; followed by Process Excellence Manager. | Medium | Customer complaint log, Dec 2025 |

### UMS021 (MP-025) — Monitoring and Measurement Resources Control

Inventory equipment; plan/execute calibration; assess impact; maintain records. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §7.1.5.

Documents of this macro process: AT-UNI-QHSE-CAL (Monitoring and measuring equipment register).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-025.1 | Inventory measuring equipment Task: Plan and prepare measuring equipment Inventory measuring equipment — step 1 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Inventory measuring equipment carried out on service delivery; Equipment register updated. Records that prove it: AT-UNI-QHSE-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |
| MP-025.2 | Establish measuring equipment schedules Task: Plan and prepare measuring equipment Establish measuring equipment schedules — step 2 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Establish measuring equipment schedules carried out on service delivery; Equipment register updated. Records that prove it: AT-UNI-QHSE-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |
| MP-025.3 | Perform measuring equipment calibration Task: Plan and prepare measuring equipment Perform measuring equipment calibration — step 3 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Perform measuring equipment calibration carried out on service delivery; Equipment register updated. Records that prove it: AT-UNI-QHSE-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |
| MP-025.4 | Label calibration status on equipment Task: Execute measuring equipment activities Label calibration status on equipment — step 4 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Label calibration status on equipment carried out on service delivery; Equipment register updated. Records that prove it: AT-UNI-QHSE-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |
| MP-025.5 | Adjust and correct measuring equipment Task: Execute measuring equipment activities Adjust and correct measuring equipment — step 5 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Change | Change made: Equipment register updated: Strategic (market, customer loss). Reason: Decision of the management review Documents or records updated: AT-UNI-QHSE-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm |
| MP-025.6 | Assess measuring equipment impact Task: Execute measuring equipment activities Assess measuring equipment impact — step 6 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.3 Conclusion: Weighted score 3.3/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-025.7 | Maintain measuring equipment records Task: Verify, record and close measuring equipment Maintain measuring equipment records — step 7 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Document | Document template: TPL-CAL — Monitoring and measuring equipment register Document reference: AT-UNI-QHSE-UMS021-07 Version: 2.0 Content summary: Equipment register for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-CAL — Monitoring and measuring equipment register |
| MP-025.8 | Handle measuring equipment nonconforming Task: Verify, record and close measuring equipment Handle measuring equipment nonconforming — step 8 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Handle measuring equipment nonconforming carried out on service delivery; Equipment register updated. Records that prove it: AT-UNI-QHSE-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |

MP-025.6 — Assess measuring equipment impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Equipment register complete and up to date | 30 | 3 | Equipment register reviewed on 2026-05-01; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.1.5 met | 30 | 4 | Checked against ISO 9001 §7.1.5 with the checklist of the phase gate. |
| 3 | Evidence available for Calibration records | 20 | 3 | Records filed in the project: Calibration records. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

### UMS001 (MP-029) — Documentary Lifecycle Control

Define metadata; manage approval; control versions; archive obsolete. Owner: Document Controller. Tier 1. Requirements answered: ISO 9001 §7.5.2, §7.5.3.

Documents of this macro process: AT-UNI-QHSE-DOCLIST (Master list of documented information).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-029.1 | Define controlled documents metadata Task: Plan and prepare controlled documents Define controlled documents metadata — step 1 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Register items | Controlled documents metadata identified: 3 rows — see the table below |
| MP-029.2 | Identify controlled documents workflow Task: Plan and prepare controlled documents Identify controlled documents workflow — step 2 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Register items | Controlled documents workflow identified: 3 rows — see the table below |
| MP-029.3 | Draft controlled documents Task: Plan and prepare controlled documents Draft controlled documents — step 3 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Document | Document template: TPL-DOCLIST — Master list of documented information Document reference: AT-UNI-QHSE-UMS001-03 Version: 1.1 Content summary: Controlled documents for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-DOCLIST — Master list of documented information |
| MP-029.4 | Peer-review draft documents Task: Plan and prepare controlled documents Peer-review draft documents — step 4 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Execution | What was done: Peer-review draft documents carried out on service delivery; Controlled documents updated. Records that prove it: AT-UNI-QHSE-DOCLIST — Master list of documented information Completion (%): 100 |
| MP-029.5 | Check controlled documents compliance Task: Execute controlled documents activities Check controlled documents compliance — step 5 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Weighted score 4.4/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-029.6 | Verify controlled documents versions Task: Execute controlled documents activities Verify controlled documents versions — step 6 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.5 Conclusion: Weighted score 4.5/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-029.7 | Approve and publish controlled documents Task: Execute controlled documents activities Approve and publish controlled documents — step 7 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Controlled documents approved against ISO 9001; no blocking point. |
| MP-029.8 | Distribute controlled documents Task: Execute controlled documents activities Distribute controlled documents — step 8 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Communication | Communication records: 2 rows — see the table below |
| MP-029.9 | Archive obsolete controlled documents Task: Verify, record and close controlled documents Archive obsolete controlled documents — step 9 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Closure | Closure evidence: Controlled documents closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: AT-UNI-QHSE-DOCLIST — Master list of documented information Closure date: 2026-05-14 |
| MP-029.10 | Schedule controlled documents reminders Task: Verify, record and close controlled documents Schedule controlled documents reminders — step 10 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-029.11 | Certify controlled documents acknowledgment Task: Verify, record and close controlled documents Certify controlled documents acknowledgment — step 11 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Controlled documents approved against ISO 9001; no blocking point. |
| MP-029.12 | Submit document for review Task: Control Versions of Governed Documents Submit document for review — step 12 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Execution | What was done: Submit document for review carried out on service delivery; Controlled documents updated. Records that prove it: AT-UNI-QHSE-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment Completion (%): 100 |
| MP-029.13 | Approve and release version Task: Control Versions of Governed Documents Approve and release version — step 13 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Controlled documents approved against ISO 9001; no blocking point. |
| MP-029.14 | Publish and notify Task: Control Versions of Governed Documents Publish and notify — step 14 of 18 in UMS001 Documentary Lifecycle Control. | DynamicMS Engine Automated service task | System result confirmed: Publish and notify: done by the DynamicMS Engine; Controlled documents available in the project. Records produced: AT-UNI-QHSE-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment |
| MP-029.15 | Supersede and archive previous version Task: Control Versions of Governed Documents Supersede and archive previous version — step 15 of 18 in UMS001 Documentary Lifecycle Control. | DynamicMS Engine Automated service task | System result confirmed: Supersede and archive previous version: done by the DynamicMS Engine; Controlled documents available in the project. Records produced: AT-UNI-QHSE-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment |
| MP-029.16 | Customize document template Task: Customize & Generate Downloadable Files Customize document template — step 16 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Change | Change made: Controlled documents updated: Strategic (market, customer loss). Reason: Finding of the internal audit Documents or records updated: AT-UNI-QHSE-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment |
| MP-029.17 | Generate files in selected formats Task: Customize & Generate Downloadable Files Generate files in selected formats — step 17 of 18 in UMS001 Documentary Lifecycle Control. | DynamicMS Engine Automated service task | System result confirmed: Generate files in selected formats: done by the DynamicMS Engine; Controlled documents available in the project. Records produced: AT-UNI-QHSE-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment |
| MP-029.18 | Download or share generated file Task: Customize & Generate Downloadable Files Download or share generated file — step 18 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Execution | What was done: Download or share generated file carried out on service delivery; Controlled documents updated. Records that prove it: AT-UNI-QHSE-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment Completion (%): 100 |

MP-029.1 — Define controlled documents metadata · Controlled documents metadata identified

| # | Controlled documents metadata | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Controlled documents | Output | Affects Controlled documents; followed by Document Controller. | High | Customer complaint log, Apr 2026 |
| 2 | Approval records | Output | Affects Approval records; followed by Document Controller. | Medium | Internal audit report, Apr 2026 |
| 3 | Distribution records | Output | Affects Controlled documents; followed by Document Controller. | Medium | Process performance dashboard, Apr 2026 |

MP-029.2 — Identify controlled documents workflow · Controlled documents workflow identified

| # | Controlled documents workflow | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Controlled documents | Output | Affects Controlled documents; followed by Document Controller. | High | Internal audit report, Apr 2026 |
| 2 | Approval records | Output | Affects Approval records; followed by Document Controller. | Medium | Process performance dashboard, Apr 2026 |
| 3 | Distribution records | Output | Affects Controlled documents; followed by Document Controller. | Medium | Interview with the process owner, Mar 2026 |

MP-029.5 — Check controlled documents compliance · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Controlled documents complete and up to date | 30 | 5 | Controlled documents reviewed on 2026-05-08; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | 30 | 3 | Checked against ISO 9001 §7.5.2, §7.5.3 with the checklist of the phase gate. |
| 3 | Evidence available for Approval records | 20 | 5 | Records filed in the project: Approval records. |
| 4 | Results against target | 20 | 5 | KPI KPI-10 used as the measure. |

MP-029.6 — Verify controlled documents versions · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Controlled documents complete and up to date | 30 | 5 | Controlled documents reviewed on 2026-05-10; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | 30 | 4 | Checked against ISO 9001 §7.5.2, §7.5.3 with the checklist of the phase gate. |
| 3 | Evidence available for Approval records | 20 | 4 | Records filed in the project: Approval records. |
| 4 | Results against target | 20 | 5 | KPI KPI-10 used as the measure. |

MP-029.7 — Approve and publish controlled documents · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Controlled documents complete | Yes | Controlled documents v1.0 |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-029.8 — Distribute controlled documents · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | All employees | Meeting | 2026-05-13 | Controlled documents: what changes for you and what to do by 2026-05-27. | Document Controller |
| 2 | Auditors | E-mail | 2026-05-15 | Approval records: what changes for you and what to do by 2026-05-27. | Document Controller |

MP-029.10 — Schedule controlled documents reminders · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Certify controlled documents acknowledgment | Samira Benali | 2026-05-12 | 2026-05-26 | Controlled documents |
| 2 | Submit document for review | Samira Benali | 2026-05-17 | 2026-06-05 | Approval records |
| 3 | Approve and release version | Samira Benali | 2026-05-22 | 2026-06-15 | Controlled documents |

MP-029.11 — Certify controlled documents acknowledgment · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Controlled documents complete | Yes | Controlled documents v1.0 |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-029.13 — Approve and release version · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Controlled documents complete | Yes | Controlled documents v1.0 |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS047 (MP-030) — Records Lifecycle, Retention, and Evidence Governance

Define retention; implement disposal; manage legal holds; produce admissible evidence. Owner: Document Controller. Tier 1. Requirements answered: ISO 9001 §7.5.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-030.1 | Define records and evidence types/retention Task: Plan and prepare records and evidence Define records and evidence types/retention — step 1 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Register items | Records and evidence types/retention identified: 3 rows — see the table below |
| MP-030.2 | Designate owners of records and evidence Task: Plan and prepare records and evidence Designate owners of records and evidence — step 2 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-030.3 | Implement records and evidence rules Task: Plan and prepare records and evidence Implement records and evidence rules — step 3 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-030.4 | Manage records and evidence holds Task: Execute records and evidence activities Manage records and evidence holds — step 4 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Execution | What was done: Manage records and evidence holds carried out on service delivery; Retention schedules updated. Records that prove it: Implement records and evidence rules Completion (%): 100 |
| MP-030.5 | Maintain records and evidence custody Task: Execute records and evidence activities Maintain records and evidence custody — step 5 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Execution | What was done: Maintain records and evidence custody carried out on service delivery; Retention schedules updated. Records that prove it: Implement records and evidence rules Completion (%): 100 |
| MP-030.6 | Validate records and evidence authenticity Task: Execute records and evidence activities Validate records and evidence authenticity — step 6 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Retention schedules approved against ISO 9001; no blocking point. |
| MP-030.7 | Conduct records and evidence audits Task: Verify, record and close records and evidence Conduct records and evidence audits — step 7 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Execution | What was done: Conduct records and evidence audits carried out on service delivery; Retention schedules updated. Records that prove it: Implement records and evidence rules Completion (%): 100 |
| MP-030.8 | Dispose records and evidence expired Task: Verify, record and close records and evidence Dispose records and evidence expired — step 8 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Closure | Closure evidence: Retention schedules closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Implement records and evidence rules Closure date: 2026-05-24 |
| MP-030.9 | Produce records and evidence Task: Verify, record and close records and evidence Produce records and evidence — step 9 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS047-09 Version: 1.0 Content summary: Retention schedules for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |

MP-030.1 — Define records and evidence types/retention · Records and evidence types/retention identified

| # | Records and evidence types/retention | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Retention schedules | Output | Affects Retention schedules; followed by Document Controller. | High | Customer complaint log, May 2026 |
| 2 | Disposal records | Output | Affects Disposal records; followed by Document Controller. | Medium | Internal audit report, Apr 2026 |
| 3 | Legal hold records | Output | Affects Retention schedules; followed by Document Controller. | Medium | Process performance dashboard, Apr 2026 |

MP-030.2 — Designate owners of records and evidence · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Implement records and evidence rules | Samira Benali | 2026-05-18 | 2026-06-01 | Retention schedules |
| 2 | Manage records and evidence holds | Samira Benali | 2026-05-23 | 2026-06-11 | Disposal records |
| 3 | Maintain records and evidence custody | Samira Benali | 2026-05-28 | 2026-06-21 | Retention schedules |

MP-030.3 — Implement records and evidence rules · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement records and evidence rules | Enabled for service delivery | Needed to produce Retention schedules |
| 2 | Owner and notification | Document Controller | Alerts go to the process owner |

MP-030.6 — Validate records and evidence authenticity · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Retention schedules complete | Yes | Retention schedules v1.0 |
| 2 | Requirements of ISO 9001 §7.5.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### DMS084 (MP-145) — SME Document Template Library

Ready-to-use templates; reduce burden; ensure compliance. Owner: Document Controller. Tier 7. Requirements answered: ISO 9001 §7.5.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-145.1 | Browse SME document templates Task: Plan and prepare SME document templates Browse SME document templates — step 1 of 10 in DMS084 SME Document Template Library. | Document Controller Execution | What was done: Browse SME document templates carried out on service delivery; Customized docs updated. Records that prove it: — Completion (%): 100 |
| MP-145.2 | Select SME document templates type Task: Plan and prepare SME document templates Select SME document templates type — step 2 of 10 in DMS084 SME Document Template Library. | Document Controller Register items | SME document templates type identified: 3 rows — see the table below |
| MP-145.3 | Download SME document templates Task: Plan and prepare SME document templates Download SME document templates — step 3 of 10 in DMS084 SME Document Template Library. | Document Controller Execution | What was done: Download SME document templates carried out on service delivery; Customized docs updated. Records that prove it: — Completion (%): 100 |
| MP-145.4 | Customize SME document templates Task: Plan and prepare SME document templates Customize SME document templates — step 4 of 10 in DMS084 SME Document Template Library. | Document Controller Change | Change made: Customized docs updated: Strategic (market, customer loss). Reason: Finding of the internal audit Documents or records updated: — |
| MP-145.5 | Review SME document templates Task: Execute SME document templates activities Review SME document templates — step 5 of 10 in DMS084 SME Document Template Library. | Document Controller Review | Review frequency: Semi-annual Review date: 2026-05-28 Next review: 2026-11-26 Chaired by: Document Controller Participants: Document Controller, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-145.6 | Approve SME document templates Task: Execute SME document templates activities Approve SME document templates — step 6 of 10 in DMS084 SME Document Template Library. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Customized docs approved against ISO 9001; no blocking point. |
| MP-145.7 | Distribute SME document templates Task: Execute SME document templates activities Distribute SME document templates — step 7 of 10 in DMS084 SME Document Template Library. | Document Controller Communication | Communication records: 2 rows — see the table below |
| MP-145.8 | Schedule SME document templates review Task: Verify, record and close SME document templates Schedule SME document templates review — step 8 of 10 in DMS084 SME Document Template Library. | Document Controller Review | Review frequency: Semi-annual Review date: 2026-05-28 Next review: 2026-11-26 Chaired by: Document Controller Participants: Document Controller, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-145.9 | Update SME document templates on change Task: Verify, record and close SME document templates Update SME document templates on change — step 9 of 10 in DMS084 SME Document Template Library. | Document Controller Change | Change made: Customized docs updated: Strategic (market, customer loss). Reason: Decision of the management review Documents or records updated: Update Approved docs |
| MP-145.10 | Archive obsolete SME document templates Task: Verify, record and close SME document templates Archive obsolete SME document templates — step 10 of 10 in DMS084 SME Document Template Library. | Document Controller Closure | Closure evidence: Customized docs closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Update Approved docs Closure date: 2026-05-27 |

MP-145.2 — Select SME document templates type · SME document templates type identified

| # | SME document templates type | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customized docs | Output | Affects Customized docs; followed by Document Controller. | High | Internal audit report, Apr 2026 |
| 2 | Approved docs | Output | Affects Approved docs; followed by Document Controller. | Medium | Process performance dashboard, Apr 2026 |
| 3 | Distribution records | Output | Affects Customized docs; followed by Document Controller. | Medium | Interview with the process owner, Apr 2026 |

MP-145.5 — Review SME document templates · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Document requirements | Document requirements still valid; minor updates made. |
| 2 | Standards | No major change since the last review. |
| 3 | Industry templates | Gap found on Approved docs. |

MP-145.5 — Review SME document templates · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Approved docs | Samira Benali | 2026-06-27 |

MP-145.6 — Approve SME document templates · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Customized docs complete | Yes | Customized docs v1.0 |
| 2 | Requirements of ISO 9001 §7.5 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-145.7 — Distribute SME document templates · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME employees | Notice board | 2026-05-28 | Customized docs: what changes for you and what to do by 2026-06-11. | Document Controller |
| 2 | SME management | Meeting | 2026-05-30 | Approved docs: what changes for you and what to do by 2026-06-11. | Document Controller |

MP-145.8 — Schedule SME document templates review · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Document requirements | Document requirements still valid; minor updates made. |
| 2 | Standards | No major change since the last review. |
| 3 | Industry templates | Gap found on Approved docs. |

MP-145.8 — Schedule SME document templates review · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Approved docs | Samira Benali | 2026-06-27 |

### DMS087 (MP-148) — SME Multi-Role User Management

Support multi-role; simplify management; ensure access. Owner: Tenant Administrator. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-148.1 | Define SME user roles Task: Plan and prepare SME user roles Define SME user roles — step 1 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Register items | SME user roles identified: 3 rows — see the table below |
| MP-148.2 | Assign SME user roles multiple Task: Plan and prepare SME user roles Assign SME user roles multiple — step 2 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Assignment | Role: Tenant Administrator Person (from the OBS): Hugo Lefevre Organization units covered: Information Technology RACSI of the macro process: R: Tenant Administrator · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-148.3 | Configure SME user roles permissions Task: Plan and prepare SME user roles Configure SME user roles permissions — step 3 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-148.4 | Set up delegation Task: Plan and prepare SME user roles Set up delegation — step 4 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-148.5 | Manage SME user roles lifecycle Task: Execute SME user roles activities Manage SME user roles lifecycle — step 5 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Execution | What was done: Manage SME user roles lifecycle carried out on service delivery; User accounts updated. Records that prove it: — Completion (%): 100 |
| MP-148.6 | Handle SME user roles conflicts Task: Execute SME user roles activities Handle SME user roles conflicts — step 6 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Execution | What was done: Handle SME user roles conflicts carried out on service delivery; User accounts updated. Records that prove it: — Completion (%): 100 |
| MP-148.7 | Review SME user roles access Task: Execute SME user roles activities Review SME user roles access — step 7 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Execution | What was done: Review SME user roles access carried out on service delivery; User accounts updated. Records that prove it: — Completion (%): 100 |
| MP-148.8 | Update SME user roles Task: Verify, record and close SME user roles Update SME user roles — step 8 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Change | Change made: User accounts updated: Strategic (market, customer loss). Reason: Finding of the internal audit Documents or records updated: — |
| MP-148.9 | Report SME user roles compliance Task: Verify, record and close SME user roles Report SME user roles compliance — step 9 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Communication | Communication records: 2 rows — see the table below |
| MP-148.10 | Archive SME user roles Task: Verify, record and close SME user roles Archive SME user roles — step 10 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Closure | Closure evidence: User accounts closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: — Closure date: 2026-06-04 |

MP-148.1 — Define SME user roles · SME user roles identified

| # | SME user roles | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | User accounts | Output | Affects User accounts; followed by Tenant Administrator. | High | Customer complaint log, May 2026 |
| 2 | Role assignments | Output | Affects Role assignments; followed by Tenant Administrator. | Medium | Internal audit report, May 2026 |
| 3 | Permissions | Output | Affects User accounts; followed by Tenant Administrator. | Medium | Process performance dashboard, Apr 2026 |

MP-148.3 — Configure SME user roles permissions · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME user roles permissions | Enabled for service delivery | Needed to produce User accounts |
| 2 | Owner and notification | Tenant Administrator | Alerts go to the process owner |

MP-148.4 — Set up delegation · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Set up delegation | Enabled for service delivery | Needed to produce User accounts |
| 2 | Owner and notification | Tenant Administrator | Alerts go to the process owner |

MP-148.9 — Report SME user roles compliance · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME employees | E-mail | 2026-06-01 | User accounts: what changes for you and what to do by 2026-06-15. | Tenant Administrator |
| 2 | SME management | Intranet | 2026-06-03 | Role assignments: what changes for you and what to do by 2026-06-15. | Tenant Administrator |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-08 — Requirements To Delivery

Goals: Transform requirements into delivered products/services

From trigger to terminal event: Customer order, production plan, supplier onboarding, welding requirement, laboratory test, or eco-design → Products/services delivered; suppliers controlled; traceability ensured; quality validated; LCA completed

### DMS094 (MP-155) — SME Informal Process Digitization

Digitize informal processes; capture tribal knowledge; create repeatable. Owner: Process Excellence Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-155.1 | Identify informal processes Task: Plan and prepare informal processes Identify informal processes — step 1 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Register items | Informal processes identified: 3 rows — see the table below |
| MP-155.2 | Interview informal processes stakeholders Task: Plan and prepare informal processes Interview informal processes stakeholders — step 2 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Execution | What was done: Interview informal processes stakeholders carried out on service delivery; Digitized processes updated. Records that prove it: — Completion (%): 100 |
| MP-155.3 | Document the process control plan Task: Plan and prepare informal processes Document the process control plan — step 3 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-DMS094-03 Version: 1.0 Content summary: Digitized processes for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-155.4 | Identify informal processes improvements Task: Plan and prepare informal processes Identify informal processes improvements — step 4 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Register items | Informal processes improvements identified: 3 rows — see the table below |
| MP-155.5 | Design informal processes digital Task: Execute informal processes activities Design informal processes digital — step 5 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-155.6 | Configure informal processes Task: Execute informal processes activities Configure informal processes — step 6 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-155.7 | Train staff on informal processes Task: Execute informal processes activities Train staff on informal processes — step 7 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Training | Session / module: Train staff on informal processes — practice session Date: 2026-06-08 Units trained: Quality Participants: 11 Effectiveness evaluation method: On-the-job observation Effectiveness (%): 78 |
| MP-155.8 | Monitor informal processes adoption Task: Verify, record and close informal processes Monitor informal processes adoption — step 8 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-155.9 | Refine informal processes Task: Verify, record and close informal processes Refine informal processes — step 9 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Change | Change made: Digitized processes updated: quote error. Reason: Decision of the management review Documents or records updated: Configure informal processes |
| MP-155.10 | Document informal processes lessons Task: Verify, record and close informal processes Document informal processes lessons — step 10 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-DMS094-10 Version: 1.1 Content summary: Digitized processes for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |

MP-155.1 — Identify informal processes · Informal processes identified

| # | Informal processes | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Digitized processes | Output | Affects Digitized processes; followed by Process Excellence Manager. | High | Customer complaint log, May 2026 |
| 2 | Documentation | Output | Affects Documentation; followed by Process Excellence Manager. | Medium | Internal audit report, May 2026 |
| 3 | Training records | Output | Affects Digitized processes; followed by Process Excellence Manager. | Medium | Process performance dashboard, Apr 2026 |

MP-155.4 — Identify informal processes improvements · Informal processes improvements identified

| # | Informal processes improvements | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Digitize technical services records to cut cycle time | Opportunity | Affects Digitized processes; followed by Process Excellence Manager. | High | Interview with the process owner, Apr 2026 |
| 2 | Extend certification to win technical services tenders | Opportunity | Affects Documentation; followed by Process Excellence Manager. | Medium | Regulatory watch bulletin, Apr 2026 |
| 3 | Supplier development programme for technical services | Opportunity | Affects Digitized processes; followed by Process Excellence Manager. | Medium | Supplier evaluation file, Apr 2026 |

MP-155.5 — Design informal processes digital · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Configure informal processes | Nadia Chraibi | 2026-06-07 | 2026-06-21 | Digitized processes |
| 2 | Train staff on informal processes | Nadia Chraibi | 2026-06-12 | 2026-07-01 | Documentation |
| 3 | Monitor informal processes adoption | Nadia Chraibi | 2026-06-17 | 2026-07-11 | Digitized processes |

MP-155.6 — Configure informal processes · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure informal processes | Enabled for service delivery | Needed to produce Digitized processes |
| 2 | Owner and notification | Process Excellence Manager | Alerts go to the process owner |

MP-155.8 — Monitor informal processes adoption · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Digitized processes); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Digitized processes); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-09 — Verification To Preparedness

Goals: Detect, contain, resolve, capitalize nonconformities and problems

From trigger to terminal event: Nonconformity detected, incident reported, or problem identified → Problem resolved; REX capitalized; KB updated

### UMS011 (MP-018) — Problem Capture and Definition

Capture NCs; define criticality; analyze 5W2H; classify and approve. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §10.2.1.

Documents of this macro process: AT-UNI-QHSE-NCO (Nonconforming outputs register).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-018.1 | Create quality problem record Task: Plan and prepare quality problem Create quality problem record — step 1 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Execution | What was done: Create quality problem record carried out on service delivery; NC record updated. Records that prove it: AT-UNI-QHSE-NCO — Nonconforming outputs register; NCO-01 — job sheet not signed; NCO-02 — quote error Completion (%): 100 |
| MP-018.2 | Enter quality problem data Task: Plan and prepare quality problem Enter quality problem data — step 2 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Execution | What was done: Enter quality problem data carried out on service delivery; NC record updated. Records that prove it: AT-UNI-QHSE-NCO — Nonconforming outputs register; NCO-01 — job sheet not signed; NCO-02 — quote error Completion (%): 100 |
| MP-018.3 | Define quality problem criticality Task: Plan and prepare quality problem Define quality problem criticality — step 3 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Register items | Quality problem criticality identified: 3 rows — see the table below |
| MP-018.4 | Designate quality problem team Task: Plan and prepare quality problem Designate quality problem team — step 4 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-018.5 | Submit quality problem Task: Execute quality problem activities Submit quality problem — step 5 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Execution | What was done: Submit quality problem carried out on service delivery; NC record updated. Records that prove it: AT-UNI-QHSE-NCO — Nonconforming outputs register; NCO-01 — job sheet not signed; NCO-02 — quote error; Submit quality problem Completion (%): 100 |
| MP-018.6 | Analyze quality problem 5W2H Task: Execute quality problem activities Analyze quality problem 5W2H — step 6 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-018.7 | Quantify quality problem gap Task: Execute quality problem activities Quantify quality problem gap — step 7 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-018.8 | Identify quality problem standards Task: Execute quality problem activities Identify quality problem standards — step 8 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Register items | Quality problem standards identified: 3 rows — see the table below |
| MP-018.9 | Classify quality problem polarity Task: Verify, record and close quality problem Classify quality problem polarity — step 9 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Weighted score 4.4/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-018.10 | Review quality problem Task: Verify, record and close quality problem Review quality problem — step 10 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Review | Review frequency: Quarterly Review date: 2026-06-14 Next review: 2026-09-13 Chaired by: Quality Manager Participants: Quality Manager, IMS Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-018.11 | Approve quality problem Task: Verify, record and close quality problem Approve quality problem — step 11 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Hold Approver (Accountable): Quality Manager Decision comment and conditions: Hold until Problem definition is complete; review in two weeks. |
| MP-018.12 | Transmit quality problem Task: Verify, record and close quality problem Transmit quality problem — step 12 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-018.3 — Define quality problem criticality · Quality problem criticality identified

| # | Quality problem criticality | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | NC record | Output | Affects NC record; followed by Quality Manager. | High | Process performance dashboard, May 2026 |
| 2 | Problem definition | Output | Affects Problem definition; followed by Quality Manager. | Medium | Interview with the process owner, Apr 2026 |
| 3 | Priority classification | Output | Affects NC record; followed by Quality Manager. | Medium | Regulatory watch bulletin, Apr 2026 |

MP-018.4 — Designate quality problem team · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Submit quality problem | Julien Moreau | 2026-06-10 | 2026-06-24 | NC record |
| 2 | Analyze quality problem 5W2H | Julien Moreau | 2026-06-15 | 2026-07-04 | Problem definition |
| 3 | Quantify quality problem gap | Julien Moreau | 2026-06-20 | 2026-07-14 | NC record |

MP-018.6 — Analyze quality problem 5W2H · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NC record complete and up to date | 30 | 3 | NC record reviewed on 2026-06-10; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.1 met | 30 | 4 | Checked against ISO 9001 §10.2.1 with the checklist of the phase gate. |
| 3 | Evidence available for Problem definition | 20 | 4 | Records filed in the project: Problem definition. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-018.7 — Quantify quality problem gap · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NC record complete and up to date | 30 | 4 | NC record reviewed on 2026-06-06; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.1 met | 30 | 3 | Checked against ISO 9001 §10.2.1 with the checklist of the phase gate. |
| 3 | Evidence available for Problem definition | 20 | 3 | Records filed in the project: Problem definition. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-018.8 — Identify quality problem standards · Quality problem standards identified

| # | Quality problem standards | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects NC record; followed by Quality Manager. | High | Customer complaint log, Mar 2026 |
| 2 | ISO 14001 | Requirement | Affects Problem definition; followed by Quality Manager. | Medium | Internal audit report, Mar 2026 |
| 3 | ISO 45001 | Requirement | Affects NC record; followed by Quality Manager. | Medium | Process performance dashboard, Mar 2026 |

MP-018.9 — Classify quality problem polarity · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NC record complete and up to date | 30 | 5 | NC record reviewed on 2026-06-06; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.1 met | 30 | 3 | Checked against ISO 9001 §10.2.1 with the checklist of the phase gate. |
| 3 | Evidence available for Problem definition | 20 | 5 | Records filed in the project: Problem definition. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-018.10 — Review quality problem · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Problem data | Problem data still valid; minor updates made. |
| 2 | Detection data | No major change since the last review. |
| 3 | Standards requirements | Gap found on Problem definition. |

MP-018.10 — Review quality problem · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Problem definition | Julien Moreau | 2026-07-14 |

MP-018.11 — Approve quality problem · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | NC record complete | Yes | NC record v1.0 |
| 2 | Requirements of ISO 9001 §10.2.1 met | Partly | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-018.12 — Transmit quality problem · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Quality team | Meeting | 2026-06-18 | NC record: what changes for you and what to do by 2026-07-02. | Quality Manager |
| 2 | Process owners | E-mail | 2026-06-20 | Problem definition: what changes for you and what to do by 2026-07-02. | Quality Manager |

### UMS012 (MP-019) — Immediate Action Management

Define containment actions; execute immediately; evaluate effectiveness; escalate. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §8.7, §10.2.1 a).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-019.1 | Define immediate actions Task: Plan and prepare immediate actions Define immediate actions — step 1 of 6 in UMS012 Immediate Action Management. | Quality Manager Register items | Immediate actions identified: 3 rows — see the table below |
| MP-019.2 | Designate owners of immediate actions Task: Plan and prepare immediate actions Designate owners of immediate actions — step 2 of 6 in UMS012 Immediate Action Management. | Quality Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-019.3 | Execute immediate actions activities Task: Execute immediate actions activities Execute immediate actions activities — step 3 of 6 in UMS012 Immediate Action Management. | Quality Manager Execution | What was done: Execute immediate actions activities carried out on service delivery; Containment records updated. Records that prove it: Contain and sort: job sheet not signed Completion (%): 100 |
| MP-019.4 | Evaluate immediate actions Task: Execute immediate actions activities Evaluate immediate actions — step 4 of 6 in UMS012 Immediate Action Management. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.6 Conclusion: Weighted score 3.6/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-019.5 | Upload immediate actions evidence Task: Verify, record and close immediate actions Upload immediate actions evidence — step 5 of 6 in UMS012 Immediate Action Management. | Quality Manager Execution | What was done: Upload immediate actions evidence carried out on service delivery; Containment records updated. Records that prove it: Contain and sort: job sheet not signed Completion (%): 100 |
| MP-019.6 | Confirm or escalate Task: Verify, record and close immediate actions Confirm or escalate — step 6 of 6 in UMS012 Immediate Action Management. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Hold Approver (Accountable): Quality Manager Decision comment and conditions: Hold until Execution evidence is complete; review in two weeks. |

MP-019.1 — Define immediate actions · Immediate actions identified

| # | Immediate actions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Containment records | Output | Affects Containment records; followed by Quality Manager. | High | Customer complaint log, Jun 2026 |
| 2 | Execution evidence | Output | Affects Execution evidence; followed by Quality Manager. | Medium | Internal audit report, May 2026 |
| 3 | Effectiveness evaluation | Output | Affects Containment records; followed by Quality Manager. | Medium | Process performance dashboard, May 2026 |

MP-019.2 — Designate owners of immediate actions · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Execute immediate actions activities | Julien Moreau | 2026-06-18 | 2026-07-02 | Containment records |
| 2 | Evaluate immediate actions | Julien Moreau | 2026-06-23 | 2026-07-12 | Execution evidence |
| 3 | Upload immediate actions evidence | Julien Moreau | 2026-06-28 | 2026-07-22 | Containment records |

MP-019.4 — Evaluate immediate actions · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Containment records complete and up to date | 30 | 5 | Containment records reviewed on 2026-06-12; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §8.7, §10.2.1 a) met | 30 | 3 | Checked against ISO 9001 §8.7, §10.2.1 a) with the checklist of the phase gate. |
| 3 | Evidence available for Execution evidence | 20 | 3 | Records filed in the project: Execution evidence. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-019.6 — Confirm or escalate · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Containment records complete | Yes | Containment records v1.0 |
| 2 | Requirements of ISO 9001 §8.7, §10.2.1 a) met | Partly | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS013 (MP-020) — Root Cause Resolution

Select RCA method; conduct workshop; validate causes; define corrective actions. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §10.2.1 b).

Documents of this macro process: AT-UNI-QHSE-CAPA-002 (Corrective action report (8D) — NC-AT-UNI-QHSE-002); AT-UNI-QHSE-CAPA-003 (Corrective action report (8D) — NC-AT-UNI-QHSE-003).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-020.1 | Select root cause analysis method Task: Plan and prepare root cause analysis Select root cause analysis method — step 1 of 9 in UMS013 Root Cause Resolution. | Quality Manager Register items | Root cause analysis method identified: 3 rows — see the table below |
| MP-020.2 | Define root cause analysis scope Task: Plan and prepare root cause analysis Define root cause analysis scope — step 2 of 9 in UMS013 Root Cause Resolution. | Quality Manager Register items | Root cause analysis scope identified: 3 rows — see the table below |
| MP-020.3 | Conduct root cause analysis workshop Task: Plan and prepare root cause analysis Conduct root cause analysis workshop — step 3 of 9 in UMS013 Root Cause Resolution. | Quality Manager Execution | What was done: Conduct root cause analysis workshop carried out on service delivery; RCA report updated. Records that prove it: AT-UNI-QHSE-CAPA-002 — Corrective action report (8D) — NC-AT-UNI-QHSE-002; 8D-02 — quote error; 8D-03 — late completion Completion (%): 100 |
| MP-020.4 | Build root cause analysis diagram Task: Execute root cause analysis activities Build root cause analysis diagram — step 4 of 9 in UMS013 Root Cause Resolution. | Quality Manager Execution | What was done: Build root cause analysis diagram carried out on service delivery; RCA report updated. Records that prove it: AT-UNI-QHSE-CAPA-002 — Corrective action report (8D) — NC-AT-UNI-QHSE-002; 8D-02 — quote error; 8D-03 — late completion Completion (%): 100 |
| MP-020.5 | Validate root cause analysis Task: Execute root cause analysis activities Validate root cause analysis — step 5 of 9 in UMS013 Root Cause Resolution. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: RCA report approved against ISO 9001; no blocking point. |
| MP-020.6 | Link root cause analysis to standards Task: Execute root cause analysis activities Link root cause analysis to standards — step 6 of 9 in UMS013 Root Cause Resolution. | Quality Manager Execution | What was done: Link root cause analysis to standards carried out on service delivery; RCA report updated. Records that prove it: AT-UNI-QHSE-CAPA-002 — Corrective action report (8D) — NC-AT-UNI-QHSE-002; 8D-02 — quote error; 8D-03 — late completion Completion (%): 100 |
| MP-020.7 | Define root cause analysis corrective Task: Verify, record and close root cause analysis Define root cause analysis corrective — step 7 of 9 in UMS013 Root Cause Resolution. | Quality Manager Register items | Root cause analysis corrective identified: 3 rows — see the table below |
| MP-020.8 | Assign RACSI roles for root cause analysis Task: Verify, record and close root cause analysis Assign RACSI roles for root cause analysis — step 8 of 9 in UMS013 Root Cause Resolution. | Quality Manager Assignment | Role: Quality Manager Person (from the OBS): Julien Moreau Organization units covered: Quality RACSI of the macro process: R: Quality Manager · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-020.9 | Validate root cause analysis plan Task: Verify, record and close root cause analysis Validate root cause analysis plan — step 9 of 9 in UMS013 Root Cause Resolution. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Hold Approver (Accountable): Quality Manager Decision comment and conditions: Hold until Root cause analysis is complete; review in two weeks. |

MP-020.1 — Select root cause analysis method · Root cause analysis method identified

| # | Root cause analysis method | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | RCA report | Output | Affects RCA report; followed by Quality Manager. | High | Customer complaint log, Jun 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Quality Manager. | Medium | Internal audit report, May 2026 |
| 3 | Corrective action plan | Output | Affects RCA report; followed by Quality Manager. | Medium | Process performance dashboard, May 2026 |

MP-020.2 — Define root cause analysis scope · Root cause analysis scope identified

| # | Root cause analysis scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | RCA report | Output | Affects RCA report; followed by Quality Manager. | High | Internal audit report, May 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Quality Manager. | Medium | Process performance dashboard, May 2026 |
| 3 | Corrective action plan | Output | Affects RCA report; followed by Quality Manager. | Medium | Interview with the process owner, May 2026 |

MP-020.5 — Validate root cause analysis · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | RCA report complete | Yes | RCA report v1.0 |
| 2 | Requirements of ISO 9001 §10.2.1 b) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-020.7 — Define root cause analysis corrective · Root cause analysis corrective identified

| # | Root cause analysis corrective | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | RCA report | Output | Affects RCA report; followed by Quality Manager. | High | Management review minutes, Apr 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Quality Manager. | Medium | Customer complaint log, Apr 2026 |
| 3 | Corrective action plan | Output | Affects RCA report; followed by Quality Manager. | Medium | Internal audit report, Mar 2026 |

MP-020.9 — Validate root cause analysis plan · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | RCA report complete | Yes | RCA report v1.0 |
| 2 | Requirements of ISO 9001 §10.2.1 b) met | Partly | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS014 (MP-021) — Corrective Action Execution and Follow-Up

Assign corrective actions; execute and document; confirm effectiveness; close. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §10.2.1 c)–d).

Documents of this macro process: AT-UNI-QHSE-NC (Nonconformity and corrective action register).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-021.1 | Assign corrective actions Task: Plan and prepare corrective actions Assign corrective actions — step 1 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Assignment | Role: Quality Manager Person (from the OBS): Julien Moreau Organization units covered: Quality RACSI of the macro process: R: Quality Manager · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-021.2 | Execute corrective actions activities Task: Plan and prepare corrective actions Execute corrective actions activities — step 2 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Execution | What was done: Execute corrective actions activities carried out on service delivery; Corrective records updated. Records that prove it: AT-UNI-QHSE-NC — Nonconformity and corrective action register; Eliminate root cause: job sheet not signed Completion (%): 100 |
| MP-021.3 | Document the process control plan Task: Plan and prepare corrective actions Document the process control plan — step 3 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Document | Document template: TPL-NC — Nonconformity and corrective action register Document reference: AT-UNI-QHSE-UMS014-03 Version: 2.0 Content summary: Corrective records for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-NC — Nonconformity and corrective action register |
| MP-021.4 | Evaluate corrective actions Task: Execute corrective actions activities Evaluate corrective actions — step 4 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4 Conclusion: Weighted score 4/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-021.5 | Confirm corrective actions Task: Execute corrective actions activities Confirm corrective actions — step 5 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: Corrective records approved against ISO 9001; no blocking point. |
| MP-021.6 | Escalate if needed Task: Verify, record and close corrective actions Escalate if needed — step 6 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Escalation | Escalated to: Top Management Reason: Corrective records is late beyond tolerance; a decision on resources is needed. |
| MP-021.7 | Close the corrective actions cycle Task: Verify, record and close corrective actions Close the corrective actions cycle — step 7 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Closure | Closure evidence: Corrective records closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: AT-UNI-QHSE-NC — Nonconformity and corrective action register; Eliminate root cause: job sheet not signed Closure date: 2026-06-28 |

MP-021.4 — Evaluate corrective actions · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Corrective records complete and up to date | 30 | 4 | Corrective records reviewed on 2026-06-21; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.1 c)–d) met | 30 | 4 | Checked against ISO 9001 §10.2.1 c)–d) with the checklist of the phase gate. |
| 3 | Evidence available for Execution evidence | 20 | 4 | Records filed in the project: Execution evidence. |
| 4 | Results against target | 20 | 4 | KPI KPI-18 used as the measure. |

MP-021.5 — Confirm corrective actions · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Corrective records complete | Yes | Corrective records v1.0 |
| 2 | Requirements of ISO 9001 §10.2.1 c)–d) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS015 (MP-022) — Nonconformity Capitalization and Closure

Plan REX; document lessons; identify standardization; update KB. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §10.2.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-022.1 | Plan nonconformity closure REX Task: Plan and prepare nonconformity closure Plan nonconformity closure REX — step 1 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-022.2 | Document nonconformity closure lessons Task: Plan and prepare nonconformity closure Document nonconformity closure lessons — step 2 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS015-02 Version: 2.0 Content summary: REX report for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-022.3 | Identify nonconformity closure standardization Task: Plan and prepare nonconformity closure Identify nonconformity closure standardization — step 3 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Register items | Nonconformity closure standardization identified: 3 rows — see the table below |
| MP-022.4 | Review nonconformity closure effectiveness Task: Execute nonconformity closure activities Review nonconformity closure effectiveness — step 4 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-022.5 | Validate nonconformity closure sustainability Task: Execute nonconformity closure activities Validate nonconformity closure sustainability — step 5 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: REX report approved against ISO 9001; no blocking point. |
| MP-022.6 | Plan nonconformity closure generalization Task: Execute nonconformity closure activities Plan nonconformity closure generalization — step 6 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Plan | Planned activities (become actions): 2 rows — see the table below On completion: rows become actions. |
| MP-022.7 | Update nonconformity closure knowledge base Task: Verify, record and close nonconformity closure Update nonconformity closure knowledge base — step 7 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Change | Change made: REX report updated: quote error. Reason: Change in regulation Documents or records updated: Document nonconformity closure lessons |
| MP-022.8 | Close the nonconformity closure cycle Task: Verify, record and close nonconformity closure Close the nonconformity closure cycle — step 8 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Closure | Closure evidence: REX report closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Document nonconformity closure lessons Closure date: 2026-07-01 |

MP-022.1 — Plan nonconformity closure REX · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Document nonconformity closure lessons | Julien Moreau | 2026-06-29 | 2026-07-13 | REX report |
| 2 | Identify nonconformity closure standardization | Julien Moreau | 2026-07-04 | 2026-07-23 | Lessons register |
| 3 | Review nonconformity closure effectiveness | Julien Moreau | 2026-07-09 | 2026-08-02 | REX report |

MP-022.3 — Identify nonconformity closure standardization · Nonconformity closure standardization identified

| # | Nonconformity closure standardization | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects REX report; followed by Quality Manager. | High | Process performance dashboard, May 2026 |
| 2 | ISO 14001 | Requirement | Affects Lessons register; followed by Quality Manager. | Medium | Interview with the process owner, May 2026 |
| 3 | ISO 45001 | Requirement | Affects REX report; followed by Quality Manager. | Medium | Regulatory watch bulletin, May 2026 |

MP-022.4 — Review nonconformity closure effectiveness · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | REX report complete and up to date | 30 | 4 | REX report reviewed on 2026-06-26; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.2 met | 30 | 3 | Checked against ISO 9001 §10.2.2 with the checklist of the phase gate. |
| 3 | Evidence available for Lessons register | 20 | 4 | Records filed in the project: Lessons register. |
| 4 | Results against target | 20 | 4 | KPI KPI-19 used as the measure. |

MP-022.5 — Validate nonconformity closure sustainability · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | REX report complete | Yes | REX report v1.0 |
| 2 | Requirements of ISO 9001 §10.2.2 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-022.6 — Plan nonconformity closure generalization · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Update nonconformity closure knowledge base | Julien Moreau | 2026-06-28 | 2026-07-12 | REX report |
| 2 | Close the nonconformity closure cycle | Julien Moreau | 2026-07-03 | 2026-07-22 | Lessons register |

### DMS021 (MP-082) — NCP Knowledge Base and RAG Management

Build/maintain vector KB; semantic search; RAG; multi-language; RBAC-aware. Owner: Quality Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-082.1 | Define NCP knowledge base schema Task: Plan and prepare NCP knowledge base Define NCP knowledge base schema — step 1 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Register items | NCP knowledge base schema identified: 3 rows — see the table below |
| MP-082.2 | Ingest NCP knowledge base data Task: Plan and prepare NCP knowledge base Ingest NCP knowledge base data — step 2 of 10 in DMS021 NCP Knowledge Base and RAG Management. | DynamicMS Engine Automated service task | System result confirmed: Ingest NCP knowledge base data: done by the DynamicMS Engine; Vector KB available in the project. Records produced: — |
| MP-082.3 | Generate NCP knowledge base embeddings Task: Plan and prepare NCP knowledge base Generate NCP knowledge base embeddings — step 3 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager AI-assisted draft | Context given to the assistant: Step: Generate NCP knowledge base embeddings. Inputs: Closed NCP fiches; REX entries; Standards library. Standards: ISO 9001, ISO 14001, ISO 45001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Accepted Final validated text: Vector KB drafted with the assistant and reviewed by Quality Manager: covers ISO 9001, ISO 14001. |
| MP-082.4 | Index into vector DB Task: Plan and prepare NCP knowledge base Index into vector DB — step 4 of 10 in DMS021 NCP Knowledge Base and RAG Management. | DynamicMS Engine Automated service task | System result confirmed: Index into vector DB: done by the DynamicMS Engine; Vector KB available in the project. Records produced: — |
| MP-082.5 | Configure NCP knowledge base RAG Task: Execute NCP knowledge base activities Configure NCP knowledge base RAG — step 5 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager AI-assisted draft | Context given to the assistant: Step: Configure NCP knowledge base RAG. Inputs: Closed NCP fiches; REX entries; Standards library. Standards: ISO 9001, ISO 14001, ISO 45001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Edited Final validated text: Vector KB drafted with the assistant and reviewed by Quality Manager: covers ISO 9001, ISO 14001. |
| MP-082.6 | Retrieve knowledge within access rights Task: Execute NCP knowledge base activities Retrieve knowledge within access rights — step 6 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Execution | What was done: Retrieve knowledge within access rights carried out on service delivery; Vector KB updated. Records that prove it: — Completion (%): 100 |
| MP-082.7 | Translate knowledge articles (EN/FR/AR) Task: Execute NCP knowledge base activities Translate knowledge articles (EN/FR/AR) — step 7 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Execution | What was done: Translate knowledge articles (EN/FR/AR) carried out on service delivery; Vector KB updated. Records that prove it: — Completion (%): 100 |
| MP-082.8 | Monitor NCP knowledge base quality Task: Verify, record and close NCP knowledge base Monitor NCP knowledge base quality — step 8 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-082.9 | Update NCP knowledge base on closure Task: Verify, record and close NCP knowledge base Update NCP knowledge base on closure — step 9 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Change | Change made: Vector KB updated: Strategic (market, customer loss). Reason: Decision of the management review Documents or records updated: — |
| MP-082.10 | Report on NCP knowledge base status Task: Verify, record and close NCP knowledge base Report on NCP knowledge base status — step 10 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-082.1 — Define NCP knowledge base schema · NCP knowledge base schema identified

| # | NCP knowledge base schema | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Vector KB | Output | Affects Vector KB; followed by Quality Manager. | High | Customer complaint log, Jun 2026 |
| 2 | RAG index | Output | Affects RAG index; followed by Quality Manager. | Medium | Internal audit report, Jun 2026 |
| 3 | Search results | Output | Affects Vector KB; followed by Quality Manager. | Medium | Process performance dashboard, May 2026 |

MP-082.8 — Monitor NCP knowledge base quality · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Vector KB); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Vector KB); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

MP-082.10 — Report on NCP knowledge base status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | AI agents | Intranet | 2026-07-06 | Vector KB: what changes for you and what to do by 2026-07-20. | Quality Manager |
| 2 | NCP teams | Notice board | 2026-07-08 | RAG index: what changes for you and what to do by 2026-07-20. | Quality Manager |

### DMS022 (MP-083) — AI Agent Orchestration for Problem Solving

Coordinate 8 AI agents; manage state machine; ensure RBAC; log with confidence. Owner: Quality Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-083.1 | Initialize AI problem-solving agents Orchestrator Task: Plan and prepare AI problem-solving agents Initialize AI problem-solving agents Orchestrator — step 1 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Initialize AI problem-solving agents Orchestrator carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.2 | Trigger Classification at E1 Task: Plan and prepare AI problem-solving agents Trigger Classification at E1 — step 2 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Classification at E1 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.3 | Trigger Structuring at E2 Task: Plan and prepare AI problem-solving agents Trigger Structuring at E2 — step 3 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Structuring at E2 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.4 | Trigger Containment at E3 Task: Plan and prepare AI problem-solving agents Trigger Containment at E3 — step 4 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Containment at E3 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.5 | Trigger RCA at E4 Task: Execute AI problem-solving agents activities Trigger RCA at E4 — step 5 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger RCA at E4 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.6 | Trigger Action Rec. at E5 Task: Execute AI problem-solving agents activities Trigger Action Rec. at E5 — step 6 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Action Rec. at E5 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.7 | Trigger Monitoring at E6 Task: Execute AI problem-solving agents activities Trigger Monitoring at E6 — step 7 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Monitoring at E6 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.8 | Trigger REX at E7 Task: Verify, record and close AI problem-solving agents Trigger REX at E7 — step 8 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger REX at E7 carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.9 | Manage AI problem-solving agents transitions Task: Verify, record and close AI problem-solving agents Manage AI problem-solving agents transitions — step 9 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Manage AI problem-solving agents transitions carried out on service delivery; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.10 | Log agent answers with confidence score Task: Verify, record and close AI problem-solving agents Log agent answers with confidence score — step 10 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | DynamicMS Engine Automated service task | System result confirmed: Log agent answers with confidence score: done by the DynamicMS Engine; AI classifications available in the project. Records produced: — |

### DMS023 (MP-084) — Smart Alert and Escalation Engine

Trigger 10 alert types (A–J); deliver; escalate; configurable per tenant. Owner: Performance Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-084.1 | Configure alert engine A–J Task: Plan and prepare alert engine Configure alert engine A–J — step 1 of 11 in DMS023 Smart Alert and Escalation Engine. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-084.2 | Send alert A for high-priority problems Task: Plan and prepare alert engine Send alert A for high-priority problems — step 2 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert A for high-priority problems: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.3 | Send alert B for overdue actions Task: Plan and prepare alert engine Send alert B for overdue actions — step 3 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert B for overdue actions: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.4 | Send alert C for pending evaluations Task: Plan and prepare alert engine Send alert C for pending evaluations — step 4 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert C for pending evaluations: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.5 | Send alert D for delayed root cause analyses Task: Execute alert engine activities Send alert D for delayed root cause analyses — step 5 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert D for delayed root cause analyses: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.6 | Send alert E for lessons to capitalize Task: Execute alert engine activities Send alert E for lessons to capitalize — step 6 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert E for lessons to capitalize: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.7 | Send alert F for KPI breaches Task: Execute alert engine activities Send alert F for KPI breaches — step 7 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert F for KPI breaches: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.8 | Send reminders G–I one and two days before due dates Task: Execute alert engine activities Send reminders G–I one and two days before due dates — step 8 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send reminders G–I one and two days before due dates: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.9 | Send alert J for inactive records Task: Verify, record and close alert engine Send alert J for inactive records — step 9 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert J for inactive records: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.10 | Escalate after 24h Task: Verify, record and close alert engine Escalate after 24h — step 10 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Escalate after 24h: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.11 | Log alert dispatches and acknowledgements Task: Verify, record and close alert engine Log alert dispatches and acknowledgements — step 11 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Log alert dispatches and acknowledgements: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |

MP-084.1 — Configure alert engine A–J · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure alert engine A–J | Enabled for service delivery | Needed to produce In-app notifications |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

### DMS026 (MP-087) — REX Capitalization and Generalization

Document lessons; identify standardization (V1); generalization (V2); update KB. Owner: Quality Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-087.1 | Plan lessons learned (REX) workshop Task: Plan and prepare lessons learned (REX) Plan lessons learned (REX) workshop — step 1 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-087.2 | Document lessons learned with AI assistance Task: Plan and prepare lessons learned (REX) Document lessons learned with AI assistance — step 2 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager AI-assisted draft | Context given to the assistant: Step: Document lessons learned with AI assistance. Inputs: Closed fiches; Corrective records; Effectiveness evals. Standards: ISO 9001, ISO 14001, ISO 45001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Edited Final validated text: REX narrative drafted with the assistant and reviewed by Quality Manager: covers ISO 9001, ISO 14001. |
| MP-087.3 | Identify lessons learned (REX) standardization Task: Plan and prepare lessons learned (REX) Identify lessons learned (REX) standardization — step 3 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Register items | Lessons learned (REX) standardization identified: 3 rows — see the table below |
| MP-087.4 | Identify lessons learned (REX) generalization Task: Plan and prepare lessons learned (REX) Identify lessons learned (REX) generalization — step 4 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Register items | Lessons learned (REX) generalization identified: 3 rows — see the table below |
| MP-087.5 | Assign lessons learned (REX) responsible Task: Execute lessons learned (REX) activities Assign lessons learned (REX) responsible — step 5 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Assignment | Role: Quality Manager Person (from the OBS): Julien Moreau Organization units covered: Quality RACSI of the macro process: R: Quality Manager · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-087.6 | Set lessons learned (REX) deadlines Task: Execute lessons learned (REX) activities Set lessons learned (REX) deadlines — step 6 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Execution | What was done: Set lessons learned (REX) deadlines carried out on service delivery; REX narrative updated. Records that prove it: Document lessons learned with AI assistance Completion (%): 100 |
| MP-087.7 | Update lessons learned (REX) knowledge base Task: Execute lessons learned (REX) activities Update lessons learned (REX) knowledge base — step 7 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Change | Change made: REX narrative updated: quote error. Reason: Change in regulation Documents or records updated: Document lessons learned with AI assistance |
| MP-087.8 | Update lessons learned (REX) procedures Task: Verify, record and close lessons learned (REX) Update lessons learned (REX) procedures — step 8 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Change | Change made: REX narrative updated: quote error. Reason: Finding of the internal audit Documents or records updated: Document lessons learned with AI assistance |
| MP-087.9 | Index lessons learned (REX) into RAG Task: Verify, record and close lessons learned (REX) Index lessons learned (REX) into RAG — step 9 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager AI-assisted draft | Context given to the assistant: Step: Index lessons learned (REX) into RAG. Inputs: Closed fiches; Corrective records; Effectiveness evals. Standards: ISO 9001, ISO 14001, ISO 45001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Edited Final validated text: REX narrative drafted with the assistant and reviewed by Quality Manager: covers ISO 9001, ISO 14001. |
| MP-087.10 | Communicate lessons learned (REX) Task: Verify, record and close lessons learned (REX) Communicate lessons learned (REX) — step 10 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-087.1 — Plan lessons learned (REX) workshop · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Document lessons learned with AI assistance | Julien Moreau | 2026-07-16 | 2026-07-30 | REX narrative |
| 2 | Identify lessons learned (REX) standardization | Julien Moreau | 2026-07-21 | 2026-08-09 | Standardization records |
| 3 | Identify lessons learned (REX) generalization | Julien Moreau | 2026-07-26 | 2026-08-19 | REX narrative |

MP-087.3 — Identify lessons learned (REX) standardization · Lessons learned (REX) standardization identified

| # | Lessons learned (REX) standardization | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects REX narrative; followed by Quality Manager. | High | Process performance dashboard, Jun 2026 |
| 2 | ISO 14001 | Requirement | Affects Standardization records; followed by Quality Manager. | Medium | Interview with the process owner, Jun 2026 |
| 3 | ISO 45001 | Requirement | Affects REX narrative; followed by Quality Manager. | Medium | Regulatory watch bulletin, May 2026 |

MP-087.4 — Identify lessons learned (REX) generalization · Lessons learned (REX) generalization identified

| # | Lessons learned (REX) generalization | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | REX narrative | Output | Affects REX narrative; followed by Quality Manager. | High | Interview with the process owner, Jun 2026 |
| 2 | Standardization records | Output | Affects Standardization records; followed by Quality Manager. | Medium | Regulatory watch bulletin, May 2026 |
| 3 | Generalization plans | Output | Affects REX narrative; followed by Quality Manager. | Medium | Supplier evaluation file, May 2026 |

MP-087.10 — Communicate lessons learned (REX) · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | All departments | Intranet | 2026-07-26 | REX narrative: what changes for you and what to do by 2026-08-09. | Quality Manager |
| 2 | Training | Notice board | 2026-07-28 | Standardization records: what changes for you and what to do by 2026-08-09. | Quality Manager |

### DMS097 (MP-158) — SME Simplified Nonconformity Management

Simplified NCP; reduce complexity; essential problem-solving. Owner: Quality Manager. Tier 7. Requirements answered: ISO 9001 §10.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-158.1 | Capture SME nonconformities Task: Plan and prepare SME nonconformities Capture SME nonconformities — step 1 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Register items | SME nonconformities identified: 3 rows — see the table below |
| MP-158.2 | Assess SME nonconformities severity Task: Plan and prepare SME nonconformities Assess SME nonconformities severity — step 2 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.9 Conclusion: Weighted score 3.9/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-158.3 | Take immediate action on the nonconformity Task: Plan and prepare SME nonconformities Take immediate action on the nonconformity — step 3 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Execution | What was done: Take immediate action on the nonconformity carried out on service delivery; NCP records updated. Records that prove it: — Completion (%): 100 |
| MP-158.4 | Perform a simple root cause analysis Task: Plan and prepare SME nonconformities Perform a simple root cause analysis — step 4 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Execution | What was done: Perform a simple root cause analysis carried out on service delivery; NCP records updated. Records that prove it: — Completion (%): 100 |
| MP-158.5 | Define the corrective action Task: Execute SME nonconformities activities Define the corrective action — step 5 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Change | Change made: NCP records updated: quote error. Reason: Decision of the management review Documents or records updated: — |
| MP-158.6 | Implement SME nonconformities Task: Execute SME nonconformities activities Implement SME nonconformities — step 6 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-158.7 | Verify SME nonconformities Task: Execute SME nonconformities activities Verify SME nonconformities — step 7 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-158.8 | Close the SME nonconformities cycle Task: Verify, record and close SME nonconformities Close the SME nonconformities cycle — step 8 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Closure | Closure evidence: NCP records closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: — Closure date: 2026-07-29 |
| MP-158.9 | Document SME nonconformities lesson Task: Verify, record and close SME nonconformities Document SME nonconformities lesson — step 9 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-DMS097-09 Version: 2.0 Content summary: NCP records for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-158.10 | Report on SME nonconformities status Task: Verify, record and close SME nonconformities Report on SME nonconformities status — step 10 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-158.1 — Capture SME nonconformities · SME nonconformities identified

| # | SME nonconformities | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | NCP records | Output | Affects NCP records; followed by Quality Manager. | High | Customer complaint log, Jul 2026 |
| 2 | RCA reports | Output | Affects RCA reports; followed by Quality Manager. | Medium | Internal audit report, Jun 2026 |
| 3 | Corrective records | Output | Affects NCP records; followed by Quality Manager. | Medium | Process performance dashboard, Jun 2026 |

MP-158.2 — Assess SME nonconformities severity · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NCP records complete and up to date | 30 | 4 | NCP records reviewed on 2026-07-19; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2 met | 30 | 5 | Checked against ISO 9001 §10.2 with the checklist of the phase gate. |
| 3 | Evidence available for RCA reports | 20 | 3 | Records filed in the project: RCA reports. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-158.6 — Implement SME nonconformities · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement SME nonconformities | Enabled for service delivery | Needed to produce NCP records |
| 2 | Owner and notification | Quality Manager | Alerts go to the process owner |

MP-158.7 — Verify SME nonconformities · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NCP records complete and up to date | 30 | 3 | NCP records reviewed on 2026-07-24; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2 met | 30 | 4 | Checked against ISO 9001 §10.2 with the checklist of the phase gate. |
| 3 | Evidence available for RCA reports | 20 | 5 | Records filed in the project: RCA reports. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-158.10 — Report on SME nonconformities status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-07-26 | NCP records: what changes for you and what to do by 2026-08-09. | Quality Manager |
| 2 | SME management | Notice board | 2026-07-28 | RCA reports: what changes for you and what to do by 2026-08-09. | Quality Manager |

### Gate — G9 — Problem solving effective

Exit criteria: Critical NCs contained within 24 h; corrective actions verified by an independent evaluator.

- Open Lifecycle and select the phase card; the gate panel is on the right.

- Tick “Containment within 24 h for critical NCs (mandatory, evidence required)”.

- Tick “Root cause validated for major NCs (mandatory, evidence required)”.

- Tick “Effectiveness verified by independent evaluator (mandatory, evidence required)”.

- Sign in as Top Management (ceo@…) or the IMS Manager and select Go. For Hold or No-Go, type a comment explaining why.

## E2E-10 — Monitoring To Evaluation

Goals: Monitor performance, evaluate results, steer the organization

From trigger to terminal event: Monitoring periodicity, performance deviation, or governance review → Performance evaluated; governance decisions made; improvements identified

### UMS027 (MP-009) — Process Indicators and KPI Management

Define KPIs; align with objectives; set targets; automate and visualize. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.1.

Documents of this macro process: AT-UNI-QHSE-KPI (KPI dashboard and measurement results).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-009.1 | Define process KPIs indicators Task: Plan and prepare process KPIs Define process KPIs indicators — step 1 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Register items | Process KPIs indicators identified: 4 rows — see the table below |
| MP-009.2 | Align process KPIs with objectives Task: Plan and prepare process KPIs Align process KPIs with objectives — step 2 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Execution | What was done: Align process KPIs with objectives carried out on service delivery; KPI definitions updated. Records that prove it: AT-UNI-QHSE-KPI — KPI dashboard and measurement results Completion (%): 100 |
| MP-009.3 | Set process KPIs targets Task: Plan and prepare process KPIs Set process KPIs targets — step 3 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager SMART objectives | Objectives (become entries of the objectives register): 4 rows — see the table below On completion: rows become objectives. |
| MP-009.4 | Define process KPIs data sources Task: Execute process KPIs activities Define process KPIs data sources — step 4 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Register items | Process KPIs data sources identified: 3 rows — see the table below |
| MP-009.5 | Establish process KPIs frequency Task: Execute process KPIs activities Establish process KPIs frequency — step 5 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Periodicity | Frequency: Monthly Next due date: 2026-08-28 Review chaired by: Performance Manager Organization units in scope: Operations Review inputs and notes: Inputs for each review: Process objectives; Strategic objectives; Performance data. An early review is triggered by: Receipt or update of Process objectives, Strategic objectives from Process owners, Data analysts. |
| MP-009.6 | Designate owners of process KPIs Task: Execute process KPIs activities Designate owners of process KPIs — step 6 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-009.7 | Review process KPIs relevance Task: Verify, record and close process KPIs Review process KPIs relevance — step 7 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Review | Review frequency: Quarterly Review date: 2026-08-01 Next review: 2026-10-31 Chaired by: Performance Manager Participants: Performance Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-009.8 | Automate process KPIs Task: Verify, record and close process KPIs Automate process KPIs — step 8 of 11 in UMS027 Process Indicators and KPI Management. | DynamicMS Engine Automated service task | System result confirmed: Automate process KPIs: done by the DynamicMS Engine; KPI definitions available in the project. Records produced: AT-UNI-QHSE-KPI — KPI dashboard and measurement results; Review process KPIs relevance |
| MP-009.9 | Visualize process KPIs Task: Verify, record and close process KPIs Visualize process KPIs — step 9 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Execution | What was done: Visualize process KPIs carried out on service delivery; KPI definitions updated. Records that prove it: AT-UNI-QHSE-KPI — KPI dashboard and measurement results; Review process KPIs relevance Completion (%): 100 |
| MP-009.10 | Set KPI measurement and analysis frequencies Task: Govern KPI Frequencies & RACSI Set KPI measurement and analysis frequencies — step 10 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Execution | What was done: Set KPI measurement and analysis frequencies carried out on service delivery; KPI definitions updated. Records that prove it: AT-UNI-QHSE-KPI — KPI dashboard and measurement results; Review process KPIs relevance Completion (%): 100 |
| MP-009.11 | Assign KPI RACSI Task: Govern KPI Frequencies & RACSI Assign KPI RACSI — step 11 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Assignment | Role: Performance Manager Person (from the OBS): Omar Haddad Organization units covered: Operations RACSI of the macro process: R: Performance Manager · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |

MP-009.1 — Define process KPIs indicators · Process KPIs indicators identified

| # | Process KPIs indicators | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customer satisfaction index | Indicator | Affects KPI definitions; followed by Performance Manager. | High | Customer complaint log, Jul 2026 |
| 2 | On-time delivery rate | Indicator | Affects Dashboards; followed by Performance Manager. | Medium | Internal audit report, Jul 2026 |
| 3 | First pass yield | Indicator | Affects KPI definitions; followed by Performance Manager. | Medium | Process performance dashboard, Jun 2026 |
| 4 | Cost of poor quality | Indicator | Affects Dashboards; followed by Performance Manager. | Low | Interview with the process owner, Jun 2026 |

MP-009.3 — Set process KPIs targets · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Raise customer satisfaction on technical services | Q-KPI-01 — Customer satisfaction index | 78% | >= 85% | Satisfy customer requirements | Julien Moreau | 2026-11-26 | Quarterly survey; complaint review meeting |
| 2 | Deliver technical services on time | Q-KPI-02 — On-time delivery rate | 86% | >= 95% | On time, right first time | Claire Martin | 2026-08-28 | Planning board; one extra technician in summer |
| 3 | Reduce the cost of poor quality | Q-KPI-04 — Cost of poor quality | 4.1% | <= 2% | Continual improvement | Julien Moreau | 2026-11-26 | Rework tracking in the NC register |
| 4 | Close corrective actions on time | Q-KPI-05 — Corrective actions closed on time | 70% | >= 90% | Continual improvement | Tariq Saleh | 2026-05-30 | Weekly action review |

MP-009.4 — Define process KPIs data sources · Process KPIs data sources identified

| # | Process KPIs data sources | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | KPI definitions | Output | Affects KPI definitions; followed by Performance Manager. | High | Interview with the process owner, Jun 2026 |
| 2 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jun 2026 |
| 3 | Target tracking | Output | Affects KPI definitions; followed by Performance Manager. | Medium | Supplier evaluation file, Jun 2026 |

MP-009.6 — Designate owners of process KPIs · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Review process KPIs relevance | Omar Haddad | 2026-08-01 | 2026-08-15 | KPI definitions |
| 2 | Automate process KPIs | Omar Haddad | 2026-08-06 | 2026-08-25 | Dashboards |
| 3 | Visualize process KPIs | Omar Haddad | 2026-08-11 | 2026-09-04 | KPI definitions |

MP-009.7 — Review process KPIs relevance · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Process objectives | Process objectives still valid; minor updates made. |
| 2 | Strategic objectives | No major change since the last review. |
| 3 | Performance data | Gap found on Dashboards. |

MP-009.7 — Review process KPIs relevance · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Dashboards | Omar Haddad | 2026-08-31 |

### UMS028 (MP-010) — Process Alert and Escalation Thresholds

Define alert thresholds; set escalation levels; configure notifications; test. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-010.1 | Define alert and escalation thresholds Task: Plan and prepare alert and escalation thresholds Define alert and escalation thresholds — step 1 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Register items | Alert and escalation thresholds identified: 3 rows — see the table below |
| MP-010.2 | Set alert levels Task: Plan and prepare alert and escalation thresholds Set alert levels — step 2 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Execution | What was done: Set alert levels carried out on service delivery; Alert thresholds updated. Records that prove it: — Completion (%): 100 |
| MP-010.3 | Configure alert and escalation thresholds triggers Task: Plan and prepare alert and escalation thresholds Configure alert and escalation thresholds triggers — step 3 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-010.4 | Designate alert and escalation thresholds recipients Task: Execute alert and escalation thresholds activities Designate alert and escalation thresholds recipients — step 4 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-010.5 | Define escalation paths Task: Execute alert and escalation thresholds activities Define escalation paths — step 5 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Register items | Escalation paths identified: 3 rows — see the table below |
| MP-010.6 | Test alert and escalation thresholds Task: Execute alert and escalation thresholds activities Test alert and escalation thresholds — step 6 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-010.7 | Monitor alert and escalation thresholds Task: Verify, record and close alert and escalation thresholds Monitor alert and escalation thresholds — step 7 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-010.8 | Adjust alert and escalation thresholds Task: Verify, record and close alert and escalation thresholds Adjust alert and escalation thresholds — step 8 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Change | Change made: Alert thresholds updated: quote error. Reason: Finding of the internal audit Documents or records updated: Define escalation paths |
| MP-010.9 | Update alert and escalation thresholds Task: Verify, record and close alert and escalation thresholds Update alert and escalation thresholds — step 9 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Change | Change made: Alert thresholds updated: quote error. Reason: Decision of the management review Documents or records updated: Define escalation paths |

MP-010.1 — Define alert and escalation thresholds · Alert and escalation thresholds identified

| # | Alert and escalation thresholds | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Alert thresholds | Output | Affects Alert thresholds; followed by Performance Manager. | High | Customer complaint log, Jul 2026 |
| 2 | Escalation procedures | Output | Affects Escalation procedures; followed by Performance Manager. | Medium | Internal audit report, Jul 2026 |
| 3 | Notification records | Output | Affects Alert thresholds; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |

MP-010.3 — Configure alert and escalation thresholds triggers · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure alert and escalation thresholds triggers | Enabled for service delivery | Needed to produce Alert thresholds |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-010.4 — Designate alert and escalation thresholds recipients · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Define escalation paths | Omar Haddad | 2026-08-08 | 2026-08-22 | Alert thresholds |
| 2 | Test alert and escalation thresholds | Omar Haddad | 2026-08-13 | 2026-09-01 | Escalation procedures |
| 3 | Monitor alert and escalation thresholds | Omar Haddad | 2026-08-18 | 2026-09-11 | Alert thresholds |

MP-010.5 — Define escalation paths · Escalation paths identified

| # | Escalation paths | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Alert thresholds | Output | Affects Alert thresholds; followed by Performance Manager. | High | Regulatory watch bulletin, Jun 2026 |
| 2 | Escalation procedures | Output | Affects Escalation procedures; followed by Performance Manager. | Medium | Supplier evaluation file, Jun 2026 |
| 3 | Notification records | Output | Affects Alert thresholds; followed by Performance Manager. | Medium | Management review minutes, May 2026 |

MP-010.6 — Test alert and escalation thresholds · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Alert thresholds complete and up to date | 30 | 4 | Alert thresholds reviewed on 2026-08-01; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.1 met | 30 | 3 | Checked against ISO 9001 §9.1.1 with the checklist of the phase gate. |
| 3 | Evidence available for Escalation procedures | 20 | 4 | Records filed in the project: Escalation procedures. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-010.7 — Monitor alert and escalation thresholds · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Alert thresholds); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Alert thresholds); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

### UMS029 (MP-011) — Real-Time Dashboard and Process Steering

Provide real-time visibility; enable drill-down; control access; update. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-011.1 | Identify process dashboard profiles Task: Plan and prepare process dashboard Identify process dashboard profiles — step 1 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Register items | Process dashboard profiles identified: 3 rows — see the table below |
| MP-011.2 | Define process dashboard layout Task: Plan and prepare process dashboard Define process dashboard layout — step 2 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Register items | Process dashboard layout identified: 3 rows — see the table below |
| MP-011.3 | Aggregate process dashboard data Task: Plan and prepare process dashboard Aggregate process dashboard data — step 3 of 9 in UMS029 Real-Time Dashboard and Process Steering. | DynamicMS Engine Automated service task | System result confirmed: Aggregate process dashboard data: done by the DynamicMS Engine; Dashboards available in the project. Records produced: — |
| MP-011.4 | Configure process dashboard widgets Task: Execute process dashboard activities Configure process dashboard widgets — step 4 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-011.5 | Set up drill-down Task: Execute process dashboard activities Set up drill-down — step 5 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-011.6 | Publish process dashboard Task: Execute process dashboard activities Publish process dashboard — step 6 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS029-06 Version: 1.0 Content summary: Dashboards for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-011.7 | Control process dashboard access Task: Verify, record and close process dashboard Control process dashboard access — step 7 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Execution | What was done: Control process dashboard access carried out on service delivery; Dashboards updated. Records that prove it: — Completion (%): 100 |
| MP-011.8 | Gather process dashboard feedback Task: Verify, record and close process dashboard Gather process dashboard feedback — step 8 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Register items | Process dashboard feedback identified: 3 rows — see the table below |
| MP-011.9 | Update process dashboard Task: Verify, record and close process dashboard Update process dashboard — step 9 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Change | Change made: Dashboards updated: Strategic (market, customer loss). Reason: Decision of the management review Documents or records updated: — |

MP-011.1 — Identify process dashboard profiles · Process dashboard profiles identified

| # | Process dashboard profiles | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Customer complaint log, Jul 2026 |
| 2 | Drill-down reports | Output | Affects Drill-down reports; followed by Performance Manager. | Medium | Internal audit report, Jul 2026 |
| 3 | Access records | Output | Affects Dashboards; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |

MP-011.2 — Define process dashboard layout · Process dashboard layout identified

| # | Process dashboard layout | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Internal audit report, Jul 2026 |
| 2 | Drill-down reports | Output | Affects Drill-down reports; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |
| 3 | Access records | Output | Affects Dashboards; followed by Performance Manager. | Medium | Interview with the process owner, Jun 2026 |

MP-011.4 — Configure process dashboard widgets · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure process dashboard widgets | Enabled for service delivery | Needed to produce Dashboards |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-011.5 — Set up drill-down · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Set up drill-down | Enabled for service delivery | Needed to produce Dashboards |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-011.8 — Gather process dashboard feedback · Process dashboard feedback identified

| # | Process dashboard feedback | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Customer complaint log, May 2026 |
| 2 | Drill-down reports | Output | Affects Drill-down reports; followed by Performance Manager. | Medium | Internal audit report, May 2026 |
| 3 | Access records | Output | Affects Dashboards; followed by Performance Manager. | Medium | Process performance dashboard, May 2026 |

### UMS010 (MP-031) — Performance Indicator Consolidation and Reviews

Define indicators; collect real-time data; aggregate dashboards; analyze trends. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-031.1 | Define performance indicators Task: Plan and prepare performance indicators Define performance indicators — step 1 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Register items | Performance indicators identified: 1 row — see the table below |
| MP-031.2 | Establish performance indicators agenda Task: Plan and prepare performance indicators Establish performance indicators agenda — step 2 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Execution | What was done: Establish performance indicators agenda carried out on service delivery; Dashboards updated. Records that prove it: — Completion (%): 100 |
| MP-031.3 | Collect performance indicators data Task: Plan and prepare performance indicators Collect performance indicators data — step 3 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Register items | Performance indicators data identified: 3 rows — see the table below |
| MP-031.4 | Aggregate performance indicators Task: Execute performance indicators activities Aggregate performance indicators — step 4 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | DynamicMS Engine Automated service task | System result confirmed: Aggregate performance indicators: done by the DynamicMS Engine; Dashboards available in the project. Records produced: — |
| MP-031.5 | Analyze performance indicators Task: Execute performance indicators activities Analyze performance indicators — step 5 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.2 Conclusion: Weighted score 3.2/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-031.6 | Identify performance indicators gaps Task: Execute performance indicators activities Identify performance indicators gaps — step 6 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Register items | Performance indicators gaps identified: 3 rows — see the table below |
| MP-031.7 | Generate performance indicators supports Task: Verify, record and close performance indicators Generate performance indicators supports — step 7 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS010-07 Version: 1.1 Content summary: Dashboards for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-031.8 | Facilitate performance indicators reviews Task: Verify, record and close performance indicators Facilitate performance indicators reviews — step 8 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Execution | What was done: Facilitate performance indicators reviews carried out on service delivery; Dashboards updated. Records that prove it: — Completion (%): 100 |
| MP-031.9 | Monitor performance indicators actions Task: Verify, record and close performance indicators Monitor performance indicators actions — step 9 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |

MP-031.1 — Define performance indicators · Performance indicators identified

| # | Performance indicators | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | KPI analysis timeliness | Indicator | Affects Dashboards; followed by Performance Manager. | High | Customer complaint log, Jul 2026 |

MP-031.3 — Collect performance indicators data · Performance indicators data identified

| # | Performance indicators data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Process performance dashboard, Jul 2026 |
| 2 | Trend analysis | Output | Affects Trend analysis; followed by Performance Manager. | Medium | Interview with the process owner, Jul 2026 |
| 3 | Gap reports | Output | Affects Dashboards; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jun 2026 |

MP-031.5 — Analyze performance indicators · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Dashboards complete and up to date | 30 | 3 | Dashboards reviewed on 2026-08-14; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.3 met | 30 | 3 | Checked against ISO 9001 §9.1.3 with the checklist of the phase gate. |
| 3 | Evidence available for Trend analysis | 20 | 3 | Records filed in the project: Trend analysis. |
| 4 | Results against target | 20 | 4 | KPI KPI-20 used as the measure. |

MP-031.6 — Identify performance indicators gaps · Performance indicators gaps identified

| # | Performance indicators gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Supplier evaluation file, Jun 2026 |
| 2 | Trend analysis | Output | Affects Trend analysis; followed by Performance Manager. | Medium | Management review minutes, Jun 2026 |
| 3 | Gap reports | Output | Affects Dashboards; followed by Performance Manager. | Medium | Customer complaint log, May 2026 |

MP-031.9 — Monitor performance indicators actions · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-20 — KPI analysis timeliness | KPI analysis timeliness measures the result of this macro process (Dashboards); it is the KPI its owner reviews at each Monthly review. | 88.8 | >= 95% |

### UMS034 (MP-032) — Management System Performance Monitoring

Set PDCA periodicity; define system indicators; compare data; trigger corrective actions. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-032.1 | Set management system performance periodicity Task: Plan and prepare management system performance Set management system performance periodicity — step 1 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Periodicity | Frequency: Monthly Next due date: 2026-09-17 Review chaired by: Performance Manager Organization units in scope: Operations Review inputs and notes: Inputs for each review: System indicators; Performance data; Targets. An early review is triggered by: Receipt or update of System indicators, Performance data from Quality mgr, Data analysts. |
| MP-032.2 | Define management system performance indicators Task: Plan and prepare management system performance Define management system performance indicators — step 2 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Register items | Management system performance indicators identified: 2 rows — see the table below |
| MP-032.3 | Collect management system performance data Task: Plan and prepare management system performance Collect management system performance data — step 3 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Register items | Management system performance data identified: 3 rows — see the table below |
| MP-032.4 | Compare management system performance to plan Task: Plan and prepare management system performance Compare management system performance to plan — step 4 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.6 Conclusion: Weighted score 3.6/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-032.5 | Identify management system performance anomalies Task: Execute management system performance activities Identify management system performance anomalies — step 5 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Register items | Management system performance anomalies identified: 3 rows — see the table below |
| MP-032.6 | Generate management system performance reports Task: Execute management system performance activities Generate management system performance reports — step 6 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS034-06 Version: 1.0 Content summary: Health reports for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-032.7 | Trigger management system performance corrections Task: Execute management system performance activities Trigger management system performance corrections — step 7 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Execution | What was done: Trigger management system performance corrections carried out on service delivery; Health reports updated. Records that prove it: — Completion (%): 100 |
| MP-032.8 | Report on management system performance status Task: Verify, record and close management system performance Report on management system performance status — step 8 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Communication | Communication records: 2 rows — see the table below |
| MP-032.9 | Monitor management system performance trends Task: Verify, record and close management system performance Monitor management system performance trends — step 9 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-032.10 | Adjust management system performance parameters Task: Verify, record and close management system performance Adjust management system performance parameters — step 10 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Change | Change made: Health reports updated: quote error. Reason: Customer complaint analysis Documents or records updated: — |
| MP-032.11 | Plan monitoring methods Task: Plan & Execute Monitoring Methods Plan monitoring methods — step 11 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Plan | Planned activities (become actions): 1 row — see the table below On completion: rows become actions. |
| MP-032.12 | Execute monitoring and record results Task: Plan & Execute Monitoring Methods Execute monitoring and record results — step 12 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Execution | What was done: Execute monitoring and record results carried out on service delivery; Health reports updated. Records that prove it: Execute monitoring and record results Completion (%): 100 |

MP-032.2 — Define management system performance indicators · Management system performance indicators identified

| # | Management system performance indicators | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Monitoring plan execution | Indicator | Affects Health reports; followed by Performance Manager. | High | Internal audit report, Jul 2026 |
| 2 | Cost of poor quality | Indicator | Affects Anomaly reports; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |

MP-032.3 — Collect management system performance data · Management system performance data identified

| # | Management system performance data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Health reports | Output | Affects Health reports; followed by Performance Manager. | High | Process performance dashboard, Jul 2026 |
| 2 | Anomaly reports | Output | Affects Anomaly reports; followed by Performance Manager. | Medium | Interview with the process owner, Jul 2026 |
| 3 | Corrective triggers | Output | Affects Health reports; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jun 2026 |

MP-032.4 — Compare management system performance to plan · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Health reports complete and up to date | 30 | 3 | Health reports reviewed on 2026-08-14; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1 met | 30 | 5 | Checked against ISO 9001 §9.1 with the checklist of the phase gate. |
| 3 | Evidence available for Anomaly reports | 20 | 3 | Records filed in the project: Anomaly reports. |
| 4 | Results against target | 20 | 3 | KPI KPI-21 used as the measure. |

MP-032.5 — Identify management system performance anomalies · Management system performance anomalies identified

| # | Management system performance anomalies | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Health reports | Output | Affects Health reports; followed by Performance Manager. | High | Regulatory watch bulletin, Jul 2026 |
| 2 | Anomaly reports | Output | Affects Anomaly reports; followed by Performance Manager. | Medium | Supplier evaluation file, Jun 2026 |
| 3 | Corrective triggers | Output | Affects Health reports; followed by Performance Manager. | Medium | Management review minutes, Jun 2026 |

MP-032.8 — Report on management system performance status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Meeting | 2026-08-22 | Health reports: what changes for you and what to do by 2026-09-05. | Performance Manager |
| 2 | Board | E-mail | 2026-08-24 | Anomaly reports: what changes for you and what to do by 2026-09-05. | Performance Manager |

MP-032.9 — Monitor management system performance trends · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-21 — Monitoring plan execution | Monitoring plan execution measures the result of this macro process (Health reports); it is the KPI its owner reviews at each Monthly review. | 93.8 | >= 95% |
| 2 | Q-KPI-04 — Cost of poor quality | Cost of poor quality measures the result of this macro process (Health reports); it is the KPI its owner reviews at each Monthly review. | 1.9 | <= 2% |

MP-032.11 — Plan monitoring methods · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Execute monitoring and record results | Omar Haddad | 2026-08-22 | 2026-09-05 | Health reports |

### UMS036 (MP-033) — Operational Process Performance Review

Set periodicity; collect data; conduct workshops; identify root causes. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-033.1 | Set operational process performance periodicity Task: Plan and prepare operational process performance Set operational process performance periodicity — step 1 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Periodicity | Frequency: Monthly Next due date: 2026-09-24 Review chaired by: Performance Manager Organization units in scope: Operations Review inputs and notes: Inputs for each review: KPI data; Defect data; Cycle time data. An early review is triggered by: Receipt or update of KPI data, Defect data from Process owner, Facilitator. |
| MP-033.2 | Define operational process performance agenda Task: Plan and prepare operational process performance Define operational process performance agenda — step 2 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Register items | Operational process performance agenda identified: 3 rows — see the table below |
| MP-033.3 | Collect operational process performance data Task: Plan and prepare operational process performance Collect operational process performance data — step 3 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Register items | Operational process performance data identified: 3 rows — see the table below |
| MP-033.4 | Conduct operational process performance workshops Task: Plan and prepare operational process performance Conduct operational process performance workshops — step 4 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Execution | What was done: Conduct operational process performance workshops carried out on service delivery; Review minutes updated. Records that prove it: — Completion (%): 100 |
| MP-033.5 | Compare operational process performance to targets Task: Execute operational process performance activities Compare operational process performance to targets — step 5 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4 Conclusion: Weighted score 4/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-033.6 | Identify operational process performance causes Task: Execute operational process performance activities Identify operational process performance causes — step 6 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Register items | Operational process performance causes identified: 3 rows — see the table below |
| MP-033.7 | Define operational process performance actions Task: Execute operational process performance activities Define operational process performance actions — step 7 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Register items | Operational process performance actions identified: 3 rows — see the table below |
| MP-033.8 | Document the process control plan Task: Verify, record and close operational process performance Document the process control plan — step 8 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS036-08 Version: 1.1 Content summary: Review minutes for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-033.9 | Escalate operational process performance issues Task: Verify, record and close operational process performance Escalate operational process performance issues — step 9 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Escalation | Escalated to: Top Management Reason: Review minutes is late beyond tolerance; a decision on resources is needed. |
| MP-033.10 | Monitor operational process performance Task: Verify, record and close operational process performance Monitor operational process performance — step 10 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |

MP-033.2 — Define operational process performance agenda · Operational process performance agenda identified

| # | Operational process performance agenda | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Review minutes | Output | Affects Review minutes; followed by Performance Manager. | High | Internal audit report, Aug 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |
| 3 | Improvement plans | Output | Affects Review minutes; followed by Performance Manager. | Medium | Interview with the process owner, Jul 2026 |

MP-033.3 — Collect operational process performance data · Operational process performance data identified

| # | Operational process performance data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Review minutes | Output | Affects Review minutes; followed by Performance Manager. | High | Process performance dashboard, Jul 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Performance Manager. | Medium | Interview with the process owner, Jul 2026 |
| 3 | Improvement plans | Output | Affects Review minutes; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jul 2026 |

MP-033.5 — Compare operational process performance to targets · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Review minutes complete and up to date | 30 | 5 | Review minutes reviewed on 2026-08-25; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.3 met | 30 | 3 | Checked against ISO 9001 §9.1.3 with the checklist of the phase gate. |
| 3 | Evidence available for Root cause analysis | 20 | 3 | Records filed in the project: Root cause analysis. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-02 used as the measure. |

MP-033.6 — Identify operational process performance causes · Operational process performance causes identified

| # | Operational process performance causes | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Work instruction not updated after change | Root cause | Affects Review minutes; followed by Performance Manager. | High | Supplier evaluation file, Jun 2026 |
| 2 | Insufficient training of new operators | Root cause | Affects Root cause analysis; followed by Performance Manager. | Medium | Management review minutes, Jun 2026 |
| 3 | Supplier batch variation not detected | Root cause | Affects Review minutes; followed by Performance Manager. | Medium | Customer complaint log, Jun 2026 |

MP-033.7 — Define operational process performance actions · Operational process performance actions identified

| # | Operational process performance actions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Review minutes | Output | Affects Review minutes; followed by Performance Manager. | High | Management review minutes, Jun 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Performance Manager. | Medium | Customer complaint log, Jun 2026 |
| 3 | Improvement plans | Output | Affects Review minutes; followed by Performance Manager. | Medium | Internal audit report, Jun 2026 |

MP-033.10 — Monitor operational process performance · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Review minutes); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

### UMS039 (MP-034) — Governance Bodies and Reviews Orchestration

Set periodicity per body; define data; conduct reviews; consolidate decisions. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §9.3.

Documents of this macro process: AT-UNI-QHSE-MR (Management review minutes).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-034.1 | Set governance reviews periodicity Task: Plan and prepare governance reviews Set governance reviews periodicity — step 1 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Periodicity | Frequency: Monthly Next due date: 2026-09-29 Review chaired by: IMS Manager Organization units in scope: Atlas Universal SME Review inputs and notes: Inputs for each review: Governance calendar; Required data; Decision requirements. An early review is triggered by: Receipt or update of Governance calendar, Required data from Process owner, Facilitator. |
| MP-034.2 | Define governance reviews data Task: Plan and prepare governance reviews Define governance reviews data — step 2 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Register items | Governance reviews data identified: 3 rows — see the table below |
| MP-034.3 | Process governance reviews Task: Plan and prepare governance reviews Process governance reviews — step 3 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Execution | What was done: Process governance reviews carried out on service delivery; Governance calendar updated. Records that prove it: AT-UNI-QHSE-MR — Management review minutes; MR-1 — Management review 2026-03; MR-2 — Management review 2026-09 Completion (%): 100 |
| MP-034.4 | Hold monthly process mini-reviews Task: Plan and prepare governance reviews Hold monthly process mini-reviews — step 4 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Review | Review frequency: Quarterly Review date: 2026-09-02 Next review: 2026-12-02 Chaired by: IMS Manager Participants: IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-034.5 | Hold full management reviews Task: Execute governance reviews activities Hold full management reviews — step 5 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Review | Review frequency: Quarterly Review date: 2026-09-01 Next review: 2026-12-01 Chaired by: IMS Manager Participants: IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-034.6 | Present results to the Executive Committee Task: Execute governance reviews activities Present results to the Executive Committee — step 6 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Review | Review frequency: Quarterly Review date: 2026-09-05 Next review: 2026-12-05 Chaired by: IMS Manager Participants: IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-034.7 | Hold commercial committee reviews Task: Execute governance reviews activities Hold commercial committee reviews — step 7 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Review | Review frequency: Quarterly Review date: 2026-08-31 Next review: 2026-11-30 Chaired by: IMS Manager Participants: IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-034.8 | Consolidate governance reviews dashboard Task: Execute governance reviews activities Consolidate governance reviews dashboard — step 8 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Execution | What was done: Consolidate governance reviews dashboard carried out on service delivery; Governance calendar updated. Records that prove it: AT-UNI-QHSE-MR — Management review minutes; MR-1 — Management review 2026-03; MR-2 — Management review 2026-09; Update Minutes Completion (%): 100 |
| MP-034.9 | Validate governance reviews decisions Task: Verify, record and close governance reviews Validate governance reviews decisions — step 9 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): IMS Manager Decision comment and conditions: Governance calendar approved against ISO 9001; no blocking point. |
| MP-034.10 | Monitor governance reviews actions Task: Verify, record and close governance reviews Monitor governance reviews actions — step 10 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-034.11 | Report governance reviews velocity Task: Verify, record and close governance reviews Report governance reviews velocity — step 11 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Communication | Communication records: 2 rows — see the table below |

MP-034.2 — Define governance reviews data · Governance reviews data identified

| # | Governance reviews data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Governance calendar | Output | Affects Governance calendar; followed by IMS Manager. | High | Internal audit report, Aug 2026 |
| 2 | Minutes | Output | Affects Minutes; followed by IMS Manager. | Medium | Process performance dashboard, Jul 2026 |
| 3 | Decision records | Output | Affects Governance calendar; followed by IMS Manager. | Medium | Interview with the process owner, Jul 2026 |

MP-034.4 — Hold monthly process mini-reviews · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Governance calendar | Governance calendar still valid; minor updates made. |
| 2 | Required data | No major change since the last review. |
| 3 | Decision requirements | Gap found on Minutes. |

MP-034.4 — Hold monthly process mini-reviews · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Minutes | Tariq Saleh | 2026-10-02 |

MP-034.5 — Hold full management reviews · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Governance calendar | Governance calendar still valid; minor updates made. |
| 2 | Required data | No major change since the last review. |
| 3 | Decision requirements | Gap found on Minutes. |

MP-034.5 — Hold full management reviews · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Minutes | Tariq Saleh | 2026-10-01 |

MP-034.6 — Present results to the Executive Committee · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Governance calendar | Governance calendar still valid; minor updates made. |
| 2 | Required data | No major change since the last review. |
| 3 | Decision requirements | Gap found on Minutes. |

MP-034.6 — Present results to the Executive Committee · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Minutes | Tariq Saleh | 2026-10-05 |

MP-034.7 — Hold commercial committee reviews · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Governance calendar | Governance calendar still valid; minor updates made. |
| 2 | Required data | No major change since the last review. |
| 3 | Decision requirements | Gap found on Minutes. |

MP-034.7 — Hold commercial committee reviews · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Minutes | Tariq Saleh | 2026-09-30 |

MP-034.9 — Validate governance reviews decisions · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Governance calendar complete | Yes | Governance calendar v1.0 |
| 2 | Requirements of ISO 9001 §9.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-034.10 — Monitor governance reviews actions · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Governance calendar); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Governance calendar); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

MP-034.11 — Report governance reviews velocity · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Notice board | 2026-09-06 | Governance calendar: what changes for you and what to do by 2026-09-20. | IMS Manager |
| 2 | Board | Meeting | 2026-09-08 | Minutes: what changes for you and what to do by 2026-09-20. | IMS Manager |

### UMS040 (MP-035) — Customer Satisfaction Barometer Management

Set survey periodicity; define NPS/CSAT; manage campaigns; correlate. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-035.1 | Set customer satisfaction survey periodicity Task: Plan and prepare customer satisfaction survey Set customer satisfaction survey periodicity — step 1 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Periodicity | Frequency: Monthly Next due date: 2026-10-04 Review chaired by: Performance Manager Organization units in scope: Operations Review inputs and notes: Inputs for each review: Customer feedback; Survey data; NPS/CSAT targets. An early review is triggered by: Receipt or update of Customer feedback, Survey data from CX mgr, Data analysts. |
| MP-035.2 | Define customer satisfaction survey objectives Task: Plan and prepare customer satisfaction survey Define customer satisfaction survey objectives — step 2 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager SMART objectives | Objectives (become entries of the objectives register): 4 rows — see the table below On completion: rows become objectives. |
| MP-035.3 | Determine customer satisfaction survey costs Task: Plan and prepare customer satisfaction survey Determine customer satisfaction survey costs — step 3 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 5 Conclusion: Weighted score 5/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-035.4 | Manage customer satisfaction survey campaign Task: Execute customer satisfaction survey activities Manage customer satisfaction survey campaign — step 4 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Execution | What was done: Manage customer satisfaction survey campaign carried out on service delivery; Satisfaction reports updated. Records that prove it: — Completion (%): 100 |
| MP-035.5 | Analyze customer satisfaction survey trends Task: Execute customer satisfaction survey activities Analyze customer satisfaction survey trends — step 5 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-035.6 | Generate customer satisfaction survey dashboards Task: Execute customer satisfaction survey activities Generate customer satisfaction survey dashboards — step 6 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-UMS040-06 Version: 2.0 Content summary: Satisfaction reports for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-035.7 | Correlate customer satisfaction survey Task: Verify, record and close customer satisfaction survey Correlate customer satisfaction survey — step 7 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Execution | What was done: Correlate customer satisfaction survey carried out on service delivery; Satisfaction reports updated. Records that prove it: — Completion (%): 100 |
| MP-035.8 | Identify customer satisfaction survey actions Task: Verify, record and close customer satisfaction survey Identify customer satisfaction survey actions — step 8 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Register items | Customer satisfaction survey actions identified: 3 rows — see the table below |
| MP-035.9 | Report to management review Task: Verify, record and close customer satisfaction survey Report to management review — step 9 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Communication | Communication records: 2 rows — see the table below |

MP-035.2 — Define customer satisfaction survey objectives · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Raise customer satisfaction on technical services | Q-KPI-01 — Customer satisfaction index | 78% | >= 85% | Satisfy customer requirements | Julien Moreau | 2026-11-26 | Quarterly survey; complaint review meeting |
| 2 | Deliver technical services on time | Q-KPI-02 — On-time delivery rate | 86% | >= 95% | On time, right first time | Claire Martin | 2026-08-28 | Planning board; one extra technician in summer |
| 3 | Reduce the cost of poor quality | Q-KPI-04 — Cost of poor quality | 4.1% | <= 2% | Continual improvement | Julien Moreau | 2026-11-26 | Rework tracking in the NC register |
| 4 | Close corrective actions on time | Q-KPI-05 — Corrective actions closed on time | 70% | >= 90% | Continual improvement | Tariq Saleh | 2026-05-30 | Weekly action review |

MP-035.3 — Determine customer satisfaction survey costs · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Satisfaction reports complete and up to date | 30 | 5 | Satisfaction reports reviewed on 2026-09-03; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.2 met | 30 | 5 | Checked against ISO 9001 §9.1.2 with the checklist of the phase gate. |
| 3 | Evidence available for NPS/CSAT scores | 20 | 5 | Records filed in the project: NPS/CSAT scores. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-035.5 — Analyze customer satisfaction survey trends · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Satisfaction reports complete and up to date | 30 | 4 | Satisfaction reports reviewed on 2026-09-05; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.2 met | 30 | 5 | Checked against ISO 9001 §9.1.2 with the checklist of the phase gate. |
| 3 | Evidence available for NPS/CSAT scores | 20 | 4 | Records filed in the project: NPS/CSAT scores. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-035.8 — Identify customer satisfaction survey actions · Customer satisfaction survey actions identified

| # | Customer satisfaction survey actions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Satisfaction reports | Output | Affects Satisfaction reports; followed by Performance Manager. | High | Customer complaint log, Jun 2026 |
| 2 | NPS/CSAT scores | Output | Affects NPS/CSAT scores; followed by Performance Manager. | Medium | Internal audit report, Jun 2026 |
| 3 | Trend analysis | Output | Affects Satisfaction reports; followed by Performance Manager. | Medium | Process performance dashboard, Jun 2026 |

MP-035.9 — Report to management review · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | E-mail | 2026-09-07 | Satisfaction reports: what changes for you and what to do by 2026-09-21. | Performance Manager |
| 2 | Sales/Marketing | Intranet | 2026-09-09 | NPS/CSAT scores: what changes for you and what to do by 2026-09-21. | Performance Manager |

### GRC008 (MP-039) — Internal Audit and Assurance Cycle

Plan by risk; develop programs; test and document; report and follow up. Owner: Internal Audit Manager. Tier 1. Requirements answered: ISO 9001 §9.2.

Documents of this macro process: AT-UNI-QHSE-AUDPRG (Internal audit programme); AT-UNI-QHSE-AUDREP-01 (Internal audit report — AUD-AT-UNI-QHSE-01); AT-UNI-QHSE-AUDREP-02 (Internal audit report — AUD-AT-UNI-QHSE-02); AT-UNI-QHSE-AUDREP-03 (Internal audit report — AUD-AT-UNI-QHSE-03); AT-UNI-QHSE-AUDREP-04 (Internal audit report — AUD-AT-UNI-QHSE-04); AT-UNI-QHSE-AUDREP-05 (Internal audit report — AUD-AT-UNI-QHSE-05).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-039.1 | Plan internal audit programme by risk Task: Plan and prepare internal audit programme Plan internal audit programme by risk — step 1 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-039.2 | Develop internal audit programme programs Task: Plan and prepare internal audit programme Develop internal audit programme programs — step 2 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Execution | What was done: Develop internal audit programme programs carried out on service delivery; Audit plan updated. Records that prove it: AT-UNI-QHSE-AUDPRG — Internal audit programme; Address audit finding: Two controlled documents at service delivery had no revision status Completion (%): 100 |
| MP-039.3 | Allocate internal audit programme Task: Plan and prepare internal audit programme Allocate internal audit programme — step 3 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Assignment | Role: Internal Audit Manager Person (from the OBS): Nabil Zerouali Organization units covered: Quality RACSI of the macro process: R: Internal Audit Manager · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-039.4 | Test internal audit programme Task: Execute internal audit programme activities Test internal audit programme — step 4 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.3 Conclusion: Weighted score 3.3/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-039.5 | Document the process control plan Task: Execute internal audit programme activities Document the process control plan — step 5 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Document | Document template: TPL-AUDPRG — Internal audit programme Document reference: AT-UNI-QHSE-GRC008-05 Version: 2.0 Content summary: Audit plan for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-AUDPRG — Internal audit programme |
| MP-039.6 | Draft internal audit programme report Task: Execute internal audit programme activities Draft internal audit programme report — step 6 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Document | Document template: TPL-AUDPRG — Internal audit programme Document reference: AT-UNI-QHSE-GRC008-06 Version: 2.0 Content summary: Audit plan for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-AUDPRG — Internal audit programme |
| MP-039.7 | Hold the audit closing meeting Task: Verify, record and close internal audit programme Hold the audit closing meeting — step 7 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Execution | What was done: Hold the audit closing meeting carried out on service delivery; Audit plan updated. Records that prove it: AT-UNI-QHSE-AUDPRG — Internal audit programme; Address audit finding: Two controlled documents at service delivery had no revision status Completion (%): 100 |
| MP-039.8 | Issue internal audit programme report Task: Verify, record and close internal audit programme Issue internal audit programme report — step 8 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Document | Document template: TPL-AUDPRG — Internal audit programme Document reference: AT-UNI-QHSE-GRC008-08 Version: 2.0 Content summary: Audit plan for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-AUDPRG — Internal audit programme |
| MP-039.9 | Monitor action plans Task: Verify, record and close internal audit programme Monitor action plans — step 9 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |

MP-039.1 — Plan internal audit programme by risk · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Develop internal audit programme programs | Nabil Zerouali | 2026-09-11 | 2026-09-25 | Audit plan |
| 2 | Allocate internal audit programme | Nabil Zerouali | 2026-09-16 | 2026-10-05 | Audit programs |
| 3 | Test internal audit programme | Nabil Zerouali | 2026-09-21 | 2026-10-15 | Audit plan |

MP-039.4 — Test internal audit programme · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Audit plan complete and up to date | 30 | 4 | Audit plan reviewed on 2026-09-08; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.2 met | 30 | 3 | Checked against ISO 9001 §9.2 with the checklist of the phase gate. |
| 3 | Evidence available for Audit programs | 20 | 3 | Records filed in the project: Audit programs. |
| 4 | Results against target | 20 | 3 | KPI KPI-22 used as the measure. |

MP-039.9 — Monitor action plans · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-22 — Audit programme completion | Audit programme completion measures the result of this macro process (Audit plan); it is the KPI its owner reviews at each Monthly review. | 100 | 100% |

### GRC010 (MP-040) — Executive GRC Reporting and Dashboards

Aggregate data; build dashboards; generate reports; use predictive analytics. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §9.1.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-040.1 | Aggregate GRC dashboard Task: Plan and prepare GRC dashboard Aggregate GRC dashboard — step 1 of 10 in GRC010 Executive GRC Reporting and Dashboards. | DynamicMS Engine Automated service task | System result confirmed: Aggregate GRC dashboard: done by the DynamicMS Engine; GRC dashboards available in the project. Records produced: — |
| MP-040.2 | Define GRC dashboard needs Task: Plan and prepare GRC dashboard Define GRC dashboard needs — step 2 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Register items | GRC dashboard needs identified: 3 rows — see the table below |
| MP-040.3 | Build GRC dashboard Task: Plan and prepare GRC dashboard Build GRC dashboard — step 3 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Execution | What was done: Build GRC dashboard carried out on service delivery; GRC dashboards updated. Records that prove it: — Completion (%): 100 |
| MP-040.4 | Generate GRC dashboard reports Task: Plan and prepare GRC dashboard Generate GRC dashboard reports — step 4 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-GRC010-04 Version: 2.0 Content summary: GRC dashboards for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-040.5 | Prepare GRC dashboard submissions Task: Execute GRC dashboard activities Prepare GRC dashboard submissions — step 5 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-GRC010-05 Version: 1.0 Content summary: GRC dashboards for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-040.6 | Validate GRC dashboard Task: Execute GRC dashboard activities Validate GRC dashboard — step 6 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Hold Approver (Accountable): IMS Manager Decision comment and conditions: Hold until Executive reports is complete; review in two weeks. |
| MP-040.7 | Verify GRC dashboard Task: Execute GRC dashboard activities Verify GRC dashboard — step 7 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.6 Conclusion: Weighted score 3.6/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-040.8 | Publish GRC dashboard Task: Verify, record and close GRC dashboard Publish GRC dashboard — step 8 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-GRC010-08 Version: 1.0 Content summary: GRC dashboards for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: AT-UNI-QHSE-PROC-01 — Procedure — Context To Strategy |
| MP-040.9 | Deliver GRC dashboard Task: Verify, record and close GRC dashboard Deliver GRC dashboard — step 9 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Training | Session / module: Deliver GRC dashboard — practice session Date: 2026-09-19 Units trained: Atlas Universal SME Participants: 27 Effectiveness evaluation method: Practical test Effectiveness (%): 97 |
| MP-040.10 | Use predictive analytics Task: Verify, record and close GRC dashboard Use predictive analytics — step 10 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager AI-assisted draft | Context given to the assistant: Step: Use predictive analytics. Inputs: Risk data; Compliance data; Audit data. Standards: ISO 9001, ISO 14001, ISO 45001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Edited Final validated text: GRC dashboards drafted with the assistant and reviewed by IMS Manager: covers ISO 9001, ISO 14001. |

MP-040.2 — Define GRC dashboard needs · GRC dashboard needs identified

| # | GRC dashboard needs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | GRC dashboards | Output | Affects GRC dashboards; followed by IMS Manager. | High | Internal audit report, Aug 2026 |
| 2 | Executive reports | Output | Affects Executive reports; followed by IMS Manager. | Medium | Process performance dashboard, Aug 2026 |
| 3 | Predictive analytics | Output | Affects GRC dashboards; followed by IMS Manager. | Medium | Interview with the process owner, Aug 2026 |

MP-040.6 — Validate GRC dashboard · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | GRC dashboards complete | Yes | GRC dashboards v1.0 |
| 2 | Requirements of ISO 9001 §9.1.3 met | Partly | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-040.7 — Verify GRC dashboard · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | GRC dashboards complete and up to date | 30 | 3 | GRC dashboards reviewed on 2026-09-12; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.3 met | 30 | 3 | Checked against ISO 9001 §9.1.3 with the checklist of the phase gate. |
| 3 | Evidence available for Executive reports | 20 | 4 | Records filed in the project: Executive reports. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

### DMS086 (MP-147) — SME Peer Benchmarking

Benchmark against peers; identify improvements; learn. Owner: Performance Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-147.1 | Select SME peer benchmark category Task: Plan and prepare SME peer benchmark Select SME peer benchmark category — step 1 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | SME peer benchmark category identified: 3 rows — see the table below |
| MP-147.2 | Define peer group Task: Plan and prepare SME peer benchmark Define peer group — step 2 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | Peer group identified: 3 rows — see the table below |
| MP-147.3 | Collect SME peer benchmark data Task: Plan and prepare SME peer benchmark Collect SME peer benchmark data — step 3 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | SME peer benchmark data identified: 3 rows — see the table below |
| MP-147.4 | Compare SME peer benchmark Task: Plan and prepare SME peer benchmark Compare SME peer benchmark — step 4 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.4 Conclusion: Weighted score 3.4/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-147.5 | Identify SME peer benchmark gaps Task: Execute SME peer benchmark activities Identify SME peer benchmark gaps — step 5 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | SME peer benchmark gaps identified: 3 rows — see the table below |
| MP-147.6 | Identify SME peer benchmark strengths Task: Execute SME peer benchmark activities Identify SME peer benchmark strengths — step 6 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | SME peer benchmark strengths identified: 3 rows — see the table below |
| MP-147.7 | Develop SME peer benchmark plan Task: Execute SME peer benchmark activities Develop SME peer benchmark plan — step 7 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-147.8 | Implement SME peer benchmark Task: Verify, record and close SME peer benchmark Implement SME peer benchmark — step 8 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-147.9 | Re-benchmark SME peer benchmark Task: Verify, record and close SME peer benchmark Re-benchmark SME peer benchmark — step 9 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-147.10 | Share SME peer benchmark Task: Verify, record and close SME peer benchmark Share SME peer benchmark — step 10 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Communication | Communication records: 2 rows — see the table below |

MP-147.1 — Select SME peer benchmark category · SME peer benchmark category identified

| # | SME peer benchmark category | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Customer complaint log, Sep 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Internal audit report, Aug 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Process performance dashboard, Aug 2026 |

MP-147.2 — Define peer group · Peer group identified

| # | Peer group | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Internal audit report, Aug 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Process performance dashboard, Aug 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Interview with the process owner, Aug 2026 |

MP-147.3 — Collect SME peer benchmark data · SME peer benchmark data identified

| # | SME peer benchmark data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Process performance dashboard, Aug 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Interview with the process owner, Aug 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jul 2026 |

MP-147.4 — Compare SME peer benchmark · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Benchmarking reports complete and up to date | 30 | 3 | Benchmarking reports reviewed on 2026-09-19; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 3 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Gap analysis | 20 | 3 | Records filed in the project: Gap analysis. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-147.5 — Identify SME peer benchmark gaps · SME peer benchmark gaps identified

| # | SME peer benchmark gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Regulatory watch bulletin, Jul 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Supplier evaluation file, Jul 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Management review minutes, Jul 2026 |

MP-147.6 — Identify SME peer benchmark strengths · SME peer benchmark strengths identified

| # | SME peer benchmark strengths | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Supplier evaluation file, Jul 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Management review minutes, Jul 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Customer complaint log, Jul 2026 |

MP-147.7 — Develop SME peer benchmark plan · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Implement SME peer benchmark | Omar Haddad | 2026-09-21 | 2026-10-05 | Benchmarking reports |
| 2 | Re-benchmark SME peer benchmark | Omar Haddad | 2026-09-26 | 2026-10-15 | Gap analysis |
| 3 | Share SME peer benchmark | Omar Haddad | 2026-10-01 | 2026-10-25 | Benchmarking reports |

MP-147.8 — Implement SME peer benchmark · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement SME peer benchmark | Enabled for service delivery | Needed to produce Benchmarking reports |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-147.9 — Re-benchmark SME peer benchmark · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Benchmarking reports); it is the KPI its owner reviews at each Monthly review. | 82.5 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Benchmarking reports); it is the KPI its owner reviews at each Monthly review. | 97.2 | >= 95% |

MP-147.10 — Share SME peer benchmark · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-09-25 | Benchmarking reports: what changes for you and what to do by 2026-10-09. | Performance Manager |
| 2 | SME management | Notice board | 2026-09-27 | Gap analysis: what changes for you and what to do by 2026-10-09. | Performance Manager |

### DMS089 (MP-150) — SME Essential KPI Dashboard

Essential KPIs; simplify monitoring; data-driven decisions. Owner: Performance Manager. Tier 7. Requirements answered: ISO 9001 §9.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-150.1 | Select SME KPI dashboard KPIs Task: Plan and prepare SME KPI dashboard Select SME KPI dashboard KPIs — step 1 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Register items | SME KPI dashboard KPIs identified: 4 rows — see the table below |
| MP-150.2 | Define SME KPI dashboard targets Task: Plan and prepare SME KPI dashboard Define SME KPI dashboard targets — step 2 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Register items | SME KPI dashboard targets identified: 3 rows — see the table below |
| MP-150.3 | Configure SME KPI dashboard sources Task: Plan and prepare SME KPI dashboard Configure SME KPI dashboard sources — step 3 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-150.4 | Set SME KPI dashboard Task: Plan and prepare SME KPI dashboard Set SME KPI dashboard — step 4 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-150.5 | Configure SME KPI dashboard alerts Task: Execute SME KPI dashboard activities Configure SME KPI dashboard alerts — step 5 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-150.6 | Review SME KPI dashboard daily Task: Execute SME KPI dashboard activities Review SME KPI dashboard daily — step 6 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Execution | What was done: Review SME KPI dashboard daily carried out on service delivery; KPI dashboard updated. Records that prove it: — Completion (%): 60 |
| MP-150.7 | Analyze SME KPI dashboard trends Task: Execute SME KPI dashboard activities Analyze SME KPI dashboard trends — step 7 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Weighted score 3.5/5. Main gap: job sheet not signed. Action recorded in the action plan. |
| MP-150.8 | Take action on SME KPI dashboard deviations Task: Verify, record and close SME KPI dashboard Take action on SME KPI dashboard deviations — step 8 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Execution | What was done: Take action on SME KPI dashboard deviations carried out on service delivery; KPI dashboard updated. Records that prove it: — Completion (%): 66 |
| MP-150.9 | Report on SME KPI dashboard status Task: Verify, record and close SME KPI dashboard Report on SME KPI dashboard status — step 9 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Communication | Communication records: 2 rows — see the table below |
| MP-150.10 | Update SME KPI dashboard Task: Verify, record and close SME KPI dashboard Update SME KPI dashboard — step 10 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Change | Change made: KPI dashboard updated: Strategic (market, customer loss). Reason: Customer complaint analysis Documents or records updated: — |

MP-150.1 — Select SME KPI dashboard KPIs · SME KPI dashboard KPIs identified

| # | SME KPI dashboard KPIs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customer satisfaction index | Indicator | Affects KPI dashboard; followed by Performance Manager. | High | Customer complaint log, Sep 2026 |
| 2 | On-time delivery rate | Indicator | Affects KPI reports; followed by Performance Manager. | Medium | Internal audit report, Aug 2026 |
| 3 | First pass yield | Indicator | Affects KPI dashboard; followed by Performance Manager. | Medium | Process performance dashboard, Aug 2026 |
| 4 | Cost of poor quality | Indicator | Affects KPI reports; followed by Performance Manager. | Low | Interview with the process owner, Aug 2026 |

MP-150.2 — Define SME KPI dashboard targets · SME KPI dashboard targets identified

| # | SME KPI dashboard targets | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | KPI dashboard | Output | Affects KPI dashboard; followed by Performance Manager. | High | Internal audit report, Sep 2026 |
| 2 | KPI reports | Output | Affects KPI reports; followed by Performance Manager. | Medium | Process performance dashboard, Aug 2026 |
| 3 | Alert records | Output | Affects KPI dashboard; followed by Performance Manager. | Medium | Interview with the process owner, Aug 2026 |

MP-150.3 — Configure SME KPI dashboard sources · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME KPI dashboard sources | Enabled for service delivery | Needed to produce KPI dashboard |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-150.4 — Set SME KPI dashboard · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Set SME KPI dashboard | Enabled for service delivery | Needed to produce KPI dashboard |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-150.5 — Configure SME KPI dashboard alerts · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME KPI dashboard alerts | Enabled for service delivery | Needed to produce KPI dashboard |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-150.7 — Analyze SME KPI dashboard trends · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | KPI dashboard complete and up to date | 30 | 2 | KPI dashboard reviewed on 2026-09-19; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1 met | 30 | 5 | Checked against ISO 9001 §9.1 with the checklist of the phase gate. |
| 3 | Evidence available for KPI reports | 20 | 5 | Records filed in the project: KPI reports. |
| 4 | Results against target | 20 | 2 | KPI Q-KPI-01 used as the measure. |

MP-150.9 — Report on SME KPI dashboard status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-10-06 | KPI dashboard: what changes for you and what to do by 2026-10-20. | Performance Manager |
| 2 | SME management | Intranet | 2026-10-08 | KPI reports: what changes for you and what to do by 2026-10-20. | Performance Manager |

### DMS095 (MP-156) — SME Owner Dashboard

Simplified executive dashboard; quick decisions; essential metrics. Owner: IMS Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-156.1 | Define owner dashboard requirements Task: Plan and prepare owner dashboard Define owner dashboard requirements — step 1 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Register items | Owner dashboard requirements identified: 3 rows — see the table below |
| MP-156.2 | Select owner dashboard metrics Task: Plan and prepare owner dashboard Select owner dashboard metrics — step 2 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Register items | Owner dashboard metrics identified: 4 rows — see the table below |
| MP-156.3 | Configure owner dashboard sources Task: Plan and prepare owner dashboard Configure owner dashboard sources — step 3 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-156.4 | Design owner dashboard layout Task: Plan and prepare owner dashboard Design owner dashboard layout — step 4 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-156.5 | Set up alerts Task: Execute owner dashboard activities Set up alerts — step 5 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-156.6 | Review owner dashboard daily Task: Execute owner dashboard activities Review owner dashboard daily — step 6 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Execution | What was done: Review owner dashboard daily carried out on service delivery; Owner dashboard updated. Records that prove it: — Completion (%): 77 |
| MP-156.7 | Drill owner dashboard down Task: Execute owner dashboard activities Drill owner dashboard down — step 7 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Execution | What was done: Drill owner dashboard down carried out on service delivery; Owner dashboard updated. Records that prove it: — Completion (%): 75 |
| MP-156.8 | Take action on owner dashboard deviations Task: Verify, record and close owner dashboard Take action on owner dashboard deviations — step 8 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Execution | What was done: Take action on owner dashboard deviations carried out on service delivery; Owner dashboard updated. Records that prove it: — Completion (%): 63 |
| MP-156.9 | Report on owner dashboard status Task: Verify, record and close owner dashboard Report on owner dashboard status — step 9 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Communication | Communication records: 2 rows — see the table below |
| MP-156.10 | Update owner dashboard Task: Verify, record and close owner dashboard Update owner dashboard — step 10 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Change | Change made: Owner dashboard updated: quote error. Reason: Customer complaint analysis Documents or records updated: — |

MP-156.1 — Define owner dashboard requirements · Owner dashboard requirements identified

| # | Owner dashboard requirements | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects Owner dashboard; followed by IMS Manager. | High | Customer complaint log, Sep 2026 |
| 2 | ISO 14001 | Requirement | Affects Essential metrics; followed by IMS Manager. | Medium | Internal audit report, Aug 2026 |
| 3 | ISO 45001 | Requirement | Affects Owner dashboard; followed by IMS Manager. | Medium | Process performance dashboard, Aug 2026 |

MP-156.2 — Select owner dashboard metrics · Owner dashboard metrics identified

| # | Owner dashboard metrics | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customer satisfaction index | Indicator | Affects Owner dashboard; followed by IMS Manager. | High | Internal audit report, Sep 2026 |
| 2 | On-time delivery rate | Indicator | Affects Essential metrics; followed by IMS Manager. | Medium | Process performance dashboard, Sep 2026 |
| 3 | First pass yield | Indicator | Affects Owner dashboard; followed by IMS Manager. | Medium | Interview with the process owner, Aug 2026 |
| 4 | Cost of poor quality | Indicator | Affects Essential metrics; followed by IMS Manager. | Low | Regulatory watch bulletin, Aug 2026 |

MP-156.3 — Configure owner dashboard sources · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure owner dashboard sources | Enabled for service delivery | Needed to produce Owner dashboard |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-156.4 — Design owner dashboard layout · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Set up alerts | Tariq Saleh | 2026-10-04 | 2026-10-18 | Owner dashboard |
| 2 | Review owner dashboard daily | Tariq Saleh | 2026-10-09 | 2026-10-28 | Essential metrics |
| 3 | Drill owner dashboard down | Tariq Saleh | 2026-10-14 | 2026-11-07 | Owner dashboard |

MP-156.5 — Set up alerts · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Set up alerts | Enabled for service delivery | Needed to produce Owner dashboard |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-156.9 — Report on owner dashboard status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-10-08 | Owner dashboard: what changes for you and what to do by 2026-10-22. | IMS Manager |
| 2 | SME management | Intranet | 2026-10-10 | Essential metrics: what changes for you and what to do by 2026-10-22. | IMS Manager |

### Gate — G10 — Performance reviewed

Exit criteria: KPIs measured for three periods; management review held; internal audit programme on track.

- Open Lifecycle and select the phase card; the gate panel is on the right.

- Tick “KPI dashboard live (mandatory, evidence required)”.

- Tick “Management review minutes signed (mandatory, evidence required)”.

- Tick “Internal audit programme ≥ 90% complete (mandatory, evidence required)”.

- Tick “Owner dashboard configured (mandatory, evidence required)”.

- Tick “Top 10 risks reviewed quarterly (mandatory, evidence required)”.

- Sign in as Top Management (ceo@…) or the IMS Manager and select Go. For Hold or No-Go, type a comment explaining why.

## E2E-11 — Audit To Assurance

Goals: Provide assurance through AI, foresight, IoT, ESG, analytics

From trigger to terminal event: Predictive analytics alert, regulatory change, or assurance requirement → Risks predicted; compliance assured; ESG and carbon reported

### DMS004 (MP-065) — Intelligent Document Generation

Auto-generate documents; ensure compliance; reduce effort. Owner: Document Controller. Tier 3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-065.1 | Select generated documents template Task: Plan and prepare generated documents Select generated documents template — step 1 of 8 in DMS004 Intelligent Document Generation. | Document Controller Register items | Generated documents template identified: 3 rows — see the table below |
| MP-065.2 | Gather generated documents data Task: Plan and prepare generated documents Gather generated documents data — step 2 of 8 in DMS004 Intelligent Document Generation. | Document Controller Register items | Generated documents data identified: 3 rows — see the table below |
| MP-065.3 | Generate generated documents draft Task: Plan and prepare generated documents Generate generated documents draft — step 3 of 8 in DMS004 Intelligent Document Generation. | Document Controller Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-DMS004-03 Version: 2.0 Content summary: Generated docs for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: — |
| MP-065.4 | Validate generated documents against standards Task: Execute generated documents activities Validate generated documents against standards — step 4 of 8 in DMS004 Intelligent Document Generation. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Generated docs approved against ISO 9001; no blocking point. |
| MP-065.5 | Route generated documents for review Task: Execute generated documents activities Route generated documents for review — step 5 of 8 in DMS004 Intelligent Document Generation. | Document Controller Execution | What was done: Route generated documents for review carried out on service delivery; Generated docs updated. Records that prove it: — Completion (%): 100 |
| MP-065.6 | Publish generated documents Task: Execute generated documents activities Publish generated documents — step 6 of 8 in DMS004 Intelligent Document Generation. | Document Controller Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-DMS004-06 Version: 2.0 Content summary: Generated docs for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: — |
| MP-065.7 | Track generated documents version Task: Verify, record and close generated documents Track generated documents version — step 7 of 8 in DMS004 Intelligent Document Generation. | Document Controller Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-065.8 | Archive generated documents Task: Verify, record and close generated documents Archive generated documents — step 8 of 8 in DMS004 Intelligent Document Generation. | Document Controller Closure | Closure evidence: Generated docs closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: — Closure date: 2026-10-10 |

MP-065.1 — Select generated documents template · Generated documents template identified

| # | Generated documents template | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Generated docs | Output | Affects Generated docs; followed by Document Controller. | High | Customer complaint log, Sep 2026 |
| 2 | Compliance validation | Output | Affects Compliance validation; followed by Document Controller. | Medium | Internal audit report, Sep 2026 |
| 3 | Approval records | Output | Affects Generated docs; followed by Document Controller. | Medium | Process performance dashboard, Sep 2026 |

MP-065.2 — Gather generated documents data · Generated documents data identified

| # | Generated documents data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Generated docs | Output | Affects Generated docs; followed by Document Controller. | High | Internal audit report, Sep 2026 |
| 2 | Compliance validation | Output | Affects Compliance validation; followed by Document Controller. | Medium | Process performance dashboard, Aug 2026 |
| 3 | Approval records | Output | Affects Generated docs; followed by Document Controller. | Medium | Interview with the process owner, Aug 2026 |

MP-065.4 — Validate generated documents against standards · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Generated docs complete | Yes | Generated docs v1.0 |
| 2 | Requirements of ISO 9001 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-065.7 — Track generated documents version · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | H-KPI-01 — Lost time injury frequency rate (LTIFR) | Lost time injury frequency rate (LTIFR) measures the result of this macro process (Generated docs); it is the KPI its owner reviews at each Monthly review. | 1.2 | <= 1.5 |
| 2 | H-KPI-02 — Near-miss reports per 100 employees | Near-miss reports per 100 employees measures the result of this macro process (Generated docs); it is the KPI its owner reviews at each Monthly review. | 12.3 | >= 12 |

### DMS027 (MP-088) — AI Explainability and Confidence Scoring

Log AI recommendations with confidence; provide explainability; human-in-the-loop. Owner: Transformation Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-088.1 | Define requirements per agent Task: Plan and prepare AI explanations Define requirements per agent — step 1 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Register items | Requirements per agent identified: 3 rows — see the table below |
| MP-088.2 | Log agent answers with confidence score Task: Plan and prepare AI explanations Log agent answers with confidence score — step 2 of 8 in DMS027 AI Explainability and Confidence Scoring. | DynamicMS Engine Automated service task | System result confirmed: Log agent answers with confidence score: done by the DynamicMS Engine; AI recommendation logs available in the project. Records produced: — |
| MP-088.3 | Attach source refs Task: Plan and prepare AI explanations Attach source refs — step 3 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Execution | What was done: Attach source refs carried out on service delivery; AI recommendation logs updated. Records that prove it: — Completion (%): 100 |
| MP-088.4 | Enable human review Task: Execute AI explanations activities Enable human review — step 4 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-088.5 | Track AI explanations accuracy Task: Execute AI explanations activities Track AI explanations accuracy — step 5 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-088.6 | Generate AI explanations reports Task: Execute AI explanations activities Generate AI explanations reports — step 6 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Document | Document template: TPL-PROC — Procedure Document reference: AT-UNI-QHSE-DMS027-06 Version: 1.0 Content summary: AI recommendation logs for technical services, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: — |
| MP-088.7 | Conduct bias audits Task: Verify, record and close AI explanations Conduct bias audits — step 7 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Execution | What was done: Conduct bias audits carried out on service delivery; AI recommendation logs updated. Records that prove it: — Completion (%): 100 |
| MP-088.8 | Update AI explanations models Task: Verify, record and close AI explanations Update AI explanations models — step 8 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager AI-assisted draft | Context given to the assistant: Step: Update AI explanations models. Inputs: AI outputs; Confidence scores; Source references. Standards: ISO 9001, ISO 14001, ISO 45001. Organization: Atlas Universal SME (technical services). Suggestion outcome: Accepted Final validated text: AI recommendation logs drafted with the assistant and reviewed by Transformation Manager: covers ISO 9001, ISO 14001. |

MP-088.1 — Define requirements per agent · Requirements per agent identified

| # | Requirements per agent | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects AI recommendation logs; followed by Transformation Manager. | High | Customer complaint log, Sep 2026 |
| 2 | ISO 14001 | Requirement | Affects Confidence scores; followed by Transformation Manager. | Medium | Internal audit report, Sep 2026 |
| 3 | ISO 45001 | Requirement | Affects AI recommendation logs; followed by Transformation Manager. | Medium | Process performance dashboard, Sep 2026 |

MP-088.4 — Enable human review · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Enable human review | Enabled for service delivery | Needed to produce AI recommendation logs |
| 2 | Owner and notification | Transformation Manager | Alerts go to the process owner |

MP-088.5 — Track AI explanations accuracy · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | H-KPI-01 — Lost time injury frequency rate (LTIFR) | Lost time injury frequency rate (LTIFR) measures the result of this macro process (AI recommendation logs); it is the KPI its owner reviews at each Monthly review. | 1.2 | <= 1.5 |
| 2 | H-KPI-02 — Near-miss reports per 100 employees | Near-miss reports per 100 employees measures the result of this macro process (AI recommendation logs); it is the KPI its owner reviews at each Monthly review. | 12.3 | >= 12 |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-12 — Correction To Innovation

Goals: Drive continual improvement, innovation, automation, ecosystem

From trigger to terminal event: Improvement opportunity, innovation idea, or automation candidate → Improvements implemented; innovations deployed; ecosystem expanded

### DMS093 (MP-154) — SME Growth Readiness

Prepare for growth; scale processes; ensure IMS scales. Owner: Transformation Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-154.1 | Assess SME growth readiness plans Task: Plan and prepare SME growth readiness Assess SME growth readiness plans — step 1 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Weighted score 3.5/5. Main gap: Operational (process failure, supply chain). Action recorded in the action plan. |
| MP-154.2 | Identify SME growth readiness gaps Task: Plan and prepare SME growth readiness Identify SME growth readiness gaps — step 2 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Register items | SME growth readiness gaps identified: 3 rows — see the table below |
| MP-154.3 | Plan SME growth readiness scaling Task: Plan and prepare SME growth readiness Plan SME growth readiness scaling — step 3 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-154.4 | Upgrade SME growth readiness configuration Task: Plan and prepare SME growth readiness Upgrade SME growth readiness configuration — step 4 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Change | Change made: Growth readiness assessment updated: quote error. Reason: Finding of the internal audit Documents or records updated: — |
| MP-154.5 | Add SME growth readiness users Task: Execute SME growth readiness activities Add SME growth readiness users — step 5 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Execution | What was done: Add SME growth readiness users carried out on service delivery; Growth readiness assessment updated. Records that prove it: — Completion (%): 100 |
| MP-154.6 | Expand SME growth readiness compliance Task: Execute SME growth readiness activities Expand SME growth readiness compliance — step 6 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Execution | What was done: Expand SME growth readiness compliance carried out on service delivery; Growth readiness assessment updated. Records that prove it: — Completion (%): 100 |
| MP-154.7 | Add SME growth readiness standards Task: Execute SME growth readiness activities Add SME growth readiness standards — step 7 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Execution | What was done: Add SME growth readiness standards carried out on service delivery; Growth readiness assessment updated. Records that prove it: — Completion (%): 100 |
| MP-154.8 | Train new employees on the management system Task: Verify, record and close SME growth readiness Train new employees on the management system — step 8 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Training | Session / module: Train new employees on the management system — practice session Date: 2026-11-08 Units trained: Operations Participants: 26 Effectiveness evaluation method: Practical test Effectiveness (%): 78 |
| MP-154.9 | Monitor SME growth readiness Task: Verify, record and close SME growth readiness Monitor SME growth readiness — step 9 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-154.10 | Review SME growth readiness Task: Verify, record and close SME growth readiness Review SME growth readiness — step 10 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Execution | What was done: Review SME growth readiness carried out on service delivery; Growth readiness assessment updated. Records that prove it: — Completion (%): 100 |

MP-154.1 — Assess SME growth readiness plans · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Growth readiness assessment complete and up to date | 30 | 3 | Growth readiness assessment reviewed on 2026-10-21; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 4 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Scaling plans | 20 | 4 | Records filed in the project: Scaling plans. |
| 4 | Results against target | 20 | 3 | KPI H-KPI-01 used as the measure. |

MP-154.2 — Identify SME growth readiness gaps · SME growth readiness gaps identified

| # | SME growth readiness gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Growth readiness assessment | Output | Affects Growth readiness assessment; followed by Transformation Manager. | High | Internal audit report, Oct 2026 |
| 2 | Scaling plans | Output | Affects Scaling plans; followed by Transformation Manager. | Medium | Process performance dashboard, Sep 2026 |
| 3 | Upgraded configuration | Output | Affects Growth readiness assessment; followed by Transformation Manager. | Medium | Interview with the process owner, Sep 2026 |

MP-154.3 — Plan SME growth readiness scaling · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Upgrade SME growth readiness configuration | Karim Tazi | 2026-10-30 | 2026-11-13 | Growth readiness assessment |
| 2 | Add SME growth readiness users | Karim Tazi | 2026-11-04 | 2026-11-23 | Scaling plans |
| 3 | Expand SME growth readiness compliance | Karim Tazi | 2026-11-09 | 2026-12-03 | Growth readiness assessment |

MP-154.9 — Monitor SME growth readiness · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | H-KPI-01 — Lost time injury frequency rate (LTIFR) | Lost time injury frequency rate (LTIFR) measures the result of this macro process (Growth readiness assessment); it is the KPI its owner reviews at each Monthly review. | 1.2 | <= 1.5 |
| 2 | H-KPI-02 — Near-miss reports per 100 employees | Near-miss reports per 100 employees measures the result of this macro process (Growth readiness assessment); it is the KPI its owner reviews at each Monthly review. | 12.3 | >= 12 |

### DMS098 (MP-159) — SME Budget-Conscious Improvement

Drive improvement within constraints; prioritize high-impact; maximize ROI. Owner: Quality Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-159.1 | Collect low-cost improvements ideas Task: Plan and prepare low-cost improvements Collect low-cost improvements ideas — step 1 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Register items | Low-cost improvements ideas identified: 3 rows — see the table below |
| MP-159.2 | Assess low-cost improvements cost/impact Task: Plan and prepare low-cost improvements Assess low-cost improvements cost/impact — step 2 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.3 Conclusion: Weighted score 3.3/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-159.3 | Prioritize low-cost improvements by ROI Task: Plan and prepare low-cost improvements Prioritize low-cost improvements by ROI — step 3 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4 Conclusion: Weighted score 4/5. Main gap: Strategic (market, customer loss). Action recorded in the action plan. |
| MP-159.4 | Allocate low-cost improvements budget Task: Plan and prepare low-cost improvements Allocate low-cost improvements budget — step 4 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Assignment | Role: Quality Manager Person (from the OBS): Julien Moreau Organization units covered: Quality RACSI of the macro process: R: Quality Manager · A: IMS Manager · C: HSE Manager · S: Document Controller · I: Top Management |
| MP-159.5 | Implement low-cost improvements Task: Execute low-cost improvements activities Implement low-cost improvements — step 5 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-159.6 | Monitor low-cost improvements Task: Execute low-cost improvements activities Monitor low-cost improvements — step 6 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-159.7 | Measure low-cost improvements ROI Task: Execute low-cost improvements activities Measure low-cost improvements ROI — step 7 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-159.8 | Standardize low-cost improvements Task: Verify, record and close low-cost improvements Standardize low-cost improvements — step 8 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Change | Change made: Improvement pipeline updated: quote error. Reason: Finding of the internal audit Documents or records updated: — |
| MP-159.9 | Recognize contributors to low-cost improvements Task: Verify, record and close low-cost improvements Recognize contributors to low-cost improvements — step 9 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Execution | What was done: Recognize contributors to low-cost improvements carried out on service delivery; Improvement pipeline updated. Records that prove it: — Completion (%): 100 |
| MP-159.10 | Report on low-cost improvements status Task: Verify, record and close low-cost improvements Report on low-cost improvements status — step 10 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-159.1 — Collect low-cost improvements ideas · Low-cost improvements ideas identified

| # | Low-cost improvements ideas | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Digitize technical services records to cut cycle time | Opportunity | Affects Improvement pipeline; followed by Quality Manager. | High | Customer complaint log, Oct 2026 |
| 2 | Extend certification to win technical services tenders | Opportunity | Affects Prioritized initiatives; followed by Quality Manager. | Medium | Internal audit report, Oct 2026 |
| 3 | Supplier development programme for technical services | Opportunity | Affects Improvement pipeline; followed by Quality Manager. | Medium | Process performance dashboard, Oct 2026 |

MP-159.2 — Assess low-cost improvements cost/impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Improvement pipeline complete and up to date | 30 | 4 | Improvement pipeline reviewed on 2026-11-10; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 3 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Prioritized initiatives | 20 | 3 | Records filed in the project: Prioritized initiatives. |
| 4 | Results against target | 20 | 3 | KPI H-KPI-01 used as the measure. |

MP-159.3 — Prioritize low-cost improvements by ROI · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Improvement pipeline complete and up to date | 30 | 4 | Improvement pipeline reviewed on 2026-11-12; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 4 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Prioritized initiatives | 20 | 3 | Records filed in the project: Prioritized initiatives. |
| 4 | Results against target | 20 | 5 | KPI H-KPI-01 used as the measure. |

MP-159.5 — Implement low-cost improvements · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement low-cost improvements | Enabled for service delivery | Needed to produce Improvement pipeline |
| 2 | Owner and notification | Quality Manager | Alerts go to the process owner |

MP-159.6 — Monitor low-cost improvements · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | H-KPI-01 — Lost time injury frequency rate (LTIFR) | Lost time injury frequency rate (LTIFR) measures the result of this macro process (Improvement pipeline); it is the KPI its owner reviews at each Monthly review. | 1.2 | <= 1.5 |
| 2 | H-KPI-02 — Near-miss reports per 100 employees | Near-miss reports per 100 employees measures the result of this macro process (Improvement pipeline); it is the KPI its owner reviews at each Monthly review. | 12.3 | >= 12 |

MP-159.7 — Measure low-cost improvements ROI · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | H-KPI-01 — Lost time injury frequency rate (LTIFR) | Lost time injury frequency rate (LTIFR) measures the result of this macro process (Improvement pipeline); it is the KPI its owner reviews at each Monthly review. | 1.2 | <= 1.5 |
| 2 | H-KPI-02 — Near-miss reports per 100 employees | Near-miss reports per 100 employees measures the result of this macro process (Improvement pipeline); it is the KPI its owner reviews at each Monthly review. | 12.3 | >= 12 |

MP-159.10 — Report on low-cost improvements status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-11-30 | Improvement pipeline: what changes for you and what to do by 2026-12-14. | Quality Manager |
| 2 | SME management | Notice board | 2026-12-02 | Prioritized initiatives: what changes for you and what to do by 2026-12-14. | Quality Manager |

### DMS100 (MP-161) — SME Collaborative Community

Connect with peers; share knowledge; reduce isolation; accelerate learning. Owner: Transformation Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-161.1 | Join SME community Task: Plan and prepare SME community Join SME community — step 1 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Join SME community carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.2 | Create SME community profile Task: Plan and prepare SME community Create SME community profile — step 2 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Create SME community profile carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.3 | Browse SME community Task: Plan and prepare SME community Browse SME community — step 3 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Browse SME community carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.4 | Ask questions about SME community Task: Plan and prepare SME community Ask questions about SME community — step 4 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Ask questions about SME community carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.5 | Share SME community Task: Execute SME community activities Share SME community — step 5 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Communication | Communication records: 2 rows — see the table below |
| MP-161.6 | Participate in SME community activities Task: Execute SME community activities Participate in SME community activities — step 6 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Participate in SME community activities carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.7 | Attend SME community events Task: Execute SME community activities Attend SME community events — step 7 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Attend SME community events carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.8 | Collaborate on SME community Task: Verify, record and close SME community Collaborate on SME community — step 8 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Collaborate on SME community carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.9 | Rate SME community contributions Task: Verify, record and close SME community Rate SME community contributions — step 9 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Rate SME community contributions carried out on service delivery; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.10 | Report SME community value Task: Verify, record and close SME community Report SME community value — step 10 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Communication | Communication records: 2 rows — see the table below |

MP-161.5 — Share SME community · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-12-09 | Community profile: what changes for you and what to do by 2026-12-23. | Transformation Manager |
| 2 | SME employees | Intranet | 2026-12-11 | Discussion records: what changes for you and what to do by 2026-12-23. | Transformation Manager |

MP-161.10 — Report SME community value · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-09-16 | Community profile: what changes for you and what to do by 2026-09-30. | Transformation Manager |
| 2 | SME employees | Notice board | 2026-09-18 | Discussion records: what changes for you and what to do by 2026-09-30. | Transformation Manager |

This phase has no gate for the project track; it closes when its last step is completed.

## Records created along the run

Besides the workflow steps, the run creates records in the Records and Governance menus. The examples below are the ones seeded in the demonstration; type the same values to reproduce them.

### Report a problem (nonconformity)

- Open Records › Nonconformities and select Report a problem.

- Title: type “job sheet not signed”.

- Description: type “Detected on 2025-12-25 at service delivery. Immediate containment applied and affected items segregated.”.

- Source: choose Process. Criticality: choose Minor.

- Select Submit. A Critical problem raises an alert to the Quality Manager and top management.

- Open the nonconformity and select Move to Analysis, then type the root cause (“Preventive maintenance interval too long”).

- Select Add action: type the title, choose an owner and a different evaluator, and a due date.

- When all actions are closed, move to Verification then Closed; type the lessons learned (what went well, what did not, recommendation).

### Record a risk

- Open Governance › Risks and opportunities and select Add.

- Title: “Operational (process failure, supply chain)”; kind Risk; likelihood 5; impact 5.

- Treatment: “Reduce”, then select Save. The heatmap updates immediately.

| Code | Kind | Title | L × I |
| --- | --- | --- | --- |
| UNI-R02 | Risk | Operational (process failure, supply chain) | 5 × 5 = 25 |
| RSK-19 | Risk | Business interruption | 5 × 4 = 20 |
| Q-R02 | Risk | quote error | 4 × 4 = 16 |
| E-02 | Aspect | used parts waste | 4 × 4 = 16 |
| RSK-01 | Risk | Use of an obsolete document version | 5 × 3 = 15 |

### Record a KPI measurement

- Open Governance › KPIs and select KPI-01 — Policy review on time rate.

- In Record a measurement, type the period (for example 2026-09) and the value (for example 99.2); target 100%.

- Select Record. A value off target raises a KPI alert to the Performance Manager and the IMS Manager.

### Audit programme

| Code | Audit | Standard | Planned | Status |
| --- | --- | --- | --- | --- |
| AUD-AT-UNI-QHSE-01 | Internal audit — People To Capability | ISO 9001 | 2026-03-31 | Completed |
| AUD-AT-UNI-QHSE-02 | Internal audit — Requirements To Delivery | ISO 9001 | 2026-05-30 | Completed |
| AUD-AT-UNI-QHSE-03 | Internal audit — Risk To Resilience | ISO 14001 | 2026-06-19 | Completed |
| AUD-AT-UNI-QHSE-04 | Supplier audit — Requirements To Delivery | ISO 9001 | 2026-06-29 | Completed |
| AUD-AT-UNI-QHSE-05 | Mock certification audit — Compliance To Achievement | ISO 9001, ISO 14001, ISO 45001 | 2026-08-08 | Completed |
| AUD-AT-UNI-QHSE-06 | Internal audit — Verification To Preparedness | ISO 45001 | 2026-09-27 | Completed |
| AUD-AT-UNI-QHSE-07 | Certification audit (stage 2) — Compliance To Achievement | ISO 9001, ISO 14001, ISO 45001 | 2026-10-17 | Planned |
| AUD-AT-UNI-QHSE-08 | Surveillance audit — Monitoring To Evaluation | ISO 9001, ISO 14001, ISO 45001 | 2026-11-27 | Planned |

To add a finding: open the audit, select Add finding, choose the type (Major, Minor, Observation, OFI), type the clause and the finding; for Major and Minor choose the action owner and a different evaluator.

### Documented information generated from the templates

Every document below is generated from an IMS template and filled with the data of this run (issues, interested parties, objectives, RACSI, KPIs, risks, audits, nonconformities...). Open Records › Documents and select Download to get it in PDF, Word or Excel.

| Code | Title | Template | Version | Status |
| --- | --- | --- | --- | --- |
| AT-UNI-QHSE-ASPECTS | Environmental aspects and impacts register | TPL-ASPECTS | 1.0 | Published |
| AT-UNI-QHSE-AUDPRG | Internal audit programme | TPL-AUDPRG | 1.0 | Published |
| AT-UNI-QHSE-AUDREP-01 | Internal audit report — AUD-AT-UNI-QHSE-01 | TPL-AUDREP | 1.0 | Published |
| AT-UNI-QHSE-AUDREP-02 | Internal audit report — AUD-AT-UNI-QHSE-02 | TPL-AUDREP | 1.0 | Published |
| AT-UNI-QHSE-AUDREP-03 | Internal audit report — AUD-AT-UNI-QHSE-03 | TPL-AUDREP | 1.0 | Published |
| AT-UNI-QHSE-AUDREP-04 | Internal audit report — AUD-AT-UNI-QHSE-04 | TPL-AUDREP | 1.0 | Published |
| AT-UNI-QHSE-AUDREP-05 | Internal audit report — AUD-AT-UNI-QHSE-05 | TPL-AUDREP | 1.0 | Published |
| AT-UNI-QHSE-AUDREP-06 | Internal audit report — AUD-AT-UNI-QHSE-06 | TPL-AUDREP | 1.0 | Published |
| AT-UNI-QHSE-CAL | Monitoring and measuring equipment register | TPL-CAL | 1.1 | Published |
| AT-UNI-QHSE-CAPA-002 | Corrective action report (8D) — NC-AT-UNI-QHSE-002 | TPL-CAPA | 1.0 | Published |
| AT-UNI-QHSE-CAPA-003 | Corrective action report (8D) — NC-AT-UNI-QHSE-003 | TPL-CAPA | 1.0 | Published |
| AT-UNI-QHSE-CHANGE | Control of changes record | TPL-CHANGE | 1.1 | Published |
| AT-UNI-QHSE-COMM | Communication plan and records | TPL-COMM | 1.0 | Published |
| AT-UNI-QHSE-COMP | Competence matrix and training records | TPL-COMP | 1.0 | Published |
| AT-UNI-QHSE-CTRL | Control plan | TPL-CTRL | 1.0 | Published |
| AT-UNI-QHSE-CTX | Context and interested parties analysis | TPL-CTX | 1.0 | Published |
| AT-UNI-QHSE-DOCLIST | Master list of documented information | TPL-DOCLIST | 1.1 | Published |
| AT-UNI-QHSE-EPR | Emergency preparedness and response plan | TPL-EPR | 1.0 | Published |
| AT-UNI-QHSE-HIRA | Hazard identification and risk assessment (HIRA) | TPL-HIRA | 1.1 | Published |
| AT-UNI-QHSE-INC | Incident investigation report | TPL-INC | 1.0 | Published |
| AT-UNI-QHSE-KPI | KPI dashboard and measurement results | TPL-KPI | 1.0 | Published |
| AT-UNI-QHSE-LEGAL | Compliance obligations register | TPL-LEGAL | 1.0 | Published |
| AT-UNI-QHSE-MAN | Management system manual | TPL-MAN | 1.1 | Published |
| AT-UNI-QHSE-MR | Management review minutes | TPL-MR | 1.0 | Published |
| AT-UNI-QHSE-NC | Nonconformity and corrective action register | TPL-NC | 1.1 | Published |
| AT-UNI-QHSE-NCO | Nonconforming outputs register | TPL-NCO | 1.0 | Published |
| AT-UNI-QHSE-OBJ | Objectives and action plan | TPL-OBJ | 1.0 | Published |
| AT-UNI-QHSE-PMAP | Process map and interactions | TPL-PMAP | 1.0 | Published |
| AT-UNI-QHSE-POL-IMS | Integrated QHSE policy | TPL-POL-IMS | 1.1 | Published |
| AT-UNI-QHSE-PROC-01 | Procedure — Context To Strategy | TPL-PROC | 1.1 | Published |
| AT-UNI-QHSE-PROC-02 | Procedure — Leadership To Commitment | TPL-PROC | 1.1 | Published |
| AT-UNI-QHSE-PROC-03 | Procedure — Risk To Resilience | TPL-PROC | 1.1 | Published |
| AT-UNI-QHSE-PROC-04 | Procedure — Compliance To Achievement | TPL-PROC | 1.1 | Published |
| AT-UNI-QHSE-PROC-05 | Procedure — People To Capability | TPL-PROC | 1.1 | Published |
| AT-UNI-QHSE-PROC-08 | Procedure — Requirements To Delivery | TPL-PROC | 1.1 | Published |
| AT-UNI-QHSE-PROC-09 | Procedure — Verification To Preparedness | TPL-PROC | 1.1 | Published |
| AT-UNI-QHSE-PROC-10 | Procedure — Monitoring To Evaluation | TPL-PROC | 0.9 | In review |
| AT-UNI-QHSE-PROC-11 | Procedure — Audit To Assurance | TPL-PROC | 0.9 | In review |
| AT-UNI-QHSE-PROC-12 | Procedure — Correction To Innovation | TPL-PROC | 0.1 | Draft |
| AT-UNI-QHSE-PSHEET-GRC005 | Macro process sheet — Regulatory and Compliance Obligations Mapping | TPL-PSHEET | 1.0 | Published |
| AT-UNI-QHSE-PSHEET-UMS002 | Macro process sheet — Process Architecture Mapping | TPL-PSHEET | 1.0 | Published |
| AT-UNI-QHSE-PSHEET-UMS016 | Macro process sheet — Context Analysis and Stakeholder Mapping | TPL-PSHEET | 1.0 | Published |
| AT-UNI-QHSE-PSHEET-UMS022 | Macro process sheet — Quality Policy and Strategic Direction Definition | TPL-PSHEET | 1.0 | Published |
| AT-UNI-QHSE-PSHEET-UMS023 | Macro process sheet — SIPOC and Value Stream Mapping | TPL-PSHEET | 1.0 | Published |
| AT-UNI-QHSE-PSHEET-UMS031 | Macro process sheet — Quality Objectives and Targets Deployment | TPL-PSHEET | 1.0 | Published |
| AT-UNI-QHSE-RACSI | RACSI matrix | TPL-RACSI | 1.0 | Published |
| AT-UNI-QHSE-REG-IP | Interested parties register | TPL-REG-IP | 1.1 | Published |
| AT-UNI-QHSE-REG-RISK | Risks and opportunities register | TPL-REG-RISK | 1.0 | Published |
| AT-UNI-QHSE-RELEASE | Release of products and services record | TPL-RELEASE | 1.0 | Published |
| AT-UNI-QHSE-REQ | Customer requirements review record | TPL-REQ | 1.1 | Published |
| AT-UNI-QHSE-SCOPE | Scope of the management system | TPL-SCOPE | 1.1 | Published |
| AT-UNI-QHSE-SUP | Supplier evaluation register | TPL-SUP | 1.0 | Published |
| AT-UNI-QHSE-WI | Work instruction | TPL-WI | 1.0 | Published |

To revise a document: open it, select New version, choose Minor or Major, type the summary of change and choose whether to regenerate the content from the current project data; then Submit for review. Another user approves and publishes it; the author cannot approve their own version.

### Export the management review report

- Open Insight › Reports.

- Choose the format (PDF, Excel, Word or CSV) and the language.

- Select Download on Management review input. The report compiles objectives, KPIs, audit results, nonconformities and phase status.

Figure — Nonconformity register of the project.

Figure — Documents: documented information generated from the templates, with versions and downloads.

Figure — Reports: choose the format and language, then download.

# Scenario 3 — SME QMS for AEC & Construction (ISO 9001, ISO 19650, EN 1090)

Organization: Nova Build & Construct (NV-AEC), SME company, vertical AEC, 69 employees, member of Nova SME Alliance.

Project: NV-AEC-QMS — QMS full run 2025–2026 — Nova Build & Construct. Management system QMS, mode SME, track TRK-STANDARD. Standards: ISO 9001, ISO 19650, EN 1090, CE Marking (CPR). Start 2025-11-15, end 2026-12-15.

Configuration: Solution Pack DMS-SME, capability packs DMS-CERT, DMS-AI, add-ons ADD-04.

Figure — Home dashboard of NV-AEC-QMS: progress by phase, KPI trend and next steps.

## Before you start

### Accounts of the organization

All accounts use the password Demo@2026. Sign in with the account whose role owns the step you want to complete; the IMS Manager and process owners can complete any step.

| Role | Name | E-mail to type |
| --- | --- | --- |
| Tenant Administrator | Maya Laurent | admin@nova-aec.example |
| AI Governance Officer | Claire Martin | aigov@nova-aec.example |
| Internal Audit Manager | Sofia Bennani | audit@nova-aec.example |
| Auditor (read-only) | Omar Haddad | auditor@nova-aec.example |
| Top Management | Samira Benali | ceo@nova-aec.example |
| Compliance Officer | Rachid Alaoui | compliance@nova-aec.example |
| Document Controller | Ines Garcia | documents@nova-aec.example |
| Employee | Youssef El Idrissi | employee@nova-aec.example |
| ESG Manager | Adam Rahmani | esg@nova-aec.example |
| HR Manager | Mehdi Fassi | hr@nova-aec.example |
| HSE Manager | Hugo Lefevre | hse@nova-aec.example |
| IMS Manager | Karim Tazi | ims@nova-aec.example |
| IT Manager | Tariq Saleh | it@nova-aec.example |
| Operations Manager | Julien Moreau | operations@nova-aec.example |
| Performance Manager | Salma Kettani | performance@nova-aec.example |
| Process Excellence Manager | Nabil Zerouali | process@nova-aec.example |
| Quality Manager | Nadia Chraibi | quality@nova-aec.example |
| Risk Manager | Amina Ouazzani | risk@nova-aec.example |
| Transformation Manager | Hind Berrada | transformation@nova-aec.example |

### Create the project

- Sign in as the IMS Manager and open Organization › New project.

- Select With AI.

- Short description: type “QMS certification for Nova Build & Construct before the customer audit, with a small team.”

- Select Draft the project, keep the suggested items ticked, select Apply accepted items.

- Name: type “QMS full run 2025–2026 — Nova Build & Construct”; check the track (TRK-STANDARD) and the complexity levels below, then select Create project.

| Criterion | Weight | Level to choose |
| --- | --- | --- |
| CX-01 | 20 | 1 |
| CX-02 | 10 | 3 |
| CX-03 | 20 | 2 |
| CX-04 | 15 | 2 |
| CX-05 | 15 | 3 |
| CX-06 | 10 | 3 |
| CX-07 | 10 | 1 |

Resulting complexity score: 26 / 100; recommended track TRK-LIGHT, chosen TRK-STANDARD.

Note. The demonstration database already contains this project with its full run. To practise, create a copy with another name, or open the seeded project and follow the steps that are still open.

Figure — Lifecycle screen: phase cards with progress and gate status.

## Run the lifecycle, phase by phase

The run has 11 phases, 65 macro processes and 660 steps. For each step the tables give the step identifier, the responsible role, the form and what to type in each field. Values between quotes are typed as shown; choose list values as written.

## E2E-01 — Context To Strategy

Goals: Define context, policy, strategy, objectives, compliance, governance

From trigger to terminal event: Strategic planning cycle, management review output, or significant context change → Approved policy, strategy, objectives, risk register, compliance framework in place

### UMS016 (MP-001) — Context Analysis and Stakeholder Mapping

Understand internal/external issues; identify interested parties; define IMS scope. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §4.1, §4.2, §4.3.

Documents of this macro process: NV-AEC-QMS-CTX (Context and interested parties analysis); NV-AEC-QMS-PSHEET-UMS016 (Macro process sheet — Context Analysis and Stakeholder Mapping); NV-AEC-QMS-REG-IP (Interested parties register); NV-AEC-QMS-REQ (Customer requirements review record); NV-AEC-QMS-SCOPE (Scope of the management system).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-001.1 | Fix periodicity of strategic diagnosis Task: Plan and prepare organizational context Fix periodicity of strategic diagnosis — step 1 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Periodicity | Frequency: Annual Next due date: 2026-11-18 Review chaired by: IMS Manager Organization units in scope: Headquarters, Rabat site Review inputs and notes: Inputs to the next diagnosis: last management review outputs, customer complaints of the year, regulatory watch bulletins, supplier evaluation results and the strategic plan. An extraordinary review is triggered by a new site, a new service line or a major regulatory change. |
| MP-001.2 | Identify external issues Task: Plan and prepare organizational context Identify external issues — step 2 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | External issues identified: 5 rows — see the table below |
| MP-001.3 | Identify internal issues Task: Plan and prepare organizational context Identify internal issues — step 3 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | Internal issues identified: 4 rows — see the table below |
| MP-001.4 | Identify interested parties Task: Plan and prepare organizational context Identify interested parties — step 4 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | Interested parties identified: 6 rows — see the table below |
| MP-001.5 | Determine needs and expectations of interested parties Task: Execute organizational context activities Determine needs and expectations of interested parties — step 5 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Needs and expectations | Needs and expectations of the interested parties: 8 rows — see the table below How well the needs are known and handled (optional decision matrix): 5 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Needs and expectations of the six relevant interested parties are known (weighted score 3.5 = "Defined"). Two actions: confirm vehicle and waste requirements in the legal register; add the signed job sheet as a release criterion. |
| MP-001.6 | Validate and cascade stakeholder requirements Task: Execute organizational context activities Validate and cascade stakeholder requirements — step 6 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Top Management Decision comment and conditions: Go: context and requirements approved. Condition: purchasing receives the requirements matrix before the next steering meeting. |
| MP-001.7 | Identify interactions between processes Task: Execute organizational context activities Identify interactions between processes — step 7 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | Interactions between macro processes: 5 rows — see the table below |
| MP-001.8 | Define or review the management system scope Task: Verify, record and close organizational context Define or review the management system scope — step 8 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Register items | Management system scope identified: 4 rows — see the table below |
| MP-001.9 | Document and communicate the context analysis Task: Verify, record and close organizational context Document and communicate the context analysis — step 9 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Document | Document template: TPL-SCOPE — Scope of the management system Document reference: NV-AEC-QMS-UMS016-09 Version: 1.1 Content summary: Context analysis report for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-SCOPE — Scope of the management system |
| MP-001.10 | Review organizational context periodically Task: Verify, record and close organizational context Review organizational context periodically — step 10 of 10 in UMS016 Context Analysis and Stakeholder Mapping. | IMS Manager Review | Review frequency: Annual Review date: 2025-11-20 Next review: 2026-11-20 Chaired by: IMS Manager Participants: Top Management, Quality Manager, Operations Manager, Risk Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 2 rows — see the table below On completion: rows become actions. |

MP-001.2 — Identify external issues · External issues identified

| # | External issue | Category (PESTLE) | Description and impact on the organization | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Price competition from informal steel-frame buildings providers | Economic | Pressure on quote margins; risk of losing price-sensitive public and private project owners. | High | Sales team market study, Q3 2025 |
| 2 | Customers require ISO 9001 certification in tenders | Market and customers | Certification is needed to keep and win contracts with public and private project owners. | High | Tender files received in 2025 (4 of 11 require ISO 9001) |
| 3 | ISO 9001 amendment on climate change (Amd 1:2024) | Legal and regulatory | Context analysis must state whether climate change is a relevant issue. | Medium | ISO 9001:2015/Amd 1:2024; regulatory watch bulletin |
| 4 | Availability and price of structural steel sections | Supply | Delays when parts are missing; lead times doubled for imported references. | Medium | Supplier evaluation file and purchase orders 2025 |
| 5 | Customers send requests through portals and messaging | Technological | Requests can be lost if they are not logged in one place. | Medium | Customer request log, sample of 60 requests |

MP-001.3 — Identify internal issues · Internal issues identified

| # | Internal issue | Category | Description and impact on the organization | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Weld not conforming to EN 1090 | Process | No proof of service accepted; invoices disputed and paid late. | High | Review of records Jan–Oct 2025: 14% not compliant |
| 2 | BIM model clash not resolved | Commercial | Rework of quotes and margin loss; two customer complaints. | High | Quotation register: 9 corrections in Q3 2025 |
| 3 | Workload peaks on site execution and prefabrication yard | Resources | Concrete cover below spec during summer peaks; overtime above 12%. | Medium | Planning board and overtime records |
| 4 | Know-how held by two senior staff | Competence | Dependency on two people; no written work instructions. | Medium | Competence matrix 2025 |

MP-001.4 — Identify interested parties · Interested parties identified

| # | Interested party | Internal / external | Main needs and expectations (summary) | Influence (1–5) | Interest (1–5) | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Customers (public and private project owners) | External party | On-time service, correct quotes, signed proof of service, clear invoices. | 5 | 5 | High | Customer satisfaction survey 2025 (n = 48) |
| 2 | Employees and their representatives | Internal party | Safe work, training, clear instructions, workload planning. | 4 | 4 | High | Staff meeting minutes, October 2025 |
| 3 | Owner and shareholders | Internal party | Profitable growth, certification obtained within 12 months. | 5 | 5 | High | Business plan 2025–2027 |
| 4 | Suppliers of structural steel sections | External party | Forecast of needs, clear specifications, payment on time. | 3 | 3 | Medium | Supplier meetings, 2025 |
| 5 | Certification body | External party | Conforming management system, access to records and people. | 4 | 3 | Medium | Certification contract |
| 6 | Authorities (labour inspection, municipality) | External party | Compliance with labour law, business licence and waste rules. | 5 | 2 | Medium | Legal register |

MP-001.5 — Determine needs and expectations of interested parties · Needs and expectations of the interested parties

| # | Need or expectation | Interested parties concerned | Type of requirement | Adopted as a compliance obligation | How the organization addresses it (process, control) | Relevance | Entered from | Source / evidence |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Service delivered on the agreed date, right first time | Customers (public and private project owners) | Contractual requirement | Yes | Planning and job order control (service delivery process); KPI on-time service | High | Manual | Framework contracts; satisfaction survey 2025 |
| 2 | Correct quotes and clear invoices | Customers (public and private project owners), Owner and shareholders | Customer expectation | No | Quote review before sending; invoice checked against the signed job sheet | High | Manual | Quotation register: 9 corrections in Q3 2025 |
| 3 | ISO 9001 certification within 12 months | Customers (public and private project owners), Owner and shareholders, Certification body | Voluntary commitment | Yes | QMS project AT-UNI-QMS; certification audit planned | High | Library | Tender files 2025; business plan 2025–2027 |
| 4 | Safe work, training and clear work instructions | Employees and their representatives | Legal or regulatory requirement | Yes | Training plan (MP-013) and work instructions (MP-006) | High | Library | Labour code; staff meeting minutes, October 2025 |
| 5 | Workload planned during peaks | Employees and their representatives, Owner and shareholders | Internal expectation | No | Capacity planning reviewed weekly; seasonal staff | Medium | AI | Planning board and overtime records |
| 6 | Forecast of needs and payment on time | Suppliers of structural steel sections | Contractual requirement | No | Quarterly forecast shared; payment terms 60 days | Medium | Manual | Supplier meetings, 2025 |
| 7 | Access to records and people during audits | Certification body | Contractual requirement | Yes | Records control (MP-030); audit coordination (MP-017) | Medium | Library | Certification contract |
| 8 | Compliance with labour law, business licence and waste rules | Authorities (labour inspection, municipality), Employees and their representatives | Legal or regulatory requirement | Yes | Legal register and compliance evaluation (MP-028) | Medium | AI | Legal register |

MP-001.5 — Determine needs and expectations of interested parties · How well the needs are known and handled (optional decision matrix)

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Customer requirements identified and written down | 30 | 4 | Requirements of the 12 main customers are in the requirements matrix; 2 framework contracts still to review. |
| 2 | Legal and regulatory requirements identified | 20 | 3 | Labour and licence requirements listed; vehicle and waste rules to confirm with the legal register (MP-028). |
| 3 | Requirements adopted as compliance obligations | 20 | 3 | Adopted for customers and authorities; supplier expectations kept as information. |
| 4 | Needs monitored (survey, meetings, complaints) | 15 | 4 | Annual survey and monthly complaint review in place. |
| 5 | Requirements reflected in processes and objectives | 15 | 3 | On-time service and quote accuracy objectives defined; proof of service to add to the delivery process. |

MP-001.6 — Validate and cascade stakeholder requirements · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Issues reviewed with top management | Yes | Meeting of 2025-11-16 |
| 2 | Interested parties and requirements validated | Yes | Interested parties register v1.0 |
| 3 | Requirements cascaded to process owners | Partly | Sent to operations and sales; purchasing on the next meeting |

MP-001.7 — Identify interactions between processes · Interactions between macro processes

| # | Macro process 1 (provides) | Macro process 2 (receives) | Interaction type | What flows between them | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Sales and quotation | Service delivery | Output → input | Validated quote and job order with customer requirements. | High | Job order form |
| 2 | Service delivery | Invoicing | Shared record or tool | Signed proof of service; the missing signature causes "weld not conforming to EN 1090". | High | Job sheet |
| 3 | UMS007 (Supplier Quality Performance) | Service delivery | Resources provided | Availability of structural steel sections on the planned date. | Medium | Purchase orders and stock list |
| 4 | UMS006 (Competence and Training Orchestration) | All processes | Support service | Competent and authorized staff; training plan. | Medium | Competence matrix |
| 5 | UMS039 (Governance Bodies and Reviews Orchestration) | All processes | Control and feedback | Policy, objectives, resources and review decisions. | Medium | Management review minutes |

MP-001.8 — Define or review the management system scope · Management system scope identified

| # | Management system scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Design and delivery of steel-frame buildings for public and private project owners in the Rabat region | Scope statement | Covers sales and quotation, planning, delivery, invoicing and after-sales. | High | Strategic plan and service catalogue |
| 2 | Head office and workshop, Rabat | Site | Single site; interventions at customer premises are included. | High | Business licence |
| 3 | ISO 9001 §8.3 Design and development | Non-applicable requirement | Not applicable: services follow customer or manufacturer specifications; no design responsibility. | Medium | Contracts review |
| 4 | Vehicle maintenance | Outsourced process | Outsourced to an approved garage; controlled through the supplier evaluation. | Low | Service contract |

MP-001.10 — Review organizational context periodically · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | External and internal issues | New competitor offer at lower price; issues list still valid. |
| 2 | Interested parties register | Add the new logistics partner. |
| 3 | Customer satisfaction and complaints | Satisfaction 82% (target 85%); complaints on quotes down by 40%. |

MP-001.10 — Review organizational context periodically · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Add supplier price risk to the risk register | Amina Ouazzani | 2025-12-20 |
| 2 | Update the scope statement for the new maintenance contracts | Karim Tazi | 2026-01-04 |

Figure — A step form with a record table: one row per item, each with its own source; add, edit or delete rows.

### UMS022 (MP-002) — Quality Policy and Strategic Direction Definition

Establish quality policy; define strategic direction; secure top mgmt commitment. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §5.1, §5.2.

Documents of this macro process: NV-AEC-QMS-POL-Q (Quality policy); NV-AEC-QMS-PSHEET-UMS022 (Macro process sheet — Quality Policy and Strategic Direction Definition).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-002.10 | Select the standards and scope type of the quality policy Task: Plan and prepare quality policy Select the standards and scope type of the quality policy — step 1 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Standards and scope | Standards the management system applies: ISO 9001, ISO 19650, EN 1090, CE Marking (CPR) Scope type: Single-standard Organization units covered: Headquarters, Rabat site Why these standards: ISO 9001 only: certification is a customer requirement; environment and safety are managed through legal compliance for now. |
| MP-002.1 | Fix quality policy review periodicity Task: Plan and prepare quality policy Fix quality policy review periodicity — step 2 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Periodicity | Frequency: Annual Next due date: 2026-11-22 Review chaired by: Top Management Organization units in scope: Headquarters, Rabat site Review inputs and notes: Reviewed at each management review, and earlier after a change of strategy, a merger, a new site or a major customer requirement. |
| MP-002.3 | Consult top management on the quality policy Task: Plan and prepare quality policy Consult top management on the quality policy — step 3 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Register items | Top management on the quality policy identified: 4 rows — see the table below |
| MP-002.11 | Generate the quality policy draft from the template Task: Execute quality policy activities Generate the quality policy draft from the template — step 4 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager AI-assisted draft | Context given to the assistant: Standards: ISO 9001, ISO 19650, EN 1090, CE Marking (CPR). Scope: steel-frame buildings for public and private project owners in Rabat. Commitments from the management consultation: on-time and right-first-time service, legal compliance, staff competence, continual improvement. Strategic direction: reference provider in the region by 2027. Suggestion outcome: Edited Final validated text: Nova Build & Construct provides steel-frame buildings to public and private project owners in the Rabat region. We commit to: deliver on time and right first time; satisfy our customers and the applicable legal and contractual requirements; develop the competence of our staff; set measurable quality objectives every year and continually improve our quality management system (ISO 9001, ISO 19650, EN 1090, CE Marking (CPR)). |
| MP-002.2 | Adapt the quality policy commitments to the organization Task: Execute quality policy activities Adapt the quality policy commitments to the organization — step 5 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Document | Document template: TPL-POL-Q — Quality policy Document reference: NV-AEC-QMS-POL Version: 0.2 Content summary: Commitments adapted: "right first time" wording, signed proof of service, reference to the 2027 strategic direction. Generated document: NV-AEC-QMS-POL-Q — Quality policy |
| MP-002.4 | Integrate mandatory commitments into the quality policy Task: Execute quality policy activities Integrate mandatory commitments into the quality policy — step 6 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Register items | Integrate mandatory commitments into the quality policy identified: 4 rows — see the table below |
| MP-002.5 | Align the quality policy with ISO requirements and strategy Task: Execute quality policy activities Align the quality policy with ISO requirements and strategy — step 7 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Execution | What was done: Policy cross-checked with the strategic plan 2025–2027 and the requirements matrix: two wording changes (customer proof of service, 2027 direction). No conflict with customer contracts. Records that prove it: NV-AEC-QMS-POL-Q — Quality policy Completion (%): 100 |
| MP-002.12 | Check the quality policy draft against ISO 9001 §5.2 Task: Verify, record and close quality policy Check the quality policy draft against ISO 9001 §5.2 — step 8 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Assessment | Decision matrix: 5 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Draft meets ISO 9001 §5.2.1 (weighted score 4.4). §5.2.2 will be met once the communication step is done. Ready for top management approval. |
| MP-002.6 | Obtain top management approval of the quality policy Task: Verify, record and close quality policy Obtain top management approval of the quality policy — step 9 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Decision | Decision criteria checked: 2 rows — see the table below Decision: Go Approver (Accountable): Top Management Decision comment and conditions: Approved and signed by the Managing Director. Publish version 1.0. |
| MP-002.13 | Publish the quality policy and generate its files Task: Verify, record and close quality policy Publish the quality policy and generate its files — step 10 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | DynamicMS Engine Automated service task | System result confirmed: Quality policy v1.0 published; DOCX and PDF generated; notice-board version printed. Records produced: NV-AEC-QMS-POL-Q — Quality policy; NV-AEC-QMS-PSHEET-UMS022 — Macro process sheet — Quality Policy and Strategic Direction Definition |
| MP-002.7 | Communicate the quality policy Task: Verify, record and close quality policy Communicate the quality policy — step 11 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Communication | Communication records: 3 rows — see the table below |
| MP-002.8 | Plan the quality policy review Task: Verify, record and close quality policy Plan the quality policy review — step 12 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Review | Review frequency: Annual Review date: 2025-11-27 Next review: 2026-11-27 Chaired by: Top Management Participants: IMS Manager, Quality Manager, Operations Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-002.9 | Update the quality policy document Task: Verify, record and close quality policy Update the quality policy document — step 13 of 13 in UMS022 Quality Policy and Strategic Direction Definition. | IMS Manager Change | Change made: Added a commitment on confidentiality of customer data (new maintenance contracts). Version 1.1 issued. Reason: Decision D-1 of the policy review Documents or records updated: NV-AEC-QMS-POL-Q — Quality policy; Add a confidentiality commitment for customer data |

MP-002.3 — Consult top management on the quality policy · Top management on the quality policy identified

| # | Top management on the quality policy | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Meet customer requirements on time, first time | Commitment | Priority of the Managing Director: on-time service and correct quotes. | High | Interview with the Managing Director, 2025-11-23 |
| 2 | Comply with legal and contractual requirements | Commitment | Includes customer contracts and labour law. | High | Interview with the Managing Director |
| 3 | Develop staff competence | Commitment | Two senior technicians coach the new hires. | Medium | HR interview |
| 4 | Become the reference steel-frame buildings provider in the Rabat region by 2027 | Strategic direction | Strategic direction for the objectives. | High | Strategic plan 2025–2027 |

MP-002.4 — Integrate mandatory commitments into the quality policy · Integrate mandatory commitments into the quality policy identified

| # | Integrate mandatory commitments into the quality policy | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | §5.2.1 a) Appropriate to purpose and context | Commitment | First sentence describes steel-frame buildings, public and private project owners and the region. | High | Policy draft v0.2, paragraph 1 |
| 2 | §5.2.1 b) Framework for quality objectives | Commitment | "Set measurable quality objectives every year". | High | Policy draft v0.2, commitment 4 |
| 3 | §5.2.1 c) Commitment to satisfy applicable requirements | Commitment | Customer, legal and contractual requirements named. | High | Policy draft v0.2, commitment 2 |
| 4 | §5.2.1 d) Commitment to continual improvement | Commitment | "Continually improve our quality management system". | High | Policy draft v0.2, commitment 4 |

MP-002.12 — Check the quality policy draft against ISO 9001 §5.2 · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | §5.2.1 a) Appropriate to the purpose and context | 20 | 5 | Services, customers and region described. |
| 2 | §5.2.1 b) Framework for setting objectives | 20 | 4 | Measurable objectives required every year; link to KPIs to show in MP-003. |
| 3 | §5.2.1 c) Commitment to satisfy applicable requirements | 20 | 5 | Explicit. |
| 4 | §5.2.1 d) Commitment to continual improvement | 20 | 5 | Explicit. |
| 5 | §5.2.2 Available, communicated, understood | 20 | 3 | Communication plan ready (step 11); understanding to check in the next internal audit. |

MP-002.6 — Obtain top management approval of the quality policy · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Compliance check against ISO 9001 §5.2 done | Yes | Decision matrix, step 8 (score 4.4) |
| 2 | Consistent with strategic direction | Yes | Strategic plan 2025–2027 |

MP-002.7 — Communicate the quality policy · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Operations | Meeting | 2025-11-26 | Toolbox talk: what the policy means for each job (right first time, signed job sheet). | IMS Manager |
| 2 | All employees | Notice board | 2025-11-27 | Signed policy posted in the workshop and the office. | Document Controller |
| 3 | Customers and interested parties | Portal | 2025-11-29 | Policy published on the website. | IMS Manager |

MP-002.8 — Plan the quality policy review · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Changes in context and strategy | New maintenance contract segment. |
| 2 | Achievement of quality objectives | 3 of 4 objectives on track. |
| 3 | Audit results and staff feedback | Policy known by 90% of interviewed staff. |

MP-002.8 — Plan the quality policy review · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Add a confidentiality commitment for customer data | Karim Tazi | 2025-12-17 |

### UMS031 (MP-003) — Quality Objectives and Targets Deployment

Cascade strategic objectives; deploy SMART objectives; assign responsibilities; monitor. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §6.2.

Documents of this macro process: NV-AEC-QMS-OBJ (Objectives and action plan); NV-AEC-QMS-PSHEET-UMS031 (Macro process sheet — Quality Objectives and Targets Deployment).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-003.1 | Cascade the quality policy into quality objectives Task: Plan and prepare quality objectives Cascade the quality policy into quality objectives — step 1 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager SMART objectives | Objectives (become entries of the objectives register): 2 rows — see the table below On completion: rows become objectives. |
| MP-003.2 | Define SMART quality objectives Task: Plan and prepare quality objectives Define SMART quality objectives — step 2 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager SMART objectives | Objectives (become entries of the objectives register): 4 rows — see the table below On completion: rows become objectives. |
| MP-003.3 | Align quality objectives with the quality policy Task: Plan and prepare quality objectives Align quality objectives with the quality policy — step 3 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Execution | What was done: Each objective linked to a policy commitment and to one KPI of the dashboard; no objective without an owner. Records that prove it: NV-AEC-QMS-OBJ — Objectives and action plan; OBJ-1 — Raise customer satisfaction on steel-frame buildings; OBJ-2 — Deliver steel-frame buildings on time Completion (%): 100 |
| MP-003.4 | Designate an owner for each quality objective Task: Plan and prepare quality objectives Designate an owner for each quality objective — step 4 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Plan | Planned activities (become actions): 4 rows — see the table below On completion: rows become actions. |
| MP-003.5 | Deploy quality objectives in the objectives register Task: Execute quality objectives activities Deploy quality objectives in the objectives register — step 5 of 10 in UMS031 Quality Objectives and Targets Deployment. | DynamicMS Engine Automated service task | System result confirmed: Deploy quality objectives in the objectives register: done by the DynamicMS Engine; Objectives available in the project. Records produced: NV-AEC-QMS-OBJ — Objectives and action plan; NV-AEC-QMS-PSHEET-UMS031 — Macro process sheet — Quality Objectives and Targets Deployment; OBJ-1 — Raise customer satisfaction on steel-frame buildings; OBJ-2 — Deliver steel-frame buildings on time; OBJ-3 — Reduce the cost of poor quality; OBJ-4 — Close corrective actions on time; Build the action plan for: Raise customer satisfaction on steel-frame buildings |
| MP-003.6 | Monitor progress of quality objectives Task: Execute quality objectives activities Monitor progress of quality objectives — step 6 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-003.7 | Display quality objectives at workstations Task: Execute quality objectives activities Display quality objectives at workstations — step 7 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Execution | What was done: Objectives board displayed in the workshop and the office; monthly results updated by the Performance Manager. Records that prove it: NV-AEC-QMS-OBJ — Objectives and action plan; OBJ-1 — Raise customer satisfaction on steel-frame buildings; OBJ-2 — Deliver steel-frame buildings on time; Build the action plan for: Raise customer satisfaction on steel-frame buildings Completion (%): 100 |
| MP-003.8 | Adjust quality objectives and targets Task: Verify, record and close quality objectives Adjust quality objectives and targets — step 8 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Change | Change made: Objectives updated: Structural failure. Reason: Finding of the internal audit Documents or records updated: NV-AEC-QMS-OBJ — Objectives and action plan; OBJ-1 — Raise customer satisfaction on steel-frame buildings; OBJ-2 — Deliver steel-frame buildings on time; Build the action plan for: Raise customer satisfaction on steel-frame buildings |
| MP-003.9 | Recognize teams that reach quality objectives Task: Verify, record and close quality objectives Recognize teams that reach quality objectives — step 9 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager Execution | What was done: Recognize teams that reach quality objectives carried out on site execution and prefabrication yard; Objectives updated. Records that prove it: NV-AEC-QMS-OBJ — Objectives and action plan; OBJ-1 — Raise customer satisfaction on steel-frame buildings; OBJ-2 — Deliver steel-frame buildings on time; Build the action plan for: Raise customer satisfaction on steel-frame buildings Completion (%): 100 |
| MP-003.10 | Translate quality policy commitments into objective statements Task: Verify, record and close quality objectives Translate quality policy commitments into objective statements — step 10 of 10 in UMS031 Quality Objectives and Targets Deployment. | IMS Manager SMART objectives | Objectives (become entries of the objectives register): 2 rows — see the table below On completion: rows become objectives. |

MP-003.1 — Cascade the quality policy into quality objectives · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Raise customer satisfaction on steel-frame buildings | Q-KPI-01 — Customer satisfaction index | 78% | >= 85% | Satisfy customer requirements | Nadia Chraibi | 2026-11-10 | Quarterly survey; complaint review meeting |
| 2 | Deliver steel-frame buildings on time | Q-KPI-02 — On-time delivery rate | 86% | >= 95% | On time, right first time | Julien Moreau | 2026-08-12 | Planning board; one extra technician in summer |

MP-003.2 — Define SMART quality objectives · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Raise customer satisfaction on steel-frame buildings | Q-KPI-01 — Customer satisfaction index | 78% | >= 85% | Satisfy customer requirements | Nadia Chraibi | 2026-11-10 | Quarterly survey; complaint review meeting |
| 2 | Deliver steel-frame buildings on time | Q-KPI-02 — On-time delivery rate | 86% | >= 95% | On time, right first time | Julien Moreau | 2026-08-12 | Planning board; one extra technician in summer |
| 3 | Reduce the cost of poor quality | Q-KPI-04 — Cost of poor quality | 4.1% | <= 2% | Continual improvement | Nadia Chraibi | 2026-11-10 | Rework tracking in the NC register |
| 4 | Close corrective actions on time | Q-KPI-05 — Corrective actions closed on time | 70% | >= 90% | Continual improvement | Karim Tazi | 2026-05-14 | Weekly action review |

MP-003.4 — Designate an owner for each quality objective · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Build the action plan for: Raise customer satisfaction on steel-frame buildings | Nadia Chraibi | 2025-11-29 | 2025-12-20 | Action plan approved |
| 2 | Build the action plan for: Deliver steel-frame buildings on time | Julien Moreau | 2025-11-29 | 2025-12-27 | Action plan approved |
| 3 | Build the action plan for: Reduce the cost of poor quality | Nadia Chraibi | 2025-11-29 | 2026-01-03 | Action plan approved |
| 4 | Build the action plan for: Close corrective actions on time | Karim Tazi | 2025-11-29 | 2026-01-10 | Action plan approved |

MP-003.6 — Monitor progress of quality objectives · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Objectives); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Objectives); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-003.10 — Translate quality policy commitments into objective statements · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Reduce the cost of poor quality | Q-KPI-04 — Cost of poor quality | 4.1% | <= 2% | Continual improvement | Nadia Chraibi | 2026-11-10 | Rework tracking in the NC register |
| 2 | Close corrective actions on time | Q-KPI-05 — Corrective actions closed on time | 70% | >= 90% | Continual improvement | Karim Tazi | 2026-05-14 | Weekly action review |

### UMS002 (MP-004) — Process Architecture Mapping

Define architecture; identify core/support; map in BPMN; assign RACI. Owner: Process Excellence Manager. Tier 1. Requirements answered: ISO 9001 §4.4.

Documents of this macro process: NV-AEC-QMS-PMAP (Process map and interactions); NV-AEC-QMS-PSHEET-UMS002 (Macro process sheet — Process Architecture Mapping); NV-AEC-QMS-RACSI (RACSI matrix).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-004.1 | Define the process architecture scope Task: Plan and prepare process architecture Define the process architecture scope — step 1 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Register items | Process architecture scope identified: 2 rows — see the table below |
| MP-004.2 | Identify core, support and management processes Task: Plan and prepare process architecture Identify core, support and management processes — step 2 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Register items | Core, support and management processes identified: 6 rows — see the table below |
| MP-004.3 | Map each process in BPMN Task: Plan and prepare process architecture Map each process in BPMN — step 3 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Register items | Each process in BPMN identified: 3 rows — see the table below |
| MP-004.4 | Assign RACSI roles to each process Task: Execute process architecture activities Assign RACSI roles to each process — step 4 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Assignment | Role: Process Excellence Manager Person (from the OBS): Nabil Zerouali Organization units covered: Quality RACSI of the macro process: R: Process Excellence Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-004.5 | Validate the process map with process owners Task: Execute process architecture activities Validate the process map with process owners — step 5 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Process Excellence Manager Decision comment and conditions: Process map validated; publish version 1.0. |
| MP-004.6 | Verify process map alignment with ISO 9001 §4.4 Task: Execute process architecture activities Verify process map alignment with ISO 9001 §4.4 — step 6 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Process approach in place (weighted score 3.5). Complete KPIs and risk review for purchasing and HR before the mock audit. |
| MP-004.7 | Publish the process map Task: Verify, record and close process architecture Publish the process map — step 7 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Document | Document template: TPL-PMAP — Process map and interactions Document reference: NV-AEC-QMS-UMS002-07 Version: 2.0 Content summary: Architecture map for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PMAP — Process map and interactions |
| MP-004.8 | Review the process map Task: Verify, record and close process architecture Review the process map — step 8 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Review | Review frequency: Annual Review date: 2025-12-07 Next review: 2026-12-07 Chaired by: Process Excellence Manager Participants: Process Excellence Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-004.9 | Create functions and decompose into process elements Task: Model Process Element Hierarchy Create functions and decompose into process elements — step 9 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Execution | What was done: Create functions and decompose into process elements carried out on site execution and prefabrication yard; Architecture map updated. Records that prove it: NV-AEC-QMS-PMAP — Process map and interactions; Update BPMN diagrams Completion (%): 100 |
| MP-004.10 | Flag lowest-level process elements as executable tasks Task: Model Process Element Hierarchy Flag lowest-level process elements as executable tasks — step 10 of 13 in UMS002 Process Architecture Mapping. | DynamicMS Engine Automated service task | System result confirmed: Flag lowest-level process elements as executable tasks: done by the DynamicMS Engine; Architecture map available in the project. Records produced: NV-AEC-QMS-PMAP — Process map and interactions; NV-AEC-QMS-RACSI — RACSI matrix; Update BPMN diagrams |
| MP-004.11 | Generate process map for a function Task: Model Process Element Hierarchy Generate process map for a function — step 11 of 13 in UMS002 Process Architecture Mapping. | DynamicMS Engine Automated service task | System result confirmed: Generate process map for a function: done by the DynamicMS Engine; Architecture map available in the project. Records produced: NV-AEC-QMS-PMAP — Process map and interactions; NV-AEC-QMS-RACSI — RACSI matrix; Update BPMN diagrams |
| MP-004.12 | Compile Macro Process Sheet Task: Compile Macro Process Sheets Compile Macro Process Sheet — step 12 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Document | Document template: TPL-PMAP — Process map and interactions Document reference: NV-AEC-QMS-UMS002-12 Version: 1.1 Content summary: Architecture map for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PMAP — Process map and interactions |
| MP-004.13 | Group atomic sheets into composite sheet Task: Compile Macro Process Sheets Group atomic sheets into composite sheet — step 13 of 13 in UMS002 Process Architecture Mapping. | Process Excellence Manager Execution | What was done: Group atomic sheets into composite sheet carried out on site execution and prefabrication yard; Architecture map updated. Records that prove it: NV-AEC-QMS-PMAP — Process map and interactions; Update BPMN diagrams Completion (%): 100 |

MP-004.1 — Define the process architecture scope · Process architecture scope identified

| # | Process architecture scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | All activities of Nova Build & Construct in the Rabat region | Scope statement | Same boundary as the management system scope (MP-001 step 8). | High | Scope statement v1.0 |
| 2 | Three levels: macro process > task > step | Modeling rule | Steps are the lowest level and carry the forms and records. | Medium | Process level definitions |

MP-004.2 — Identify core, support and management processes · Core, support and management processes identified

| # | Core, support and management processes | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Strategy and management review | Management process | Owner: Managing Director | High | Organization chart |
| 2 | Sales and quotation | Core process | Owner: Operations Manager | High | Organization chart |
| 3 | Delivery of steel-frame buildings | Core process | Owner: Operations Manager | High | Job orders |
| 4 | Purchasing and suppliers | Support process | Owner: Quality Manager | Medium | Purchase procedure |
| 5 | People and competence | Support process | Owner: HR Manager | Medium | Competence matrix |
| 6 | Measurement, audit and improvement | Management process | Owner: Quality Manager | Medium | Audit programme |

MP-004.3 — Map each process in BPMN · Each process in BPMN identified

| # | Each process in BPMN | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Delivery of steel-frame buildings: request → planning → intervention → signed job sheet → invoice | BPMN diagram | Two lanes (Operations, Customer); gateway "job sheet signed?" before invoicing. | High | Process workshop with the technicians |
| 2 | Sales and quotation: request → site visit → quote → second check → customer approval | BPMN diagram | Second check added to prevent quote errors. | High | Quotation register |
| 3 | Purchasing: need → order → reception check → stock | BPMN diagram | Reception check against the order. | Medium | Purchase orders |

MP-004.5 — Validate the process map with process owners · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Every process has an owner | Yes | RACSI matrix |
| 2 | Inputs, outputs and interactions shown | Yes | Process map v0.9 |
| 3 | Owners agree with their process description | Yes | Validation meeting minutes |

MP-004.6 — Verify process map alignment with ISO 9001 §4.4 · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | §4.4.1 a–b) Inputs, outputs, sequence and interaction determined | 25 | 4 | All core processes modeled in BPMN. |
| 2 | §4.4.1 c) Criteria, methods and KPIs | 25 | 3 | KPIs defined for core processes; support processes to complete. |
| 3 | §4.4.1 d–e) Resources, responsibilities and authorities | 25 | 4 | RACSI for every macro process. |
| 4 | §4.4.1 f) Risks and opportunities addressed | 25 | 3 | Linked to the risk register; 2 processes without risk review. |

MP-004.8 — Review the process map · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Scope | Scope still valid; minor updates made. |
| 2 | Strategy | No major change since the last review. |
| 3 | Process inventory | Gap found on BPMN diagrams. |

MP-004.8 — Review the process map · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update BPMN diagrams | Nabil Zerouali | 2026-01-06 |

### UMS023 (MP-005) — SIPOC and Value Stream Mapping

Define SIPOC; map value stream; identify value-added steps; optimize flow. Owner: Process Excellence Manager. Tier 1. Requirements answered: ISO 9001 §4.4, §8.1.

Documents of this macro process: NV-AEC-QMS-PSHEET-UMS023 (Macro process sheet — SIPOC and Value Stream Mapping).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-005.1 | Define SIPOC and value stream scope Task: Plan and prepare SIPOC and value stream Define SIPOC and value stream scope — step 1 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream scope identified: 3 rows — see the table below |
| MP-005.2 | Define SIPOC method Task: Plan and prepare SIPOC and value stream Define SIPOC method — step 2 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC method identified: 3 rows — see the table below |
| MP-005.3 | Define SIPOC and value stream suppliers Task: Plan and prepare SIPOC and value stream Define SIPOC and value stream suppliers — step 3 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream suppliers identified: 3 rows — see the table below |
| MP-005.4 | Define SIPOC and value stream inputs Task: Plan and prepare SIPOC and value stream Define SIPOC and value stream inputs — step 4 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream inputs identified: 3 rows — see the table below |
| MP-005.5 | Define SIPOC and value stream steps Task: Execute SIPOC and value stream activities Define SIPOC and value stream steps — step 5 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream steps identified: 3 rows — see the table below |
| MP-005.6 | Define SIPOC and value stream outputs Task: Execute SIPOC and value stream activities Define SIPOC and value stream outputs — step 6 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream outputs identified: 3 rows — see the table below |
| MP-005.7 | Define SIPOC and value stream customers Task: Execute SIPOC and value stream activities Define SIPOC and value stream customers — step 7 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream customers identified: 3 rows — see the table below |
| MP-005.8 | Map SIPOC and value stream Task: Verify, record and close SIPOC and value stream Map SIPOC and value stream — step 8 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | SIPOC and value stream identified: 3 rows — see the table below |
| MP-005.9 | Validate SIPOC and value stream Task: Verify, record and close SIPOC and value stream Validate SIPOC and value stream — step 9 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Hold Approver (Accountable): Process Excellence Manager Decision comment and conditions: Hold until Value stream maps is complete; review in two weeks. |
| MP-005.10 | Publish SIPOC and value stream Task: Verify, record and close SIPOC and value stream Publish SIPOC and value stream — step 10 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS023-10 Version: 1.0 Content summary: SIPOC diagrams for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PSHEET-UMS023 — Macro process sheet — SIPOC and Value Stream Mapping |
| MP-005.11 | Capture As-Is SIPOC where required Task: Manage As-Is and To-Be SIPOC Capture As-Is SIPOC where required — step 11 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Register items | As-Is SIPOC where required identified: 3 rows — see the table below |
| MP-005.12 | Design SIPOC and value stream To-Be SIPOC Task: Manage As-Is and To-Be SIPOC Design SIPOC and value stream To-Be SIPOC — step 12 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager AI-assisted draft | Context given to the assistant: Step: Design SIPOC and value stream To-Be SIPOC. Inputs: Process scope; Requirements; Customer needs. Standards: ISO 9001, ISO 19650, EN 1090. Organization: Nova Build & Construct (steel-frame buildings). Suggestion outcome: Edited Final validated text: SIPOC diagrams drafted with the assistant and reviewed by Process Excellence Manager: covers ISO 9001, ISO 19650. |
| MP-005.13 | Compare As-Is and To-Be SIPOC Task: Manage As-Is and To-Be SIPOC Compare As-Is and To-Be SIPOC — step 13 of 14 in UMS023 SIPOC and Value Stream Mapping. | DynamicMS Engine Automated service task | System result confirmed: Compare As-Is and To-Be SIPOC: done by the DynamicMS Engine; SIPOC diagrams available in the project. Records produced: NV-AEC-QMS-PSHEET-UMS023 — Macro process sheet — SIPOC and Value Stream Mapping |
| MP-005.14 | Approve and deploy To-Be version Task: Manage As-Is and To-Be SIPOC Approve and deploy To-Be version — step 14 of 14 in UMS023 SIPOC and Value Stream Mapping. | Process Excellence Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Process Excellence Manager Decision comment and conditions: SIPOC diagrams approved against ISO 9001; no blocking point. |

MP-005.1 — Define SIPOC and value stream scope · SIPOC and value stream scope identified

| # | SIPOC and value stream scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Customer complaint log, Nov 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Internal audit report, Nov 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Process performance dashboard, Nov 2025 |

MP-005.2 — Define SIPOC method · SIPOC method identified

| # | SIPOC method | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Internal audit report, Nov 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Process performance dashboard, Nov 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Interview with the process owner, Oct 2025 |

MP-005.3 — Define SIPOC and value stream suppliers · SIPOC and value stream suppliers identified

| # | SIPOC and value stream suppliers | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Structural steel sections supplier A (critical) | Supplier | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Process performance dashboard, Nov 2025 |
| 2 | Structural steel sections supplier B | Supplier | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Interview with the process owner, Nov 2025 |
| 3 | Logistics provider | Supplier | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Regulatory watch bulletin, Oct 2025 |

MP-005.4 — Define SIPOC and value stream inputs · SIPOC and value stream inputs identified

| # | SIPOC and value stream inputs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Interview with the process owner, Oct 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Regulatory watch bulletin, Oct 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Supplier evaluation file, Oct 2025 |

MP-005.5 — Define SIPOC and value stream steps · SIPOC and value stream steps identified

| # | SIPOC and value stream steps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Regulatory watch bulletin, Oct 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Supplier evaluation file, Oct 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Management review minutes, Oct 2025 |

MP-005.6 — Define SIPOC and value stream outputs · SIPOC and value stream outputs identified

| # | SIPOC and value stream outputs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Supplier evaluation file, Oct 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Management review minutes, Oct 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Customer complaint log, Sep 2025 |

MP-005.7 — Define SIPOC and value stream customers · SIPOC and value stream customers identified

| # | SIPOC and value stream customers | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Management review minutes, Oct 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Customer complaint log, Sep 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Internal audit report, Sep 2025 |

MP-005.8 — Map SIPOC and value stream · SIPOC and value stream identified

| # | SIPOC and value stream | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Customer complaint log, Sep 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Internal audit report, Sep 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Process performance dashboard, Sep 2025 |

MP-005.9 — Validate SIPOC and value stream · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | SIPOC diagrams complete | Yes | SIPOC diagrams v1.0 |
| 2 | Requirements of ISO 9001 §4.4, §8.1 met | Partly | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-005.11 — Capture As-Is SIPOC where required · As-Is SIPOC where required identified

| # | As-Is SIPOC where required | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | SIPOC diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | High | Interview with the process owner, Sep 2025 |
| 2 | Value stream maps | Output | Affects Value stream maps; followed by Process Excellence Manager. | Medium | Regulatory watch bulletin, Aug 2025 |
| 3 | Flow diagrams | Output | Affects SIPOC diagrams; followed by Process Excellence Manager. | Medium | Supplier evaluation file, Aug 2025 |

MP-005.14 — Approve and deploy To-Be version · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | SIPOC diagrams complete | Yes | SIPOC diagrams v1.0 |
| 2 | Requirements of ISO 9001 §4.4, §8.1 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### GRC005 (MP-028) — Regulatory and Compliance Obligations Mapping

Maintain legal register; identify obligations; link to controls; monitor changes. Owner: Compliance Officer. Tier 1. Requirements answered: ISO 9001 §4.2, ISO 14001 §6.1.3, ISO 45001 §6.1.3.

Documents of this macro process: NV-AEC-QMS-LEGAL (Compliance obligations register); NV-AEC-QMS-PSHEET-GRC005 (Macro process sheet — Regulatory and Compliance Obligations Mapping).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-028.1 | Maintain legal register Task: Plan and prepare compliance obligations Maintain legal register — step 1 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Document | Document template: TPL-LEGAL — Compliance obligations register Document reference: NV-AEC-QMS-GRC005-01 Version: 2.0 Content summary: Legal register for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-LEGAL — Compliance obligations register |
| MP-028.2 | Identify compliance obligations Task: Plan and prepare compliance obligations Identify compliance obligations — step 2 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Register items | Compliance obligations identified: 4 rows — see the table below |
| MP-028.3 | Link compliance obligations to policies/controls Task: Plan and prepare compliance obligations Link compliance obligations to policies/controls — step 3 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Execution | What was done: Link compliance obligations to policies/controls carried out on site execution and prefabrication yard; Legal register updated. Records that prove it: NV-AEC-QMS-LEGAL — Compliance obligations register; OB-S1 — ISO 9001; OB-S2 — ISO 19650 Completion (%): 100 |
| MP-028.4 | Monitor compliance obligations changes Task: Plan and prepare compliance obligations Monitor compliance obligations changes — step 4 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-028.5 | Assess compliance obligations impact Task: Execute compliance obligations activities Assess compliance obligations impact — step 5 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Weighted score 4.4/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-028.6 | Validate compliance obligations Task: Execute compliance obligations activities Validate compliance obligations — step 6 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Legal register approved against ISO 9001; no blocking point. |
| MP-028.7 | Adjust compliance obligations policies Task: Execute compliance obligations activities Adjust compliance obligations policies — step 7 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Change | Change made: Legal register updated: BIM model clash not resolved. Reason: Change in regulation Documents or records updated: NV-AEC-QMS-LEGAL — Compliance obligations register; OB-S1 — ISO 9001; OB-S2 — ISO 19650 |
| MP-028.8 | Submit compliance obligations declarations Task: Verify, record and close compliance obligations Submit compliance obligations declarations — step 8 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Execution | What was done: Submit compliance obligations declarations carried out on site execution and prefabrication yard; Legal register updated. Records that prove it: NV-AEC-QMS-LEGAL — Compliance obligations register; OB-S1 — ISO 9001; OB-S2 — ISO 19650 Completion (%): 100 |
| MP-028.9 | Manage compliance obligations inspections Task: Verify, record and close compliance obligations Manage compliance obligations inspections — step 9 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Execution | What was done: Manage compliance obligations inspections carried out on site execution and prefabrication yard; Legal register updated. Records that prove it: NV-AEC-QMS-LEGAL — Compliance obligations register; OB-S1 — ISO 9001; OB-S2 — ISO 19650 Completion (%): 100 |
| MP-028.10 | Report compliance obligations Task: Verify, record and close compliance obligations Report compliance obligations — step 10 of 10 in GRC005 Regulatory and Compliance Obligations Mapping. | Compliance Officer Communication | Communication records: 2 rows — see the table below |

MP-028.2 — Identify compliance obligations · Compliance obligations identified

| # | Compliance obligations | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects Legal register; followed by Compliance Officer. | High | Internal audit report, Nov 2025 |
| 2 | ISO 19650 | Requirement | Affects Compliance obligations; followed by Compliance Officer. | Medium | Process performance dashboard, Nov 2025 |
| 3 | EN 1090 | Requirement | Affects Legal register; followed by Compliance Officer. | Medium | Interview with the process owner, Nov 2025 |
| 4 | CE Marking (CPR) | Requirement | Affects Compliance obligations; followed by Compliance Officer. | Low | Regulatory watch bulletin, Oct 2025 |

MP-028.4 — Monitor compliance obligations changes · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-08 — Obligations mapped to process elements | Obligations mapped to process elements measures the result of this macro process (Legal register); it is the KPI its owner reviews at each Monthly review. | 100 | 100% |

MP-028.5 — Assess compliance obligations impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Legal register complete and up to date | 30 | 5 | Legal register reviewed on 2025-12-17; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §4.2, ISO 14001 §6.1.3, ISO 45001 §6.1.3 met | 30 | 3 | Checked against ISO 9001 §4.2, ISO 14001 §6.1.3, ISO 45001 §6.1.3 with the checklist of the phase gate. |
| 3 | Evidence available for Compliance obligations | 20 | 5 | Records filed in the project: Compliance obligations. |
| 4 | Results against target | 20 | 5 | KPI KPI-08 used as the measure. |

MP-028.6 — Validate compliance obligations · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Legal register complete | Yes | Legal register v1.0 |
| 2 | Requirements of ISO 9001 §4.2, ISO 14001 §6.1.3, ISO 45001 §6.1.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-028.10 — Report compliance obligations · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Intranet | 2025-12-22 | Legal register: what changes for you and what to do by 2026-01-05. | Compliance Officer |
| 2 | Regulators | Notice board | 2025-12-24 | Compliance obligations: what changes for you and what to do by 2026-01-05. | Compliance Officer |

### GRC001 (MP-036) — Policy and Procedure Governance

Define policy lifecycle; identify gaps; validate and approve; publish and renew. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §5.2, §7.5.

Documents of this macro process: NV-AEC-QMS-CHANGE (Control of changes record); NV-AEC-QMS-MAN (Management system manual).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-036.1 | Define policies and procedures lifecycle Task: Plan and prepare policies and procedures Define policies and procedures lifecycle — step 1 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Register items | Policies and procedures lifecycle identified: 3 rows — see the table below |
| MP-036.2 | Identify policies and procedures gaps Task: Plan and prepare policies and procedures Identify policies and procedures gaps — step 2 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Register items | Policies and procedures gaps identified: 3 rows — see the table below |
| MP-036.3 | Draft policies and procedures Task: Plan and prepare policies and procedures Draft policies and procedures — step 3 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Document | Document template: TPL-MAN — Management system manual Document reference: NV-AEC-QMS-GRC001-03 Version: 1.0 Content summary: Policies for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-MAN — Management system manual |
| MP-036.4 | Align policies and procedures Task: Plan and prepare policies and procedures Align policies and procedures — step 4 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Execution | What was done: Align policies and procedures carried out on site execution and prefabrication yard; Policies updated. Records that prove it: NV-AEC-QMS-MAN — Management system manual; CHG-01 — New quotation template with second check; CHG-02 — Replace the job sheet with a tablet form Completion (%): 100 |
| MP-036.5 | Submit policies and procedures Task: Execute policies and procedures activities Submit policies and procedures — step 5 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Execution | What was done: Submit policies and procedures carried out on site execution and prefabrication yard; Policies updated. Records that prove it: NV-AEC-QMS-MAN — Management system manual; CHG-01 — New quotation template with second check; CHG-02 — Replace the job sheet with a tablet form Completion (%): 100 |
| MP-036.6 | Validate policies and procedures Task: Execute policies and procedures activities Validate policies and procedures — step 6 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): IMS Manager Decision comment and conditions: Policies approved against ISO 9001; no blocking point. |
| MP-036.7 | Approve policies and procedures Task: Execute policies and procedures activities Approve policies and procedures — step 7 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): IMS Manager Decision comment and conditions: Policies approved against ISO 9001; no blocking point. |
| MP-036.8 | Publish policies and procedures Task: Execute policies and procedures activities Publish policies and procedures — step 8 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Document | Document template: TPL-MAN — Management system manual Document reference: NV-AEC-QMS-GRC001-08 Version: 1.1 Content summary: Policies for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-MAN — Management system manual |
| MP-036.9 | Notify owners of policies and procedures Task: Verify, record and close policies and procedures Notify owners of policies and procedures — step 9 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Communication | Communication records: 2 rows — see the table below |
| MP-036.10 | Schedule policies and procedures renewal Task: Verify, record and close policies and procedures Schedule policies and procedures renewal — step 10 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Plan | Planned activities (become actions): 1 row — see the table below On completion: rows become actions. |
| MP-036.11 | Retire policies and procedures Task: Verify, record and close policies and procedures Retire policies and procedures — step 11 of 11 in GRC001 Policy and Procedure Governance. | IMS Manager Closure | Closure evidence: Policies closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: NV-AEC-QMS-MAN — Management system manual; CHG-01 — New quotation template with second check; CHG-02 — Replace the job sheet with a tablet form; Retire policies and procedures Closure date: 2025-12-27 |

MP-036.1 — Define policies and procedures lifecycle · Policies and procedures lifecycle identified

| # | Policies and procedures lifecycle | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Policies | Output | Affects Policies; followed by IMS Manager. | High | Customer complaint log, Dec 2025 |
| 2 | Procedures | Output | Affects Procedures; followed by IMS Manager. | Medium | Internal audit report, Nov 2025 |
| 3 | Approval records | Output | Affects Policies; followed by IMS Manager. | Medium | Process performance dashboard, Nov 2025 |

MP-036.2 — Identify policies and procedures gaps · Policies and procedures gaps identified

| # | Policies and procedures gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Policies | Output | Affects Policies; followed by IMS Manager. | High | Internal audit report, Nov 2025 |
| 2 | Procedures | Output | Affects Procedures; followed by IMS Manager. | Medium | Process performance dashboard, Nov 2025 |
| 3 | Approval records | Output | Affects Policies; followed by IMS Manager. | Medium | Interview with the process owner, Nov 2025 |

MP-036.6 — Validate policies and procedures · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Policies complete | Yes | Policies v1.0 |
| 2 | Requirements of ISO 9001 §5.2, §7.5 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-036.7 — Approve policies and procedures · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Policies complete | Yes | Policies v1.0 |
| 2 | Requirements of ISO 9001 §5.2, §7.5 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-036.9 — Notify owners of policies and procedures · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Board | E-mail | 2025-12-28 | Policies: what changes for you and what to do by 2026-01-11. | IMS Manager |
| 2 | All employees | Intranet | 2025-12-30 | Procedures: what changes for you and what to do by 2026-01-11. | IMS Manager |

MP-036.10 — Schedule policies and procedures renewal · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Retire policies and procedures | Karim Tazi | 2025-12-30 | 2026-01-13 | Policies |

### GRC002 (MP-037) — Enterprise Risk Universe and Assessment

Define risk taxonomy; identify scenarios; assess probability/impact; publish heatmap. Owner: Risk Manager. Tier 1. Requirements answered: ISO 9001 §6.1, ISO 31000.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-037.1 | Define enterprise risk register taxonomy Task: Plan and prepare enterprise risk register Define enterprise risk register taxonomy — step 1 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Register items | Enterprise risk register taxonomy identified: 3 rows — see the table below |
| MP-037.2 | Identify enterprise risk register scenarios Task: Plan and prepare enterprise risk register Identify enterprise risk register scenarios — step 2 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Register items | Enterprise risk register scenarios identified: 4 rows — see the table below |
| MP-037.3 | Assess enterprise risk register probability/impact Task: Plan and prepare enterprise risk register Assess enterprise risk register probability/impact — step 3 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: weld not conforming to EN 1090. Action recorded in the action plan. |
| MP-037.4 | Calculate enterprise risk register scores Task: Execute enterprise risk register activities Calculate enterprise risk register scores — step 4 of 9 in GRC002 Enterprise Risk Universe and Assessment. | DynamicMS Engine Automated service task | System result confirmed: Calculate enterprise risk register scores: done by the DynamicMS Engine; Risk taxonomy available in the project. Records produced: — |
| MP-037.5 | Designate owners of enterprise risk register Task: Execute enterprise risk register activities Designate owners of enterprise risk register — step 5 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-037.6 | Link enterprise risk register to controls Task: Execute enterprise risk register activities Link enterprise risk register to controls — step 6 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Execution | What was done: Link enterprise risk register to controls carried out on site execution and prefabrication yard; Risk taxonomy updated. Records that prove it: Link enterprise risk register to controls Completion (%): 100 |
| MP-037.7 | Calculate enterprise risk register residual Task: Verify, record and close enterprise risk register Calculate enterprise risk register residual — step 7 of 9 in GRC002 Enterprise Risk Universe and Assessment. | DynamicMS Engine Automated service task | System result confirmed: Calculate enterprise risk register residual: done by the DynamicMS Engine; Risk taxonomy available in the project. Records produced: Link enterprise risk register to controls |
| MP-037.8 | Validate enterprise risk register Task: Verify, record and close enterprise risk register Validate enterprise risk register — step 8 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Risk Manager Decision comment and conditions: Risk taxonomy approved against ISO 9001; no blocking point. |
| MP-037.9 | Publish enterprise risk register heatmap Task: Verify, record and close enterprise risk register Publish enterprise risk register heatmap — step 9 of 9 in GRC002 Enterprise Risk Universe and Assessment. | Risk Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-GRC002-09 Version: 2.0 Content summary: Risk taxonomy for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |

MP-037.1 — Define enterprise risk register taxonomy · Enterprise risk register taxonomy identified

| # | Enterprise risk register taxonomy | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Risk taxonomy | Output | Affects Risk taxonomy; followed by Risk Manager. | High | Customer complaint log, Dec 2025 |
| 2 | Risk register | Output | Affects Risk register; followed by Risk Manager. | Medium | Internal audit report, Dec 2025 |
| 3 | Risk scores | Output | Affects Risk taxonomy; followed by Risk Manager. | Medium | Process performance dashboard, Nov 2025 |

MP-037.2 — Identify enterprise risk register scenarios · Enterprise risk register scenarios identified

| # | Enterprise risk register scenarios | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Structural failure | External issue | Affects Risk taxonomy; followed by Risk Manager. | High | Internal audit report, Dec 2025 |
| 2 | BIM data loss | External issue | Affects Risk register; followed by Risk Manager. | Medium | Process performance dashboard, Nov 2025 |
| 3 | CE non-compliance | External issue | Affects Risk taxonomy; followed by Risk Manager. | Medium | Interview with the process owner, Nov 2025 |
| 4 | Revision of ISO 9001 | Requirement | Affects Risk register; followed by Risk Manager. | Low | Regulatory watch bulletin, Nov 2025 |

MP-037.3 — Assess enterprise risk register probability/impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Risk taxonomy complete and up to date | 30 | 3 | Risk taxonomy reviewed on 2025-12-26; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.1, ISO 31000 met | 30 | 4 | Checked against ISO 9001 §6.1, ISO 31000 with the checklist of the phase gate. |
| 3 | Evidence available for Risk register | 20 | 4 | Records filed in the project: Risk register. |
| 4 | Results against target | 20 | 4 | KPI KPI-06 used as the measure. |

MP-037.5 — Designate owners of enterprise risk register · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Link enterprise risk register to controls | Amina Ouazzani | 2026-01-03 | 2026-01-17 | Risk taxonomy |
| 2 | Calculate enterprise risk register residual | Amina Ouazzani | 2026-01-08 | 2026-01-27 | Risk register |
| 3 | Validate enterprise risk register | Amina Ouazzani | 2026-01-13 | 2026-02-06 | Risk taxonomy |

MP-037.8 — Validate enterprise risk register · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Risk taxonomy complete | Yes | Risk taxonomy v1.0 |
| 2 | Requirements of ISO 9001 §6.1, ISO 31000 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### GRC003 (MP-038) — Risk Treatment and Mitigation Planning

Evaluate treatment options; design plans; implement and monitor; document acceptance. Owner: Risk Manager. Tier 1. Requirements answered: ISO 9001 §6.1.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-038.1 | Evaluate risk treatment plan options Task: Plan and prepare risk treatment plan Evaluate risk treatment plan options — step 1 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Weighted score 4.4/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-038.2 | Design risk treatment plan Task: Plan and prepare risk treatment plan Design risk treatment plan — step 2 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-038.3 | Allocate risk treatment plan budget Task: Plan and prepare risk treatment plan Allocate risk treatment plan budget — step 3 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Assignment | Role: Risk Manager Person (from the OBS): Amina Ouazzani Organization units covered: Finance RACSI of the macro process: R: Risk Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-038.4 | Implement risk treatment plan Task: Execute risk treatment plan activities Implement risk treatment plan — step 4 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-038.5 | Monitor risk treatment plan Task: Execute risk treatment plan activities Monitor risk treatment plan — step 5 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-038.6 | Reassess risk treatment plan Task: Execute risk treatment plan activities Reassess risk treatment plan — step 6 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Execution | What was done: Reassess risk treatment plan carried out on site execution and prefabrication yard; Treatment plans updated. Records that prove it: Treat risk: Use of an obsolete document version Completion (%): 100 |
| MP-038.7 | Escalate risk treatment plan issues Task: Verify, record and close risk treatment plan Escalate risk treatment plan issues — step 7 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Escalation | Escalated to: Top Management Reason: Treatment plans is late beyond tolerance; a decision on resources is needed. |
| MP-038.8 | Document risk treatment plan acceptance Task: Verify, record and close risk treatment plan Document risk treatment plan acceptance — step 8 of 8 in GRC003 Risk Treatment and Mitigation Planning. | Risk Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-GRC003-08 Version: 2.0 Content summary: Treatment plans for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |

MP-038.1 — Evaluate risk treatment plan options · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Treatment plans complete and up to date | 30 | 5 | Treatment plans reviewed on 2025-12-28; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.1.2 met | 30 | 5 | Checked against ISO 9001 §6.1.2 with the checklist of the phase gate. |
| 3 | Evidence available for Budget records | 20 | 4 | Records filed in the project: Budget records. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-038.2 — Design risk treatment plan · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Allocate risk treatment plan budget | Amina Ouazzani | 2026-01-05 | 2026-01-19 | Treatment plans |
| 2 | Implement risk treatment plan | Amina Ouazzani | 2026-01-10 | 2026-01-29 | Budget records |
| 3 | Monitor risk treatment plan | Amina Ouazzani | 2026-01-15 | 2026-02-08 | Treatment plans |

MP-038.4 — Implement risk treatment plan · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement risk treatment plan | Enabled for site execution and prefabrication yard | Needed to produce Treatment plans |
| 2 | Owner and notification | Risk Manager | Alerts go to the process owner |

MP-038.5 — Monitor risk treatment plan · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Treatment plans); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Treatment plans); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

### DMS044 (MP-105) — Compliance Calendar and Obligation Scheduler

Centralize obligations; schedule tasks/deadlines; send reminders; track status. Owner: Compliance Officer. Tier 5. Requirements answered: ISO 9001 §4.2, §6.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-105.1 | Aggregate compliance calendar obligations Task: Plan and prepare compliance calendar Aggregate compliance calendar obligations — step 1 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | DynamicMS Engine Automated service task | System result confirmed: Aggregate compliance calendar obligations: done by the DynamicMS Engine; Compliance calendar available in the project. Records produced: — |
| MP-105.2 | Define compliance calendar recurrence Task: Plan and prepare compliance calendar Define compliance calendar recurrence — step 2 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Register items | Compliance calendar recurrence identified: 3 rows — see the table below |
| MP-105.3 | Assign compliance calendar owners Task: Plan and prepare compliance calendar Assign compliance calendar owners — step 3 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Assignment | Role: Compliance Officer Person (from the OBS): Rachid Alaoui Organization units covered: Finance RACSI of the macro process: R: Compliance Officer · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-105.4 | Schedule compliance calendar reminders Task: Plan and prepare compliance calendar Schedule compliance calendar reminders — step 4 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-105.5 | Integrate task management Task: Execute compliance calendar activities Integrate task management — step 5 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-105.6 | Track compliance calendar status Task: Execute compliance calendar activities Track compliance calendar status — step 6 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-105.7 | Provide compliance calendar dashboard Task: Execute compliance calendar activities Provide compliance calendar dashboard — step 7 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-105.8 | Alert compliance calendar on deadlines Task: Verify, record and close compliance calendar Alert compliance calendar on deadlines — step 8 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-105.9 | Report compliance calendar metrics Task: Verify, record and close compliance calendar Report compliance calendar metrics — step 9 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-105.10 | Update compliance calendar Task: Verify, record and close compliance calendar Update compliance calendar — step 10 of 10 in DMS044 Compliance Calendar and Obligation Scheduler. | Compliance Officer Change | Change made: Compliance calendar updated: BIM model clash not resolved. Reason: Customer complaint analysis Documents or records updated: Integrate task management |

MP-105.2 — Define compliance calendar recurrence · Compliance calendar recurrence identified

| # | Compliance calendar recurrence | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance calendar | Output | Affects Compliance calendar; followed by Compliance Officer. | High | Internal audit report, Dec 2025 |
| 2 | Obligation register | Output | Affects Obligation register; followed by Compliance Officer. | Medium | Process performance dashboard, Dec 2025 |
| 3 | Reminder records | Output | Affects Compliance calendar; followed by Compliance Officer. | Medium | Interview with the process owner, Nov 2025 |

MP-105.4 — Schedule compliance calendar reminders · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Integrate task management | Rachid Alaoui | 2026-01-07 | 2026-01-21 | Compliance calendar |
| 2 | Track compliance calendar status | Rachid Alaoui | 2026-01-12 | 2026-01-31 | Obligation register |
| 3 | Provide compliance calendar dashboard | Rachid Alaoui | 2026-01-17 | 2026-02-10 | Compliance calendar |

MP-105.5 — Integrate task management · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Integrate task management | Enabled for site execution and prefabrication yard | Needed to produce Compliance calendar |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-105.6 — Track compliance calendar status · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Compliance calendar); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Compliance calendar); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-105.7 — Provide compliance calendar dashboard · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Provide compliance calendar dashboard | Enabled for site execution and prefabrication yard | Needed to produce Compliance calendar |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-105.8 — Alert compliance calendar on deadlines · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance | Meeting | 2026-01-14 | Compliance calendar: what changes for you and what to do by 2026-01-28. | Compliance Officer |
| 2 | Process owners | E-mail | 2026-01-16 | Obligation register: what changes for you and what to do by 2026-01-28. | Compliance Officer |

MP-105.9 — Report compliance calendar metrics · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance | E-mail | 2026-01-13 | Compliance calendar: what changes for you and what to do by 2026-01-27. | Compliance Officer |
| 2 | Process owners | Intranet | 2026-01-15 | Obligation register: what changes for you and what to do by 2026-01-27. | Compliance Officer |

### DMS082 (MP-143) — SME Onboarding and Quick Start

Deploy in days; guided setup; reduce complexity. Owner: IMS Manager. Tier 7. Requirements answered: ISO 9001 §4, §5.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-143.1 | Select SME onboarding segment Task: Plan and prepare SME onboarding Select SME onboarding segment — step 1 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Register items | SME onboarding segment identified: 3 rows — see the table below |
| MP-143.2 | Select SME onboarding standards Task: Plan and prepare SME onboarding Select SME onboarding standards — step 2 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Register items | SME onboarding standards identified: 4 rows — see the table below |
| MP-143.3 | Configure SME onboarding profile Task: Plan and prepare SME onboarding Configure SME onboarding profile — step 3 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-143.4 | Activate SME onboarding pack Task: Plan and prepare SME onboarding Activate SME onboarding pack — step 4 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-143.5 | Import SME onboarding docs Task: Execute SME onboarding activities Import SME onboarding docs — step 5 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Execution | What was done: Import SME onboarding docs carried out on site execution and prefabrication yard; Configured tenant updated. Records that prove it: — Completion (%): 100 |
| MP-143.6 | Invite users on SME onboarding Task: Execute SME onboarding activities Invite users on SME onboarding — step 6 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Execution | What was done: Invite users on SME onboarding carried out on site execution and prefabrication yard; Configured tenant updated. Records that prove it: — Completion (%): 100 |
| MP-143.7 | Run SME onboarding wizard Task: Execute SME onboarding activities Run SME onboarding wizard — step 7 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Execution | What was done: Run SME onboarding wizard carried out on site execution and prefabrication yard; Configured tenant updated. Records that prove it: — Completion (%): 100 |
| MP-143.8 | Configure SME onboarding workflows Task: Execute SME onboarding activities Configure SME onboarding workflows — step 8 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-143.9 | Activate SME onboarding KPIs Task: Verify, record and close SME onboarding Activate SME onboarding KPIs — step 9 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-143.10 | Launch SME onboarding Task: Verify, record and close SME onboarding Launch SME onboarding — step 10 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Execution | What was done: Launch SME onboarding carried out on site execution and prefabrication yard; Configured tenant updated. Records that prove it: — Completion (%): 100 |
| MP-143.11 | Train staff on SME onboarding Task: Verify, record and close SME onboarding Train staff on SME onboarding — step 11 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Training | Session / module: Train staff on SME onboarding — practice session Date: 2026-01-18 Units trained: Nova Build & Construct Participants: 12 Effectiveness evaluation method: Quiz Effectiveness (%): 97 |
| MP-143.12 | Schedule SME onboarding check-in Task: Verify, record and close SME onboarding Schedule SME onboarding check-in — step 12 of 12 in DMS082 SME Onboarding and Quick Start. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |

MP-143.1 — Select SME onboarding segment · SME onboarding segment identified

| # | SME onboarding segment | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Configured tenant | Output | Affects Configured tenant; followed by IMS Manager. | High | Customer complaint log, Dec 2025 |
| 2 | Activated pack | Output | Affects Activated pack; followed by IMS Manager. | Medium | Internal audit report, Dec 2025 |
| 3 | Imported docs | Output | Affects Configured tenant; followed by IMS Manager. | Medium | Process performance dashboard, Dec 2025 |

MP-143.2 — Select SME onboarding standards · SME onboarding standards identified

| # | SME onboarding standards | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects Configured tenant; followed by IMS Manager. | High | Internal audit report, Dec 2025 |
| 2 | ISO 19650 | Requirement | Affects Activated pack; followed by IMS Manager. | Medium | Process performance dashboard, Dec 2025 |
| 3 | EN 1090 | Requirement | Affects Configured tenant; followed by IMS Manager. | Medium | Interview with the process owner, Dec 2025 |
| 4 | CE Marking (CPR) | Requirement | Affects Activated pack; followed by IMS Manager. | Low | Regulatory watch bulletin, Nov 2025 |

MP-143.3 — Configure SME onboarding profile · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME onboarding profile | Enabled for site execution and prefabrication yard | Needed to produce Configured tenant |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-143.4 — Activate SME onboarding pack · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Activate SME onboarding pack | Enabled for site execution and prefabrication yard | Needed to produce Configured tenant |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-143.8 — Configure SME onboarding workflows · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME onboarding workflows | Enabled for site execution and prefabrication yard | Needed to produce Configured tenant |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-143.9 — Activate SME onboarding KPIs · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Activate SME onboarding KPIs | Enabled for site execution and prefabrication yard | Needed to produce Configured tenant |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-143.12 — Schedule SME onboarding check-in · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Select segment | Karim Tazi | 2026-01-20 | 2026-02-03 | Configured tenant |
| 2 | Select standards | Karim Tazi | 2026-01-25 | 2026-02-13 | Activated pack |
| 3 | Configure profile | Karim Tazi | 2026-01-30 | 2026-02-23 | Configured tenant |

### DMS083 (MP-144) — SME Simplified Process Modeling

Pre-built templates; quick customization; reduce effort. Owner: Process Excellence Manager. Tier 7. Requirements answered: ISO 9001 §4.4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-144.1 | Select SME process model template Task: Plan and prepare SME process model Select SME process model template — step 1 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Register items | SME process model template identified: 3 rows — see the table below |
| MP-144.2 | Review SME process model Task: Plan and prepare SME process model Review SME process model — step 2 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Review | Review frequency: Annual Review date: 2026-01-22 Next review: 2027-01-22 Chaired by: Process Excellence Manager Participants: Process Excellence Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-144.3 | Customize SME process model Task: Plan and prepare SME process model Customize SME process model — step 3 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Change | Change made: Process models updated: Structural failure. Reason: Change in regulation Documents or records updated: Update Documentation |
| MP-144.4 | Assign SME process model responsibilities Task: Plan and prepare SME process model Assign SME process model responsibilities — step 4 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Assignment | Role: Process Excellence Manager Person (from the OBS): Nabil Zerouali Organization units covered: Quality RACSI of the macro process: R: Process Excellence Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-144.5 | Configure SME process model approvals Task: Execute SME process model activities Configure SME process model approvals — step 5 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-144.6 | Publish SME process model Task: Execute SME process model activities Publish SME process model — step 6 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-DMS083-06 Version: 2.0 Content summary: Process models for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-144.7 | Train staff on SME process model Task: Execute SME process model activities Train staff on SME process model — step 7 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Training | Session / module: Train staff on SME process model — practice session Date: 2026-01-25 Units trained: Quality Participants: 12 Effectiveness evaluation method: On-the-job observation Effectiveness (%): 93 |
| MP-144.8 | Monitor SME process model adoption Task: Verify, record and close SME process model Monitor SME process model adoption — step 8 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-144.9 | Update SME process model Task: Verify, record and close SME process model Update SME process model — step 9 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Change | Change made: Process models updated: BIM model clash not resolved. Reason: Decision of the management review Documents or records updated: Update Documentation |
| MP-144.10 | Share SME process model Task: Verify, record and close SME process model Share SME process model — step 10 of 10 in DMS083 SME Simplified Process Modeling. | Process Excellence Manager Communication | Communication records: 2 rows — see the table below |

MP-144.1 — Select SME process model template · SME process model template identified

| # | SME process model template | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Process models | Output | Affects Process models; followed by Process Excellence Manager. | High | Customer complaint log, Jan 2026 |
| 2 | Documentation | Output | Affects Documentation; followed by Process Excellence Manager. | Medium | Internal audit report, Dec 2025 |
| 3 | RACI assignments | Output | Affects Process models; followed by Process Excellence Manager. | Medium | Process performance dashboard, Dec 2025 |

MP-144.2 — Review SME process model · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Process requirements | Process requirements still valid; minor updates made. |
| 2 | Industry templates | No major change since the last review. |
| 3 | Best practices | Gap found on Documentation. |

MP-144.2 — Review SME process model · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Documentation | Nabil Zerouali | 2026-02-21 |

MP-144.5 — Configure SME process model approvals · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME process model approvals | Enabled for site execution and prefabrication yard | Needed to produce Process models |
| 2 | Owner and notification | Process Excellence Manager | Alerts go to the process owner |

MP-144.8 — Monitor SME process model adoption · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Process models); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Process models); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-144.10 — Share SME process model · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME process owners | Intranet | 2026-01-27 | Process models: what changes for you and what to do by 2026-02-10. | Process Excellence Manager |
| 2 | SME employees | Notice board | 2026-01-29 | Documentation: what changes for you and what to do by 2026-02-10. | Process Excellence Manager |

### Gate — G1 — Strategy baseline approved

Exit criteria: Context, policy, objectives and risk register approved by top management.

- Open Lifecycle and select the phase card; the gate panel is on the right.

- Tick “Context analysis report approved (mandatory, evidence required)”.

- Tick “Management system policy signed (mandatory, evidence required)”.

- Tick “SMART objectives cascaded to functions (mandatory, evidence required)”.

- Tick “Risk and opportunity register reviewed (mandatory, evidence required)”.

- Tick “Process map published”.

- Sign in as Top Management (ceo@…) or the IMS Manager and select Go. For Hold or No-Go, type a comment explaining why.

## E2E-02 — Leadership To Commitment

Goals: Establish leadership, competence, communication, audit capability

From trigger to terminal event: E2E-01 completion or leadership change → Competent personnel, communication plan, qualified auditors in place

### UMS006 (MP-013) — Competence and Training Orchestration

Define competence frameworks; assess gaps; deliver training; track certifications. Owner: HR Manager. Tier 1. Requirements answered: ISO 9001 §7.2, §7.3.

Documents of this macro process: NV-AEC-QMS-COMP (Competence matrix and training records).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-013.1 | Define training frameworks Task: Plan and prepare training Define training frameworks — step 1 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Register items | Training frameworks identified: 3 rows — see the table below |
| MP-013.2 | Assess training gaps Task: Plan and prepare training Assess training gaps — step 2 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-013.3 | Design training curricula Task: Plan and prepare training Design training curricula — step 3 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-013.4 | Plan training Task: Execute training activities Plan training — step 4 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-013.5 | Deliver training Task: Execute training activities Deliver training — step 5 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Training | Session / module: Deliver training — practice session Date: 2026-01-30 Units trained: Human Resources Participants: 12 Effectiveness evaluation method: Quiz Effectiveness (%): 95 |
| MP-013.6 | Evaluate training Task: Execute training activities Evaluate training — step 6 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.1 Conclusion: Weighted score 4.1/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-013.7 | Track training certifications Task: Verify, record and close training Track training certifications — step 7 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-013.8 | Certify training Task: Verify, record and close training Certify training — step 8 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Hold Approver (Accountable): HR Manager Decision comment and conditions: Hold until Training records is complete; review in two weeks. |
| MP-013.9 | Update training Task: Verify, record and close training Update training — step 9 of 9 in UMS006 Competence and Training Orchestration. | HR Manager Change | Change made: Competence records updated: Structural failure. Reason: Decision of the management review Documents or records updated: NV-AEC-QMS-COMP — Competence matrix and training records; CMP-01 — Internal auditing (ISO 19011); CMP-02 — Root cause analysis (5 Whys, Ishikawa, 8D); Plan training |

MP-013.1 — Define training frameworks · Training frameworks identified

| # | Training frameworks | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Competence records | Output | Affects Competence records; followed by HR Manager. | High | Customer complaint log, Jan 2026 |
| 2 | Training records | Output | Affects Training records; followed by HR Manager. | Medium | Internal audit report, Jan 2026 |
| 3 | Certifications | Output | Affects Competence records; followed by HR Manager. | Medium | Process performance dashboard, Dec 2025 |

MP-013.2 — Assess training gaps · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Competence records complete and up to date | 30 | 4 | Competence records reviewed on 2026-01-19; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.2, §7.3 met | 30 | 5 | Checked against ISO 9001 §7.2, §7.3 with the checklist of the phase gate. |
| 3 | Evidence available for Training records | 20 | 5 | Records filed in the project: Training records. |
| 4 | Results against target | 20 | 3 | KPI KPI-04 used as the measure. |

MP-013.3 — Design training curricula · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Plan training | Mehdi Fassi | 2026-01-27 | 2026-02-10 | Competence records |
| 2 | Deliver training | Mehdi Fassi | 2026-02-01 | 2026-02-20 | Training records |
| 3 | Evaluate training | Mehdi Fassi | 2026-02-06 | 2026-03-02 | Competence records |

MP-013.4 — Plan training · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Deliver training | Mehdi Fassi | 2026-01-29 | 2026-02-12 | Competence records |
| 2 | Evaluate training | Mehdi Fassi | 2026-02-03 | 2026-02-22 | Training records |
| 3 | Track training certifications | Mehdi Fassi | 2026-02-08 | 2026-03-04 | Competence records |

MP-013.6 — Evaluate training · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Competence records complete and up to date | 30 | 5 | Competence records reviewed on 2026-01-23; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.2, §7.3 met | 30 | 4 | Checked against ISO 9001 §7.2, §7.3 with the checklist of the phase gate. |
| 3 | Evidence available for Training records | 20 | 3 | Records filed in the project: Training records. |
| 4 | Results against target | 20 | 4 | KPI KPI-04 used as the measure. |

MP-013.7 — Track training certifications · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-04 — Competence gap closure rate | Competence gap closure rate measures the result of this macro process (Competence records); it is the KPI its owner reviews at each Monthly review. | 82.6 | >= 80% |

MP-013.8 — Certify training · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Competence records complete | Yes | Competence records v1.0 |
| 2 | Requirements of ISO 9001 §7.2, §7.3 met | Partly | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS032 (MP-014) — Management System Communication Plan Development

Define communication needs; develop plan; select channels; measure effectiveness. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §7.4.

Documents of this macro process: NV-AEC-QMS-COMM (Communication plan and records).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-014.1 | Fix management system communication plan periodicity Task: Plan and prepare management system communication plan Fix management system communication plan periodicity — step 1 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Periodicity | Frequency: Annual Next due date: 2027-01-31 Review chaired by: IMS Manager Organization units in scope: Nova Build & Construct Review inputs and notes: Inputs for each review: Communication needs; Stakeholder requirements; Policy. An early review is triggered by: Receipt or update of Communication needs, Stakeholder requirements from Quality mgr, Comm mgr. |
| MP-014.2 | Identify management system communication plan audiences Task: Plan and prepare management system communication plan Identify management system communication plan audiences — step 2 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Register items | Management system communication plan audiences identified: 4 rows — see the table below |
| MP-014.3 | Define management system communication plan messages Task: Plan and prepare management system communication plan Define management system communication plan messages — step 3 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Register items | Management system communication plan messages identified: 3 rows — see the table below |
| MP-014.4 | Select management system communication plan channels Task: Plan and prepare management system communication plan Select management system communication plan channels — step 4 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Register items | Management system communication plan channels identified: 3 rows — see the table below |
| MP-014.5 | Establish management system communication plan frequency Task: Execute management system communication plan activities Establish management system communication plan frequency — step 5 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Periodicity | Frequency: Annual Next due date: 2027-02-03 Review chaired by: IMS Manager Organization units in scope: Nova Build & Construct Review inputs and notes: Inputs for each review: Communication needs; Stakeholder requirements; Policy. An early review is triggered by: Receipt or update of Communication needs, Stakeholder requirements from Quality mgr, Comm mgr. |
| MP-014.6 | Design management system communication plan supports Task: Execute management system communication plan activities Design management system communication plan supports — step 6 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-014.7 | Plan management system communication plan Task: Execute management system communication plan activities Plan management system communication plan — step 7 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-014.8 | Publish management system communication plan Task: Execute management system communication plan activities Publish management system communication plan — step 8 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Document | Document template: TPL-COMM — Communication plan and records Document reference: NV-AEC-QMS-UMS032-08 Version: 2.0 Content summary: Communication plan for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-COMM — Communication plan and records |
| MP-014.9 | Measure management system communication plan effectiveness Task: Verify, record and close management system communication plan Measure management system communication plan effectiveness — step 9 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-014.10 | Produce management system communication plan report Task: Verify, record and close management system communication plan Produce management system communication plan report — step 10 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Document | Document template: TPL-COMM — Communication plan and records Document reference: NV-AEC-QMS-UMS032-10 Version: 2.0 Content summary: Communication plan for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-COMM — Communication plan and records |
| MP-014.11 | Update management system communication plan Task: Verify, record and close management system communication plan Update management system communication plan — step 11 of 13 in UMS032 Management System Communication Plan Development. | IMS Manager Change | Change made: Communication plan updated: BIM model clash not resolved. Reason: Change in regulation Documents or records updated: NV-AEC-QMS-COMM — Communication plan and records; CL-011 — Management system policy; CL-012 — Management system policy; Plan management system communication plan |
| MP-014.12 | Distribute published documents to distribution lists Task: Distribute Published Documents Distribute published documents to distribution lists — step 12 of 13 in UMS032 Management System Communication Plan Development. | DynamicMS Engine Automated service task | System result confirmed: Distribute published documents to distribution lists: done by the DynamicMS Engine; Communication plan available in the project. Records produced: NV-AEC-QMS-COMM — Communication plan and records; CL-011 — Management system policy; CL-012 — Management system policy; CL-021 — Objectives and KPI results; CL-022 — Objectives and KPI results; Plan management system communication plan |
| MP-014.13 | Track distribution acknowledgements Task: Distribute Published Documents Track distribution acknowledgements — step 13 of 13 in UMS032 Management System Communication Plan Development. | DynamicMS Engine Automated service task | System result confirmed: Track distribution acknowledgements: done by the DynamicMS Engine; Communication plan available in the project. Records produced: NV-AEC-QMS-COMM — Communication plan and records; CL-011 — Management system policy; CL-012 — Management system policy; CL-021 — Objectives and KPI results; CL-022 — Objectives and KPI results; Plan management system communication plan |

MP-014.2 — Identify management system communication plan audiences · Management system communication plan audiences identified

| # | Management system communication plan audiences | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customers (public and private project owners) | Interested party | Affects Communication plan; followed by IMS Manager. | High | Internal audit report, Jan 2026 |
| 2 | Employees and their representatives | Interested party | Affects Records; followed by IMS Manager. | Medium | Process performance dashboard, Dec 2025 |
| 3 | Regulators and certification body | Interested party | Affects Communication plan; followed by IMS Manager. | Medium | Interview with the process owner, Dec 2025 |
| 4 | Suppliers of structural steel sections | Interested party | Affects Records; followed by IMS Manager. | Low | Regulatory watch bulletin, Dec 2025 |

MP-014.3 — Define management system communication plan messages · Management system communication plan messages identified

| # | Management system communication plan messages | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Communication plan | Output | Affects Communication plan; followed by IMS Manager. | High | Process performance dashboard, Dec 2025 |
| 2 | Records | Output | Affects Records; followed by IMS Manager. | Medium | Interview with the process owner, Dec 2025 |
| 3 | Effectiveness reports | Output | Affects Communication plan; followed by IMS Manager. | Medium | Regulatory watch bulletin, Dec 2025 |

MP-014.4 — Select management system communication plan channels · Management system communication plan channels identified

| # | Management system communication plan channels | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Communication plan | Output | Affects Communication plan; followed by IMS Manager. | High | Interview with the process owner, Dec 2025 |
| 2 | Records | Output | Affects Records; followed by IMS Manager. | Medium | Regulatory watch bulletin, Dec 2025 |
| 3 | Effectiveness reports | Output | Affects Communication plan; followed by IMS Manager. | Medium | Supplier evaluation file, Dec 2025 |

MP-014.6 — Design management system communication plan supports · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Plan management system communication plan | Karim Tazi | 2026-02-02 | 2026-02-16 | Communication plan |
| 2 | Publish management system communication plan | Karim Tazi | 2026-02-07 | 2026-02-26 | Records |
| 3 | Measure management system communication plan effectiveness | Karim Tazi | 2026-02-12 | 2026-03-08 | Communication plan |

MP-014.7 — Plan management system communication plan · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Publish management system communication plan | Karim Tazi | 2026-01-31 | 2026-02-14 | Communication plan |
| 2 | Measure management system communication plan effectiveness | Karim Tazi | 2026-02-05 | 2026-02-24 | Records |
| 3 | Produce management system communication plan report | Karim Tazi | 2026-02-10 | 2026-03-06 | Communication plan |

MP-014.9 — Measure management system communication plan effectiveness · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-05 — Distribution acknowledgement rate | Distribution acknowledgement rate measures the result of this macro process (Communication plan); it is the KPI its owner reviews at each Monthly review. | 89.1 | >= 95% |

### DMS077 (MP-138) — Collaborative Business Relationship Management

Manage collaborations per ISO 44001; ensure mutual value. Owner: Operations Manager. Tier 6.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-138.1 | Define business relationships strategy Task: Plan and prepare business relationships Define business relationships strategy — step 1 of 10 in DMS077 Collaborative Business Relationship Management. | Operations Manager Register items | Business relationships strategy identified: 3 rows — see the table below |
| MP-138.2 | Identify business relationships partners Task: Plan and prepare business relationships Identify business relationships partners — step 2 of 10 in DMS077 Collaborative Business Relationship Management. | Operations Manager Register items | Business relationships partners identified: 3 rows — see the table below |
| MP-138.3 | Assess business relationships fit Task: Plan and prepare business relationships Assess business relationships fit — step 3 of 10 in DMS077 Collaborative Business Relationship Management. | Operations Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.2 Conclusion: Weighted score 4.2/5. Main gap: weld not conforming to EN 1090. Action recorded in the action plan. |
| MP-138.4 | Develop business relationships agreement Task: Plan and prepare business relationships Develop business relationships agreement — step 4 of 10 in DMS077 Collaborative Business Relationship Management. | Operations Manager Execution | What was done: Develop business relationships agreement carried out on site execution and prefabrication yard; Collaboration strategy updated. Records that prove it: — Completion (%): 100 |
| MP-138.5 | Manage business relationships collaboration Task: Execute business relationships activities Manage business relationships collaboration — step 5 of 10 in DMS077 Collaborative Business Relationship Management. | Operations Manager Execution | What was done: Manage business relationships collaboration carried out on site execution and prefabrication yard; Collaboration strategy updated. Records that prove it: — Completion (%): 100 |
| MP-138.6 | Monitor business relationships performance Task: Execute business relationships activities Monitor business relationships performance — step 6 of 10 in DMS077 Collaborative Business Relationship Management. | Operations Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-138.7 | Manage business relationships issues Task: Execute business relationships activities Manage business relationships issues — step 7 of 10 in DMS077 Collaborative Business Relationship Management. | Operations Manager Execution | What was done: Manage business relationships issues carried out on site execution and prefabrication yard; Collaboration strategy updated. Records that prove it: — Completion (%): 100 |
| MP-138.8 | Report on business relationships status Task: Verify, record and close business relationships Report on business relationships status — step 8 of 10 in DMS077 Collaborative Business Relationship Management. | Operations Manager Communication | Communication records: 2 rows — see the table below |
| MP-138.9 | Review and improve business relationships Task: Verify, record and close business relationships Review and improve business relationships — step 9 of 10 in DMS077 Collaborative Business Relationship Management. | Operations Manager Review | Review frequency: Annual Review date: 2026-02-10 Next review: 2027-02-10 Chaired by: Operations Manager Participants: Operations Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-138.10 | Certify business relationships compliance Task: Verify, record and close business relationships Certify business relationships compliance — step 10 of 10 in DMS077 Collaborative Business Relationship Management. | Operations Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Operations Manager Decision comment and conditions: Collaboration strategy approved against ISO 9001; no blocking point. |

MP-138.1 — Define business relationships strategy · Business relationships strategy identified

| # | Business relationships strategy | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Collaboration strategy | Output | Affects Collaboration strategy; followed by Operations Manager. | High | Customer complaint log, Jan 2026 |
| 2 | Partner assessments | Output | Affects Partner assessments; followed by Operations Manager. | Medium | Internal audit report, Jan 2026 |
| 3 | Agreements | Output | Affects Collaboration strategy; followed by Operations Manager. | Medium | Process performance dashboard, Dec 2025 |

MP-138.2 — Identify business relationships partners · Business relationships partners identified

| # | Business relationships partners | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Collaboration strategy | Output | Affects Collaboration strategy; followed by Operations Manager. | High | Internal audit report, Jan 2026 |
| 2 | Partner assessments | Output | Affects Partner assessments; followed by Operations Manager. | Medium | Process performance dashboard, Jan 2026 |
| 3 | Agreements | Output | Affects Collaboration strategy; followed by Operations Manager. | Medium | Interview with the process owner, Dec 2025 |

MP-138.3 — Assess business relationships fit · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Collaboration strategy complete and up to date | 30 | 3 | Collaboration strategy reviewed on 2026-02-02; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 5 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Partner assessments | 20 | 5 | Records filed in the project: Partner assessments. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-138.6 — Monitor business relationships performance · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Collaboration strategy); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Collaboration strategy); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-138.8 — Report on business relationships status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Meeting | 2026-02-09 | Collaboration strategy: what changes for you and what to do by 2026-02-23. | Operations Manager |
| 2 | Partners | E-mail | 2026-02-11 | Partner assessments: what changes for you and what to do by 2026-02-23. | Operations Manager |

MP-138.9 — Review and improve business relationships · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | ISO 44001 | ISO 44001 still valid; minor updates made. |
| 2 | Partner data | No major change since the last review. |
| 3 | Collaboration objectives | Gap found on Partner assessments. |

MP-138.9 — Review and improve business relationships · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Partner assessments | Julien Moreau | 2026-03-12 |

MP-138.10 — Certify business relationships compliance · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Collaboration strategy complete | Yes | Collaboration strategy v1.0 |
| 2 | Requirements of ISO 9001 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### DMS085 (MP-146) — SME Fractional Expert Access

On-demand expert access; reduce full-time hires; ensure guidance. Owner: HR Manager. Tier 7. Requirements answered: ISO 9001 §7.1.6.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-146.1 | Identify fractional expert support need Task: Plan and prepare fractional expert support Identify fractional expert support need — step 1 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Register items | Fractional expert support need identified: 3 rows — see the table below |
| MP-146.2 | Submit fractional expert support request Task: Plan and prepare fractional expert support Submit fractional expert support request — step 2 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Execution | What was done: Submit fractional expert support request carried out on site execution and prefabrication yard; Consultation records updated. Records that prove it: — Completion (%): 100 |
| MP-146.3 | Match fractional expert support Task: Plan and prepare fractional expert support Match fractional expert support — step 3 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Assignment | Role: HR Manager Person (from the OBS): Mehdi Fassi Organization units covered: Human Resources RACSI of the macro process: R: HR Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-146.4 | Schedule fractional expert support Task: Plan and prepare fractional expert support Schedule fractional expert support — step 4 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-146.5 | Consult fractional expert support Task: Execute fractional expert support activities Consult fractional expert support — step 5 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Register items | Fractional expert support identified: 3 rows — see the table below |
| MP-146.6 | Receive fractional expert support recommendations Task: Execute fractional expert support activities Receive fractional expert support recommendations — step 6 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Execution | What was done: Receive fractional expert support recommendations carried out on site execution and prefabrication yard; Consultation records updated. Records that prove it: Consult fractional expert support Completion (%): 100 |
| MP-146.7 | Implement fractional expert support Task: Execute fractional expert support activities Implement fractional expert support — step 7 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-146.8 | Follow up fractional expert support Task: Verify, record and close fractional expert support Follow up fractional expert support — step 8 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-146.9 | Rate fractional expert support Task: Verify, record and close fractional expert support Rate fractional expert support — step 9 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Execution | What was done: Rate fractional expert support carried out on site execution and prefabrication yard; Consultation records updated. Records that prove it: Consult fractional expert support Completion (%): 100 |
| MP-146.10 | Archive fractional expert support Task: Verify, record and close fractional expert support Archive fractional expert support — step 10 of 10 in DMS085 SME Fractional Expert Access. | HR Manager Closure | Closure evidence: Consultation records closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Consult fractional expert support Closure date: 2026-02-18 |

MP-146.1 — Identify fractional expert support need · Fractional expert support need identified

| # | Fractional expert support need | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Consultation records | Output | Affects Consultation records; followed by HR Manager. | High | Customer complaint log, Jan 2026 |
| 2 | Recommendations | Output | Affects Recommendations; followed by HR Manager. | Medium | Internal audit report, Jan 2026 |
| 3 | Implementation records | Output | Affects Consultation records; followed by HR Manager. | Medium | Process performance dashboard, Jan 2026 |

MP-146.4 — Schedule fractional expert support · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Consult fractional expert support | Mehdi Fassi | 2026-02-11 | 2026-02-25 | Consultation records |
| 2 | Receive fractional expert support recommendations | Mehdi Fassi | 2026-02-16 | 2026-03-07 | Recommendations |
| 3 | Implement fractional expert support | Mehdi Fassi | 2026-02-21 | 2026-03-17 | Consultation records |

MP-146.5 — Consult fractional expert support · Fractional expert support identified

| # | Fractional expert support | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Consultation records | Output | Affects Consultation records; followed by HR Manager. | High | Regulatory watch bulletin, Dec 2025 |
| 2 | Recommendations | Output | Affects Recommendations; followed by HR Manager. | Medium | Supplier evaluation file, Dec 2025 |
| 3 | Implementation records | Output | Affects Consultation records; followed by HR Manager. | Medium | Management review minutes, Dec 2025 |

MP-146.7 — Implement fractional expert support · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement fractional expert support | Enabled for site execution and prefabrication yard | Needed to produce Consultation records |
| 2 | Owner and notification | HR Manager | Alerts go to the process owner |

MP-146.8 — Follow up fractional expert support · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Consultation records); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Consultation records); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

### DMS091 (MP-152) — SME Simplified Training Management

Simplified training; ensure competence; reduce burden. Owner: HR Manager. Tier 7. Requirements answered: ISO 9001 §7.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-152.1 | Identify SME training plan needs Task: Plan and prepare SME training plan Identify SME training plan needs — step 1 of 10 in DMS091 SME Simplified Training Management. | HR Manager Register items | SME training plan needs identified: 3 rows — see the table below |
| MP-152.2 | Select SME training plan modules Task: Plan and prepare SME training plan Select SME training plan modules — step 2 of 10 in DMS091 SME Simplified Training Management. | HR Manager Register items | SME training plan modules identified: 3 rows — see the table below |
| MP-152.3 | Schedule SME training plan Task: Plan and prepare SME training plan Schedule SME training plan — step 3 of 10 in DMS091 SME Simplified Training Management. | HR Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-152.4 | Deliver SME training plan Task: Plan and prepare SME training plan Deliver SME training plan — step 4 of 10 in DMS091 SME Simplified Training Management. | HR Manager Training | Session / module: Deliver SME training plan — practice session Date: 2026-02-18 Units trained: Human Resources Participants: 27 Effectiveness evaluation method: Quiz Effectiveness (%): 91 |
| MP-152.5 | Record SME training plan completion Task: Execute SME training plan activities Record SME training plan completion — step 5 of 10 in DMS091 SME Simplified Training Management. | HR Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-DMS091-05 Version: 1.1 Content summary: Training records for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-152.6 | Assess SME training plan competence Task: Execute SME training plan activities Assess SME training plan competence — step 6 of 10 in DMS091 SME Simplified Training Management. | HR Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 5 Conclusion: Weighted score 5/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-152.7 | Track SME training plan certifications Task: Execute SME training plan activities Track SME training plan certifications — step 7 of 10 in DMS091 SME Simplified Training Management. | HR Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-152.8 | Schedule SME training plan refreshers Task: Verify, record and close SME training plan Schedule SME training plan refreshers — step 8 of 10 in DMS091 SME Simplified Training Management. | HR Manager Plan | Planned activities (become actions): 2 rows — see the table below On completion: rows become actions. |
| MP-152.9 | Report on SME training plan status Task: Verify, record and close SME training plan Report on SME training plan status — step 9 of 10 in DMS091 SME Simplified Training Management. | HR Manager Communication | Communication records: 2 rows — see the table below |
| MP-152.10 | Update SME training plan Task: Verify, record and close SME training plan Update SME training plan — step 10 of 10 in DMS091 SME Simplified Training Management. | HR Manager Change | Change made: Training records updated: Structural failure. Reason: Customer complaint analysis Documents or records updated: Deliver SME training plan |

MP-152.1 — Identify SME training plan needs · SME training plan needs identified

| # | SME training plan needs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Training records | Output | Affects Training records; followed by HR Manager. | High | Customer complaint log, Jan 2026 |
| 2 | Competence records | Output | Affects Competence records; followed by HR Manager. | Medium | Internal audit report, Jan 2026 |
| 3 | Certifications | Output | Affects Training records; followed by HR Manager. | Medium | Process performance dashboard, Jan 2026 |

MP-152.2 — Select SME training plan modules · SME training plan modules identified

| # | SME training plan modules | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Training records | Output | Affects Training records; followed by HR Manager. | High | Internal audit report, Jan 2026 |
| 2 | Competence records | Output | Affects Competence records; followed by HR Manager. | Medium | Process performance dashboard, Jan 2026 |
| 3 | Certifications | Output | Affects Training records; followed by HR Manager. | Medium | Interview with the process owner, Jan 2026 |

MP-152.3 — Schedule SME training plan · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Deliver SME training plan | Mehdi Fassi | 2026-02-19 | 2026-03-05 | Training records |
| 2 | Record SME training plan completion | Mehdi Fassi | 2026-02-24 | 2026-03-15 | Competence records |
| 3 | Assess SME training plan competence | Mehdi Fassi | 2026-03-01 | 2026-03-25 | Training records |

MP-152.6 — Assess SME training plan competence · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Training records complete and up to date | 30 | 5 | Training records reviewed on 2026-02-12; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.2 met | 30 | 5 | Checked against ISO 9001 §7.2 with the checklist of the phase gate. |
| 3 | Evidence available for Competence records | 20 | 5 | Records filed in the project: Competence records. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-152.7 — Track SME training plan certifications · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Training records); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Training records); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-152.8 — Schedule SME training plan refreshers · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Report on SME training plan status | Mehdi Fassi | 2026-02-19 | 2026-03-05 | Training records |
| 2 | Update SME training plan | Mehdi Fassi | 2026-02-24 | 2026-03-15 | Competence records |

MP-152.9 — Report on SME training plan status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME employees | E-mail | 2026-02-23 | Training records: what changes for you and what to do by 2026-03-09. | HR Manager |
| 2 | SME management | Intranet | 2026-02-25 | Competence records: what changes for you and what to do by 2026-03-09. | HR Manager |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-03 — Risk To Resilience

Goals: Manage controls, third-party risk, continuity, functional safety, process safety, crisis

From trigger to terminal event: Risk assessment cycle, incident, regulatory change, or functional safety requirement → Controls, third-party risk managed, continuity tested, functional/process safety assured, crisis ready

### DMS088 (MP-149) — SME Simplified Risk Register

Simplified risk management; reduce complexity; ensure coverage. Owner: Risk Manager. Tier 7. Requirements answered: ISO 9001 §6.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-149.1 | Select SME risk register template Task: Plan and prepare SME risk register Select SME risk register template — step 1 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Register items | SME risk register template identified: 3 rows — see the table below |
| MP-149.2 | Identify SME risk register Task: Plan and prepare SME risk register Identify SME risk register — step 2 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Register items | SME risk register identified: 4 rows — see the table below |
| MP-149.3 | Assess SME risk register likelihood/impact Task: Plan and prepare SME risk register Assess SME risk register likelihood/impact — step 3 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Weighted score 3.5/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-149.4 | Prioritize SME risk register Task: Plan and prepare SME risk register Prioritize SME risk register — step 4 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.6 Conclusion: Weighted score 4.6/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-149.5 | Define SME risk register mitigation Task: Execute SME risk register activities Define SME risk register mitigation — step 5 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Register items | SME risk register mitigation identified: 3 rows — see the table below |
| MP-149.6 | Assign SME risk register owners Task: Execute SME risk register activities Assign SME risk register owners — step 6 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Assignment | Role: Risk Manager Person (from the OBS): Amina Ouazzani Organization units covered: Finance RACSI of the macro process: R: Risk Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-149.7 | Monitor SME risk register Task: Execute SME risk register activities Monitor SME risk register — step 7 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-149.8 | Review SME risk register quarterly Task: Verify, record and close SME risk register Review SME risk register quarterly — step 8 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Execution | What was done: Review SME risk register quarterly carried out on site execution and prefabrication yard; Risk register updated. Records that prove it: — Completion (%): 100 |
| MP-149.9 | Update SME risk register Task: Verify, record and close SME risk register Update SME risk register — step 9 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Change | Change made: Risk register updated: BIM model clash not resolved. Reason: Decision of the management review Documents or records updated: — |
| MP-149.10 | Report on SME risk register status Task: Verify, record and close SME risk register Report on SME risk register status — step 10 of 10 in DMS088 SME Simplified Risk Register. | Risk Manager Communication | Communication records: 2 rows — see the table below |

MP-149.1 — Select SME risk register template · SME risk register template identified

| # | SME risk register template | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Risk register | Output | Affects Risk register; followed by Risk Manager. | High | Customer complaint log, Feb 2026 |
| 2 | Risk assessments | Output | Affects Risk assessments; followed by Risk Manager. | Medium | Internal audit report, Jan 2026 |
| 3 | Mitigation plans | Output | Affects Risk register; followed by Risk Manager. | Medium | Process performance dashboard, Jan 2026 |

MP-149.2 — Identify SME risk register · SME risk register identified

| # | SME risk register | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Structural failure | Risk | Affects Risk register; followed by Risk Manager. | High | Internal audit report, Jan 2026 |
| 2 | BIM data loss | Risk | Affects Risk assessments; followed by Risk Manager. | Medium | Process performance dashboard, Jan 2026 |
| 3 | CE non-compliance | Risk | Affects Risk register; followed by Risk Manager. | Medium | Interview with the process owner, Jan 2026 |
| 4 | Weld not conforming to EN 1090 | Risk | Affects Risk assessments; followed by Risk Manager. | Low | Regulatory watch bulletin, Jan 2026 |

MP-149.3 — Assess SME risk register likelihood/impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Risk register complete and up to date | 30 | 4 | Risk register reviewed on 2026-02-16; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.1 met | 30 | 3 | Checked against ISO 9001 §6.1 with the checklist of the phase gate. |
| 3 | Evidence available for Risk assessments | 20 | 3 | Records filed in the project: Risk assessments. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-149.4 — Prioritize SME risk register · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Risk register complete and up to date | 30 | 5 | Risk register reviewed on 2026-02-18; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.1 met | 30 | 5 | Checked against ISO 9001 §6.1 with the checklist of the phase gate. |
| 3 | Evidence available for Risk assessments | 20 | 5 | Records filed in the project: Risk assessments. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-149.5 — Define SME risk register mitigation · SME risk register mitigation identified

| # | SME risk register mitigation | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Risk register | Output | Affects Risk register; followed by Risk Manager. | High | Regulatory watch bulletin, Jan 2026 |
| 2 | Risk assessments | Output | Affects Risk assessments; followed by Risk Manager. | Medium | Supplier evaluation file, Dec 2025 |
| 3 | Mitigation plans | Output | Affects Risk register; followed by Risk Manager. | Medium | Management review minutes, Dec 2025 |

MP-149.7 — Monitor SME risk register · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Risk register); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Risk register); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-149.10 — Report on SME risk register status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-02-26 | Risk register: what changes for you and what to do by 2026-03-12. | Risk Manager |
| 2 | SME management | Notice board | 2026-02-28 | Risk assessments: what changes for you and what to do by 2026-03-12. | Risk Manager |

### DMS101 (MP-162) — SME Exit and Transition

Support exit/sale/transition; preserve IMS records; smooth handover. Owner: IMS Manager. Tier 7. Requirements answered: ISO 9001 §6.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-162.1 | Plan SME exit and transition Task: Plan and prepare SME exit and transition Plan SME exit and transition — step 1 of 10 in DMS101 SME Exit and Transition. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-162.2 | Assess IMS status Task: Plan and prepare SME exit and transition Assess IMS status — step 2 of 10 in DMS101 SME Exit and Transition. | IMS Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: weld not conforming to EN 1090. Action recorded in the action plan. |
| MP-162.3 | Compile SME exit and transition docs Task: Plan and prepare SME exit and transition Compile SME exit and transition docs — step 3 of 10 in DMS101 SME Exit and Transition. | IMS Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-DMS101-03 Version: 2.0 Content summary: Exit plan for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-162.4 | Transfer SME exit and transition records Task: Plan and prepare SME exit and transition Transfer SME exit and transition records — step 4 of 10 in DMS101 SME Exit and Transition. | IMS Manager Execution | What was done: Transfer SME exit and transition records carried out on site execution and prefabrication yard; Exit plan updated. Records that prove it: Assess IMS status Completion (%): 100 |
| MP-162.5 | Train SME exit and transition successor Task: Execute SME exit and transition activities Train SME exit and transition successor — step 5 of 10 in DMS101 SME Exit and Transition. | IMS Manager Training | Session / module: Train SME exit and transition successor — practice session Date: 2026-03-02 Units trained: Nova Build & Construct Participants: 27 Effectiveness evaluation method: Practical test Effectiveness (%): 95 |
| MP-162.6 | Support due diligence Task: Execute SME exit and transition activities Support due diligence — step 6 of 10 in DMS101 SME Exit and Transition. | IMS Manager Execution | What was done: Support due diligence carried out on site execution and prefabrication yard; Exit plan updated. Records that prove it: Assess IMS status Completion (%): 100 |
| MP-162.7 | Coordinate SME exit and transition buyer Task: Execute SME exit and transition activities Coordinate SME exit and transition buyer — step 7 of 10 in DMS101 SME Exit and Transition. | IMS Manager Execution | What was done: Coordinate SME exit and transition buyer carried out on site execution and prefabrication yard; Exit plan updated. Records that prove it: Assess IMS status Completion (%): 100 |
| MP-162.8 | Complete SME exit and transition handover Task: Verify, record and close SME exit and transition Complete SME exit and transition handover — step 8 of 10 in DMS101 SME Exit and Transition. | IMS Manager Closure | Closure evidence: Exit plan closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Assess IMS status Closure date: 2026-03-01 |
| MP-162.9 | Archive SME exit and transition records Task: Verify, record and close SME exit and transition Archive SME exit and transition records — step 9 of 10 in DMS101 SME Exit and Transition. | IMS Manager Closure | Closure evidence: Exit plan closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Assess IMS status Closure date: 2026-03-05 |
| MP-162.10 | Close SME exit and transition account Task: Verify, record and close SME exit and transition Close SME exit and transition account — step 10 of 10 in DMS101 SME Exit and Transition. | IMS Manager Closure | Closure evidence: Exit plan closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Assess IMS status Closure date: 2026-03-01 |

MP-162.1 — Plan SME exit and transition · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Assess IMS status | Karim Tazi | 2026-02-25 | 2026-03-11 | Exit plan |
| 2 | Compile SME exit and transition docs | Karim Tazi | 2026-03-02 | 2026-03-21 | IMS documentation package |
| 3 | Transfer SME exit and transition records | Karim Tazi | 2026-03-07 | 2026-03-31 | Exit plan |

MP-162.2 — Assess IMS status · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Exit plan complete and up to date | 30 | 4 | Exit plan reviewed on 2026-02-25; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §6.3 met | 30 | 5 | Checked against ISO 9001 §6.3 with the checklist of the phase gate. |
| 3 | Evidence available for IMS documentation package | 20 | 4 | Records filed in the project: IMS documentation package. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-04 — Compliance To Achievement

Goals: Deploy, audit, certify, maintain the management system

From trigger to terminal event: Readiness for certification, surveillance audit due, or new compliance obligation → Certification achieved or maintained; findings closed; compliance obligations met

### UMS033 (MP-015) — Management System Deployment and Implementation

Deploy the management system; conduct pilots; prepare teams; move to steady state. Owner: Compliance Officer. Tier 1. Requirements answered: ISO 9001 §8.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-015.1 | Define management system deployment phases Task: Plan and prepare management system deployment Define management system deployment phases — step 1 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Register items | Management system deployment phases identified: 3 rows — see the table below |
| MP-015.2 | Select management system deployment pilots Task: Plan and prepare management system deployment Select management system deployment pilots — step 2 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Assignment | Role: Compliance Officer Person (from the OBS): Rachid Alaoui Organization units covered: Finance RACSI of the macro process: R: Compliance Officer · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-015.3 | Conduct management system deployment pilot Task: Plan and prepare management system deployment Conduct management system deployment pilot — step 3 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Execution | What was done: Conduct management system deployment pilot carried out on site execution and prefabrication yard; Deployed processes updated. Records that prove it: — Completion (%): 100 |
| MP-015.4 | Refine management system deployment Task: Plan and prepare management system deployment Refine management system deployment — step 4 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Change | Change made: Deployed processes updated: Structural failure. Reason: Finding of the internal audit Documents or records updated: — |
| MP-015.5 | Prepare management system deployment teams Task: Execute management system deployment activities Prepare management system deployment teams — step 5 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS033-05 Version: 2.0 Content summary: Deployed processes for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-015.6 | Validate management system deployment schedule Task: Execute management system deployment activities Validate management system deployment schedule — step 6 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Deployed processes approved against ISO 9001; no blocking point. |
| MP-015.7 | Verify management system deployment readiness Task: Execute management system deployment activities Verify management system deployment readiness — step 7 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.3 Conclusion: Weighted score 3.3/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-015.8 | Execute management system deployment transition Task: Verify, record and close management system deployment Execute management system deployment transition — step 8 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Execution | What was done: Execute management system deployment transition carried out on site execution and prefabrication yard; Deployed processes updated. Records that prove it: — Completion (%): 100 |
| MP-015.9 | Support management system deployment users Task: Verify, record and close management system deployment Support management system deployment users — step 9 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Execution | What was done: Support management system deployment users carried out on site execution and prefabrication yard; Deployed processes updated. Records that prove it: — Completion (%): 100 |
| MP-015.10 | Move to steady state Task: Verify, record and close management system deployment Move to steady state — step 10 of 10 in UMS033 Management System Deployment and Implementation. | Compliance Officer Execution | What was done: Move to steady state carried out on site execution and prefabrication yard; Deployed processes updated. Records that prove it: — Completion (%): 100 |

MP-015.1 — Define management system deployment phases · Management system deployment phases identified

| # | Management system deployment phases | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Deployed processes | Output | Affects Deployed processes; followed by Compliance Officer. | High | Customer complaint log, Feb 2026 |
| 2 | Trained personnel | Output | Affects Trained personnel; followed by Compliance Officer. | Medium | Internal audit report, Feb 2026 |
| 3 | Transition records | Output | Affects Deployed processes; followed by Compliance Officer. | Medium | Process performance dashboard, Jan 2026 |

MP-015.6 — Validate management system deployment schedule · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Deployed processes complete | Yes | Deployed processes v1.0 |
| 2 | Requirements of ISO 9001 §8.1 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-015.7 — Verify management system deployment readiness · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Deployed processes complete and up to date | 30 | 4 | Deployed processes reviewed on 2026-03-02; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §8.1 met | 30 | 3 | Checked against ISO 9001 §8.1 with the checklist of the phase gate. |
| 3 | Evidence available for Trained personnel | 20 | 3 | Records filed in the project: Trained personnel. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

### UMS037 (MP-016) — Mock Audit, Pre-Certification, and Gap Diagnosis

Conduct mock audit; identify findings; validate; define actions. Owner: Compliance Officer. Tier 1. Requirements answered: ISO 9001 §9.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-016.1 | Define mock audit and gap diagnosis scope Task: Plan and prepare mock audit and gap diagnosis Define mock audit and gap diagnosis scope — step 1 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Register items | Mock audit and gap diagnosis scope identified: 3 rows — see the table below |
| MP-016.2 | Plan mock audit and gap diagnosis Task: Plan and prepare mock audit and gap diagnosis Plan mock audit and gap diagnosis — step 2 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-016.3 | Conduct mock audit and gap diagnosis Task: Plan and prepare mock audit and gap diagnosis Conduct mock audit and gap diagnosis — step 3 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Execution | What was done: Conduct mock audit and gap diagnosis carried out on site execution and prefabrication yard; Mock audit report updated. Records that prove it: Conduct mock audit and gap diagnosis Completion (%): 100 |
| MP-016.4 | Identify mock audit and gap diagnosis findings Task: Plan and prepare mock audit and gap diagnosis Identify mock audit and gap diagnosis findings — step 4 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Register items | Mock audit and gap diagnosis findings identified: 3 rows — see the table below |
| MP-016.5 | Categorize mock audit and gap diagnosis Task: Execute mock audit and gap diagnosis activities Categorize mock audit and gap diagnosis — step 5 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Execution | What was done: Categorize mock audit and gap diagnosis carried out on site execution and prefabrication yard; Mock audit report updated. Records that prove it: Conduct mock audit and gap diagnosis Completion (%): 100 |
| MP-016.6 | Validate mock audit and gap diagnosis Task: Execute mock audit and gap diagnosis activities Validate mock audit and gap diagnosis — step 6 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Mock audit report approved against ISO 9001; no blocking point. |
| MP-016.7 | Issue mock audit and gap diagnosis report Task: Execute mock audit and gap diagnosis activities Issue mock audit and gap diagnosis report — step 7 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS037-07 Version: 2.0 Content summary: Mock audit report for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-016.8 | Present mock audit and gap diagnosis Task: Verify, record and close mock audit and gap diagnosis Present mock audit and gap diagnosis — step 8 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-016.9 | Define mock audit and gap diagnosis plans Task: Verify, record and close mock audit and gap diagnosis Define mock audit and gap diagnosis plans — step 9 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Plan | Planned activities (become actions): 1 row — see the table below On completion: rows become actions. |
| MP-016.10 | Monitor mock audit and gap diagnosis Task: Verify, record and close mock audit and gap diagnosis Monitor mock audit and gap diagnosis — step 10 of 10 in UMS037 Mock Audit, Pre-Certification, and Gap Diagnosis. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |

MP-016.1 — Define mock audit and gap diagnosis scope · Mock audit and gap diagnosis scope identified

| # | Mock audit and gap diagnosis scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Mock audit report | Output | Affects Mock audit report; followed by Compliance Officer. | High | Customer complaint log, Feb 2026 |
| 2 | Findings log | Output | Affects Findings log; followed by Compliance Officer. | Medium | Internal audit report, Feb 2026 |
| 3 | Corrective action plans | Output | Affects Mock audit report; followed by Compliance Officer. | Medium | Process performance dashboard, Feb 2026 |

MP-016.2 — Plan mock audit and gap diagnosis · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Conduct mock audit and gap diagnosis | Rachid Alaoui | 2026-03-11 | 2026-03-25 | Mock audit report |
| 2 | Identify mock audit and gap diagnosis findings | Rachid Alaoui | 2026-03-16 | 2026-04-04 | Findings log |
| 3 | Categorize mock audit and gap diagnosis | Rachid Alaoui | 2026-03-21 | 2026-04-14 | Mock audit report |

MP-016.4 — Identify mock audit and gap diagnosis findings · Mock audit and gap diagnosis findings identified

| # | Mock audit and gap diagnosis findings | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Weld not conforming to EN 1090 | Nonconformity | Affects Mock audit report; followed by Compliance Officer. | High | Interview with the process owner, Jan 2026 |
| 2 | BIM model clash not resolved | Nonconformity | Affects Findings log; followed by Compliance Officer. | Medium | Regulatory watch bulletin, Jan 2026 |
| 3 | Concrete cover below spec | Nonconformity | Affects Mock audit report; followed by Compliance Officer. | Medium | Supplier evaluation file, Jan 2026 |

MP-016.6 — Validate mock audit and gap diagnosis · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Mock audit report complete | Yes | Mock audit report v1.0 |
| 2 | Requirements of ISO 9001 §9.2 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-016.8 — Present mock audit and gap diagnosis · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Meeting | 2026-03-12 | Mock audit report: what changes for you and what to do by 2026-03-26. | Compliance Officer |
| 2 | Certification body | E-mail | 2026-03-14 | Findings log: what changes for you and what to do by 2026-03-26. | Compliance Officer |

MP-016.9 — Define mock audit and gap diagnosis plans · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Monitor mock audit and gap diagnosis | Rachid Alaoui | 2026-03-13 | 2026-03-27 | Mock audit report |

MP-016.10 — Monitor mock audit and gap diagnosis · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Mock audit report); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Mock audit report); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

### UMS038 (MP-017) — Certification Audit Preparation and Coordination

Select certifier; coordinate dates; support audit; obtain certification. Owner: Compliance Officer. Tier 1. Requirements answered: ISO/IEC 17021-1 (certification audit).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-017.1 | Select certification audit certifier Task: Plan and prepare certification audit Select certification audit certifier — step 1 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Register items | Certification audit certifier identified: 3 rows — see the table below |
| MP-017.2 | Coordinate certification audit dates Task: Plan and prepare certification audit Coordinate certification audit dates — step 2 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Execution | What was done: Coordinate certification audit dates carried out on site execution and prefabrication yard; Certification report updated. Records that prove it: CERT-1 — ISO 9001 Completion (%): 100 |
| MP-017.3 | Prepare certification audit dossiers Task: Plan and prepare certification audit Prepare certification audit dossiers — step 3 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS038-03 Version: 1.0 Content summary: Certification report for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-017.4 | Designate certification audit accompanists Task: Plan and prepare certification audit Designate certification audit accompanists — step 4 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-017.5 | Monitor certification audit Task: Execute certification audit activities Monitor certification audit — step 5 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-017.6 | Analyze certification audit findings Task: Execute certification audit activities Analyze certification audit findings — step 6 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.6 Conclusion: Weighted score 4.6/5. Main gap: weld not conforming to EN 1090. Action recorded in the action plan. |
| MP-017.7 | Validate certification audit findings Task: Execute certification audit activities Validate certification audit findings — step 7 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Certification report approved against ISO 9001; no blocking point. |
| MP-017.8 | Correct certification audit immediately Task: Verify, record and close certification audit Correct certification audit immediately — step 8 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Change | Change made: Certification report updated: BIM model clash not resolved. Reason: Finding of the internal audit Documents or records updated: CERT-1 — ISO 9001; Monitor certification audit |
| MP-017.9 | Close and obtain Task: Verify, record and close certification audit Close and obtain — step 9 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Certification report approved against ISO 9001; no blocking point. |
| MP-017.10 | Celebrate certification audit achievements Task: Verify, record and close certification audit Celebrate certification audit achievements — step 10 of 10 in UMS038 Certification Audit Preparation and Coordination. | Compliance Officer Execution | What was done: Celebrate certification audit achievements carried out on site execution and prefabrication yard; Certification report updated. Records that prove it: CERT-1 — ISO 9001; Monitor certification audit Completion (%): 100 |

MP-017.1 — Select certification audit certifier · Certification audit certifier identified

| # | Certification audit certifier | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Certification report | Output | Affects Certification report; followed by Compliance Officer. | High | Customer complaint log, Feb 2026 |
| 2 | Certificate | Output | Affects Certificate; followed by Compliance Officer. | Medium | Internal audit report, Feb 2026 |
| 3 | Corrective actions | Output | Affects Certification report; followed by Compliance Officer. | Medium | Process performance dashboard, Feb 2026 |

MP-017.4 — Designate certification audit accompanists · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Monitor certification audit | Rachid Alaoui | 2026-03-16 | 2026-03-30 | Certification report |
| 2 | Analyze certification audit findings | Rachid Alaoui | 2026-03-21 | 2026-04-09 | Certificate |
| 3 | Validate certification audit findings | Rachid Alaoui | 2026-03-26 | 2026-04-19 | Certification report |

MP-017.5 — Monitor certification audit · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Certification report); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Certification report); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-017.6 — Analyze certification audit findings · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Certification report complete and up to date | 30 | 5 | Certification report reviewed on 2026-03-13; 2 gaps corrected. |
| 2 | Requirements of ISO/IEC 17021-1 (certification audit) met | 30 | 5 | Checked against ISO/IEC 17021-1 (certification audit) with the checklist of the phase gate. |
| 3 | Evidence available for Certificate | 20 | 4 | Records filed in the project: Certificate. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-017.7 — Validate certification audit findings · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Certification report complete | Yes | Certification report v1.0 |
| 2 | Requirements of ISO/IEC 17021-1 (certification audit) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-017.9 — Close and obtain · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Certification report complete | Yes | Certification report v1.0 |
| 2 | Requirements of ISO/IEC 17021-1 (certification audit) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### DMS035 (MP-096) — Multi-Standard Certification Portfolio Management

Manage multiple certifications; track status/renewals; coordinate audits; optimize cost. Owner: Compliance Officer. Tier 5.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-096.1 | Register certification portfolio Task: Plan and prepare certification portfolio Register certification portfolio — step 1 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-DMS035-01 Version: 1.1 Content summary: Certification portfolio for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-096.2 | Track certification portfolio status Task: Plan and prepare certification portfolio Track certification portfolio status — step 2 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-096.3 | Schedule certification portfolio audits Task: Plan and prepare certification portfolio Schedule certification portfolio audits — step 3 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-096.4 | Coordinate certification portfolio across standards Task: Plan and prepare certification portfolio Coordinate certification portfolio across standards — step 4 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Execution | What was done: Coordinate certification portfolio across standards carried out on site execution and prefabrication yard; Certification portfolio updated. Records that prove it: Coordinate certification portfolio across standards Completion (%): 100 |
| MP-096.5 | Share certification portfolio evidence Task: Execute certification portfolio activities Share certification portfolio evidence — step 5 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-096.6 | Track certification portfolio costs Task: Execute certification portfolio activities Track certification portfolio costs — step 6 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-096.7 | Alert certification portfolio on renewals Task: Execute certification portfolio activities Alert certification portfolio on renewals — step 7 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-096.8 | Provide certification portfolio dashboard Task: Verify, record and close certification portfolio Provide certification portfolio dashboard — step 8 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-096.9 | Optimize certification portfolio calendar Task: Verify, record and close certification portfolio Optimize certification portfolio calendar — step 9 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Change | Change made: Certification portfolio updated: BIM model clash not resolved. Reason: Decision of the management review Documents or records updated: Coordinate certification portfolio across standards |
| MP-096.10 | Report on certification portfolio status Task: Verify, record and close certification portfolio Report on certification portfolio status — step 10 of 10 in DMS035 Multi-Standard Certification Portfolio Management. | Compliance Officer Communication | Communication records: 2 rows — see the table below |

MP-096.2 — Track certification portfolio status · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-09 — Certificates maintained | Certificates maintained measures the result of this macro process (Certification portfolio); it is the KPI its owner reviews at each Monthly review. | 100 | 100% |

MP-096.3 — Schedule certification portfolio audits · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Coordinate certification portfolio across standards | Rachid Alaoui | 2026-03-19 | 2026-04-02 | Certification portfolio |
| 2 | Share certification portfolio evidence | Rachid Alaoui | 2026-03-24 | 2026-04-12 | Audit calendar |
| 3 | Track certification portfolio costs | Rachid Alaoui | 2026-03-29 | 2026-04-22 | Certification portfolio |

MP-096.5 — Share certification portfolio evidence · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | E-mail | 2026-03-21 | Certification portfolio: what changes for you and what to do by 2026-04-04. | Compliance Officer |
| 2 | Quality mgrs | Intranet | 2026-03-23 | Audit calendar: what changes for you and what to do by 2026-04-04. | Compliance Officer |

MP-096.6 — Track certification portfolio costs · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-09 — Certificates maintained | Certificates maintained measures the result of this macro process (Certification portfolio); it is the KPI its owner reviews at each Monthly review. | 100 | 100% |

MP-096.7 — Alert certification portfolio on renewals · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Notice board | 2026-03-26 | Certification portfolio: what changes for you and what to do by 2026-04-09. | Compliance Officer |
| 2 | Quality mgrs | Meeting | 2026-03-28 | Audit calendar: what changes for you and what to do by 2026-04-09. | Compliance Officer |

MP-096.8 — Provide certification portfolio dashboard · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Provide certification portfolio dashboard | Enabled for site execution and prefabrication yard | Needed to produce Certification portfolio |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-096.10 — Report on certification portfolio status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Intranet | 2026-03-23 | Certification portfolio: what changes for you and what to do by 2026-04-06. | Compliance Officer |
| 2 | Quality mgrs | Notice board | 2026-03-25 | Audit calendar: what changes for you and what to do by 2026-04-06. | Compliance Officer |

### DMS069 (MP-130) — Anti-Bribery and Corruption Management

Manage per FCPA/UK Bribery Act/ISO 37001; ensure ethical conduct. Owner: Compliance Officer. Tier 6.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-130.1 | Develop anti-bribery programme policy Task: Plan and prepare anti-bribery programme Develop anti-bribery programme policy — step 1 of 10 in DMS069 Anti-Bribery and Corruption Management. | Compliance Officer Execution | What was done: Develop anti-bribery programme policy carried out on site execution and prefabrication yard; Anti-bribery policy updated. Records that prove it: — Completion (%): 100 |
| MP-130.2 | Conduct risk assessment Task: Plan and prepare anti-bribery programme Conduct risk assessment — step 2 of 10 in DMS069 Anti-Bribery and Corruption Management. | Compliance Officer Execution | What was done: Conduct risk assessment carried out on site execution and prefabrication yard; Anti-bribery policy updated. Records that prove it: — Completion (%): 100 |
| MP-130.3 | Implement anti-bribery programme controls Task: Plan and prepare anti-bribery programme Implement anti-bribery programme controls — step 3 of 10 in DMS069 Anti-Bribery and Corruption Management. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-130.4 | Train employees on anti-bribery programme Task: Plan and prepare anti-bribery programme Train employees on anti-bribery programme — step 4 of 10 in DMS069 Anti-Bribery and Corruption Management. | Compliance Officer Training | Session / module: Train employees on anti-bribery programme — practice session Date: 2026-03-26 Units trained: Finance Participants: 19 Effectiveness evaluation method: On-the-job observation Effectiveness (%): 96 |
| MP-130.5 | Conduct due diligence Task: Execute anti-bribery programme activities Conduct due diligence — step 5 of 10 in DMS069 Anti-Bribery and Corruption Management. | Compliance Officer Execution | What was done: Conduct due diligence carried out on site execution and prefabrication yard; Anti-bribery policy updated. Records that prove it: — Completion (%): 100 |
| MP-130.6 | Monitor anti-bribery programme Task: Execute anti-bribery programme activities Monitor anti-bribery programme — step 6 of 10 in DMS069 Anti-Bribery and Corruption Management. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-130.7 | Investigate anti-bribery programme incidents Task: Execute anti-bribery programme activities Investigate anti-bribery programme incidents — step 7 of 10 in DMS069 Anti-Bribery and Corruption Management. | Compliance Officer Execution | What was done: Investigate anti-bribery programme incidents carried out on site execution and prefabrication yard; Anti-bribery policy updated. Records that prove it: — Completion (%): 100 |
| MP-130.8 | Report on anti-bribery programme status Task: Verify, record and close anti-bribery programme Report on anti-bribery programme status — step 8 of 10 in DMS069 Anti-Bribery and Corruption Management. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-130.9 | Review and improve anti-bribery programme Task: Verify, record and close anti-bribery programme Review and improve anti-bribery programme — step 9 of 10 in DMS069 Anti-Bribery and Corruption Management. | Compliance Officer Review | Review frequency: Semi-annual Review date: 2026-03-28 Next review: 2026-09-26 Chaired by: Compliance Officer Participants: Compliance Officer, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-130.10 | Certify anti-bribery programme compliance Task: Verify, record and close anti-bribery programme Certify anti-bribery programme compliance — step 10 of 10 in DMS069 Anti-Bribery and Corruption Management. | Compliance Officer Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Compliance Officer Decision comment and conditions: Anti-bribery policy approved against ISO 9001; no blocking point. |

MP-130.3 — Implement anti-bribery programme controls · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement anti-bribery programme controls | Enabled for site execution and prefabrication yard | Needed to produce Anti-bribery policy |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-130.6 — Monitor anti-bribery programme · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Anti-bribery policy); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Anti-bribery policy); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-130.8 — Report on anti-bribery programme status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Board | Meeting | 2026-03-29 | Anti-bribery policy: what changes for you and what to do by 2026-04-12. | Compliance Officer |
| 2 | Top mgmt | E-mail | 2026-03-31 | Risk assessments: what changes for you and what to do by 2026-04-12. | Compliance Officer |

MP-130.9 — Review and improve anti-bribery programme · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | FCPA requirements | FCPA requirements still valid; minor updates made. |
| 2 | UK Bribery Act | No major change since the last review. |
| 3 | ISO 37001 | Gap found on Risk assessments. |

MP-130.9 — Review and improve anti-bribery programme · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Risk assessments | Rachid Alaoui | 2026-04-27 |

MP-130.10 — Certify anti-bribery programme compliance · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Anti-bribery policy complete | Yes | Anti-bribery policy v1.0 |
| 2 | Requirements of ISO 9001 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### DMS090 (MP-151) — SME Quick Audit Preparation

Quick audit prep; provide checklists; reduce stress. Owner: Compliance Officer. Tier 7. Requirements answered: ISO 9001 §9.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-151.1 | Select SME audit preparation type Task: Plan and prepare SME audit preparation Select SME audit preparation type — step 1 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Register items | SME audit preparation type identified: 3 rows — see the table below |
| MP-151.2 | Download SME audit preparation checklist Task: Plan and prepare SME audit preparation Download SME audit preparation checklist — step 2 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Download SME audit preparation checklist carried out on site execution and prefabrication yard; Checklists updated. Records that prove it: — Completion (%): 100 |
| MP-151.3 | Self-assess SME audit preparation Task: Plan and prepare SME audit preparation Self-assess SME audit preparation — step 3 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Self-assess SME audit preparation carried out on site execution and prefabrication yard; Checklists updated. Records that prove it: — Completion (%): 100 |
| MP-151.4 | Identify SME audit preparation gaps Task: Plan and prepare SME audit preparation Identify SME audit preparation gaps — step 4 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Register items | SME audit preparation gaps identified: 3 rows — see the table below |
| MP-151.5 | Prioritize SME audit preparation Task: Execute SME audit preparation activities Prioritize SME audit preparation — step 5 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.8 Conclusion: Weighted score 3.8/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-151.6 | Implement SME audit preparation corrections Task: Execute SME audit preparation activities Implement SME audit preparation corrections — step 6 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-151.7 | Conduct a mock audit Task: Execute SME audit preparation activities Conduct a mock audit — step 7 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Conduct a mock audit carried out on site execution and prefabrication yard; Checklists updated. Records that prove it: — Completion (%): 100 |
| MP-151.8 | Address SME audit preparation findings Task: Verify, record and close SME audit preparation Address SME audit preparation findings — step 8 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Address SME audit preparation findings carried out on site execution and prefabrication yard; Checklists updated. Records that prove it: — Completion (%): 100 |
| MP-151.9 | Prepare SME audit preparation pack Task: Verify, record and close SME audit preparation Prepare SME audit preparation pack — step 9 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-DMS090-09 Version: 1.0 Content summary: Checklists for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-151.10 | Coordinate auditor on SME audit preparation Task: Verify, record and close SME audit preparation Coordinate auditor on SME audit preparation — step 10 of 10 in DMS090 SME Quick Audit Preparation. | Compliance Officer Execution | What was done: Coordinate auditor on SME audit preparation carried out on site execution and prefabrication yard; Checklists updated. Records that prove it: — Completion (%): 100 |

MP-151.1 — Select SME audit preparation type · SME audit preparation type identified

| # | SME audit preparation type | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Checklists | Output | Affects Checklists; followed by Compliance Officer. | High | Customer complaint log, Mar 2026 |
| 2 | Self-assessment records | Output | Affects Self-assessment records; followed by Compliance Officer. | Medium | Internal audit report, Mar 2026 |
| 3 | Gap analysis | Output | Affects Checklists; followed by Compliance Officer. | Medium | Process performance dashboard, Feb 2026 |

MP-151.4 — Identify SME audit preparation gaps · SME audit preparation gaps identified

| # | SME audit preparation gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Checklists | Output | Affects Checklists; followed by Compliance Officer. | High | Interview with the process owner, Feb 2026 |
| 2 | Self-assessment records | Output | Affects Self-assessment records; followed by Compliance Officer. | Medium | Regulatory watch bulletin, Feb 2026 |
| 3 | Gap analysis | Output | Affects Checklists; followed by Compliance Officer. | Medium | Supplier evaluation file, Jan 2026 |

MP-151.5 — Prioritize SME audit preparation · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Checklists complete and up to date | 30 | 4 | Checklists reviewed on 2026-03-26; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.2 met | 30 | 4 | Checked against ISO 9001 §9.2 with the checklist of the phase gate. |
| 3 | Evidence available for Self-assessment records | 20 | 3 | Records filed in the project: Self-assessment records. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-151.6 — Implement SME audit preparation corrections · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement SME audit preparation corrections | Enabled for site execution and prefabrication yard | Needed to produce Checklists |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

### DMS092 (MP-153) — SME Cost-Effective Compliance

Cost-effective compliance; prioritize essential; reduce costs. Owner: Compliance Officer. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-153.1 | Identify SME compliance budget mandatory Task: Plan and prepare SME compliance budget Identify SME compliance budget mandatory — step 1 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Register items | SME compliance budget mandatory identified: 3 rows — see the table below |
| MP-153.2 | Prioritize SME compliance budget by risk Task: Plan and prepare SME compliance budget Prioritize SME compliance budget by risk — step 2 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.2 Conclusion: Weighted score 3.2/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-153.3 | Allocate SME compliance budget Task: Plan and prepare SME compliance budget Allocate SME compliance budget — step 3 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Assignment | Role: Compliance Officer Person (from the OBS): Rachid Alaoui Organization units covered: Finance RACSI of the macro process: R: Compliance Officer · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-153.4 | Select SME compliance budget solutions Task: Plan and prepare SME compliance budget Select SME compliance budget solutions — step 4 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Register items | SME compliance budget solutions identified: 3 rows — see the table below |
| MP-153.5 | Implement SME compliance budget controls Task: Execute SME compliance budget activities Implement SME compliance budget controls — step 5 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-153.6 | Monitor SME compliance budget Task: Execute SME compliance budget activities Monitor SME compliance budget — step 6 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-153.7 | Review SME compliance budget costs Task: Execute SME compliance budget activities Review SME compliance budget costs — step 7 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Execution | What was done: Review SME compliance budget costs carried out on site execution and prefabrication yard; Compliance plans updated. Records that prove it: — Completion (%): 100 |
| MP-153.8 | Optimize SME compliance budget Task: Verify, record and close SME compliance budget Optimize SME compliance budget — step 8 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Change | Change made: Compliance plans updated: BIM model clash not resolved. Reason: Finding of the internal audit Documents or records updated: — |
| MP-153.9 | Report on SME compliance budget status Task: Verify, record and close SME compliance budget Report on SME compliance budget status — step 9 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-153.10 | Plan SME compliance budget growth Task: Verify, record and close SME compliance budget Plan SME compliance budget growth — step 10 of 10 in DMS092 SME Cost-Effective Compliance. | Compliance Officer Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |

MP-153.1 — Identify SME compliance budget mandatory · SME compliance budget mandatory identified

| # | SME compliance budget mandatory | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance plans | Output | Affects Compliance plans; followed by Compliance Officer. | High | Customer complaint log, Mar 2026 |
| 2 | Budget allocations | Output | Affects Budget allocations; followed by Compliance Officer. | Medium | Internal audit report, Mar 2026 |
| 3 | Implementation records | Output | Affects Compliance plans; followed by Compliance Officer. | Medium | Process performance dashboard, Mar 2026 |

MP-153.2 — Prioritize SME compliance budget by risk · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Compliance plans complete and up to date | 30 | 3 | Compliance plans reviewed on 2026-03-29; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 3 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Budget allocations | 20 | 3 | Records filed in the project: Budget allocations. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-153.4 — Select SME compliance budget solutions · SME compliance budget solutions identified

| # | SME compliance budget solutions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Compliance plans | Output | Affects Compliance plans; followed by Compliance Officer. | High | Interview with the process owner, Feb 2026 |
| 2 | Budget allocations | Output | Affects Budget allocations; followed by Compliance Officer. | Medium | Regulatory watch bulletin, Feb 2026 |
| 3 | Implementation records | Output | Affects Compliance plans; followed by Compliance Officer. | Medium | Supplier evaluation file, Feb 2026 |

MP-153.5 — Implement SME compliance budget controls · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement SME compliance budget controls | Enabled for site execution and prefabrication yard | Needed to produce Compliance plans |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-153.6 — Monitor SME compliance budget · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Compliance plans); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Compliance plans); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-153.9 — Report on SME compliance budget status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-04-10 | Compliance plans: what changes for you and what to do by 2026-04-24. | Compliance Officer |
| 2 | SME management | Intranet | 2026-04-12 | Budget allocations: what changes for you and what to do by 2026-04-24. | Compliance Officer |

MP-153.10 — Plan SME compliance budget growth · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Identify mandatory | Rachid Alaoui | 2026-04-11 | 2026-04-25 | Compliance plans |
| 2 | Prioritize by risk | Rachid Alaoui | 2026-04-16 | 2026-05-05 | Budget allocations |
| 3 | Allocate budget | Rachid Alaoui | 2026-04-21 | 2026-05-15 | Compliance plans |

### DMS096 (MP-157) — SME Regulatory Alert Service

Alert to regulatory changes; simplify monitoring; timely compliance. Owner: Compliance Officer. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-157.1 | Configure regulatory alerts profile Task: Plan and prepare regulatory alerts Configure regulatory alerts profile — step 1 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-157.2 | Subscribe regulatory alerts feeds Task: Plan and prepare regulatory alerts Subscribe regulatory alerts feeds — step 2 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Execution | What was done: Subscribe regulatory alerts feeds carried out on site execution and prefabrication yard; Regulatory alerts updated. Records that prove it: — Completion (%): 100 |
| MP-157.3 | Filter regulatory alerts changes Task: Plan and prepare regulatory alerts Filter regulatory alerts changes — step 3 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Execution | What was done: Filter regulatory alerts changes carried out on site execution and prefabrication yard; Regulatory alerts updated. Records that prove it: — Completion (%): 100 |
| MP-157.4 | Assess regulatory alerts impact Task: Plan and prepare regulatory alerts Assess regulatory alerts impact — step 4 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: weld not conforming to EN 1090. Action recorded in the action plan. |
| MP-157.5 | Alert owner on regulatory alerts Task: Execute regulatory alerts activities Alert owner on regulatory alerts — step 5 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-157.6 | Provide regulatory alerts guidance Task: Execute regulatory alerts activities Provide regulatory alerts guidance — step 6 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-157.7 | Recommend regulatory alerts actions Task: Execute regulatory alerts activities Recommend regulatory alerts actions — step 7 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Execution | What was done: Recommend regulatory alerts actions carried out on site execution and prefabrication yard; Regulatory alerts updated. Records that prove it: — Completion (%): 100 |
| MP-157.8 | Track regulatory alerts implementation Task: Verify, record and close regulatory alerts Track regulatory alerts implementation — step 8 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-157.9 | Report on regulatory alerts status Task: Verify, record and close regulatory alerts Report on regulatory alerts status — step 9 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Communication | Communication records: 2 rows — see the table below |
| MP-157.10 | Update regulatory alerts Task: Verify, record and close regulatory alerts Update regulatory alerts — step 10 of 10 in DMS096 SME Regulatory Alert Service. | Compliance Officer Change | Change made: Regulatory alerts updated: Structural failure. Reason: Customer complaint analysis Documents or records updated: — |

MP-157.1 — Configure regulatory alerts profile · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure regulatory alerts profile | Enabled for site execution and prefabrication yard | Needed to produce Regulatory alerts |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-157.4 — Assess regulatory alerts impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Regulatory alerts complete and up to date | 30 | 4 | Regulatory alerts reviewed on 2026-04-09; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 5 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Impact assessments | 20 | 4 | Records filed in the project: Impact assessments. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-157.5 — Alert owner on regulatory alerts · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-04-10 | Regulatory alerts: what changes for you and what to do by 2026-04-24. | Compliance Officer |
| 2 | SME management | Intranet | 2026-04-12 | Impact assessments: what changes for you and what to do by 2026-04-24. | Compliance Officer |

MP-157.6 — Provide regulatory alerts guidance · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Provide regulatory alerts guidance | Enabled for site execution and prefabrication yard | Needed to produce Regulatory alerts |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

MP-157.8 — Track regulatory alerts implementation · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Regulatory alerts); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Regulatory alerts); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-157.9 — Report on regulatory alerts status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-04-12 | Regulatory alerts: what changes for you and what to do by 2026-04-26. | Compliance Officer |
| 2 | SME management | Intranet | 2026-04-14 | Impact assessments: what changes for you and what to do by 2026-04-26. | Compliance Officer |

### DMS099 (MP-160) — SME Multi-Standard Quick Certification

Efficient multiple certifications; reduce costs; streamline audits. Owner: Compliance Officer. Tier 7. Requirements answered: ISO 9001, ISO 14001, ISO 45001.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-160.1 | Identify multi-standard certification targets Task: Plan and prepare multi-standard certification Identify multi-standard certification targets — step 1 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Register items | Multi-standard certification targets identified: 3 rows — see the table below |
| MP-160.2 | Assess multi-standard certification compliance Task: Plan and prepare multi-standard certification Assess multi-standard certification compliance — step 2 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Weighted score 4.4/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-160.3 | Identify multi-standard certification gaps Task: Plan and prepare multi-standard certification Identify multi-standard certification gaps — step 3 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Register items | Multi-standard certification gaps identified: 3 rows — see the table below |
| MP-160.4 | Prioritize multi-standard certification Task: Plan and prepare multi-standard certification Prioritize multi-standard certification — step 4 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.7 Conclusion: Weighted score 4.7/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-160.5 | Implement multi-standard certification corrections Task: Execute multi-standard certification activities Implement multi-standard certification corrections — step 5 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-160.6 | Conduct mock audits for each standard Task: Execute multi-standard certification activities Conduct mock audits for each standard — step 6 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Execution | What was done: Conduct mock audits for each standard carried out on site execution and prefabrication yard; Certification plans updated. Records that prove it: — Completion (%): 100 |
| MP-160.7 | Coordinate multi-standard certification certifiers Task: Execute multi-standard certification activities Coordinate multi-standard certification certifiers — step 7 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Execution | What was done: Coordinate multi-standard certification certifiers carried out on site execution and prefabrication yard; Certification plans updated. Records that prove it: — Completion (%): 100 |
| MP-160.8 | Support multi-standard certification audits Task: Verify, record and close multi-standard certification Support multi-standard certification audits — step 8 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Execution | What was done: Support multi-standard certification audits carried out on site execution and prefabrication yard; Certification plans updated. Records that prove it: — Completion (%): 100 |
| MP-160.9 | Close multi-standard certification findings Task: Verify, record and close multi-standard certification Close multi-standard certification findings — step 9 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Closure | Closure evidence: Certification plans closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: — Closure date: 2026-04-17 |
| MP-160.10 | Maintain multi-standard certification Task: Verify, record and close multi-standard certification Maintain multi-standard certification — step 10 of 10 in DMS099 SME Multi-Standard Quick Certification. | Compliance Officer Execution | What was done: Maintain multi-standard certification carried out on site execution and prefabrication yard; Certification plans updated. Records that prove it: — Completion (%): 100 |

MP-160.1 — Identify multi-standard certification targets · Multi-standard certification targets identified

| # | Multi-standard certification targets | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Certification plans | Output | Affects Certification plans; followed by Compliance Officer. | High | Customer complaint log, Mar 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Compliance Officer. | Medium | Internal audit report, Mar 2026 |
| 3 | Corrective records | Output | Affects Certification plans; followed by Compliance Officer. | Medium | Process performance dashboard, Mar 2026 |

MP-160.2 — Assess multi-standard certification compliance · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Certification plans complete and up to date | 30 | 5 | Certification plans reviewed on 2026-04-13; 2 gaps corrected. |
| 2 | Requirements of ISO 9001, ISO 14001, ISO 45001 met | 30 | 5 | Checked against ISO 9001, ISO 14001, ISO 45001 with the checklist of the phase gate. |
| 3 | Evidence available for Gap analysis | 20 | 4 | Records filed in the project: Gap analysis. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-160.3 — Identify multi-standard certification gaps · Multi-standard certification gaps identified

| # | Multi-standard certification gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Certification plans | Output | Affects Certification plans; followed by Compliance Officer. | High | Process performance dashboard, Mar 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Compliance Officer. | Medium | Interview with the process owner, Mar 2026 |
| 3 | Corrective records | Output | Affects Certification plans; followed by Compliance Officer. | Medium | Regulatory watch bulletin, Feb 2026 |

MP-160.4 — Prioritize multi-standard certification · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Certification plans complete and up to date | 30 | 5 | Certification plans reviewed on 2026-04-15; 2 gaps corrected. |
| 2 | Requirements of ISO 9001, ISO 14001, ISO 45001 met | 30 | 4 | Checked against ISO 9001, ISO 14001, ISO 45001 with the checklist of the phase gate. |
| 3 | Evidence available for Gap analysis | 20 | 5 | Records filed in the project: Gap analysis. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-160.5 — Implement multi-standard certification corrections · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement multi-standard certification corrections | Enabled for site execution and prefabrication yard | Needed to produce Certification plans |
| 2 | Owner and notification | Compliance Officer | Alerts go to the process owner |

### Gate — G4 — Ready for certification

Exit criteria: Mock audit closed; no open major finding; certification body scheduled.

- Open Lifecycle and select the phase card; the gate panel is on the right.

- Tick “Mock audit report issued (mandatory, evidence required)”.

- Tick “All major findings closed (mandatory, evidence required)”.

- Tick “Certification body contract signed (mandatory, evidence required)”.

- Sign in as Top Management (ceo@…) or the IMS Manager and select Go. For Hold or No-Go, type a comment explaining why.

## E2E-05 — People To Capability

Goals: Provide people, competence, documentation, records, measurement, health

From trigger to terminal event: IMS deployment, new hire, documentation change, or medical surveillance requirement → Competent people, controlled documentation, calibrated equipment, health records

### UMS024 (MP-006) — Procedures and Work Instructions Development

Develop procedures; ensure clarity; validate compliance. Owner: Process Excellence Manager. Tier 1. Requirements answered: ISO 9001 §7.5, §8.1.

Documents of this macro process: NV-AEC-QMS-WI (Work instruction).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-006.1 | Identify procedures and work instructions need Task: Plan and prepare procedures and work instructions Identify procedures and work instructions need — step 1 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Register items | Procedures and work instructions need identified: 3 rows — see the table below |
| MP-006.2 | Define procedures and work instructions structure Task: Plan and prepare procedures and work instructions Define procedures and work instructions structure — step 2 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Register items | Procedures and work instructions structure identified: 3 rows — see the table below |
| MP-006.3 | Draft procedures and work instructions Task: Plan and prepare procedures and work instructions Draft procedures and work instructions — step 3 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS024-03 Version: 2.0 Content summary: Procedures for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-WI — Work instruction |
| MP-006.4 | Develop procedures and work instructions Task: Plan and prepare procedures and work instructions Develop procedures and work instructions — step 4 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS024-04 Version: 1.0 Content summary: Procedures for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-WI — Work instruction |
| MP-006.5 | Integrate visual supports Task: Execute procedures and work instructions activities Integrate visual supports — step 5 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-006.6 | Validate procedures and work instructions Task: Execute procedures and work instructions activities Validate procedures and work instructions — step 6 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Process Excellence Manager Decision comment and conditions: Procedures approved against ISO 9001; no blocking point. |
| MP-006.7 | Verify procedures and work instructions compliance Task: Execute procedures and work instructions activities Verify procedures and work instructions compliance — step 7 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 5 Conclusion: Weighted score 5/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-006.8 | Submit procedures and work instructions for approval Task: Execute procedures and work instructions activities Submit procedures and work instructions for approval — step 8 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Execution | What was done: Submit procedures and work instructions for approval carried out on site execution and prefabrication yard; Procedures updated. Records that prove it: NV-AEC-QMS-WI — Work instruction Completion (%): 100 |
| MP-006.9 | Publish procedures and work instructions Task: Verify, record and close procedures and work instructions Publish procedures and work instructions — step 9 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS024-09 Version: 2.0 Content summary: Procedures for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-WI — Work instruction |
| MP-006.10 | Train staff on procedures and work instructions Task: Verify, record and close procedures and work instructions Train staff on procedures and work instructions — step 10 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Training | Session / module: Train staff on procedures and work instructions — practice session Date: 2026-04-28 Units trained: Quality Participants: 27 Effectiveness evaluation method: On-the-job observation Effectiveness (%): 78 |
| MP-006.11 | Plan procedures and work instructions reviews Task: Verify, record and close procedures and work instructions Plan procedures and work instructions reviews — step 11 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Review | Review frequency: Semi-annual Review date: 2026-04-26 Next review: 2026-10-25 Chaired by: Process Excellence Manager Participants: Process Excellence Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-006.12 | Create procedure header Task: Author Task Procedures (Use Cases) Create procedure header — step 12 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS024-12 Version: 1.1 Content summary: Procedures for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-WI — Work instruction |
| MP-006.13 | Define step sequence with exceptions Task: Author Task Procedures (Use Cases) Define step sequence with exceptions — step 13 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Register items | Step sequence with exceptions identified: 3 rows — see the table below |
| MP-006.14 | Generate BPMN diagram from step table Task: Author Task Procedures (Use Cases) Generate BPMN diagram from step table — step 14 of 15 in UMS024 Procedures and Work Instructions Development. | DynamicMS Engine Automated service task | System result confirmed: Generate BPMN diagram from step table: done by the DynamicMS Engine; Procedures available in the project. Records produced: NV-AEC-QMS-WI — Work instruction; Update Work instructions |
| MP-006.15 | Attach KPIs, reporting and alerts Task: Author Task Procedures (Use Cases) Attach KPIs, reporting and alerts — step 15 of 15 in UMS024 Procedures and Work Instructions Development. | Process Excellence Manager Execution | What was done: Attach KPIs, reporting and alerts carried out on site execution and prefabrication yard; Procedures updated. Records that prove it: NV-AEC-QMS-WI — Work instruction; Update Work instructions Completion (%): 100 |

MP-006.1 — Identify procedures and work instructions need · Procedures and work instructions need identified

| # | Procedures and work instructions need | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Procedures | Output | Affects Procedures; followed by Process Excellence Manager. | High | Customer complaint log, Apr 2026 |
| 2 | Work instructions | Output | Affects Work instructions; followed by Process Excellence Manager. | Medium | Internal audit report, Mar 2026 |
| 3 | Visual aids | Output | Affects Procedures; followed by Process Excellence Manager. | Medium | Process performance dashboard, Mar 2026 |

MP-006.2 — Define procedures and work instructions structure · Procedures and work instructions structure identified

| # | Procedures and work instructions structure | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Procedures | Output | Affects Procedures; followed by Process Excellence Manager. | High | Internal audit report, Mar 2026 |
| 2 | Work instructions | Output | Affects Work instructions; followed by Process Excellence Manager. | Medium | Process performance dashboard, Mar 2026 |
| 3 | Visual aids | Output | Affects Procedures; followed by Process Excellence Manager. | Medium | Interview with the process owner, Mar 2026 |

MP-006.5 — Integrate visual supports · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Integrate visual supports | Enabled for site execution and prefabrication yard | Needed to produce Procedures |
| 2 | Owner and notification | Process Excellence Manager | Alerts go to the process owner |

MP-006.6 — Validate procedures and work instructions · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Procedures complete | Yes | Procedures v1.0 |
| 2 | Requirements of ISO 9001 §7.5, §8.1 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-006.7 — Verify procedures and work instructions compliance · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Procedures complete and up to date | 30 | 5 | Procedures reviewed on 2026-04-19; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.5, §8.1 met | 30 | 5 | Checked against ISO 9001 §7.5, §8.1 with the checklist of the phase gate. |
| 3 | Evidence available for Work instructions | 20 | 5 | Records filed in the project: Work instructions. |
| 4 | Results against target | 20 | 5 | KPI KPI-11 used as the measure. |

MP-006.11 — Plan procedures and work instructions reviews · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Process designs | Process designs still valid; minor updates made. |
| 2 | Standard requirements | No major change since the last review. |
| 3 | Documentation standards | Gap found on Work instructions. |

MP-006.11 — Plan procedures and work instructions reviews · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Work instructions | Nabil Zerouali | 2026-05-26 |

MP-006.13 — Define step sequence with exceptions · Step sequence with exceptions identified

| # | Step sequence with exceptions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Procedures | Output | Affects Procedures; followed by Process Excellence Manager. | High | Supplier evaluation file, Dec 2025 |
| 2 | Work instructions | Output | Affects Work instructions; followed by Process Excellence Manager. | Medium | Management review minutes, Dec 2025 |
| 3 | Visual aids | Output | Affects Procedures; followed by Process Excellence Manager. | Medium | Customer complaint log, Dec 2025 |

### UMS021 (MP-025) — Monitoring and Measurement Resources Control

Inventory equipment; plan/execute calibration; assess impact; maintain records. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §7.1.5.

Documents of this macro process: NV-AEC-QMS-CAL (Monitoring and measuring equipment register).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-025.1 | Inventory measuring equipment Task: Plan and prepare measuring equipment Inventory measuring equipment — step 1 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Inventory measuring equipment carried out on site execution and prefabrication yard; Equipment register updated. Records that prove it: NV-AEC-QMS-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |
| MP-025.2 | Establish measuring equipment schedules Task: Plan and prepare measuring equipment Establish measuring equipment schedules — step 2 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Establish measuring equipment schedules carried out on site execution and prefabrication yard; Equipment register updated. Records that prove it: NV-AEC-QMS-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |
| MP-025.3 | Perform measuring equipment calibration Task: Plan and prepare measuring equipment Perform measuring equipment calibration — step 3 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Perform measuring equipment calibration carried out on site execution and prefabrication yard; Equipment register updated. Records that prove it: NV-AEC-QMS-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |
| MP-025.4 | Label calibration status on equipment Task: Execute measuring equipment activities Label calibration status on equipment — step 4 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Label calibration status on equipment carried out on site execution and prefabrication yard; Equipment register updated. Records that prove it: NV-AEC-QMS-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |
| MP-025.5 | Adjust and correct measuring equipment Task: Execute measuring equipment activities Adjust and correct measuring equipment — step 5 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Change | Change made: Equipment register updated: BIM model clash not resolved. Reason: Decision of the management review Documents or records updated: NV-AEC-QMS-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm |
| MP-025.6 | Assess measuring equipment impact Task: Execute measuring equipment activities Assess measuring equipment impact — step 6 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.6 Conclusion: Weighted score 4.6/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-025.7 | Maintain measuring equipment records Task: Verify, record and close measuring equipment Maintain measuring equipment records — step 7 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Document | Document template: TPL-CAL — Monitoring and measuring equipment register Document reference: NV-AEC-QMS-UMS021-07 Version: 1.0 Content summary: Equipment register for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-CAL — Monitoring and measuring equipment register |
| MP-025.8 | Handle measuring equipment nonconforming Task: Verify, record and close measuring equipment Handle measuring equipment nonconforming — step 8 of 8 in UMS021 Monitoring and Measurement Resources Control. | Quality Manager Execution | What was done: Handle measuring equipment nonconforming carried out on site execution and prefabrication yard; Equipment register updated. Records that prove it: NV-AEC-QMS-CAL — Monitoring and measuring equipment register; EQ-01 — Torque wrench 5–60 N·m; EQ-02 — Digital caliper 0–150 mm Completion (%): 100 |

MP-025.6 — Assess measuring equipment impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Equipment register complete and up to date | 30 | 5 | Equipment register reviewed on 2026-04-24; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.1.5 met | 30 | 5 | Checked against ISO 9001 §7.1.5 with the checklist of the phase gate. |
| 3 | Evidence available for Calibration records | 20 | 4 | Records filed in the project: Calibration records. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

### UMS001 (MP-029) — Documentary Lifecycle Control

Define metadata; manage approval; control versions; archive obsolete. Owner: Document Controller. Tier 1. Requirements answered: ISO 9001 §7.5.2, §7.5.3.

Documents of this macro process: NV-AEC-QMS-DOCLIST (Master list of documented information).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-029.1 | Define controlled documents metadata Task: Plan and prepare controlled documents Define controlled documents metadata — step 1 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Register items | Controlled documents metadata identified: 3 rows — see the table below |
| MP-029.2 | Identify controlled documents workflow Task: Plan and prepare controlled documents Identify controlled documents workflow — step 2 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Register items | Controlled documents workflow identified: 3 rows — see the table below |
| MP-029.3 | Draft controlled documents Task: Plan and prepare controlled documents Draft controlled documents — step 3 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Document | Document template: TPL-DOCLIST — Master list of documented information Document reference: NV-AEC-QMS-UMS001-03 Version: 1.0 Content summary: Controlled documents for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-DOCLIST — Master list of documented information |
| MP-029.4 | Peer-review draft documents Task: Plan and prepare controlled documents Peer-review draft documents — step 4 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Execution | What was done: Peer-review draft documents carried out on site execution and prefabrication yard; Controlled documents updated. Records that prove it: NV-AEC-QMS-DOCLIST — Master list of documented information Completion (%): 100 |
| MP-029.5 | Check controlled documents compliance Task: Execute controlled documents activities Check controlled documents compliance — step 5 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.2 Conclusion: Weighted score 4.2/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-029.6 | Verify controlled documents versions Task: Execute controlled documents activities Verify controlled documents versions — step 6 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4 Conclusion: Weighted score 4/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-029.7 | Approve and publish controlled documents Task: Execute controlled documents activities Approve and publish controlled documents — step 7 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Controlled documents approved against ISO 9001; no blocking point. |
| MP-029.8 | Distribute controlled documents Task: Execute controlled documents activities Distribute controlled documents — step 8 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Communication | Communication records: 2 rows — see the table below |
| MP-029.9 | Archive obsolete controlled documents Task: Verify, record and close controlled documents Archive obsolete controlled documents — step 9 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Closure | Closure evidence: Controlled documents closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: NV-AEC-QMS-DOCLIST — Master list of documented information Closure date: 2026-05-09 |
| MP-029.10 | Schedule controlled documents reminders Task: Verify, record and close controlled documents Schedule controlled documents reminders — step 10 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-029.11 | Certify controlled documents acknowledgment Task: Verify, record and close controlled documents Certify controlled documents acknowledgment — step 11 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Controlled documents approved against ISO 9001; no blocking point. |
| MP-029.12 | Submit document for review Task: Control Versions of Governed Documents Submit document for review — step 12 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Execution | What was done: Submit document for review carried out on site execution and prefabrication yard; Controlled documents updated. Records that prove it: NV-AEC-QMS-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment Completion (%): 100 |
| MP-029.13 | Approve and release version Task: Control Versions of Governed Documents Approve and release version — step 13 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Controlled documents approved against ISO 9001; no blocking point. |
| MP-029.14 | Publish and notify Task: Control Versions of Governed Documents Publish and notify — step 14 of 18 in UMS001 Documentary Lifecycle Control. | DynamicMS Engine Automated service task | System result confirmed: Publish and notify: done by the DynamicMS Engine; Controlled documents available in the project. Records produced: NV-AEC-QMS-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment |
| MP-029.15 | Supersede and archive previous version Task: Control Versions of Governed Documents Supersede and archive previous version — step 15 of 18 in UMS001 Documentary Lifecycle Control. | DynamicMS Engine Automated service task | System result confirmed: Supersede and archive previous version: done by the DynamicMS Engine; Controlled documents available in the project. Records produced: NV-AEC-QMS-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment |
| MP-029.16 | Customize document template Task: Customize & Generate Downloadable Files Customize document template — step 16 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Change | Change made: Controlled documents updated: BIM model clash not resolved. Reason: Finding of the internal audit Documents or records updated: NV-AEC-QMS-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment |
| MP-029.17 | Generate files in selected formats Task: Customize & Generate Downloadable Files Generate files in selected formats — step 17 of 18 in UMS001 Documentary Lifecycle Control. | DynamicMS Engine Automated service task | System result confirmed: Generate files in selected formats: done by the DynamicMS Engine; Controlled documents available in the project. Records produced: NV-AEC-QMS-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment |
| MP-029.18 | Download or share generated file Task: Customize & Generate Downloadable Files Download or share generated file — step 18 of 18 in UMS001 Documentary Lifecycle Control. | Document Controller Execution | What was done: Download or share generated file carried out on site execution and prefabrication yard; Controlled documents updated. Records that prove it: NV-AEC-QMS-DOCLIST — Master list of documented information; Certify controlled documents acknowledgment Completion (%): 100 |

MP-029.1 — Define controlled documents metadata · Controlled documents metadata identified

| # | Controlled documents metadata | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Controlled documents | Output | Affects Controlled documents; followed by Document Controller. | High | Customer complaint log, Apr 2026 |
| 2 | Approval records | Output | Affects Approval records; followed by Document Controller. | Medium | Internal audit report, Apr 2026 |
| 3 | Distribution records | Output | Affects Controlled documents; followed by Document Controller. | Medium | Process performance dashboard, Apr 2026 |

MP-029.2 — Identify controlled documents workflow · Controlled documents workflow identified

| # | Controlled documents workflow | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Controlled documents | Output | Affects Controlled documents; followed by Document Controller. | High | Internal audit report, Apr 2026 |
| 2 | Approval records | Output | Affects Approval records; followed by Document Controller. | Medium | Process performance dashboard, Apr 2026 |
| 3 | Distribution records | Output | Affects Controlled documents; followed by Document Controller. | Medium | Interview with the process owner, Mar 2026 |

MP-029.5 — Check controlled documents compliance · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Controlled documents complete and up to date | 30 | 4 | Controlled documents reviewed on 2026-04-28; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | 30 | 4 | Checked against ISO 9001 §7.5.2, §7.5.3 with the checklist of the phase gate. |
| 3 | Evidence available for Approval records | 20 | 4 | Records filed in the project: Approval records. |
| 4 | Results against target | 20 | 5 | KPI KPI-10 used as the measure. |

MP-029.6 — Verify controlled documents versions · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Controlled documents complete and up to date | 30 | 3 | Controlled documents reviewed on 2026-05-02; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | 30 | 5 | Checked against ISO 9001 §7.5.2, §7.5.3 with the checklist of the phase gate. |
| 3 | Evidence available for Approval records | 20 | 5 | Records filed in the project: Approval records. |
| 4 | Results against target | 20 | 3 | KPI KPI-10 used as the measure. |

MP-029.7 — Approve and publish controlled documents · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Controlled documents complete | Yes | Controlled documents v1.0 |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-029.8 — Distribute controlled documents · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | All employees | Meeting | 2026-05-06 | Controlled documents: what changes for you and what to do by 2026-05-20. | Document Controller |
| 2 | Auditors | E-mail | 2026-05-08 | Approval records: what changes for you and what to do by 2026-05-20. | Document Controller |

MP-029.10 — Schedule controlled documents reminders · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Certify controlled documents acknowledgment | Ines Garcia | 2026-05-05 | 2026-05-19 | Controlled documents |
| 2 | Submit document for review | Ines Garcia | 2026-05-10 | 2026-05-29 | Approval records |
| 3 | Approve and release version | Ines Garcia | 2026-05-15 | 2026-06-08 | Controlled documents |

MP-029.11 — Certify controlled documents acknowledgment · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Controlled documents complete | Yes | Controlled documents v1.0 |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-029.13 — Approve and release version · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Controlled documents complete | Yes | Controlled documents v1.0 |
| 2 | Requirements of ISO 9001 §7.5.2, §7.5.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS047 (MP-030) — Records Lifecycle, Retention, and Evidence Governance

Define retention; implement disposal; manage legal holds; produce admissible evidence. Owner: Document Controller. Tier 1. Requirements answered: ISO 9001 §7.5.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-030.1 | Define records and evidence types/retention Task: Plan and prepare records and evidence Define records and evidence types/retention — step 1 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Register items | Records and evidence types/retention identified: 3 rows — see the table below |
| MP-030.2 | Designate owners of records and evidence Task: Plan and prepare records and evidence Designate owners of records and evidence — step 2 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-030.3 | Implement records and evidence rules Task: Plan and prepare records and evidence Implement records and evidence rules — step 3 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-030.4 | Manage records and evidence holds Task: Execute records and evidence activities Manage records and evidence holds — step 4 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Execution | What was done: Manage records and evidence holds carried out on site execution and prefabrication yard; Retention schedules updated. Records that prove it: Implement records and evidence rules Completion (%): 100 |
| MP-030.5 | Maintain records and evidence custody Task: Execute records and evidence activities Maintain records and evidence custody — step 5 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Execution | What was done: Maintain records and evidence custody carried out on site execution and prefabrication yard; Retention schedules updated. Records that prove it: Implement records and evidence rules Completion (%): 100 |
| MP-030.6 | Validate records and evidence authenticity Task: Execute records and evidence activities Validate records and evidence authenticity — step 6 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Retention schedules approved against ISO 9001; no blocking point. |
| MP-030.7 | Conduct records and evidence audits Task: Verify, record and close records and evidence Conduct records and evidence audits — step 7 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Execution | What was done: Conduct records and evidence audits carried out on site execution and prefabrication yard; Retention schedules updated. Records that prove it: Implement records and evidence rules Completion (%): 100 |
| MP-030.8 | Dispose records and evidence expired Task: Verify, record and close records and evidence Dispose records and evidence expired — step 8 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Closure | Closure evidence: Retention schedules closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Implement records and evidence rules Closure date: 2026-05-18 |
| MP-030.9 | Produce records and evidence Task: Verify, record and close records and evidence Produce records and evidence — step 9 of 9 in UMS047 Records Lifecycle, Retention, and Evidence Governance. | Document Controller Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS047-09 Version: 2.0 Content summary: Retention schedules for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |

MP-030.1 — Define records and evidence types/retention · Records and evidence types/retention identified

| # | Records and evidence types/retention | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Retention schedules | Output | Affects Retention schedules; followed by Document Controller. | High | Customer complaint log, Apr 2026 |
| 2 | Disposal records | Output | Affects Disposal records; followed by Document Controller. | Medium | Internal audit report, Apr 2026 |
| 3 | Legal hold records | Output | Affects Retention schedules; followed by Document Controller. | Medium | Process performance dashboard, Apr 2026 |

MP-030.2 — Designate owners of records and evidence · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Implement records and evidence rules | Ines Garcia | 2026-05-13 | 2026-05-27 | Retention schedules |
| 2 | Manage records and evidence holds | Ines Garcia | 2026-05-18 | 2026-06-06 | Disposal records |
| 3 | Maintain records and evidence custody | Ines Garcia | 2026-05-23 | 2026-06-16 | Retention schedules |

MP-030.3 — Implement records and evidence rules · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement records and evidence rules | Enabled for site execution and prefabrication yard | Needed to produce Retention schedules |
| 2 | Owner and notification | Document Controller | Alerts go to the process owner |

MP-030.6 — Validate records and evidence authenticity · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Retention schedules complete | Yes | Retention schedules v1.0 |
| 2 | Requirements of ISO 9001 §7.5.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### DMS084 (MP-145) — SME Document Template Library

Ready-to-use templates; reduce burden; ensure compliance. Owner: Document Controller. Tier 7. Requirements answered: ISO 9001 §7.5.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-145.1 | Browse SME document templates Task: Plan and prepare SME document templates Browse SME document templates — step 1 of 10 in DMS084 SME Document Template Library. | Document Controller Execution | What was done: Browse SME document templates carried out on site execution and prefabrication yard; Customized docs updated. Records that prove it: — Completion (%): 100 |
| MP-145.2 | Select SME document templates type Task: Plan and prepare SME document templates Select SME document templates type — step 2 of 10 in DMS084 SME Document Template Library. | Document Controller Register items | SME document templates type identified: 3 rows — see the table below |
| MP-145.3 | Download SME document templates Task: Plan and prepare SME document templates Download SME document templates — step 3 of 10 in DMS084 SME Document Template Library. | Document Controller Execution | What was done: Download SME document templates carried out on site execution and prefabrication yard; Customized docs updated. Records that prove it: — Completion (%): 100 |
| MP-145.4 | Customize SME document templates Task: Plan and prepare SME document templates Customize SME document templates — step 4 of 10 in DMS084 SME Document Template Library. | Document Controller Change | Change made: Customized docs updated: BIM model clash not resolved. Reason: Finding of the internal audit Documents or records updated: — |
| MP-145.5 | Review SME document templates Task: Execute SME document templates activities Review SME document templates — step 5 of 10 in DMS084 SME Document Template Library. | Document Controller Review | Review frequency: Semi-annual Review date: 2026-05-20 Next review: 2026-11-18 Chaired by: Document Controller Participants: Document Controller, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-145.6 | Approve SME document templates Task: Execute SME document templates activities Approve SME document templates — step 6 of 10 in DMS084 SME Document Template Library. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Customized docs approved against ISO 9001; no blocking point. |
| MP-145.7 | Distribute SME document templates Task: Execute SME document templates activities Distribute SME document templates — step 7 of 10 in DMS084 SME Document Template Library. | Document Controller Communication | Communication records: 2 rows — see the table below |
| MP-145.8 | Schedule SME document templates review Task: Verify, record and close SME document templates Schedule SME document templates review — step 8 of 10 in DMS084 SME Document Template Library. | Document Controller Review | Review frequency: Semi-annual Review date: 2026-05-20 Next review: 2026-11-18 Chaired by: Document Controller Participants: Document Controller, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-145.9 | Update SME document templates on change Task: Verify, record and close SME document templates Update SME document templates on change — step 9 of 10 in DMS084 SME Document Template Library. | Document Controller Change | Change made: Customized docs updated: Structural failure. Reason: Decision of the management review Documents or records updated: Update Approved docs |
| MP-145.10 | Archive obsolete SME document templates Task: Verify, record and close SME document templates Archive obsolete SME document templates — step 10 of 10 in DMS084 SME Document Template Library. | Document Controller Closure | Closure evidence: Customized docs closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Update Approved docs Closure date: 2026-05-22 |

MP-145.2 — Select SME document templates type · SME document templates type identified

| # | SME document templates type | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customized docs | Output | Affects Customized docs; followed by Document Controller. | High | Internal audit report, Apr 2026 |
| 2 | Approved docs | Output | Affects Approved docs; followed by Document Controller. | Medium | Process performance dashboard, Apr 2026 |
| 3 | Distribution records | Output | Affects Customized docs; followed by Document Controller. | Medium | Interview with the process owner, Apr 2026 |

MP-145.5 — Review SME document templates · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Document requirements | Document requirements still valid; minor updates made. |
| 2 | Standards | No major change since the last review. |
| 3 | Industry templates | Gap found on Approved docs. |

MP-145.5 — Review SME document templates · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Approved docs | Ines Garcia | 2026-06-19 |

MP-145.6 — Approve SME document templates · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Customized docs complete | Yes | Customized docs v1.0 |
| 2 | Requirements of ISO 9001 §7.5 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-145.7 — Distribute SME document templates · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME employees | Notice board | 2026-05-21 | Customized docs: what changes for you and what to do by 2026-06-04. | Document Controller |
| 2 | SME management | Meeting | 2026-05-23 | Approved docs: what changes for you and what to do by 2026-06-04. | Document Controller |

MP-145.8 — Schedule SME document templates review · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Document requirements | Document requirements still valid; minor updates made. |
| 2 | Standards | No major change since the last review. |
| 3 | Industry templates | Gap found on Approved docs. |

MP-145.8 — Schedule SME document templates review · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Approved docs | Ines Garcia | 2026-06-19 |

### DMS087 (MP-148) — SME Multi-Role User Management

Support multi-role; simplify management; ensure access. Owner: Tenant Administrator. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-148.1 | Define SME user roles Task: Plan and prepare SME user roles Define SME user roles — step 1 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Register items | SME user roles identified: 3 rows — see the table below |
| MP-148.2 | Assign SME user roles multiple Task: Plan and prepare SME user roles Assign SME user roles multiple — step 2 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Assignment | Role: Tenant Administrator Person (from the OBS): Maya Laurent Organization units covered: Information Technology RACSI of the macro process: R: Tenant Administrator · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-148.3 | Configure SME user roles permissions Task: Plan and prepare SME user roles Configure SME user roles permissions — step 3 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-148.4 | Set up delegation Task: Plan and prepare SME user roles Set up delegation — step 4 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-148.5 | Manage SME user roles lifecycle Task: Execute SME user roles activities Manage SME user roles lifecycle — step 5 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Execution | What was done: Manage SME user roles lifecycle carried out on site execution and prefabrication yard; User accounts updated. Records that prove it: — Completion (%): 100 |
| MP-148.6 | Handle SME user roles conflicts Task: Execute SME user roles activities Handle SME user roles conflicts — step 6 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Execution | What was done: Handle SME user roles conflicts carried out on site execution and prefabrication yard; User accounts updated. Records that prove it: — Completion (%): 100 |
| MP-148.7 | Review SME user roles access Task: Execute SME user roles activities Review SME user roles access — step 7 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Execution | What was done: Review SME user roles access carried out on site execution and prefabrication yard; User accounts updated. Records that prove it: — Completion (%): 100 |
| MP-148.8 | Update SME user roles Task: Verify, record and close SME user roles Update SME user roles — step 8 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Change | Change made: User accounts updated: Structural failure. Reason: Finding of the internal audit Documents or records updated: — |
| MP-148.9 | Report SME user roles compliance Task: Verify, record and close SME user roles Report SME user roles compliance — step 9 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Communication | Communication records: 2 rows — see the table below |
| MP-148.10 | Archive SME user roles Task: Verify, record and close SME user roles Archive SME user roles — step 10 of 10 in DMS087 SME Multi-Role User Management. | Tenant Administrator Closure | Closure evidence: User accounts closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: — Closure date: 2026-05-25 |

MP-148.1 — Define SME user roles · SME user roles identified

| # | SME user roles | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | User accounts | Output | Affects User accounts; followed by Tenant Administrator. | High | Customer complaint log, May 2026 |
| 2 | Role assignments | Output | Affects Role assignments; followed by Tenant Administrator. | Medium | Internal audit report, Apr 2026 |
| 3 | Permissions | Output | Affects User accounts; followed by Tenant Administrator. | Medium | Process performance dashboard, Apr 2026 |

MP-148.3 — Configure SME user roles permissions · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME user roles permissions | Enabled for site execution and prefabrication yard | Needed to produce User accounts |
| 2 | Owner and notification | Tenant Administrator | Alerts go to the process owner |

MP-148.4 — Set up delegation · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Set up delegation | Enabled for site execution and prefabrication yard | Needed to produce User accounts |
| 2 | Owner and notification | Tenant Administrator | Alerts go to the process owner |

MP-148.9 — Report SME user roles compliance · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME employees | E-mail | 2026-05-26 | User accounts: what changes for you and what to do by 2026-06-09. | Tenant Administrator |
| 2 | SME management | Intranet | 2026-05-28 | Role assignments: what changes for you and what to do by 2026-06-09. | Tenant Administrator |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-06 — Infrastructure To Wellbeing

Goals: Provide IT, security, data, technology, environmental infrastructure

From trigger to terminal event: IT infrastructure change, security threat, data protection requirement, environmental requirement, or facility change → Secure compliant IT; data protection; cleanrooms monitored; facilities managed; asset reliability; water efficiency

### DMS072 (MP-133) — Facility Management

Manage facilities per ISO 41001; ensure performance and safety. Owner: Operations Manager. Tier 6.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-133.1 | Define facilities policy Task: Plan and prepare facilities Define facilities policy — step 1 of 10 in DMS072 Facility Management. | Operations Manager Register items | Facilities policy identified: 3 rows — see the table below |
| MP-133.2 | Assess facilities needs Task: Plan and prepare facilities Assess facilities needs — step 2 of 10 in DMS072 Facility Management. | Operations Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Weighted score 4.4/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-133.3 | Plan facilities services Task: Plan and prepare facilities Plan facilities services — step 3 of 10 in DMS072 Facility Management. | Operations Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-133.4 | Manage facilities maintenance Task: Plan and prepare facilities Manage facilities maintenance — step 4 of 10 in DMS072 Facility Management. | Operations Manager Execution | What was done: Manage facilities maintenance carried out on site execution and prefabrication yard; Facility management plan updated. Records that prove it: Manage facilities maintenance Completion (%): 100 |
| MP-133.5 | Manage facilities space Task: Execute facilities activities Manage facilities space — step 5 of 10 in DMS072 Facility Management. | Operations Manager Execution | What was done: Manage facilities space carried out on site execution and prefabrication yard; Facility management plan updated. Records that prove it: Manage facilities maintenance Completion (%): 100 |
| MP-133.6 | Manage facilities utilities Task: Execute facilities activities Manage facilities utilities — step 6 of 10 in DMS072 Facility Management. | Operations Manager Execution | What was done: Manage facilities utilities carried out on site execution and prefabrication yard; Facility management plan updated. Records that prove it: Manage facilities maintenance Completion (%): 100 |
| MP-133.7 | Manage facilities safety Task: Execute facilities activities Manage facilities safety — step 7 of 10 in DMS072 Facility Management. | Operations Manager Execution | What was done: Manage facilities safety carried out on site execution and prefabrication yard; Facility management plan updated. Records that prove it: Manage facilities maintenance Completion (%): 100 |
| MP-133.8 | Report on facilities status Task: Verify, record and close facilities Report on facilities status — step 8 of 10 in DMS072 Facility Management. | Operations Manager Communication | Communication records: 2 rows — see the table below |
| MP-133.9 | Review and improve facilities Task: Verify, record and close facilities Review and improve facilities — step 9 of 10 in DMS072 Facility Management. | Operations Manager Review | Review frequency: Semi-annual Review date: 2026-06-01 Next review: 2026-11-30 Chaired by: Operations Manager Participants: Operations Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-133.10 | Certify facilities compliance Task: Verify, record and close facilities Certify facilities compliance — step 10 of 10 in DMS072 Facility Management. | Operations Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Operations Manager Decision comment and conditions: Facility management plan approved against ISO 9001; no blocking point. |

MP-133.1 — Define facilities policy · Facilities policy identified

| # | Facilities policy | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Facility management plan | Output | Affects Facility management plan; followed by Operations Manager. | High | Customer complaint log, May 2026 |
| 2 | Maintenance records | Output | Affects Maintenance records; followed by Operations Manager. | Medium | Internal audit report, May 2026 |
| 3 | Space records | Output | Affects Facility management plan; followed by Operations Manager. | Medium | Process performance dashboard, Apr 2026 |

MP-133.2 — Assess facilities needs · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Facility management plan complete and up to date | 30 | 5 | Facility management plan reviewed on 2026-05-21; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 5 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Maintenance records | 20 | 3 | Records filed in the project: Maintenance records. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-133.3 — Plan facilities services · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Manage facilities maintenance | Julien Moreau | 2026-05-31 | 2026-06-14 | Facility management plan |
| 2 | Manage facilities space | Julien Moreau | 2026-06-05 | 2026-06-24 | Maintenance records |
| 3 | Manage facilities utilities | Julien Moreau | 2026-06-10 | 2026-07-04 | Facility management plan |

MP-133.8 — Report on facilities status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Meeting | 2026-06-02 | Facility management plan: what changes for you and what to do by 2026-06-16. | Operations Manager |
| 2 | Employees | E-mail | 2026-06-04 | Maintenance records: what changes for you and what to do by 2026-06-16. | Operations Manager |

MP-133.9 — Review and improve facilities · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | ISO 41001 | ISO 41001 still valid; minor updates made. |
| 2 | Facility data | No major change since the last review. |
| 3 | Maintenance data | Gap found on Maintenance records. |

MP-133.9 — Review and improve facilities · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Maintenance records | Julien Moreau | 2026-07-01 |

MP-133.10 — Certify facilities compliance · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Facility management plan complete | Yes | Facility management plan v1.0 |
| 2 | Requirements of ISO 9001 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-08 — Requirements To Delivery

Goals: Transform requirements into delivered products/services

From trigger to terminal event: Customer order, production plan, supplier onboarding, welding requirement, laboratory test, or eco-design → Products/services delivered; suppliers controlled; traceability ensured; quality validated; LCA completed

### DMS062 (MP-123) — Welding Quality Management

Manage welding per ISO 3834/14554/EN 1090; ensure weld integrity. Owner: Quality Manager. Tier 6.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-123.1 | Develop welding quality WPS Task: Plan and prepare welding quality Develop welding quality WPS — step 1 of 10 in DMS062 Welding Quality Management. | Quality Manager Execution | What was done: Develop welding quality WPS carried out on site execution and prefabrication yard; WPS/PQR records updated. Records that prove it: — Completion (%): 100 |
| MP-123.2 | Qualify welding quality PQR Task: Plan and prepare welding quality Qualify welding quality PQR — step 2 of 10 in DMS062 Welding Quality Management. | Quality Manager Execution | What was done: Qualify welding quality PQR carried out on site execution and prefabrication yard; WPS/PQR records updated. Records that prove it: — Completion (%): 100 |
| MP-123.3 | Qualify welding quality welders Task: Plan and prepare welding quality Qualify welding quality welders — step 3 of 10 in DMS062 Welding Quality Management. | Quality Manager Execution | What was done: Qualify welding quality welders carried out on site execution and prefabrication yard; WPS/PQR records updated. Records that prove it: — Completion (%): 100 |
| MP-123.4 | Inspect welding quality operations Task: Plan and prepare welding quality Inspect welding quality operations — step 4 of 10 in DMS062 Welding Quality Management. | Quality Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-123.5 | Inspect welds visually Task: Execute welding quality activities Inspect welds visually — step 5 of 10 in DMS062 Welding Quality Management. | Quality Manager Execution | What was done: Inspect welds visually carried out on site execution and prefabrication yard; WPS/PQR records updated. Records that prove it: — Completion (%): 100 |
| MP-123.6 | Perform non-destructive testing Task: Execute welding quality activities Perform non-destructive testing — step 6 of 10 in DMS062 Welding Quality Management. | Quality Manager Execution | What was done: Perform non-destructive testing carried out on site execution and prefabrication yard; WPS/PQR records updated. Records that prove it: — Completion (%): 100 |
| MP-123.7 | Assess welding quality Task: Execute welding quality activities Assess welding quality — step 7 of 10 in DMS062 Welding Quality Management. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-123.8 | Manage welding quality repairs Task: Verify, record and close welding quality Manage welding quality repairs — step 8 of 10 in DMS062 Welding Quality Management. | Quality Manager Execution | What was done: Manage welding quality repairs carried out on site execution and prefabrication yard; WPS/PQR records updated. Records that prove it: — Completion (%): 100 |
| MP-123.9 | Maintain welding quality records Task: Verify, record and close welding quality Maintain welding quality records — step 9 of 10 in DMS062 Welding Quality Management. | Quality Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-DMS062-09 Version: 2.0 Content summary: WPS/PQR records for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-123.10 | Report on welding quality status Task: Verify, record and close welding quality Report on welding quality status — step 10 of 10 in DMS062 Welding Quality Management. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-123.4 — Inspect welding quality operations · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (WPS/PQR records); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (WPS/PQR records); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-123.7 — Assess welding quality · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | WPS/PQR records complete and up to date | 30 | 3 | WPS/PQR records reviewed on 2026-06-01; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 4 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Welder quals | 20 | 5 | Records filed in the project: Welder quals. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-123.10 — Report on welding quality status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Production | Intranet | 2026-06-07 | WPS/PQR records: what changes for you and what to do by 2026-06-21. | Quality Manager |
| 2 | Quality | Notice board | 2026-06-09 | Welder quals: what changes for you and what to do by 2026-06-21. | Quality Manager |

### DMS094 (MP-155) — SME Informal Process Digitization

Digitize informal processes; capture tribal knowledge; create repeatable. Owner: Process Excellence Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-155.1 | Identify informal processes Task: Plan and prepare informal processes Identify informal processes — step 1 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Register items | Informal processes identified: 3 rows — see the table below |
| MP-155.2 | Interview informal processes stakeholders Task: Plan and prepare informal processes Interview informal processes stakeholders — step 2 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Execution | What was done: Interview informal processes stakeholders carried out on site execution and prefabrication yard; Digitized processes updated. Records that prove it: — Completion (%): 100 |
| MP-155.3 | Document the process control plan Task: Plan and prepare informal processes Document the process control plan — step 3 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-DMS094-03 Version: 1.1 Content summary: Digitized processes for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-155.4 | Identify informal processes improvements Task: Plan and prepare informal processes Identify informal processes improvements — step 4 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Register items | Informal processes improvements identified: 3 rows — see the table below |
| MP-155.5 | Design informal processes digital Task: Execute informal processes activities Design informal processes digital — step 5 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-155.6 | Configure informal processes Task: Execute informal processes activities Configure informal processes — step 6 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-155.7 | Train staff on informal processes Task: Execute informal processes activities Train staff on informal processes — step 7 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Training | Session / module: Train staff on informal processes — practice session Date: 2026-06-08 Units trained: Quality Participants: 11 Effectiveness evaluation method: Quiz Effectiveness (%): 90 |
| MP-155.8 | Monitor informal processes adoption Task: Verify, record and close informal processes Monitor informal processes adoption — step 8 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-155.9 | Refine informal processes Task: Verify, record and close informal processes Refine informal processes — step 9 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Change | Change made: Digitized processes updated: BIM model clash not resolved. Reason: Decision of the management review Documents or records updated: Configure informal processes |
| MP-155.10 | Document informal processes lessons Task: Verify, record and close informal processes Document informal processes lessons — step 10 of 10 in DMS094 SME Informal Process Digitization. | Process Excellence Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-DMS094-10 Version: 2.0 Content summary: Digitized processes for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |

MP-155.1 — Identify informal processes · Informal processes identified

| # | Informal processes | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Digitized processes | Output | Affects Digitized processes; followed by Process Excellence Manager. | High | Customer complaint log, May 2026 |
| 2 | Documentation | Output | Affects Documentation; followed by Process Excellence Manager. | Medium | Internal audit report, May 2026 |
| 3 | Training records | Output | Affects Digitized processes; followed by Process Excellence Manager. | Medium | Process performance dashboard, May 2026 |

MP-155.4 — Identify informal processes improvements · Informal processes improvements identified

| # | Informal processes improvements | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Digitize steel-frame buildings records to cut cycle time | Opportunity | Affects Digitized processes; followed by Process Excellence Manager. | High | Interview with the process owner, Apr 2026 |
| 2 | Extend certification to win steel-frame buildings tenders | Opportunity | Affects Documentation; followed by Process Excellence Manager. | Medium | Regulatory watch bulletin, Apr 2026 |
| 3 | Supplier development programme for steel-frame buildings | Opportunity | Affects Digitized processes; followed by Process Excellence Manager. | Medium | Supplier evaluation file, Apr 2026 |

MP-155.5 — Design informal processes digital · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Configure informal processes | Nabil Zerouali | 2026-06-12 | 2026-06-26 | Digitized processes |
| 2 | Train staff on informal processes | Nabil Zerouali | 2026-06-17 | 2026-07-06 | Documentation |
| 3 | Monitor informal processes adoption | Nabil Zerouali | 2026-06-22 | 2026-07-16 | Digitized processes |

MP-155.6 — Configure informal processes · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure informal processes | Enabled for site execution and prefabrication yard | Needed to produce Digitized processes |
| 2 | Owner and notification | Process Excellence Manager | Alerts go to the process owner |

MP-155.8 — Monitor informal processes adoption · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Digitized processes); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Digitized processes); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-09 — Verification To Preparedness

Goals: Detect, contain, resolve, capitalize nonconformities and problems

From trigger to terminal event: Nonconformity detected, incident reported, or problem identified → Problem resolved; REX capitalized; KB updated

### UMS011 (MP-018) — Problem Capture and Definition

Capture NCs; define criticality; analyze 5W2H; classify and approve. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §10.2.1.

Documents of this macro process: NV-AEC-QMS-NCO (Nonconforming outputs register).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-018.1 | Create quality problem record Task: Plan and prepare quality problem Create quality problem record — step 1 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Execution | What was done: Create quality problem record carried out on site execution and prefabrication yard; NC record updated. Records that prove it: NV-AEC-QMS-NCO — Nonconforming outputs register; NCO-01 — weld not conforming to EN 1090; NCO-02 — BIM model clash not resolved Completion (%): 100 |
| MP-018.2 | Enter quality problem data Task: Plan and prepare quality problem Enter quality problem data — step 2 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Execution | What was done: Enter quality problem data carried out on site execution and prefabrication yard; NC record updated. Records that prove it: NV-AEC-QMS-NCO — Nonconforming outputs register; NCO-01 — weld not conforming to EN 1090; NCO-02 — BIM model clash not resolved Completion (%): 100 |
| MP-018.3 | Define quality problem criticality Task: Plan and prepare quality problem Define quality problem criticality — step 3 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Register items | Quality problem criticality identified: 3 rows — see the table below |
| MP-018.4 | Designate quality problem team Task: Plan and prepare quality problem Designate quality problem team — step 4 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-018.5 | Submit quality problem Task: Execute quality problem activities Submit quality problem — step 5 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Execution | What was done: Submit quality problem carried out on site execution and prefabrication yard; NC record updated. Records that prove it: NV-AEC-QMS-NCO — Nonconforming outputs register; NCO-01 — weld not conforming to EN 1090; NCO-02 — BIM model clash not resolved; Submit quality problem Completion (%): 100 |
| MP-018.6 | Analyze quality problem 5W2H Task: Execute quality problem activities Analyze quality problem 5W2H — step 6 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-018.7 | Quantify quality problem gap Task: Execute quality problem activities Quantify quality problem gap — step 7 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Weighted score 4.4/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-018.8 | Identify quality problem standards Task: Execute quality problem activities Identify quality problem standards — step 8 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Register items | Quality problem standards identified: 4 rows — see the table below |
| MP-018.9 | Classify quality problem polarity Task: Verify, record and close quality problem Classify quality problem polarity — step 9 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.5 Conclusion: Weighted score 4.5/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-018.10 | Review quality problem Task: Verify, record and close quality problem Review quality problem — step 10 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Review | Review frequency: Quarterly Review date: 2026-06-19 Next review: 2026-09-18 Chaired by: Quality Manager Participants: Quality Manager, IMS Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-018.11 | Approve quality problem Task: Verify, record and close quality problem Approve quality problem — step 11 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: NC record approved against ISO 9001; no blocking point. |
| MP-018.12 | Transmit quality problem Task: Verify, record and close quality problem Transmit quality problem — step 12 of 12 in UMS011 Problem Capture and Definition. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-018.3 — Define quality problem criticality · Quality problem criticality identified

| # | Quality problem criticality | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | NC record | Output | Affects NC record; followed by Quality Manager. | High | Process performance dashboard, May 2026 |
| 2 | Problem definition | Output | Affects Problem definition; followed by Quality Manager. | Medium | Interview with the process owner, Apr 2026 |
| 3 | Priority classification | Output | Affects NC record; followed by Quality Manager. | Medium | Regulatory watch bulletin, Apr 2026 |

MP-018.4 — Designate quality problem team · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Submit quality problem | Nadia Chraibi | 2026-06-14 | 2026-06-28 | NC record |
| 2 | Analyze quality problem 5W2H | Nadia Chraibi | 2026-06-19 | 2026-07-08 | Problem definition |
| 3 | Quantify quality problem gap | Nadia Chraibi | 2026-06-24 | 2026-07-18 | NC record |

MP-018.6 — Analyze quality problem 5W2H · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NC record complete and up to date | 30 | 5 | NC record reviewed on 2026-06-10; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.1 met | 30 | 4 | Checked against ISO 9001 §10.2.1 with the checklist of the phase gate. |
| 3 | Evidence available for Problem definition | 20 | 3 | Records filed in the project: Problem definition. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-018.7 — Quantify quality problem gap · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NC record complete and up to date | 30 | 3 | NC record reviewed on 2026-06-11; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.1 met | 30 | 5 | Checked against ISO 9001 §10.2.1 with the checklist of the phase gate. |
| 3 | Evidence available for Problem definition | 20 | 5 | Records filed in the project: Problem definition. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-018.8 — Identify quality problem standards · Quality problem standards identified

| # | Quality problem standards | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects NC record; followed by Quality Manager. | High | Customer complaint log, Mar 2026 |
| 2 | ISO 19650 | Requirement | Affects Problem definition; followed by Quality Manager. | Medium | Internal audit report, Mar 2026 |
| 3 | EN 1090 | Requirement | Affects NC record; followed by Quality Manager. | Medium | Process performance dashboard, Mar 2026 |
| 4 | CE Marking (CPR) | Requirement | Affects Problem definition; followed by Quality Manager. | Low | Interview with the process owner, Mar 2026 |

MP-018.9 — Classify quality problem polarity · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NC record complete and up to date | 30 | 5 | NC record reviewed on 2026-06-15; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.1 met | 30 | 4 | Checked against ISO 9001 §10.2.1 with the checklist of the phase gate. |
| 3 | Evidence available for Problem definition | 20 | 4 | Records filed in the project: Problem definition. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-018.10 — Review quality problem · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Problem data | Problem data still valid; minor updates made. |
| 2 | Detection data | No major change since the last review. |
| 3 | Standards requirements | Gap found on Problem definition. |

MP-018.10 — Review quality problem · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Problem definition | Nadia Chraibi | 2026-07-19 |

MP-018.11 — Approve quality problem · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | NC record complete | Yes | NC record v1.0 |
| 2 | Requirements of ISO 9001 §10.2.1 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-018.12 — Transmit quality problem · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Quality team | Meeting | 2026-06-19 | NC record: what changes for you and what to do by 2026-07-03. | Quality Manager |
| 2 | Process owners | E-mail | 2026-06-21 | Problem definition: what changes for you and what to do by 2026-07-03. | Quality Manager |

### UMS012 (MP-019) — Immediate Action Management

Define containment actions; execute immediately; evaluate effectiveness; escalate. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §8.7, §10.2.1 a).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-019.1 | Define immediate actions Task: Plan and prepare immediate actions Define immediate actions — step 1 of 6 in UMS012 Immediate Action Management. | Quality Manager Register items | Immediate actions identified: 3 rows — see the table below |
| MP-019.2 | Designate owners of immediate actions Task: Plan and prepare immediate actions Designate owners of immediate actions — step 2 of 6 in UMS012 Immediate Action Management. | Quality Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-019.3 | Execute immediate actions activities Task: Execute immediate actions activities Execute immediate actions activities — step 3 of 6 in UMS012 Immediate Action Management. | Quality Manager Execution | What was done: Execute immediate actions activities carried out on site execution and prefabrication yard; Containment records updated. Records that prove it: Contain and sort: weld not conforming to EN 1090 Completion (%): 100 |
| MP-019.4 | Evaluate immediate actions Task: Execute immediate actions activities Evaluate immediate actions — step 4 of 6 in UMS012 Immediate Action Management. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.2 Conclusion: Weighted score 4.2/5. Main gap: weld not conforming to EN 1090. Action recorded in the action plan. |
| MP-019.5 | Upload immediate actions evidence Task: Verify, record and close immediate actions Upload immediate actions evidence — step 5 of 6 in UMS012 Immediate Action Management. | Quality Manager Execution | What was done: Upload immediate actions evidence carried out on site execution and prefabrication yard; Containment records updated. Records that prove it: Contain and sort: weld not conforming to EN 1090 Completion (%): 100 |
| MP-019.6 | Confirm or escalate Task: Verify, record and close immediate actions Confirm or escalate — step 6 of 6 in UMS012 Immediate Action Management. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: Containment records approved against ISO 9001; no blocking point. |

MP-019.1 — Define immediate actions · Immediate actions identified

| # | Immediate actions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Containment records | Output | Affects Containment records; followed by Quality Manager. | High | Customer complaint log, Jun 2026 |
| 2 | Execution evidence | Output | Affects Execution evidence; followed by Quality Manager. | Medium | Internal audit report, May 2026 |
| 3 | Effectiveness evaluation | Output | Affects Containment records; followed by Quality Manager. | Medium | Process performance dashboard, May 2026 |

MP-019.2 — Designate owners of immediate actions · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Execute immediate actions activities | Nadia Chraibi | 2026-06-17 | 2026-07-01 | Containment records |
| 2 | Evaluate immediate actions | Nadia Chraibi | 2026-06-22 | 2026-07-11 | Execution evidence |
| 3 | Upload immediate actions evidence | Nadia Chraibi | 2026-06-27 | 2026-07-21 | Containment records |

MP-019.4 — Evaluate immediate actions · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Containment records complete and up to date | 30 | 3 | Containment records reviewed on 2026-06-16; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §8.7, §10.2.1 a) met | 30 | 5 | Checked against ISO 9001 §8.7, §10.2.1 a) with the checklist of the phase gate. |
| 3 | Evidence available for Execution evidence | 20 | 4 | Records filed in the project: Execution evidence. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-019.6 — Confirm or escalate · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Containment records complete | Yes | Containment records v1.0 |
| 2 | Requirements of ISO 9001 §8.7, §10.2.1 a) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS013 (MP-020) — Root Cause Resolution

Select RCA method; conduct workshop; validate causes; define corrective actions. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §10.2.1 b).

Documents of this macro process: NV-AEC-QMS-CAPA-002 (Corrective action report (8D) — NC-NV-AEC-QMS-002); NV-AEC-QMS-CAPA-003 (Corrective action report (8D) — NC-NV-AEC-QMS-003).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-020.1 | Select root cause analysis method Task: Plan and prepare root cause analysis Select root cause analysis method — step 1 of 9 in UMS013 Root Cause Resolution. | Quality Manager Register items | Root cause analysis method identified: 3 rows — see the table below |
| MP-020.2 | Define root cause analysis scope Task: Plan and prepare root cause analysis Define root cause analysis scope — step 2 of 9 in UMS013 Root Cause Resolution. | Quality Manager Register items | Root cause analysis scope identified: 3 rows — see the table below |
| MP-020.3 | Conduct root cause analysis workshop Task: Plan and prepare root cause analysis Conduct root cause analysis workshop — step 3 of 9 in UMS013 Root Cause Resolution. | Quality Manager Execution | What was done: Conduct root cause analysis workshop carried out on site execution and prefabrication yard; RCA report updated. Records that prove it: NV-AEC-QMS-CAPA-002 — Corrective action report (8D) — NC-NV-AEC-QMS-002; 8D-02 — BIM model clash not resolved; 8D-03 — concrete cover below spec Completion (%): 100 |
| MP-020.4 | Build root cause analysis diagram Task: Execute root cause analysis activities Build root cause analysis diagram — step 4 of 9 in UMS013 Root Cause Resolution. | Quality Manager Execution | What was done: Build root cause analysis diagram carried out on site execution and prefabrication yard; RCA report updated. Records that prove it: NV-AEC-QMS-CAPA-002 — Corrective action report (8D) — NC-NV-AEC-QMS-002; 8D-02 — BIM model clash not resolved; 8D-03 — concrete cover below spec Completion (%): 100 |
| MP-020.5 | Validate root cause analysis Task: Execute root cause analysis activities Validate root cause analysis — step 5 of 9 in UMS013 Root Cause Resolution. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Hold Approver (Accountable): Quality Manager Decision comment and conditions: Hold until Root cause analysis is complete; review in two weeks. |
| MP-020.6 | Link root cause analysis to standards Task: Execute root cause analysis activities Link root cause analysis to standards — step 6 of 9 in UMS013 Root Cause Resolution. | Quality Manager Execution | What was done: Link root cause analysis to standards carried out on site execution and prefabrication yard; RCA report updated. Records that prove it: NV-AEC-QMS-CAPA-002 — Corrective action report (8D) — NC-NV-AEC-QMS-002; 8D-02 — BIM model clash not resolved; 8D-03 — concrete cover below spec Completion (%): 100 |
| MP-020.7 | Define root cause analysis corrective Task: Verify, record and close root cause analysis Define root cause analysis corrective — step 7 of 9 in UMS013 Root Cause Resolution. | Quality Manager Register items | Root cause analysis corrective identified: 3 rows — see the table below |
| MP-020.8 | Assign RACSI roles for root cause analysis Task: Verify, record and close root cause analysis Assign RACSI roles for root cause analysis — step 8 of 9 in UMS013 Root Cause Resolution. | Quality Manager Assignment | Role: Quality Manager Person (from the OBS): Nadia Chraibi Organization units covered: Quality RACSI of the macro process: R: Quality Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-020.9 | Validate root cause analysis plan Task: Verify, record and close root cause analysis Validate root cause analysis plan — step 9 of 9 in UMS013 Root Cause Resolution. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: RCA report approved against ISO 9001; no blocking point. |

MP-020.1 — Select root cause analysis method · Root cause analysis method identified

| # | Root cause analysis method | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | RCA report | Output | Affects RCA report; followed by Quality Manager. | High | Customer complaint log, Jun 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Quality Manager. | Medium | Internal audit report, May 2026 |
| 3 | Corrective action plan | Output | Affects RCA report; followed by Quality Manager. | Medium | Process performance dashboard, May 2026 |

MP-020.2 — Define root cause analysis scope · Root cause analysis scope identified

| # | Root cause analysis scope | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | RCA report | Output | Affects RCA report; followed by Quality Manager. | High | Internal audit report, May 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Quality Manager. | Medium | Process performance dashboard, May 2026 |
| 3 | Corrective action plan | Output | Affects RCA report; followed by Quality Manager. | Medium | Interview with the process owner, May 2026 |

MP-020.5 — Validate root cause analysis · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | RCA report complete | Yes | RCA report v1.0 |
| 2 | Requirements of ISO 9001 §10.2.1 b) met | Partly | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-020.7 — Define root cause analysis corrective · Root cause analysis corrective identified

| # | Root cause analysis corrective | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | RCA report | Output | Affects RCA report; followed by Quality Manager. | High | Management review minutes, Apr 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Quality Manager. | Medium | Customer complaint log, Apr 2026 |
| 3 | Corrective action plan | Output | Affects RCA report; followed by Quality Manager. | Medium | Internal audit report, Mar 2026 |

MP-020.9 — Validate root cause analysis plan · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | RCA report complete | Yes | RCA report v1.0 |
| 2 | Requirements of ISO 9001 §10.2.1 b) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS014 (MP-021) — Corrective Action Execution and Follow-Up

Assign corrective actions; execute and document; confirm effectiveness; close. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §10.2.1 c)–d).

Documents of this macro process: NV-AEC-QMS-NC (Nonconformity and corrective action register).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-021.1 | Assign corrective actions Task: Plan and prepare corrective actions Assign corrective actions — step 1 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Assignment | Role: Quality Manager Person (from the OBS): Nadia Chraibi Organization units covered: Quality RACSI of the macro process: R: Quality Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-021.2 | Execute corrective actions activities Task: Plan and prepare corrective actions Execute corrective actions activities — step 2 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Execution | What was done: Execute corrective actions activities carried out on site execution and prefabrication yard; Corrective records updated. Records that prove it: NV-AEC-QMS-NC — Nonconformity and corrective action register; Eliminate root cause: weld not conforming to EN 1090 Completion (%): 100 |
| MP-021.3 | Document the process control plan Task: Plan and prepare corrective actions Document the process control plan — step 3 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Document | Document template: TPL-NC — Nonconformity and corrective action register Document reference: NV-AEC-QMS-UMS014-03 Version: 1.0 Content summary: Corrective records for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-NC — Nonconformity and corrective action register |
| MP-021.4 | Evaluate corrective actions Task: Execute corrective actions activities Evaluate corrective actions — step 4 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4 Conclusion: Weighted score 4/5. Main gap: weld not conforming to EN 1090. Action recorded in the action plan. |
| MP-021.5 | Confirm corrective actions Task: Execute corrective actions activities Confirm corrective actions — step 5 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: Corrective records approved against ISO 9001; no blocking point. |
| MP-021.6 | Escalate if needed Task: Verify, record and close corrective actions Escalate if needed — step 6 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Escalation | Escalated to: Top Management Reason: Corrective records is late beyond tolerance; a decision on resources is needed. |
| MP-021.7 | Close the corrective actions cycle Task: Verify, record and close corrective actions Close the corrective actions cycle — step 7 of 7 in UMS014 Corrective Action Execution and Follow-Up. | Quality Manager Closure | Closure evidence: Corrective records closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: NV-AEC-QMS-NC — Nonconformity and corrective action register; Eliminate root cause: weld not conforming to EN 1090 Closure date: 2026-06-30 |

MP-021.4 — Evaluate corrective actions · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Corrective records complete and up to date | 30 | 3 | Corrective records reviewed on 2026-06-24; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.1 c)–d) met | 30 | 5 | Checked against ISO 9001 §10.2.1 c)–d) with the checklist of the phase gate. |
| 3 | Evidence available for Execution evidence | 20 | 4 | Records filed in the project: Execution evidence. |
| 4 | Results against target | 20 | 4 | KPI KPI-18 used as the measure. |

MP-021.5 — Confirm corrective actions · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Corrective records complete | Yes | Corrective records v1.0 |
| 2 | Requirements of ISO 9001 §10.2.1 c)–d) met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

### UMS015 (MP-022) — Nonconformity Capitalization and Closure

Plan REX; document lessons; identify standardization; update KB. Owner: Quality Manager. Tier 1. Requirements answered: ISO 9001 §10.2.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-022.1 | Plan nonconformity closure REX Task: Plan and prepare nonconformity closure Plan nonconformity closure REX — step 1 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-022.2 | Document nonconformity closure lessons Task: Plan and prepare nonconformity closure Document nonconformity closure lessons — step 2 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS015-02 Version: 2.0 Content summary: REX report for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-022.3 | Identify nonconformity closure standardization Task: Plan and prepare nonconformity closure Identify nonconformity closure standardization — step 3 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Register items | Nonconformity closure standardization identified: 4 rows — see the table below |
| MP-022.4 | Review nonconformity closure effectiveness Task: Execute nonconformity closure activities Review nonconformity closure effectiveness — step 4 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: weld not conforming to EN 1090. Action recorded in the action plan. |
| MP-022.5 | Validate nonconformity closure sustainability Task: Execute nonconformity closure activities Validate nonconformity closure sustainability — step 5 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Quality Manager Decision comment and conditions: REX report approved against ISO 9001; no blocking point. |
| MP-022.6 | Plan nonconformity closure generalization Task: Execute nonconformity closure activities Plan nonconformity closure generalization — step 6 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Plan | Planned activities (become actions): 2 rows — see the table below On completion: rows become actions. |
| MP-022.7 | Update nonconformity closure knowledge base Task: Verify, record and close nonconformity closure Update nonconformity closure knowledge base — step 7 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Change | Change made: REX report updated: Structural failure. Reason: Change in regulation Documents or records updated: Document nonconformity closure lessons |
| MP-022.8 | Close the nonconformity closure cycle Task: Verify, record and close nonconformity closure Close the nonconformity closure cycle — step 8 of 8 in UMS015 Nonconformity Capitalization and Closure. | Quality Manager Closure | Closure evidence: REX report closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: Document nonconformity closure lessons Closure date: 2026-07-02 |

MP-022.1 — Plan nonconformity closure REX · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Document nonconformity closure lessons | Nadia Chraibi | 2026-06-30 | 2026-07-14 | REX report |
| 2 | Identify nonconformity closure standardization | Nadia Chraibi | 2026-07-05 | 2026-07-24 | Lessons register |
| 3 | Review nonconformity closure effectiveness | Nadia Chraibi | 2026-07-10 | 2026-08-03 | REX report |

MP-022.3 — Identify nonconformity closure standardization · Nonconformity closure standardization identified

| # | Nonconformity closure standardization | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects REX report; followed by Quality Manager. | High | Process performance dashboard, May 2026 |
| 2 | ISO 19650 | Requirement | Affects Lessons register; followed by Quality Manager. | Medium | Interview with the process owner, May 2026 |
| 3 | EN 1090 | Requirement | Affects REX report; followed by Quality Manager. | Medium | Regulatory watch bulletin, May 2026 |
| 4 | CE Marking (CPR) | Requirement | Affects Lessons register; followed by Quality Manager. | Low | Supplier evaluation file, May 2026 |

MP-022.4 — Review nonconformity closure effectiveness · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | REX report complete and up to date | 30 | 3 | REX report reviewed on 2026-06-26; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2.2 met | 30 | 4 | Checked against ISO 9001 §10.2.2 with the checklist of the phase gate. |
| 3 | Evidence available for Lessons register | 20 | 3 | Records filed in the project: Lessons register. |
| 4 | Results against target | 20 | 5 | KPI KPI-19 used as the measure. |

MP-022.5 — Validate nonconformity closure sustainability · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | REX report complete | Yes | REX report v1.0 |
| 2 | Requirements of ISO 9001 §10.2.2 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-022.6 — Plan nonconformity closure generalization · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Update nonconformity closure knowledge base | Nadia Chraibi | 2026-07-01 | 2026-07-15 | REX report |
| 2 | Close the nonconformity closure cycle | Nadia Chraibi | 2026-07-06 | 2026-07-25 | Lessons register |

### DMS021 (MP-082) — NCP Knowledge Base and RAG Management

Build/maintain vector KB; semantic search; RAG; multi-language; RBAC-aware. Owner: Quality Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-082.1 | Define NCP knowledge base schema Task: Plan and prepare NCP knowledge base Define NCP knowledge base schema — step 1 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Register items | NCP knowledge base schema identified: 3 rows — see the table below |
| MP-082.2 | Ingest NCP knowledge base data Task: Plan and prepare NCP knowledge base Ingest NCP knowledge base data — step 2 of 10 in DMS021 NCP Knowledge Base and RAG Management. | DynamicMS Engine Automated service task | System result confirmed: Ingest NCP knowledge base data: done by the DynamicMS Engine; Vector KB available in the project. Records produced: — |
| MP-082.3 | Generate NCP knowledge base embeddings Task: Plan and prepare NCP knowledge base Generate NCP knowledge base embeddings — step 3 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager AI-assisted draft | Context given to the assistant: Step: Generate NCP knowledge base embeddings. Inputs: Closed NCP fiches; REX entries; Standards library. Standards: ISO 9001, ISO 19650, EN 1090. Organization: Nova Build & Construct (steel-frame buildings). Suggestion outcome: Accepted Final validated text: Vector KB drafted with the assistant and reviewed by Quality Manager: covers ISO 9001, ISO 19650. |
| MP-082.4 | Index into vector DB Task: Plan and prepare NCP knowledge base Index into vector DB — step 4 of 10 in DMS021 NCP Knowledge Base and RAG Management. | DynamicMS Engine Automated service task | System result confirmed: Index into vector DB: done by the DynamicMS Engine; Vector KB available in the project. Records produced: — |
| MP-082.5 | Configure NCP knowledge base RAG Task: Execute NCP knowledge base activities Configure NCP knowledge base RAG — step 5 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager AI-assisted draft | Context given to the assistant: Step: Configure NCP knowledge base RAG. Inputs: Closed NCP fiches; REX entries; Standards library. Standards: ISO 9001, ISO 19650, EN 1090. Organization: Nova Build & Construct (steel-frame buildings). Suggestion outcome: Edited Final validated text: Vector KB drafted with the assistant and reviewed by Quality Manager: covers ISO 9001, ISO 19650. |
| MP-082.6 | Retrieve knowledge within access rights Task: Execute NCP knowledge base activities Retrieve knowledge within access rights — step 6 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Execution | What was done: Retrieve knowledge within access rights carried out on site execution and prefabrication yard; Vector KB updated. Records that prove it: — Completion (%): 100 |
| MP-082.7 | Translate knowledge articles (EN/FR/AR) Task: Execute NCP knowledge base activities Translate knowledge articles (EN/FR/AR) — step 7 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Execution | What was done: Translate knowledge articles (EN/FR/AR) carried out on site execution and prefabrication yard; Vector KB updated. Records that prove it: — Completion (%): 100 |
| MP-082.8 | Monitor NCP knowledge base quality Task: Verify, record and close NCP knowledge base Monitor NCP knowledge base quality — step 8 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-082.9 | Update NCP knowledge base on closure Task: Verify, record and close NCP knowledge base Update NCP knowledge base on closure — step 9 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Change | Change made: Vector KB updated: BIM model clash not resolved. Reason: Decision of the management review Documents or records updated: — |
| MP-082.10 | Report on NCP knowledge base status Task: Verify, record and close NCP knowledge base Report on NCP knowledge base status — step 10 of 10 in DMS021 NCP Knowledge Base and RAG Management. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-082.1 — Define NCP knowledge base schema · NCP knowledge base schema identified

| # | NCP knowledge base schema | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Vector KB | Output | Affects Vector KB; followed by Quality Manager. | High | Customer complaint log, Jun 2026 |
| 2 | RAG index | Output | Affects RAG index; followed by Quality Manager. | Medium | Internal audit report, Jun 2026 |
| 3 | Search results | Output | Affects Vector KB; followed by Quality Manager. | Medium | Process performance dashboard, Jun 2026 |

MP-082.8 — Monitor NCP knowledge base quality · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Vector KB); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Vector KB); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-082.10 — Report on NCP knowledge base status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | AI agents | Intranet | 2026-07-09 | Vector KB: what changes for you and what to do by 2026-07-23. | Quality Manager |
| 2 | NCP teams | Notice board | 2026-07-11 | RAG index: what changes for you and what to do by 2026-07-23. | Quality Manager |

### DMS022 (MP-083) — AI Agent Orchestration for Problem Solving

Coordinate 8 AI agents; manage state machine; ensure RBAC; log with confidence. Owner: Quality Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-083.1 | Initialize AI problem-solving agents Orchestrator Task: Plan and prepare AI problem-solving agents Initialize AI problem-solving agents Orchestrator — step 1 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Initialize AI problem-solving agents Orchestrator carried out on site execution and prefabrication yard; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.2 | Trigger Classification at E1 Task: Plan and prepare AI problem-solving agents Trigger Classification at E1 — step 2 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Classification at E1 carried out on site execution and prefabrication yard; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.3 | Trigger Structuring at E2 Task: Plan and prepare AI problem-solving agents Trigger Structuring at E2 — step 3 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Structuring at E2 carried out on site execution and prefabrication yard; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.4 | Trigger Containment at E3 Task: Plan and prepare AI problem-solving agents Trigger Containment at E3 — step 4 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Containment at E3 carried out on site execution and prefabrication yard; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.5 | Trigger RCA at E4 Task: Execute AI problem-solving agents activities Trigger RCA at E4 — step 5 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger RCA at E4 carried out on site execution and prefabrication yard; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.6 | Trigger Action Rec. at E5 Task: Execute AI problem-solving agents activities Trigger Action Rec. at E5 — step 6 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Action Rec. at E5 carried out on site execution and prefabrication yard; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.7 | Trigger Monitoring at E6 Task: Execute AI problem-solving agents activities Trigger Monitoring at E6 — step 7 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger Monitoring at E6 carried out on site execution and prefabrication yard; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.8 | Trigger REX at E7 Task: Verify, record and close AI problem-solving agents Trigger REX at E7 — step 8 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Trigger REX at E7 carried out on site execution and prefabrication yard; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.9 | Manage AI problem-solving agents transitions Task: Verify, record and close AI problem-solving agents Manage AI problem-solving agents transitions — step 9 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | Quality Manager Execution | What was done: Manage AI problem-solving agents transitions carried out on site execution and prefabrication yard; AI classifications updated. Records that prove it: — Completion (%): 100 |
| MP-083.10 | Log agent answers with confidence score Task: Verify, record and close AI problem-solving agents Log agent answers with confidence score — step 10 of 10 in DMS022 AI Agent Orchestration for Problem Solving. | DynamicMS Engine Automated service task | System result confirmed: Log agent answers with confidence score: done by the DynamicMS Engine; AI classifications available in the project. Records produced: — |

### DMS023 (MP-084) — Smart Alert and Escalation Engine

Trigger 10 alert types (A–J); deliver; escalate; configurable per tenant. Owner: Performance Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-084.1 | Configure alert engine A–J Task: Plan and prepare alert engine Configure alert engine A–J — step 1 of 11 in DMS023 Smart Alert and Escalation Engine. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-084.2 | Send alert A for high-priority problems Task: Plan and prepare alert engine Send alert A for high-priority problems — step 2 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert A for high-priority problems: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.3 | Send alert B for overdue actions Task: Plan and prepare alert engine Send alert B for overdue actions — step 3 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert B for overdue actions: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.4 | Send alert C for pending evaluations Task: Plan and prepare alert engine Send alert C for pending evaluations — step 4 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert C for pending evaluations: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.5 | Send alert D for delayed root cause analyses Task: Execute alert engine activities Send alert D for delayed root cause analyses — step 5 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert D for delayed root cause analyses: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.6 | Send alert E for lessons to capitalize Task: Execute alert engine activities Send alert E for lessons to capitalize — step 6 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert E for lessons to capitalize: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.7 | Send alert F for KPI breaches Task: Execute alert engine activities Send alert F for KPI breaches — step 7 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert F for KPI breaches: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.8 | Send reminders G–I one and two days before due dates Task: Execute alert engine activities Send reminders G–I one and two days before due dates — step 8 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send reminders G–I one and two days before due dates: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.9 | Send alert J for inactive records Task: Verify, record and close alert engine Send alert J for inactive records — step 9 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Send alert J for inactive records: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.10 | Escalate after 24h Task: Verify, record and close alert engine Escalate after 24h — step 10 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Escalate after 24h: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |
| MP-084.11 | Log alert dispatches and acknowledgements Task: Verify, record and close alert engine Log alert dispatches and acknowledgements — step 11 of 11 in DMS023 Smart Alert and Escalation Engine. | DynamicMS Engine Automated service task | System result confirmed: Log alert dispatches and acknowledgements: done by the DynamicMS Engine; In-app notifications available in the project. Records produced: — |

MP-084.1 — Configure alert engine A–J · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure alert engine A–J | Enabled for site execution and prefabrication yard | Needed to produce In-app notifications |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

### DMS026 (MP-087) — REX Capitalization and Generalization

Document lessons; identify standardization (V1); generalization (V2); update KB. Owner: Quality Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-087.1 | Plan lessons learned (REX) workshop Task: Plan and prepare lessons learned (REX) Plan lessons learned (REX) workshop — step 1 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-087.2 | Document lessons learned with AI assistance Task: Plan and prepare lessons learned (REX) Document lessons learned with AI assistance — step 2 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager AI-assisted draft | Context given to the assistant: Step: Document lessons learned with AI assistance. Inputs: Closed fiches; Corrective records; Effectiveness evals. Standards: ISO 9001, ISO 19650, EN 1090. Organization: Nova Build & Construct (steel-frame buildings). Suggestion outcome: Accepted Final validated text: REX narrative drafted with the assistant and reviewed by Quality Manager: covers ISO 9001, ISO 19650. |
| MP-087.3 | Identify lessons learned (REX) standardization Task: Plan and prepare lessons learned (REX) Identify lessons learned (REX) standardization — step 3 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Register items | Lessons learned (REX) standardization identified: 4 rows — see the table below |
| MP-087.4 | Identify lessons learned (REX) generalization Task: Plan and prepare lessons learned (REX) Identify lessons learned (REX) generalization — step 4 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Register items | Lessons learned (REX) generalization identified: 3 rows — see the table below |
| MP-087.5 | Assign lessons learned (REX) responsible Task: Execute lessons learned (REX) activities Assign lessons learned (REX) responsible — step 5 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Assignment | Role: Quality Manager Person (from the OBS): Nadia Chraibi Organization units covered: Quality RACSI of the macro process: R: Quality Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-087.6 | Set lessons learned (REX) deadlines Task: Execute lessons learned (REX) activities Set lessons learned (REX) deadlines — step 6 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Execution | What was done: Set lessons learned (REX) deadlines carried out on site execution and prefabrication yard; REX narrative updated. Records that prove it: Document lessons learned with AI assistance Completion (%): 100 |
| MP-087.7 | Update lessons learned (REX) knowledge base Task: Execute lessons learned (REX) activities Update lessons learned (REX) knowledge base — step 7 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Change | Change made: REX narrative updated: BIM model clash not resolved. Reason: Change in regulation Documents or records updated: Document lessons learned with AI assistance |
| MP-087.8 | Update lessons learned (REX) procedures Task: Verify, record and close lessons learned (REX) Update lessons learned (REX) procedures — step 8 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Change | Change made: REX narrative updated: Structural failure. Reason: Finding of the internal audit Documents or records updated: Document lessons learned with AI assistance |
| MP-087.9 | Index lessons learned (REX) into RAG Task: Verify, record and close lessons learned (REX) Index lessons learned (REX) into RAG — step 9 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager AI-assisted draft | Context given to the assistant: Step: Index lessons learned (REX) into RAG. Inputs: Closed fiches; Corrective records; Effectiveness evals. Standards: ISO 9001, ISO 19650, EN 1090. Organization: Nova Build & Construct (steel-frame buildings). Suggestion outcome: Accepted Final validated text: REX narrative drafted with the assistant and reviewed by Quality Manager: covers ISO 9001, ISO 19650. |
| MP-087.10 | Communicate lessons learned (REX) Task: Verify, record and close lessons learned (REX) Communicate lessons learned (REX) — step 10 of 10 in DMS026 REX Capitalization and Generalization. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-087.1 — Plan lessons learned (REX) workshop · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Document lessons learned with AI assistance | Nadia Chraibi | 2026-07-21 | 2026-08-04 | REX narrative |
| 2 | Identify lessons learned (REX) standardization | Nadia Chraibi | 2026-07-26 | 2026-08-14 | Standardization records |
| 3 | Identify lessons learned (REX) generalization | Nadia Chraibi | 2026-07-31 | 2026-08-24 | REX narrative |

MP-087.3 — Identify lessons learned (REX) standardization · Lessons learned (REX) standardization identified

| # | Lessons learned (REX) standardization | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects REX narrative; followed by Quality Manager. | High | Process performance dashboard, Jun 2026 |
| 2 | ISO 19650 | Requirement | Affects Standardization records; followed by Quality Manager. | Medium | Interview with the process owner, Jun 2026 |
| 3 | EN 1090 | Requirement | Affects REX narrative; followed by Quality Manager. | Medium | Regulatory watch bulletin, Jun 2026 |
| 4 | CE Marking (CPR) | Requirement | Affects Standardization records; followed by Quality Manager. | Low | Supplier evaluation file, May 2026 |

MP-087.4 — Identify lessons learned (REX) generalization · Lessons learned (REX) generalization identified

| # | Lessons learned (REX) generalization | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | REX narrative | Output | Affects REX narrative; followed by Quality Manager. | High | Interview with the process owner, Jun 2026 |
| 2 | Standardization records | Output | Affects Standardization records; followed by Quality Manager. | Medium | Regulatory watch bulletin, Jun 2026 |
| 3 | Generalization plans | Output | Affects REX narrative; followed by Quality Manager. | Medium | Supplier evaluation file, May 2026 |

MP-087.10 — Communicate lessons learned (REX) · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | All departments | Intranet | 2026-07-25 | REX narrative: what changes for you and what to do by 2026-08-08. | Quality Manager |
| 2 | Training | Notice board | 2026-07-27 | Standardization records: what changes for you and what to do by 2026-08-08. | Quality Manager |

### DMS097 (MP-158) — SME Simplified Nonconformity Management

Simplified NCP; reduce complexity; essential problem-solving. Owner: Quality Manager. Tier 7. Requirements answered: ISO 9001 §10.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-158.1 | Capture SME nonconformities Task: Plan and prepare SME nonconformities Capture SME nonconformities — step 1 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Register items | SME nonconformities identified: 3 rows — see the table below |
| MP-158.2 | Assess SME nonconformities severity Task: Plan and prepare SME nonconformities Assess SME nonconformities severity — step 2 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4 Conclusion: Weighted score 4/5. Main gap: weld not conforming to EN 1090. Action recorded in the action plan. |
| MP-158.3 | Take immediate action on the nonconformity Task: Plan and prepare SME nonconformities Take immediate action on the nonconformity — step 3 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Execution | What was done: Take immediate action on the nonconformity carried out on site execution and prefabrication yard; NCP records updated. Records that prove it: — Completion (%): 100 |
| MP-158.4 | Perform a simple root cause analysis Task: Plan and prepare SME nonconformities Perform a simple root cause analysis — step 4 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Execution | What was done: Perform a simple root cause analysis carried out on site execution and prefabrication yard; NCP records updated. Records that prove it: — Completion (%): 100 |
| MP-158.5 | Define the corrective action Task: Execute SME nonconformities activities Define the corrective action — step 5 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Change | Change made: NCP records updated: Structural failure. Reason: Decision of the management review Documents or records updated: — |
| MP-158.6 | Implement SME nonconformities Task: Execute SME nonconformities activities Implement SME nonconformities — step 6 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-158.7 | Verify SME nonconformities Task: Execute SME nonconformities activities Verify SME nonconformities — step 7 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.7 Conclusion: Weighted score 3.7/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-158.8 | Close the SME nonconformities cycle Task: Verify, record and close SME nonconformities Close the SME nonconformities cycle — step 8 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Closure | Closure evidence: NCP records closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: — Closure date: 2026-08-02 |
| MP-158.9 | Document SME nonconformities lesson Task: Verify, record and close SME nonconformities Document SME nonconformities lesson — step 9 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-DMS097-09 Version: 2.0 Content summary: NCP records for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-158.10 | Report on SME nonconformities status Task: Verify, record and close SME nonconformities Report on SME nonconformities status — step 10 of 10 in DMS097 SME Simplified Nonconformity Management. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-158.1 — Capture SME nonconformities · SME nonconformities identified

| # | SME nonconformities | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | NCP records | Output | Affects NCP records; followed by Quality Manager. | High | Customer complaint log, Jul 2026 |
| 2 | RCA reports | Output | Affects RCA reports; followed by Quality Manager. | Medium | Internal audit report, Jul 2026 |
| 3 | Corrective records | Output | Affects NCP records; followed by Quality Manager. | Medium | Process performance dashboard, Jun 2026 |

MP-158.2 — Assess SME nonconformities severity · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NCP records complete and up to date | 30 | 5 | NCP records reviewed on 2026-07-24; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2 met | 30 | 3 | Checked against ISO 9001 §10.2 with the checklist of the phase gate. |
| 3 | Evidence available for RCA reports | 20 | 5 | Records filed in the project: RCA reports. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-158.6 — Implement SME nonconformities · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement SME nonconformities | Enabled for site execution and prefabrication yard | Needed to produce NCP records |
| 2 | Owner and notification | Quality Manager | Alerts go to the process owner |

MP-158.7 — Verify SME nonconformities · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | NCP records complete and up to date | 30 | 3 | NCP records reviewed on 2026-07-23; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §10.2 met | 30 | 4 | Checked against ISO 9001 §10.2 with the checklist of the phase gate. |
| 3 | Evidence available for RCA reports | 20 | 3 | Records filed in the project: RCA reports. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-158.10 — Report on SME nonconformities status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-07-29 | NCP records: what changes for you and what to do by 2026-08-12. | Quality Manager |
| 2 | SME management | Notice board | 2026-07-31 | RCA reports: what changes for you and what to do by 2026-08-12. | Quality Manager |

### Gate — G9 — Problem solving effective

Exit criteria: Critical NCs contained within 24 h; corrective actions verified by an independent evaluator.

- Open Lifecycle and select the phase card; the gate panel is on the right.

- Tick “Containment within 24 h for critical NCs (mandatory, evidence required)”.

- Tick “Root cause validated for major NCs (mandatory, evidence required)”.

- Tick “Effectiveness verified by independent evaluator (mandatory, evidence required)”.

- Sign in as Top Management (ceo@…) or the IMS Manager and select Go. For Hold or No-Go, type a comment explaining why.

## E2E-10 — Monitoring To Evaluation

Goals: Monitor performance, evaluate results, steer the organization

From trigger to terminal event: Monitoring periodicity, performance deviation, or governance review → Performance evaluated; governance decisions made; improvements identified

### UMS027 (MP-009) — Process Indicators and KPI Management

Define KPIs; align with objectives; set targets; automate and visualize. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.1.

Documents of this macro process: NV-AEC-QMS-KPI (KPI dashboard and measurement results).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-009.1 | Define process KPIs indicators Task: Plan and prepare process KPIs Define process KPIs indicators — step 1 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Register items | Process KPIs indicators identified: 4 rows — see the table below |
| MP-009.2 | Align process KPIs with objectives Task: Plan and prepare process KPIs Align process KPIs with objectives — step 2 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Execution | What was done: Align process KPIs with objectives carried out on site execution and prefabrication yard; KPI definitions updated. Records that prove it: NV-AEC-QMS-KPI — KPI dashboard and measurement results Completion (%): 100 |
| MP-009.3 | Set process KPIs targets Task: Plan and prepare process KPIs Set process KPIs targets — step 3 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager SMART objectives | Objectives (become entries of the objectives register): 4 rows — see the table below On completion: rows become objectives. |
| MP-009.4 | Define process KPIs data sources Task: Execute process KPIs activities Define process KPIs data sources — step 4 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Register items | Process KPIs data sources identified: 3 rows — see the table below |
| MP-009.5 | Establish process KPIs frequency Task: Execute process KPIs activities Establish process KPIs frequency — step 5 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Periodicity | Frequency: Monthly Next due date: 2026-09-05 Review chaired by: Performance Manager Organization units in scope: Operations Review inputs and notes: Inputs for each review: Process objectives; Strategic objectives; Performance data. An early review is triggered by: Receipt or update of Process objectives, Strategic objectives from Process owners, Data analysts. |
| MP-009.6 | Designate owners of process KPIs Task: Execute process KPIs activities Designate owners of process KPIs — step 6 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-009.7 | Review process KPIs relevance Task: Verify, record and close process KPIs Review process KPIs relevance — step 7 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Review | Review frequency: Quarterly Review date: 2026-08-05 Next review: 2026-11-04 Chaired by: Performance Manager Participants: Performance Manager, IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-009.8 | Automate process KPIs Task: Verify, record and close process KPIs Automate process KPIs — step 8 of 11 in UMS027 Process Indicators and KPI Management. | DynamicMS Engine Automated service task | System result confirmed: Automate process KPIs: done by the DynamicMS Engine; KPI definitions available in the project. Records produced: NV-AEC-QMS-KPI — KPI dashboard and measurement results; Review process KPIs relevance |
| MP-009.9 | Visualize process KPIs Task: Verify, record and close process KPIs Visualize process KPIs — step 9 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Execution | What was done: Visualize process KPIs carried out on site execution and prefabrication yard; KPI definitions updated. Records that prove it: NV-AEC-QMS-KPI — KPI dashboard and measurement results; Review process KPIs relevance Completion (%): 100 |
| MP-009.10 | Set KPI measurement and analysis frequencies Task: Govern KPI Frequencies & RACSI Set KPI measurement and analysis frequencies — step 10 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Execution | What was done: Set KPI measurement and analysis frequencies carried out on site execution and prefabrication yard; KPI definitions updated. Records that prove it: NV-AEC-QMS-KPI — KPI dashboard and measurement results; Review process KPIs relevance Completion (%): 100 |
| MP-009.11 | Assign KPI RACSI Task: Govern KPI Frequencies & RACSI Assign KPI RACSI — step 11 of 11 in UMS027 Process Indicators and KPI Management. | Performance Manager Assignment | Role: Performance Manager Person (from the OBS): Salma Kettani Organization units covered: Operations RACSI of the macro process: R: Performance Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |

MP-009.1 — Define process KPIs indicators · Process KPIs indicators identified

| # | Process KPIs indicators | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customer satisfaction index | Indicator | Affects KPI definitions; followed by Performance Manager. | High | Customer complaint log, Jul 2026 |
| 2 | On-time delivery rate | Indicator | Affects Dashboards; followed by Performance Manager. | Medium | Internal audit report, Jul 2026 |
| 3 | First pass yield | Indicator | Affects KPI definitions; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |
| 4 | Cost of poor quality | Indicator | Affects Dashboards; followed by Performance Manager. | Low | Interview with the process owner, Jun 2026 |

MP-009.3 — Set process KPIs targets · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Raise customer satisfaction on steel-frame buildings | Q-KPI-01 — Customer satisfaction index | 78% | >= 85% | Satisfy customer requirements | Nadia Chraibi | 2026-11-10 | Quarterly survey; complaint review meeting |
| 2 | Deliver steel-frame buildings on time | Q-KPI-02 — On-time delivery rate | 86% | >= 95% | On time, right first time | Julien Moreau | 2026-08-12 | Planning board; one extra technician in summer |
| 3 | Reduce the cost of poor quality | Q-KPI-04 — Cost of poor quality | 4.1% | <= 2% | Continual improvement | Nadia Chraibi | 2026-11-10 | Rework tracking in the NC register |
| 4 | Close corrective actions on time | Q-KPI-05 — Corrective actions closed on time | 70% | >= 90% | Continual improvement | Karim Tazi | 2026-05-14 | Weekly action review |

MP-009.4 — Define process KPIs data sources · Process KPIs data sources identified

| # | Process KPIs data sources | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | KPI definitions | Output | Affects KPI definitions; followed by Performance Manager. | High | Interview with the process owner, Jun 2026 |
| 2 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jun 2026 |
| 3 | Target tracking | Output | Affects KPI definitions; followed by Performance Manager. | Medium | Supplier evaluation file, Jun 2026 |

MP-009.6 — Designate owners of process KPIs · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Review process KPIs relevance | Salma Kettani | 2026-08-05 | 2026-08-19 | KPI definitions |
| 2 | Automate process KPIs | Salma Kettani | 2026-08-10 | 2026-08-29 | Dashboards |
| 3 | Visualize process KPIs | Salma Kettani | 2026-08-15 | 2026-09-08 | KPI definitions |

MP-009.7 — Review process KPIs relevance · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Process objectives | Process objectives still valid; minor updates made. |
| 2 | Strategic objectives | No major change since the last review. |
| 3 | Performance data | Gap found on Dashboards. |

MP-009.7 — Review process KPIs relevance · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Dashboards | Salma Kettani | 2026-09-04 |

### UMS028 (MP-010) — Process Alert and Escalation Thresholds

Define alert thresholds; set escalation levels; configure notifications; test. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-010.1 | Define alert and escalation thresholds Task: Plan and prepare alert and escalation thresholds Define alert and escalation thresholds — step 1 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Register items | Alert and escalation thresholds identified: 3 rows — see the table below |
| MP-010.2 | Set alert levels Task: Plan and prepare alert and escalation thresholds Set alert levels — step 2 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Execution | What was done: Set alert levels carried out on site execution and prefabrication yard; Alert thresholds updated. Records that prove it: — Completion (%): 100 |
| MP-010.3 | Configure alert and escalation thresholds triggers Task: Plan and prepare alert and escalation thresholds Configure alert and escalation thresholds triggers — step 3 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-010.4 | Designate alert and escalation thresholds recipients Task: Execute alert and escalation thresholds activities Designate alert and escalation thresholds recipients — step 4 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-010.5 | Define escalation paths Task: Execute alert and escalation thresholds activities Define escalation paths — step 5 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Register items | Escalation paths identified: 3 rows — see the table below |
| MP-010.6 | Test alert and escalation thresholds Task: Execute alert and escalation thresholds activities Test alert and escalation thresholds — step 6 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4 Conclusion: Weighted score 4/5. Main gap: weld not conforming to EN 1090. Action recorded in the action plan. |
| MP-010.7 | Monitor alert and escalation thresholds Task: Verify, record and close alert and escalation thresholds Monitor alert and escalation thresholds — step 7 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-010.8 | Adjust alert and escalation thresholds Task: Verify, record and close alert and escalation thresholds Adjust alert and escalation thresholds — step 8 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Change | Change made: Alert thresholds updated: Structural failure. Reason: Finding of the internal audit Documents or records updated: Define escalation paths |
| MP-010.9 | Update alert and escalation thresholds Task: Verify, record and close alert and escalation thresholds Update alert and escalation thresholds — step 9 of 9 in UMS028 Process Alert and Escalation Thresholds. | Performance Manager Change | Change made: Alert thresholds updated: BIM model clash not resolved. Reason: Decision of the management review Documents or records updated: Define escalation paths |

MP-010.1 — Define alert and escalation thresholds · Alert and escalation thresholds identified

| # | Alert and escalation thresholds | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Alert thresholds | Output | Affects Alert thresholds; followed by Performance Manager. | High | Customer complaint log, Jul 2026 |
| 2 | Escalation procedures | Output | Affects Escalation procedures; followed by Performance Manager. | Medium | Internal audit report, Jul 2026 |
| 3 | Notification records | Output | Affects Alert thresholds; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |

MP-010.3 — Configure alert and escalation thresholds triggers · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure alert and escalation thresholds triggers | Enabled for site execution and prefabrication yard | Needed to produce Alert thresholds |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-010.4 — Designate alert and escalation thresholds recipients · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Define escalation paths | Salma Kettani | 2026-08-09 | 2026-08-23 | Alert thresholds |
| 2 | Test alert and escalation thresholds | Salma Kettani | 2026-08-14 | 2026-09-02 | Escalation procedures |
| 3 | Monitor alert and escalation thresholds | Salma Kettani | 2026-08-19 | 2026-09-12 | Alert thresholds |

MP-010.5 — Define escalation paths · Escalation paths identified

| # | Escalation paths | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Alert thresholds | Output | Affects Alert thresholds; followed by Performance Manager. | High | Regulatory watch bulletin, Jun 2026 |
| 2 | Escalation procedures | Output | Affects Escalation procedures; followed by Performance Manager. | Medium | Supplier evaluation file, Jun 2026 |
| 3 | Notification records | Output | Affects Alert thresholds; followed by Performance Manager. | Medium | Management review minutes, May 2026 |

MP-010.6 — Test alert and escalation thresholds · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Alert thresholds complete and up to date | 30 | 4 | Alert thresholds reviewed on 2026-08-06; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.1 met | 30 | 4 | Checked against ISO 9001 §9.1.1 with the checklist of the phase gate. |
| 3 | Evidence available for Escalation procedures | 20 | 4 | Records filed in the project: Escalation procedures. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

MP-010.7 — Monitor alert and escalation thresholds · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Alert thresholds); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Alert thresholds); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

### UMS029 (MP-011) — Real-Time Dashboard and Process Steering

Provide real-time visibility; enable drill-down; control access; update. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-011.1 | Identify process dashboard profiles Task: Plan and prepare process dashboard Identify process dashboard profiles — step 1 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Register items | Process dashboard profiles identified: 3 rows — see the table below |
| MP-011.2 | Define process dashboard layout Task: Plan and prepare process dashboard Define process dashboard layout — step 2 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Register items | Process dashboard layout identified: 3 rows — see the table below |
| MP-011.3 | Aggregate process dashboard data Task: Plan and prepare process dashboard Aggregate process dashboard data — step 3 of 9 in UMS029 Real-Time Dashboard and Process Steering. | DynamicMS Engine Automated service task | System result confirmed: Aggregate process dashboard data: done by the DynamicMS Engine; Dashboards available in the project. Records produced: — |
| MP-011.4 | Configure process dashboard widgets Task: Execute process dashboard activities Configure process dashboard widgets — step 4 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-011.5 | Set up drill-down Task: Execute process dashboard activities Set up drill-down — step 5 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-011.6 | Publish process dashboard Task: Execute process dashboard activities Publish process dashboard — step 6 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS029-06 Version: 2.0 Content summary: Dashboards for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-011.7 | Control process dashboard access Task: Verify, record and close process dashboard Control process dashboard access — step 7 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Execution | What was done: Control process dashboard access carried out on site execution and prefabrication yard; Dashboards updated. Records that prove it: — Completion (%): 100 |
| MP-011.8 | Gather process dashboard feedback Task: Verify, record and close process dashboard Gather process dashboard feedback — step 8 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Register items | Process dashboard feedback identified: 3 rows — see the table below |
| MP-011.9 | Update process dashboard Task: Verify, record and close process dashboard Update process dashboard — step 9 of 9 in UMS029 Real-Time Dashboard and Process Steering. | Performance Manager Change | Change made: Dashboards updated: BIM model clash not resolved. Reason: Decision of the management review Documents or records updated: — |

MP-011.1 — Identify process dashboard profiles · Process dashboard profiles identified

| # | Process dashboard profiles | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Customer complaint log, Jul 2026 |
| 2 | Drill-down reports | Output | Affects Drill-down reports; followed by Performance Manager. | Medium | Internal audit report, Jul 2026 |
| 3 | Access records | Output | Affects Dashboards; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |

MP-011.2 — Define process dashboard layout · Process dashboard layout identified

| # | Process dashboard layout | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Internal audit report, Jul 2026 |
| 2 | Drill-down reports | Output | Affects Drill-down reports; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |
| 3 | Access records | Output | Affects Dashboards; followed by Performance Manager. | Medium | Interview with the process owner, Jun 2026 |

MP-011.4 — Configure process dashboard widgets · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure process dashboard widgets | Enabled for site execution and prefabrication yard | Needed to produce Dashboards |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-011.5 — Set up drill-down · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Set up drill-down | Enabled for site execution and prefabrication yard | Needed to produce Dashboards |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-011.8 — Gather process dashboard feedback · Process dashboard feedback identified

| # | Process dashboard feedback | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Customer complaint log, May 2026 |
| 2 | Drill-down reports | Output | Affects Drill-down reports; followed by Performance Manager. | Medium | Internal audit report, May 2026 |
| 3 | Access records | Output | Affects Dashboards; followed by Performance Manager. | Medium | Process performance dashboard, May 2026 |

### UMS010 (MP-031) — Performance Indicator Consolidation and Reviews

Define indicators; collect real-time data; aggregate dashboards; analyze trends. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-031.1 | Define performance indicators Task: Plan and prepare performance indicators Define performance indicators — step 1 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Register items | Performance indicators identified: 1 row — see the table below |
| MP-031.2 | Establish performance indicators agenda Task: Plan and prepare performance indicators Establish performance indicators agenda — step 2 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Execution | What was done: Establish performance indicators agenda carried out on site execution and prefabrication yard; Dashboards updated. Records that prove it: — Completion (%): 100 |
| MP-031.3 | Collect performance indicators data Task: Plan and prepare performance indicators Collect performance indicators data — step 3 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Register items | Performance indicators data identified: 3 rows — see the table below |
| MP-031.4 | Aggregate performance indicators Task: Execute performance indicators activities Aggregate performance indicators — step 4 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | DynamicMS Engine Automated service task | System result confirmed: Aggregate performance indicators: done by the DynamicMS Engine; Dashboards available in the project. Records produced: — |
| MP-031.5 | Analyze performance indicators Task: Execute performance indicators activities Analyze performance indicators — step 5 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.2 Conclusion: Weighted score 3.2/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-031.6 | Identify performance indicators gaps Task: Execute performance indicators activities Identify performance indicators gaps — step 6 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Register items | Performance indicators gaps identified: 3 rows — see the table below |
| MP-031.7 | Generate performance indicators supports Task: Verify, record and close performance indicators Generate performance indicators supports — step 7 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS010-07 Version: 1.1 Content summary: Dashboards for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-031.8 | Facilitate performance indicators reviews Task: Verify, record and close performance indicators Facilitate performance indicators reviews — step 8 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Execution | What was done: Facilitate performance indicators reviews carried out on site execution and prefabrication yard; Dashboards updated. Records that prove it: — Completion (%): 100 |
| MP-031.9 | Monitor performance indicators actions Task: Verify, record and close performance indicators Monitor performance indicators actions — step 9 of 9 in UMS010 Performance Indicator Consolidation and Reviews. | Performance Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |

MP-031.1 — Define performance indicators · Performance indicators identified

| # | Performance indicators | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | KPI analysis timeliness | Indicator | Affects Dashboards; followed by Performance Manager. | High | Customer complaint log, Jul 2026 |

MP-031.3 — Collect performance indicators data · Performance indicators data identified

| # | Performance indicators data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Process performance dashboard, Jul 2026 |
| 2 | Trend analysis | Output | Affects Trend analysis; followed by Performance Manager. | Medium | Interview with the process owner, Jul 2026 |
| 3 | Gap reports | Output | Affects Dashboards; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jun 2026 |

MP-031.5 — Analyze performance indicators · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Dashboards complete and up to date | 30 | 3 | Dashboards reviewed on 2026-08-11; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.3 met | 30 | 3 | Checked against ISO 9001 §9.1.3 with the checklist of the phase gate. |
| 3 | Evidence available for Trend analysis | 20 | 4 | Records filed in the project: Trend analysis. |
| 4 | Results against target | 20 | 3 | KPI KPI-20 used as the measure. |

MP-031.6 — Identify performance indicators gaps · Performance indicators gaps identified

| # | Performance indicators gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboards | Output | Affects Dashboards; followed by Performance Manager. | High | Supplier evaluation file, Jun 2026 |
| 2 | Trend analysis | Output | Affects Trend analysis; followed by Performance Manager. | Medium | Management review minutes, Jun 2026 |
| 3 | Gap reports | Output | Affects Dashboards; followed by Performance Manager. | Medium | Customer complaint log, May 2026 |

MP-031.9 — Monitor performance indicators actions · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-20 — KPI analysis timeliness | KPI analysis timeliness measures the result of this macro process (Dashboards); it is the KPI its owner reviews at each Monthly review. | 98.7 | >= 95% |

### UMS034 (MP-032) — Management System Performance Monitoring

Set PDCA periodicity; define system indicators; compare data; trigger corrective actions. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-032.1 | Set management system performance periodicity Task: Plan and prepare management system performance Set management system performance periodicity — step 1 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Periodicity | Frequency: Monthly Next due date: 2026-09-19 Review chaired by: Performance Manager Organization units in scope: Operations Review inputs and notes: Inputs for each review: System indicators; Performance data; Targets. An early review is triggered by: Receipt or update of System indicators, Performance data from Quality mgr, Data analysts. |
| MP-032.2 | Define management system performance indicators Task: Plan and prepare management system performance Define management system performance indicators — step 2 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Register items | Management system performance indicators identified: 2 rows — see the table below |
| MP-032.3 | Collect management system performance data Task: Plan and prepare management system performance Collect management system performance data — step 3 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Register items | Management system performance data identified: 3 rows — see the table below |
| MP-032.4 | Compare management system performance to plan Task: Plan and prepare management system performance Compare management system performance to plan — step 4 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.4 Conclusion: Weighted score 4.4/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-032.5 | Identify management system performance anomalies Task: Execute management system performance activities Identify management system performance anomalies — step 5 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Register items | Management system performance anomalies identified: 3 rows — see the table below |
| MP-032.6 | Generate management system performance reports Task: Execute management system performance activities Generate management system performance reports — step 6 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS034-06 Version: 1.0 Content summary: Health reports for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-032.7 | Trigger management system performance corrections Task: Execute management system performance activities Trigger management system performance corrections — step 7 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Execution | What was done: Trigger management system performance corrections carried out on site execution and prefabrication yard; Health reports updated. Records that prove it: — Completion (%): 100 |
| MP-032.8 | Report on management system performance status Task: Verify, record and close management system performance Report on management system performance status — step 8 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Communication | Communication records: 2 rows — see the table below |
| MP-032.9 | Monitor management system performance trends Task: Verify, record and close management system performance Monitor management system performance trends — step 9 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-032.10 | Adjust management system performance parameters Task: Verify, record and close management system performance Adjust management system performance parameters — step 10 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Change | Change made: Health reports updated: BIM model clash not resolved. Reason: Customer complaint analysis Documents or records updated: — |
| MP-032.11 | Plan monitoring methods Task: Plan & Execute Monitoring Methods Plan monitoring methods — step 11 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Plan | Planned activities (become actions): 1 row — see the table below On completion: rows become actions. |
| MP-032.12 | Execute monitoring and record results Task: Plan & Execute Monitoring Methods Execute monitoring and record results — step 12 of 12 in UMS034 Management System Performance Monitoring. | Performance Manager Execution | What was done: Execute monitoring and record results carried out on site execution and prefabrication yard; Health reports updated. Records that prove it: Execute monitoring and record results Completion (%): 100 |

MP-032.2 — Define management system performance indicators · Management system performance indicators identified

| # | Management system performance indicators | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Monitoring plan execution | Indicator | Affects Health reports; followed by Performance Manager. | High | Internal audit report, Jul 2026 |
| 2 | Cost of poor quality | Indicator | Affects Anomaly reports; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |

MP-032.3 — Collect management system performance data · Management system performance data identified

| # | Management system performance data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Health reports | Output | Affects Health reports; followed by Performance Manager. | High | Process performance dashboard, Jul 2026 |
| 2 | Anomaly reports | Output | Affects Anomaly reports; followed by Performance Manager. | Medium | Interview with the process owner, Jul 2026 |
| 3 | Corrective triggers | Output | Affects Health reports; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jul 2026 |

MP-032.4 — Compare management system performance to plan · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Health reports complete and up to date | 30 | 5 | Health reports reviewed on 2026-08-17; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1 met | 30 | 5 | Checked against ISO 9001 §9.1 with the checklist of the phase gate. |
| 3 | Evidence available for Anomaly reports | 20 | 3 | Records filed in the project: Anomaly reports. |
| 4 | Results against target | 20 | 4 | KPI KPI-21 used as the measure. |

MP-032.5 — Identify management system performance anomalies · Management system performance anomalies identified

| # | Management system performance anomalies | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Health reports | Output | Affects Health reports; followed by Performance Manager. | High | Regulatory watch bulletin, Jul 2026 |
| 2 | Anomaly reports | Output | Affects Anomaly reports; followed by Performance Manager. | Medium | Supplier evaluation file, Jun 2026 |
| 3 | Corrective triggers | Output | Affects Health reports; followed by Performance Manager. | Medium | Management review minutes, Jun 2026 |

MP-032.8 — Report on management system performance status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Meeting | 2026-08-24 | Health reports: what changes for you and what to do by 2026-09-07. | Performance Manager |
| 2 | Board | E-mail | 2026-08-26 | Anomaly reports: what changes for you and what to do by 2026-09-07. | Performance Manager |

MP-032.9 — Monitor management system performance trends · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-21 — Monitoring plan execution | Monitoring plan execution measures the result of this macro process (Health reports); it is the KPI its owner reviews at each Monthly review. | 93.1 | >= 95% |
| 2 | Q-KPI-04 — Cost of poor quality | Cost of poor quality measures the result of this macro process (Health reports); it is the KPI its owner reviews at each Monthly review. | 1.7 | <= 2% |

MP-032.11 — Plan monitoring methods · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Execute monitoring and record results | Salma Kettani | 2026-08-29 | 2026-09-12 | Health reports |

### UMS036 (MP-033) — Operational Process Performance Review

Set periodicity; collect data; conduct workshops; identify root causes. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-033.1 | Set operational process performance periodicity Task: Plan and prepare operational process performance Set operational process performance periodicity — step 1 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Periodicity | Frequency: Monthly Next due date: 2026-09-27 Review chaired by: Performance Manager Organization units in scope: Operations Review inputs and notes: Inputs for each review: KPI data; Defect data; Cycle time data. An early review is triggered by: Receipt or update of KPI data, Defect data from Process owner, Facilitator. |
| MP-033.2 | Define operational process performance agenda Task: Plan and prepare operational process performance Define operational process performance agenda — step 2 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Register items | Operational process performance agenda identified: 3 rows — see the table below |
| MP-033.3 | Collect operational process performance data Task: Plan and prepare operational process performance Collect operational process performance data — step 3 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Register items | Operational process performance data identified: 3 rows — see the table below |
| MP-033.4 | Conduct operational process performance workshops Task: Plan and prepare operational process performance Conduct operational process performance workshops — step 4 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Execution | What was done: Conduct operational process performance workshops carried out on site execution and prefabrication yard; Review minutes updated. Records that prove it: — Completion (%): 100 |
| MP-033.5 | Compare operational process performance to targets Task: Execute operational process performance activities Compare operational process performance to targets — step 5 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Weighted score 3.5/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-033.6 | Identify operational process performance causes Task: Execute operational process performance activities Identify operational process performance causes — step 6 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Register items | Operational process performance causes identified: 3 rows — see the table below |
| MP-033.7 | Define operational process performance actions Task: Execute operational process performance activities Define operational process performance actions — step 7 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Register items | Operational process performance actions identified: 3 rows — see the table below |
| MP-033.8 | Document the process control plan Task: Verify, record and close operational process performance Document the process control plan — step 8 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS036-08 Version: 1.1 Content summary: Review minutes for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-033.9 | Escalate operational process performance issues Task: Verify, record and close operational process performance Escalate operational process performance issues — step 9 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Escalation | Escalated to: Top Management Reason: Review minutes is late beyond tolerance; a decision on resources is needed. |
| MP-033.10 | Monitor operational process performance Task: Verify, record and close operational process performance Monitor operational process performance — step 10 of 10 in UMS036 Operational Process Performance Review. | Performance Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |

MP-033.2 — Define operational process performance agenda · Operational process performance agenda identified

| # | Operational process performance agenda | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Review minutes | Output | Affects Review minutes; followed by Performance Manager. | High | Internal audit report, Aug 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Performance Manager. | Medium | Process performance dashboard, Jul 2026 |
| 3 | Improvement plans | Output | Affects Review minutes; followed by Performance Manager. | Medium | Interview with the process owner, Jul 2026 |

MP-033.3 — Collect operational process performance data · Operational process performance data identified

| # | Operational process performance data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Review minutes | Output | Affects Review minutes; followed by Performance Manager. | High | Process performance dashboard, Jul 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Performance Manager. | Medium | Interview with the process owner, Jul 2026 |
| 3 | Improvement plans | Output | Affects Review minutes; followed by Performance Manager. | Medium | Regulatory watch bulletin, Jul 2026 |

MP-033.5 — Compare operational process performance to targets · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Review minutes complete and up to date | 30 | 3 | Review minutes reviewed on 2026-08-25; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.3 met | 30 | 4 | Checked against ISO 9001 §9.1.3 with the checklist of the phase gate. |
| 3 | Evidence available for Root cause analysis | 20 | 3 | Records filed in the project: Root cause analysis. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-02 used as the measure. |

MP-033.6 — Identify operational process performance causes · Operational process performance causes identified

| # | Operational process performance causes | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Work instruction not updated after change | Root cause | Affects Review minutes; followed by Performance Manager. | High | Supplier evaluation file, Jun 2026 |
| 2 | Insufficient training of new operators | Root cause | Affects Root cause analysis; followed by Performance Manager. | Medium | Management review minutes, Jun 2026 |
| 3 | Supplier batch variation not detected | Root cause | Affects Review minutes; followed by Performance Manager. | Medium | Customer complaint log, Jun 2026 |

MP-033.7 — Define operational process performance actions · Operational process performance actions identified

| # | Operational process performance actions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Review minutes | Output | Affects Review minutes; followed by Performance Manager. | High | Management review minutes, Jun 2026 |
| 2 | Root cause analysis | Output | Affects Root cause analysis; followed by Performance Manager. | Medium | Customer complaint log, Jun 2026 |
| 3 | Improvement plans | Output | Affects Review minutes; followed by Performance Manager. | Medium | Internal audit report, Jun 2026 |

MP-033.10 — Monitor operational process performance · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Review minutes); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

### UMS039 (MP-034) — Governance Bodies and Reviews Orchestration

Set periodicity per body; define data; conduct reviews; consolidate decisions. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §9.3.

Documents of this macro process: NV-AEC-QMS-MR (Management review minutes).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-034.1 | Set governance reviews periodicity Task: Plan and prepare governance reviews Set governance reviews periodicity — step 1 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Periodicity | Frequency: Monthly Next due date: 2026-10-05 Review chaired by: IMS Manager Organization units in scope: Nova Build & Construct Review inputs and notes: Inputs for each review: Governance calendar; Required data; Decision requirements. An early review is triggered by: Receipt or update of Governance calendar, Required data from Process owner, Facilitator. |
| MP-034.2 | Define governance reviews data Task: Plan and prepare governance reviews Define governance reviews data — step 2 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Register items | Governance reviews data identified: 3 rows — see the table below |
| MP-034.3 | Process governance reviews Task: Plan and prepare governance reviews Process governance reviews — step 3 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Execution | What was done: Process governance reviews carried out on site execution and prefabrication yard; Governance calendar updated. Records that prove it: NV-AEC-QMS-MR — Management review minutes; MR-1 — Management review 2026-03; MR-2 — Management review 2026-09 Completion (%): 100 |
| MP-034.4 | Hold monthly process mini-reviews Task: Plan and prepare governance reviews Hold monthly process mini-reviews — step 4 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Review | Review frequency: Quarterly Review date: 2026-09-03 Next review: 2026-12-03 Chaired by: IMS Manager Participants: IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-034.5 | Hold full management reviews Task: Execute governance reviews activities Hold full management reviews — step 5 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Review | Review frequency: Quarterly Review date: 2026-09-04 Next review: 2026-12-04 Chaired by: IMS Manager Participants: IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-034.6 | Present results to the Executive Committee Task: Execute governance reviews activities Present results to the Executive Committee — step 6 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Review | Review frequency: Quarterly Review date: 2026-09-04 Next review: 2026-12-04 Chaired by: IMS Manager Participants: IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-034.7 | Hold commercial committee reviews Task: Execute governance reviews activities Hold commercial committee reviews — step 7 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Review | Review frequency: Quarterly Review date: 2026-09-08 Next review: 2026-12-08 Chaired by: IMS Manager Participants: IMS Manager, Quality Manager Inputs reviewed: 3 rows — see the table below Decisions and actions: 1 row — see the table below On completion: rows become actions. |
| MP-034.8 | Consolidate governance reviews dashboard Task: Execute governance reviews activities Consolidate governance reviews dashboard — step 8 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Execution | What was done: Consolidate governance reviews dashboard carried out on site execution and prefabrication yard; Governance calendar updated. Records that prove it: NV-AEC-QMS-MR — Management review minutes; MR-1 — Management review 2026-03; MR-2 — Management review 2026-09; Update Minutes Completion (%): 100 |
| MP-034.9 | Validate governance reviews decisions Task: Verify, record and close governance reviews Validate governance reviews decisions — step 9 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): IMS Manager Decision comment and conditions: Governance calendar approved against ISO 9001; no blocking point. |
| MP-034.10 | Monitor governance reviews actions Task: Verify, record and close governance reviews Monitor governance reviews actions — step 10 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-034.11 | Report governance reviews velocity Task: Verify, record and close governance reviews Report governance reviews velocity — step 11 of 11 in UMS039 Governance Bodies and Reviews Orchestration. | IMS Manager Communication | Communication records: 2 rows — see the table below |

MP-034.2 — Define governance reviews data · Governance reviews data identified

| # | Governance reviews data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Governance calendar | Output | Affects Governance calendar; followed by IMS Manager. | High | Internal audit report, Aug 2026 |
| 2 | Minutes | Output | Affects Minutes; followed by IMS Manager. | Medium | Process performance dashboard, Aug 2026 |
| 3 | Decision records | Output | Affects Governance calendar; followed by IMS Manager. | Medium | Interview with the process owner, Jul 2026 |

MP-034.4 — Hold monthly process mini-reviews · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Governance calendar | Governance calendar still valid; minor updates made. |
| 2 | Required data | No major change since the last review. |
| 3 | Decision requirements | Gap found on Minutes. |

MP-034.4 — Hold monthly process mini-reviews · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Minutes | Karim Tazi | 2026-10-03 |

MP-034.5 — Hold full management reviews · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Governance calendar | Governance calendar still valid; minor updates made. |
| 2 | Required data | No major change since the last review. |
| 3 | Decision requirements | Gap found on Minutes. |

MP-034.5 — Hold full management reviews · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Minutes | Karim Tazi | 2026-10-04 |

MP-034.6 — Present results to the Executive Committee · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Governance calendar | Governance calendar still valid; minor updates made. |
| 2 | Required data | No major change since the last review. |
| 3 | Decision requirements | Gap found on Minutes. |

MP-034.6 — Present results to the Executive Committee · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Minutes | Karim Tazi | 2026-10-04 |

MP-034.7 — Hold commercial committee reviews · Inputs reviewed

| # | Input | Finding |
| --- | --- | --- |
| 1 | Governance calendar | Governance calendar still valid; minor updates made. |
| 2 | Required data | No major change since the last review. |
| 3 | Decision requirements | Gap found on Minutes. |

MP-034.7 — Hold commercial committee reviews · Decisions and actions

| # | Decision | Owner | Due date |
| --- | --- | --- | --- |
| 1 | Update Minutes | Karim Tazi | 2026-10-08 |

MP-034.9 — Validate governance reviews decisions · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Governance calendar complete | Yes | Governance calendar v1.0 |
| 2 | Requirements of ISO 9001 §9.3 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-034.10 — Monitor governance reviews actions · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Governance calendar); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Governance calendar); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-034.11 — Report governance reviews velocity · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | Notice board | 2026-09-09 | Governance calendar: what changes for you and what to do by 2026-09-23. | IMS Manager |
| 2 | Board | Meeting | 2026-09-11 | Minutes: what changes for you and what to do by 2026-09-23. | IMS Manager |

### UMS040 (MP-035) — Customer Satisfaction Barometer Management

Set survey periodicity; define NPS/CSAT; manage campaigns; correlate. Owner: Performance Manager. Tier 1. Requirements answered: ISO 9001 §9.1.2.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-035.1 | Set customer satisfaction survey periodicity Task: Plan and prepare customer satisfaction survey Set customer satisfaction survey periodicity — step 1 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Periodicity | Frequency: Monthly Next due date: 2026-10-08 Review chaired by: Performance Manager Organization units in scope: Operations Review inputs and notes: Inputs for each review: Customer feedback; Survey data; NPS/CSAT targets. An early review is triggered by: Receipt or update of Customer feedback, Survey data from CX mgr, Data analysts. |
| MP-035.2 | Define customer satisfaction survey objectives Task: Plan and prepare customer satisfaction survey Define customer satisfaction survey objectives — step 2 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager SMART objectives | Objectives (become entries of the objectives register): 4 rows — see the table below On completion: rows become objectives. |
| MP-035.3 | Determine customer satisfaction survey costs Task: Plan and prepare customer satisfaction survey Determine customer satisfaction survey costs — step 3 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.5 Conclusion: Weighted score 3.5/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-035.4 | Manage customer satisfaction survey campaign Task: Execute customer satisfaction survey activities Manage customer satisfaction survey campaign — step 4 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Execution | What was done: Manage customer satisfaction survey campaign carried out on site execution and prefabrication yard; Satisfaction reports updated. Records that prove it: — Completion (%): 100 |
| MP-035.5 | Analyze customer satisfaction survey trends Task: Execute customer satisfaction survey activities Analyze customer satisfaction survey trends — step 5 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-035.6 | Generate customer satisfaction survey dashboards Task: Execute customer satisfaction survey activities Generate customer satisfaction survey dashboards — step 6 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-UMS040-06 Version: 1.1 Content summary: Satisfaction reports for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-035.7 | Correlate customer satisfaction survey Task: Verify, record and close customer satisfaction survey Correlate customer satisfaction survey — step 7 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Execution | What was done: Correlate customer satisfaction survey carried out on site execution and prefabrication yard; Satisfaction reports updated. Records that prove it: — Completion (%): 100 |
| MP-035.8 | Identify customer satisfaction survey actions Task: Verify, record and close customer satisfaction survey Identify customer satisfaction survey actions — step 8 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Register items | Customer satisfaction survey actions identified: 3 rows — see the table below |
| MP-035.9 | Report to management review Task: Verify, record and close customer satisfaction survey Report to management review — step 9 of 9 in UMS040 Customer Satisfaction Barometer Management. | Performance Manager Communication | Communication records: 2 rows — see the table below |

MP-035.2 — Define customer satisfaction survey objectives · Objectives (become entries of the objectives register)

| # | Specific objective | Measure (KPI) | Baseline | Achievable target | Relevant to (policy commitment) | Owner | Time-bound deadline | Resources |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Raise customer satisfaction on steel-frame buildings | Q-KPI-01 — Customer satisfaction index | 78% | >= 85% | Satisfy customer requirements | Nadia Chraibi | 2026-11-10 | Quarterly survey; complaint review meeting |
| 2 | Deliver steel-frame buildings on time | Q-KPI-02 — On-time delivery rate | 86% | >= 95% | On time, right first time | Julien Moreau | 2026-08-12 | Planning board; one extra technician in summer |
| 3 | Reduce the cost of poor quality | Q-KPI-04 — Cost of poor quality | 4.1% | <= 2% | Continual improvement | Nadia Chraibi | 2026-11-10 | Rework tracking in the NC register |
| 4 | Close corrective actions on time | Q-KPI-05 — Corrective actions closed on time | 70% | >= 90% | Continual improvement | Karim Tazi | 2026-05-14 | Weekly action review |

MP-035.3 — Determine customer satisfaction survey costs · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Satisfaction reports complete and up to date | 30 | 3 | Satisfaction reports reviewed on 2026-09-02; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.2 met | 30 | 4 | Checked against ISO 9001 §9.1.2 with the checklist of the phase gate. |
| 3 | Evidence available for NPS/CSAT scores | 20 | 4 | Records filed in the project: NPS/CSAT scores. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-035.5 — Analyze customer satisfaction survey trends · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Satisfaction reports complete and up to date | 30 | 4 | Satisfaction reports reviewed on 2026-09-06; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.2 met | 30 | 5 | Checked against ISO 9001 §9.1.2 with the checklist of the phase gate. |
| 3 | Evidence available for NPS/CSAT scores | 20 | 5 | Records filed in the project: NPS/CSAT scores. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-035.8 — Identify customer satisfaction survey actions · Customer satisfaction survey actions identified

| # | Customer satisfaction survey actions | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Satisfaction reports | Output | Affects Satisfaction reports; followed by Performance Manager. | High | Customer complaint log, Jun 2026 |
| 2 | NPS/CSAT scores | Output | Affects NPS/CSAT scores; followed by Performance Manager. | Medium | Internal audit report, Jun 2026 |
| 3 | Trend analysis | Output | Affects Satisfaction reports; followed by Performance Manager. | Medium | Process performance dashboard, Jun 2026 |

MP-035.9 — Report to management review · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | Top mgmt | E-mail | 2026-09-15 | Satisfaction reports: what changes for you and what to do by 2026-09-29. | Performance Manager |
| 2 | Sales/Marketing | Intranet | 2026-09-17 | NPS/CSAT scores: what changes for you and what to do by 2026-09-29. | Performance Manager |

### GRC008 (MP-039) — Internal Audit and Assurance Cycle

Plan by risk; develop programs; test and document; report and follow up. Owner: Internal Audit Manager. Tier 1. Requirements answered: ISO 9001 §9.2.

Documents of this macro process: NV-AEC-QMS-AUDPRG (Internal audit programme); NV-AEC-QMS-AUDREP-01 (Internal audit report — AUD-NV-AEC-QMS-01); NV-AEC-QMS-AUDREP-02 (Internal audit report — AUD-NV-AEC-QMS-02); NV-AEC-QMS-AUDREP-03 (Internal audit report — AUD-NV-AEC-QMS-03); NV-AEC-QMS-AUDREP-04 (Internal audit report — AUD-NV-AEC-QMS-04); NV-AEC-QMS-AUDREP-05 (Internal audit report — AUD-NV-AEC-QMS-05).

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-039.1 | Plan internal audit programme by risk Task: Plan and prepare internal audit programme Plan internal audit programme by risk — step 1 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-039.2 | Develop internal audit programme programs Task: Plan and prepare internal audit programme Develop internal audit programme programs — step 2 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Execution | What was done: Develop internal audit programme programs carried out on site execution and prefabrication yard; Audit plan updated. Records that prove it: NV-AEC-QMS-AUDPRG — Internal audit programme; Address audit finding: Two controlled documents at site execution and prefabrication yard had no revision status Completion (%): 100 |
| MP-039.3 | Allocate internal audit programme Task: Plan and prepare internal audit programme Allocate internal audit programme — step 3 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Assignment | Role: Internal Audit Manager Person (from the OBS): Sofia Bennani Organization units covered: Quality RACSI of the macro process: R: Internal Audit Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-039.4 | Test internal audit programme Task: Execute internal audit programme activities Test internal audit programme — step 4 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.2 Conclusion: Weighted score 4.2/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-039.5 | Document the process control plan Task: Execute internal audit programme activities Document the process control plan — step 5 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Document | Document template: TPL-AUDPRG — Internal audit programme Document reference: NV-AEC-QMS-GRC008-05 Version: 1.0 Content summary: Audit plan for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-AUDPRG — Internal audit programme |
| MP-039.6 | Draft internal audit programme report Task: Execute internal audit programme activities Draft internal audit programme report — step 6 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Document | Document template: TPL-AUDPRG — Internal audit programme Document reference: NV-AEC-QMS-GRC008-06 Version: 1.1 Content summary: Audit plan for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-AUDPRG — Internal audit programme |
| MP-039.7 | Hold the audit closing meeting Task: Verify, record and close internal audit programme Hold the audit closing meeting — step 7 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Execution | What was done: Hold the audit closing meeting carried out on site execution and prefabrication yard; Audit plan updated. Records that prove it: NV-AEC-QMS-AUDPRG — Internal audit programme; Address audit finding: Two controlled documents at site execution and prefabrication yard had no revision status Completion (%): 100 |
| MP-039.8 | Issue internal audit programme report Task: Verify, record and close internal audit programme Issue internal audit programme report — step 8 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Document | Document template: TPL-AUDPRG — Internal audit programme Document reference: NV-AEC-QMS-GRC008-08 Version: 1.0 Content summary: Audit plan for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-AUDPRG — Internal audit programme |
| MP-039.9 | Monitor action plans Task: Verify, record and close internal audit programme Monitor action plans — step 9 of 9 in GRC008 Internal Audit and Assurance Cycle. | Internal Audit Manager Measurement | Indicators measured: 1 row — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |

MP-039.1 — Plan internal audit programme by risk · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Develop internal audit programme programs | Sofia Bennani | 2026-09-14 | 2026-09-28 | Audit plan |
| 2 | Allocate internal audit programme | Sofia Bennani | 2026-09-19 | 2026-10-08 | Audit programs |
| 3 | Test internal audit programme | Sofia Bennani | 2026-09-24 | 2026-10-18 | Audit plan |

MP-039.4 — Test internal audit programme · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Audit plan complete and up to date | 30 | 3 | Audit plan reviewed on 2026-09-08; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.2 met | 30 | 5 | Checked against ISO 9001 §9.2 with the checklist of the phase gate. |
| 3 | Evidence available for Audit programs | 20 | 4 | Records filed in the project: Audit programs. |
| 4 | Results against target | 20 | 5 | KPI KPI-22 used as the measure. |

MP-039.9 — Monitor action plans · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | KPI-22 — Audit programme completion | Audit programme completion measures the result of this macro process (Audit plan); it is the KPI its owner reviews at each Monthly review. | 100 | 100% |

### GRC010 (MP-040) — Executive GRC Reporting and Dashboards

Aggregate data; build dashboards; generate reports; use predictive analytics. Owner: IMS Manager. Tier 1. Requirements answered: ISO 9001 §9.1.3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-040.1 | Aggregate GRC dashboard Task: Plan and prepare GRC dashboard Aggregate GRC dashboard — step 1 of 10 in GRC010 Executive GRC Reporting and Dashboards. | DynamicMS Engine Automated service task | System result confirmed: Aggregate GRC dashboard: done by the DynamicMS Engine; GRC dashboards available in the project. Records produced: — |
| MP-040.2 | Define GRC dashboard needs Task: Plan and prepare GRC dashboard Define GRC dashboard needs — step 2 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Register items | GRC dashboard needs identified: 3 rows — see the table below |
| MP-040.3 | Build GRC dashboard Task: Plan and prepare GRC dashboard Build GRC dashboard — step 3 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Execution | What was done: Build GRC dashboard carried out on site execution and prefabrication yard; GRC dashboards updated. Records that prove it: — Completion (%): 100 |
| MP-040.4 | Generate GRC dashboard reports Task: Plan and prepare GRC dashboard Generate GRC dashboard reports — step 4 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-GRC010-04 Version: 1.0 Content summary: GRC dashboards for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-040.5 | Prepare GRC dashboard submissions Task: Execute GRC dashboard activities Prepare GRC dashboard submissions — step 5 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-GRC010-05 Version: 2.0 Content summary: GRC dashboards for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-040.6 | Validate GRC dashboard Task: Execute GRC dashboard activities Validate GRC dashboard — step 6 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Decision | Decision criteria checked: 3 rows — see the table below Decision: Hold Approver (Accountable): IMS Manager Decision comment and conditions: Hold until Executive reports is complete; review in two weeks. |
| MP-040.7 | Verify GRC dashboard Task: Execute GRC dashboard activities Verify GRC dashboard — step 7 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.8 Conclusion: Weighted score 4.8/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-040.8 | Publish GRC dashboard Task: Verify, record and close GRC dashboard Publish GRC dashboard — step 8 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-GRC010-08 Version: 1.0 Content summary: GRC dashboards for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: NV-AEC-QMS-PROC-01 — Procedure — Context To Strategy |
| MP-040.9 | Deliver GRC dashboard Task: Verify, record and close GRC dashboard Deliver GRC dashboard — step 9 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager Training | Session / module: Deliver GRC dashboard — practice session Date: 2026-09-19 Units trained: Nova Build & Construct Participants: 18 Effectiveness evaluation method: Practical test Effectiveness (%): 82 |
| MP-040.10 | Use predictive analytics Task: Verify, record and close GRC dashboard Use predictive analytics — step 10 of 10 in GRC010 Executive GRC Reporting and Dashboards. | IMS Manager AI-assisted draft | Context given to the assistant: Step: Use predictive analytics. Inputs: Risk data; Compliance data; Audit data. Standards: ISO 9001, ISO 19650, EN 1090. Organization: Nova Build & Construct (steel-frame buildings). Suggestion outcome: Edited Final validated text: GRC dashboards drafted with the assistant and reviewed by IMS Manager: covers ISO 9001, ISO 19650. |

MP-040.2 — Define GRC dashboard needs · GRC dashboard needs identified

| # | GRC dashboard needs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | GRC dashboards | Output | Affects GRC dashboards; followed by IMS Manager. | High | Internal audit report, Aug 2026 |
| 2 | Executive reports | Output | Affects Executive reports; followed by IMS Manager. | Medium | Process performance dashboard, Aug 2026 |
| 3 | Predictive analytics | Output | Affects GRC dashboards; followed by IMS Manager. | Medium | Interview with the process owner, Aug 2026 |

MP-040.6 — Validate GRC dashboard · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | GRC dashboards complete | Yes | GRC dashboards v1.0 |
| 2 | Requirements of ISO 9001 §9.1.3 met | Partly | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-040.7 — Verify GRC dashboard · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | GRC dashboards complete and up to date | 30 | 5 | GRC dashboards reviewed on 2026-09-15; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1.3 met | 30 | 5 | Checked against ISO 9001 §9.1.3 with the checklist of the phase gate. |
| 3 | Evidence available for Executive reports | 20 | 5 | Records filed in the project: Executive reports. |
| 4 | Results against target | 20 | 4 | KPI Q-KPI-01 used as the measure. |

### DMS086 (MP-147) — SME Peer Benchmarking

Benchmark against peers; identify improvements; learn. Owner: Performance Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-147.1 | Select SME peer benchmark category Task: Plan and prepare SME peer benchmark Select SME peer benchmark category — step 1 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | SME peer benchmark category identified: 3 rows — see the table below |
| MP-147.2 | Define peer group Task: Plan and prepare SME peer benchmark Define peer group — step 2 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | Peer group identified: 3 rows — see the table below |
| MP-147.3 | Collect SME peer benchmark data Task: Plan and prepare SME peer benchmark Collect SME peer benchmark data — step 3 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | SME peer benchmark data identified: 3 rows — see the table below |
| MP-147.4 | Compare SME peer benchmark Task: Plan and prepare SME peer benchmark Compare SME peer benchmark — step 4 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3 Conclusion: Weighted score 3/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-147.5 | Identify SME peer benchmark gaps Task: Execute SME peer benchmark activities Identify SME peer benchmark gaps — step 5 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | SME peer benchmark gaps identified: 3 rows — see the table below |
| MP-147.6 | Identify SME peer benchmark strengths Task: Execute SME peer benchmark activities Identify SME peer benchmark strengths — step 6 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Register items | SME peer benchmark strengths identified: 3 rows — see the table below |
| MP-147.7 | Develop SME peer benchmark plan Task: Execute SME peer benchmark activities Develop SME peer benchmark plan — step 7 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-147.8 | Implement SME peer benchmark Task: Verify, record and close SME peer benchmark Implement SME peer benchmark — step 8 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-147.9 | Re-benchmark SME peer benchmark Task: Verify, record and close SME peer benchmark Re-benchmark SME peer benchmark — step 9 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-147.10 | Share SME peer benchmark Task: Verify, record and close SME peer benchmark Share SME peer benchmark — step 10 of 10 in DMS086 SME Peer Benchmarking. | Performance Manager Communication | Communication records: 2 rows — see the table below |

MP-147.1 — Select SME peer benchmark category · SME peer benchmark category identified

| # | SME peer benchmark category | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Customer complaint log, Sep 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Internal audit report, Aug 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Process performance dashboard, Aug 2026 |

MP-147.2 — Define peer group · Peer group identified

| # | Peer group | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Internal audit report, Sep 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Process performance dashboard, Aug 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Interview with the process owner, Aug 2026 |

MP-147.3 — Collect SME peer benchmark data · SME peer benchmark data identified

| # | SME peer benchmark data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Process performance dashboard, Aug 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Interview with the process owner, Aug 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Regulatory watch bulletin, Aug 2026 |

MP-147.4 — Compare SME peer benchmark · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Benchmarking reports complete and up to date | 30 | 3 | Benchmarking reports reviewed on 2026-09-19; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 3 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Gap analysis | 20 | 3 | Records filed in the project: Gap analysis. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-147.5 — Identify SME peer benchmark gaps · SME peer benchmark gaps identified

| # | SME peer benchmark gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Regulatory watch bulletin, Aug 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Supplier evaluation file, Jul 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Management review minutes, Jul 2026 |

MP-147.6 — Identify SME peer benchmark strengths · SME peer benchmark strengths identified

| # | SME peer benchmark strengths | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Benchmarking reports | Output | Affects Benchmarking reports; followed by Performance Manager. | High | Supplier evaluation file, Jul 2026 |
| 2 | Gap analysis | Output | Affects Gap analysis; followed by Performance Manager. | Medium | Management review minutes, Jul 2026 |
| 3 | Strengths analysis | Output | Affects Benchmarking reports; followed by Performance Manager. | Medium | Customer complaint log, Jul 2026 |

MP-147.7 — Develop SME peer benchmark plan · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Implement SME peer benchmark | Salma Kettani | 2026-09-25 | 2026-10-09 | Benchmarking reports |
| 2 | Re-benchmark SME peer benchmark | Salma Kettani | 2026-09-30 | 2026-10-19 | Gap analysis |
| 3 | Share SME peer benchmark | Salma Kettani | 2026-10-05 | 2026-10-29 | Benchmarking reports |

MP-147.8 — Implement SME peer benchmark · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement SME peer benchmark | Enabled for site execution and prefabrication yard | Needed to produce Benchmarking reports |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-147.9 — Re-benchmark SME peer benchmark · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Benchmarking reports); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Benchmarking reports); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-147.10 — Share SME peer benchmark · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-09-29 | Benchmarking reports: what changes for you and what to do by 2026-10-13. | Performance Manager |
| 2 | SME management | Notice board | 2026-10-01 | Gap analysis: what changes for you and what to do by 2026-10-13. | Performance Manager |

### DMS089 (MP-150) — SME Essential KPI Dashboard

Essential KPIs; simplify monitoring; data-driven decisions. Owner: Performance Manager. Tier 7. Requirements answered: ISO 9001 §9.1.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-150.1 | Select SME KPI dashboard KPIs Task: Plan and prepare SME KPI dashboard Select SME KPI dashboard KPIs — step 1 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Register items | SME KPI dashboard KPIs identified: 4 rows — see the table below |
| MP-150.2 | Define SME KPI dashboard targets Task: Plan and prepare SME KPI dashboard Define SME KPI dashboard targets — step 2 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Register items | SME KPI dashboard targets identified: 3 rows — see the table below |
| MP-150.3 | Configure SME KPI dashboard sources Task: Plan and prepare SME KPI dashboard Configure SME KPI dashboard sources — step 3 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-150.4 | Set SME KPI dashboard Task: Plan and prepare SME KPI dashboard Set SME KPI dashboard — step 4 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-150.5 | Configure SME KPI dashboard alerts Task: Execute SME KPI dashboard activities Configure SME KPI dashboard alerts — step 5 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-150.6 | Review SME KPI dashboard daily Task: Execute SME KPI dashboard activities Review SME KPI dashboard daily — step 6 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Execution | What was done: Review SME KPI dashboard daily carried out on site execution and prefabrication yard; KPI dashboard updated. Records that prove it: — Completion (%): 67 |
| MP-150.7 | Analyze SME KPI dashboard trends Task: Execute SME KPI dashboard activities Analyze SME KPI dashboard trends — step 7 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 2.7 Conclusion: Weighted score 2.7/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-150.8 | Take action on SME KPI dashboard deviations Task: Verify, record and close SME KPI dashboard Take action on SME KPI dashboard deviations — step 8 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Execution | What was done: Take action on SME KPI dashboard deviations carried out on site execution and prefabrication yard; KPI dashboard updated. Records that prove it: — Completion (%): 49 |
| MP-150.9 | Report on SME KPI dashboard status Task: Verify, record and close SME KPI dashboard Report on SME KPI dashboard status — step 9 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Communication | Communication records: 2 rows — see the table below |
| MP-150.10 | Update SME KPI dashboard Task: Verify, record and close SME KPI dashboard Update SME KPI dashboard — step 10 of 10 in DMS089 SME Essential KPI Dashboard. | Performance Manager Change | Change made: KPI dashboard updated: BIM model clash not resolved. Reason: Customer complaint analysis Documents or records updated: — |

MP-150.1 — Select SME KPI dashboard KPIs · SME KPI dashboard KPIs identified

| # | SME KPI dashboard KPIs | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customer satisfaction index | Indicator | Affects KPI dashboard; followed by Performance Manager. | High | Customer complaint log, Sep 2026 |
| 2 | On-time delivery rate | Indicator | Affects KPI reports; followed by Performance Manager. | Medium | Internal audit report, Aug 2026 |
| 3 | First pass yield | Indicator | Affects KPI dashboard; followed by Performance Manager. | Medium | Process performance dashboard, Aug 2026 |
| 4 | Cost of poor quality | Indicator | Affects KPI reports; followed by Performance Manager. | Low | Interview with the process owner, Aug 2026 |

MP-150.2 — Define SME KPI dashboard targets · SME KPI dashboard targets identified

| # | SME KPI dashboard targets | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | KPI dashboard | Output | Affects KPI dashboard; followed by Performance Manager. | High | Internal audit report, Sep 2026 |
| 2 | KPI reports | Output | Affects KPI reports; followed by Performance Manager. | Medium | Process performance dashboard, Aug 2026 |
| 3 | Alert records | Output | Affects KPI dashboard; followed by Performance Manager. | Medium | Interview with the process owner, Aug 2026 |

MP-150.3 — Configure SME KPI dashboard sources · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME KPI dashboard sources | Enabled for site execution and prefabrication yard | Needed to produce KPI dashboard |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-150.4 — Set SME KPI dashboard · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Set SME KPI dashboard | Enabled for site execution and prefabrication yard | Needed to produce KPI dashboard |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-150.5 — Configure SME KPI dashboard alerts · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure SME KPI dashboard alerts | Enabled for site execution and prefabrication yard | Needed to produce KPI dashboard |
| 2 | Owner and notification | Performance Manager | Alerts go to the process owner |

MP-150.7 — Analyze SME KPI dashboard trends · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | KPI dashboard complete and up to date | 30 | 3 | KPI dashboard reviewed on 2026-09-29; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 §9.1 met | 30 | 2 | Checked against ISO 9001 §9.1 with the checklist of the phase gate. |
| 3 | Evidence available for KPI reports | 20 | 3 | Records filed in the project: KPI reports. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-150.9 — Report on SME KPI dashboard status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-10-02 | KPI dashboard: what changes for you and what to do by 2026-10-16. | Performance Manager |
| 2 | SME management | Intranet | 2026-10-04 | KPI reports: what changes for you and what to do by 2026-10-16. | Performance Manager |

### DMS095 (MP-156) — SME Owner Dashboard

Simplified executive dashboard; quick decisions; essential metrics. Owner: IMS Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-156.1 | Define owner dashboard requirements Task: Plan and prepare owner dashboard Define owner dashboard requirements — step 1 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Register items | Owner dashboard requirements identified: 4 rows — see the table below |
| MP-156.2 | Select owner dashboard metrics Task: Plan and prepare owner dashboard Select owner dashboard metrics — step 2 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Register items | Owner dashboard metrics identified: 4 rows — see the table below |
| MP-156.3 | Configure owner dashboard sources Task: Plan and prepare owner dashboard Configure owner dashboard sources — step 3 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-156.4 | Design owner dashboard layout Task: Plan and prepare owner dashboard Design owner dashboard layout — step 4 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-156.5 | Set up alerts Task: Execute owner dashboard activities Set up alerts — step 5 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-156.6 | Review owner dashboard daily Task: Execute owner dashboard activities Review owner dashboard daily — step 6 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Execution | What was done: Review owner dashboard daily carried out on site execution and prefabrication yard; Owner dashboard updated. Records that prove it: — Completion (%): 63 |
| MP-156.7 | Drill owner dashboard down Task: Execute owner dashboard activities Drill owner dashboard down — step 7 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Execution | What was done: Drill owner dashboard down carried out on site execution and prefabrication yard; Owner dashboard updated. Records that prove it: — Completion (%): 64 |
| MP-156.8 | Take action on owner dashboard deviations Task: Verify, record and close owner dashboard Take action on owner dashboard deviations — step 8 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Execution | What was done: Take action on owner dashboard deviations carried out on site execution and prefabrication yard; Owner dashboard updated. Records that prove it: — Completion (%): 76 |
| MP-156.9 | Report on owner dashboard status Task: Verify, record and close owner dashboard Report on owner dashboard status — step 9 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Communication | Communication records: 2 rows — see the table below |
| MP-156.10 | Update owner dashboard Task: Verify, record and close owner dashboard Update owner dashboard — step 10 of 10 in DMS095 SME Owner Dashboard. | IMS Manager Change | Change made: Owner dashboard updated: BIM model clash not resolved. Reason: Customer complaint analysis Documents or records updated: — |

MP-156.1 — Define owner dashboard requirements · Owner dashboard requirements identified

| # | Owner dashboard requirements | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects Owner dashboard; followed by IMS Manager. | High | Customer complaint log, Sep 2026 |
| 2 | ISO 19650 | Requirement | Affects Essential metrics; followed by IMS Manager. | Medium | Internal audit report, Sep 2026 |
| 3 | EN 1090 | Requirement | Affects Owner dashboard; followed by IMS Manager. | Medium | Process performance dashboard, Sep 2026 |
| 4 | CE Marking (CPR) | Requirement | Affects Essential metrics; followed by IMS Manager. | Low | Interview with the process owner, Aug 2026 |

MP-156.2 — Select owner dashboard metrics · Owner dashboard metrics identified

| # | Owner dashboard metrics | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Customer satisfaction index | Indicator | Affects Owner dashboard; followed by IMS Manager. | High | Internal audit report, Sep 2026 |
| 2 | On-time delivery rate | Indicator | Affects Essential metrics; followed by IMS Manager. | Medium | Process performance dashboard, Sep 2026 |
| 3 | First pass yield | Indicator | Affects Owner dashboard; followed by IMS Manager. | Medium | Interview with the process owner, Aug 2026 |
| 4 | Cost of poor quality | Indicator | Affects Essential metrics; followed by IMS Manager. | Low | Regulatory watch bulletin, Aug 2026 |

MP-156.3 — Configure owner dashboard sources · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Configure owner dashboard sources | Enabled for site execution and prefabrication yard | Needed to produce Owner dashboard |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-156.4 — Design owner dashboard layout · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Set up alerts | Karim Tazi | 2026-10-05 | 2026-10-19 | Owner dashboard |
| 2 | Review owner dashboard daily | Karim Tazi | 2026-10-10 | 2026-10-29 | Essential metrics |
| 3 | Drill owner dashboard down | Karim Tazi | 2026-10-15 | 2026-11-08 | Owner dashboard |

MP-156.5 — Set up alerts · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Set up alerts | Enabled for site execution and prefabrication yard | Needed to produce Owner dashboard |
| 2 | Owner and notification | IMS Manager | Alerts go to the process owner |

MP-156.9 — Report on owner dashboard status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-10-09 | Owner dashboard: what changes for you and what to do by 2026-10-23. | IMS Manager |
| 2 | SME management | Intranet | 2026-10-11 | Essential metrics: what changes for you and what to do by 2026-10-23. | IMS Manager |

### Gate — G10 — Performance reviewed

Exit criteria: KPIs measured for three periods; management review held; internal audit programme on track.

- Open Lifecycle and select the phase card; the gate panel is on the right.

- Tick “KPI dashboard live (mandatory, evidence required)”.

- Tick “Management review minutes signed (mandatory, evidence required)”.

- Tick “Internal audit programme ≥ 90% complete (mandatory, evidence required)”.

- Tick “Owner dashboard configured (mandatory, evidence required)”.

- Tick “Top 10 risks reviewed quarterly (mandatory, evidence required)”.

- Sign in as Top Management (ceo@…) or the IMS Manager and select Go. For Hold or No-Go, type a comment explaining why.

## E2E-11 — Audit To Assurance

Goals: Provide assurance through AI, foresight, IoT, ESG, analytics

From trigger to terminal event: Predictive analytics alert, regulatory change, or assurance requirement → Risks predicted; compliance assured; ESG and carbon reported

### DMS004 (MP-065) — Intelligent Document Generation

Auto-generate documents; ensure compliance; reduce effort. Owner: Document Controller. Tier 3.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-065.1 | Select generated documents template Task: Plan and prepare generated documents Select generated documents template — step 1 of 8 in DMS004 Intelligent Document Generation. | Document Controller Register items | Generated documents template identified: 3 rows — see the table below |
| MP-065.2 | Gather generated documents data Task: Plan and prepare generated documents Gather generated documents data — step 2 of 8 in DMS004 Intelligent Document Generation. | Document Controller Register items | Generated documents data identified: 3 rows — see the table below |
| MP-065.3 | Generate generated documents draft Task: Plan and prepare generated documents Generate generated documents draft — step 3 of 8 in DMS004 Intelligent Document Generation. | Document Controller Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-DMS004-03 Version: 2.0 Content summary: Generated docs for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: — |
| MP-065.4 | Validate generated documents against standards Task: Execute generated documents activities Validate generated documents against standards — step 4 of 8 in DMS004 Intelligent Document Generation. | Document Controller Decision | Decision criteria checked: 3 rows — see the table below Decision: Go Approver (Accountable): Document Controller Decision comment and conditions: Generated docs approved against ISO 9001; no blocking point. |
| MP-065.5 | Route generated documents for review Task: Execute generated documents activities Route generated documents for review — step 5 of 8 in DMS004 Intelligent Document Generation. | Document Controller Execution | What was done: Route generated documents for review carried out on site execution and prefabrication yard; Generated docs updated. Records that prove it: — Completion (%): 100 |
| MP-065.6 | Publish generated documents Task: Execute generated documents activities Publish generated documents — step 6 of 8 in DMS004 Intelligent Document Generation. | Document Controller Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-DMS004-06 Version: 2.0 Content summary: Generated docs for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: — |
| MP-065.7 | Track generated documents version Task: Verify, record and close generated documents Track generated documents version — step 7 of 8 in DMS004 Intelligent Document Generation. | Document Controller Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-065.8 | Archive generated documents Task: Verify, record and close generated documents Archive generated documents — step 8 of 8 in DMS004 Intelligent Document Generation. | Document Controller Closure | Closure evidence: Generated docs closed; effectiveness verified on the KPI and evidence filed. Records that prove effectiveness: — Closure date: 2026-10-14 |

MP-065.1 — Select generated documents template · Generated documents template identified

| # | Generated documents template | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Generated docs | Output | Affects Generated docs; followed by Document Controller. | High | Customer complaint log, Sep 2026 |
| 2 | Compliance validation | Output | Affects Compliance validation; followed by Document Controller. | Medium | Internal audit report, Sep 2026 |
| 3 | Approval records | Output | Affects Generated docs; followed by Document Controller. | Medium | Process performance dashboard, Aug 2026 |

MP-065.2 — Gather generated documents data · Generated documents data identified

| # | Generated documents data | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Generated docs | Output | Affects Generated docs; followed by Document Controller. | High | Internal audit report, Sep 2026 |
| 2 | Compliance validation | Output | Affects Compliance validation; followed by Document Controller. | Medium | Process performance dashboard, Aug 2026 |
| 3 | Approval records | Output | Affects Generated docs; followed by Document Controller. | Medium | Interview with the process owner, Aug 2026 |

MP-065.4 — Validate generated documents against standards · Decision criteria checked

| # | Criterion | Met | Evidence |
| --- | --- | --- | --- |
| 1 | Generated docs complete | Yes | Generated docs v1.0 |
| 2 | Requirements of ISO 9001 met | Yes | Checklist of the phase gate |
| 3 | Risks reviewed | Yes | Risk register |

MP-065.7 — Track generated documents version · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Generated docs); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Generated docs); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

### DMS027 (MP-088) — AI Explainability and Confidence Scoring

Log AI recommendations with confidence; provide explainability; human-in-the-loop. Owner: Transformation Manager. Tier 4.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-088.1 | Define requirements per agent Task: Plan and prepare AI explanations Define requirements per agent — step 1 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Register items | Requirements per agent identified: 4 rows — see the table below |
| MP-088.2 | Log agent answers with confidence score Task: Plan and prepare AI explanations Log agent answers with confidence score — step 2 of 8 in DMS027 AI Explainability and Confidence Scoring. | DynamicMS Engine Automated service task | System result confirmed: Log agent answers with confidence score: done by the DynamicMS Engine; AI recommendation logs available in the project. Records produced: — |
| MP-088.3 | Attach source refs Task: Plan and prepare AI explanations Attach source refs — step 3 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Execution | What was done: Attach source refs carried out on site execution and prefabrication yard; AI recommendation logs updated. Records that prove it: — Completion (%): 100 |
| MP-088.4 | Enable human review Task: Execute AI explanations activities Enable human review — step 4 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-088.5 | Track AI explanations accuracy Task: Execute AI explanations activities Track AI explanations accuracy — step 5 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: stable, below target; action opened. Next analysis at the performance review. |
| MP-088.6 | Generate AI explanations reports Task: Execute AI explanations activities Generate AI explanations reports — step 6 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Document | Document template: TPL-PROC — Procedure Document reference: NV-AEC-QMS-DMS027-06 Version: 2.0 Content summary: AI recommendation logs for steel-frame buildings, aligned with ISO 9001; generated from the project data, then completed by the author. Generated document: — |
| MP-088.7 | Conduct bias audits Task: Verify, record and close AI explanations Conduct bias audits — step 7 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager Execution | What was done: Conduct bias audits carried out on site execution and prefabrication yard; AI recommendation logs updated. Records that prove it: — Completion (%): 100 |
| MP-088.8 | Update AI explanations models Task: Verify, record and close AI explanations Update AI explanations models — step 8 of 8 in DMS027 AI Explainability and Confidence Scoring. | Transformation Manager AI-assisted draft | Context given to the assistant: Step: Update AI explanations models. Inputs: AI outputs; Confidence scores; Source references. Standards: ISO 9001, ISO 19650, EN 1090. Organization: Nova Build & Construct (steel-frame buildings). Suggestion outcome: Edited Final validated text: AI recommendation logs drafted with the assistant and reviewed by Transformation Manager: covers ISO 9001, ISO 19650. |

MP-088.1 — Define requirements per agent · Requirements per agent identified

| # | Requirements per agent | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | ISO 9001 | Requirement | Affects AI recommendation logs; followed by Transformation Manager. | High | Customer complaint log, Sep 2026 |
| 2 | ISO 19650 | Requirement | Affects Confidence scores; followed by Transformation Manager. | Medium | Internal audit report, Sep 2026 |
| 3 | EN 1090 | Requirement | Affects AI recommendation logs; followed by Transformation Manager. | Medium | Process performance dashboard, Sep 2026 |
| 4 | CE Marking (CPR) | Requirement | Affects Confidence scores; followed by Transformation Manager. | Low | Interview with the process owner, Sep 2026 |

MP-088.4 — Enable human review · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Enable human review | Enabled for site execution and prefabrication yard | Needed to produce AI recommendation logs |
| 2 | Owner and notification | Transformation Manager | Alerts go to the process owner |

MP-088.5 — Track AI explanations accuracy · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (AI recommendation logs); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (AI recommendation logs); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

This phase has no gate for the project track; it closes when its last step is completed.

## E2E-12 — Correction To Innovation

Goals: Drive continual improvement, innovation, automation, ecosystem

From trigger to terminal event: Improvement opportunity, innovation idea, or automation candidate → Improvements implemented; innovations deployed; ecosystem expanded

### DMS093 (MP-154) — SME Growth Readiness

Prepare for growth; scale processes; ensure IMS scales. Owner: Transformation Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-154.1 | Assess SME growth readiness plans Task: Plan and prepare SME growth readiness Assess SME growth readiness plans — step 1 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.8 Conclusion: Weighted score 3.8/5. Main gap: BIM data loss. Action recorded in the action plan. |
| MP-154.2 | Identify SME growth readiness gaps Task: Plan and prepare SME growth readiness Identify SME growth readiness gaps — step 2 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Register items | SME growth readiness gaps identified: 3 rows — see the table below |
| MP-154.3 | Plan SME growth readiness scaling Task: Plan and prepare SME growth readiness Plan SME growth readiness scaling — step 3 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Plan | Planned activities (become actions): 3 rows — see the table below On completion: rows become actions. |
| MP-154.4 | Upgrade SME growth readiness configuration Task: Plan and prepare SME growth readiness Upgrade SME growth readiness configuration — step 4 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Change | Change made: Growth readiness assessment updated: BIM model clash not resolved. Reason: Finding of the internal audit Documents or records updated: — |
| MP-154.5 | Add SME growth readiness users Task: Execute SME growth readiness activities Add SME growth readiness users — step 5 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Execution | What was done: Add SME growth readiness users carried out on site execution and prefabrication yard; Growth readiness assessment updated. Records that prove it: — Completion (%): 100 |
| MP-154.6 | Expand SME growth readiness compliance Task: Execute SME growth readiness activities Expand SME growth readiness compliance — step 6 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Execution | What was done: Expand SME growth readiness compliance carried out on site execution and prefabrication yard; Growth readiness assessment updated. Records that prove it: — Completion (%): 100 |
| MP-154.7 | Add SME growth readiness standards Task: Execute SME growth readiness activities Add SME growth readiness standards — step 7 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Execution | What was done: Add SME growth readiness standards carried out on site execution and prefabrication yard; Growth readiness assessment updated. Records that prove it: — Completion (%): 100 |
| MP-154.8 | Train new employees on the management system Task: Verify, record and close SME growth readiness Train new employees on the management system — step 8 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Training | Session / module: Train new employees on the management system — practice session Date: 2026-11-10 Units trained: Operations Participants: 23 Effectiveness evaluation method: Quiz Effectiveness (%): 97 |
| MP-154.9 | Monitor SME growth readiness Task: Verify, record and close SME growth readiness Monitor SME growth readiness — step 9 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-154.10 | Review SME growth readiness Task: Verify, record and close SME growth readiness Review SME growth readiness — step 10 of 10 in DMS093 SME Growth Readiness. | Transformation Manager Execution | What was done: Review SME growth readiness carried out on site execution and prefabrication yard; Growth readiness assessment updated. Records that prove it: — Completion (%): 100 |

MP-154.1 — Assess SME growth readiness plans · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Growth readiness assessment complete and up to date | 30 | 3 | Growth readiness assessment reviewed on 2026-10-24; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 5 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Scaling plans | 20 | 4 | Records filed in the project: Scaling plans. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-154.2 — Identify SME growth readiness gaps · SME growth readiness gaps identified

| # | SME growth readiness gaps | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Growth readiness assessment | Output | Affects Growth readiness assessment; followed by Transformation Manager. | High | Internal audit report, Oct 2026 |
| 2 | Scaling plans | Output | Affects Scaling plans; followed by Transformation Manager. | Medium | Process performance dashboard, Sep 2026 |
| 3 | Upgraded configuration | Output | Affects Growth readiness assessment; followed by Transformation Manager. | Medium | Interview with the process owner, Sep 2026 |

MP-154.3 — Plan SME growth readiness scaling · Planned activities (become actions)

| # | Activity | Owner | Start | Due date | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1 | Upgrade SME growth readiness configuration | Hind Berrada | 2026-11-02 | 2026-11-16 | Growth readiness assessment |
| 2 | Add SME growth readiness users | Hind Berrada | 2026-11-07 | 2026-11-26 | Scaling plans |
| 3 | Expand SME growth readiness compliance | Hind Berrada | 2026-11-12 | 2026-12-06 | Growth readiness assessment |

MP-154.9 — Monitor SME growth readiness · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Growth readiness assessment); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Growth readiness assessment); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

### DMS098 (MP-159) — SME Budget-Conscious Improvement

Drive improvement within constraints; prioritize high-impact; maximize ROI. Owner: Quality Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-159.1 | Collect low-cost improvements ideas Task: Plan and prepare low-cost improvements Collect low-cost improvements ideas — step 1 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Register items | Low-cost improvements ideas identified: 3 rows — see the table below |
| MP-159.2 | Assess low-cost improvements cost/impact Task: Plan and prepare low-cost improvements Assess low-cost improvements cost/impact — step 2 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 3.8 Conclusion: Weighted score 3.8/5. Main gap: Structural failure. Action recorded in the action plan. |
| MP-159.3 | Prioritize low-cost improvements by ROI Task: Plan and prepare low-cost improvements Prioritize low-cost improvements by ROI — step 3 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Assessment | Decision matrix: 4 rows — see the table below Weighted score (1–5): 4.3 Conclusion: Weighted score 4.3/5. Main gap: weld not conforming to EN 1090. Action recorded in the action plan. |
| MP-159.4 | Allocate low-cost improvements budget Task: Plan and prepare low-cost improvements Allocate low-cost improvements budget — step 4 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Assignment | Role: Quality Manager Person (from the OBS): Nadia Chraibi Organization units covered: Quality RACSI of the macro process: R: Quality Manager · A: IMS Manager · C: Risk Manager · S: Document Controller · I: Top Management |
| MP-159.5 | Implement low-cost improvements Task: Execute low-cost improvements activities Implement low-cost improvements — step 5 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Configuration | Settings: 2 rows — see the table below Tested before use: Yes |
| MP-159.6 | Monitor low-cost improvements Task: Execute low-cost improvements activities Monitor low-cost improvements — step 6 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-159.7 | Measure low-cost improvements ROI Task: Execute low-cost improvements activities Measure low-cost improvements ROI — step 7 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Measurement | Indicators measured: 2 rows — see the table below Analysis of gaps and trend: Trend over the last three months: improving. Next analysis at the performance review. |
| MP-159.8 | Standardize low-cost improvements Task: Verify, record and close low-cost improvements Standardize low-cost improvements — step 8 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Change | Change made: Improvement pipeline updated: BIM model clash not resolved. Reason: Finding of the internal audit Documents or records updated: — |
| MP-159.9 | Recognize contributors to low-cost improvements Task: Verify, record and close low-cost improvements Recognize contributors to low-cost improvements — step 9 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Execution | What was done: Recognize contributors to low-cost improvements carried out on site execution and prefabrication yard; Improvement pipeline updated. Records that prove it: — Completion (%): 100 |
| MP-159.10 | Report on low-cost improvements status Task: Verify, record and close low-cost improvements Report on low-cost improvements status — step 10 of 10 in DMS098 SME Budget-Conscious Improvement. | Quality Manager Communication | Communication records: 2 rows — see the table below |

MP-159.1 — Collect low-cost improvements ideas · Low-cost improvements ideas identified

| # | Low-cost improvements ideas | Category | Description and impact | Relevance | Source / evidence |
| --- | --- | --- | --- | --- | --- |
| 1 | Digitize steel-frame buildings records to cut cycle time | Opportunity | Affects Improvement pipeline; followed by Quality Manager. | High | Customer complaint log, Oct 2026 |
| 2 | Extend certification to win steel-frame buildings tenders | Opportunity | Affects Prioritized initiatives; followed by Quality Manager. | Medium | Internal audit report, Oct 2026 |
| 3 | Supplier development programme for steel-frame buildings | Opportunity | Affects Improvement pipeline; followed by Quality Manager. | Medium | Process performance dashboard, Oct 2026 |

MP-159.2 — Assess low-cost improvements cost/impact · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Improvement pipeline complete and up to date | 30 | 3 | Improvement pipeline reviewed on 2026-11-12; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 3 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Prioritized initiatives | 20 | 5 | Records filed in the project: Prioritized initiatives. |
| 4 | Results against target | 20 | 5 | KPI Q-KPI-01 used as the measure. |

MP-159.3 — Prioritize low-cost improvements by ROI · Decision matrix

| # | Criterion | Weight (%) | Score (1–5) | Facts that justify the score |
| --- | --- | --- | --- | --- |
| 1 | Improvement pipeline complete and up to date | 30 | 5 | Improvement pipeline reviewed on 2026-11-14; 2 gaps corrected. |
| 2 | Requirements of ISO 9001 met | 30 | 4 | Checked against ISO 9001 with the checklist of the phase gate. |
| 3 | Evidence available for Prioritized initiatives | 20 | 5 | Records filed in the project: Prioritized initiatives. |
| 4 | Results against target | 20 | 3 | KPI Q-KPI-01 used as the measure. |

MP-159.5 — Implement low-cost improvements · Settings

| # | Setting | Value | Reason |
| --- | --- | --- | --- |
| 1 | Implement low-cost improvements | Enabled for site execution and prefabrication yard | Needed to produce Improvement pipeline |
| 2 | Owner and notification | Quality Manager | Alerts go to the process owner |

MP-159.6 — Monitor low-cost improvements · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Improvement pipeline); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Improvement pipeline); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-159.7 — Measure low-cost improvements ROI · Indicators measured

| # | KPI | Why this KPI for this step | Measured value | Target |
| --- | --- | --- | --- | --- |
| 1 | Q-KPI-01 — Customer satisfaction index | Customer satisfaction index measures the result of this macro process (Improvement pipeline); it is the KPI its owner reviews at each Monthly review. | 87 | >= 85% |
| 2 | Q-KPI-02 — On-time delivery rate | On-time delivery rate measures the result of this macro process (Improvement pipeline); it is the KPI its owner reviews at each Monthly review. | 96.6 | >= 95% |

MP-159.10 — Report on low-cost improvements status · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-09-22 | Improvement pipeline: what changes for you and what to do by 2026-10-06. | Quality Manager |
| 2 | SME management | Notice board | 2026-09-24 | Prioritized initiatives: what changes for you and what to do by 2026-10-06. | Quality Manager |

### DMS100 (MP-161) — SME Collaborative Community

Connect with peers; share knowledge; reduce isolation; accelerate learning. Owner: Transformation Manager. Tier 7.

| Step | Step, task and purpose | Role · form | What to type |
| --- | --- | --- | --- |
| MP-161.1 | Join SME community Task: Plan and prepare SME community Join SME community — step 1 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Join SME community carried out on site execution and prefabrication yard; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.2 | Create SME community profile Task: Plan and prepare SME community Create SME community profile — step 2 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Create SME community profile carried out on site execution and prefabrication yard; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.3 | Browse SME community Task: Plan and prepare SME community Browse SME community — step 3 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Browse SME community carried out on site execution and prefabrication yard; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.4 | Ask questions about SME community Task: Plan and prepare SME community Ask questions about SME community — step 4 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Ask questions about SME community carried out on site execution and prefabrication yard; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.5 | Share SME community Task: Execute SME community activities Share SME community — step 5 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Communication | Communication records: 2 rows — see the table below |
| MP-161.6 | Participate in SME community activities Task: Execute SME community activities Participate in SME community activities — step 6 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Participate in SME community activities carried out on site execution and prefabrication yard; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.7 | Attend SME community events Task: Execute SME community activities Attend SME community events — step 7 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Attend SME community events carried out on site execution and prefabrication yard; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.8 | Collaborate on SME community Task: Verify, record and close SME community Collaborate on SME community — step 8 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Collaborate on SME community carried out on site execution and prefabrication yard; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.9 | Rate SME community contributions Task: Verify, record and close SME community Rate SME community contributions — step 9 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Execution | What was done: Rate SME community contributions carried out on site execution and prefabrication yard; Community profile updated. Records that prove it: — Completion (%): 100 |
| MP-161.10 | Report SME community value Task: Verify, record and close SME community Report SME community value — step 10 of 10 in DMS100 SME Collaborative Community. | Transformation Manager Communication | Communication records: 2 rows — see the table below |

MP-161.5 — Share SME community · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | E-mail | 2026-12-09 | Community profile: what changes for you and what to do by 2026-12-23. | Transformation Manager |
| 2 | SME employees | Intranet | 2026-12-11 | Discussion records: what changes for you and what to do by 2026-12-23. | Transformation Manager |

MP-161.10 — Report SME community value · Communication records

| # | Audience | Channel | Date | Key message | Communicated by |
| --- | --- | --- | --- | --- | --- |
| 1 | SME owner | Intranet | 2026-12-18 | Community profile: what changes for you and what to do by 2027-01-01. | Transformation Manager |
| 2 | SME employees | Notice board | 2026-12-20 | Discussion records: what changes for you and what to do by 2027-01-01. | Transformation Manager |

This phase has no gate for the project track; it closes when its last step is completed.

## Records created along the run

Besides the workflow steps, the run creates records in the Records and Governance menus. The examples below are the ones seeded in the demonstration; type the same values to reproduce them.

### Report a problem (nonconformity)

- Open Records › Nonconformities and select Report a problem.

- Title: type “weld not conforming to EN 1090”.

- Description: type “Detected on 2025-12-10 at site execution and prefabrication yard. Immediate containment applied and affected items segregated.”.

- Source: choose Process. Criticality: choose Minor.

- Select Submit. A Critical problem raises an alert to the Quality Manager and top management.

- Open the nonconformity and select Move to Analysis, then type the root cause (“Insufficient training of new operators”).

- Select Add action: type the title, choose an owner and a different evaluator, and a due date.

- When all actions are closed, move to Verification then Closed; type the lessons learned (what went well, what did not, recommendation).

### Record a risk

- Open Governance › Risks and opportunities and select Add.

- Title: “Business interruption”; kind Risk; likelihood 5; impact 4.

- Treatment: “Reduce”, then select Save. The heatmap updates immediately.

| Code | Kind | Title | L × I |
| --- | --- | --- | --- |
| RSK-19 | Risk | Business interruption | 5 × 4 = 20 |
| AEC-R05 | Risk | Schedule delays | 5 × 4 = 20 |
| AEC-R06 | Risk | Cost overruns | 4 × 5 = 20 |
| AEC-R07 | Risk | Subcontractor performance | 4 × 5 = 20 |
| O-02 | Opportunity | Poka-yoke on site execution and prefabrication yard | 5 × 4 = 20 |

### Record a KPI measurement

- Open Governance › KPIs and select KPI-01 — Policy review on time rate.

- In Record a measurement, type the period (for example 2026-09) and the value (for example 100); target 100%.

- Select Record. A value off target raises a KPI alert to the Performance Manager and the IMS Manager.

### Audit programme

| Code | Audit | Standard | Planned | Status |
| --- | --- | --- | --- | --- |
| AUD-NV-AEC-QMS-01 | Internal audit — People To Capability | ISO 9001 | 2026-03-15 | Completed |
| AUD-NV-AEC-QMS-02 | Internal audit — Requirements To Delivery | ISO 9001 | 2026-05-14 | Completed |
| AUD-NV-AEC-QMS-03 | Supplier audit — Requirements To Delivery | ISO 9001 | 2026-06-13 | Completed |
| AUD-NV-AEC-QMS-04 | Mock certification audit — Compliance To Achievement | ISO 9001, ISO 19650, EN 1090, CE Marking (CPR) | 2026-07-23 | Completed |
| AUD-NV-AEC-QMS-05 | Internal audit — Verification To Preparedness | ISO 9001 | 2026-09-11 | Completed |
| AUD-NV-AEC-QMS-06 | Certification audit (stage 2) — Compliance To Achievement | ISO 9001 | 2026-10-01 | Planned |
| AUD-NV-AEC-QMS-07 | Surveillance audit — Monitoring To Evaluation | ISO 9001 | 2026-11-27 | Planned |

To add a finding: open the audit, select Add finding, choose the type (Major, Minor, Observation, OFI), type the clause and the finding; for Major and Minor choose the action owner and a different evaluator.

### Documented information generated from the templates

Every document below is generated from an IMS template and filled with the data of this run (issues, interested parties, objectives, RACSI, KPIs, risks, audits, nonconformities...). Open Records › Documents and select Download to get it in PDF, Word or Excel.

| Code | Title | Template | Version | Status |
| --- | --- | --- | --- | --- |
| NV-AEC-QMS-AUDPRG | Internal audit programme | TPL-AUDPRG | 1.0 | Published |
| NV-AEC-QMS-AUDREP-01 | Internal audit report — AUD-NV-AEC-QMS-01 | TPL-AUDREP | 1.0 | Published |
| NV-AEC-QMS-AUDREP-02 | Internal audit report — AUD-NV-AEC-QMS-02 | TPL-AUDREP | 1.0 | Published |
| NV-AEC-QMS-AUDREP-03 | Internal audit report — AUD-NV-AEC-QMS-03 | TPL-AUDREP | 1.0 | Published |
| NV-AEC-QMS-AUDREP-04 | Internal audit report — AUD-NV-AEC-QMS-04 | TPL-AUDREP | 1.0 | Published |
| NV-AEC-QMS-AUDREP-05 | Internal audit report — AUD-NV-AEC-QMS-05 | TPL-AUDREP | 1.0 | Published |
| NV-AEC-QMS-CAL | Monitoring and measuring equipment register | TPL-CAL | 1.1 | Published |
| NV-AEC-QMS-CAPA-002 | Corrective action report (8D) — NC-NV-AEC-QMS-002 | TPL-CAPA | 1.0 | Published |
| NV-AEC-QMS-CAPA-003 | Corrective action report (8D) — NC-NV-AEC-QMS-003 | TPL-CAPA | 1.0 | Published |
| NV-AEC-QMS-CHANGE | Control of changes record | TPL-CHANGE | 1.1 | Published |
| NV-AEC-QMS-COMM | Communication plan and records | TPL-COMM | 1.0 | Published |
| NV-AEC-QMS-COMP | Competence matrix and training records | TPL-COMP | 1.0 | Published |
| NV-AEC-QMS-CTRL | Control plan | TPL-CTRL | 1.0 | Published |
| NV-AEC-QMS-CTX | Context and interested parties analysis | TPL-CTX | 1.0 | Published |
| NV-AEC-QMS-DOCLIST | Master list of documented information | TPL-DOCLIST | 1.1 | Published |
| NV-AEC-QMS-KPI | KPI dashboard and measurement results | TPL-KPI | 1.0 | Published |
| NV-AEC-QMS-LEGAL | Compliance obligations register | TPL-LEGAL | 1.0 | Published |
| NV-AEC-QMS-MAN | Management system manual | TPL-MAN | 1.1 | Published |
| NV-AEC-QMS-MR | Management review minutes | TPL-MR | 1.0 | Published |
| NV-AEC-QMS-NC | Nonconformity and corrective action register | TPL-NC | 1.1 | Published |
| NV-AEC-QMS-NCO | Nonconforming outputs register | TPL-NCO | 1.0 | Published |
| NV-AEC-QMS-OBJ | Objectives and action plan | TPL-OBJ | 1.0 | Published |
| NV-AEC-QMS-PMAP | Process map and interactions | TPL-PMAP | 1.0 | Published |
| NV-AEC-QMS-POL-Q | Quality policy | TPL-POL-Q | 1.1 | Published |
| NV-AEC-QMS-PROC-01 | Procedure — Context To Strategy | TPL-PROC | 1.1 | Published |
| NV-AEC-QMS-PROC-02 | Procedure — Leadership To Commitment | TPL-PROC | 1.1 | Published |
| NV-AEC-QMS-PROC-03 | Procedure — Risk To Resilience | TPL-PROC | 1.1 | Published |
| NV-AEC-QMS-PROC-04 | Procedure — Compliance To Achievement | TPL-PROC | 1.1 | Published |
| NV-AEC-QMS-PROC-05 | Procedure — People To Capability | TPL-PROC | 1.1 | Published |
| NV-AEC-QMS-PROC-06 | Procedure — Infrastructure To Wellbeing | TPL-PROC | 1.1 | Published |
| NV-AEC-QMS-PROC-08 | Procedure — Requirements To Delivery | TPL-PROC | 1.1 | Published |
| NV-AEC-QMS-PROC-09 | Procedure — Verification To Preparedness | TPL-PROC | 1.1 | Published |
| NV-AEC-QMS-PROC-10 | Procedure — Monitoring To Evaluation | TPL-PROC | 0.9 | In review |
| NV-AEC-QMS-PROC-11 | Procedure — Audit To Assurance | TPL-PROC | 0.1 | Draft |
| NV-AEC-QMS-PROC-12 | Procedure — Correction To Innovation | TPL-PROC | 0.1 | Draft |
| NV-AEC-QMS-PSHEET-GRC005 | Macro process sheet — Regulatory and Compliance Obligations Mapping | TPL-PSHEET | 1.0 | Published |
| NV-AEC-QMS-PSHEET-UMS002 | Macro process sheet — Process Architecture Mapping | TPL-PSHEET | 1.0 | Published |
| NV-AEC-QMS-PSHEET-UMS016 | Macro process sheet — Context Analysis and Stakeholder Mapping | TPL-PSHEET | 1.0 | Published |
| NV-AEC-QMS-PSHEET-UMS022 | Macro process sheet — Quality Policy and Strategic Direction Definition | TPL-PSHEET | 1.0 | Published |
| NV-AEC-QMS-PSHEET-UMS023 | Macro process sheet — SIPOC and Value Stream Mapping | TPL-PSHEET | 1.0 | Published |
| NV-AEC-QMS-PSHEET-UMS031 | Macro process sheet — Quality Objectives and Targets Deployment | TPL-PSHEET | 1.0 | Published |
| NV-AEC-QMS-RACSI | RACSI matrix | TPL-RACSI | 1.0 | Published |
| NV-AEC-QMS-REG-IP | Interested parties register | TPL-REG-IP | 1.1 | Published |
| NV-AEC-QMS-RELEASE | Release of products and services record | TPL-RELEASE | 1.0 | Published |
| NV-AEC-QMS-REQ | Customer requirements review record | TPL-REQ | 1.1 | Published |
| NV-AEC-QMS-SCOPE | Scope of the management system | TPL-SCOPE | 1.1 | Published |
| NV-AEC-QMS-SUP | Supplier evaluation register | TPL-SUP | 1.0 | Published |
| NV-AEC-QMS-WI | Work instruction | TPL-WI | 1.0 | Published |

To revise a document: open it, select New version, choose Minor or Major, type the summary of change and choose whether to regenerate the content from the current project data; then Submit for review. Another user approves and publishes it; the author cannot approve their own version.

### Export the management review report

- Open Insight › Reports.

- Choose the format (PDF, Excel, Word or CSV) and the language.

- Select Download on Management review input. The report compiles objectives, KPIs, audit results, nonconformities and phase status.

Figure — Nonconformity register of the project.

Figure — Documents: documented information generated from the templates, with versions and downloads.

Figure — Reports: choose the format and language, then download.

# Appendix — Frequent questions

| Question | Answer |
| --- | --- |
| I cannot complete a step. | The step is assigned to another role, or its phase gate is passed. Sign in with the role shown on the step, or ask the IMS Manager. |
| The Go button is disabled. | Some steps of the phase are still open. The gate panel shows how many. |
| Can the same person own and evaluate an action? | No. The application refuses it on screen and on the server. |
| Where are my changes recorded? | Every change is written to the audit trail (Administration › Audit trail) and versioned records keep their history. |
| Does the AI send my data outside? | Only if your administrator enables an external language model in Administration › AI models. Otherwise answers are built from DynamicMS content and your records. View prompt shows what would be sent. |
| Where are the records produced by a step? | The step shows them under Records produced by this step and Documents of this step: actions (Action plan), objectives (Registers), RACSI (RACSI matrix), KPI values (KPIs) and documents (Documents). |