POWERACT

CONSULTING

USER GUIDE

CortexSkills

What to do and what to type, task by task, for large companies and SMEs

Version 1.0.0 · 2026-09-29

Prepared by POWERACT Consulting

Table of Contents

1. About this guide	7

How to read a task table	7

2. Getting around the application	8

2.1 The header	8

2.2 The menu	8

2.3 Roles and accounts	9

3. Start from the tenancy: Group, Organization, Project	10

3.1 Create a Group and an Organization (administrator)	10

3.2 Create a project	10

3.3 The complexity score (decision matrix)	11

4. Working on a task	13

4.1 Complete a task	13

4.2 AI help	14

4.3 Gates and checklists	14

4.4 Reopen a task	14

5. Following progress	15

6. Large and big companies (any sector)	17

6.1 Enablers (run across all phases)	17

E2E-15 · Data-AI-Integration	17

E2E-17 · Change-to-Adoption	18

E2E-18 · Quality-Risk-Improvement	18

6.2 Scope & evidence — gate G1	19

E2E-32 · Scope-of-Work-to-Engineering-Plan	19

E2E-33 · Questionnaire-to-Response-Collection	20

E2E-19 · Consulting Engagement-to-Closure	21

E2E-24 · Competitive Intelligence-to-Strategy	21

6.3 Diagnosis — gate G2	22

E2E-20 · Multi-Axis Diagnostic-to-Maturity Report	22

E2E-25 · Job Architecture-to-Competency Map	23

E2E-26 · GPEC-to-Training Plan	24

E2E-27 · Demand Collection-to-Consolidation	25

E2E-28 · Performance Assessment-to-RAG Dashboard	26

E2E-29 · Functional SWOT-to-Improvement Axes	26

E2E-02 · Skills-to-Gap Diagnosis	27

E2E-21 · Previous Plan Impact-to-Strategy Update	28

6.4 Training Engineering Report & plan — gate G3	29

E2E-01 · Strategy-to-Learning Plan	29

E2E-03 · Needs-to-Training Engineering Report & Roadmap	30

E2E-30 · Prioritization-to-Resource Plan	31

E2E-22 · Multi-Site Plan-to-Deployment	31

E2E-23 · Regulatory Submission-to-Validation	32

E2E-16 · Vendor-to-Finance	33

AUTO-E2E-02 · Automotive Critical-Skills-to-Transformation Plan	33

6.5 Design & delivery — gate G4	34

E2E-04 · Roadmap-to-Curriculum Design	34

E2E-05 · Design-to-Delivery	35

E2E-06 · Learner-Journey-to-Engagement	36

E2E-13 · Content-Curate-to-Retire	36

E2E-14 · Extended-Enterprise-Training	37

6.6 Evaluation, compliance & impact — gate G5	38

E2E-07 · Assessment-to-Evaluation	38

E2E-08 · Learning-to-ROI	39

E2E-09 · Compliance-to-Certification	39

AUTO-E2E-01 · Automotive Compliance-to-Certification Readiness	40

6.7 Talent, knowledge & continuous improvement — gate G6	40

E2E-10 · Talent-to-Mobility	40

E2E-11 · Onboarding-to-Productivity	41

E2E-12 · Knowledge-Capture-to-Transfer	42

E2E-31 · Engagement-to-Roadmap	42

7. SMEs (any sector)	44

7.1 Enablers (run across all phases)	45

E2E-15 · Data-AI-Integration	45

E2E-17 · Change-to-Adoption	45

E2E-18 · Quality-Risk-Improvement	46

7.2 Scope & evidence — gate G1	46

E2E-32 · Scope-of-Work-to-Engineering-Plan	46

E2E-33 · Questionnaire-to-Response-Collection	47

E2E-19 · Consulting Engagement-to-Closure	48

E2E-24 · Competitive Intelligence-to-Strategy	49

SME-E2E-01 · SME Snapshot-to-Plan in 30 days	50

7.3 Diagnosis — gate G2	50

E2E-20 · Multi-Axis Diagnostic-to-Maturity Report	50

E2E-25 · Job Architecture-to-Competency Map	51

E2E-26 · GPEC-to-Training Plan	52

E2E-27 · Demand Collection-to-Consolidation	53

E2E-28 · Performance Assessment-to-RAG Dashboard	54

E2E-29 · Functional SWOT-to-Improvement Axes	54

E2E-02 · Skills-to-Gap Diagnosis	55

E2E-21 · Previous Plan Impact-to-Strategy Update	56

7.4 Training Engineering Report & plan — gate G3	57

E2E-01 · Strategy-to-Learning Plan	57

E2E-03 · Needs-to-Training Engineering Report & Roadmap	58

E2E-30 · Prioritization-to-Resource Plan	59

E2E-22 · Multi-Site Plan-to-Deployment	60

E2E-23 · Regulatory Submission-to-Validation	60

E2E-16 · Vendor-to-Finance	61

AUTO-E2E-02 · Automotive Critical-Skills-to-Transformation Plan	62

SME-E2E-02 · SME Funding-to-Refund	62

7.5 Design & delivery — gate G4	62

E2E-04 · Roadmap-to-Curriculum Design	62

E2E-05 · Design-to-Delivery	63

E2E-06 · Learner-Journey-to-Engagement	64

E2E-13 · Content-Curate-to-Retire	65

E2E-14 · Extended-Enterprise-Training	66

SME-E2E-03 · SME Upskill-to-Adoption	67

7.6 Evaluation, compliance & impact — gate G5	67

E2E-07 · Assessment-to-Evaluation	67

E2E-08 · Learning-to-ROI	68

E2E-09 · Compliance-to-Certification	68

AUTO-E2E-01 · Automotive Compliance-to-Certification Readiness	69

7.7 Talent, knowledge & continuous improvement — gate G6	70

E2E-10 · Talent-to-Mobility	70

E2E-11 · Onboarding-to-Productivity	70

E2E-12 · Knowledge-Capture-to-Transfer	71

E2E-31 · Engagement-to-Roadmap	72

8. SMEs in AEC (architecture, engineering, construction)	73

8.1 Enablers (run across all phases)	73

E2E-15 · Data-AI-Integration	73

E2E-17 · Change-to-Adoption	74

E2E-18 · Quality-Risk-Improvement	74

8.2 Scope & evidence — gate G1	75

E2E-32 · Scope-of-Work-to-Engineering-Plan	75

E2E-33 · Questionnaire-to-Response-Collection	76

E2E-19 · Consulting Engagement-to-Closure	77

E2E-24 · Competitive Intelligence-to-Strategy	78

SME-E2E-01 · SME Snapshot-to-Plan in 30 days	78

8.3 Diagnosis — gate G2	79

E2E-20 · Multi-Axis Diagnostic-to-Maturity Report	79

E2E-25 · Job Architecture-to-Competency Map	80

E2E-26 · GPEC-to-Training Plan	80

E2E-27 · Demand Collection-to-Consolidation	81

E2E-28 · Performance Assessment-to-RAG Dashboard	82

E2E-29 · Functional SWOT-to-Improvement Axes	83

E2E-02 · Skills-to-Gap Diagnosis	83

E2E-21 · Previous Plan Impact-to-Strategy Update	84

8.4 Training Engineering Report & plan — gate G3	85

E2E-01 · Strategy-to-Learning Plan	85

E2E-03 · Needs-to-Training Engineering Report & Roadmap	86

E2E-30 · Prioritization-to-Resource Plan	87

E2E-22 · Multi-Site Plan-to-Deployment	88

E2E-23 · Regulatory Submission-to-Validation	89

E2E-16 · Vendor-to-Finance	89

AEC-E2E-02 · AEC & Construction Critical-Skills-to-Transformation Plan	90

SME-E2E-02 · SME Funding-to-Refund	90

8.5 Design & delivery — gate G4	91

E2E-04 · Roadmap-to-Curriculum Design	91

E2E-05 · Design-to-Delivery	92

E2E-06 · Learner-Journey-to-Engagement	93

E2E-13 · Content-Curate-to-Retire	94

E2E-14 · Extended-Enterprise-Training	94

SME-E2E-03 · SME Upskill-to-Adoption	95

8.6 Evaluation, compliance & impact — gate G5	96

E2E-07 · Assessment-to-Evaluation	96

E2E-08 · Learning-to-ROI	96

E2E-09 · Compliance-to-Certification	97

AEC-E2E-01 · AEC & Construction Compliance-to-Certification Readiness	98

8.7 Talent, knowledge & continuous improvement — gate G6	98

E2E-10 · Talent-to-Mobility	98

E2E-11 · Onboarding-to-Productivity	99

E2E-12 · Knowledge-Capture-to-Transfer	99

E2E-31 · Engagement-to-Roadmap	100

9. SMEs in healthcare	102

9.1 Enablers (run across all phases)	102

E2E-15 · Data-AI-Integration	102

E2E-17 · Change-to-Adoption	103

E2E-18 · Quality-Risk-Improvement	103

9.2 Scope & evidence — gate G1	104

E2E-32 · Scope-of-Work-to-Engineering-Plan	104

E2E-33 · Questionnaire-to-Response-Collection	105

E2E-19 · Consulting Engagement-to-Closure	106

E2E-24 · Competitive Intelligence-to-Strategy	107

SME-E2E-01 · SME Snapshot-to-Plan in 30 days	107

9.3 Diagnosis — gate G2	108

E2E-20 · Multi-Axis Diagnostic-to-Maturity Report	108

E2E-25 · Job Architecture-to-Competency Map	109

E2E-26 · GPEC-to-Training Plan	109

E2E-27 · Demand Collection-to-Consolidation	110

E2E-28 · Performance Assessment-to-RAG Dashboard	111

E2E-29 · Functional SWOT-to-Improvement Axes	112

E2E-02 · Skills-to-Gap Diagnosis	112

E2E-21 · Previous Plan Impact-to-Strategy Update	113

9.4 Training Engineering Report & plan — gate G3	114

E2E-01 · Strategy-to-Learning Plan	114

E2E-03 · Needs-to-Training Engineering Report & Roadmap	115

E2E-30 · Prioritization-to-Resource Plan	116

E2E-22 · Multi-Site Plan-to-Deployment	117

E2E-23 · Regulatory Submission-to-Validation	118

E2E-16 · Vendor-to-Finance	118

HCPR-E2E-02 · Healthcare Providers Critical-Skills-to-Transformation Plan	119

SME-E2E-02 · SME Funding-to-Refund	119

9.5 Design & delivery — gate G4	120

E2E-04 · Roadmap-to-Curriculum Design	120

E2E-05 · Design-to-Delivery	121

E2E-06 · Learner-Journey-to-Engagement	122

E2E-13 · Content-Curate-to-Retire	123

E2E-14 · Extended-Enterprise-Training	123

SME-E2E-03 · SME Upskill-to-Adoption	124

9.6 Evaluation, compliance & impact — gate G5	125

E2E-07 · Assessment-to-Evaluation	125

E2E-08 · Learning-to-ROI	125

E2E-09 · Compliance-to-Certification	126

HCPR-E2E-01 · Healthcare Providers Compliance-to-Certification Readiness	127

9.7 Talent, knowledge & continuous improvement — gate G6	127

E2E-10 · Talent-to-Mobility	127

E2E-11 · Onboarding-to-Productivity	128

E2E-12 · Knowledge-Capture-to-Transfer	128

E2E-31 · Engagement-to-Roadmap	129

10. Administration	131

Appendix — Status colours	132

# 1. About this guide

CortexSkills guides a training engineering engagement from its scope to the evaluation of its results: 33 end-to-end processes, grouped into seven phases, each made of user tasks and steps. This guide tells you where to click and, for every task, exactly what to type. The examples come from the demonstration data, so you can follow them on screen.

Parts 6 to 9 each follow one type of organization from start to finish:

| Part | Audience | Example organization used | Sign in as |
| --- | --- | --- | --- |
| 6 | Large and big companies (any sector) | Atlas Motors Kénitra — Automotive, large company | headld@atlasmotorskenitra.ma |
| 7 | SMEs (any sector) | Tanger Auto Parts — Automotive, SME | headld@tangerautoparts.ma |
| 8 | SMEs in AEC (architecture, engineering, construction) | Souss BTP Solutions — AEC & Construction, SME | headld@soussbtpsolutions.ma |
| 9 | SMEs in healthcare | Clinique Al Amal — Healthcare Providers, SME | headld@cliniquealamal.ma |

Every organization has two full runs: a Digital skills run and an AI skills run. Both follow the same tasks; the task tables show what to type in the Digital run and, where the text differs, what to type in the AI run.

## How to read a task table

| Column | Meaning |
| --- | --- |
| Task | The task code (UFT-xx-yy), its name, and the role that does it (R = Responsible). |
| Steps | The steps you tick inside the task, with their codes. They come from the process design. |
| What to type | The text to enter in the task’s result box. The same text is shown in the application in the “What to type” panel. |

Password for every demonstration account CortexSkills#2026 — except the platform administrator: admin@cortexskills.app / Admin#2026.

# 2. Getting around the application

After you sign in, the screen has three parts: the menu on the side, the header at the top and the work area in the middle.

Figure 1 — Dashboard of a large company (Head of L&D)

## 2.1 The header

| Element | What it does |
| --- | --- |
| Organization selector | Chooses the organization you work in. Only the platform administrator sees every organization; Group members can read sister organizations. |
| Project selector | Limits every screen to one project (run), or shows all projects. |
| EN · FR · AR | Changes the language at once. Arabic turns the whole application right-to-left. Your choice is remembered. |
| Bell | Opens your alerts. The number shows unread alerts. |
| Speech bubble | Opens the AI Assistant from any screen. |
| Person icon | Your settings and sign-out. |

## 2.2 The menu

The menu is grouped by what you do: Home, Portfolio, Process design, Governance & risk, AI & knowledge, Reports, Administration and Settings. You only see what your role allows.

- Click the star next to a screen to add it to Favorites, at the top of the menu.

- Click the pin to keep the menu open, or unpin it: it then slides in when you point at the edge.

- In Settings you can dock the menu on the left, right, top or bottom.

## 2.3 Roles and accounts

Each organization has one demonstration account per role. The e-mail address is the name in the second column followed by @ and the organization’s domain (for example hrd@atlasmotorskenitra.ma). SMEs have a smaller set of roles.

| Role | E-mail name | Role | E-mail name |
| --- | --- | --- | --- |
| Platform Administrator | admin | HR Business Partner / Job Analyst | hrbp |
| HR Director / Steering Committee Chair | hrd | GPEC Specialist | gpec |
| Head of L&D | headld | Finance Manager | finance |
| L&D Analyst | analyst | Purchasing Officer | purchasing |
| L&D Strategist | strategist | Compliance Officer / DPO | compliance |
| L&D Business Partner | ldbp | Quality Manager | quality |
| L&D Planner | planner | IT Architect | itarch |
| Instructional Designer | designer | Consultant (PM / Partner) | consultant |
| Content Developer / Curator | content | Knowledge Manager | km |
| Training Administrator | trainadmin | Change Manager | change |
| Trainer / Coach | trainer | Extended Enterprise Manager | ee |
| Employee / Learner | employee | Site L&D Coordinator | site |
| Manager / Hiring Manager | manager | Subject Matter Expert | sme |
| Performance Analyst | perf | Auditor (Read-Only) | auditor |
| Strategy Analyst / Head of Strategy | strategy |  |  |

# 3. Start from the tenancy: Group, Organization, Project

Everything in CortexSkills belongs to an organization, and optionally to a Group of organizations. Always start here: choose or create the Group (Yes or No), then the Organization, then the project.

Figure 2 — Portfolio › Groups and organizations: the tenancy tree and table

## 3.1 Create a Group and an Organization (administrator)

- Sign in as admin@cortexskills.app and open Portfolio › Groups and organizations.

- Group: click New group, type the name (for example “Atlas Industrial Holding”) and save. If the organization is independent, skip this step: its Group is “No”.

- Click New organization. Type the name, choose the sector, the segment (Large or SME), the number of employees, the country, the default language and the e-mail domain (for example atlasmotorskenitra.ma).

- Choose the Group, or No group. Tick “Create a starting team” to receive one account per role under that domain.

- Save. The organization receives its structure (OBS), governance catalog, AI use cases, checklists and templates.

## 3.2 Create a project

Open Portfolio › New project. There are three ways to create it, on the same screen:

| Mode | When to use it | What you do |
| --- | --- | --- |
| From the catalog | The usual case | Pick a published template that matches your sector, mode and track. Its phases, gates, checklists and roles are copied into the project. |
| Manual | A very specific engagement | Type the project, choose sector, mode and track, and build the phases by attaching gates and checklists. |
| With AI | You have a short description | Type two or three sentences (for example “Digital skills plan for the maintenance team, two sites, quality audit next year”). The AI proposes the fields, scores, mode, track, template, phases, gates and checklists; accept, change or reject each item, then save. |

Figure 3 — Portfolio › New project: the three creation modes and the complexity score

## 3.3 The complexity score (decision matrix)

In every mode you rate the project from 1 to 5 on seven weighted criteria. The score (0–100) recommends the mode: 70 and above → Full mode; below 70 → SME mode, with the SME track that matches the score. You can change the track only with a written justification, which is recorded.

| Criterion | Weight | 1 — Very low | 2 — Low | 3 — Moderate | 4 — High | 5 — Very high |
| --- | --- | --- | --- | --- | --- | --- |
| Strategic impact | 20% | Routine, well known, little at stake | Some new elements, limited stakes | Noticeable change, several functions involved | Major change, significant stakes or constraints | Transformational, strong constraints, high risk |
| Technical novelty | 15% | Routine, well known, little at stake | Some new elements, limited stakes | Noticeable change, several functions involved | Major change, significant stakes or constraints | Transformational, strong constraints, high risk |
| Regulatory burden | 15% | Routine, well known, little at stake | Some new elements, limited stakes | Noticeable change, several functions involved | Major change, significant stakes or constraints | Transformational, strong constraints, high risk |
| Investment size | 15% | Routine, well known, little at stake | Some new elements, limited stakes | Noticeable change, several functions involved | Major change, significant stakes or constraints | Transformational, strong constraints, high risk |
| Cross-functional scope | 15% | Routine, well known, little at stake | Some new elements, limited stakes | Noticeable change, several functions involved | Major change, significant stakes or constraints | Transformational, strong constraints, high risk |
| Market uncertainty | 10% | Routine, well known, little at stake | Some new elements, limited stakes | Noticeable change, several functions involved | Major change, significant stakes or constraints | Transformational, strong constraints, high risk |
| Time-to-market pressure | 10% | Routine, well known, little at stake | Some new elements, limited stakes | Noticeable change, several functions involved | Major change, significant stakes or constraints | Transformational, strong constraints, high risk |

| Score | Recommended mode and track |
| --- | --- |
| 70 – 100 | Full mode: all phases and gates G1 to G5 |
| 50 – 69 | SME mode, track T3 (extended) |
| 30 – 49 | SME mode, track T2 (standard) |
| 0 – 29 | SME mode, track T1 (essential) |

# 4. Working on a task

A project is made of end-to-end processes (E2E), each with user tasks. You find your tasks in Home › My tasks, or through the project: Portfolio › Projects › your project › the process › the task.

Figure 4 — A project workspace: phases, processes, progress and gates

## 4.1 Complete a task

- Open the task. A panel opens on the side with four tabs: Work, RACSI, Files and History.

- Read the “What to type” box: it shows the expected answer for this task. Parts 6 to 9 of this guide list it for every task.

- If the task is Not started, click Start.

- Tick each step as you do it.

- Type your result in “Your result”. You can use the AI help (below).

- Attach evidence in the Files tab if needed (documents, spreadsheets, images, drawings, archives…).

- Click Complete. A task cannot be completed before the previous task of the same process, or while the gate of the previous phase has open mandatory items.

- A window proposes to record a lesson learned (REX): click Fill now, or Skip.

Figure 5 — The task panel with “What to type”, steps, result, owner and evaluator

## 4.2 AI help

When an AI use case is linked to the task, an “AI help” box appears. Click the use case: the suggestion is labelled as AI-generated with its confidence and sources. Click Accept to copy it into your result, Edit then accept to change it first, or Reject. Every choice is logged. The owner and the evaluator of a task are always two different people.

## 4.3 Gates and checklists

Each phase ends with a gate. Its checklist items must be ticked (with evidence when required) before the next phase can start. The gate owner then records a decision: Go, No-Go, Hold or Recycle.

| Gate | Purpose |
| --- | --- |
| G1 — Scope & evidence approved | Confirm the approved Scope of Work and a consolidated questionnaire dataset. |
| G2 — Diagnostic validated | Validate diagnostic findings, gaps, demands, RAG and SWOT. |
| G3 — Report & roadmap approved | Approve the Training Engineering Report, prioritized plan and budget. |
| G4 — Delivery readiness | Confirm designs, content, trainers and logistics before delivery. |
| G5 — Evaluation & impact validated | Validate effectiveness, ROI and compliance status. |
| G6 — Closure & continuous improvement | Close the cycle with REX and the post-engagement roadmap. |

## 4.4 Reopen a task

A completed task can be reopened with a written justification, until the gate of its phase has been submitted. The reopening is recorded in the audit log.

# 5. Following progress

| Screen | Where | What you see |
| --- | --- | --- |
| Dashboard | Home › Dashboard | Completion, overdue tasks, alerts, response rate, progress by phase, KPI health. |
| My tasks | Home › My tasks | Your open tasks, with due dates, sorted by urgency. |
| Alerts | Home › Alerts (bell) | Overdue steps, red KPIs, licence and quota warnings. Mark as read or dismiss. |
| Portfolio view | Portfolio › Portfolio view | One row per project, one column per phase, with the status of each cell. |
| WBS and Gantt | Project › WBS and Gantt | Phases, processes and tasks on one timeline. Print or save as PDF. |
| Reports | Reports | Standard reports, exported to PDF, Excel or Word. |
| AI Assistant | Speech bubble / Home › AI Assistant | Ask questions such as “How many tasks are overdue?” or “How do I export a report?”. |
| Benchmark | Reports › Benchmark | Compare projects inside your organization, or organizations of your Group (aggregates only). |

Figure 6 — WBS and Gantt of a full run

Figure 7 — Reports: choose a report, a project and a format

Figure 8 — The AI Assistant answers from your own data, within your permissions

# 6. Large and big companies (any sector)

This part follows Atlas Motors Kénitra, a large company in the Automotive sector (4200 employees, Kénitra, member of Atlas Industries Holding). Sign in as headld@atlasmotorskenitra.ma. The same steps apply to any organization of this type: replace the names, figures and themes with your own.

| Item | Digital skills run | AI skills run |
| --- | --- | --- |
| Project | Digital Skills Full Run 2026 — Atlas Motors Kénitra | AI Skills Full Run 2026 — Atlas Motors Kénitra |
| Mode and track | Full | Full |
| Processes and tasks | 35 processes · 265 tasks | 35 processes · 265 tasks |

| Phase | Gate | End-to-end processes |
| --- | --- | --- |
| Enablers (run across all phases) | — | E2E-15, E2E-17, E2E-18 |
| Scope & evidence | G1 | E2E-32, E2E-33, E2E-19, E2E-24 |
| Diagnosis | G2 | E2E-20, E2E-25, E2E-26, E2E-27, E2E-28, E2E-29, E2E-02, E2E-21 |
| Training Engineering Report & plan | G3 | E2E-01, E2E-03, E2E-30, E2E-22, E2E-23, E2E-16, AUTO-E2E-02 |
| Design & delivery | G4 | E2E-04, E2E-05, E2E-06, E2E-13, E2E-14 |
| Evaluation, compliance & impact | G5 | E2E-07, E2E-08, E2E-09, AUTO-E2E-01 |
| Talent, knowledge & continuous improvement | G6 | E2E-10, E2E-11, E2E-12, E2E-31 |

## 6.1 Enablers (run across all phases)

### E2E-15 · Data-AI-Integration

Goal: Govern data, AI, integrations. Starts when: New integration, data source or AI use case to govern. Ends when: Integrations, data and AI governed with health, retention and usage reviewed.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-15-01 Register external integration R: Platform Administrator | MP-16.1 Register external integration | Register integration 'HRIS — Workday' (INT-HR-01); credential reference stored encrypted. |
| UFT-15-02 Map fields and check health R: IT Architect | MP-16.2 Map integration fields MP-16.3 Check integration health | Map fields: employee_id → matricule; position → poste. Health check: success. |
| UFT-15-03 Run HRIS synchronisation R: IT Architect | MP-16.4 Run HRIS synchronisation MP-16.5 Review synchronisation rejections | Sync run: 1,204 records updated, 3 rejected (missing position) — corrected. |
| UFT-15-04 Set data retention rule R: Data Protection Officer | MP-16.6 Set data retention rule | Retention: questionnaire responses 3 years; training records 10 years. |
| UFT-15-05 Maintain AI use case register R: Platform Administrator | MP-16.7 Maintain AI use case register | Add custom use case 'Shift-report summarizer' (Assistive), version 1. |
| UFT-15-06 Set AI activation per scope R: Platform Administrator | MP-16.8 Set AI activation per scope MP-24.1 Enable personalization per scope | Activate AIUC-35 and AIUC-36 for the organization; override Off for pilot project B. |
| UFT-15-07 Review AI usage log R: IT Architect | MP-16.9 Review AI usage log MP-28.2 Validate dataset quality | Usage review: 412 suggestions — 71% accepted, 20% edited, 9% rejected. |

### E2E-17 · Change-to-Adoption

Goal: Drive sustained adoption and culture change. Starts when: Approved plan or new platform capability requiring adoption. Ends when: Sustained adoption reached with low-adoption groups reinforced.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-17-01 Assess change impact R: Change Manager | MP-19.1 Assess change impact | Impact: Assembly & Production supervisors high, operators medium, support functions low. |
| UFT-17-02 Build adoption plan R: Change Manager | MP-19.2 Build adoption plan | Adoption plan: sponsor message, 6 champions, weekly 15-minute huddles for 8 weeks. |
| UFT-17-03 Launch communication campaign R: Change Manager | MP-19.3 Launch communication campaign | Campaign 'MES and digital shop-floor tracking — why it matters' on e-mail, intranet and screens. AI run: Campaign 'AI visual inspection of welds and paint — why it matters' on e-mail, intranet and screens. |
| UFT-17-04 Open community space R: Knowledge Manager | MP-12.3 Create community space MP-12.4 Moderate community posts MP-26.1 Create learning cohort group | Community space 'MES and digital shop-floor tracking Q&A' opened; moderation rules published. AI run: Community space 'AI visual inspection of welds and paint Q&A' opened; moderation rules published. |
| UFT-17-05 Track adoption usage R: L&D Analyst | MP-19.4 Track adoption usage MP-08.5 Monitor engagement indicators | Weekly active users: 64% of the target population. |
| UFT-17-06 Identify low-adoption groups R: Change Manager | MP-19.5 Identify low-adoption groups | Low adoption confirmed for night shift (31%); one group rejected as false positive. |
| UFT-17-07 Run reinforcement actions R: Change Manager | MP-19.6 Run reinforcement actions MP-08.6 Trigger re-engagement nudge | Reinforcement: night-shift coaching sessions; adoption reached 58% after 4 weeks. |

### E2E-18 · Quality-Risk-Improvement

Goal: Improve processes and mitigate risk. Starts when: Risk logged, periodic quality review due or control test scheduled. Ends when: Risks mitigated, actions evaluated by a different person, controls rated.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-18-01 Log risk or opportunity R: Quality Manager | MP-20.1 Log risk or opportunity | Risk 'Trainers unavailable in Q3': likelihood 3, impact 4, score 12. |
| UFT-18-02 Assign mitigation action R: Quality Manager | MP-20.2 Assign mitigation action | Action: contract a second vendor; owner Purchasing Officer; evaluator Quality Manager. |
| UFT-18-03 Execute improvement action R: Action Owner | MP-20.3 Execute improvement action | Action done: framework contract signed with vendor B; evidence attached. |
| UFT-18-04 Evaluate action effectiveness R: Action Evaluator | MP-20.4 Evaluate action effectiveness | Verdict: effective. The evaluator is a different user from the owner. |
| UFT-18-05 Review access and security R: IT Architect | MP-17.4 Review access violation log MP-17.6 Enforce login rate limit MP-17.2 Assign roles to user MP-17.3 Edit permission matrix MP-17.5 Issue signed session token | Access review: 2 dormant accounts disabled; 0 cross-tenant attempts. |
| UFT-18-06 Run periodic quality review R: Quality Manager | MP-20.5 Run periodic quality review MP-09.7 Review evaluation results | Quality review minutes: 3 KPIs red, 2 actions opened, next review in 30 days. |
| UFT-18-07 Update control effectiveness R: Quality Manager | MP-20.6 Update control effectiveness rating | Control CTRL-002 effectiveness: Effective; CTRL-031: Partially effective. |

## 6.2 Scope & evidence — gate G1

### E2E-32 · Scope-of-Work-to-Engineering-Plan

Goal: Define and approve the structured scope of work and stakeholder register. Starts when: New training engineering engagement, annual plan cycle, or executive request. Ends when: Approved Scope of Work with criteria matrix and stakeholder register released to questionnaire design (E2E-33) and needs analysis (E2E-03).

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-32-01 Define scope frame R: Head of L&D | MP-53.1 Define scope frame (Group Yes/No) MP-53.2 Select Organization | Group scope: No. Organization: Atlas Motors Kénitra. |
| UFT-32-02 Select sector R: L&D Analyst | MP-53.3 Select sector | Sector: Automotive. |
| UFT-32-03 Select decision levels R: L&D Analyst | MP-53.4 Select decision level (MS/MO/OP/Custom) | Decision levels: MS, MO, OP (no custom level). |
| UFT-32-04 Map functions × decision levels R: L&D Analyst | MP-53.5 Map functions × decision level | Matrix: Assembly & Production × MS/MO/OP; Quality × MO/OP; Finance × MS/MO; HR × MS/MO. |
| UFT-32-05 Select focus and add custom criteria R: Head of L&D | MP-53.6 Select focus (All/Digital/AI/Custom) MP-53.7 Add custom criteria | Focus: Digital. Custom criterion: 'Readiness for MES and digital shop-floor tracking' (weight 2.00). AI run: Focus: AI. Custom criterion: 'Readiness for AI visual inspection of welds and paint' (weight 2.00). |
| UFT-32-06 Identify stakeholders R: HR Business Partner | MP-53.8 Identify stakeholders | Register 40 stakeholders: name, role, function, level, site, preferred channel (Email, Face-to-Face or Hybrid). |
| UFT-32-07 Validate scope R: Head of L&D | MP-53.9 Validate and approve scope | Validation: every function in scope has at least 3 stakeholders; completeness 100%. |
| UFT-32-08 Approve scope R: HR Director / Consultant PM | MP-53.9 Validate and approve scope MP-53.10 Publish scope and register stakeholders | Approval status: Approved (version 1). Justification: scope aligned with SO-1 and SO-2. |
| UFT-32-09 Publish scope and register stakeholders R: L&D Analyst | MP-53.10 Publish scope and register stakeholders | Generate the SOW document (RPT-033) and release scope and stakeholders to the questionnaire studio. |

### E2E-33 · Questionnaire-to-Response-Collection

Goal: Design, distribute and collect questionnaire responses across channels. Starts when: An approved Scope of Work becomes available (end of E2E-32). Ends when: Consolidated, validated questionnaire response dataset feeding needs analysis (E2E-03), diagnostic (E2E-20) and demand collection (E2E-27).

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-33-01 Select questionnaire template R: L&D Analyst | MP-54.1 Select questionnaire template by focus | Template: 'Digital needs — Automotive' in the user's language, 5 sections. AI run: Template: 'AI needs — Automotive' in the user's language, 5 sections. |
| UFT-33-02 Elaborate questionnaire R: L&D Analyst | MP-54.2 Elaborate questionnaire (Load/AI/Manual) | Elaboration mode: AI. 24 questions generated from the approved Scope of Work. |
| UFT-33-03 Tailor and validate content R: L&D Analyst | MP-54.3 Tailor to sector and focus | Validate each question; reword 5 with Assembly & Production vocabulary; delete 2 duplicates. |
| UFT-33-04 Allocate RACSI R: Head of L&D | MP-54.4 Allocate RACSI per section | Section 'Digital practices': R L&D Analyst, A Head of L&D, C Consultant PM, S IT, I CHRO (one Accountable only). |
| UFT-33-05 Select distribution channels R: Survey Administrator | MP-54.5 Select distribution channels | Channels: MS and MO by Email; OP Face-to-Face with tablets; night shift Hybrid. |
| UFT-33-06 Distribute questionnaire R: Survey Administrator | MP-54.6 Distribute to stakeholders | Distribute to 40 stakeholders; 40 dispatches logged. |
| UFT-33-07 Send reminders R: Survey Administrator | MP-54.7 Send reminders on cadence | Reminder 1 on day 5 to 17 non-respondents; reminder 2 on day 10 to 8. |
| UFT-33-08 Collect responses R: Stakeholders | MP-54.8 Collect responses | Responses: 34 collected (22 online, 12 offline synchronised). |
| UFT-33-09 Validate completeness R: L&D Analyst | MP-54.9 Validate completeness and consent | Completeness: 31 complete, 3 incomplete flagged. |
| UFT-33-10 Consolidate responses R: L&D Analyst | MP-54.10 Consolidate responses | Consolidated dataset: 31 responses, 24 questions, by function and level. |
| UFT-33-11 Check consent and release dataset R: L&D Analyst | MP-54.11 Feed responses to needs analysis and diagnostic MP-54.12 Report on response rate and engagement | Consent given for 31 of 31 stored responses; release to needs analysis, diagnostic and demand collection. |
| UFT-33-12 Report on response and engagement R: L&D Analyst | MP-54.12 Report on response rate and engagement | Response rate 85%; engagement rate 78%; completeness 91% (RPT-034). |

### E2E-19 · Consulting Engagement-to-Closure

Goal: Manage full consulting engagement lifecycle. Starts when: Client purchase order or engagement request received. Ends when: Engagement closed with client acceptance and REX recorded.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-19-01 Register engagement and purchase order R: Consultant PM | MP-36.1 Register engagement and purchase order | Engagement 'Training engineering 2026 — Atlas Motors Kénitra', PO-CL-221, 45 consulting days. |
| UFT-19-02 Hold kickoff meeting R: Consultant PM | MP-36.2 Hold kickoff meeting | Kickoff held on 10 February with HR Director, Head of L&D and 4 function heads. |
| UFT-19-03 Draft meeting minutes R: Consultant PM | MP-36.3 Draft meeting minutes | Review the AI minutes: 6 decisions, 9 actions, RACSI extracted; correct 1 owner name. |
| UFT-19-04 Align with client strategy R: Consultant PM | MP-01.1 Record corporate strategic objectives MP-01.2 Link objectives to functions and sites | Client objectives recorded: MES and digital shop-floor tracking and IATF 16949 compliance for Assembly & Production. AI run: Client objectives recorded: AI visual inspection of welds and paint and IATF 16949 compliance for Assembly & Production. |
| UFT-19-05 Plan engagement work breakdown R: Consultant PM | MP-36.4 Plan engagement work breakdown | WBS: 6 phases, 14 deliverables, Gantt from February to November. |
| UFT-19-06 Plan change support R: Change Manager | MP-19.1 Assess change impact MP-19.2 Build adoption plan | Change plan: 3 sponsor messages, champion network, 2 town-halls. |
| UFT-19-07 Track engagement deliverables R: Consultant PM | MP-36.5 Track engagement deliverables MP-20.5 Run periodic quality review | Deliverables: 9 of 14 delivered on time, 1 late (SWOT), 4 planned. |
| UFT-19-08 Deliver final report and obtain acceptance R: Consultant PM | MP-36.6 Deliver final report MP-36.7 Obtain client acceptance | Final report delivered; acceptance signed by the HR Director on 28 November. |
| UFT-19-09 Record engagement REX R: Consultant PM | MP-36.8 Record engagement REX MP-12.6 Record REX entry MP-12.5 Prompt REX at closure | REX: went well — stakeholder register; did not — late SWOT inputs; root cause — no function-head backup; rating 4/5. |

### E2E-24 · Competitive Intelligence-to-Strategy

Goal: Analyze external environment and feed L&D strategy. Starts when: Annual strategy cycle or executive request for market positioning analysis. Ends when: Validated competitive intelligence report feeding into L&D strategy and organizational diagnostic.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-24-01 Define intelligence scope R: Strategy Analyst | MP-43.1 Define intelligence scope | Scope: Automotive market in Morocco and export markets; horizon 3 years; focus on MES and digital shop-floor tracking and PLM and digital engineering change. AI run: Scope: Automotive market in Morocco and export markets; horizon 3 years; focus on AI visual inspection of welds and paint and Predictive maintenance of press lines. |
| UFT-24-02 Conduct Porter's Five Forces R: Strategy Analyst | MP-43.2 Conduct Porter's Five Forces analysis | Rivalry 4/5; new entrants 3/5; substitutes 2/5; supplier power 3/5; buyer power 4/5. |
| UFT-24-03 Map market segments R: Market Analyst | MP-43.3 Map market segments | Segments: key accounts (55% revenue), resellers (30%), direct small customers (15%). |
| UFT-24-04 Analyze competitor positioning R: Market Analyst | MP-43.4 Analyze competitor positioning | Competitor A leads on MES and digital shop-floor tracking; competitor B cheaper but weaker on IATF 16949. AI run: Competitor A leads on AI visual inspection of welds and paint; competitor B cheaper but weaker on IATF 16949. |
| UFT-24-05 Monitor regulatory and technology trends R: Regulatory Analyst | MP-43.5 Monitor regulatory changes MP-43.6 Track technology trends MP-43.7 Benchmark against industry | Trends: revision of IATF 16949 expected next year; fast growth of Supplier portal and EDI. AI run: Trends: revision of IATF 16949 expected next year; fast growth of Generative AI for 8D problem solving. |
| UFT-24-06 Identify L&D implications R: L&D Strategist | MP-43.8 Identify strategic implications for L&D | L&D implication: build MES and digital shop-floor tracking skills for key-account teams before competitor A scales. AI run: L&D implication: build AI visual inspection of welds and paint skills for key-account teams before competitor A scales. |
| UFT-24-07 Publish intelligence report R: Strategy Analyst | MP-43.9 Produce intelligence report MP-43.10 Feed intelligence into strategy and diagnostic MP-43.11 Update intelligence continuously MP-43.12 Report to executive leadership | Publish RPT-007 Competitive Intelligence Report to the executive committee. |

## 6.3 Diagnosis — gate G2

### E2E-20 · Multi-Axis Diagnostic-to-Maturity Report

Goal: Conduct 5-axis diagnostic + CMM maturity + leadership assessment. Starts when: Engagement kickoff or approved Scope of Work requesting a diagnostic. Ends when: 5-axis diagnostic, CMM maturity and leadership maturity report validated with the sponsor.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-20-01 Define diagnostic axes and sample R: Consultant PM | MP-37.1 Define diagnostic axes and sample | Axes: strategy, organization, processes, people, information systems. Sample: 40 people (MS 8, MO 16, OP 16). |
| UFT-20-02 Deploy diagnostic questionnaire R: Consultant PM | MP-37.2 Deploy diagnostic questionnaire MP-37.4 Collect questionnaire responses | Diagnostic questionnaire deployed to 40 people; 34 responses (85%). |
| UFT-20-03 Conduct semi-structured interviews R: Consultant | MP-37.3 Conduct semi-structured interviews | Interview notes (OP, Assembly & Production): 'Procedures exist but are not updated since 2023.' |
| UFT-20-04 Score diagnostic axes R: Consultant | MP-37.5 Score diagnostic axes | Axis scores (1-5): strategy 3.4, organization 2.8, processes 2.6, people 3.1, IS 2.2. |
| UFT-20-05 Select maturity model R: Consultant | MP-38.1 Select maturity model levels MP-38.2 Define evidence criteria per level | Maturity model: CMM 5 levels; evidence for level 3 = documented and applied process. |
| UFT-20-06 Rate process maturity R: Consultant | MP-38.3 Rate maturity per process area MP-38.4 Compute maturity profile | Maturity: training management level 2; Assembly & Production processes level 3. |
| UFT-20-07 Assess leadership maturity R: HR Business Partner | MP-42.1 Launch leadership 360 assessment MP-42.2 Compute leadership maturity level | Leadership 360: average level 3 (Team Leadership) across 18 managers. |
| UFT-20-08 Cross-check skills and needs R: L&D Analyst | MP-02.7 Validate skills inventory MP-03.2 Review gap matrix by site and function | Cross-check: IS axis weakness confirmed by the MES and digital shop-floor tracking gap (-1.4). AI run: Cross-check: IS axis weakness confirmed by the AI visual inspection of welds and paint gap (-1.4). |
| UFT-20-09 Draft diagnostic findings R: Consultant | MP-37.6 Draft diagnostic findings MP-38.5 Produce maturity report | Edit AI findings: keep 5, merge 2, add one on IATF 16949 documentation. |
| UFT-20-10 Validate findings with sponsor R: Consultant PM | MP-37.7 Validate findings with sponsor MP-38.6 Agree target maturity | Findings validated with the sponsor; target maturity level 3 by 2026+1. |

### E2E-25 · Job Architecture-to-Competency Map

Goal: Manage organizational charts, position descriptions, gap analysis. Starts when: Organizational change, new role creation, or annual job architecture review. Ends when: Approved organizational charts, position descriptions, and competency maps with gap analysis.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-25-01 Map organizational structure R: HR Analyst | MP-44.1 Map organizational structure | Structure: 6 functions, 14 departments, 3 sites; 212 positions. |
| UFT-25-02 Design organizational charts R: Org Design Consultant | MP-44.2 Design organizational charts | Org chart 'Assembly & Production': director → 3 managers → 9 supervisors → operators. |
| UFT-25-03 Conduct job analysis R: Job Analyst | MP-44.3 Conduct job analysis | Job analysis 'Assembly & Production supervisor': 8 main activities, 2 of them now supported by MES and digital shop-floor tracking. AI run: Job analysis 'Assembly & Production supervisor': 8 main activities, 2 of them now supported by AI visual inspection of welds and paint. |
| UFT-25-04 Draft position descriptions R: Job Analyst | MP-44.4 Draft position descriptions | Position description drafted: mission, activities, competencies (MES and digital shop-floor tracking level 3, IATF 16949 level 3), KPIs. AI run: Position description drafted: mission, activities, competencies (AI visual inspection of welds and paint level 3, IATF 16949 level 3), KPIs. |
| UFT-25-05 Validate with managers R: HR Business Partner | MP-44.5 Validate descriptions with managers | Validated by the Assembly & Production manager with 2 changes on activities. |
| UFT-25-06 Conduct gap analysis R: Job Analyst | MP-44.6 Conduct gap analysis existing versus real | Gap existing vs real: 11 descriptions outdated; 4 roles with new MES and digital shop-floor tracking tasks. AI run: Gap existing vs real: 11 descriptions outdated; 4 roles with new AI visual inspection of welds and paint tasks. |
| UFT-25-07 Identify roles to develop R: HR Business Partner | MP-44.7 Identify roles to develop MP-44.8 Update job architecture MP-44.9 Align with competency framework | Roles 'To develop': data-literate supervisor, maintenance technician 4.0. |
| UFT-25-08 Publish approved architecture R: HR Director | MP-44.10 Publish approved position descriptions MP-44.11 Track job architecture changes MP-44.12 Report on architecture health | Publish 212 approved descriptions and the architecture map to all employees. |

### E2E-26 · GPEC-to-Training Plan

Goal: Integrate Forward Planning of Jobs and Skills into L&D. Starts when: Annual HR strategic planning cycle or GPEC (Forward Planning of Jobs and Skills) review. Ends when: Training plan aligned with GPEC and HR strategic orientations.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-26-01 Define GPEC scope R: GPEC Specialist | MP-45.1 Define GPEC scope | GPEC scope: Assembly & Production and Information Systems jobs; horizon 3 years. |
| UFT-26-02 Map HR strategic orientations R: HR Director | MP-45.2 Map HR strategic orientations MP-45.3 Align training with GPEC | HR orientations: internal mobility first; 30% of promotions from internal talent. |
| UFT-26-03 Update development foundation R: HR Business Partner | MP-45.4 Update development foundation MP-45.5 Support human capital development | Development foundation updated: descriptions, annual objectives, evaluation grid. |
| UFT-26-04 Update Jobs and Skills Directory (REC) R: GPEC Specialist | MP-45.6 Update Jobs and Skills Directory (REC) | REC updated: 42 jobs, 3 new jobs linked to MES and digital shop-floor tracking. AI run: REC updated: 42 jobs, 3 new jobs linked to AI visual inspection of welds and paint. |
| UFT-26-05 Redynamize periodic evaluations R: HR Business Partner | MP-45.7 Redynamize periodic evaluations | Periodic evaluation redesigned: 2 reviews per year, competency section added. |
| UFT-26-06 Design career paths R: HR Director | MP-45.8 Design career paths | Career path: operator → team leader → supervisor → Assembly & Production manager. |
| UFT-26-07 Document career management R: HR Director | MP-45.9 Document career management process MP-45.10 Implement collective compensation | Career management procedure documented (v1): eligibility, committee, calendar. |
| UFT-26-08 Align training with GPEC R: L&D Strategist | MP-45.11 Feed GPEC into training needs MP-45.12 Report on GPEC integration | Training aligned with GPEC: 4 themes cover the 3 new jobs; 2 themes removed. |

### E2E-27 · Demand Collection-to-Consolidation

Goal: Collect individual and collective training demands. Starts when: Annual training plan cycle or ad-hoc demand collection request. Ends when: Consolidated and prioritized demand repository integrated into the training needs analysis.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-27-01 Design demand collection forms R: L&D Analyst | MP-46.1 Design demand collection forms | Forms: individual form (5 questions) and collective form per team (3 questions). |
| UFT-27-02 Deploy individual demand collection R: L&D Analyst | MP-46.2 Deploy individual demand collection | Individual collection open 1-20 March; 146 demands received. |
| UFT-27-03 Deploy collective demand collection R: L&D Analyst | MP-46.3 Deploy collective demand collection | Collective collection: 18 team demands received. |
| UFT-27-04 Collect manager recommendations R: L&D Business Partner | MP-46.4 Collect manager recommendations | Manager recommendations: 24 received, 9 flagged as priority. |
| UFT-27-05 Consolidate demands by function R: L&D Analyst | MP-46.5 Consolidate demands by function | Consolidated: Assembly & Production 64 demands, Operations 41, Quality 22, others 37. |
| UFT-27-06 Map demands to competencies R: L&D Analyst | MP-46.6 Map demands to competencies MP-46.7 Prioritize demands | Accept AI mapping for 139 demands; map 7 manually to 'PLM and digital engineering change'. AI run: Accept AI mapping for 139 demands; map 7 manually to 'Predictive maintenance of press lines'. |
| UFT-27-07 Prioritize and validate demands R: L&D Business Partner | MP-46.8 Validate demands with managers MP-46.9 Integrate demands into needs analysis MP-46.10 Report on demand patterns MP-46.11 Track demand fulfillment MP-46.12 Improve demand collection | Validated: 112 demands (High 38, Medium 51, Low 23); 34 rejected with reason. |

### E2E-28 · Performance Assessment-to-RAG Dashboard

Goal: Assess MS/MO/OP performance with RAG ratings. Starts when: Annual performance cycle or management request for performance visualization. Ends when: Validated MS/MO/OP (Strategic Management / Operational Management / Operational Level) performance assessment with RAG (Green/Amber/Red) dashboards.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-28-01 Define MS/MO/OP framework R: Performance Analyst | MP-47.1 Define MS/MO/OP framework | MS = executive committee; MO = managers and supervisors; OP = operators and technicians. |
| UFT-28-02 Define RAG criteria R: Performance Analyst | MP-47.2 Define RAG criteria | Green ≥ 90% of target; Amber 70-89%; Red < 70%. |
| UFT-28-03 Collect performance data by function R: Performance Analyst | MP-47.3 Collect performance data by function | Data collected for 6 functions: 18 KPIs, last 12 months. |
| UFT-28-04 Assess MS performance R: Performance Analyst | MP-47.4 Assess MS performance | MS: strategy deployment Amber (78%); governance Green (92%). |
| UFT-28-05 Assess MO performance R: Performance Analyst | MP-47.5 Assess MO performance | MO: Assembly & Production team management Red (64%); planning Amber (81%). |
| UFT-28-06 Assess OP performance R: Performance Analyst | MP-47.6 Assess OP performance MP-47.7 Apply RAG ratings | OP: IATF 16949 compliance Amber (85%); productivity Green (93%). |
| UFT-28-07 Publish RAG dashboard R: Performance Analyst | MP-47.8 Visualize performance dashboards MP-47.9 Identify performance gaps MP-47.10 Feed performance into diagnostic report MP-47.11 Track performance progression MP-47.12 Report performance to leadership | Publish RPT-005 MS/MO/OP RAG dashboard to the executive committee. |

### E2E-29 · Functional SWOT-to-Improvement Axes

Goal: Conduct function-level SWOT and define improvement axes. Starts when: Diagnostic phase of a training engineering engagement or annual functional review. Ends when: Validated functional SWOT reports with prioritized improvement axes per function.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-29-01 Define function scope R: L&D Analyst | MP-48.1 Define function scope | Function in scope: Assembly & Production (3 sites, 96 people). |
| UFT-29-02 Conduct function SWOT R: L&D Analyst | MP-48.2 Conduct function SWOT | SWOT workshop held with the function head and 6 supervisors. |
| UFT-29-03 Identify strengths and weaknesses R: L&D Analyst | MP-48.3 Identify strengths MP-48.4 Identify weaknesses | Strength: experienced team. Weakness: low MES and digital shop-floor tracking usage, paper records. AI run: Strength: experienced team. Weakness: low AI visual inspection of welds and paint usage, paper records. |
| UFT-29-04 Identify opportunities and threats R: L&D Analyst | MP-48.5 Identify opportunities MP-48.6 Identify threats | Opportunity: Supplier portal and EDI. Threat: stricter IATF 16949 audits. AI run: Opportunity: Generative AI for 8D problem solving. Threat: stricter IATF 16949 audits. |
| UFT-29-05 Define improvement axes R: L&D Business Partner | MP-48.7 Define improvement axes | Axis 1: digitalise shift records with MES and digital shop-floor tracking. Axis 2: certify supervisors on IATF 16949. AI run: Axis 1: digitalise shift records with AI visual inspection of welds and paint. Axis 2: certify supervisors on IATF 16949. |
| UFT-29-06 Validate with function heads R: L&D Business Partner | MP-48.8 Validate axes with function heads | Validated by the function head on 18 April; axis 2 deadline moved to Q3. |
| UFT-29-07 Prioritize improvement axes R: L&D Strategist | MP-48.9 Prioritize improvement axes MP-48.10 Feed SWOT into diagnostic report MP-48.11 Track improvement implementation MP-48.12 Report on function performance | Priority: axis 1 (impact 5), axis 2 (impact 4). |

### E2E-02 · Skills-to-Gap Diagnosis

Goal: Produce a validated skills gap diagnosis. Starts when: Approved annual L&D plan or a scheduled skills assessment campaign. Ends when: Validated skills gap diagnosis released to needs analysis.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-02-01 Maintain competency framework R: L&D Analyst | MP-02.1 Define competency families and levels | Family 'MES and digital shop-floor tracking': 4 competencies on the 1-4 scale (Aware, Practitioner, Autonomous, Expert). AI run: Family 'AI visual inspection of welds and paint': 4 competencies on the 1-4 scale (Aware, Practitioner, Autonomous, Expert). |
| UFT-02-02 Set target levels per position R: HR Business Partner | MP-02.2 Set target levels per position | Assembly & Production supervisor: MES and digital shop-floor tracking = 3; IATF 16949 = 3. Assembly & Production operator: MES and digital shop-floor tracking = 2. AI run: Assembly & Production supervisor: AI visual inspection of welds and paint = 3; IATF 16949 = 3. Assembly & Production operator: AI visual inspection of welds and paint = 2. |
| UFT-02-03 Launch assessment campaign R: L&D Analyst | MP-02.3 Launch assessment campaign | Campaign 'Skills 2026': population Assembly & Production and Operations (212 people), 12 competencies, close date 30 April. |
| UFT-02-04 Collect self and manager assessments R: Manager | MP-02.4 Submit self and manager assessments MP-02.5 Consolidate assessment results | Self-assessment MES and digital shop-floor tracking: 2; manager validation: 2 with comment 'needs practice on live cases'. AI run: Self-assessment AI visual inspection of welds and paint: 2; manager validation: 2 with comment 'needs practice on live cases'. |
| UFT-02-05 Suggest proficiency from evidence R: L&D Analyst | MP-02.6 Suggest proficiency from evidence | Accept 38 suggested levels, edit 4 (evidence too old), reject 1. Every change carries a note. |
| UFT-02-06 Validate skills inventory R: Head of L&D | MP-02.7 Validate skills inventory | Inventory validated: 212 employees, 96% assessments complete. Justification: sample checked by site. |
| UFT-02-07 Compute and forecast gaps R: L&D Analyst | MP-03.1 Compute gap matrix MP-03.2 Review gap matrix by site and function MP-28.3 Forecast skill gaps MP-28.1 Build analytics dataset | Critical gaps: MES and digital shop-floor tracking (-1.4 average on supervisors), PLM and digital engineering change (-1.1). Forecast: Supplier portal and EDI becomes critical within 12 months. AI run: Critical gaps: AI visual inspection of welds and paint (-1.4 average on supervisors), Predictive maintenance of press lines (-1.1). Forecast: Generative AI for 8D problem solving becomes critical within 12 months. |

### E2E-21 · Previous Plan Impact-to-Strategy Update

Goal: Evaluate N-1 plan impact and update strategy. Starts when: Start of a new plan cycle with N-1 execution data available. Ends when: N-1 impact conclusions fed into the strategy update.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-21-01 Load N-1 plan execution data R: L&D Analyst | MP-39.1 Load N-1 plan execution data | Load N-1 plan: 28 sessions planned, 23 delivered, 1,410,000 MAD spent. |
| UFT-21-02 Define impact criteria R: L&D Analyst | MP-39.2 Define impact criteria | Impact criteria: application on the job, KPI change, satisfaction, cost per learner. |
| UFT-21-03 Survey participants and managers R: L&D Analyst | MP-39.3 Survey participants and managers MP-09.5 Record on-the-job observation (Level 3) | Survey sent to 190 participants and 34 managers; 61% responded. |
| UFT-21-04 Compare planned against realized R: L&D Analyst | MP-39.4 Compare planned against realized MP-32.3 Isolate training effect | Planned vs realized: 82% of sessions, 94% of budget; 2 themes not delivered. |
| UFT-21-05 Review N-1 ROI R: Performance Analyst | MP-32.4 Compute Phillips ROI MP-32.5 Review ROI with finance | N-1 ROI: PLM and digital engineering change 18%; safety theme 35%. AI run: N-1 ROI: Predictive maintenance of press lines 18%; safety theme 35%. |
| UFT-21-06 Draft impact conclusions R: L&D Analyst | MP-39.5 Draft impact study conclusions | Accept AI conclusions 1-3; rewrite conclusion 4 (sample too small). |
| UFT-21-07 Feed conclusions to strategy R: Head of L&D | MP-39.6 Feed conclusions to strategy update MP-01.1 Record corporate strategic objectives | Feed to strategy: keep blended format; stop long classroom courses on PLM and digital engineering change. AI run: Feed to strategy: keep blended format; stop long classroom courses on Predictive maintenance of press lines. |
| UFT-21-08 Update roadmap priorities R: L&D Strategist | MP-04.6 Sequence roadmap initiatives | Roadmap priority updated: MES and digital shop-floor tracking moved to Q2; PLM and digital engineering change to microlearning. AI run: Roadmap priority updated: AI visual inspection of welds and paint moved to Q2; Predictive maintenance of press lines to microlearning. |

## 6.4 Training Engineering Report & plan — gate G3

### E2E-01 · Strategy-to-Learning Plan

Goal: Translate corporate strategy into an approved annual L&D plan and budget. Starts when: Annual strategy cycle opened or revised corporate objectives published by the board. Ends when: Annual L&D plan and budget envelope approved by the Steering Committee and locked.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-01-01 Record strategic objectives R: Head of L&D | MP-01.1 Record corporate strategic objectives | SO-1: MES and digital shop-floor tracking used by 80% of Assembly & Production staff by end 2026 (owner: Operations Director, measured quarterly). SO-2: zero major audit findings on IATF 16949. AI run: SO-1: AI visual inspection of welds and paint used by 80% of Assembly & Production staff by end 2026 (owner: Operations Director, measured quarterly). SO-2: zero major audit findings on IATF 16949. |
| UFT-01-02 Link objectives to functions and sites R: L&D Strategist | MP-01.2 Link objectives to functions and sites | SO-1 → Assembly & Production, Operations, Information Systems (all sites). SO-2 → Quality & HSE, Assembly & Production. |
| UFT-01-03 Frame skills priorities R: L&D Analyst | MP-02.1 Define competency families and levels MP-02.2 Set target levels per position | Priority competency families: MES and digital shop-floor tracking; PLM and digital engineering change; IATF 16949 compliance. Target level 3 (Autonomous) for supervisors. AI run: Priority competency families: AI visual inspection of welds and paint; Predictive maintenance of press lines; IATF 16949 compliance. Target level 3 (Autonomous) for supervisors. |
| UFT-01-04 Pre-scope training needs R: L&D Analyst | MP-03.1 Compute gap matrix MP-03.2 Review gap matrix by site and function | Pre-scoped needs: 42% of Assembly & Production supervisors below target on MES and digital shop-floor tracking; 18 employees below target on IATF 16949. AI run: Pre-scoped needs: 42% of Assembly & Production supervisors below target on AI visual inspection of welds and paint; 18 employees below target on IATF 16949. |
| UFT-01-05 Define budget envelope R: Finance Manager | MP-01.3 Define L&D budget envelope MP-18.1 Allocate budget by theme and site MP-18.2 Forecast OFPPT refunds | Gross L&D budget 2026: 1,850,000 MAD; forecast refund (OFPPT/CSF): 520,000 MAD; net envelope: 1,330,000 MAD. |
| UFT-01-06 Plan change and adoption R: Change Manager | MP-19.1 Assess change impact MP-19.2 Build adoption plan | Change impact: high for Assembly & Production supervisors (new MES and digital shop-floor tracking routines). Sponsors: Operations Director. Champions: one per site. AI run: Change impact: high for Assembly & Production supervisors (new AI visual inspection of welds and paint routines). Sponsors: Operations Director. Champions: one per site. |
| UFT-01-07 Compile plan approval pack R: Head of L&D | MP-01.4 Schedule Steering Committee milestones MP-01.5 Compile plan approval pack MP-04.1 Consolidate feeder outputs | Approval pack: 2 objectives, net budget 1,330,000 MAD, 6 priority themes, committee date 15 March 2026. |
| UFT-01-08 Approve and lock annual L&D plan R: HR Director | MP-01.6 Record Steering Committee decision MP-01.7 Lock and distribute approved plan | Decision: Approve. Justification: aligned with SO-1 and SO-2; budget within envelope. Plan locked as version 1. |

### E2E-03 · Needs-to-Training Engineering Report & Roadmap

Goal: Produce the Training Engineering Report and the prioritized training roadmap. Starts when: Validated skills gap diagnosis, consolidated demands, approved Scope of Work or diagnostic findings available. Ends when: Training Engineering Report and prioritized roadmap approved and published.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-03-01 Plan diagnostic interviews R: L&D Analyst | MP-03.3 Plan diagnostic interviews | Interview plan: 14 semi-structured interviews (4 MS, 6 MO, 4 OP), 45 minutes each, weeks 10-11. |
| UFT-03-02 Record interview findings R: L&D Analyst | MP-03.4 Record interview findings | Finding (MO, Assembly & Production): 'Supervisors do not trust MES and digital shop-floor tracking data; they re-enter figures on paper.' AI run: Finding (MO, Assembly & Production): 'Supervisors do not trust AI visual inspection of welds and paint data; they re-enter figures on paper.' |
| UFT-03-03 Cluster needs into themes R: L&D Analyst | MP-03.5 Cluster needs into training themes | Accept theme 'MES and digital shop-floor tracking for supervisors'; merge two duplicate themes on PLM and digital engineering change; split 'IATF 16949' into awareness and auditor tracks. AI run: Accept theme 'AI visual inspection of welds and paint for supervisors'; merge two duplicate themes on Predictive maintenance of press lines; split 'IATF 16949' into awareness and auditor tracks. |
| UFT-03-04 Prioritize needs by impact R: L&D Strategist | MP-03.6 Prioritize needs by business impact | MES and digital shop-floor tracking: impact 5, urgency 4. PLM and digital engineering change: impact 4, urgency 3. IATF 16949: impact 4, urgency 5. AI run: AI visual inspection of welds and paint: impact 5, urgency 4. Predictive maintenance of press lines: impact 4, urgency 3. IATF 16949: impact 4, urgency 5. |
| UFT-03-05 Validate needs register R: Head of L&D | MP-03.7 Validate needs register | Needs register validated: 23 needs, 6 themes. Justification: covers SO-1 and SO-2; sponsor reviewed. |
| UFT-03-06 Consolidate engineering inputs R: L&D Analyst | MP-04.1 Consolidate feeder outputs MP-04.2 Check input completeness | Inputs complete: Scope of Work, 187 responses, gap matrix, RAG dashboard, SWOT, demands. Missing: none. |
| UFT-03-07 Draft Training Engineering Report R: L&D Strategist | MP-04.3 Generate report draft MP-04.4 Edit and complete report sections | Section 3 'Diagnostic': edit the AI draft, add the interview quote on MES and digital shop-floor tracking, keep the RAG table. AI run: Section 3 'Diagnostic': edit the AI draft, add the interview quote on AI visual inspection of welds and paint, keep the RAG table. |
| UFT-03-08 Run quality review R: Quality Manager | MP-04.5 Run quality review of report MP-20.5 Run periodic quality review | Quality review: 11/12 checklist items met; fix item 'sources cited for every figure'. Result: pass after correction. |
| UFT-03-09 Sequence and budget roadmap R: L&D Strategist | MP-04.6 Sequence roadmap initiatives MP-18.1 Allocate budget by theme and site | Roadmap: Q2 MES and digital shop-floor tracking (6 groups); Q3 IATF 16949 (4 groups); Q4 PLM and digital engineering change (3 groups). Total 1,240,000 MAD. AI run: Roadmap: Q2 AI visual inspection of welds and paint (6 groups); Q3 IATF 16949 (4 groups); Q4 Predictive maintenance of press lines (3 groups). Total 1,240,000 MAD. |
| UFT-03-10 Approve and publish report and roadmap R: Head of L&D | MP-04.7 Submit roadmap for approval MP-04.8 Record roadmap approval MP-04.9 Publish approved report and roadmap MP-01.6 Record Steering Committee decision | Decision: Approve report and roadmap v1. Justification: within budget, linked to SO-1/SO-2. Publish to all stakeholders. |

### E2E-30 · Prioritization-to-Resource Plan

Goal: Prioritize themes and plan days, groups, trainers, budget. Starts when: Consolidated training themes requiring prioritization and resource planning. Ends when: Approved prioritized training plan with days per theme, group planning, trainer allocation, and budget.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-30-01 Consolidate training themes R: L&D Analyst | MP-49.1 Consolidate training themes | Consolidated list: 9 themes from needs, demands, GPEC and SWOT. |
| UFT-30-02 Define prioritization criteria R: L&D Strategist | MP-49.2 Define prioritization criteria | Criteria: strategic impact 40%, urgency 30%, number of learners 20%, cost 10%. |
| UFT-30-03 Prioritize themes R: L&D Strategist | MP-49.3 Prioritize themes | Rank 1 MES and digital shop-floor tracking (score 86); rank 2 IATF 16949 (81); rank 3 PLM and digital engineering change (74). AI run: Rank 1 AI visual inspection of welds and paint (score 86); rank 2 IATF 16949 (81); rank 3 Predictive maintenance of press lines (74). |
| UFT-30-04 Estimate days per theme R: L&D Planner | MP-49.4 Estimate days per theme | MES and digital shop-floor tracking: 3 days per group; IATF 16949: 2 days; PLM and digital engineering change: 1.5 days. AI run: AI visual inspection of welds and paint: 3 days per group; IATF 16949: 2 days; Predictive maintenance of press lines: 1.5 days. |
| UFT-30-05 Define groups per theme R: L&D Planner | MP-49.5 Define number of groups per theme MP-49.6 Allocate trainers | MES and digital shop-floor tracking: 6 groups of 12; IATF 16949: 4 groups; PLM and digital engineering change: 3 groups. AI run: AI visual inspection of welds and paint: 6 groups of 12; IATF 16949: 4 groups; Predictive maintenance of press lines: 3 groups. |
| UFT-30-06 Allocate trainers and budget R: Finance Manager | MP-49.7 Estimate plan budget MP-49.8 Sequence delivery MP-49.9 Validate plan with governance | Trainers: 2 internal, vendor A; budget 1,240,000 MAD (within envelope). |
| UFT-30-07 Publish prioritized training plan R: L&D Leader | MP-49.10 Publish prioritized plan MP-49.11 Track plan execution MP-49.12 Report on resource utilization | Publish RPT-002 Prioritized Training Plan 2026 to all stakeholders. |

### E2E-22 · Multi-Site Plan-to-Deployment

Goal: Adapt and deploy plans across sites. Starts when: Approved roadmap for an organization with several sites or entities. Ends when: Site plans adapted, validated and deployed, with deviations escalated.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-22-01 Split plan by site R: Head of L&D | MP-40.1 Split plan by site | Split plan into 3 sites: Casablanca 55%, Tanger 30%, Agadir 15%. |
| UFT-22-02 Adapt site plan to local constraints R: Site L&D Coordinator | MP-40.2 Adapt site plan to local constraints | Tanger: shift constraints → sessions of 4 hours instead of full days. |
| UFT-22-03 Localize site materials R: Instructional Designer | MP-23.1 Request translation MP-23.3 Validate translation MP-23.6 Review participation equity MP-23.7 Record inclusion actions | Agadir materials translated to AR; validated by the site expert. |
| UFT-22-04 Validate site plan R: Head of L&D | MP-40.3 Validate site plan | Site plans validated centrally; budget deviation within ±5%. |
| UFT-22-05 Schedule site sessions R: Training Administrator | MP-07.1 Create training session MP-11.1 Book rooms and equipment | Tanger schedule: 8 sessions, rooms booked, 2 trainers. |
| UFT-22-06 Deploy site schedule R: Site L&D Coordinator | MP-40.4 Deploy site schedule | Schedules deployed and communicated to site managers. |
| UFT-22-07 Consolidate site status R: Head of L&D | MP-40.5 Consolidate site status | Status: Casablanca 70%, Tanger 45%, Agadir 20% delivered. |
| UFT-22-08 Escalate site deviation R: Head of L&D | MP-40.6 Escalate site deviation | Escalate Agadir deviation (-25%) to the HR Director with a recovery plan. |

### E2E-23 · Regulatory Submission-to-Validation

Goal: Submit and validate training plans with regulatory bodies. Starts when: Approved plan requiring external validation or funding (e.g. OFPPT, GIAC-Agro). Ends when: Plan validated by the regulatory body and evidence archived.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-23-01 Select regulatory template R: Compliance Officer | MP-41.1 Select regulatory template | Template: OFPPT special training contracts (CSF) — plan file. |
| UFT-23-02 Generate submission file R: Compliance Officer | MP-41.2 Generate submission file MP-20.5 Run periodic quality review | Submission file generated: plan, themes, providers, costs; quality check passed. |
| UFT-23-03 Submit plan to regulatory body R: Compliance Officer | MP-41.3 Submit plan to regulatory body | Submitted to the regional funding committee on 5 March; reference GSF-2026-118. |
| UFT-23-04 Track submission status R: Compliance Officer | MP-41.4 Track submission status | Status: additional document requested (provider accreditation) — sent on 12 March. |
| UFT-23-05 Record regulator decision R: Compliance Officer | MP-41.5 Record regulator decision MP-14.1 Register regulatory requirement | Decision: approved with a cap of 520,000 MAD. |
| UFT-23-06 Submit refund claims R: Finance Manager | MP-18.5 Submit refund claims | Refund claims submitted for 12 delivered actions: 318,000 MAD. |
| UFT-23-07 Archive submission evidence R: Compliance Officer | MP-41.6 Archive submission evidence MP-18.6 Close budget period | Archive file, decision and claims; retention 10 years. |

### E2E-16 · Vendor-to-Finance

Goal: Manage vendors from selection to payment. Starts when: Training need requiring an external provider. Ends when: Vendor selected, order issued and payment approved against attendance.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-16-01 Issue request for proposal R: Purchasing Officer | MP-15.1 Issue request for proposal | RFP 'Training on MES and digital shop-floor tracking' sent to 4 vendors, answers due 15 May. AI run: RFP 'Training on AI visual inspection of welds and paint' sent to 4 vendors, answers due 15 May. |
| UFT-16-02 Score vendor proposals R: Purchasing Officer | MP-15.2 Score vendor proposals | Scores: vendor A 82, vendor B 76, vendor C 64 (price 40%, expertise 40%, references 20%). |
| UFT-16-03 Register and verify vendor R: Purchasing Officer | MP-15.3 Register vendor record MP-15.4 Verify vendor accreditation | Register vendor A; accreditation OFPPT verified, valid until December. |
| UFT-16-04 Issue purchase order R: Purchasing Officer | MP-15.5 Issue purchase order MP-18.3 Record committed and actual costs | Purchase order PO-2026-044: 180,000 MAD on budget line 'MES and digital shop-floor tracking'. AI run: Purchase order PO-2026-044: 180,000 MAD on budget line 'AI visual inspection of welds and paint'. |
| UFT-16-05 Match invoice to order and attendance R: Training Administrator | MP-15.6 Match invoice to order and attendance MP-11.5 Reconcile attendance with invoices | Invoice matched with PO and attendance (3 days × 12 learners): OK. |
| UFT-16-06 Approve vendor payment R: Finance Manager | MP-15.7 Approve vendor payment MP-18.4 Compare spend against budget | Approve payment 180,000 MAD; vendor performance rating 4/5. |

### AUTO-E2E-02 · Automotive Critical-Skills-to-Transformation Plan

Goal: Turn critical-skill gaps and digital and AI use cases into a transformation plan.. Starts when: Annual plan cycle or technology change in Automotive. Ends when: Transformation learning paths approved.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-AUTO-E2-01 List critical Assembly & Production skills R: L&D Analyst | MP-02.1 Define competency families and levels MP-03.1 Compute gap matrix | Critical skills: 6 for Assembly & Production, each with target level 3. |
| UFT-AUTO-E2-02 List digital and AI use cases R: L&D Strategist | MP-03.3 Plan diagnostic interviews | Use cases: MES and digital shop-floor tracking; PLM and digital engineering change; Supplier portal and EDI. AI run: Use cases: AI visual inspection of welds and paint; Predictive maintenance of press lines; Generative AI for 8D problem solving. |
| UFT-AUTO-E2-03 Forecast impacted roles R: Performance Analyst | MP-03.5 Cluster needs into training themes MP-28.3 Forecast skill gaps | Impacted roles: supervisors (high), operators (medium); accept the AI forecast. |
| UFT-AUTO-E2-04 Approve transformation paths R: Instructional Designer | MP-05.2 Define learning path and modules MP-05.7 Approve design document | Approve 2 transformation paths: 'MES and digital shop-floor tracking for supervisors', 'PLM and digital engineering change for operators'. AI run: Approve 2 transformation paths: 'AI visual inspection of welds and paint for supervisors', 'Predictive maintenance of press lines for operators'. |

## 6.5 Design & delivery — gate G4

### E2E-04 · Roadmap-to-Curriculum Design

Goal: Convert roadmap into curriculum maps, learning paths, design documents. Starts when: Approved Training Engineering Report and roadmap published. Ends when: Approved curriculum maps, learning paths and design documents.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-04-01 Create curriculum map R: Instructional Designer | MP-05.1 Create curriculum map from roadmap | Curriculum map 'MES and digital shop-floor tracking': 3 learning paths (operators, supervisors, managers), 9 modules. AI run: Curriculum map 'AI visual inspection of welds and paint': 3 learning paths (operators, supervisors, managers), 9 modules. |
| UFT-04-02 Define learning paths and modules R: Instructional Designer | MP-05.2 Define learning path and modules | Path 'Supervisors — MES and digital shop-floor tracking': 4 modules, 3 days blended (1 day e-learning, 2 days workshop). AI run: Path 'Supervisors — AI visual inspection of welds and paint': 4 modules, 3 days blended (1 day e-learning, 2 days workshop). |
| UFT-04-03 Write learning objectives R: Instructional Designer | MP-05.3 Write learning objectives per module | Objective M1: 'By the end, the supervisor reads the MES and digital shop-floor tracking dashboard and decides the shift action in 5 minutes.' AI run: Objective M1: 'By the end, the supervisor reads the AI visual inspection of welds and paint dashboard and decides the shift action in 5 minutes.' |
| UFT-04-04 Propose module structure R: Instructional Designer | MP-05.4 Propose module structure | Accept the proposed structure (intro, demo, practice, quiz); replace the quiz by a live case from Assembly & Production. |
| UFT-04-05 Set assessment strategy R: Instructional Designer | MP-05.5 Set assessment strategy | Assessment: pre/post test (Level 2) and manager observation after 30 days (Level 3). |
| UFT-04-06 Develop and tag content R: Content Developer | MP-06.1 Upload content assets MP-06.2 Validate package format MP-06.5 Tag content with competencies | Upload 'M1_MES and digital shop-floor tracking.pptx' and 'M1_video.mp4'; tag competency 'MES and digital shop-floor tracking' level 3. AI run: Upload 'M1_AI visual inspection of welds and paint.pptx' and 'M1_video.mp4'; tag competency 'AI visual inspection of welds and paint' level 3. |
| UFT-04-07 Localize and check accessibility R: Instructional Designer | MP-23.1 Request translation MP-23.2 Draft machine translation MP-23.3 Validate translation MP-23.4 Run accessibility check MP-23.5 Fix accessibility issues | Request FR and AR versions; validate the AI draft translation; accessibility check: 0 blocking issues. |
| UFT-04-08 Approve design document R: Head of L&D | MP-05.6 Review design with subject matter expert MP-05.7 Approve design document | Decision: design approved. Comment: SME review done on 12 May; ready for delivery. |

### E2E-05 · Design-to-Delivery

Goal: Deliver training across all modalities. Starts when: Approved design document and prioritized training plan. Ends when: Training delivered across all modalities with attendance and completion recorded.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-05-01 Publish content to catalog R: Content Developer | MP-06.3 Route content for expert review MP-06.4 Record review decision MP-06.6 Publish content to catalog | Publish module 'M1 MES and digital shop-floor tracking' to the catalog; audience: supervisors; languages EN/FR/AR. AI run: Publish module 'M1 AI visual inspection of welds and paint' to the catalog; audience: supervisors; languages EN/FR/AR. |
| UFT-05-02 Book logistics R: Training Administrator | MP-11.1 Book rooms and equipment MP-11.2 Manage trainer calendars | Room 'Training A' (20 seats) 3-5 June; projector; trainer calendar blocked. |
| UFT-05-03 Schedule sessions R: Training Administrator | MP-07.1 Create training session MP-07.2 Check scheduling conflicts | Session S-01 'MES and digital shop-floor tracking — supervisors', 3-5 June, 12 seats, no conflict reported. AI run: Session S-01 'AI visual inspection of welds and paint — supervisors', 3-5 June, 12 seats, no conflict reported. |
| UFT-05-04 Enroll learners and send convocations R: Training Administrator | MP-07.3 Enroll learners into session MP-07.4 Send convocations MP-17.1 Provision users via SSO | Enroll 12 supervisors; convocations sent by e-mail and SMS in each learner's language. |
| UFT-05-05 Push microlearning capsules R: Instructional Designer | MP-25.1 Author microlearning capsule MP-25.2 Generate capsule draft from source MP-25.3 Push capsule to collaboration channel MP-25.4 Consume capsule on mobile MP-25.5 Track capsule completion | Capsule '5-minute PLM and digital engineering change check' pushed to the Teams channel of Assembly & Production; 48 views in week 1. AI run: Capsule '5-minute Predictive maintenance of press lines check' pushed to the Teams channel of Assembly & Production; 48 views in week 1. |
| UFT-05-06 Run immersive simulations R: Trainer | MP-30.1 Define simulation scenario MP-30.2 Configure simulation scoring MP-30.3 Launch simulation session MP-30.4 Capture simulation performance MP-30.5 Debrief learner MP-30.6 Record simulation evidence | Simulation 'Assembly & Production incident': score 78/100; debrief notes recorded; evidence saved. |
| UFT-05-07 Record attendance R: Trainer | MP-07.5 Record attendance | Attendance S-01: 11 present, 1 absent (justified). Signature sheet attached. |
| UFT-05-08 Close sessions R: Training Administrator | MP-07.6 Close session and record completion | Close S-01: 11 completions recorded; certificate issued to each participant. |
| UFT-05-09 Reconcile and archive period R: Training Administrator | MP-11.5 Reconcile attendance with invoices MP-11.6 Archive period records MP-11.3 Import external training records MP-11.4 Correct training record with justification | Reconcile invoice INV-2026-118 (3 days × 12 learners) with attendance; archive period Q2. |

### E2E-06 · Learner-Journey-to-Engagement

Goal: Deliver personalized, engaging learning experience. Starts when: Learner enrolled in a learning path or session. Ends when: Personalized learning journey completed with engagement measured.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-06-01 Generate personal learning plan R: L&D Analyst | MP-08.1 Generate personal learning plan | Personal plan generated for each learner: 3 items on MES and digital shop-floor tracking, 1 capsule on PLM and digital engineering change. AI run: Personal plan generated for each learner: 3 items on AI visual inspection of welds and paint, 1 capsule on Predictive maintenance of press lines. |
| UFT-06-02 Recommend learning items R: Learner | MP-08.2 Recommend learning items MP-24.1 Enable personalization per scope | Accept 2 recommendations, reject 1 ('already mastered'). The outcome is logged. |
| UFT-06-03 Adapt path to performance R: Instructional Designer | MP-24.2 Set adaptation rules MP-24.3 Adapt path to learner performance MP-24.4 Record learner response to adaptation | Rule: if the quiz score < 60%, add the remedial capsule 'MES and digital shop-floor tracking basics'. AI run: Rule: if the quiz score < 60%, add the remedial capsule 'AI visual inspection of welds and paint basics'. |
| UFT-06-04 Animate social learning R: Knowledge Manager | MP-26.1 Create learning cohort group MP-26.2 Invite group members MP-26.3 Post question or answer MP-26.4 Endorse expert answer MP-26.5 Flag inappropriate content MP-26.6 Resolve moderation flag | Create cohort 'MES and digital shop-floor tracking supervisors 2026' and invite 12 members; first question posted. AI run: Create cohort 'AI visual inspection of welds and paint supervisors 2026' and invite 12 members; first question posted. |
| UFT-06-05 Run gamification R: Instructional Designer | MP-27.1 Define points and badge rules MP-27.2 Configure leaderboard scope MP-27.3 Award points on completion MP-27.4 Unlock badge MP-27.6 Adjust gamification rules | Badge 'MES and digital shop-floor tracking Practitioner' for completing 3 modules; 10 points per capsule. AI run: Badge 'AI visual inspection of welds and paint Practitioner' for completing 3 modules; 10 points per capsule. |
| UFT-06-06 Match and run coaching R: L&D Business Partner | MP-21.1 Request coaching MP-21.2 Match coach to learner MP-21.3 Schedule coaching sessions MP-21.4 Log coaching session notes MP-21.5 Evaluate coaching outcomes MP-21.6 Close coaching engagement | Match coach 'Senior Assembly & Production supervisor' to 3 learners; 4 sessions of 1 hour. |
| UFT-06-07 Collect learner feedback R: Learner | MP-08.3 Enroll in recommended item MP-08.4 Submit learning feedback | Feedback: 4.4/5; comment 'more real cases from Assembly & Production'. |
| UFT-06-08 Monitor engagement and nudge R: L&D Analyst | MP-08.5 Monitor engagement indicators MP-08.6 Trigger re-engagement nudge MP-24.5 Review recommendation acceptance MP-27.5 Review engagement uplift MP-24.6 Tune personalization settings MP-28.4 Predict learner drop-out risk MP-28.5 Review predictions with L&D MP-28.6 Create preventive action | Engagement 81%; nudge sent to 9 inactive learners; drop-out risk high for 2 learners. |

### E2E-13 · Content-Curate-to-Retire

Goal: Publish, maintain, retire content. Starts when: New content published or content past its review date. Ends when: Catalog curated, maintained and outdated content retired.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-13-01 Aggregate provider catalogs R: Content Curator | MP-29.1 Aggregate provider catalogs | Aggregate 2 provider catalogs (LinkedIn Learning, Coursera): 1,240 items imported. |
| UFT-13-02 Recommend curated items R: Content Curator | MP-29.2 Recommend curated items | Keep the 15 top-ranked items on MES and digital shop-floor tracking; reject 3 items older than 3 years. AI run: Keep the 15 top-ranked items on AI visual inspection of welds and paint; reject 3 items older than 3 years. |
| UFT-13-03 Approve and organize collections R: Content Curator | MP-29.3 Approve curated item MP-29.4 Organize curated collection | Collection 'MES and digital shop-floor tracking starter kit': 8 items, audience supervisors, review date in 12 months. AI run: Collection 'AI visual inspection of welds and paint starter kit': 8 items, audience supervisors, review date in 12 months. |
| UFT-13-04 Review peer content R: Subject Matter Expert | MP-33.1 Submit user-generated content MP-33.2 Check content against policy MP-33.3 Peer review content | Peer video 'How we use PLM and digital engineering change on shift' reviewed by an expert: approved with 1 correction. AI run: Peer video 'How we use Predictive maintenance of press lines on shift' reviewed by an expert: approved with 1 correction. |
| UFT-13-05 Promote and rate content R: Knowledge Manager | MP-33.5 Send approved content to curation MP-33.6 Rate user-generated item | Send approved peer content to curation; average learner rating 4.5/5. |
| UFT-13-06 Flag content past review date R: Content Curator | MP-29.5 Flag content past review date | 14 items past review date flagged; owners notified. |
| UFT-13-07 Retire outdated content R: Content Curator | MP-29.6 Retire outdated content MP-25.6 Retire low-value capsule | Retire 6 outdated items and 2 low-value capsules; library health 92%. |

### E2E-14 · Extended-Enterprise-Training

Goal: Certify partners and train customers. Starts when: Partner, reseller or customer training program launched. Ends when: External learners trained, paid and certified.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-14-01 Create external sub-portal R: Extended Enterprise Manager | MP-22.1 Create external sub-portal | Sub-portal 'Partners Academy — Atlas Motors Kénitra' created for distributors and installers. |
| UFT-14-02 Configure catalog and pricing R: Extended Enterprise Manager | MP-22.2 Configure external catalog and pricing MP-18.1 Allocate budget by theme and site | Catalog: 'IATF 16949 for partners' 1,200 MAD; 'MES and digital shop-floor tracking certification' 2,400 MAD. AI run: Catalog: 'IATF 16949 for partners' 1,200 MAD; 'AI visual inspection of welds and paint certification' 2,400 MAD. |
| UFT-14-03 Process payment and enroll R: Extended Enterprise Manager | MP-22.3 Process online payment MP-22.4 Enroll external learner | 18 online payments processed; 18 external learners enrolled. |
| UFT-14-04 Deliver external sessions R: Training Administrator | MP-07.1 Create training session MP-07.5 Record attendance | Session P-01 (virtual), 18 invited, 16 present. |
| UFT-14-05 Track external completion R: Extended Enterprise Manager | MP-22.5 Track external completion | Completion: 15 of 16 passed the final quiz. |
| UFT-14-06 Issue partner certification R: Extended Enterprise Manager | MP-22.6 Issue partner certification MP-14.4 Issue certificate on completion | Issue 15 partner certificates valid 2 years. |
| UFT-14-07 Reconcile external revenue R: Finance Manager | MP-18.3 Record committed and actual costs MP-18.4 Compare spend against budget | Revenue 43,200 MAD reconciled with the ERP; 0 unpaid. |

## 6.6 Evaluation, compliance & impact — gate G5

### E2E-07 · Assessment-to-Evaluation

Goal: Measure training effectiveness and skill progression. Starts when: Training session or path completed. Ends when: Effectiveness measured on Kirkpatrick levels 1-3 and skill progression computed.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-07-01 Create assessment instrument R: Instructional Designer | MP-09.1 Create assessment instrument | Instrument 'Test MES and digital shop-floor tracking M1': 15 questions, pass mark 70%. AI run: Instrument 'Test AI visual inspection of welds and paint M1': 15 questions, pass mark 70%. |
| UFT-07-02 Draft question bank R: Instructional Designer | MP-09.2 Generate question bank draft | Keep 12 AI-drafted questions, rewrite 3 with Assembly & Production vocabulary; validate each one. |
| UFT-07-03 Collect reaction survey (Level 1) R: L&D Analyst | MP-09.3 Collect reaction survey (Level 1) | Reaction survey S-01: 11 responses, satisfaction 4.3/5. |
| UFT-07-04 Record learning results (Level 2) R: Trainer | MP-09.4 Record learning results (Level 2) | Level 2: average pre-test 48%, post-test 81% (+33 points). |
| UFT-07-05 Record on-the-job observation (Level 3) R: Manager | MP-09.5 Record on-the-job observation (Level 3) | Level 3 (day 30): 9 of 11 supervisors apply the MES and digital shop-floor tracking routine daily. AI run: Level 3 (day 30): 9 of 11 supervisors apply the AI visual inspection of welds and paint routine daily. |
| UFT-07-06 Compute skill progression R: L&D Analyst | MP-09.6 Compute skill progression MP-10.3 Refresh KPI computation | Skill progression: MES and digital shop-floor tracking from 1.8 to 2.7 (target 3). AI run: Skill progression: AI visual inspection of welds and paint from 1.8 to 2.7 (target 3). |
| UFT-07-07 Review evaluation results R: L&D Analyst | MP-09.7 Review evaluation results MP-20.5 Run periodic quality review | Review: module M3 below 70% pass rate → improvement action assigned to the designer. |
| UFT-07-08 Publish evaluation report R: L&D Analyst | MP-10.4 Export report MP-10.6 Share insight with stakeholders MP-10.2 Configure dashboard widgets | Export RPT-016 Kirkpatrick report (PDF) and share with the Steering Committee. |

### E2E-08 · Learning-to-ROI

Goal: Validate ROI and business impact. Starts when: Evaluation results available for a theme selected for an ROI study. Ends when: Phillips ROI validated with finance and business impact report published.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-08-01 Select theme for ROI study R: Performance Analyst | MP-32.1 Select theme for ROI study | ROI study on theme 'MES and digital shop-floor tracking' — population: 36 supervisors, 3 sites. AI run: ROI study on theme 'AI visual inspection of welds and paint' — population: 36 supervisors, 3 sites. |
| UFT-08-02 Define business indicators R: Performance Analyst | MP-32.2 Define business indicators MP-10.1 Define KPI set per audience | Indicators: rework rate, downtime minutes per shift, data re-entry hours. |
| UFT-08-03 Collect cost data R: Finance Manager | MP-18.3 Record committed and actual costs MP-18.4 Compare spend against budget | Costs: design 60,000 MAD; delivery 180,000 MAD; participants' time 95,000 MAD. |
| UFT-08-04 Isolate training effect R: Performance Analyst | MP-32.3 Isolate training effect MP-09.6 Compute skill progression | Control group: site B (not trained). Isolated benefit: 410,000 MAD per year. |
| UFT-08-05 Compute Phillips ROI R: Performance Analyst | MP-32.4 Compute Phillips ROI | ROI = (410,000 − 335,000) / 335,000 = 22%; benefit-cost ratio 1.22. |
| UFT-08-06 Review ROI with finance R: Finance Manager | MP-32.5 Review ROI with finance | Finance review: assumptions accepted; downtime valued at 180 MAD per minute. |
| UFT-08-07 Publish business impact report R: Head of L&D | MP-32.6 Publish business impact report MP-10.4 Export report MP-10.5 Query data via AI Assistant | Publish RPT-012 ROI & Business Impact Report to executive leadership. |

### E2E-09 · Compliance-to-Certification

Goal: Ensure compliant workforce with valid certifications. Starts when: New regulatory requirement or certification nearing expiry. Ends when: Compliant workforce with valid certifications and an audit extract available.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-09-01 Register regulatory requirement R: Compliance Officer | MP-14.1 Register regulatory requirement | Requirement 'IATF 16949 awareness', every 24 months, source: IATF 16949 clause on competence. |
| UFT-09-02 Assign mandatory training R: Compliance Officer | MP-14.2 Assign mandatory training by position | Assign to positions: Assembly & Production operator, Assembly & Production supervisor, quality inspector. |
| UFT-09-03 Deliver mandatory sessions R: Training Administrator | MP-07.3 Enroll learners into session MP-07.5 Record attendance | Enroll 24 employees in session 'IATF 16949 awareness'; attendance recorded. |
| UFT-09-04 Assess and certify R: Trainer | MP-09.4 Record learning results (Level 2) MP-14.4 Issue certificate on completion | Result 86%; certificate 'IATF 16949 awareness' issued, valid until 2026+2. |
| UFT-09-05 Compute certification validity R: Compliance Officer | MP-14.3 Compute certification validity | Validity: 212 valid, 9 expire within 60 days, 3 expired. |
| UFT-09-06 Manage renewals R: Compliance Officer | MP-14.5 Launch renewal enrollment MP-14.6 Confirm renewal completion | Launch renewal for the 12 employees; confirm 10 completions, 2 rescheduled. |
| UFT-09-07 Produce compliance audit extract R: Compliance Officer | MP-14.7 Produce compliance audit extract MP-10.4 Export report | Export compliance audit extract for IATF 16949 (XLSX) for the external auditor. |

### AUTO-E2E-01 · Automotive Compliance-to-Certification Readiness

Goal: Keep Automotive regulated roles certified against IATF 16949.. Starts when: New IATF 16949 requirement or certification expiry. Ends when: Sector compliance extract issued with every critical role certified.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-AUTO-E1-01 Register IATF 16949 obligations R: Compliance Officer | MP-01.1 Record corporate strategic objectives MP-14.1 Register regulatory requirement | Obligation 'IATF 16949 training', every 12 months, owner Compliance Officer. |
| UFT-AUTO-E1-02 Link obligations to positions R: HR Business Partner | MP-01.2 Link objectives to functions and sites MP-14.2 Assign mandatory training by position | Linked to 5 Assembly & Production positions (38 employees). |
| UFT-AUTO-E1-03 Track certification validity R: Compliance Officer | MP-02.1 Define competency families and levels MP-14.3 Compute certification validity | Validity: 33 valid, 5 expire within 60 days. |
| UFT-AUTO-E1-04 Issue sector compliance extract R: Compliance Officer | MP-02.2 Set target levels per position MP-14.7 Produce compliance audit extract | Extract issued for the IATF 16949 audit on 15 October. |

## 6.7 Talent, knowledge & continuous improvement — gate G6

### E2E-10 · Talent-to-Mobility

Goal: Enable internal mobility and career progression. Starts when: Internal opening published or annual career review. Ends when: Internal move decided with a reskilling plan assigned.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-10-01 Model career paths R: HR Director | MP-13.1 Model career path MP-13.2 Link path steps to competency targets | Career path: Assembly & Production operator → team leader → supervisor, with competency targets per step. |
| UFT-10-02 Publish internal opening R: HR Business Partner | MP-31.1 Publish internal opening MP-31.2 Define required skills | Opening 'Assembly & Production team leader', required skills: MES and digital shop-floor tracking level 3, leadership level 2. AI run: Opening 'Assembly & Production team leader', required skills: AI visual inspection of welds and paint level 3, leadership level 2. |
| UFT-10-03 Match employees to opening R: HR Business Partner | MP-31.3 Match employees to opening MP-02.7 Validate skills inventory | Review 6 AI matches; keep 4 candidates with match score above 75%. |
| UFT-10-04 Apply to internal opening R: Employee | MP-31.4 Apply to internal opening | Application with motivation note and consent of the current manager. |
| UFT-10-05 Shortlist candidates R: Hiring Manager | MP-31.5 Shortlist candidates | Shortlist: 2 candidates; interviews on 20 and 21 June. |
| UFT-10-06 Plan individual development R: Manager | MP-13.3 Create individual development plan MP-13.4 Suggest development actions MP-42.3 Build leadership development plan MP-42.4 Suggest leadership development actions | Development plan: 2 modules MES and digital shop-floor tracking, 1 leadership workshop, 3 months mentoring. AI run: Development plan: 2 modules AI visual inspection of welds and paint, 1 leadership workshop, 3 months mentoring. |
| UFT-10-07 Assign reskilling plan R: HR Business Partner | MP-31.6 Assign reskilling plan MP-08.1 Generate personal learning plan | Assign reskilling path 'MES and digital shop-floor tracking for team leaders' to the selected candidate. AI run: Assign reskilling path 'AI visual inspection of welds and paint for team leaders' to the selected candidate. |
| UFT-10-08 Review career and succession R: HR Director | MP-13.5 Run career review MP-13.6 Update succession readiness MP-42.5 Review leadership pipeline MP-42.6 Reassess leadership maturity | Succession readiness updated: 2 ready now, 3 ready within 12 months. |

### E2E-11 · Onboarding-to-Productivity

Goal: Accelerate time-to-productivity. Starts when: New hire or internal mover confirmed. Ends when: Employee productive within target time and onboarding closed.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-11-01 Create onboarding record R: Hiring Manager | MP-35.1 Create onboarding record | Onboarding record for the new Assembly & Production technician, start date 1 July, buddy assigned. |
| UFT-11-02 Generate 30-60-90 day path R: HR Business Partner | MP-35.2 Generate 30-60-90 day path MP-08.1 Generate personal learning plan | 30-60-90 path: day 30 safety and IATF 16949; day 60 MES and digital shop-floor tracking; day 90 autonomy on shift. AI run: 30-60-90 path: day 30 safety and IATF 16949; day 60 AI visual inspection of welds and paint; day 90 autonomy on shift. |
| UFT-11-03 Enroll in onboarding sessions R: Training Administrator | MP-07.3 Enroll learners into session MP-07.4 Send convocations | Enroll in the induction session of 2 July; convocation sent. |
| UFT-11-04 Complete onboarding tasks R: Employee | MP-35.3 Complete onboarding tasks | Tasks done: badge, IT account, safety tour, meeting with the team. |
| UFT-11-05 Hold milestone check-ins R: Hiring Manager | MP-35.4 Hold milestone check-in MP-21.3 Schedule coaching sessions | Day-30 check-in: on track; coaching needed on MES and digital shop-floor tracking data entry. AI run: Day-30 check-in: on track; coaching needed on AI visual inspection of welds and paint data entry. |
| UFT-11-06 Assess time to productivity R: Hiring Manager | MP-35.5 Assess time to productivity | Time to productivity: 74 days (target 90). |
| UFT-11-07 Close onboarding R: HR Business Partner | MP-35.6 Close onboarding MP-13.3 Create individual development plan | Close onboarding; link the individual development plan for year 1. |

### E2E-12 · Knowledge-Capture-to-Transfer

Goal: Capture and transfer institutional knowledge. Starts when: Critical expert identified as leaving, retiring or holding at-risk knowledge. Ends when: Knowledge captured, published and transferred to a validated successor.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-12-01 Identify critical experts R: HR Business Partner | MP-34.1 Identify critical experts | Critical expert: senior Assembly & Production engineer retiring in 8 months; knowledge risk: high. |
| UFT-12-02 Plan capture sessions R: Knowledge Manager | MP-34.2 Plan capture sessions | Capture plan: 4 sessions of 90 minutes on troubleshooting and IATF 16949 practices. |
| UFT-12-03 Record expert interview R: Knowledge Manager | MP-34.3 Record expert interview | Interview 1 recorded (82 minutes); transcript attached. |
| UFT-12-04 Structure knowledge R: Knowledge Manager | MP-34.4 Structure knowledge from transcript | Accept the AI structure: 5 failure modes, 12 checks, 3 decision rules; correct 2 technical terms. |
| UFT-12-05 Publish knowledge article R: Knowledge Manager | MP-12.1 Publish knowledge article MP-12.2 Index article for retrieval MP-33.4 Approve publication | Publish article 'Troubleshooting guide — Assembly & Production' in EN/FR/AR; indexed for search. |
| UFT-12-06 Assign successor learning path R: Manager | MP-34.5 Assign successor learning path MP-06.6 Publish content to catalog | Assign the successor path: article + 3 shadowing sessions with the expert. |
| UFT-12-07 Validate transfer completion R: Subject Matter Expert | MP-34.6 Validate transfer completion | Transfer validated: successor solved 4 of 5 test cases alone. |

### E2E-31 · Engagement-to-Roadmap

Goal: Define post-engagement roadmap and continuous improvement. Starts when: Closure of the current training engineering engagement (E2E-19). Ends when: Approved post-engagement roadmap with future missions and continuous improvement plan.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-31-01 Consolidate engagement findings R: Consultant PM | MP-50.1 Consolidate engagement findings | Findings: 6 deliverables, 3 lessons learned, 2 open topics (IS, org design). |
| UFT-31-02 Define future perspectives R: Consultant PM | MP-50.2 Define future perspectives | Perspectives: Supplier portal and EDI programme, second wave for OP level. AI run: Perspectives: Generative AI for 8D problem solving programme, second wave for OP level. |
| UFT-31-03 Plan One-to-One coaching R: L&D Strategist | MP-50.3 Plan One-to-One coaching | One-to-One coaching: 6 managers, 6 sessions each over 6 months. |
| UFT-31-04 Plan organizational optimization R: Org Design Consultant | MP-50.4 Plan organizational optimization | Organizational optimization: merge 2 planning cells; update 11 descriptions. |
| UFT-31-05 Plan IS rehabilitation R: IT Architect | MP-50.5 Plan IS rehabilitation | IS rehabilitation: connect HRIS and training platform; retire 2 spreadsheets. |
| UFT-31-06 Define KPIs and dashboards R: Performance Analyst | MP-50.6 Define KPIs and dashboards | KPIs: training coverage, time to competency, ROI per theme; monthly dashboard. |
| UFT-31-07 Prioritize future missions R: Consultant PM | MP-50.7 Prioritize future missions MP-50.8 Validate roadmap with leadership | Priority missions: 1 IS rehabilitation, 2 coaching, 3 org optimization. |
| UFT-31-08 Publish roadmap R: Consultant PM | MP-50.9 Publish post-engagement roadmap MP-50.10 Track roadmap execution MP-50.11 Improve roadmap continuously MP-50.12 Report on roadmap progress | Publish RPT-010 Post-Engagement Roadmap to the executive committee. |

# 7. SMEs (any sector)

This part follows Tanger Auto Parts, a SME in the Automotive sector (85 employees, Tanger, independent). Sign in as headld@tangerautoparts.ma. The same steps apply to any organization of this type: replace the names, figures and themes with your own.

| Item | Digital skills run | AI skills run |
| --- | --- | --- |
| Project | Digital Skills Full Run 2026 — Tanger Auto Parts | AI Skills Full Run 2026 — Tanger Auto Parts |
| Mode and track | SME · SME-T3 | SME · SME-T3 |
| Processes and tasks | 38 processes · 277 tasks | 38 processes · 277 tasks |

| Phase | Gate | End-to-end processes |
| --- | --- | --- |
| Enablers (run across all phases) | — | E2E-15, E2E-17, E2E-18 |
| Scope & evidence | G1 | E2E-32, E2E-33, E2E-19, E2E-24, SME-E2E-01 |
| Diagnosis | G2 | E2E-20, E2E-25, E2E-26, E2E-27, E2E-28, E2E-29, E2E-02, E2E-21 |
| Training Engineering Report & plan | G3 | E2E-01, E2E-03, E2E-30, E2E-22, E2E-23, E2E-16, AUTO-E2E-02, SME-E2E-02 |
| Design & delivery | G4 | E2E-04, E2E-05, E2E-06, E2E-13, E2E-14, SME-E2E-03 |
| Evaluation, compliance & impact | G5 | E2E-07, E2E-08, E2E-09, AUTO-E2E-01 |
| Talent, knowledge & continuous improvement | G6 | E2E-10, E2E-11, E2E-12, E2E-31 |

Figure — Workspace of the SME Digital run (Tanger Auto Parts)

## 7.1 Enablers (run across all phases)

### E2E-15 · Data-AI-Integration

Goal: Govern data, AI, integrations. Starts when: New integration, data source or AI use case to govern. Ends when: Integrations, data and AI governed with health, retention and usage reviewed.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-15-01 Register external integration R: Platform Administrator | MP-16.1 Register external integration | Register integration 'HRIS — Workday' (INT-HR-01); credential reference stored encrypted. |
| UFT-15-02 Map fields and check health R: IT Architect | MP-16.2 Map integration fields MP-16.3 Check integration health | Map fields: employee_id → matricule; position → poste. Health check: success. |
| UFT-15-03 Run HRIS synchronisation R: IT Architect | MP-16.4 Run HRIS synchronisation MP-16.5 Review synchronisation rejections | Sync run: 1,204 records updated, 3 rejected (missing position) — corrected. |
| UFT-15-04 Set data retention rule R: Data Protection Officer | MP-16.6 Set data retention rule | Retention: questionnaire responses 3 years; training records 10 years. |
| UFT-15-05 Maintain AI use case register R: Platform Administrator | MP-16.7 Maintain AI use case register | Add custom use case 'Shift-report summarizer' (Assistive), version 1. |
| UFT-15-06 Set AI activation per scope R: Platform Administrator | MP-16.8 Set AI activation per scope MP-24.1 Enable personalization per scope | Activate AIUC-35 and AIUC-36 for the organization; override Off for pilot project B. |
| UFT-15-07 Review AI usage log R: IT Architect | MP-16.9 Review AI usage log MP-28.2 Validate dataset quality | Usage review: 412 suggestions — 71% accepted, 20% edited, 9% rejected. |

### E2E-17 · Change-to-Adoption

Goal: Drive sustained adoption and culture change. Starts when: Approved plan or new platform capability requiring adoption. Ends when: Sustained adoption reached with low-adoption groups reinforced.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-17-01 Assess change impact R: Change Manager | MP-19.1 Assess change impact | Impact: Assembly & Production supervisors high, operators medium, support functions low. |
| UFT-17-02 Build adoption plan R: Change Manager | MP-19.2 Build adoption plan | Adoption plan: sponsor message, 6 champions, weekly 15-minute huddles for 8 weeks. |
| UFT-17-03 Launch communication campaign R: Change Manager | MP-19.3 Launch communication campaign | Campaign 'MES and digital shop-floor tracking — why it matters' on e-mail, intranet and screens. AI run: Campaign 'AI visual inspection of welds and paint — why it matters' on e-mail, intranet and screens. |
| UFT-17-04 Open community space R: Knowledge Manager | MP-12.3 Create community space MP-12.4 Moderate community posts MP-26.1 Create learning cohort group | Community space 'MES and digital shop-floor tracking Q&A' opened; moderation rules published. AI run: Community space 'AI visual inspection of welds and paint Q&A' opened; moderation rules published. |
| UFT-17-05 Track adoption usage R: L&D Analyst | MP-19.4 Track adoption usage MP-08.5 Monitor engagement indicators | Weekly active users: 64% of the target population. |
| UFT-17-06 Identify low-adoption groups R: Change Manager | MP-19.5 Identify low-adoption groups | Low adoption confirmed for night shift (31%); one group rejected as false positive. |
| UFT-17-07 Run reinforcement actions R: Change Manager | MP-19.6 Run reinforcement actions MP-08.6 Trigger re-engagement nudge | Reinforcement: night-shift coaching sessions; adoption reached 58% after 4 weeks. |

### E2E-18 · Quality-Risk-Improvement

Goal: Improve processes and mitigate risk. Starts when: Risk logged, periodic quality review due or control test scheduled. Ends when: Risks mitigated, actions evaluated by a different person, controls rated.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-18-01 Log risk or opportunity R: Quality Manager | MP-20.1 Log risk or opportunity | Risk 'Trainers unavailable in Q3': likelihood 3, impact 4, score 12. |
| UFT-18-02 Assign mitigation action R: Quality Manager | MP-20.2 Assign mitigation action | Action: contract a second vendor; owner Purchasing Officer; evaluator Quality Manager. |
| UFT-18-03 Execute improvement action R: Action Owner | MP-20.3 Execute improvement action | Action done: framework contract signed with vendor B; evidence attached. |
| UFT-18-04 Evaluate action effectiveness R: Action Evaluator | MP-20.4 Evaluate action effectiveness | Verdict: effective. The evaluator is a different user from the owner. |
| UFT-18-05 Review access and security R: IT Architect | MP-17.4 Review access violation log MP-17.6 Enforce login rate limit MP-17.2 Assign roles to user MP-17.3 Edit permission matrix MP-17.5 Issue signed session token | Access review: 2 dormant accounts disabled; 0 cross-tenant attempts. |
| UFT-18-06 Run periodic quality review R: Quality Manager | MP-20.5 Run periodic quality review MP-09.7 Review evaluation results | Quality review minutes: 3 KPIs red, 2 actions opened, next review in 30 days. |
| UFT-18-07 Update control effectiveness R: Quality Manager | MP-20.6 Update control effectiveness rating | Control CTRL-002 effectiveness: Effective; CTRL-031: Partially effective. |

## 7.2 Scope & evidence — gate G1

### E2E-32 · Scope-of-Work-to-Engineering-Plan

Goal: Define and approve the structured scope of work and stakeholder register. Starts when: New training engineering engagement, annual plan cycle, or executive request. Ends when: Approved Scope of Work with criteria matrix and stakeholder register released to questionnaire design (E2E-33) and needs analysis (E2E-03).

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-32-01 Define scope frame R: Head of L&D | MP-53.1 Define scope frame (Group Yes/No) MP-53.2 Select Organization | Group scope: No. Organization: Tanger Auto Parts. |
| UFT-32-02 Select sector R: L&D Analyst | MP-53.3 Select sector | Sector: Automotive. |
| UFT-32-03 Select decision levels R: L&D Analyst | MP-53.4 Select decision level (MS/MO/OP/Custom) | Decision levels: MS, MO, OP (no custom level). |
| UFT-32-04 Map functions × decision levels R: L&D Analyst | MP-53.5 Map functions × decision level | Matrix: Assembly & Production × MS/MO/OP; Quality × MO/OP; Finance × MS/MO; HR × MS/MO. |
| UFT-32-05 Select focus and add custom criteria R: Head of L&D | MP-53.6 Select focus (All/Digital/AI/Custom) MP-53.7 Add custom criteria | Focus: Digital. Custom criterion: 'Readiness for MES and digital shop-floor tracking' (weight 2.00). AI run: Focus: AI. Custom criterion: 'Readiness for AI visual inspection of welds and paint' (weight 2.00). |
| UFT-32-06 Identify stakeholders R: HR Business Partner | MP-53.8 Identify stakeholders | Register 40 stakeholders: name, role, function, level, site, preferred channel (Email, Face-to-Face or Hybrid). |
| UFT-32-07 Validate scope R: Head of L&D | MP-53.9 Validate and approve scope | Validation: every function in scope has at least 3 stakeholders; completeness 100%. |
| UFT-32-08 Approve scope R: HR Director / Consultant PM | MP-53.9 Validate and approve scope MP-53.10 Publish scope and register stakeholders | Approval status: Approved (version 1). Justification: scope aligned with SO-1 and SO-2. |
| UFT-32-09 Publish scope and register stakeholders R: L&D Analyst | MP-53.10 Publish scope and register stakeholders | Generate the SOW document (RPT-033) and release scope and stakeholders to the questionnaire studio. |

### E2E-33 · Questionnaire-to-Response-Collection

Goal: Design, distribute and collect questionnaire responses across channels. Starts when: An approved Scope of Work becomes available (end of E2E-32). Ends when: Consolidated, validated questionnaire response dataset feeding needs analysis (E2E-03), diagnostic (E2E-20) and demand collection (E2E-27).

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-33-01 Select questionnaire template R: L&D Analyst | MP-54.1 Select questionnaire template by focus | Template: 'Digital needs — Automotive' in the user's language, 5 sections. AI run: Template: 'AI needs — Automotive' in the user's language, 5 sections. |
| UFT-33-02 Elaborate questionnaire R: L&D Analyst | MP-54.2 Elaborate questionnaire (Load/AI/Manual) | Elaboration mode: AI. 24 questions generated from the approved Scope of Work. |
| UFT-33-03 Tailor and validate content R: L&D Analyst | MP-54.3 Tailor to sector and focus | Validate each question; reword 5 with Assembly & Production vocabulary; delete 2 duplicates. |
| UFT-33-04 Allocate RACSI R: Head of L&D | MP-54.4 Allocate RACSI per section | Section 'Digital practices': R L&D Analyst, A Head of L&D, C Consultant PM, S IT, I CHRO (one Accountable only). |
| UFT-33-05 Select distribution channels R: Survey Administrator | MP-54.5 Select distribution channels | Channels: MS and MO by Email; OP Face-to-Face with tablets; night shift Hybrid. |
| UFT-33-06 Distribute questionnaire R: Survey Administrator | MP-54.6 Distribute to stakeholders | Distribute to 40 stakeholders; 40 dispatches logged. |
| UFT-33-07 Send reminders R: Survey Administrator | MP-54.7 Send reminders on cadence | Reminder 1 on day 5 to 17 non-respondents; reminder 2 on day 10 to 8. |
| UFT-33-08 Collect responses R: Stakeholders | MP-54.8 Collect responses | Responses: 34 collected (22 online, 12 offline synchronised). |
| UFT-33-09 Validate completeness R: L&D Analyst | MP-54.9 Validate completeness and consent | Completeness: 31 complete, 3 incomplete flagged. |
| UFT-33-10 Consolidate responses R: L&D Analyst | MP-54.10 Consolidate responses | Consolidated dataset: 31 responses, 24 questions, by function and level. |
| UFT-33-11 Check consent and release dataset R: L&D Analyst | MP-54.11 Feed responses to needs analysis and diagnostic MP-54.12 Report on response rate and engagement | Consent given for 31 of 31 stored responses; release to needs analysis, diagnostic and demand collection. |
| UFT-33-12 Report on response and engagement R: L&D Analyst | MP-54.12 Report on response rate and engagement | Response rate 85%; engagement rate 78%; completeness 91% (RPT-034). |

### E2E-19 · Consulting Engagement-to-Closure

Goal: Manage full consulting engagement lifecycle. Starts when: Client purchase order or engagement request received. Ends when: Engagement closed with client acceptance and REX recorded.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-19-01 Register engagement and purchase order R: Consultant PM | MP-36.1 Register engagement and purchase order | Engagement 'Training engineering 2026 — Tanger Auto Parts', PO-CL-221, 45 consulting days. |
| UFT-19-02 Hold kickoff meeting R: Consultant PM | MP-36.2 Hold kickoff meeting | Kickoff held on 10 February with HR Director, Head of L&D and 4 function heads. |
| UFT-19-03 Draft meeting minutes R: Consultant PM | MP-36.3 Draft meeting minutes | Review the AI minutes: 6 decisions, 9 actions, RACSI extracted; correct 1 owner name. |
| UFT-19-04 Align with client strategy R: Consultant PM | MP-01.1 Record corporate strategic objectives MP-01.2 Link objectives to functions and sites | Client objectives recorded: MES and digital shop-floor tracking and IATF 16949 compliance for Assembly & Production. AI run: Client objectives recorded: AI visual inspection of welds and paint and IATF 16949 compliance for Assembly & Production. |
| UFT-19-05 Plan engagement work breakdown R: Consultant PM | MP-36.4 Plan engagement work breakdown | WBS: 6 phases, 14 deliverables, Gantt from February to November. |
| UFT-19-06 Plan change support R: Change Manager | MP-19.1 Assess change impact MP-19.2 Build adoption plan | Change plan: 3 sponsor messages, champion network, 2 town-halls. |
| UFT-19-07 Track engagement deliverables R: Consultant PM | MP-36.5 Track engagement deliverables MP-20.5 Run periodic quality review | Deliverables: 9 of 14 delivered on time, 1 late (SWOT), 4 planned. |
| UFT-19-08 Deliver final report and obtain acceptance R: Consultant PM | MP-36.6 Deliver final report MP-36.7 Obtain client acceptance | Final report delivered; acceptance signed by the HR Director on 28 November. |
| UFT-19-09 Record engagement REX R: Consultant PM | MP-36.8 Record engagement REX MP-12.6 Record REX entry MP-12.5 Prompt REX at closure | REX: went well — stakeholder register; did not — late SWOT inputs; root cause — no function-head backup; rating 4/5. |

### E2E-24 · Competitive Intelligence-to-Strategy

Goal: Analyze external environment and feed L&D strategy. Starts when: Annual strategy cycle or executive request for market positioning analysis. Ends when: Validated competitive intelligence report feeding into L&D strategy and organizational diagnostic.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-24-01 Define intelligence scope R: Strategy Analyst | MP-43.1 Define intelligence scope | Scope: Automotive market in Morocco and export markets; horizon 3 years; focus on MES and digital shop-floor tracking and PLM and digital engineering change. AI run: Scope: Automotive market in Morocco and export markets; horizon 3 years; focus on AI visual inspection of welds and paint and Predictive maintenance of press lines. |
| UFT-24-02 Conduct Porter's Five Forces R: Strategy Analyst | MP-43.2 Conduct Porter's Five Forces analysis | Rivalry 4/5; new entrants 3/5; substitutes 2/5; supplier power 3/5; buyer power 4/5. |
| UFT-24-03 Map market segments R: Market Analyst | MP-43.3 Map market segments | Segments: key accounts (55% revenue), resellers (30%), direct small customers (15%). |
| UFT-24-04 Analyze competitor positioning R: Market Analyst | MP-43.4 Analyze competitor positioning | Competitor A leads on MES and digital shop-floor tracking; competitor B cheaper but weaker on IATF 16949. AI run: Competitor A leads on AI visual inspection of welds and paint; competitor B cheaper but weaker on IATF 16949. |
| UFT-24-05 Monitor regulatory and technology trends R: Regulatory Analyst | MP-43.5 Monitor regulatory changes MP-43.6 Track technology trends MP-43.7 Benchmark against industry | Trends: revision of IATF 16949 expected next year; fast growth of Supplier portal and EDI. AI run: Trends: revision of IATF 16949 expected next year; fast growth of Generative AI for 8D problem solving. |
| UFT-24-06 Identify L&D implications R: L&D Strategist | MP-43.8 Identify strategic implications for L&D | L&D implication: build MES and digital shop-floor tracking skills for key-account teams before competitor A scales. AI run: L&D implication: build AI visual inspection of welds and paint skills for key-account teams before competitor A scales. |
| UFT-24-07 Publish intelligence report R: Strategy Analyst | MP-43.9 Produce intelligence report MP-43.10 Feed intelligence into strategy and diagnostic MP-43.11 Update intelligence continuously MP-43.12 Report to executive leadership | Publish RPT-007 Competitive Intelligence Report to the executive committee. |

### SME-E2E-01 · SME Snapshot-to-Plan in 30 days

Goal: Turn a one-day needs snapshot into a short, funded plan.. Starts when: SME onboarding started. Ends when: Short plan approved by the owner-manager.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-SME1-01 Interview the owner-manager R: Head of L&D | SME-MP-01.1 Record business priorities SME-MP-01.2 Record key roles and headcount | Priorities: win 2 new customers; reduce rework. Headcount SME: owner, 3 team leaders, operators. |
| UFT-SME1-02 Send the needs snapshot R: L&D Analyst | SME-MP-01.3 Send short needs questionnaire MP-54.6 Distribute to stakeholders | Send the 10-question snapshot to all employees by WhatsApp link or paper. |
| UFT-SME1-03 Summarize top needs R: L&D Analyst | SME-MP-01.4 Summarize top needs | Top needs: MES and digital shop-floor tracking; PLM and digital engineering change; customer service. Accept the AI summary. AI run: Top needs: AI visual inspection of welds and paint; Predictive maintenance of press lines; customer service. Accept the AI summary. |
| UFT-SME1-04 Approve the short plan R: HR Director | MP-53.9 Validate and approve scope | Short plan approved: 3 themes, 6 training days, 45,000 MAD. |

## 7.3 Diagnosis — gate G2

### E2E-20 · Multi-Axis Diagnostic-to-Maturity Report

Goal: Conduct 5-axis diagnostic + CMM maturity + leadership assessment. Starts when: Engagement kickoff or approved Scope of Work requesting a diagnostic. Ends when: 5-axis diagnostic, CMM maturity and leadership maturity report validated with the sponsor.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-20-01 Define diagnostic axes and sample R: Consultant PM | MP-37.1 Define diagnostic axes and sample | Axes: strategy, organization, processes, people, information systems. Sample: 40 people (MS 8, MO 16, OP 16). |
| UFT-20-02 Deploy diagnostic questionnaire R: Consultant PM | MP-37.2 Deploy diagnostic questionnaire MP-37.4 Collect questionnaire responses | Diagnostic questionnaire deployed to 40 people; 34 responses (85%). |
| UFT-20-03 Conduct semi-structured interviews R: Consultant | MP-37.3 Conduct semi-structured interviews | Interview notes (OP, Assembly & Production): 'Procedures exist but are not updated since 2023.' |
| UFT-20-04 Score diagnostic axes R: Consultant | MP-37.5 Score diagnostic axes | Axis scores (1-5): strategy 3.4, organization 2.8, processes 2.6, people 3.1, IS 2.2. |
| UFT-20-05 Select maturity model R: Consultant | MP-38.1 Select maturity model levels MP-38.2 Define evidence criteria per level | Maturity model: CMM 5 levels; evidence for level 3 = documented and applied process. |
| UFT-20-06 Rate process maturity R: Consultant | MP-38.3 Rate maturity per process area MP-38.4 Compute maturity profile | Maturity: training management level 2; Assembly & Production processes level 3. |
| UFT-20-07 Assess leadership maturity R: HR Business Partner | MP-42.1 Launch leadership 360 assessment MP-42.2 Compute leadership maturity level | Leadership 360: average level 3 (Team Leadership) across 18 managers. |
| UFT-20-08 Cross-check skills and needs R: L&D Analyst | MP-02.7 Validate skills inventory MP-03.2 Review gap matrix by site and function | Cross-check: IS axis weakness confirmed by the MES and digital shop-floor tracking gap (-1.4). AI run: Cross-check: IS axis weakness confirmed by the AI visual inspection of welds and paint gap (-1.4). |
| UFT-20-09 Draft diagnostic findings R: Consultant | MP-37.6 Draft diagnostic findings MP-38.5 Produce maturity report | Edit AI findings: keep 5, merge 2, add one on IATF 16949 documentation. |
| UFT-20-10 Validate findings with sponsor R: Consultant PM | MP-37.7 Validate findings with sponsor MP-38.6 Agree target maturity | Findings validated with the sponsor; target maturity level 3 by 2026+1. |

### E2E-25 · Job Architecture-to-Competency Map

Goal: Manage organizational charts, position descriptions, gap analysis. Starts when: Organizational change, new role creation, or annual job architecture review. Ends when: Approved organizational charts, position descriptions, and competency maps with gap analysis.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-25-01 Map organizational structure R: HR Analyst | MP-44.1 Map organizational structure | Structure: 6 functions, 14 departments, 3 sites; 212 positions. |
| UFT-25-02 Design organizational charts R: Org Design Consultant | MP-44.2 Design organizational charts | Org chart 'Assembly & Production': director → 3 managers → 9 supervisors → operators. |
| UFT-25-03 Conduct job analysis R: Job Analyst | MP-44.3 Conduct job analysis | Job analysis 'Assembly & Production supervisor': 8 main activities, 2 of them now supported by MES and digital shop-floor tracking. AI run: Job analysis 'Assembly & Production supervisor': 8 main activities, 2 of them now supported by AI visual inspection of welds and paint. |
| UFT-25-04 Draft position descriptions R: Job Analyst | MP-44.4 Draft position descriptions | Position description drafted: mission, activities, competencies (MES and digital shop-floor tracking level 3, IATF 16949 level 3), KPIs. AI run: Position description drafted: mission, activities, competencies (AI visual inspection of welds and paint level 3, IATF 16949 level 3), KPIs. |
| UFT-25-05 Validate with managers R: HR Business Partner | MP-44.5 Validate descriptions with managers | Validated by the Assembly & Production manager with 2 changes on activities. |
| UFT-25-06 Conduct gap analysis R: Job Analyst | MP-44.6 Conduct gap analysis existing versus real | Gap existing vs real: 11 descriptions outdated; 4 roles with new MES and digital shop-floor tracking tasks. AI run: Gap existing vs real: 11 descriptions outdated; 4 roles with new AI visual inspection of welds and paint tasks. |
| UFT-25-07 Identify roles to develop R: HR Business Partner | MP-44.7 Identify roles to develop MP-44.8 Update job architecture MP-44.9 Align with competency framework | Roles 'To develop': data-literate supervisor, maintenance technician 4.0. |
| UFT-25-08 Publish approved architecture R: HR Director | MP-44.10 Publish approved position descriptions MP-44.11 Track job architecture changes MP-44.12 Report on architecture health | Publish 212 approved descriptions and the architecture map to all employees. |

### E2E-26 · GPEC-to-Training Plan

Goal: Integrate Forward Planning of Jobs and Skills into L&D. Starts when: Annual HR strategic planning cycle or GPEC (Forward Planning of Jobs and Skills) review. Ends when: Training plan aligned with GPEC and HR strategic orientations.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-26-01 Define GPEC scope R: GPEC Specialist | MP-45.1 Define GPEC scope | GPEC scope: Assembly & Production and Information Systems jobs; horizon 3 years. |
| UFT-26-02 Map HR strategic orientations R: HR Director | MP-45.2 Map HR strategic orientations MP-45.3 Align training with GPEC | HR orientations: internal mobility first; 30% of promotions from internal talent. |
| UFT-26-03 Update development foundation R: HR Business Partner | MP-45.4 Update development foundation MP-45.5 Support human capital development | Development foundation updated: descriptions, annual objectives, evaluation grid. |
| UFT-26-04 Update Jobs and Skills Directory (REC) R: GPEC Specialist | MP-45.6 Update Jobs and Skills Directory (REC) | REC updated: 42 jobs, 3 new jobs linked to MES and digital shop-floor tracking. AI run: REC updated: 42 jobs, 3 new jobs linked to AI visual inspection of welds and paint. |
| UFT-26-05 Redynamize periodic evaluations R: HR Business Partner | MP-45.7 Redynamize periodic evaluations | Periodic evaluation redesigned: 2 reviews per year, competency section added. |
| UFT-26-06 Design career paths R: HR Director | MP-45.8 Design career paths | Career path: operator → team leader → supervisor → Assembly & Production manager. |
| UFT-26-07 Document career management R: HR Director | MP-45.9 Document career management process MP-45.10 Implement collective compensation | Career management procedure documented (v1): eligibility, committee, calendar. |
| UFT-26-08 Align training with GPEC R: L&D Strategist | MP-45.11 Feed GPEC into training needs MP-45.12 Report on GPEC integration | Training aligned with GPEC: 4 themes cover the 3 new jobs; 2 themes removed. |

### E2E-27 · Demand Collection-to-Consolidation

Goal: Collect individual and collective training demands. Starts when: Annual training plan cycle or ad-hoc demand collection request. Ends when: Consolidated and prioritized demand repository integrated into the training needs analysis.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-27-01 Design demand collection forms R: L&D Analyst | MP-46.1 Design demand collection forms | Forms: individual form (5 questions) and collective form per team (3 questions). |
| UFT-27-02 Deploy individual demand collection R: L&D Analyst | MP-46.2 Deploy individual demand collection | Individual collection open 1-20 March; 146 demands received. |
| UFT-27-03 Deploy collective demand collection R: L&D Analyst | MP-46.3 Deploy collective demand collection | Collective collection: 18 team demands received. |
| UFT-27-04 Collect manager recommendations R: L&D Business Partner | MP-46.4 Collect manager recommendations | Manager recommendations: 24 received, 9 flagged as priority. |
| UFT-27-05 Consolidate demands by function R: L&D Analyst | MP-46.5 Consolidate demands by function | Consolidated: Assembly & Production 64 demands, Operations 41, Quality 22, others 37. |
| UFT-27-06 Map demands to competencies R: L&D Analyst | MP-46.6 Map demands to competencies MP-46.7 Prioritize demands | Accept AI mapping for 139 demands; map 7 manually to 'PLM and digital engineering change'. AI run: Accept AI mapping for 139 demands; map 7 manually to 'Predictive maintenance of press lines'. |
| UFT-27-07 Prioritize and validate demands R: L&D Business Partner | MP-46.8 Validate demands with managers MP-46.9 Integrate demands into needs analysis MP-46.10 Report on demand patterns MP-46.11 Track demand fulfillment MP-46.12 Improve demand collection | Validated: 112 demands (High 38, Medium 51, Low 23); 34 rejected with reason. |

### E2E-28 · Performance Assessment-to-RAG Dashboard

Goal: Assess MS/MO/OP performance with RAG ratings. Starts when: Annual performance cycle or management request for performance visualization. Ends when: Validated MS/MO/OP (Strategic Management / Operational Management / Operational Level) performance assessment with RAG (Green/Amber/Red) dashboards.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-28-01 Define MS/MO/OP framework R: Performance Analyst | MP-47.1 Define MS/MO/OP framework | MS = executive committee; MO = managers and supervisors; OP = operators and technicians. |
| UFT-28-02 Define RAG criteria R: Performance Analyst | MP-47.2 Define RAG criteria | Green ≥ 90% of target; Amber 70-89%; Red < 70%. |
| UFT-28-03 Collect performance data by function R: Performance Analyst | MP-47.3 Collect performance data by function | Data collected for 6 functions: 18 KPIs, last 12 months. |
| UFT-28-04 Assess MS performance R: Performance Analyst | MP-47.4 Assess MS performance | MS: strategy deployment Amber (78%); governance Green (92%). |
| UFT-28-05 Assess MO performance R: Performance Analyst | MP-47.5 Assess MO performance | MO: Assembly & Production team management Red (64%); planning Amber (81%). |
| UFT-28-06 Assess OP performance R: Performance Analyst | MP-47.6 Assess OP performance MP-47.7 Apply RAG ratings | OP: IATF 16949 compliance Amber (85%); productivity Green (93%). |
| UFT-28-07 Publish RAG dashboard R: Performance Analyst | MP-47.8 Visualize performance dashboards MP-47.9 Identify performance gaps MP-47.10 Feed performance into diagnostic report MP-47.11 Track performance progression MP-47.12 Report performance to leadership | Publish RPT-005 MS/MO/OP RAG dashboard to the executive committee. |

### E2E-29 · Functional SWOT-to-Improvement Axes

Goal: Conduct function-level SWOT and define improvement axes. Starts when: Diagnostic phase of a training engineering engagement or annual functional review. Ends when: Validated functional SWOT reports with prioritized improvement axes per function.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-29-01 Define function scope R: L&D Analyst | MP-48.1 Define function scope | Function in scope: Assembly & Production (3 sites, 96 people). |
| UFT-29-02 Conduct function SWOT R: L&D Analyst | MP-48.2 Conduct function SWOT | SWOT workshop held with the function head and 6 supervisors. |
| UFT-29-03 Identify strengths and weaknesses R: L&D Analyst | MP-48.3 Identify strengths MP-48.4 Identify weaknesses | Strength: experienced team. Weakness: low MES and digital shop-floor tracking usage, paper records. AI run: Strength: experienced team. Weakness: low AI visual inspection of welds and paint usage, paper records. |
| UFT-29-04 Identify opportunities and threats R: L&D Analyst | MP-48.5 Identify opportunities MP-48.6 Identify threats | Opportunity: Supplier portal and EDI. Threat: stricter IATF 16949 audits. AI run: Opportunity: Generative AI for 8D problem solving. Threat: stricter IATF 16949 audits. |
| UFT-29-05 Define improvement axes R: L&D Business Partner | MP-48.7 Define improvement axes | Axis 1: digitalise shift records with MES and digital shop-floor tracking. Axis 2: certify supervisors on IATF 16949. AI run: Axis 1: digitalise shift records with AI visual inspection of welds and paint. Axis 2: certify supervisors on IATF 16949. |
| UFT-29-06 Validate with function heads R: L&D Business Partner | MP-48.8 Validate axes with function heads | Validated by the function head on 18 April; axis 2 deadline moved to Q3. |
| UFT-29-07 Prioritize improvement axes R: L&D Strategist | MP-48.9 Prioritize improvement axes MP-48.10 Feed SWOT into diagnostic report MP-48.11 Track improvement implementation MP-48.12 Report on function performance | Priority: axis 1 (impact 5), axis 2 (impact 4). |

### E2E-02 · Skills-to-Gap Diagnosis

Goal: Produce a validated skills gap diagnosis. Starts when: Approved annual L&D plan or a scheduled skills assessment campaign. Ends when: Validated skills gap diagnosis released to needs analysis.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-02-01 Maintain competency framework R: L&D Analyst | MP-02.1 Define competency families and levels | Family 'MES and digital shop-floor tracking': 4 competencies on the 1-4 scale (Aware, Practitioner, Autonomous, Expert). AI run: Family 'AI visual inspection of welds and paint': 4 competencies on the 1-4 scale (Aware, Practitioner, Autonomous, Expert). |
| UFT-02-02 Set target levels per position R: HR Business Partner | MP-02.2 Set target levels per position | Assembly & Production supervisor: MES and digital shop-floor tracking = 3; IATF 16949 = 3. Assembly & Production operator: MES and digital shop-floor tracking = 2. AI run: Assembly & Production supervisor: AI visual inspection of welds and paint = 3; IATF 16949 = 3. Assembly & Production operator: AI visual inspection of welds and paint = 2. |
| UFT-02-03 Launch assessment campaign R: L&D Analyst | MP-02.3 Launch assessment campaign | Campaign 'Skills 2026': population Assembly & Production and Operations (212 people), 12 competencies, close date 30 April. |
| UFT-02-04 Collect self and manager assessments R: Manager | MP-02.4 Submit self and manager assessments MP-02.5 Consolidate assessment results | Self-assessment MES and digital shop-floor tracking: 2; manager validation: 2 with comment 'needs practice on live cases'. AI run: Self-assessment AI visual inspection of welds and paint: 2; manager validation: 2 with comment 'needs practice on live cases'. |
| UFT-02-05 Suggest proficiency from evidence R: L&D Analyst | MP-02.6 Suggest proficiency from evidence | Accept 38 suggested levels, edit 4 (evidence too old), reject 1. Every change carries a note. |
| UFT-02-06 Validate skills inventory R: Head of L&D | MP-02.7 Validate skills inventory | Inventory validated: 212 employees, 96% assessments complete. Justification: sample checked by site. |
| UFT-02-07 Compute and forecast gaps R: L&D Analyst | MP-03.1 Compute gap matrix MP-03.2 Review gap matrix by site and function MP-28.3 Forecast skill gaps MP-28.1 Build analytics dataset | Critical gaps: MES and digital shop-floor tracking (-1.4 average on supervisors), PLM and digital engineering change (-1.1). Forecast: Supplier portal and EDI becomes critical within 12 months. AI run: Critical gaps: AI visual inspection of welds and paint (-1.4 average on supervisors), Predictive maintenance of press lines (-1.1). Forecast: Generative AI for 8D problem solving becomes critical within 12 months. |

### E2E-21 · Previous Plan Impact-to-Strategy Update

Goal: Evaluate N-1 plan impact and update strategy. Starts when: Start of a new plan cycle with N-1 execution data available. Ends when: N-1 impact conclusions fed into the strategy update.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-21-01 Load N-1 plan execution data R: L&D Analyst | MP-39.1 Load N-1 plan execution data | Load N-1 plan: 28 sessions planned, 23 delivered, 1,410,000 MAD spent. |
| UFT-21-02 Define impact criteria R: L&D Analyst | MP-39.2 Define impact criteria | Impact criteria: application on the job, KPI change, satisfaction, cost per learner. |
| UFT-21-03 Survey participants and managers R: L&D Analyst | MP-39.3 Survey participants and managers MP-09.5 Record on-the-job observation (Level 3) | Survey sent to 190 participants and 34 managers; 61% responded. |
| UFT-21-04 Compare planned against realized R: L&D Analyst | MP-39.4 Compare planned against realized MP-32.3 Isolate training effect | Planned vs realized: 82% of sessions, 94% of budget; 2 themes not delivered. |
| UFT-21-05 Review N-1 ROI R: Performance Analyst | MP-32.4 Compute Phillips ROI MP-32.5 Review ROI with finance | N-1 ROI: PLM and digital engineering change 18%; safety theme 35%. AI run: N-1 ROI: Predictive maintenance of press lines 18%; safety theme 35%. |
| UFT-21-06 Draft impact conclusions R: L&D Analyst | MP-39.5 Draft impact study conclusions | Accept AI conclusions 1-3; rewrite conclusion 4 (sample too small). |
| UFT-21-07 Feed conclusions to strategy R: Head of L&D | MP-39.6 Feed conclusions to strategy update MP-01.1 Record corporate strategic objectives | Feed to strategy: keep blended format; stop long classroom courses on PLM and digital engineering change. AI run: Feed to strategy: keep blended format; stop long classroom courses on Predictive maintenance of press lines. |
| UFT-21-08 Update roadmap priorities R: L&D Strategist | MP-04.6 Sequence roadmap initiatives | Roadmap priority updated: MES and digital shop-floor tracking moved to Q2; PLM and digital engineering change to microlearning. AI run: Roadmap priority updated: AI visual inspection of welds and paint moved to Q2; Predictive maintenance of press lines to microlearning. |

## 7.4 Training Engineering Report & plan — gate G3

### E2E-01 · Strategy-to-Learning Plan

Goal: Translate corporate strategy into an approved annual L&D plan and budget. Starts when: Annual strategy cycle opened or revised corporate objectives published by the board. Ends when: Annual L&D plan and budget envelope approved by the Steering Committee and locked.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-01-01 Record strategic objectives R: Head of L&D | MP-01.1 Record corporate strategic objectives | SO-1: MES and digital shop-floor tracking used by 80% of Assembly & Production staff by end 2026 (owner: Operations Director, measured quarterly). SO-2: zero major audit findings on IATF 16949. AI run: SO-1: AI visual inspection of welds and paint used by 80% of Assembly & Production staff by end 2026 (owner: Operations Director, measured quarterly). SO-2: zero major audit findings on IATF 16949. |
| UFT-01-02 Link objectives to functions and sites R: L&D Strategist | MP-01.2 Link objectives to functions and sites | SO-1 → Assembly & Production, Operations, Information Systems (all sites). SO-2 → Quality & HSE, Assembly & Production. |
| UFT-01-03 Frame skills priorities R: L&D Analyst | MP-02.1 Define competency families and levels MP-02.2 Set target levels per position | Priority competency families: MES and digital shop-floor tracking; PLM and digital engineering change; IATF 16949 compliance. Target level 3 (Autonomous) for supervisors. AI run: Priority competency families: AI visual inspection of welds and paint; Predictive maintenance of press lines; IATF 16949 compliance. Target level 3 (Autonomous) for supervisors. |
| UFT-01-04 Pre-scope training needs R: L&D Analyst | MP-03.1 Compute gap matrix MP-03.2 Review gap matrix by site and function | Pre-scoped needs: 42% of Assembly & Production supervisors below target on MES and digital shop-floor tracking; 18 employees below target on IATF 16949. AI run: Pre-scoped needs: 42% of Assembly & Production supervisors below target on AI visual inspection of welds and paint; 18 employees below target on IATF 16949. |
| UFT-01-05 Define budget envelope R: Finance Manager | MP-01.3 Define L&D budget envelope MP-18.1 Allocate budget by theme and site MP-18.2 Forecast OFPPT refunds | Gross L&D budget 2026: 1,850,000 MAD; forecast refund (OFPPT/CSF): 520,000 MAD; net envelope: 1,330,000 MAD. |
| UFT-01-06 Plan change and adoption R: Change Manager | MP-19.1 Assess change impact MP-19.2 Build adoption plan | Change impact: high for Assembly & Production supervisors (new MES and digital shop-floor tracking routines). Sponsors: Operations Director. Champions: one per site. AI run: Change impact: high for Assembly & Production supervisors (new AI visual inspection of welds and paint routines). Sponsors: Operations Director. Champions: one per site. |
| UFT-01-07 Compile plan approval pack R: Head of L&D | MP-01.4 Schedule Steering Committee milestones MP-01.5 Compile plan approval pack MP-04.1 Consolidate feeder outputs | Approval pack: 2 objectives, net budget 1,330,000 MAD, 6 priority themes, committee date 15 March 2026. |
| UFT-01-08 Approve and lock annual L&D plan R: HR Director | MP-01.6 Record Steering Committee decision MP-01.7 Lock and distribute approved plan | Decision: Approve. Justification: aligned with SO-1 and SO-2; budget within envelope. Plan locked as version 1. |

### E2E-03 · Needs-to-Training Engineering Report & Roadmap

Goal: Produce the Training Engineering Report and the prioritized training roadmap. Starts when: Validated skills gap diagnosis, consolidated demands, approved Scope of Work or diagnostic findings available. Ends when: Training Engineering Report and prioritized roadmap approved and published.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-03-01 Plan diagnostic interviews R: L&D Analyst | MP-03.3 Plan diagnostic interviews | Interview plan: 14 semi-structured interviews (4 MS, 6 MO, 4 OP), 45 minutes each, weeks 10-11. |
| UFT-03-02 Record interview findings R: L&D Analyst | MP-03.4 Record interview findings | Finding (MO, Assembly & Production): 'Supervisors do not trust MES and digital shop-floor tracking data; they re-enter figures on paper.' AI run: Finding (MO, Assembly & Production): 'Supervisors do not trust AI visual inspection of welds and paint data; they re-enter figures on paper.' |
| UFT-03-03 Cluster needs into themes R: L&D Analyst | MP-03.5 Cluster needs into training themes | Accept theme 'MES and digital shop-floor tracking for supervisors'; merge two duplicate themes on PLM and digital engineering change; split 'IATF 16949' into awareness and auditor tracks. AI run: Accept theme 'AI visual inspection of welds and paint for supervisors'; merge two duplicate themes on Predictive maintenance of press lines; split 'IATF 16949' into awareness and auditor tracks. |
| UFT-03-04 Prioritize needs by impact R: L&D Strategist | MP-03.6 Prioritize needs by business impact | MES and digital shop-floor tracking: impact 5, urgency 4. PLM and digital engineering change: impact 4, urgency 3. IATF 16949: impact 4, urgency 5. AI run: AI visual inspection of welds and paint: impact 5, urgency 4. Predictive maintenance of press lines: impact 4, urgency 3. IATF 16949: impact 4, urgency 5. |
| UFT-03-05 Validate needs register R: Head of L&D | MP-03.7 Validate needs register | Needs register validated: 23 needs, 6 themes. Justification: covers SO-1 and SO-2; sponsor reviewed. |
| UFT-03-06 Consolidate engineering inputs R: L&D Analyst | MP-04.1 Consolidate feeder outputs MP-04.2 Check input completeness | Inputs complete: Scope of Work, 187 responses, gap matrix, RAG dashboard, SWOT, demands. Missing: none. |
| UFT-03-07 Draft Training Engineering Report R: L&D Strategist | MP-04.3 Generate report draft MP-04.4 Edit and complete report sections | Section 3 'Diagnostic': edit the AI draft, add the interview quote on MES and digital shop-floor tracking, keep the RAG table. AI run: Section 3 'Diagnostic': edit the AI draft, add the interview quote on AI visual inspection of welds and paint, keep the RAG table. |
| UFT-03-08 Run quality review R: Quality Manager | MP-04.5 Run quality review of report MP-20.5 Run periodic quality review | Quality review: 11/12 checklist items met; fix item 'sources cited for every figure'. Result: pass after correction. |
| UFT-03-09 Sequence and budget roadmap R: L&D Strategist | MP-04.6 Sequence roadmap initiatives MP-18.1 Allocate budget by theme and site | Roadmap: Q2 MES and digital shop-floor tracking (6 groups); Q3 IATF 16949 (4 groups); Q4 PLM and digital engineering change (3 groups). Total 1,240,000 MAD. AI run: Roadmap: Q2 AI visual inspection of welds and paint (6 groups); Q3 IATF 16949 (4 groups); Q4 Predictive maintenance of press lines (3 groups). Total 1,240,000 MAD. |
| UFT-03-10 Approve and publish report and roadmap R: Head of L&D | MP-04.7 Submit roadmap for approval MP-04.8 Record roadmap approval MP-04.9 Publish approved report and roadmap MP-01.6 Record Steering Committee decision | Decision: Approve report and roadmap v1. Justification: within budget, linked to SO-1/SO-2. Publish to all stakeholders. |

### E2E-30 · Prioritization-to-Resource Plan

Goal: Prioritize themes and plan days, groups, trainers, budget. Starts when: Consolidated training themes requiring prioritization and resource planning. Ends when: Approved prioritized training plan with days per theme, group planning, trainer allocation, and budget.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-30-01 Consolidate training themes R: L&D Analyst | MP-49.1 Consolidate training themes | Consolidated list: 9 themes from needs, demands, GPEC and SWOT. |
| UFT-30-02 Define prioritization criteria R: L&D Strategist | MP-49.2 Define prioritization criteria | Criteria: strategic impact 40%, urgency 30%, number of learners 20%, cost 10%. |
| UFT-30-03 Prioritize themes R: L&D Strategist | MP-49.3 Prioritize themes | Rank 1 MES and digital shop-floor tracking (score 86); rank 2 IATF 16949 (81); rank 3 PLM and digital engineering change (74). AI run: Rank 1 AI visual inspection of welds and paint (score 86); rank 2 IATF 16949 (81); rank 3 Predictive maintenance of press lines (74). |
| UFT-30-04 Estimate days per theme R: L&D Planner | MP-49.4 Estimate days per theme | MES and digital shop-floor tracking: 3 days per group; IATF 16949: 2 days; PLM and digital engineering change: 1.5 days. AI run: AI visual inspection of welds and paint: 3 days per group; IATF 16949: 2 days; Predictive maintenance of press lines: 1.5 days. |
| UFT-30-05 Define groups per theme R: L&D Planner | MP-49.5 Define number of groups per theme MP-49.6 Allocate trainers | MES and digital shop-floor tracking: 6 groups of 12; IATF 16949: 4 groups; PLM and digital engineering change: 3 groups. AI run: AI visual inspection of welds and paint: 6 groups of 12; IATF 16949: 4 groups; Predictive maintenance of press lines: 3 groups. |
| UFT-30-06 Allocate trainers and budget R: Finance Manager | MP-49.7 Estimate plan budget MP-49.8 Sequence delivery MP-49.9 Validate plan with governance | Trainers: 2 internal, vendor A; budget 1,240,000 MAD (within envelope). |
| UFT-30-07 Publish prioritized training plan R: L&D Leader | MP-49.10 Publish prioritized plan MP-49.11 Track plan execution MP-49.12 Report on resource utilization | Publish RPT-002 Prioritized Training Plan 2026 to all stakeholders. |

### E2E-22 · Multi-Site Plan-to-Deployment

Goal: Adapt and deploy plans across sites. Starts when: Approved roadmap for an organization with several sites or entities. Ends when: Site plans adapted, validated and deployed, with deviations escalated.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-22-01 Split plan by site R: Head of L&D | MP-40.1 Split plan by site | Split plan into 3 sites: Casablanca 55%, Tanger 30%, Agadir 15%. |
| UFT-22-02 Adapt site plan to local constraints R: Site L&D Coordinator | MP-40.2 Adapt site plan to local constraints | Tanger: shift constraints → sessions of 4 hours instead of full days. |
| UFT-22-03 Localize site materials R: Instructional Designer | MP-23.1 Request translation MP-23.3 Validate translation MP-23.6 Review participation equity MP-23.7 Record inclusion actions | Agadir materials translated to AR; validated by the site expert. |
| UFT-22-04 Validate site plan R: Head of L&D | MP-40.3 Validate site plan | Site plans validated centrally; budget deviation within ±5%. |
| UFT-22-05 Schedule site sessions R: Training Administrator | MP-07.1 Create training session MP-11.1 Book rooms and equipment | Tanger schedule: 8 sessions, rooms booked, 2 trainers. |
| UFT-22-06 Deploy site schedule R: Site L&D Coordinator | MP-40.4 Deploy site schedule | Schedules deployed and communicated to site managers. |
| UFT-22-07 Consolidate site status R: Head of L&D | MP-40.5 Consolidate site status | Status: Casablanca 70%, Tanger 45%, Agadir 20% delivered. |
| UFT-22-08 Escalate site deviation R: Head of L&D | MP-40.6 Escalate site deviation | Escalate Agadir deviation (-25%) to the HR Director with a recovery plan. |

### E2E-23 · Regulatory Submission-to-Validation

Goal: Submit and validate training plans with regulatory bodies. Starts when: Approved plan requiring external validation or funding (e.g. OFPPT, GIAC-Agro). Ends when: Plan validated by the regulatory body and evidence archived.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-23-01 Select regulatory template R: Compliance Officer | MP-41.1 Select regulatory template | Template: OFPPT special training contracts (CSF) — plan file. |
| UFT-23-02 Generate submission file R: Compliance Officer | MP-41.2 Generate submission file MP-20.5 Run periodic quality review | Submission file generated: plan, themes, providers, costs; quality check passed. |
| UFT-23-03 Submit plan to regulatory body R: Compliance Officer | MP-41.3 Submit plan to regulatory body | Submitted to the regional funding committee on 5 March; reference GSF-2026-118. |
| UFT-23-04 Track submission status R: Compliance Officer | MP-41.4 Track submission status | Status: additional document requested (provider accreditation) — sent on 12 March. |
| UFT-23-05 Record regulator decision R: Compliance Officer | MP-41.5 Record regulator decision MP-14.1 Register regulatory requirement | Decision: approved with a cap of 520,000 MAD. |
| UFT-23-06 Submit refund claims R: Finance Manager | MP-18.5 Submit refund claims | Refund claims submitted for 12 delivered actions: 318,000 MAD. |
| UFT-23-07 Archive submission evidence R: Compliance Officer | MP-41.6 Archive submission evidence MP-18.6 Close budget period | Archive file, decision and claims; retention 10 years. |

### E2E-16 · Vendor-to-Finance

Goal: Manage vendors from selection to payment. Starts when: Training need requiring an external provider. Ends when: Vendor selected, order issued and payment approved against attendance.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-16-01 Issue request for proposal R: Purchasing Officer | MP-15.1 Issue request for proposal | RFP 'Training on MES and digital shop-floor tracking' sent to 4 vendors, answers due 15 May. AI run: RFP 'Training on AI visual inspection of welds and paint' sent to 4 vendors, answers due 15 May. |
| UFT-16-02 Score vendor proposals R: Purchasing Officer | MP-15.2 Score vendor proposals | Scores: vendor A 82, vendor B 76, vendor C 64 (price 40%, expertise 40%, references 20%). |
| UFT-16-03 Register and verify vendor R: Purchasing Officer | MP-15.3 Register vendor record MP-15.4 Verify vendor accreditation | Register vendor A; accreditation OFPPT verified, valid until December. |
| UFT-16-04 Issue purchase order R: Purchasing Officer | MP-15.5 Issue purchase order MP-18.3 Record committed and actual costs | Purchase order PO-2026-044: 180,000 MAD on budget line 'MES and digital shop-floor tracking'. AI run: Purchase order PO-2026-044: 180,000 MAD on budget line 'AI visual inspection of welds and paint'. |
| UFT-16-05 Match invoice to order and attendance R: Training Administrator | MP-15.6 Match invoice to order and attendance MP-11.5 Reconcile attendance with invoices | Invoice matched with PO and attendance (3 days × 12 learners): OK. |
| UFT-16-06 Approve vendor payment R: Finance Manager | MP-15.7 Approve vendor payment MP-18.4 Compare spend against budget | Approve payment 180,000 MAD; vendor performance rating 4/5. |

### AUTO-E2E-02 · Automotive Critical-Skills-to-Transformation Plan

Goal: Turn critical-skill gaps and digital and AI use cases into a transformation plan.. Starts when: Annual plan cycle or technology change in Automotive. Ends when: Transformation learning paths approved.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-AUTO-E2-01 List critical Assembly & Production skills R: L&D Analyst | MP-02.1 Define competency families and levels MP-03.1 Compute gap matrix | Critical skills: 6 for Assembly & Production, each with target level 3. |
| UFT-AUTO-E2-02 List digital and AI use cases R: L&D Strategist | MP-03.3 Plan diagnostic interviews | Use cases: MES and digital shop-floor tracking; PLM and digital engineering change; Supplier portal and EDI. AI run: Use cases: AI visual inspection of welds and paint; Predictive maintenance of press lines; Generative AI for 8D problem solving. |
| UFT-AUTO-E2-03 Forecast impacted roles R: Performance Analyst | MP-03.5 Cluster needs into training themes MP-28.3 Forecast skill gaps | Impacted roles: supervisors (high), operators (medium); accept the AI forecast. |
| UFT-AUTO-E2-04 Approve transformation paths R: Instructional Designer | MP-05.2 Define learning path and modules MP-05.7 Approve design document | Approve 2 transformation paths: 'MES and digital shop-floor tracking for supervisors', 'PLM and digital engineering change for operators'. AI run: Approve 2 transformation paths: 'AI visual inspection of welds and paint for supervisors', 'Predictive maintenance of press lines for operators'. |

### SME-E2E-02 · SME Funding-to-Refund

Goal: Secure funding and recover the refunds of the plan.. Starts when: Short plan approved. Ends when: Refund received and recorded.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-SME2-01 Select eligible themes R: L&D Analyst | SME-MP-02.1 Select eligible themes | Eligible themes: MES and digital shop-floor tracking and IATF 16949 (funding rules met). AI run: Eligible themes: AI visual inspection of welds and paint and IATF 16949 (funding rules met). |
| UFT-SME2-02 Build the funding file R: Finance Manager | SME-MP-02.2 Build funding file MP-41.2 Generate submission file | Funding file: plan, quotes, provider accreditation, attendance model. |
| UFT-SME2-03 Submit the refund claim R: Finance Manager | SME-MP-02.3 Submit refund claim MP-18.5 Submit refund claims | Refund claim submitted: 28,000 MAD with signed attendance sheets. |
| UFT-SME2-04 Record the refund R: Finance Manager | SME-MP-02.4 Track refund payment | Refund received: 28,000 MAD on 20 November; file closed. |

## 7.5 Design & delivery — gate G4

### E2E-04 · Roadmap-to-Curriculum Design

Goal: Convert roadmap into curriculum maps, learning paths, design documents. Starts when: Approved Training Engineering Report and roadmap published. Ends when: Approved curriculum maps, learning paths and design documents.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-04-01 Create curriculum map R: Instructional Designer | MP-05.1 Create curriculum map from roadmap | Curriculum map 'MES and digital shop-floor tracking': 3 learning paths (operators, supervisors, managers), 9 modules. AI run: Curriculum map 'AI visual inspection of welds and paint': 3 learning paths (operators, supervisors, managers), 9 modules. |
| UFT-04-02 Define learning paths and modules R: Instructional Designer | MP-05.2 Define learning path and modules | Path 'Supervisors — MES and digital shop-floor tracking': 4 modules, 3 days blended (1 day e-learning, 2 days workshop). AI run: Path 'Supervisors — AI visual inspection of welds and paint': 4 modules, 3 days blended (1 day e-learning, 2 days workshop). |
| UFT-04-03 Write learning objectives R: Instructional Designer | MP-05.3 Write learning objectives per module | Objective M1: 'By the end, the supervisor reads the MES and digital shop-floor tracking dashboard and decides the shift action in 5 minutes.' AI run: Objective M1: 'By the end, the supervisor reads the AI visual inspection of welds and paint dashboard and decides the shift action in 5 minutes.' |
| UFT-04-04 Propose module structure R: Instructional Designer | MP-05.4 Propose module structure | Accept the proposed structure (intro, demo, practice, quiz); replace the quiz by a live case from Assembly & Production. |
| UFT-04-05 Set assessment strategy R: Instructional Designer | MP-05.5 Set assessment strategy | Assessment: pre/post test (Level 2) and manager observation after 30 days (Level 3). |
| UFT-04-06 Develop and tag content R: Content Developer | MP-06.1 Upload content assets MP-06.2 Validate package format MP-06.5 Tag content with competencies | Upload 'M1_MES and digital shop-floor tracking.pptx' and 'M1_video.mp4'; tag competency 'MES and digital shop-floor tracking' level 3. AI run: Upload 'M1_AI visual inspection of welds and paint.pptx' and 'M1_video.mp4'; tag competency 'AI visual inspection of welds and paint' level 3. |
| UFT-04-07 Localize and check accessibility R: Instructional Designer | MP-23.1 Request translation MP-23.2 Draft machine translation MP-23.3 Validate translation MP-23.4 Run accessibility check MP-23.5 Fix accessibility issues | Request FR and AR versions; validate the AI draft translation; accessibility check: 0 blocking issues. |
| UFT-04-08 Approve design document R: Head of L&D | MP-05.6 Review design with subject matter expert MP-05.7 Approve design document | Decision: design approved. Comment: SME review done on 12 May; ready for delivery. |

### E2E-05 · Design-to-Delivery

Goal: Deliver training across all modalities. Starts when: Approved design document and prioritized training plan. Ends when: Training delivered across all modalities with attendance and completion recorded.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-05-01 Publish content to catalog R: Content Developer | MP-06.3 Route content for expert review MP-06.4 Record review decision MP-06.6 Publish content to catalog | Publish module 'M1 MES and digital shop-floor tracking' to the catalog; audience: supervisors; languages EN/FR/AR. AI run: Publish module 'M1 AI visual inspection of welds and paint' to the catalog; audience: supervisors; languages EN/FR/AR. |
| UFT-05-02 Book logistics R: Training Administrator | MP-11.1 Book rooms and equipment MP-11.2 Manage trainer calendars | Room 'Training A' (20 seats) 3-5 June; projector; trainer calendar blocked. |
| UFT-05-03 Schedule sessions R: Training Administrator | MP-07.1 Create training session MP-07.2 Check scheduling conflicts | Session S-01 'MES and digital shop-floor tracking — supervisors', 3-5 June, 12 seats, no conflict reported. AI run: Session S-01 'AI visual inspection of welds and paint — supervisors', 3-5 June, 12 seats, no conflict reported. |
| UFT-05-04 Enroll learners and send convocations R: Training Administrator | MP-07.3 Enroll learners into session MP-07.4 Send convocations MP-17.1 Provision users via SSO | Enroll 12 supervisors; convocations sent by e-mail and SMS in each learner's language. |
| UFT-05-05 Push microlearning capsules R: Instructional Designer | MP-25.1 Author microlearning capsule MP-25.2 Generate capsule draft from source MP-25.3 Push capsule to collaboration channel MP-25.4 Consume capsule on mobile MP-25.5 Track capsule completion | Capsule '5-minute PLM and digital engineering change check' pushed to the Teams channel of Assembly & Production; 48 views in week 1. AI run: Capsule '5-minute Predictive maintenance of press lines check' pushed to the Teams channel of Assembly & Production; 48 views in week 1. |
| UFT-05-06 Run immersive simulations R: Trainer | MP-30.1 Define simulation scenario MP-30.2 Configure simulation scoring MP-30.3 Launch simulation session MP-30.4 Capture simulation performance MP-30.5 Debrief learner MP-30.6 Record simulation evidence | Simulation 'Assembly & Production incident': score 78/100; debrief notes recorded; evidence saved. |
| UFT-05-07 Record attendance R: Trainer | MP-07.5 Record attendance | Attendance S-01: 11 present, 1 absent (justified). Signature sheet attached. |
| UFT-05-08 Close sessions R: Training Administrator | MP-07.6 Close session and record completion | Close S-01: 11 completions recorded; certificate issued to each participant. |
| UFT-05-09 Reconcile and archive period R: Training Administrator | MP-11.5 Reconcile attendance with invoices MP-11.6 Archive period records MP-11.3 Import external training records MP-11.4 Correct training record with justification | Reconcile invoice INV-2026-118 (3 days × 12 learners) with attendance; archive period Q2. |

### E2E-06 · Learner-Journey-to-Engagement

Goal: Deliver personalized, engaging learning experience. Starts when: Learner enrolled in a learning path or session. Ends when: Personalized learning journey completed with engagement measured.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-06-01 Generate personal learning plan R: L&D Analyst | MP-08.1 Generate personal learning plan | Personal plan generated for each learner: 3 items on MES and digital shop-floor tracking, 1 capsule on PLM and digital engineering change. AI run: Personal plan generated for each learner: 3 items on AI visual inspection of welds and paint, 1 capsule on Predictive maintenance of press lines. |
| UFT-06-02 Recommend learning items R: Learner | MP-08.2 Recommend learning items MP-24.1 Enable personalization per scope | Accept 2 recommendations, reject 1 ('already mastered'). The outcome is logged. |
| UFT-06-03 Adapt path to performance R: Instructional Designer | MP-24.2 Set adaptation rules MP-24.3 Adapt path to learner performance MP-24.4 Record learner response to adaptation | Rule: if the quiz score < 60%, add the remedial capsule 'MES and digital shop-floor tracking basics'. AI run: Rule: if the quiz score < 60%, add the remedial capsule 'AI visual inspection of welds and paint basics'. |
| UFT-06-04 Animate social learning R: Knowledge Manager | MP-26.1 Create learning cohort group MP-26.2 Invite group members MP-26.3 Post question or answer MP-26.4 Endorse expert answer MP-26.5 Flag inappropriate content MP-26.6 Resolve moderation flag | Create cohort 'MES and digital shop-floor tracking supervisors 2026' and invite 12 members; first question posted. AI run: Create cohort 'AI visual inspection of welds and paint supervisors 2026' and invite 12 members; first question posted. |
| UFT-06-05 Run gamification R: Instructional Designer | MP-27.1 Define points and badge rules MP-27.2 Configure leaderboard scope MP-27.3 Award points on completion MP-27.4 Unlock badge MP-27.6 Adjust gamification rules | Badge 'MES and digital shop-floor tracking Practitioner' for completing 3 modules; 10 points per capsule. AI run: Badge 'AI visual inspection of welds and paint Practitioner' for completing 3 modules; 10 points per capsule. |
| UFT-06-06 Match and run coaching R: L&D Business Partner | MP-21.1 Request coaching MP-21.2 Match coach to learner MP-21.3 Schedule coaching sessions MP-21.4 Log coaching session notes MP-21.5 Evaluate coaching outcomes MP-21.6 Close coaching engagement | Match coach 'Senior Assembly & Production supervisor' to 3 learners; 4 sessions of 1 hour. |
| UFT-06-07 Collect learner feedback R: Learner | MP-08.3 Enroll in recommended item MP-08.4 Submit learning feedback | Feedback: 4.4/5; comment 'more real cases from Assembly & Production'. |
| UFT-06-08 Monitor engagement and nudge R: L&D Analyst | MP-08.5 Monitor engagement indicators MP-08.6 Trigger re-engagement nudge MP-24.5 Review recommendation acceptance MP-27.5 Review engagement uplift MP-24.6 Tune personalization settings MP-28.4 Predict learner drop-out risk MP-28.5 Review predictions with L&D MP-28.6 Create preventive action | Engagement 81%; nudge sent to 9 inactive learners; drop-out risk high for 2 learners. |

### E2E-13 · Content-Curate-to-Retire

Goal: Publish, maintain, retire content. Starts when: New content published or content past its review date. Ends when: Catalog curated, maintained and outdated content retired.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-13-01 Aggregate provider catalogs R: Content Curator | MP-29.1 Aggregate provider catalogs | Aggregate 2 provider catalogs (LinkedIn Learning, Coursera): 1,240 items imported. |
| UFT-13-02 Recommend curated items R: Content Curator | MP-29.2 Recommend curated items | Keep the 15 top-ranked items on MES and digital shop-floor tracking; reject 3 items older than 3 years. AI run: Keep the 15 top-ranked items on AI visual inspection of welds and paint; reject 3 items older than 3 years. |
| UFT-13-03 Approve and organize collections R: Content Curator | MP-29.3 Approve curated item MP-29.4 Organize curated collection | Collection 'MES and digital shop-floor tracking starter kit': 8 items, audience supervisors, review date in 12 months. AI run: Collection 'AI visual inspection of welds and paint starter kit': 8 items, audience supervisors, review date in 12 months. |
| UFT-13-04 Review peer content R: Subject Matter Expert | MP-33.1 Submit user-generated content MP-33.2 Check content against policy MP-33.3 Peer review content | Peer video 'How we use PLM and digital engineering change on shift' reviewed by an expert: approved with 1 correction. AI run: Peer video 'How we use Predictive maintenance of press lines on shift' reviewed by an expert: approved with 1 correction. |
| UFT-13-05 Promote and rate content R: Knowledge Manager | MP-33.5 Send approved content to curation MP-33.6 Rate user-generated item | Send approved peer content to curation; average learner rating 4.5/5. |
| UFT-13-06 Flag content past review date R: Content Curator | MP-29.5 Flag content past review date | 14 items past review date flagged; owners notified. |
| UFT-13-07 Retire outdated content R: Content Curator | MP-29.6 Retire outdated content MP-25.6 Retire low-value capsule | Retire 6 outdated items and 2 low-value capsules; library health 92%. |

### E2E-14 · Extended-Enterprise-Training

Goal: Certify partners and train customers. Starts when: Partner, reseller or customer training program launched. Ends when: External learners trained, paid and certified.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-14-01 Create external sub-portal R: Extended Enterprise Manager | MP-22.1 Create external sub-portal | Sub-portal 'Partners Academy — Tanger Auto Parts' created for distributors and installers. |
| UFT-14-02 Configure catalog and pricing R: Extended Enterprise Manager | MP-22.2 Configure external catalog and pricing MP-18.1 Allocate budget by theme and site | Catalog: 'IATF 16949 for partners' 1,200 MAD; 'MES and digital shop-floor tracking certification' 2,400 MAD. AI run: Catalog: 'IATF 16949 for partners' 1,200 MAD; 'AI visual inspection of welds and paint certification' 2,400 MAD. |
| UFT-14-03 Process payment and enroll R: Extended Enterprise Manager | MP-22.3 Process online payment MP-22.4 Enroll external learner | 18 online payments processed; 18 external learners enrolled. |
| UFT-14-04 Deliver external sessions R: Training Administrator | MP-07.1 Create training session MP-07.5 Record attendance | Session P-01 (virtual), 18 invited, 16 present. |
| UFT-14-05 Track external completion R: Extended Enterprise Manager | MP-22.5 Track external completion | Completion: 15 of 16 passed the final quiz. |
| UFT-14-06 Issue partner certification R: Extended Enterprise Manager | MP-22.6 Issue partner certification MP-14.4 Issue certificate on completion | Issue 15 partner certificates valid 2 years. |
| UFT-14-07 Reconcile external revenue R: Finance Manager | MP-18.3 Record committed and actual costs MP-18.4 Compare spend against budget | Revenue 43,200 MAD reconciled with the ERP; 0 unpaid. |

### SME-E2E-03 · SME Upskill-to-Adoption

Goal: Make sure new digital and AI skills are used at work.. Starts when: Funded plan launched. Ends when: Adoption confirmed and owner-manager coached.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-SME3-01 Assign microlearning capsules R: Training Administrator | SME-MP-03.1 Assign microlearning capsules MP-25.3 Push capsule to collaboration channel | Assign 4 capsules 'MES and digital shop-floor tracking in 10 minutes' to each employee. AI run: Assign 4 capsules 'AI visual inspection of welds and paint in 10 minutes' to each employee. |
| UFT-SME3-02 Coach on the job R: Trainer | SME-MP-03.2 Coach employees on the job | On-the-job coaching: 2 hours per team leader per week for 4 weeks. |
| UFT-SME3-03 Measure adoption R: L&D Analyst | SME-MP-03.3 Measure tool usage | Adoption: 9 of 12 employees use the new tool every day. |
| UFT-SME3-04 Coach the owner-manager R: Consultant PM | SME-MP-04.1 Hold monthly coaching session SME-MP-04.2 Update skills dashboard | Monthly coaching with the owner-manager; skills dashboard updated. |

## 7.6 Evaluation, compliance & impact — gate G5

### E2E-07 · Assessment-to-Evaluation

Goal: Measure training effectiveness and skill progression. Starts when: Training session or path completed. Ends when: Effectiveness measured on Kirkpatrick levels 1-3 and skill progression computed.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-07-01 Create assessment instrument R: Instructional Designer | MP-09.1 Create assessment instrument | Instrument 'Test MES and digital shop-floor tracking M1': 15 questions, pass mark 70%. AI run: Instrument 'Test AI visual inspection of welds and paint M1': 15 questions, pass mark 70%. |
| UFT-07-02 Draft question bank R: Instructional Designer | MP-09.2 Generate question bank draft | Keep 12 AI-drafted questions, rewrite 3 with Assembly & Production vocabulary; validate each one. |
| UFT-07-03 Collect reaction survey (Level 1) R: L&D Analyst | MP-09.3 Collect reaction survey (Level 1) | Reaction survey S-01: 11 responses, satisfaction 4.3/5. |
| UFT-07-04 Record learning results (Level 2) R: Trainer | MP-09.4 Record learning results (Level 2) | Level 2: average pre-test 48%, post-test 81% (+33 points). |
| UFT-07-05 Record on-the-job observation (Level 3) R: Manager | MP-09.5 Record on-the-job observation (Level 3) | Level 3 (day 30): 9 of 11 supervisors apply the MES and digital shop-floor tracking routine daily. AI run: Level 3 (day 30): 9 of 11 supervisors apply the AI visual inspection of welds and paint routine daily. |
| UFT-07-06 Compute skill progression R: L&D Analyst | MP-09.6 Compute skill progression MP-10.3 Refresh KPI computation | Skill progression: MES and digital shop-floor tracking from 1.8 to 2.7 (target 3). AI run: Skill progression: AI visual inspection of welds and paint from 1.8 to 2.7 (target 3). |
| UFT-07-07 Review evaluation results R: L&D Analyst | MP-09.7 Review evaluation results MP-20.5 Run periodic quality review | Review: module M3 below 70% pass rate → improvement action assigned to the designer. |
| UFT-07-08 Publish evaluation report R: L&D Analyst | MP-10.4 Export report MP-10.6 Share insight with stakeholders MP-10.2 Configure dashboard widgets | Export RPT-016 Kirkpatrick report (PDF) and share with the Steering Committee. |

### E2E-08 · Learning-to-ROI

Goal: Validate ROI and business impact. Starts when: Evaluation results available for a theme selected for an ROI study. Ends when: Phillips ROI validated with finance and business impact report published.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-08-01 Select theme for ROI study R: Performance Analyst | MP-32.1 Select theme for ROI study | ROI study on theme 'MES and digital shop-floor tracking' — population: 36 supervisors, 3 sites. AI run: ROI study on theme 'AI visual inspection of welds and paint' — population: 36 supervisors, 3 sites. |
| UFT-08-02 Define business indicators R: Performance Analyst | MP-32.2 Define business indicators MP-10.1 Define KPI set per audience | Indicators: rework rate, downtime minutes per shift, data re-entry hours. |
| UFT-08-03 Collect cost data R: Finance Manager | MP-18.3 Record committed and actual costs MP-18.4 Compare spend against budget | Costs: design 60,000 MAD; delivery 180,000 MAD; participants' time 95,000 MAD. |
| UFT-08-04 Isolate training effect R: Performance Analyst | MP-32.3 Isolate training effect MP-09.6 Compute skill progression | Control group: site B (not trained). Isolated benefit: 410,000 MAD per year. |
| UFT-08-05 Compute Phillips ROI R: Performance Analyst | MP-32.4 Compute Phillips ROI | ROI = (410,000 − 335,000) / 335,000 = 22%; benefit-cost ratio 1.22. |
| UFT-08-06 Review ROI with finance R: Finance Manager | MP-32.5 Review ROI with finance | Finance review: assumptions accepted; downtime valued at 180 MAD per minute. |
| UFT-08-07 Publish business impact report R: Head of L&D | MP-32.6 Publish business impact report MP-10.4 Export report MP-10.5 Query data via AI Assistant | Publish RPT-012 ROI & Business Impact Report to executive leadership. |

### E2E-09 · Compliance-to-Certification

Goal: Ensure compliant workforce with valid certifications. Starts when: New regulatory requirement or certification nearing expiry. Ends when: Compliant workforce with valid certifications and an audit extract available.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-09-01 Register regulatory requirement R: Compliance Officer | MP-14.1 Register regulatory requirement | Requirement 'IATF 16949 awareness', every 24 months, source: IATF 16949 clause on competence. |
| UFT-09-02 Assign mandatory training R: Compliance Officer | MP-14.2 Assign mandatory training by position | Assign to positions: Assembly & Production operator, Assembly & Production supervisor, quality inspector. |
| UFT-09-03 Deliver mandatory sessions R: Training Administrator | MP-07.3 Enroll learners into session MP-07.5 Record attendance | Enroll 24 employees in session 'IATF 16949 awareness'; attendance recorded. |
| UFT-09-04 Assess and certify R: Trainer | MP-09.4 Record learning results (Level 2) MP-14.4 Issue certificate on completion | Result 86%; certificate 'IATF 16949 awareness' issued, valid until 2026+2. |
| UFT-09-05 Compute certification validity R: Compliance Officer | MP-14.3 Compute certification validity | Validity: 212 valid, 9 expire within 60 days, 3 expired. |
| UFT-09-06 Manage renewals R: Compliance Officer | MP-14.5 Launch renewal enrollment MP-14.6 Confirm renewal completion | Launch renewal for the 12 employees; confirm 10 completions, 2 rescheduled. |
| UFT-09-07 Produce compliance audit extract R: Compliance Officer | MP-14.7 Produce compliance audit extract MP-10.4 Export report | Export compliance audit extract for IATF 16949 (XLSX) for the external auditor. |

### AUTO-E2E-01 · Automotive Compliance-to-Certification Readiness

Goal: Keep Automotive regulated roles certified against IATF 16949.. Starts when: New IATF 16949 requirement or certification expiry. Ends when: Sector compliance extract issued with every critical role certified.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-AUTO-E1-01 Register IATF 16949 obligations R: Compliance Officer | MP-01.1 Record corporate strategic objectives MP-14.1 Register regulatory requirement | Obligation 'IATF 16949 training', every 12 months, owner Compliance Officer. |
| UFT-AUTO-E1-02 Link obligations to positions R: HR Business Partner | MP-01.2 Link objectives to functions and sites MP-14.2 Assign mandatory training by position | Linked to 5 Assembly & Production positions (38 employees). |
| UFT-AUTO-E1-03 Track certification validity R: Compliance Officer | MP-02.1 Define competency families and levels MP-14.3 Compute certification validity | Validity: 33 valid, 5 expire within 60 days. |
| UFT-AUTO-E1-04 Issue sector compliance extract R: Compliance Officer | MP-02.2 Set target levels per position MP-14.7 Produce compliance audit extract | Extract issued for the IATF 16949 audit on 15 October. |

## 7.7 Talent, knowledge & continuous improvement — gate G6

### E2E-10 · Talent-to-Mobility

Goal: Enable internal mobility and career progression. Starts when: Internal opening published or annual career review. Ends when: Internal move decided with a reskilling plan assigned.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-10-01 Model career paths R: HR Director | MP-13.1 Model career path MP-13.2 Link path steps to competency targets | Career path: Assembly & Production operator → team leader → supervisor, with competency targets per step. |
| UFT-10-02 Publish internal opening R: HR Business Partner | MP-31.1 Publish internal opening MP-31.2 Define required skills | Opening 'Assembly & Production team leader', required skills: MES and digital shop-floor tracking level 3, leadership level 2. AI run: Opening 'Assembly & Production team leader', required skills: AI visual inspection of welds and paint level 3, leadership level 2. |
| UFT-10-03 Match employees to opening R: HR Business Partner | MP-31.3 Match employees to opening MP-02.7 Validate skills inventory | Review 6 AI matches; keep 4 candidates with match score above 75%. |
| UFT-10-04 Apply to internal opening R: Employee | MP-31.4 Apply to internal opening | Application with motivation note and consent of the current manager. |
| UFT-10-05 Shortlist candidates R: Hiring Manager | MP-31.5 Shortlist candidates | Shortlist: 2 candidates; interviews on 20 and 21 June. |
| UFT-10-06 Plan individual development R: Manager | MP-13.3 Create individual development plan MP-13.4 Suggest development actions MP-42.3 Build leadership development plan MP-42.4 Suggest leadership development actions | Development plan: 2 modules MES and digital shop-floor tracking, 1 leadership workshop, 3 months mentoring. AI run: Development plan: 2 modules AI visual inspection of welds and paint, 1 leadership workshop, 3 months mentoring. |
| UFT-10-07 Assign reskilling plan R: HR Business Partner | MP-31.6 Assign reskilling plan MP-08.1 Generate personal learning plan | Assign reskilling path 'MES and digital shop-floor tracking for team leaders' to the selected candidate. AI run: Assign reskilling path 'AI visual inspection of welds and paint for team leaders' to the selected candidate. |
| UFT-10-08 Review career and succession R: HR Director | MP-13.5 Run career review MP-13.6 Update succession readiness MP-42.5 Review leadership pipeline MP-42.6 Reassess leadership maturity | Succession readiness updated: 2 ready now, 3 ready within 12 months. |

### E2E-11 · Onboarding-to-Productivity

Goal: Accelerate time-to-productivity. Starts when: New hire or internal mover confirmed. Ends when: Employee productive within target time and onboarding closed.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-11-01 Create onboarding record R: Hiring Manager | MP-35.1 Create onboarding record | Onboarding record for the new Assembly & Production technician, start date 1 July, buddy assigned. |
| UFT-11-02 Generate 30-60-90 day path R: HR Business Partner | MP-35.2 Generate 30-60-90 day path MP-08.1 Generate personal learning plan | 30-60-90 path: day 30 safety and IATF 16949; day 60 MES and digital shop-floor tracking; day 90 autonomy on shift. AI run: 30-60-90 path: day 30 safety and IATF 16949; day 60 AI visual inspection of welds and paint; day 90 autonomy on shift. |
| UFT-11-03 Enroll in onboarding sessions R: Training Administrator | MP-07.3 Enroll learners into session MP-07.4 Send convocations | Enroll in the induction session of 2 July; convocation sent. |
| UFT-11-04 Complete onboarding tasks R: Employee | MP-35.3 Complete onboarding tasks | Tasks done: badge, IT account, safety tour, meeting with the team. |
| UFT-11-05 Hold milestone check-ins R: Hiring Manager | MP-35.4 Hold milestone check-in MP-21.3 Schedule coaching sessions | Day-30 check-in: on track; coaching needed on MES and digital shop-floor tracking data entry. AI run: Day-30 check-in: on track; coaching needed on AI visual inspection of welds and paint data entry. |
| UFT-11-06 Assess time to productivity R: Hiring Manager | MP-35.5 Assess time to productivity | Time to productivity: 74 days (target 90). |
| UFT-11-07 Close onboarding R: HR Business Partner | MP-35.6 Close onboarding MP-13.3 Create individual development plan | Close onboarding; link the individual development plan for year 1. |

### E2E-12 · Knowledge-Capture-to-Transfer

Goal: Capture and transfer institutional knowledge. Starts when: Critical expert identified as leaving, retiring or holding at-risk knowledge. Ends when: Knowledge captured, published and transferred to a validated successor.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-12-01 Identify critical experts R: HR Business Partner | MP-34.1 Identify critical experts | Critical expert: senior Assembly & Production engineer retiring in 8 months; knowledge risk: high. |
| UFT-12-02 Plan capture sessions R: Knowledge Manager | MP-34.2 Plan capture sessions | Capture plan: 4 sessions of 90 minutes on troubleshooting and IATF 16949 practices. |
| UFT-12-03 Record expert interview R: Knowledge Manager | MP-34.3 Record expert interview | Interview 1 recorded (82 minutes); transcript attached. |
| UFT-12-04 Structure knowledge R: Knowledge Manager | MP-34.4 Structure knowledge from transcript | Accept the AI structure: 5 failure modes, 12 checks, 3 decision rules; correct 2 technical terms. |
| UFT-12-05 Publish knowledge article R: Knowledge Manager | MP-12.1 Publish knowledge article MP-12.2 Index article for retrieval MP-33.4 Approve publication | Publish article 'Troubleshooting guide — Assembly & Production' in EN/FR/AR; indexed for search. |
| UFT-12-06 Assign successor learning path R: Manager | MP-34.5 Assign successor learning path MP-06.6 Publish content to catalog | Assign the successor path: article + 3 shadowing sessions with the expert. |
| UFT-12-07 Validate transfer completion R: Subject Matter Expert | MP-34.6 Validate transfer completion | Transfer validated: successor solved 4 of 5 test cases alone. |

### E2E-31 · Engagement-to-Roadmap

Goal: Define post-engagement roadmap and continuous improvement. Starts when: Closure of the current training engineering engagement (E2E-19). Ends when: Approved post-engagement roadmap with future missions and continuous improvement plan.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-31-01 Consolidate engagement findings R: Consultant PM | MP-50.1 Consolidate engagement findings | Findings: 6 deliverables, 3 lessons learned, 2 open topics (IS, org design). |
| UFT-31-02 Define future perspectives R: Consultant PM | MP-50.2 Define future perspectives | Perspectives: Supplier portal and EDI programme, second wave for OP level. AI run: Perspectives: Generative AI for 8D problem solving programme, second wave for OP level. |
| UFT-31-03 Plan One-to-One coaching R: L&D Strategist | MP-50.3 Plan One-to-One coaching | One-to-One coaching: 6 managers, 6 sessions each over 6 months. |
| UFT-31-04 Plan organizational optimization R: Org Design Consultant | MP-50.4 Plan organizational optimization | Organizational optimization: merge 2 planning cells; update 11 descriptions. |
| UFT-31-05 Plan IS rehabilitation R: IT Architect | MP-50.5 Plan IS rehabilitation | IS rehabilitation: connect HRIS and training platform; retire 2 spreadsheets. |
| UFT-31-06 Define KPIs and dashboards R: Performance Analyst | MP-50.6 Define KPIs and dashboards | KPIs: training coverage, time to competency, ROI per theme; monthly dashboard. |
| UFT-31-07 Prioritize future missions R: Consultant PM | MP-50.7 Prioritize future missions MP-50.8 Validate roadmap with leadership | Priority missions: 1 IS rehabilitation, 2 coaching, 3 org optimization. |
| UFT-31-08 Publish roadmap R: Consultant PM | MP-50.9 Publish post-engagement roadmap MP-50.10 Track roadmap execution MP-50.11 Improve roadmap continuously MP-50.12 Report on roadmap progress | Publish RPT-010 Post-Engagement Roadmap to the executive committee. |

# 8. SMEs in AEC (architecture, engineering, construction)

This part follows Souss BTP Solutions, a SME in the AEC & Construction sector (42 employees, Agadir, member of Souss-Massa SME Network). Sign in as headld@soussbtpsolutions.ma. The same steps apply to any organization of this type: replace the names, figures and themes with your own.

| Item | Digital skills run | AI skills run |
| --- | --- | --- |
| Project | Digital Skills Full Run 2026 — Souss BTP Solutions | AI Skills Full Run 2026 — Souss BTP Solutions |
| Mode and track | SME · SME-T2 | SME · SME-T2 |
| Processes and tasks | 38 processes · 277 tasks | 38 processes · 277 tasks |

| Phase | Gate | End-to-end processes |
| --- | --- | --- |
| Enablers (run across all phases) | — | E2E-15, E2E-17, E2E-18 |
| Scope & evidence | G1 | E2E-32, E2E-33, E2E-19, E2E-24, SME-E2E-01 |
| Diagnosis | G2 | E2E-20, E2E-25, E2E-26, E2E-27, E2E-28, E2E-29, E2E-02, E2E-21 |
| Training Engineering Report & plan | G3 | E2E-01, E2E-03, E2E-30, E2E-22, E2E-23, E2E-16, AEC-E2E-02, SME-E2E-02 |
| Design & delivery | G4 | E2E-04, E2E-05, E2E-06, E2E-13, E2E-14, SME-E2E-03 |
| Evaluation, compliance & impact | G5 | E2E-07, E2E-08, E2E-09, AEC-E2E-01 |
| Talent, knowledge & continuous improvement | G6 | E2E-10, E2E-11, E2E-12, E2E-31 |

## 8.1 Enablers (run across all phases)

### E2E-15 · Data-AI-Integration

Goal: Govern data, AI, integrations. Starts when: New integration, data source or AI use case to govern. Ends when: Integrations, data and AI governed with health, retention and usage reviewed.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-15-01 Register external integration R: Platform Administrator | MP-16.1 Register external integration | Register integration 'HRIS — Workday' (INT-HR-01); credential reference stored encrypted. |
| UFT-15-02 Map fields and check health R: IT Architect | MP-16.2 Map integration fields MP-16.3 Check integration health | Map fields: employee_id → matricule; position → poste. Health check: success. |
| UFT-15-03 Run HRIS synchronisation R: IT Architect | MP-16.4 Run HRIS synchronisation MP-16.5 Review synchronisation rejections | Sync run: 1,204 records updated, 3 rejected (missing position) — corrected. |
| UFT-15-04 Set data retention rule R: Data Protection Officer | MP-16.6 Set data retention rule | Retention: questionnaire responses 3 years; training records 10 years. |
| UFT-15-05 Maintain AI use case register R: Platform Administrator | MP-16.7 Maintain AI use case register | Add custom use case 'Shift-report summarizer' (Assistive), version 1. |
| UFT-15-06 Set AI activation per scope R: Platform Administrator | MP-16.8 Set AI activation per scope MP-24.1 Enable personalization per scope | Activate AIUC-35 and AIUC-36 for the organization; override Off for pilot project B. |
| UFT-15-07 Review AI usage log R: IT Architect | MP-16.9 Review AI usage log MP-28.2 Validate dataset quality | Usage review: 412 suggestions — 71% accepted, 20% edited, 9% rejected. |

### E2E-17 · Change-to-Adoption

Goal: Drive sustained adoption and culture change. Starts when: Approved plan or new platform capability requiring adoption. Ends when: Sustained adoption reached with low-adoption groups reinforced.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-17-01 Assess change impact R: Change Manager | MP-19.1 Assess change impact | Impact: Site Works & Project Delivery supervisors high, operators medium, support functions low. |
| UFT-17-02 Build adoption plan R: Change Manager | MP-19.2 Build adoption plan | Adoption plan: sponsor message, 6 champions, weekly 15-minute huddles for 8 weeks. |
| UFT-17-03 Launch communication campaign R: Change Manager | MP-19.3 Launch communication campaign | Campaign 'BIM modelling and ISO 19650 workflows — why it matters' on e-mail, intranet and screens. AI run: Campaign 'AI clash detection and model checking — why it matters' on e-mail, intranet and screens. |
| UFT-17-04 Open community space R: Knowledge Manager | MP-12.3 Create community space MP-12.4 Moderate community posts MP-26.1 Create learning cohort group | Community space 'BIM modelling and ISO 19650 workflows Q&A' opened; moderation rules published. AI run: Community space 'AI clash detection and model checking Q&A' opened; moderation rules published. |
| UFT-17-05 Track adoption usage R: L&D Analyst | MP-19.4 Track adoption usage MP-08.5 Monitor engagement indicators | Weekly active users: 64% of the target population. |
| UFT-17-06 Identify low-adoption groups R: Change Manager | MP-19.5 Identify low-adoption groups | Low adoption confirmed for night shift (31%); one group rejected as false positive. |
| UFT-17-07 Run reinforcement actions R: Change Manager | MP-19.6 Run reinforcement actions MP-08.6 Trigger re-engagement nudge | Reinforcement: night-shift coaching sessions; adoption reached 58% after 4 weeks. |

### E2E-18 · Quality-Risk-Improvement

Goal: Improve processes and mitigate risk. Starts when: Risk logged, periodic quality review due or control test scheduled. Ends when: Risks mitigated, actions evaluated by a different person, controls rated.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-18-01 Log risk or opportunity R: Quality Manager | MP-20.1 Log risk or opportunity | Risk 'Trainers unavailable in Q3': likelihood 3, impact 4, score 12. |
| UFT-18-02 Assign mitigation action R: Quality Manager | MP-20.2 Assign mitigation action | Action: contract a second vendor; owner Purchasing Officer; evaluator Quality Manager. |
| UFT-18-03 Execute improvement action R: Action Owner | MP-20.3 Execute improvement action | Action done: framework contract signed with vendor B; evidence attached. |
| UFT-18-04 Evaluate action effectiveness R: Action Evaluator | MP-20.4 Evaluate action effectiveness | Verdict: effective. The evaluator is a different user from the owner. |
| UFT-18-05 Review access and security R: IT Architect | MP-17.4 Review access violation log MP-17.6 Enforce login rate limit MP-17.2 Assign roles to user MP-17.3 Edit permission matrix MP-17.5 Issue signed session token | Access review: 2 dormant accounts disabled; 0 cross-tenant attempts. |
| UFT-18-06 Run periodic quality review R: Quality Manager | MP-20.5 Run periodic quality review MP-09.7 Review evaluation results | Quality review minutes: 3 KPIs red, 2 actions opened, next review in 30 days. |
| UFT-18-07 Update control effectiveness R: Quality Manager | MP-20.6 Update control effectiveness rating | Control CTRL-002 effectiveness: Effective; CTRL-031: Partially effective. |

## 8.2 Scope & evidence — gate G1

### E2E-32 · Scope-of-Work-to-Engineering-Plan

Goal: Define and approve the structured scope of work and stakeholder register. Starts when: New training engineering engagement, annual plan cycle, or executive request. Ends when: Approved Scope of Work with criteria matrix and stakeholder register released to questionnaire design (E2E-33) and needs analysis (E2E-03).

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-32-01 Define scope frame R: Head of L&D | MP-53.1 Define scope frame (Group Yes/No) MP-53.2 Select Organization | Group scope: No. Organization: Souss BTP Solutions. |
| UFT-32-02 Select sector R: L&D Analyst | MP-53.3 Select sector | Sector: AEC & Construction. |
| UFT-32-03 Select decision levels R: L&D Analyst | MP-53.4 Select decision level (MS/MO/OP/Custom) | Decision levels: MS, MO, OP (no custom level). |
| UFT-32-04 Map functions × decision levels R: L&D Analyst | MP-53.5 Map functions × decision level | Matrix: Site Works & Project Delivery × MS/MO/OP; Quality × MO/OP; Finance × MS/MO; HR × MS/MO. |
| UFT-32-05 Select focus and add custom criteria R: Head of L&D | MP-53.6 Select focus (All/Digital/AI/Custom) MP-53.7 Add custom criteria | Focus: Digital. Custom criterion: 'Readiness for BIM modelling and ISO 19650 workflows' (weight 2.00). AI run: Focus: AI. Custom criterion: 'Readiness for AI clash detection and model checking' (weight 2.00). |
| UFT-32-06 Identify stakeholders R: HR Business Partner | MP-53.8 Identify stakeholders | Register 40 stakeholders: name, role, function, level, site, preferred channel (Email, Face-to-Face or Hybrid). |
| UFT-32-07 Validate scope R: Head of L&D | MP-53.9 Validate and approve scope | Validation: every function in scope has at least 3 stakeholders; completeness 100%. |
| UFT-32-08 Approve scope R: HR Director / Consultant PM | MP-53.9 Validate and approve scope MP-53.10 Publish scope and register stakeholders | Approval status: Approved (version 1). Justification: scope aligned with SO-1 and SO-2. |
| UFT-32-09 Publish scope and register stakeholders R: L&D Analyst | MP-53.10 Publish scope and register stakeholders | Generate the SOW document (RPT-033) and release scope and stakeholders to the questionnaire studio. |

### E2E-33 · Questionnaire-to-Response-Collection

Goal: Design, distribute and collect questionnaire responses across channels. Starts when: An approved Scope of Work becomes available (end of E2E-32). Ends when: Consolidated, validated questionnaire response dataset feeding needs analysis (E2E-03), diagnostic (E2E-20) and demand collection (E2E-27).

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-33-01 Select questionnaire template R: L&D Analyst | MP-54.1 Select questionnaire template by focus | Template: 'Digital needs — AEC & Construction' in the user's language, 5 sections. AI run: Template: 'AI needs — AEC & Construction' in the user's language, 5 sections. |
| UFT-33-02 Elaborate questionnaire R: L&D Analyst | MP-54.2 Elaborate questionnaire (Load/AI/Manual) | Elaboration mode: AI. 24 questions generated from the approved Scope of Work. |
| UFT-33-03 Tailor and validate content R: L&D Analyst | MP-54.3 Tailor to sector and focus | Validate each question; reword 5 with Site Works & Project Delivery vocabulary; delete 2 duplicates. |
| UFT-33-04 Allocate RACSI R: Head of L&D | MP-54.4 Allocate RACSI per section | Section 'Digital practices': R L&D Analyst, A Head of L&D, C Consultant PM, S IT, I CHRO (one Accountable only). |
| UFT-33-05 Select distribution channels R: Survey Administrator | MP-54.5 Select distribution channels | Channels: MS and MO by Email; OP Face-to-Face with tablets; night shift Hybrid. |
| UFT-33-06 Distribute questionnaire R: Survey Administrator | MP-54.6 Distribute to stakeholders | Distribute to 40 stakeholders; 40 dispatches logged. |
| UFT-33-07 Send reminders R: Survey Administrator | MP-54.7 Send reminders on cadence | Reminder 1 on day 5 to 17 non-respondents; reminder 2 on day 10 to 8. |
| UFT-33-08 Collect responses R: Stakeholders | MP-54.8 Collect responses | Responses: 34 collected (22 online, 12 offline synchronised). |
| UFT-33-09 Validate completeness R: L&D Analyst | MP-54.9 Validate completeness and consent | Completeness: 31 complete, 3 incomplete flagged. |
| UFT-33-10 Consolidate responses R: L&D Analyst | MP-54.10 Consolidate responses | Consolidated dataset: 31 responses, 24 questions, by function and level. |
| UFT-33-11 Check consent and release dataset R: L&D Analyst | MP-54.11 Feed responses to needs analysis and diagnostic MP-54.12 Report on response rate and engagement | Consent given for 31 of 31 stored responses; release to needs analysis, diagnostic and demand collection. |
| UFT-33-12 Report on response and engagement R: L&D Analyst | MP-54.12 Report on response rate and engagement | Response rate 85%; engagement rate 78%; completeness 91% (RPT-034). |

### E2E-19 · Consulting Engagement-to-Closure

Goal: Manage full consulting engagement lifecycle. Starts when: Client purchase order or engagement request received. Ends when: Engagement closed with client acceptance and REX recorded.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-19-01 Register engagement and purchase order R: Consultant PM | MP-36.1 Register engagement and purchase order | Engagement 'Training engineering 2026 — Souss BTP Solutions', PO-CL-221, 45 consulting days. |
| UFT-19-02 Hold kickoff meeting R: Consultant PM | MP-36.2 Hold kickoff meeting | Kickoff held on 10 February with HR Director, Head of L&D and 4 function heads. |
| UFT-19-03 Draft meeting minutes R: Consultant PM | MP-36.3 Draft meeting minutes | Review the AI minutes: 6 decisions, 9 actions, RACSI extracted; correct 1 owner name. |
| UFT-19-04 Align with client strategy R: Consultant PM | MP-01.1 Record corporate strategic objectives MP-01.2 Link objectives to functions and sites | Client objectives recorded: BIM modelling and ISO 19650 workflows and ISO 19650 compliance for Site Works & Project Delivery. AI run: Client objectives recorded: AI clash detection and model checking and ISO 19650 compliance for Site Works & Project Delivery. |
| UFT-19-05 Plan engagement work breakdown R: Consultant PM | MP-36.4 Plan engagement work breakdown | WBS: 6 phases, 14 deliverables, Gantt from February to November. |
| UFT-19-06 Plan change support R: Change Manager | MP-19.1 Assess change impact MP-19.2 Build adoption plan | Change plan: 3 sponsor messages, champion network, 2 town-halls. |
| UFT-19-07 Track engagement deliverables R: Consultant PM | MP-36.5 Track engagement deliverables MP-20.5 Run periodic quality review | Deliverables: 9 of 14 delivered on time, 1 late (SWOT), 4 planned. |
| UFT-19-08 Deliver final report and obtain acceptance R: Consultant PM | MP-36.6 Deliver final report MP-36.7 Obtain client acceptance | Final report delivered; acceptance signed by the HR Director on 28 November. |
| UFT-19-09 Record engagement REX R: Consultant PM | MP-36.8 Record engagement REX MP-12.6 Record REX entry MP-12.5 Prompt REX at closure | REX: went well — stakeholder register; did not — late SWOT inputs; root cause — no function-head backup; rating 4/5. |

### E2E-24 · Competitive Intelligence-to-Strategy

Goal: Analyze external environment and feed L&D strategy. Starts when: Annual strategy cycle or executive request for market positioning analysis. Ends when: Validated competitive intelligence report feeding into L&D strategy and organizational diagnostic.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-24-01 Define intelligence scope R: Strategy Analyst | MP-43.1 Define intelligence scope | Scope: AEC & Construction market in Morocco and export markets; horizon 3 years; focus on BIM modelling and ISO 19650 workflows and Digital site diary and field reporting. AI run: Scope: AEC & Construction market in Morocco and export markets; horizon 3 years; focus on AI clash detection and model checking and AI safety monitoring with site cameras. |
| UFT-24-02 Conduct Porter's Five Forces R: Strategy Analyst | MP-43.2 Conduct Porter's Five Forces analysis | Rivalry 4/5; new entrants 3/5; substitutes 2/5; supplier power 3/5; buyer power 4/5. |
| UFT-24-03 Map market segments R: Market Analyst | MP-43.3 Map market segments | Segments: key accounts (55% revenue), resellers (30%), direct small customers (15%). |
| UFT-24-04 Analyze competitor positioning R: Market Analyst | MP-43.4 Analyze competitor positioning | Competitor A leads on BIM modelling and ISO 19650 workflows; competitor B cheaper but weaker on ISO 19650. AI run: Competitor A leads on AI clash detection and model checking; competitor B cheaper but weaker on ISO 19650. |
| UFT-24-05 Monitor regulatory and technology trends R: Regulatory Analyst | MP-43.5 Monitor regulatory changes MP-43.6 Track technology trends MP-43.7 Benchmark against industry | Trends: revision of ISO 19650 expected next year; fast growth of Drone surveying and 3D site scans. AI run: Trends: revision of ISO 19650 expected next year; fast growth of AI cost and schedule forecasting. |
| UFT-24-06 Identify L&D implications R: L&D Strategist | MP-43.8 Identify strategic implications for L&D | L&D implication: build BIM modelling and ISO 19650 workflows skills for key-account teams before competitor A scales. AI run: L&D implication: build AI clash detection and model checking skills for key-account teams before competitor A scales. |
| UFT-24-07 Publish intelligence report R: Strategy Analyst | MP-43.9 Produce intelligence report MP-43.10 Feed intelligence into strategy and diagnostic MP-43.11 Update intelligence continuously MP-43.12 Report to executive leadership | Publish RPT-007 Competitive Intelligence Report to the executive committee. |

### SME-E2E-01 · SME Snapshot-to-Plan in 30 days

Goal: Turn a one-day needs snapshot into a short, funded plan.. Starts when: SME onboarding started. Ends when: Short plan approved by the owner-manager.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-SME1-01 Interview the owner-manager R: Head of L&D | SME-MP-01.1 Record business priorities SME-MP-01.2 Record key roles and headcount | Priorities: win 2 new customers; reduce rework. Headcount SME: owner, 3 team leaders, operators. |
| UFT-SME1-02 Send the needs snapshot R: L&D Analyst | SME-MP-01.3 Send short needs questionnaire MP-54.6 Distribute to stakeholders | Send the 10-question snapshot to all employees by WhatsApp link or paper. |
| UFT-SME1-03 Summarize top needs R: L&D Analyst | SME-MP-01.4 Summarize top needs | Top needs: BIM modelling and ISO 19650 workflows; Digital site diary and field reporting; customer service. Accept the AI summary. AI run: Top needs: AI clash detection and model checking; AI safety monitoring with site cameras; customer service. Accept the AI summary. |
| UFT-SME1-04 Approve the short plan R: HR Director | MP-53.9 Validate and approve scope | Short plan approved: 3 themes, 6 training days, 45,000 MAD. |

## 8.3 Diagnosis — gate G2

### E2E-20 · Multi-Axis Diagnostic-to-Maturity Report

Goal: Conduct 5-axis diagnostic + CMM maturity + leadership assessment. Starts when: Engagement kickoff or approved Scope of Work requesting a diagnostic. Ends when: 5-axis diagnostic, CMM maturity and leadership maturity report validated with the sponsor.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-20-01 Define diagnostic axes and sample R: Consultant PM | MP-37.1 Define diagnostic axes and sample | Axes: strategy, organization, processes, people, information systems. Sample: 40 people (MS 8, MO 16, OP 16). |
| UFT-20-02 Deploy diagnostic questionnaire R: Consultant PM | MP-37.2 Deploy diagnostic questionnaire MP-37.4 Collect questionnaire responses | Diagnostic questionnaire deployed to 40 people; 34 responses (85%). |
| UFT-20-03 Conduct semi-structured interviews R: Consultant | MP-37.3 Conduct semi-structured interviews | Interview notes (OP, Site Works & Project Delivery): 'Procedures exist but are not updated since 2023.' |
| UFT-20-04 Score diagnostic axes R: Consultant | MP-37.5 Score diagnostic axes | Axis scores (1-5): strategy 3.4, organization 2.8, processes 2.6, people 3.1, IS 2.2. |
| UFT-20-05 Select maturity model R: Consultant | MP-38.1 Select maturity model levels MP-38.2 Define evidence criteria per level | Maturity model: CMM 5 levels; evidence for level 3 = documented and applied process. |
| UFT-20-06 Rate process maturity R: Consultant | MP-38.3 Rate maturity per process area MP-38.4 Compute maturity profile | Maturity: training management level 2; Site Works & Project Delivery processes level 3. |
| UFT-20-07 Assess leadership maturity R: HR Business Partner | MP-42.1 Launch leadership 360 assessment MP-42.2 Compute leadership maturity level | Leadership 360: average level 3 (Team Leadership) across 18 managers. |
| UFT-20-08 Cross-check skills and needs R: L&D Analyst | MP-02.7 Validate skills inventory MP-03.2 Review gap matrix by site and function | Cross-check: IS axis weakness confirmed by the BIM modelling and ISO 19650 workflows gap (-1.4). AI run: Cross-check: IS axis weakness confirmed by the AI clash detection and model checking gap (-1.4). |
| UFT-20-09 Draft diagnostic findings R: Consultant | MP-37.6 Draft diagnostic findings MP-38.5 Produce maturity report | Edit AI findings: keep 5, merge 2, add one on ISO 19650 documentation. |
| UFT-20-10 Validate findings with sponsor R: Consultant PM | MP-37.7 Validate findings with sponsor MP-38.6 Agree target maturity | Findings validated with the sponsor; target maturity level 3 by 2026+1. |

### E2E-25 · Job Architecture-to-Competency Map

Goal: Manage organizational charts, position descriptions, gap analysis. Starts when: Organizational change, new role creation, or annual job architecture review. Ends when: Approved organizational charts, position descriptions, and competency maps with gap analysis.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-25-01 Map organizational structure R: HR Analyst | MP-44.1 Map organizational structure | Structure: 6 functions, 14 departments, 3 sites; 212 positions. |
| UFT-25-02 Design organizational charts R: Org Design Consultant | MP-44.2 Design organizational charts | Org chart 'Site Works & Project Delivery': director → 3 managers → 9 supervisors → operators. |
| UFT-25-03 Conduct job analysis R: Job Analyst | MP-44.3 Conduct job analysis | Job analysis 'Site Works & Project Delivery supervisor': 8 main activities, 2 of them now supported by BIM modelling and ISO 19650 workflows. AI run: Job analysis 'Site Works & Project Delivery supervisor': 8 main activities, 2 of them now supported by AI clash detection and model checking. |
| UFT-25-04 Draft position descriptions R: Job Analyst | MP-44.4 Draft position descriptions | Position description drafted: mission, activities, competencies (BIM modelling and ISO 19650 workflows level 3, ISO 19650 level 3), KPIs. AI run: Position description drafted: mission, activities, competencies (AI clash detection and model checking level 3, ISO 19650 level 3), KPIs. |
| UFT-25-05 Validate with managers R: HR Business Partner | MP-44.5 Validate descriptions with managers | Validated by the Site Works & Project Delivery manager with 2 changes on activities. |
| UFT-25-06 Conduct gap analysis R: Job Analyst | MP-44.6 Conduct gap analysis existing versus real | Gap existing vs real: 11 descriptions outdated; 4 roles with new BIM modelling and ISO 19650 workflows tasks. AI run: Gap existing vs real: 11 descriptions outdated; 4 roles with new AI clash detection and model checking tasks. |
| UFT-25-07 Identify roles to develop R: HR Business Partner | MP-44.7 Identify roles to develop MP-44.8 Update job architecture MP-44.9 Align with competency framework | Roles 'To develop': data-literate supervisor, maintenance technician 4.0. |
| UFT-25-08 Publish approved architecture R: HR Director | MP-44.10 Publish approved position descriptions MP-44.11 Track job architecture changes MP-44.12 Report on architecture health | Publish 212 approved descriptions and the architecture map to all employees. |

### E2E-26 · GPEC-to-Training Plan

Goal: Integrate Forward Planning of Jobs and Skills into L&D. Starts when: Annual HR strategic planning cycle or GPEC (Forward Planning of Jobs and Skills) review. Ends when: Training plan aligned with GPEC and HR strategic orientations.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-26-01 Define GPEC scope R: GPEC Specialist | MP-45.1 Define GPEC scope | GPEC scope: Site Works & Project Delivery and Information Systems jobs; horizon 3 years. |
| UFT-26-02 Map HR strategic orientations R: HR Director | MP-45.2 Map HR strategic orientations MP-45.3 Align training with GPEC | HR orientations: internal mobility first; 30% of promotions from internal talent. |
| UFT-26-03 Update development foundation R: HR Business Partner | MP-45.4 Update development foundation MP-45.5 Support human capital development | Development foundation updated: descriptions, annual objectives, evaluation grid. |
| UFT-26-04 Update Jobs and Skills Directory (REC) R: GPEC Specialist | MP-45.6 Update Jobs and Skills Directory (REC) | REC updated: 42 jobs, 3 new jobs linked to BIM modelling and ISO 19650 workflows. AI run: REC updated: 42 jobs, 3 new jobs linked to AI clash detection and model checking. |
| UFT-26-05 Redynamize periodic evaluations R: HR Business Partner | MP-45.7 Redynamize periodic evaluations | Periodic evaluation redesigned: 2 reviews per year, competency section added. |
| UFT-26-06 Design career paths R: HR Director | MP-45.8 Design career paths | Career path: operator → team leader → supervisor → Site Works & Project Delivery manager. |
| UFT-26-07 Document career management R: HR Director | MP-45.9 Document career management process MP-45.10 Implement collective compensation | Career management procedure documented (v1): eligibility, committee, calendar. |
| UFT-26-08 Align training with GPEC R: L&D Strategist | MP-45.11 Feed GPEC into training needs MP-45.12 Report on GPEC integration | Training aligned with GPEC: 4 themes cover the 3 new jobs; 2 themes removed. |

### E2E-27 · Demand Collection-to-Consolidation

Goal: Collect individual and collective training demands. Starts when: Annual training plan cycle or ad-hoc demand collection request. Ends when: Consolidated and prioritized demand repository integrated into the training needs analysis.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-27-01 Design demand collection forms R: L&D Analyst | MP-46.1 Design demand collection forms | Forms: individual form (5 questions) and collective form per team (3 questions). |
| UFT-27-02 Deploy individual demand collection R: L&D Analyst | MP-46.2 Deploy individual demand collection | Individual collection open 1-20 March; 146 demands received. |
| UFT-27-03 Deploy collective demand collection R: L&D Analyst | MP-46.3 Deploy collective demand collection | Collective collection: 18 team demands received. |
| UFT-27-04 Collect manager recommendations R: L&D Business Partner | MP-46.4 Collect manager recommendations | Manager recommendations: 24 received, 9 flagged as priority. |
| UFT-27-05 Consolidate demands by function R: L&D Analyst | MP-46.5 Consolidate demands by function | Consolidated: Site Works & Project Delivery 64 demands, Operations 41, Quality 22, others 37. |
| UFT-27-06 Map demands to competencies R: L&D Analyst | MP-46.6 Map demands to competencies MP-46.7 Prioritize demands | Accept AI mapping for 139 demands; map 7 manually to 'Digital site diary and field reporting'. AI run: Accept AI mapping for 139 demands; map 7 manually to 'AI safety monitoring with site cameras'. |
| UFT-27-07 Prioritize and validate demands R: L&D Business Partner | MP-46.8 Validate demands with managers MP-46.9 Integrate demands into needs analysis MP-46.10 Report on demand patterns MP-46.11 Track demand fulfillment MP-46.12 Improve demand collection | Validated: 112 demands (High 38, Medium 51, Low 23); 34 rejected with reason. |

### E2E-28 · Performance Assessment-to-RAG Dashboard

Goal: Assess MS/MO/OP performance with RAG ratings. Starts when: Annual performance cycle or management request for performance visualization. Ends when: Validated MS/MO/OP (Strategic Management / Operational Management / Operational Level) performance assessment with RAG (Green/Amber/Red) dashboards.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-28-01 Define MS/MO/OP framework R: Performance Analyst | MP-47.1 Define MS/MO/OP framework | MS = executive committee; MO = managers and supervisors; OP = operators and technicians. |
| UFT-28-02 Define RAG criteria R: Performance Analyst | MP-47.2 Define RAG criteria | Green ≥ 90% of target; Amber 70-89%; Red < 70%. |
| UFT-28-03 Collect performance data by function R: Performance Analyst | MP-47.3 Collect performance data by function | Data collected for 6 functions: 18 KPIs, last 12 months. |
| UFT-28-04 Assess MS performance R: Performance Analyst | MP-47.4 Assess MS performance | MS: strategy deployment Amber (78%); governance Green (92%). |
| UFT-28-05 Assess MO performance R: Performance Analyst | MP-47.5 Assess MO performance | MO: Site Works & Project Delivery team management Red (64%); planning Amber (81%). |
| UFT-28-06 Assess OP performance R: Performance Analyst | MP-47.6 Assess OP performance MP-47.7 Apply RAG ratings | OP: ISO 19650 compliance Amber (85%); productivity Green (93%). |
| UFT-28-07 Publish RAG dashboard R: Performance Analyst | MP-47.8 Visualize performance dashboards MP-47.9 Identify performance gaps MP-47.10 Feed performance into diagnostic report MP-47.11 Track performance progression MP-47.12 Report performance to leadership | Publish RPT-005 MS/MO/OP RAG dashboard to the executive committee. |

### E2E-29 · Functional SWOT-to-Improvement Axes

Goal: Conduct function-level SWOT and define improvement axes. Starts when: Diagnostic phase of a training engineering engagement or annual functional review. Ends when: Validated functional SWOT reports with prioritized improvement axes per function.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-29-01 Define function scope R: L&D Analyst | MP-48.1 Define function scope | Function in scope: Site Works & Project Delivery (3 sites, 96 people). |
| UFT-29-02 Conduct function SWOT R: L&D Analyst | MP-48.2 Conduct function SWOT | SWOT workshop held with the function head and 6 supervisors. |
| UFT-29-03 Identify strengths and weaknesses R: L&D Analyst | MP-48.3 Identify strengths MP-48.4 Identify weaknesses | Strength: experienced team. Weakness: low BIM modelling and ISO 19650 workflows usage, paper records. AI run: Strength: experienced team. Weakness: low AI clash detection and model checking usage, paper records. |
| UFT-29-04 Identify opportunities and threats R: L&D Analyst | MP-48.5 Identify opportunities MP-48.6 Identify threats | Opportunity: Drone surveying and 3D site scans. Threat: stricter ISO 19650 audits. AI run: Opportunity: AI cost and schedule forecasting. Threat: stricter ISO 19650 audits. |
| UFT-29-05 Define improvement axes R: L&D Business Partner | MP-48.7 Define improvement axes | Axis 1: digitalise shift records with BIM modelling and ISO 19650 workflows. Axis 2: certify supervisors on ISO 19650. AI run: Axis 1: digitalise shift records with AI clash detection and model checking. Axis 2: certify supervisors on ISO 19650. |
| UFT-29-06 Validate with function heads R: L&D Business Partner | MP-48.8 Validate axes with function heads | Validated by the function head on 18 April; axis 2 deadline moved to Q3. |
| UFT-29-07 Prioritize improvement axes R: L&D Strategist | MP-48.9 Prioritize improvement axes MP-48.10 Feed SWOT into diagnostic report MP-48.11 Track improvement implementation MP-48.12 Report on function performance | Priority: axis 1 (impact 5), axis 2 (impact 4). |

### E2E-02 · Skills-to-Gap Diagnosis

Goal: Produce a validated skills gap diagnosis. Starts when: Approved annual L&D plan or a scheduled skills assessment campaign. Ends when: Validated skills gap diagnosis released to needs analysis.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-02-01 Maintain competency framework R: L&D Analyst | MP-02.1 Define competency families and levels | Family 'BIM modelling and ISO 19650 workflows': 4 competencies on the 1-4 scale (Aware, Practitioner, Autonomous, Expert). AI run: Family 'AI clash detection and model checking': 4 competencies on the 1-4 scale (Aware, Practitioner, Autonomous, Expert). |
| UFT-02-02 Set target levels per position R: HR Business Partner | MP-02.2 Set target levels per position | Site Works & Project Delivery supervisor: BIM modelling and ISO 19650 workflows = 3; ISO 19650 = 3. Site Works & Project Delivery operator: BIM modelling and ISO 19650 workflows = 2. AI run: Site Works & Project Delivery supervisor: AI clash detection and model checking = 3; ISO 19650 = 3. Site Works & Project Delivery operator: AI clash detection and model checking = 2. |
| UFT-02-03 Launch assessment campaign R: L&D Analyst | MP-02.3 Launch assessment campaign | Campaign 'Skills 2026': population Site Works & Project Delivery and Operations (212 people), 12 competencies, close date 30 April. |
| UFT-02-04 Collect self and manager assessments R: Manager | MP-02.4 Submit self and manager assessments MP-02.5 Consolidate assessment results | Self-assessment BIM modelling and ISO 19650 workflows: 2; manager validation: 2 with comment 'needs practice on live cases'. AI run: Self-assessment AI clash detection and model checking: 2; manager validation: 2 with comment 'needs practice on live cases'. |
| UFT-02-05 Suggest proficiency from evidence R: L&D Analyst | MP-02.6 Suggest proficiency from evidence | Accept 38 suggested levels, edit 4 (evidence too old), reject 1. Every change carries a note. |
| UFT-02-06 Validate skills inventory R: Head of L&D | MP-02.7 Validate skills inventory | Inventory validated: 212 employees, 96% assessments complete. Justification: sample checked by site. |
| UFT-02-07 Compute and forecast gaps R: L&D Analyst | MP-03.1 Compute gap matrix MP-03.2 Review gap matrix by site and function MP-28.3 Forecast skill gaps MP-28.1 Build analytics dataset | Critical gaps: BIM modelling and ISO 19650 workflows (-1.4 average on supervisors), Digital site diary and field reporting (-1.1). Forecast: Drone surveying and 3D site scans becomes critical within 12 months. AI run: Critical gaps: AI clash detection and model checking (-1.4 average on supervisors), AI safety monitoring with site cameras (-1.1). Forecast: AI cost and schedule forecasting becomes critical within 12 months. |

### E2E-21 · Previous Plan Impact-to-Strategy Update

Goal: Evaluate N-1 plan impact and update strategy. Starts when: Start of a new plan cycle with N-1 execution data available. Ends when: N-1 impact conclusions fed into the strategy update.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-21-01 Load N-1 plan execution data R: L&D Analyst | MP-39.1 Load N-1 plan execution data | Load N-1 plan: 28 sessions planned, 23 delivered, 1,410,000 MAD spent. |
| UFT-21-02 Define impact criteria R: L&D Analyst | MP-39.2 Define impact criteria | Impact criteria: application on the job, KPI change, satisfaction, cost per learner. |
| UFT-21-03 Survey participants and managers R: L&D Analyst | MP-39.3 Survey participants and managers MP-09.5 Record on-the-job observation (Level 3) | Survey sent to 190 participants and 34 managers; 61% responded. |
| UFT-21-04 Compare planned against realized R: L&D Analyst | MP-39.4 Compare planned against realized MP-32.3 Isolate training effect | Planned vs realized: 82% of sessions, 94% of budget; 2 themes not delivered. |
| UFT-21-05 Review N-1 ROI R: Performance Analyst | MP-32.4 Compute Phillips ROI MP-32.5 Review ROI with finance | N-1 ROI: Digital site diary and field reporting 18%; safety theme 35%. AI run: N-1 ROI: AI safety monitoring with site cameras 18%; safety theme 35%. |
| UFT-21-06 Draft impact conclusions R: L&D Analyst | MP-39.5 Draft impact study conclusions | Accept AI conclusions 1-3; rewrite conclusion 4 (sample too small). |
| UFT-21-07 Feed conclusions to strategy R: Head of L&D | MP-39.6 Feed conclusions to strategy update MP-01.1 Record corporate strategic objectives | Feed to strategy: keep blended format; stop long classroom courses on Digital site diary and field reporting. AI run: Feed to strategy: keep blended format; stop long classroom courses on AI safety monitoring with site cameras. |
| UFT-21-08 Update roadmap priorities R: L&D Strategist | MP-04.6 Sequence roadmap initiatives | Roadmap priority updated: BIM modelling and ISO 19650 workflows moved to Q2; Digital site diary and field reporting to microlearning. AI run: Roadmap priority updated: AI clash detection and model checking moved to Q2; AI safety monitoring with site cameras to microlearning. |

## 8.4 Training Engineering Report & plan — gate G3

### E2E-01 · Strategy-to-Learning Plan

Goal: Translate corporate strategy into an approved annual L&D plan and budget. Starts when: Annual strategy cycle opened or revised corporate objectives published by the board. Ends when: Annual L&D plan and budget envelope approved by the Steering Committee and locked.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-01-01 Record strategic objectives R: Head of L&D | MP-01.1 Record corporate strategic objectives | SO-1: BIM modelling and ISO 19650 workflows used by 80% of Site Works & Project Delivery staff by end 2026 (owner: Operations Director, measured quarterly). SO-2: zero major audit findings on ISO 19650. AI run: SO-1: AI clash detection and model checking used by 80% of Site Works & Project Delivery staff by end 2026 (owner: Operations Director, measured quarterly). SO-2: zero major audit findings on ISO 19650. |
| UFT-01-02 Link objectives to functions and sites R: L&D Strategist | MP-01.2 Link objectives to functions and sites | SO-1 → Site Works & Project Delivery, Operations, Information Systems (all sites). SO-2 → Quality & HSE, Site Works & Project Delivery. |
| UFT-01-03 Frame skills priorities R: L&D Analyst | MP-02.1 Define competency families and levels MP-02.2 Set target levels per position | Priority competency families: BIM modelling and ISO 19650 workflows; Digital site diary and field reporting; ISO 19650 compliance. Target level 3 (Autonomous) for supervisors. AI run: Priority competency families: AI clash detection and model checking; AI safety monitoring with site cameras; ISO 19650 compliance. Target level 3 (Autonomous) for supervisors. |
| UFT-01-04 Pre-scope training needs R: L&D Analyst | MP-03.1 Compute gap matrix MP-03.2 Review gap matrix by site and function | Pre-scoped needs: 42% of Site Works & Project Delivery supervisors below target on BIM modelling and ISO 19650 workflows; 18 employees below target on ISO 19650. AI run: Pre-scoped needs: 42% of Site Works & Project Delivery supervisors below target on AI clash detection and model checking; 18 employees below target on ISO 19650. |
| UFT-01-05 Define budget envelope R: Finance Manager | MP-01.3 Define L&D budget envelope MP-18.1 Allocate budget by theme and site MP-18.2 Forecast OFPPT refunds | Gross L&D budget 2026: 1,850,000 MAD; forecast refund (OFPPT/CSF): 520,000 MAD; net envelope: 1,330,000 MAD. |
| UFT-01-06 Plan change and adoption R: Change Manager | MP-19.1 Assess change impact MP-19.2 Build adoption plan | Change impact: high for Site Works & Project Delivery supervisors (new BIM modelling and ISO 19650 workflows routines). Sponsors: Operations Director. Champions: one per site. AI run: Change impact: high for Site Works & Project Delivery supervisors (new AI clash detection and model checking routines). Sponsors: Operations Director. Champions: one per site. |
| UFT-01-07 Compile plan approval pack R: Head of L&D | MP-01.4 Schedule Steering Committee milestones MP-01.5 Compile plan approval pack MP-04.1 Consolidate feeder outputs | Approval pack: 2 objectives, net budget 1,330,000 MAD, 6 priority themes, committee date 15 March 2026. |
| UFT-01-08 Approve and lock annual L&D plan R: HR Director | MP-01.6 Record Steering Committee decision MP-01.7 Lock and distribute approved plan | Decision: Approve. Justification: aligned with SO-1 and SO-2; budget within envelope. Plan locked as version 1. |

### E2E-03 · Needs-to-Training Engineering Report & Roadmap

Goal: Produce the Training Engineering Report and the prioritized training roadmap. Starts when: Validated skills gap diagnosis, consolidated demands, approved Scope of Work or diagnostic findings available. Ends when: Training Engineering Report and prioritized roadmap approved and published.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-03-01 Plan diagnostic interviews R: L&D Analyst | MP-03.3 Plan diagnostic interviews | Interview plan: 14 semi-structured interviews (4 MS, 6 MO, 4 OP), 45 minutes each, weeks 10-11. |
| UFT-03-02 Record interview findings R: L&D Analyst | MP-03.4 Record interview findings | Finding (MO, Site Works & Project Delivery): 'Supervisors do not trust BIM modelling and ISO 19650 workflows data; they re-enter figures on paper.' AI run: Finding (MO, Site Works & Project Delivery): 'Supervisors do not trust AI clash detection and model checking data; they re-enter figures on paper.' |
| UFT-03-03 Cluster needs into themes R: L&D Analyst | MP-03.5 Cluster needs into training themes | Accept theme 'BIM modelling and ISO 19650 workflows for supervisors'; merge two duplicate themes on Digital site diary and field reporting; split 'ISO 19650' into awareness and auditor tracks. AI run: Accept theme 'AI clash detection and model checking for supervisors'; merge two duplicate themes on AI safety monitoring with site cameras; split 'ISO 19650' into awareness and auditor tracks. |
| UFT-03-04 Prioritize needs by impact R: L&D Strategist | MP-03.6 Prioritize needs by business impact | BIM modelling and ISO 19650 workflows: impact 5, urgency 4. Digital site diary and field reporting: impact 4, urgency 3. ISO 19650: impact 4, urgency 5. AI run: AI clash detection and model checking: impact 5, urgency 4. AI safety monitoring with site cameras: impact 4, urgency 3. ISO 19650: impact 4, urgency 5. |
| UFT-03-05 Validate needs register R: Head of L&D | MP-03.7 Validate needs register | Needs register validated: 23 needs, 6 themes. Justification: covers SO-1 and SO-2; sponsor reviewed. |
| UFT-03-06 Consolidate engineering inputs R: L&D Analyst | MP-04.1 Consolidate feeder outputs MP-04.2 Check input completeness | Inputs complete: Scope of Work, 187 responses, gap matrix, RAG dashboard, SWOT, demands. Missing: none. |
| UFT-03-07 Draft Training Engineering Report R: L&D Strategist | MP-04.3 Generate report draft MP-04.4 Edit and complete report sections | Section 3 'Diagnostic': edit the AI draft, add the interview quote on BIM modelling and ISO 19650 workflows, keep the RAG table. AI run: Section 3 'Diagnostic': edit the AI draft, add the interview quote on AI clash detection and model checking, keep the RAG table. |
| UFT-03-08 Run quality review R: Quality Manager | MP-04.5 Run quality review of report MP-20.5 Run periodic quality review | Quality review: 11/12 checklist items met; fix item 'sources cited for every figure'. Result: pass after correction. |
| UFT-03-09 Sequence and budget roadmap R: L&D Strategist | MP-04.6 Sequence roadmap initiatives MP-18.1 Allocate budget by theme and site | Roadmap: Q2 BIM modelling and ISO 19650 workflows (6 groups); Q3 ISO 19650 (4 groups); Q4 Digital site diary and field reporting (3 groups). Total 1,240,000 MAD. AI run: Roadmap: Q2 AI clash detection and model checking (6 groups); Q3 ISO 19650 (4 groups); Q4 AI safety monitoring with site cameras (3 groups). Total 1,240,000 MAD. |
| UFT-03-10 Approve and publish report and roadmap R: Head of L&D | MP-04.7 Submit roadmap for approval MP-04.8 Record roadmap approval MP-04.9 Publish approved report and roadmap MP-01.6 Record Steering Committee decision | Decision: Approve report and roadmap v1. Justification: within budget, linked to SO-1/SO-2. Publish to all stakeholders. |

### E2E-30 · Prioritization-to-Resource Plan

Goal: Prioritize themes and plan days, groups, trainers, budget. Starts when: Consolidated training themes requiring prioritization and resource planning. Ends when: Approved prioritized training plan with days per theme, group planning, trainer allocation, and budget.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-30-01 Consolidate training themes R: L&D Analyst | MP-49.1 Consolidate training themes | Consolidated list: 9 themes from needs, demands, GPEC and SWOT. |
| UFT-30-02 Define prioritization criteria R: L&D Strategist | MP-49.2 Define prioritization criteria | Criteria: strategic impact 40%, urgency 30%, number of learners 20%, cost 10%. |
| UFT-30-03 Prioritize themes R: L&D Strategist | MP-49.3 Prioritize themes | Rank 1 BIM modelling and ISO 19650 workflows (score 86); rank 2 ISO 19650 (81); rank 3 Digital site diary and field reporting (74). AI run: Rank 1 AI clash detection and model checking (score 86); rank 2 ISO 19650 (81); rank 3 AI safety monitoring with site cameras (74). |
| UFT-30-04 Estimate days per theme R: L&D Planner | MP-49.4 Estimate days per theme | BIM modelling and ISO 19650 workflows: 3 days per group; ISO 19650: 2 days; Digital site diary and field reporting: 1.5 days. AI run: AI clash detection and model checking: 3 days per group; ISO 19650: 2 days; AI safety monitoring with site cameras: 1.5 days. |
| UFT-30-05 Define groups per theme R: L&D Planner | MP-49.5 Define number of groups per theme MP-49.6 Allocate trainers | BIM modelling and ISO 19650 workflows: 6 groups of 12; ISO 19650: 4 groups; Digital site diary and field reporting: 3 groups. AI run: AI clash detection and model checking: 6 groups of 12; ISO 19650: 4 groups; AI safety monitoring with site cameras: 3 groups. |
| UFT-30-06 Allocate trainers and budget R: Finance Manager | MP-49.7 Estimate plan budget MP-49.8 Sequence delivery MP-49.9 Validate plan with governance | Trainers: 2 internal, vendor A; budget 1,240,000 MAD (within envelope). |
| UFT-30-07 Publish prioritized training plan R: L&D Leader | MP-49.10 Publish prioritized plan MP-49.11 Track plan execution MP-49.12 Report on resource utilization | Publish RPT-002 Prioritized Training Plan 2026 to all stakeholders. |

### E2E-22 · Multi-Site Plan-to-Deployment

Goal: Adapt and deploy plans across sites. Starts when: Approved roadmap for an organization with several sites or entities. Ends when: Site plans adapted, validated and deployed, with deviations escalated.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-22-01 Split plan by site R: Head of L&D | MP-40.1 Split plan by site | Split plan into 3 sites: Casablanca 55%, Tanger 30%, Agadir 15%. |
| UFT-22-02 Adapt site plan to local constraints R: Site L&D Coordinator | MP-40.2 Adapt site plan to local constraints | Tanger: shift constraints → sessions of 4 hours instead of full days. |
| UFT-22-03 Localize site materials R: Instructional Designer | MP-23.1 Request translation MP-23.3 Validate translation MP-23.6 Review participation equity MP-23.7 Record inclusion actions | Agadir materials translated to AR; validated by the site expert. |
| UFT-22-04 Validate site plan R: Head of L&D | MP-40.3 Validate site plan | Site plans validated centrally; budget deviation within ±5%. |
| UFT-22-05 Schedule site sessions R: Training Administrator | MP-07.1 Create training session MP-11.1 Book rooms and equipment | Tanger schedule: 8 sessions, rooms booked, 2 trainers. |
| UFT-22-06 Deploy site schedule R: Site L&D Coordinator | MP-40.4 Deploy site schedule | Schedules deployed and communicated to site managers. |
| UFT-22-07 Consolidate site status R: Head of L&D | MP-40.5 Consolidate site status | Status: Casablanca 70%, Tanger 45%, Agadir 20% delivered. |
| UFT-22-08 Escalate site deviation R: Head of L&D | MP-40.6 Escalate site deviation | Escalate Agadir deviation (-25%) to the HR Director with a recovery plan. |

### E2E-23 · Regulatory Submission-to-Validation

Goal: Submit and validate training plans with regulatory bodies. Starts when: Approved plan requiring external validation or funding (e.g. OFPPT, GIAC-Agro). Ends when: Plan validated by the regulatory body and evidence archived.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-23-01 Select regulatory template R: Compliance Officer | MP-41.1 Select regulatory template | Template: OFPPT special training contracts (CSF) — plan file. |
| UFT-23-02 Generate submission file R: Compliance Officer | MP-41.2 Generate submission file MP-20.5 Run periodic quality review | Submission file generated: plan, themes, providers, costs; quality check passed. |
| UFT-23-03 Submit plan to regulatory body R: Compliance Officer | MP-41.3 Submit plan to regulatory body | Submitted to the regional funding committee on 5 March; reference GSF-2026-118. |
| UFT-23-04 Track submission status R: Compliance Officer | MP-41.4 Track submission status | Status: additional document requested (provider accreditation) — sent on 12 March. |
| UFT-23-05 Record regulator decision R: Compliance Officer | MP-41.5 Record regulator decision MP-14.1 Register regulatory requirement | Decision: approved with a cap of 520,000 MAD. |
| UFT-23-06 Submit refund claims R: Finance Manager | MP-18.5 Submit refund claims | Refund claims submitted for 12 delivered actions: 318,000 MAD. |
| UFT-23-07 Archive submission evidence R: Compliance Officer | MP-41.6 Archive submission evidence MP-18.6 Close budget period | Archive file, decision and claims; retention 10 years. |

### E2E-16 · Vendor-to-Finance

Goal: Manage vendors from selection to payment. Starts when: Training need requiring an external provider. Ends when: Vendor selected, order issued and payment approved against attendance.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-16-01 Issue request for proposal R: Purchasing Officer | MP-15.1 Issue request for proposal | RFP 'Training on BIM modelling and ISO 19650 workflows' sent to 4 vendors, answers due 15 May. AI run: RFP 'Training on AI clash detection and model checking' sent to 4 vendors, answers due 15 May. |
| UFT-16-02 Score vendor proposals R: Purchasing Officer | MP-15.2 Score vendor proposals | Scores: vendor A 82, vendor B 76, vendor C 64 (price 40%, expertise 40%, references 20%). |
| UFT-16-03 Register and verify vendor R: Purchasing Officer | MP-15.3 Register vendor record MP-15.4 Verify vendor accreditation | Register vendor A; accreditation OFPPT verified, valid until December. |
| UFT-16-04 Issue purchase order R: Purchasing Officer | MP-15.5 Issue purchase order MP-18.3 Record committed and actual costs | Purchase order PO-2026-044: 180,000 MAD on budget line 'BIM modelling and ISO 19650 workflows'. AI run: Purchase order PO-2026-044: 180,000 MAD on budget line 'AI clash detection and model checking'. |
| UFT-16-05 Match invoice to order and attendance R: Training Administrator | MP-15.6 Match invoice to order and attendance MP-11.5 Reconcile attendance with invoices | Invoice matched with PO and attendance (3 days × 12 learners): OK. |
| UFT-16-06 Approve vendor payment R: Finance Manager | MP-15.7 Approve vendor payment MP-18.4 Compare spend against budget | Approve payment 180,000 MAD; vendor performance rating 4/5. |

### AEC-E2E-02 · AEC & Construction Critical-Skills-to-Transformation Plan

Goal: Turn critical-skill gaps and digital and AI use cases into a transformation plan.. Starts when: Annual plan cycle or technology change in AEC & Construction. Ends when: Transformation learning paths approved.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-AEC-E2-01 List critical Site Works & Project Delivery skills R: L&D Analyst | MP-02.1 Define competency families and levels MP-03.1 Compute gap matrix | Critical skills: 6 for Site Works & Project Delivery, each with target level 3. |
| UFT-AEC-E2-02 List digital and AI use cases R: L&D Strategist | MP-03.3 Plan diagnostic interviews | Use cases: BIM modelling and ISO 19650 workflows; Digital site diary and field reporting; Drone surveying and 3D site scans. AI run: Use cases: AI clash detection and model checking; AI safety monitoring with site cameras; AI cost and schedule forecasting. |
| UFT-AEC-E2-03 Forecast impacted roles R: Performance Analyst | MP-03.5 Cluster needs into training themes MP-28.3 Forecast skill gaps | Impacted roles: supervisors (high), operators (medium); accept the AI forecast. |
| UFT-AEC-E2-04 Approve transformation paths R: Instructional Designer | MP-05.2 Define learning path and modules MP-05.7 Approve design document | Approve 2 transformation paths: 'BIM modelling and ISO 19650 workflows for supervisors', 'Digital site diary and field reporting for operators'. AI run: Approve 2 transformation paths: 'AI clash detection and model checking for supervisors', 'AI safety monitoring with site cameras for operators'. |

### SME-E2E-02 · SME Funding-to-Refund

Goal: Secure funding and recover the refunds of the plan.. Starts when: Short plan approved. Ends when: Refund received and recorded.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-SME2-01 Select eligible themes R: L&D Analyst | SME-MP-02.1 Select eligible themes | Eligible themes: BIM modelling and ISO 19650 workflows and ISO 19650 (funding rules met). AI run: Eligible themes: AI clash detection and model checking and ISO 19650 (funding rules met). |
| UFT-SME2-02 Build the funding file R: Finance Manager | SME-MP-02.2 Build funding file MP-41.2 Generate submission file | Funding file: plan, quotes, provider accreditation, attendance model. |
| UFT-SME2-03 Submit the refund claim R: Finance Manager | SME-MP-02.3 Submit refund claim MP-18.5 Submit refund claims | Refund claim submitted: 28,000 MAD with signed attendance sheets. |
| UFT-SME2-04 Record the refund R: Finance Manager | SME-MP-02.4 Track refund payment | Refund received: 28,000 MAD on 20 November; file closed. |

## 8.5 Design & delivery — gate G4

### E2E-04 · Roadmap-to-Curriculum Design

Goal: Convert roadmap into curriculum maps, learning paths, design documents. Starts when: Approved Training Engineering Report and roadmap published. Ends when: Approved curriculum maps, learning paths and design documents.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-04-01 Create curriculum map R: Instructional Designer | MP-05.1 Create curriculum map from roadmap | Curriculum map 'BIM modelling and ISO 19650 workflows': 3 learning paths (operators, supervisors, managers), 9 modules. AI run: Curriculum map 'AI clash detection and model checking': 3 learning paths (operators, supervisors, managers), 9 modules. |
| UFT-04-02 Define learning paths and modules R: Instructional Designer | MP-05.2 Define learning path and modules | Path 'Supervisors — BIM modelling and ISO 19650 workflows': 4 modules, 3 days blended (1 day e-learning, 2 days workshop). AI run: Path 'Supervisors — AI clash detection and model checking': 4 modules, 3 days blended (1 day e-learning, 2 days workshop). |
| UFT-04-03 Write learning objectives R: Instructional Designer | MP-05.3 Write learning objectives per module | Objective M1: 'By the end, the supervisor reads the BIM modelling and ISO 19650 workflows dashboard and decides the shift action in 5 minutes.' AI run: Objective M1: 'By the end, the supervisor reads the AI clash detection and model checking dashboard and decides the shift action in 5 minutes.' |
| UFT-04-04 Propose module structure R: Instructional Designer | MP-05.4 Propose module structure | Accept the proposed structure (intro, demo, practice, quiz); replace the quiz by a live case from Site Works & Project Delivery. |
| UFT-04-05 Set assessment strategy R: Instructional Designer | MP-05.5 Set assessment strategy | Assessment: pre/post test (Level 2) and manager observation after 30 days (Level 3). |
| UFT-04-06 Develop and tag content R: Content Developer | MP-06.1 Upload content assets MP-06.2 Validate package format MP-06.5 Tag content with competencies | Upload 'M1_BIM modelling and ISO 19650 workflows.pptx' and 'M1_video.mp4'; tag competency 'BIM modelling and ISO 19650 workflows' level 3. AI run: Upload 'M1_AI clash detection and model checking.pptx' and 'M1_video.mp4'; tag competency 'AI clash detection and model checking' level 3. |
| UFT-04-07 Localize and check accessibility R: Instructional Designer | MP-23.1 Request translation MP-23.2 Draft machine translation MP-23.3 Validate translation MP-23.4 Run accessibility check MP-23.5 Fix accessibility issues | Request FR and AR versions; validate the AI draft translation; accessibility check: 0 blocking issues. |
| UFT-04-08 Approve design document R: Head of L&D | MP-05.6 Review design with subject matter expert MP-05.7 Approve design document | Decision: design approved. Comment: SME review done on 12 May; ready for delivery. |

### E2E-05 · Design-to-Delivery

Goal: Deliver training across all modalities. Starts when: Approved design document and prioritized training plan. Ends when: Training delivered across all modalities with attendance and completion recorded.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-05-01 Publish content to catalog R: Content Developer | MP-06.3 Route content for expert review MP-06.4 Record review decision MP-06.6 Publish content to catalog | Publish module 'M1 BIM modelling and ISO 19650 workflows' to the catalog; audience: supervisors; languages EN/FR/AR. AI run: Publish module 'M1 AI clash detection and model checking' to the catalog; audience: supervisors; languages EN/FR/AR. |
| UFT-05-02 Book logistics R: Training Administrator | MP-11.1 Book rooms and equipment MP-11.2 Manage trainer calendars | Room 'Training A' (20 seats) 3-5 June; projector; trainer calendar blocked. |
| UFT-05-03 Schedule sessions R: Training Administrator | MP-07.1 Create training session MP-07.2 Check scheduling conflicts | Session S-01 'BIM modelling and ISO 19650 workflows — supervisors', 3-5 June, 12 seats, no conflict reported. AI run: Session S-01 'AI clash detection and model checking — supervisors', 3-5 June, 12 seats, no conflict reported. |
| UFT-05-04 Enroll learners and send convocations R: Training Administrator | MP-07.3 Enroll learners into session MP-07.4 Send convocations MP-17.1 Provision users via SSO | Enroll 12 supervisors; convocations sent by e-mail and SMS in each learner's language. |
| UFT-05-05 Push microlearning capsules R: Instructional Designer | MP-25.1 Author microlearning capsule MP-25.2 Generate capsule draft from source MP-25.3 Push capsule to collaboration channel MP-25.4 Consume capsule on mobile MP-25.5 Track capsule completion | Capsule '5-minute Digital site diary and field reporting check' pushed to the Teams channel of Site Works & Project Delivery; 48 views in week 1. AI run: Capsule '5-minute AI safety monitoring with site cameras check' pushed to the Teams channel of Site Works & Project Delivery; 48 views in week 1. |
| UFT-05-06 Run immersive simulations R: Trainer | MP-30.1 Define simulation scenario MP-30.2 Configure simulation scoring MP-30.3 Launch simulation session MP-30.4 Capture simulation performance MP-30.5 Debrief learner MP-30.6 Record simulation evidence | Simulation 'Site Works & Project Delivery incident': score 78/100; debrief notes recorded; evidence saved. |
| UFT-05-07 Record attendance R: Trainer | MP-07.5 Record attendance | Attendance S-01: 11 present, 1 absent (justified). Signature sheet attached. |
| UFT-05-08 Close sessions R: Training Administrator | MP-07.6 Close session and record completion | Close S-01: 11 completions recorded; certificate issued to each participant. |
| UFT-05-09 Reconcile and archive period R: Training Administrator | MP-11.5 Reconcile attendance with invoices MP-11.6 Archive period records MP-11.3 Import external training records MP-11.4 Correct training record with justification | Reconcile invoice INV-2026-118 (3 days × 12 learners) with attendance; archive period Q2. |

### E2E-06 · Learner-Journey-to-Engagement

Goal: Deliver personalized, engaging learning experience. Starts when: Learner enrolled in a learning path or session. Ends when: Personalized learning journey completed with engagement measured.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-06-01 Generate personal learning plan R: L&D Analyst | MP-08.1 Generate personal learning plan | Personal plan generated for each learner: 3 items on BIM modelling and ISO 19650 workflows, 1 capsule on Digital site diary and field reporting. AI run: Personal plan generated for each learner: 3 items on AI clash detection and model checking, 1 capsule on AI safety monitoring with site cameras. |
| UFT-06-02 Recommend learning items R: Learner | MP-08.2 Recommend learning items MP-24.1 Enable personalization per scope | Accept 2 recommendations, reject 1 ('already mastered'). The outcome is logged. |
| UFT-06-03 Adapt path to performance R: Instructional Designer | MP-24.2 Set adaptation rules MP-24.3 Adapt path to learner performance MP-24.4 Record learner response to adaptation | Rule: if the quiz score < 60%, add the remedial capsule 'BIM modelling and ISO 19650 workflows basics'. AI run: Rule: if the quiz score < 60%, add the remedial capsule 'AI clash detection and model checking basics'. |
| UFT-06-04 Animate social learning R: Knowledge Manager | MP-26.1 Create learning cohort group MP-26.2 Invite group members MP-26.3 Post question or answer MP-26.4 Endorse expert answer MP-26.5 Flag inappropriate content MP-26.6 Resolve moderation flag | Create cohort 'BIM modelling and ISO 19650 workflows supervisors 2026' and invite 12 members; first question posted. AI run: Create cohort 'AI clash detection and model checking supervisors 2026' and invite 12 members; first question posted. |
| UFT-06-05 Run gamification R: Instructional Designer | MP-27.1 Define points and badge rules MP-27.2 Configure leaderboard scope MP-27.3 Award points on completion MP-27.4 Unlock badge MP-27.6 Adjust gamification rules | Badge 'BIM modelling and ISO 19650 workflows Practitioner' for completing 3 modules; 10 points per capsule. AI run: Badge 'AI clash detection and model checking Practitioner' for completing 3 modules; 10 points per capsule. |
| UFT-06-06 Match and run coaching R: L&D Business Partner | MP-21.1 Request coaching MP-21.2 Match coach to learner MP-21.3 Schedule coaching sessions MP-21.4 Log coaching session notes MP-21.5 Evaluate coaching outcomes MP-21.6 Close coaching engagement | Match coach 'Senior Site Works & Project Delivery supervisor' to 3 learners; 4 sessions of 1 hour. |
| UFT-06-07 Collect learner feedback R: Learner | MP-08.3 Enroll in recommended item MP-08.4 Submit learning feedback | Feedback: 4.4/5; comment 'more real cases from Site Works & Project Delivery'. |
| UFT-06-08 Monitor engagement and nudge R: L&D Analyst | MP-08.5 Monitor engagement indicators MP-08.6 Trigger re-engagement nudge MP-24.5 Review recommendation acceptance MP-27.5 Review engagement uplift MP-24.6 Tune personalization settings MP-28.4 Predict learner drop-out risk MP-28.5 Review predictions with L&D MP-28.6 Create preventive action | Engagement 81%; nudge sent to 9 inactive learners; drop-out risk high for 2 learners. |

### E2E-13 · Content-Curate-to-Retire

Goal: Publish, maintain, retire content. Starts when: New content published or content past its review date. Ends when: Catalog curated, maintained and outdated content retired.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-13-01 Aggregate provider catalogs R: Content Curator | MP-29.1 Aggregate provider catalogs | Aggregate 2 provider catalogs (LinkedIn Learning, Coursera): 1,240 items imported. |
| UFT-13-02 Recommend curated items R: Content Curator | MP-29.2 Recommend curated items | Keep the 15 top-ranked items on BIM modelling and ISO 19650 workflows; reject 3 items older than 3 years. AI run: Keep the 15 top-ranked items on AI clash detection and model checking; reject 3 items older than 3 years. |
| UFT-13-03 Approve and organize collections R: Content Curator | MP-29.3 Approve curated item MP-29.4 Organize curated collection | Collection 'BIM modelling and ISO 19650 workflows starter kit': 8 items, audience supervisors, review date in 12 months. AI run: Collection 'AI clash detection and model checking starter kit': 8 items, audience supervisors, review date in 12 months. |
| UFT-13-04 Review peer content R: Subject Matter Expert | MP-33.1 Submit user-generated content MP-33.2 Check content against policy MP-33.3 Peer review content | Peer video 'How we use Digital site diary and field reporting on shift' reviewed by an expert: approved with 1 correction. AI run: Peer video 'How we use AI safety monitoring with site cameras on shift' reviewed by an expert: approved with 1 correction. |
| UFT-13-05 Promote and rate content R: Knowledge Manager | MP-33.5 Send approved content to curation MP-33.6 Rate user-generated item | Send approved peer content to curation; average learner rating 4.5/5. |
| UFT-13-06 Flag content past review date R: Content Curator | MP-29.5 Flag content past review date | 14 items past review date flagged; owners notified. |
| UFT-13-07 Retire outdated content R: Content Curator | MP-29.6 Retire outdated content MP-25.6 Retire low-value capsule | Retire 6 outdated items and 2 low-value capsules; library health 92%. |

### E2E-14 · Extended-Enterprise-Training

Goal: Certify partners and train customers. Starts when: Partner, reseller or customer training program launched. Ends when: External learners trained, paid and certified.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-14-01 Create external sub-portal R: Extended Enterprise Manager | MP-22.1 Create external sub-portal | Sub-portal 'Partners Academy — Souss BTP Solutions' created for distributors and installers. |
| UFT-14-02 Configure catalog and pricing R: Extended Enterprise Manager | MP-22.2 Configure external catalog and pricing MP-18.1 Allocate budget by theme and site | Catalog: 'ISO 19650 for partners' 1,200 MAD; 'BIM modelling and ISO 19650 workflows certification' 2,400 MAD. AI run: Catalog: 'ISO 19650 for partners' 1,200 MAD; 'AI clash detection and model checking certification' 2,400 MAD. |
| UFT-14-03 Process payment and enroll R: Extended Enterprise Manager | MP-22.3 Process online payment MP-22.4 Enroll external learner | 18 online payments processed; 18 external learners enrolled. |
| UFT-14-04 Deliver external sessions R: Training Administrator | MP-07.1 Create training session MP-07.5 Record attendance | Session P-01 (virtual), 18 invited, 16 present. |
| UFT-14-05 Track external completion R: Extended Enterprise Manager | MP-22.5 Track external completion | Completion: 15 of 16 passed the final quiz. |
| UFT-14-06 Issue partner certification R: Extended Enterprise Manager | MP-22.6 Issue partner certification MP-14.4 Issue certificate on completion | Issue 15 partner certificates valid 2 years. |
| UFT-14-07 Reconcile external revenue R: Finance Manager | MP-18.3 Record committed and actual costs MP-18.4 Compare spend against budget | Revenue 43,200 MAD reconciled with the ERP; 0 unpaid. |

### SME-E2E-03 · SME Upskill-to-Adoption

Goal: Make sure new digital and AI skills are used at work.. Starts when: Funded plan launched. Ends when: Adoption confirmed and owner-manager coached.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-SME3-01 Assign microlearning capsules R: Training Administrator | SME-MP-03.1 Assign microlearning capsules MP-25.3 Push capsule to collaboration channel | Assign 4 capsules 'BIM modelling and ISO 19650 workflows in 10 minutes' to each employee. AI run: Assign 4 capsules 'AI clash detection and model checking in 10 minutes' to each employee. |
| UFT-SME3-02 Coach on the job R: Trainer | SME-MP-03.2 Coach employees on the job | On-the-job coaching: 2 hours per team leader per week for 4 weeks. |
| UFT-SME3-03 Measure adoption R: L&D Analyst | SME-MP-03.3 Measure tool usage | Adoption: 9 of 12 employees use the new tool every day. |
| UFT-SME3-04 Coach the owner-manager R: Consultant PM | SME-MP-04.1 Hold monthly coaching session SME-MP-04.2 Update skills dashboard | Monthly coaching with the owner-manager; skills dashboard updated. |

## 8.6 Evaluation, compliance & impact — gate G5

### E2E-07 · Assessment-to-Evaluation

Goal: Measure training effectiveness and skill progression. Starts when: Training session or path completed. Ends when: Effectiveness measured on Kirkpatrick levels 1-3 and skill progression computed.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-07-01 Create assessment instrument R: Instructional Designer | MP-09.1 Create assessment instrument | Instrument 'Test BIM modelling and ISO 19650 workflows M1': 15 questions, pass mark 70%. AI run: Instrument 'Test AI clash detection and model checking M1': 15 questions, pass mark 70%. |
| UFT-07-02 Draft question bank R: Instructional Designer | MP-09.2 Generate question bank draft | Keep 12 AI-drafted questions, rewrite 3 with Site Works & Project Delivery vocabulary; validate each one. |
| UFT-07-03 Collect reaction survey (Level 1) R: L&D Analyst | MP-09.3 Collect reaction survey (Level 1) | Reaction survey S-01: 11 responses, satisfaction 4.3/5. |
| UFT-07-04 Record learning results (Level 2) R: Trainer | MP-09.4 Record learning results (Level 2) | Level 2: average pre-test 48%, post-test 81% (+33 points). |
| UFT-07-05 Record on-the-job observation (Level 3) R: Manager | MP-09.5 Record on-the-job observation (Level 3) | Level 3 (day 30): 9 of 11 supervisors apply the BIM modelling and ISO 19650 workflows routine daily. AI run: Level 3 (day 30): 9 of 11 supervisors apply the AI clash detection and model checking routine daily. |
| UFT-07-06 Compute skill progression R: L&D Analyst | MP-09.6 Compute skill progression MP-10.3 Refresh KPI computation | Skill progression: BIM modelling and ISO 19650 workflows from 1.8 to 2.7 (target 3). AI run: Skill progression: AI clash detection and model checking from 1.8 to 2.7 (target 3). |
| UFT-07-07 Review evaluation results R: L&D Analyst | MP-09.7 Review evaluation results MP-20.5 Run periodic quality review | Review: module M3 below 70% pass rate → improvement action assigned to the designer. |
| UFT-07-08 Publish evaluation report R: L&D Analyst | MP-10.4 Export report MP-10.6 Share insight with stakeholders MP-10.2 Configure dashboard widgets | Export RPT-016 Kirkpatrick report (PDF) and share with the Steering Committee. |

### E2E-08 · Learning-to-ROI

Goal: Validate ROI and business impact. Starts when: Evaluation results available for a theme selected for an ROI study. Ends when: Phillips ROI validated with finance and business impact report published.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-08-01 Select theme for ROI study R: Performance Analyst | MP-32.1 Select theme for ROI study | ROI study on theme 'BIM modelling and ISO 19650 workflows' — population: 36 supervisors, 3 sites. AI run: ROI study on theme 'AI clash detection and model checking' — population: 36 supervisors, 3 sites. |
| UFT-08-02 Define business indicators R: Performance Analyst | MP-32.2 Define business indicators MP-10.1 Define KPI set per audience | Indicators: rework rate, downtime minutes per shift, data re-entry hours. |
| UFT-08-03 Collect cost data R: Finance Manager | MP-18.3 Record committed and actual costs MP-18.4 Compare spend against budget | Costs: design 60,000 MAD; delivery 180,000 MAD; participants' time 95,000 MAD. |
| UFT-08-04 Isolate training effect R: Performance Analyst | MP-32.3 Isolate training effect MP-09.6 Compute skill progression | Control group: site B (not trained). Isolated benefit: 410,000 MAD per year. |
| UFT-08-05 Compute Phillips ROI R: Performance Analyst | MP-32.4 Compute Phillips ROI | ROI = (410,000 − 335,000) / 335,000 = 22%; benefit-cost ratio 1.22. |
| UFT-08-06 Review ROI with finance R: Finance Manager | MP-32.5 Review ROI with finance | Finance review: assumptions accepted; downtime valued at 180 MAD per minute. |
| UFT-08-07 Publish business impact report R: Head of L&D | MP-32.6 Publish business impact report MP-10.4 Export report MP-10.5 Query data via AI Assistant | Publish RPT-012 ROI & Business Impact Report to executive leadership. |

### E2E-09 · Compliance-to-Certification

Goal: Ensure compliant workforce with valid certifications. Starts when: New regulatory requirement or certification nearing expiry. Ends when: Compliant workforce with valid certifications and an audit extract available.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-09-01 Register regulatory requirement R: Compliance Officer | MP-14.1 Register regulatory requirement | Requirement 'ISO 19650 awareness', every 24 months, source: ISO 19650 clause on competence. |
| UFT-09-02 Assign mandatory training R: Compliance Officer | MP-14.2 Assign mandatory training by position | Assign to positions: Site Works & Project Delivery operator, Site Works & Project Delivery supervisor, quality inspector. |
| UFT-09-03 Deliver mandatory sessions R: Training Administrator | MP-07.3 Enroll learners into session MP-07.5 Record attendance | Enroll 24 employees in session 'ISO 19650 awareness'; attendance recorded. |
| UFT-09-04 Assess and certify R: Trainer | MP-09.4 Record learning results (Level 2) MP-14.4 Issue certificate on completion | Result 86%; certificate 'ISO 19650 awareness' issued, valid until 2026+2. |
| UFT-09-05 Compute certification validity R: Compliance Officer | MP-14.3 Compute certification validity | Validity: 212 valid, 9 expire within 60 days, 3 expired. |
| UFT-09-06 Manage renewals R: Compliance Officer | MP-14.5 Launch renewal enrollment MP-14.6 Confirm renewal completion | Launch renewal for the 12 employees; confirm 10 completions, 2 rescheduled. |
| UFT-09-07 Produce compliance audit extract R: Compliance Officer | MP-14.7 Produce compliance audit extract MP-10.4 Export report | Export compliance audit extract for ISO 19650 (XLSX) for the external auditor. |

### AEC-E2E-01 · AEC & Construction Compliance-to-Certification Readiness

Goal: Keep AEC & Construction regulated roles certified against ISO 19650.. Starts when: New ISO 19650 requirement or certification expiry. Ends when: Sector compliance extract issued with every critical role certified.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-AEC-E1-01 Register ISO 19650 obligations R: Compliance Officer | MP-01.1 Record corporate strategic objectives MP-14.1 Register regulatory requirement | Obligation 'ISO 19650 training', every 12 months, owner Compliance Officer. |
| UFT-AEC-E1-02 Link obligations to positions R: HR Business Partner | MP-01.2 Link objectives to functions and sites MP-14.2 Assign mandatory training by position | Linked to 5 Site Works & Project Delivery positions (38 employees). |
| UFT-AEC-E1-03 Track certification validity R: Compliance Officer | MP-02.1 Define competency families and levels MP-14.3 Compute certification validity | Validity: 33 valid, 5 expire within 60 days. |
| UFT-AEC-E1-04 Issue sector compliance extract R: Compliance Officer | MP-02.2 Set target levels per position MP-14.7 Produce compliance audit extract | Extract issued for the ISO 19650 audit on 15 October. |

## 8.7 Talent, knowledge & continuous improvement — gate G6

### E2E-10 · Talent-to-Mobility

Goal: Enable internal mobility and career progression. Starts when: Internal opening published or annual career review. Ends when: Internal move decided with a reskilling plan assigned.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-10-01 Model career paths R: HR Director | MP-13.1 Model career path MP-13.2 Link path steps to competency targets | Career path: Site Works & Project Delivery operator → team leader → supervisor, with competency targets per step. |
| UFT-10-02 Publish internal opening R: HR Business Partner | MP-31.1 Publish internal opening MP-31.2 Define required skills | Opening 'Site Works & Project Delivery team leader', required skills: BIM modelling and ISO 19650 workflows level 3, leadership level 2. AI run: Opening 'Site Works & Project Delivery team leader', required skills: AI clash detection and model checking level 3, leadership level 2. |
| UFT-10-03 Match employees to opening R: HR Business Partner | MP-31.3 Match employees to opening MP-02.7 Validate skills inventory | Review 6 AI matches; keep 4 candidates with match score above 75%. |
| UFT-10-04 Apply to internal opening R: Employee | MP-31.4 Apply to internal opening | Application with motivation note and consent of the current manager. |
| UFT-10-05 Shortlist candidates R: Hiring Manager | MP-31.5 Shortlist candidates | Shortlist: 2 candidates; interviews on 20 and 21 June. |
| UFT-10-06 Plan individual development R: Manager | MP-13.3 Create individual development plan MP-13.4 Suggest development actions MP-42.3 Build leadership development plan MP-42.4 Suggest leadership development actions | Development plan: 2 modules BIM modelling and ISO 19650 workflows, 1 leadership workshop, 3 months mentoring. AI run: Development plan: 2 modules AI clash detection and model checking, 1 leadership workshop, 3 months mentoring. |
| UFT-10-07 Assign reskilling plan R: HR Business Partner | MP-31.6 Assign reskilling plan MP-08.1 Generate personal learning plan | Assign reskilling path 'BIM modelling and ISO 19650 workflows for team leaders' to the selected candidate. AI run: Assign reskilling path 'AI clash detection and model checking for team leaders' to the selected candidate. |
| UFT-10-08 Review career and succession R: HR Director | MP-13.5 Run career review MP-13.6 Update succession readiness MP-42.5 Review leadership pipeline MP-42.6 Reassess leadership maturity | Succession readiness updated: 2 ready now, 3 ready within 12 months. |

### E2E-11 · Onboarding-to-Productivity

Goal: Accelerate time-to-productivity. Starts when: New hire or internal mover confirmed. Ends when: Employee productive within target time and onboarding closed.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-11-01 Create onboarding record R: Hiring Manager | MP-35.1 Create onboarding record | Onboarding record for the new Site Works & Project Delivery technician, start date 1 July, buddy assigned. |
| UFT-11-02 Generate 30-60-90 day path R: HR Business Partner | MP-35.2 Generate 30-60-90 day path MP-08.1 Generate personal learning plan | 30-60-90 path: day 30 safety and ISO 19650; day 60 BIM modelling and ISO 19650 workflows; day 90 autonomy on shift. AI run: 30-60-90 path: day 30 safety and ISO 19650; day 60 AI clash detection and model checking; day 90 autonomy on shift. |
| UFT-11-03 Enroll in onboarding sessions R: Training Administrator | MP-07.3 Enroll learners into session MP-07.4 Send convocations | Enroll in the induction session of 2 July; convocation sent. |
| UFT-11-04 Complete onboarding tasks R: Employee | MP-35.3 Complete onboarding tasks | Tasks done: badge, IT account, safety tour, meeting with the team. |
| UFT-11-05 Hold milestone check-ins R: Hiring Manager | MP-35.4 Hold milestone check-in MP-21.3 Schedule coaching sessions | Day-30 check-in: on track; coaching needed on BIM modelling and ISO 19650 workflows data entry. AI run: Day-30 check-in: on track; coaching needed on AI clash detection and model checking data entry. |
| UFT-11-06 Assess time to productivity R: Hiring Manager | MP-35.5 Assess time to productivity | Time to productivity: 74 days (target 90). |
| UFT-11-07 Close onboarding R: HR Business Partner | MP-35.6 Close onboarding MP-13.3 Create individual development plan | Close onboarding; link the individual development plan for year 1. |

### E2E-12 · Knowledge-Capture-to-Transfer

Goal: Capture and transfer institutional knowledge. Starts when: Critical expert identified as leaving, retiring or holding at-risk knowledge. Ends when: Knowledge captured, published and transferred to a validated successor.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-12-01 Identify critical experts R: HR Business Partner | MP-34.1 Identify critical experts | Critical expert: senior Site Works & Project Delivery engineer retiring in 8 months; knowledge risk: high. |
| UFT-12-02 Plan capture sessions R: Knowledge Manager | MP-34.2 Plan capture sessions | Capture plan: 4 sessions of 90 minutes on troubleshooting and ISO 19650 practices. |
| UFT-12-03 Record expert interview R: Knowledge Manager | MP-34.3 Record expert interview | Interview 1 recorded (82 minutes); transcript attached. |
| UFT-12-04 Structure knowledge R: Knowledge Manager | MP-34.4 Structure knowledge from transcript | Accept the AI structure: 5 failure modes, 12 checks, 3 decision rules; correct 2 technical terms. |
| UFT-12-05 Publish knowledge article R: Knowledge Manager | MP-12.1 Publish knowledge article MP-12.2 Index article for retrieval MP-33.4 Approve publication | Publish article 'Troubleshooting guide — Site Works & Project Delivery' in EN/FR/AR; indexed for search. |
| UFT-12-06 Assign successor learning path R: Manager | MP-34.5 Assign successor learning path MP-06.6 Publish content to catalog | Assign the successor path: article + 3 shadowing sessions with the expert. |
| UFT-12-07 Validate transfer completion R: Subject Matter Expert | MP-34.6 Validate transfer completion | Transfer validated: successor solved 4 of 5 test cases alone. |

### E2E-31 · Engagement-to-Roadmap

Goal: Define post-engagement roadmap and continuous improvement. Starts when: Closure of the current training engineering engagement (E2E-19). Ends when: Approved post-engagement roadmap with future missions and continuous improvement plan.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-31-01 Consolidate engagement findings R: Consultant PM | MP-50.1 Consolidate engagement findings | Findings: 6 deliverables, 3 lessons learned, 2 open topics (IS, org design). |
| UFT-31-02 Define future perspectives R: Consultant PM | MP-50.2 Define future perspectives | Perspectives: Drone surveying and 3D site scans programme, second wave for OP level. AI run: Perspectives: AI cost and schedule forecasting programme, second wave for OP level. |
| UFT-31-03 Plan One-to-One coaching R: L&D Strategist | MP-50.3 Plan One-to-One coaching | One-to-One coaching: 6 managers, 6 sessions each over 6 months. |
| UFT-31-04 Plan organizational optimization R: Org Design Consultant | MP-50.4 Plan organizational optimization | Organizational optimization: merge 2 planning cells; update 11 descriptions. |
| UFT-31-05 Plan IS rehabilitation R: IT Architect | MP-50.5 Plan IS rehabilitation | IS rehabilitation: connect HRIS and training platform; retire 2 spreadsheets. |
| UFT-31-06 Define KPIs and dashboards R: Performance Analyst | MP-50.6 Define KPIs and dashboards | KPIs: training coverage, time to competency, ROI per theme; monthly dashboard. |
| UFT-31-07 Prioritize future missions R: Consultant PM | MP-50.7 Prioritize future missions MP-50.8 Validate roadmap with leadership | Priority missions: 1 IS rehabilitation, 2 coaching, 3 org optimization. |
| UFT-31-08 Publish roadmap R: Consultant PM | MP-50.9 Publish post-engagement roadmap MP-50.10 Track roadmap execution MP-50.11 Improve roadmap continuously MP-50.12 Report on roadmap progress | Publish RPT-010 Post-Engagement Roadmap to the executive committee. |

# 9. SMEs in healthcare

This part follows Clinique Al Amal, a SME in the Healthcare Providers sector (95 employees, Marrakech, member of Souss-Massa SME Network). Sign in as headld@cliniquealamal.ma. The same steps apply to any organization of this type: replace the names, figures and themes with your own.

| Item | Digital skills run | AI skills run |
| --- | --- | --- |
| Project | Digital Skills Full Run 2026 — Clinique Al Amal | AI Skills Full Run 2026 — Clinique Al Amal |
| Mode and track | SME · SME-T3 | SME · SME-T3 |
| Processes and tasks | 38 processes · 277 tasks | 38 processes · 277 tasks |

| Phase | Gate | End-to-end processes |
| --- | --- | --- |
| Enablers (run across all phases) | — | E2E-15, E2E-17, E2E-18 |
| Scope & evidence | G1 | E2E-32, E2E-33, E2E-19, E2E-24, SME-E2E-01 |
| Diagnosis | G2 | E2E-20, E2E-25, E2E-26, E2E-27, E2E-28, E2E-29, E2E-02, E2E-21 |
| Training Engineering Report & plan | G3 | E2E-01, E2E-03, E2E-30, E2E-22, E2E-23, E2E-16, HCPR-E2E-02, SME-E2E-02 |
| Design & delivery | G4 | E2E-04, E2E-05, E2E-06, E2E-13, E2E-14, SME-E2E-03 |
| Evaluation, compliance & impact | G5 | E2E-07, E2E-08, E2E-09, HCPR-E2E-01 |
| Talent, knowledge & continuous improvement | G6 | E2E-10, E2E-11, E2E-12, E2E-31 |

## 9.1 Enablers (run across all phases)

### E2E-15 · Data-AI-Integration

Goal: Govern data, AI, integrations. Starts when: New integration, data source or AI use case to govern. Ends when: Integrations, data and AI governed with health, retention and usage reviewed.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-15-01 Register external integration R: Platform Administrator | MP-16.1 Register external integration | Register integration 'HRIS — Workday' (INT-HR-01); credential reference stored encrypted. |
| UFT-15-02 Map fields and check health R: IT Architect | MP-16.2 Map integration fields MP-16.3 Check integration health | Map fields: employee_id → matricule; position → poste. Health check: success. |
| UFT-15-03 Run HRIS synchronisation R: IT Architect | MP-16.4 Run HRIS synchronisation MP-16.5 Review synchronisation rejections | Sync run: 1,204 records updated, 3 rejected (missing position) — corrected. |
| UFT-15-04 Set data retention rule R: Data Protection Officer | MP-16.6 Set data retention rule | Retention: questionnaire responses 3 years; training records 10 years. |
| UFT-15-05 Maintain AI use case register R: Platform Administrator | MP-16.7 Maintain AI use case register | Add custom use case 'Shift-report summarizer' (Assistive), version 1. |
| UFT-15-06 Set AI activation per scope R: Platform Administrator | MP-16.8 Set AI activation per scope MP-24.1 Enable personalization per scope | Activate AIUC-35 and AIUC-36 for the organization; override Off for pilot project B. |
| UFT-15-07 Review AI usage log R: IT Architect | MP-16.9 Review AI usage log MP-28.2 Validate dataset quality | Usage review: 412 suggestions — 71% accepted, 20% edited, 9% rejected. |

### E2E-17 · Change-to-Adoption

Goal: Drive sustained adoption and culture change. Starts when: Approved plan or new platform capability requiring adoption. Ends when: Sustained adoption reached with low-adoption groups reinforced.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-17-01 Assess change impact R: Change Manager | MP-19.1 Assess change impact | Impact: Clinical Care & Nursing supervisors high, operators medium, support functions low. |
| UFT-17-02 Build adoption plan R: Change Manager | MP-19.2 Build adoption plan | Adoption plan: sponsor message, 6 champions, weekly 15-minute huddles for 8 weeks. |
| UFT-17-03 Launch communication campaign R: Change Manager | MP-19.3 Launch communication campaign | Campaign 'Electronic health records (EHR) — why it matters' on e-mail, intranet and screens. AI run: Campaign 'AI triage and clinical decision support — why it matters' on e-mail, intranet and screens. |
| UFT-17-04 Open community space R: Knowledge Manager | MP-12.3 Create community space MP-12.4 Moderate community posts MP-26.1 Create learning cohort group | Community space 'Electronic health records (EHR) Q&A' opened; moderation rules published. AI run: Community space 'AI triage and clinical decision support Q&A' opened; moderation rules published. |
| UFT-17-05 Track adoption usage R: L&D Analyst | MP-19.4 Track adoption usage MP-08.5 Monitor engagement indicators | Weekly active users: 64% of the target population. |
| UFT-17-06 Identify low-adoption groups R: Change Manager | MP-19.5 Identify low-adoption groups | Low adoption confirmed for night shift (31%); one group rejected as false positive. |
| UFT-17-07 Run reinforcement actions R: Change Manager | MP-19.6 Run reinforcement actions MP-08.6 Trigger re-engagement nudge | Reinforcement: night-shift coaching sessions; adoption reached 58% after 4 weeks. |

### E2E-18 · Quality-Risk-Improvement

Goal: Improve processes and mitigate risk. Starts when: Risk logged, periodic quality review due or control test scheduled. Ends when: Risks mitigated, actions evaluated by a different person, controls rated.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-18-01 Log risk or opportunity R: Quality Manager | MP-20.1 Log risk or opportunity | Risk 'Trainers unavailable in Q3': likelihood 3, impact 4, score 12. |
| UFT-18-02 Assign mitigation action R: Quality Manager | MP-20.2 Assign mitigation action | Action: contract a second vendor; owner Purchasing Officer; evaluator Quality Manager. |
| UFT-18-03 Execute improvement action R: Action Owner | MP-20.3 Execute improvement action | Action done: framework contract signed with vendor B; evidence attached. |
| UFT-18-04 Evaluate action effectiveness R: Action Evaluator | MP-20.4 Evaluate action effectiveness | Verdict: effective. The evaluator is a different user from the owner. |
| UFT-18-05 Review access and security R: IT Architect | MP-17.4 Review access violation log MP-17.6 Enforce login rate limit MP-17.2 Assign roles to user MP-17.3 Edit permission matrix MP-17.5 Issue signed session token | Access review: 2 dormant accounts disabled; 0 cross-tenant attempts. |
| UFT-18-06 Run periodic quality review R: Quality Manager | MP-20.5 Run periodic quality review MP-09.7 Review evaluation results | Quality review minutes: 3 KPIs red, 2 actions opened, next review in 30 days. |
| UFT-18-07 Update control effectiveness R: Quality Manager | MP-20.6 Update control effectiveness rating | Control CTRL-002 effectiveness: Effective; CTRL-031: Partially effective. |

## 9.2 Scope & evidence — gate G1

### E2E-32 · Scope-of-Work-to-Engineering-Plan

Goal: Define and approve the structured scope of work and stakeholder register. Starts when: New training engineering engagement, annual plan cycle, or executive request. Ends when: Approved Scope of Work with criteria matrix and stakeholder register released to questionnaire design (E2E-33) and needs analysis (E2E-03).

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-32-01 Define scope frame R: Head of L&D | MP-53.1 Define scope frame (Group Yes/No) MP-53.2 Select Organization | Group scope: No. Organization: Clinique Al Amal. |
| UFT-32-02 Select sector R: L&D Analyst | MP-53.3 Select sector | Sector: Healthcare Providers. |
| UFT-32-03 Select decision levels R: L&D Analyst | MP-53.4 Select decision level (MS/MO/OP/Custom) | Decision levels: MS, MO, OP (no custom level). |
| UFT-32-04 Map functions × decision levels R: L&D Analyst | MP-53.5 Map functions × decision level | Matrix: Clinical Care & Nursing × MS/MO/OP; Quality × MO/OP; Finance × MS/MO; HR × MS/MO. |
| UFT-32-05 Select focus and add custom criteria R: Head of L&D | MP-53.6 Select focus (All/Digital/AI/Custom) MP-53.7 Add custom criteria | Focus: Digital. Custom criterion: 'Readiness for Electronic health records (EHR)' (weight 2.00). AI run: Focus: AI. Custom criterion: 'Readiness for AI triage and clinical decision support' (weight 2.00). |
| UFT-32-06 Identify stakeholders R: HR Business Partner | MP-53.8 Identify stakeholders | Register 40 stakeholders: name, role, function, level, site, preferred channel (Email, Face-to-Face or Hybrid). |
| UFT-32-07 Validate scope R: Head of L&D | MP-53.9 Validate and approve scope | Validation: every function in scope has at least 3 stakeholders; completeness 100%. |
| UFT-32-08 Approve scope R: HR Director / Consultant PM | MP-53.9 Validate and approve scope MP-53.10 Publish scope and register stakeholders | Approval status: Approved (version 1). Justification: scope aligned with SO-1 and SO-2. |
| UFT-32-09 Publish scope and register stakeholders R: L&D Analyst | MP-53.10 Publish scope and register stakeholders | Generate the SOW document (RPT-033) and release scope and stakeholders to the questionnaire studio. |

### E2E-33 · Questionnaire-to-Response-Collection

Goal: Design, distribute and collect questionnaire responses across channels. Starts when: An approved Scope of Work becomes available (end of E2E-32). Ends when: Consolidated, validated questionnaire response dataset feeding needs analysis (E2E-03), diagnostic (E2E-20) and demand collection (E2E-27).

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-33-01 Select questionnaire template R: L&D Analyst | MP-54.1 Select questionnaire template by focus | Template: 'Digital needs — Healthcare Providers' in the user's language, 5 sections. AI run: Template: 'AI needs — Healthcare Providers' in the user's language, 5 sections. |
| UFT-33-02 Elaborate questionnaire R: L&D Analyst | MP-54.2 Elaborate questionnaire (Load/AI/Manual) | Elaboration mode: AI. 24 questions generated from the approved Scope of Work. |
| UFT-33-03 Tailor and validate content R: L&D Analyst | MP-54.3 Tailor to sector and focus | Validate each question; reword 5 with Clinical Care & Nursing vocabulary; delete 2 duplicates. |
| UFT-33-04 Allocate RACSI R: Head of L&D | MP-54.4 Allocate RACSI per section | Section 'Digital practices': R L&D Analyst, A Head of L&D, C Consultant PM, S IT, I CHRO (one Accountable only). |
| UFT-33-05 Select distribution channels R: Survey Administrator | MP-54.5 Select distribution channels | Channels: MS and MO by Email; OP Face-to-Face with tablets; night shift Hybrid. |
| UFT-33-06 Distribute questionnaire R: Survey Administrator | MP-54.6 Distribute to stakeholders | Distribute to 40 stakeholders; 40 dispatches logged. |
| UFT-33-07 Send reminders R: Survey Administrator | MP-54.7 Send reminders on cadence | Reminder 1 on day 5 to 17 non-respondents; reminder 2 on day 10 to 8. |
| UFT-33-08 Collect responses R: Stakeholders | MP-54.8 Collect responses | Responses: 34 collected (22 online, 12 offline synchronised). |
| UFT-33-09 Validate completeness R: L&D Analyst | MP-54.9 Validate completeness and consent | Completeness: 31 complete, 3 incomplete flagged. |
| UFT-33-10 Consolidate responses R: L&D Analyst | MP-54.10 Consolidate responses | Consolidated dataset: 31 responses, 24 questions, by function and level. |
| UFT-33-11 Check consent and release dataset R: L&D Analyst | MP-54.11 Feed responses to needs analysis and diagnostic MP-54.12 Report on response rate and engagement | Consent given for 31 of 31 stored responses; release to needs analysis, diagnostic and demand collection. |
| UFT-33-12 Report on response and engagement R: L&D Analyst | MP-54.12 Report on response rate and engagement | Response rate 85%; engagement rate 78%; completeness 91% (RPT-034). |

### E2E-19 · Consulting Engagement-to-Closure

Goal: Manage full consulting engagement lifecycle. Starts when: Client purchase order or engagement request received. Ends when: Engagement closed with client acceptance and REX recorded.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-19-01 Register engagement and purchase order R: Consultant PM | MP-36.1 Register engagement and purchase order | Engagement 'Training engineering 2026 — Clinique Al Amal', PO-CL-221, 45 consulting days. |
| UFT-19-02 Hold kickoff meeting R: Consultant PM | MP-36.2 Hold kickoff meeting | Kickoff held on 10 February with HR Director, Head of L&D and 4 function heads. |
| UFT-19-03 Draft meeting minutes R: Consultant PM | MP-36.3 Draft meeting minutes | Review the AI minutes: 6 decisions, 9 actions, RACSI extracted; correct 1 owner name. |
| UFT-19-04 Align with client strategy R: Consultant PM | MP-01.1 Record corporate strategic objectives MP-01.2 Link objectives to functions and sites | Client objectives recorded: Electronic health records (EHR) and ISO 7101 compliance for Clinical Care & Nursing. AI run: Client objectives recorded: AI triage and clinical decision support and ISO 7101 compliance for Clinical Care & Nursing. |
| UFT-19-05 Plan engagement work breakdown R: Consultant PM | MP-36.4 Plan engagement work breakdown | WBS: 6 phases, 14 deliverables, Gantt from February to November. |
| UFT-19-06 Plan change support R: Change Manager | MP-19.1 Assess change impact MP-19.2 Build adoption plan | Change plan: 3 sponsor messages, champion network, 2 town-halls. |
| UFT-19-07 Track engagement deliverables R: Consultant PM | MP-36.5 Track engagement deliverables MP-20.5 Run periodic quality review | Deliverables: 9 of 14 delivered on time, 1 late (SWOT), 4 planned. |
| UFT-19-08 Deliver final report and obtain acceptance R: Consultant PM | MP-36.6 Deliver final report MP-36.7 Obtain client acceptance | Final report delivered; acceptance signed by the HR Director on 28 November. |
| UFT-19-09 Record engagement REX R: Consultant PM | MP-36.8 Record engagement REX MP-12.6 Record REX entry MP-12.5 Prompt REX at closure | REX: went well — stakeholder register; did not — late SWOT inputs; root cause — no function-head backup; rating 4/5. |

### E2E-24 · Competitive Intelligence-to-Strategy

Goal: Analyze external environment and feed L&D strategy. Starts when: Annual strategy cycle or executive request for market positioning analysis. Ends when: Validated competitive intelligence report feeding into L&D strategy and organizational diagnostic.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-24-01 Define intelligence scope R: Strategy Analyst | MP-43.1 Define intelligence scope | Scope: Healthcare Providers market in Morocco and export markets; horizon 3 years; focus on Electronic health records (EHR) and Telemedicine and remote consultation. AI run: Scope: Healthcare Providers market in Morocco and export markets; horizon 3 years; focus on AI triage and clinical decision support and AI medical imaging assistance. |
| UFT-24-02 Conduct Porter's Five Forces R: Strategy Analyst | MP-43.2 Conduct Porter's Five Forces analysis | Rivalry 4/5; new entrants 3/5; substitutes 2/5; supplier power 3/5; buyer power 4/5. |
| UFT-24-03 Map market segments R: Market Analyst | MP-43.3 Map market segments | Segments: key accounts (55% revenue), resellers (30%), direct small customers (15%). |
| UFT-24-04 Analyze competitor positioning R: Market Analyst | MP-43.4 Analyze competitor positioning | Competitor A leads on Electronic health records (EHR); competitor B cheaper but weaker on ISO 7101. AI run: Competitor A leads on AI triage and clinical decision support; competitor B cheaper but weaker on ISO 7101. |
| UFT-24-05 Monitor regulatory and technology trends R: Regulatory Analyst | MP-43.5 Monitor regulatory changes MP-43.6 Track technology trends MP-43.7 Benchmark against industry | Trends: revision of ISO 7101 expected next year; fast growth of Digital patient scheduling and billing. AI run: Trends: revision of ISO 7101 expected next year; fast growth of AI bed and staff capacity planning. |
| UFT-24-06 Identify L&D implications R: L&D Strategist | MP-43.8 Identify strategic implications for L&D | L&D implication: build Electronic health records (EHR) skills for key-account teams before competitor A scales. AI run: L&D implication: build AI triage and clinical decision support skills for key-account teams before competitor A scales. |
| UFT-24-07 Publish intelligence report R: Strategy Analyst | MP-43.9 Produce intelligence report MP-43.10 Feed intelligence into strategy and diagnostic MP-43.11 Update intelligence continuously MP-43.12 Report to executive leadership | Publish RPT-007 Competitive Intelligence Report to the executive committee. |

### SME-E2E-01 · SME Snapshot-to-Plan in 30 days

Goal: Turn a one-day needs snapshot into a short, funded plan.. Starts when: SME onboarding started. Ends when: Short plan approved by the owner-manager.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-SME1-01 Interview the owner-manager R: Head of L&D | SME-MP-01.1 Record business priorities SME-MP-01.2 Record key roles and headcount | Priorities: win 2 new customers; reduce rework. Headcount SME: owner, 3 team leaders, operators. |
| UFT-SME1-02 Send the needs snapshot R: L&D Analyst | SME-MP-01.3 Send short needs questionnaire MP-54.6 Distribute to stakeholders | Send the 10-question snapshot to all employees by WhatsApp link or paper. |
| UFT-SME1-03 Summarize top needs R: L&D Analyst | SME-MP-01.4 Summarize top needs | Top needs: Electronic health records (EHR); Telemedicine and remote consultation; customer service. Accept the AI summary. AI run: Top needs: AI triage and clinical decision support; AI medical imaging assistance; customer service. Accept the AI summary. |
| UFT-SME1-04 Approve the short plan R: HR Director | MP-53.9 Validate and approve scope | Short plan approved: 3 themes, 6 training days, 45,000 MAD. |

## 9.3 Diagnosis — gate G2

### E2E-20 · Multi-Axis Diagnostic-to-Maturity Report

Goal: Conduct 5-axis diagnostic + CMM maturity + leadership assessment. Starts when: Engagement kickoff or approved Scope of Work requesting a diagnostic. Ends when: 5-axis diagnostic, CMM maturity and leadership maturity report validated with the sponsor.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-20-01 Define diagnostic axes and sample R: Consultant PM | MP-37.1 Define diagnostic axes and sample | Axes: strategy, organization, processes, people, information systems. Sample: 40 people (MS 8, MO 16, OP 16). |
| UFT-20-02 Deploy diagnostic questionnaire R: Consultant PM | MP-37.2 Deploy diagnostic questionnaire MP-37.4 Collect questionnaire responses | Diagnostic questionnaire deployed to 40 people; 34 responses (85%). |
| UFT-20-03 Conduct semi-structured interviews R: Consultant | MP-37.3 Conduct semi-structured interviews | Interview notes (OP, Clinical Care & Nursing): 'Procedures exist but are not updated since 2023.' |
| UFT-20-04 Score diagnostic axes R: Consultant | MP-37.5 Score diagnostic axes | Axis scores (1-5): strategy 3.4, organization 2.8, processes 2.6, people 3.1, IS 2.2. |
| UFT-20-05 Select maturity model R: Consultant | MP-38.1 Select maturity model levels MP-38.2 Define evidence criteria per level | Maturity model: CMM 5 levels; evidence for level 3 = documented and applied process. |
| UFT-20-06 Rate process maturity R: Consultant | MP-38.3 Rate maturity per process area MP-38.4 Compute maturity profile | Maturity: training management level 2; Clinical Care & Nursing processes level 3. |
| UFT-20-07 Assess leadership maturity R: HR Business Partner | MP-42.1 Launch leadership 360 assessment MP-42.2 Compute leadership maturity level | Leadership 360: average level 3 (Team Leadership) across 18 managers. |
| UFT-20-08 Cross-check skills and needs R: L&D Analyst | MP-02.7 Validate skills inventory MP-03.2 Review gap matrix by site and function | Cross-check: IS axis weakness confirmed by the Electronic health records (EHR) gap (-1.4). AI run: Cross-check: IS axis weakness confirmed by the AI triage and clinical decision support gap (-1.4). |
| UFT-20-09 Draft diagnostic findings R: Consultant | MP-37.6 Draft diagnostic findings MP-38.5 Produce maturity report | Edit AI findings: keep 5, merge 2, add one on ISO 7101 documentation. |
| UFT-20-10 Validate findings with sponsor R: Consultant PM | MP-37.7 Validate findings with sponsor MP-38.6 Agree target maturity | Findings validated with the sponsor; target maturity level 3 by 2026+1. |

### E2E-25 · Job Architecture-to-Competency Map

Goal: Manage organizational charts, position descriptions, gap analysis. Starts when: Organizational change, new role creation, or annual job architecture review. Ends when: Approved organizational charts, position descriptions, and competency maps with gap analysis.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-25-01 Map organizational structure R: HR Analyst | MP-44.1 Map organizational structure | Structure: 6 functions, 14 departments, 3 sites; 212 positions. |
| UFT-25-02 Design organizational charts R: Org Design Consultant | MP-44.2 Design organizational charts | Org chart 'Clinical Care & Nursing': director → 3 managers → 9 supervisors → operators. |
| UFT-25-03 Conduct job analysis R: Job Analyst | MP-44.3 Conduct job analysis | Job analysis 'Clinical Care & Nursing supervisor': 8 main activities, 2 of them now supported by Electronic health records (EHR). AI run: Job analysis 'Clinical Care & Nursing supervisor': 8 main activities, 2 of them now supported by AI triage and clinical decision support. |
| UFT-25-04 Draft position descriptions R: Job Analyst | MP-44.4 Draft position descriptions | Position description drafted: mission, activities, competencies (Electronic health records (EHR) level 3, ISO 7101 level 3), KPIs. AI run: Position description drafted: mission, activities, competencies (AI triage and clinical decision support level 3, ISO 7101 level 3), KPIs. |
| UFT-25-05 Validate with managers R: HR Business Partner | MP-44.5 Validate descriptions with managers | Validated by the Clinical Care & Nursing manager with 2 changes on activities. |
| UFT-25-06 Conduct gap analysis R: Job Analyst | MP-44.6 Conduct gap analysis existing versus real | Gap existing vs real: 11 descriptions outdated; 4 roles with new Electronic health records (EHR) tasks. AI run: Gap existing vs real: 11 descriptions outdated; 4 roles with new AI triage and clinical decision support tasks. |
| UFT-25-07 Identify roles to develop R: HR Business Partner | MP-44.7 Identify roles to develop MP-44.8 Update job architecture MP-44.9 Align with competency framework | Roles 'To develop': data-literate supervisor, maintenance technician 4.0. |
| UFT-25-08 Publish approved architecture R: HR Director | MP-44.10 Publish approved position descriptions MP-44.11 Track job architecture changes MP-44.12 Report on architecture health | Publish 212 approved descriptions and the architecture map to all employees. |

### E2E-26 · GPEC-to-Training Plan

Goal: Integrate Forward Planning of Jobs and Skills into L&D. Starts when: Annual HR strategic planning cycle or GPEC (Forward Planning of Jobs and Skills) review. Ends when: Training plan aligned with GPEC and HR strategic orientations.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-26-01 Define GPEC scope R: GPEC Specialist | MP-45.1 Define GPEC scope | GPEC scope: Clinical Care & Nursing and Information Systems jobs; horizon 3 years. |
| UFT-26-02 Map HR strategic orientations R: HR Director | MP-45.2 Map HR strategic orientations MP-45.3 Align training with GPEC | HR orientations: internal mobility first; 30% of promotions from internal talent. |
| UFT-26-03 Update development foundation R: HR Business Partner | MP-45.4 Update development foundation MP-45.5 Support human capital development | Development foundation updated: descriptions, annual objectives, evaluation grid. |
| UFT-26-04 Update Jobs and Skills Directory (REC) R: GPEC Specialist | MP-45.6 Update Jobs and Skills Directory (REC) | REC updated: 42 jobs, 3 new jobs linked to Electronic health records (EHR). AI run: REC updated: 42 jobs, 3 new jobs linked to AI triage and clinical decision support. |
| UFT-26-05 Redynamize periodic evaluations R: HR Business Partner | MP-45.7 Redynamize periodic evaluations | Periodic evaluation redesigned: 2 reviews per year, competency section added. |
| UFT-26-06 Design career paths R: HR Director | MP-45.8 Design career paths | Career path: operator → team leader → supervisor → Clinical Care & Nursing manager. |
| UFT-26-07 Document career management R: HR Director | MP-45.9 Document career management process MP-45.10 Implement collective compensation | Career management procedure documented (v1): eligibility, committee, calendar. |
| UFT-26-08 Align training with GPEC R: L&D Strategist | MP-45.11 Feed GPEC into training needs MP-45.12 Report on GPEC integration | Training aligned with GPEC: 4 themes cover the 3 new jobs; 2 themes removed. |

### E2E-27 · Demand Collection-to-Consolidation

Goal: Collect individual and collective training demands. Starts when: Annual training plan cycle or ad-hoc demand collection request. Ends when: Consolidated and prioritized demand repository integrated into the training needs analysis.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-27-01 Design demand collection forms R: L&D Analyst | MP-46.1 Design demand collection forms | Forms: individual form (5 questions) and collective form per team (3 questions). |
| UFT-27-02 Deploy individual demand collection R: L&D Analyst | MP-46.2 Deploy individual demand collection | Individual collection open 1-20 March; 146 demands received. |
| UFT-27-03 Deploy collective demand collection R: L&D Analyst | MP-46.3 Deploy collective demand collection | Collective collection: 18 team demands received. |
| UFT-27-04 Collect manager recommendations R: L&D Business Partner | MP-46.4 Collect manager recommendations | Manager recommendations: 24 received, 9 flagged as priority. |
| UFT-27-05 Consolidate demands by function R: L&D Analyst | MP-46.5 Consolidate demands by function | Consolidated: Clinical Care & Nursing 64 demands, Operations 41, Quality 22, others 37. |
| UFT-27-06 Map demands to competencies R: L&D Analyst | MP-46.6 Map demands to competencies MP-46.7 Prioritize demands | Accept AI mapping for 139 demands; map 7 manually to 'Telemedicine and remote consultation'. AI run: Accept AI mapping for 139 demands; map 7 manually to 'AI medical imaging assistance'. |
| UFT-27-07 Prioritize and validate demands R: L&D Business Partner | MP-46.8 Validate demands with managers MP-46.9 Integrate demands into needs analysis MP-46.10 Report on demand patterns MP-46.11 Track demand fulfillment MP-46.12 Improve demand collection | Validated: 112 demands (High 38, Medium 51, Low 23); 34 rejected with reason. |

### E2E-28 · Performance Assessment-to-RAG Dashboard

Goal: Assess MS/MO/OP performance with RAG ratings. Starts when: Annual performance cycle or management request for performance visualization. Ends when: Validated MS/MO/OP (Strategic Management / Operational Management / Operational Level) performance assessment with RAG (Green/Amber/Red) dashboards.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-28-01 Define MS/MO/OP framework R: Performance Analyst | MP-47.1 Define MS/MO/OP framework | MS = executive committee; MO = managers and supervisors; OP = operators and technicians. |
| UFT-28-02 Define RAG criteria R: Performance Analyst | MP-47.2 Define RAG criteria | Green ≥ 90% of target; Amber 70-89%; Red < 70%. |
| UFT-28-03 Collect performance data by function R: Performance Analyst | MP-47.3 Collect performance data by function | Data collected for 6 functions: 18 KPIs, last 12 months. |
| UFT-28-04 Assess MS performance R: Performance Analyst | MP-47.4 Assess MS performance | MS: strategy deployment Amber (78%); governance Green (92%). |
| UFT-28-05 Assess MO performance R: Performance Analyst | MP-47.5 Assess MO performance | MO: Clinical Care & Nursing team management Red (64%); planning Amber (81%). |
| UFT-28-06 Assess OP performance R: Performance Analyst | MP-47.6 Assess OP performance MP-47.7 Apply RAG ratings | OP: ISO 7101 compliance Amber (85%); productivity Green (93%). |
| UFT-28-07 Publish RAG dashboard R: Performance Analyst | MP-47.8 Visualize performance dashboards MP-47.9 Identify performance gaps MP-47.10 Feed performance into diagnostic report MP-47.11 Track performance progression MP-47.12 Report performance to leadership | Publish RPT-005 MS/MO/OP RAG dashboard to the executive committee. |

### E2E-29 · Functional SWOT-to-Improvement Axes

Goal: Conduct function-level SWOT and define improvement axes. Starts when: Diagnostic phase of a training engineering engagement or annual functional review. Ends when: Validated functional SWOT reports with prioritized improvement axes per function.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-29-01 Define function scope R: L&D Analyst | MP-48.1 Define function scope | Function in scope: Clinical Care & Nursing (3 sites, 96 people). |
| UFT-29-02 Conduct function SWOT R: L&D Analyst | MP-48.2 Conduct function SWOT | SWOT workshop held with the function head and 6 supervisors. |
| UFT-29-03 Identify strengths and weaknesses R: L&D Analyst | MP-48.3 Identify strengths MP-48.4 Identify weaknesses | Strength: experienced team. Weakness: low Electronic health records (EHR) usage, paper records. AI run: Strength: experienced team. Weakness: low AI triage and clinical decision support usage, paper records. |
| UFT-29-04 Identify opportunities and threats R: L&D Analyst | MP-48.5 Identify opportunities MP-48.6 Identify threats | Opportunity: Digital patient scheduling and billing. Threat: stricter ISO 7101 audits. AI run: Opportunity: AI bed and staff capacity planning. Threat: stricter ISO 7101 audits. |
| UFT-29-05 Define improvement axes R: L&D Business Partner | MP-48.7 Define improvement axes | Axis 1: digitalise shift records with Electronic health records (EHR). Axis 2: certify supervisors on ISO 7101. AI run: Axis 1: digitalise shift records with AI triage and clinical decision support. Axis 2: certify supervisors on ISO 7101. |
| UFT-29-06 Validate with function heads R: L&D Business Partner | MP-48.8 Validate axes with function heads | Validated by the function head on 18 April; axis 2 deadline moved to Q3. |
| UFT-29-07 Prioritize improvement axes R: L&D Strategist | MP-48.9 Prioritize improvement axes MP-48.10 Feed SWOT into diagnostic report MP-48.11 Track improvement implementation MP-48.12 Report on function performance | Priority: axis 1 (impact 5), axis 2 (impact 4). |

### E2E-02 · Skills-to-Gap Diagnosis

Goal: Produce a validated skills gap diagnosis. Starts when: Approved annual L&D plan or a scheduled skills assessment campaign. Ends when: Validated skills gap diagnosis released to needs analysis.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-02-01 Maintain competency framework R: L&D Analyst | MP-02.1 Define competency families and levels | Family 'Electronic health records (EHR)': 4 competencies on the 1-4 scale (Aware, Practitioner, Autonomous, Expert). AI run: Family 'AI triage and clinical decision support': 4 competencies on the 1-4 scale (Aware, Practitioner, Autonomous, Expert). |
| UFT-02-02 Set target levels per position R: HR Business Partner | MP-02.2 Set target levels per position | Clinical Care & Nursing supervisor: Electronic health records (EHR) = 3; ISO 7101 = 3. Clinical Care & Nursing operator: Electronic health records (EHR) = 2. AI run: Clinical Care & Nursing supervisor: AI triage and clinical decision support = 3; ISO 7101 = 3. Clinical Care & Nursing operator: AI triage and clinical decision support = 2. |
| UFT-02-03 Launch assessment campaign R: L&D Analyst | MP-02.3 Launch assessment campaign | Campaign 'Skills 2026': population Clinical Care & Nursing and Operations (212 people), 12 competencies, close date 30 April. |
| UFT-02-04 Collect self and manager assessments R: Manager | MP-02.4 Submit self and manager assessments MP-02.5 Consolidate assessment results | Self-assessment Electronic health records (EHR): 2; manager validation: 2 with comment 'needs practice on live cases'. AI run: Self-assessment AI triage and clinical decision support: 2; manager validation: 2 with comment 'needs practice on live cases'. |
| UFT-02-05 Suggest proficiency from evidence R: L&D Analyst | MP-02.6 Suggest proficiency from evidence | Accept 38 suggested levels, edit 4 (evidence too old), reject 1. Every change carries a note. |
| UFT-02-06 Validate skills inventory R: Head of L&D | MP-02.7 Validate skills inventory | Inventory validated: 212 employees, 96% assessments complete. Justification: sample checked by site. |
| UFT-02-07 Compute and forecast gaps R: L&D Analyst | MP-03.1 Compute gap matrix MP-03.2 Review gap matrix by site and function MP-28.3 Forecast skill gaps MP-28.1 Build analytics dataset | Critical gaps: Electronic health records (EHR) (-1.4 average on supervisors), Telemedicine and remote consultation (-1.1). Forecast: Digital patient scheduling and billing becomes critical within 12 months. AI run: Critical gaps: AI triage and clinical decision support (-1.4 average on supervisors), AI medical imaging assistance (-1.1). Forecast: AI bed and staff capacity planning becomes critical within 12 months. |

### E2E-21 · Previous Plan Impact-to-Strategy Update

Goal: Evaluate N-1 plan impact and update strategy. Starts when: Start of a new plan cycle with N-1 execution data available. Ends when: N-1 impact conclusions fed into the strategy update.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-21-01 Load N-1 plan execution data R: L&D Analyst | MP-39.1 Load N-1 plan execution data | Load N-1 plan: 28 sessions planned, 23 delivered, 1,410,000 MAD spent. |
| UFT-21-02 Define impact criteria R: L&D Analyst | MP-39.2 Define impact criteria | Impact criteria: application on the job, KPI change, satisfaction, cost per learner. |
| UFT-21-03 Survey participants and managers R: L&D Analyst | MP-39.3 Survey participants and managers MP-09.5 Record on-the-job observation (Level 3) | Survey sent to 190 participants and 34 managers; 61% responded. |
| UFT-21-04 Compare planned against realized R: L&D Analyst | MP-39.4 Compare planned against realized MP-32.3 Isolate training effect | Planned vs realized: 82% of sessions, 94% of budget; 2 themes not delivered. |
| UFT-21-05 Review N-1 ROI R: Performance Analyst | MP-32.4 Compute Phillips ROI MP-32.5 Review ROI with finance | N-1 ROI: Telemedicine and remote consultation 18%; safety theme 35%. AI run: N-1 ROI: AI medical imaging assistance 18%; safety theme 35%. |
| UFT-21-06 Draft impact conclusions R: L&D Analyst | MP-39.5 Draft impact study conclusions | Accept AI conclusions 1-3; rewrite conclusion 4 (sample too small). |
| UFT-21-07 Feed conclusions to strategy R: Head of L&D | MP-39.6 Feed conclusions to strategy update MP-01.1 Record corporate strategic objectives | Feed to strategy: keep blended format; stop long classroom courses on Telemedicine and remote consultation. AI run: Feed to strategy: keep blended format; stop long classroom courses on AI medical imaging assistance. |
| UFT-21-08 Update roadmap priorities R: L&D Strategist | MP-04.6 Sequence roadmap initiatives | Roadmap priority updated: Electronic health records (EHR) moved to Q2; Telemedicine and remote consultation to microlearning. AI run: Roadmap priority updated: AI triage and clinical decision support moved to Q2; AI medical imaging assistance to microlearning. |

## 9.4 Training Engineering Report & plan — gate G3

### E2E-01 · Strategy-to-Learning Plan

Goal: Translate corporate strategy into an approved annual L&D plan and budget. Starts when: Annual strategy cycle opened or revised corporate objectives published by the board. Ends when: Annual L&D plan and budget envelope approved by the Steering Committee and locked.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-01-01 Record strategic objectives R: Head of L&D | MP-01.1 Record corporate strategic objectives | SO-1: Electronic health records (EHR) used by 80% of Clinical Care & Nursing staff by end 2026 (owner: Operations Director, measured quarterly). SO-2: zero major audit findings on ISO 7101. AI run: SO-1: AI triage and clinical decision support used by 80% of Clinical Care & Nursing staff by end 2026 (owner: Operations Director, measured quarterly). SO-2: zero major audit findings on ISO 7101. |
| UFT-01-02 Link objectives to functions and sites R: L&D Strategist | MP-01.2 Link objectives to functions and sites | SO-1 → Clinical Care & Nursing, Operations, Information Systems (all sites). SO-2 → Quality & HSE, Clinical Care & Nursing. |
| UFT-01-03 Frame skills priorities R: L&D Analyst | MP-02.1 Define competency families and levels MP-02.2 Set target levels per position | Priority competency families: Electronic health records (EHR); Telemedicine and remote consultation; ISO 7101 compliance. Target level 3 (Autonomous) for supervisors. AI run: Priority competency families: AI triage and clinical decision support; AI medical imaging assistance; ISO 7101 compliance. Target level 3 (Autonomous) for supervisors. |
| UFT-01-04 Pre-scope training needs R: L&D Analyst | MP-03.1 Compute gap matrix MP-03.2 Review gap matrix by site and function | Pre-scoped needs: 42% of Clinical Care & Nursing supervisors below target on Electronic health records (EHR); 18 employees below target on ISO 7101. AI run: Pre-scoped needs: 42% of Clinical Care & Nursing supervisors below target on AI triage and clinical decision support; 18 employees below target on ISO 7101. |
| UFT-01-05 Define budget envelope R: Finance Manager | MP-01.3 Define L&D budget envelope MP-18.1 Allocate budget by theme and site MP-18.2 Forecast OFPPT refunds | Gross L&D budget 2026: 1,850,000 MAD; forecast refund (OFPPT/CSF): 520,000 MAD; net envelope: 1,330,000 MAD. |
| UFT-01-06 Plan change and adoption R: Change Manager | MP-19.1 Assess change impact MP-19.2 Build adoption plan | Change impact: high for Clinical Care & Nursing supervisors (new Electronic health records (EHR) routines). Sponsors: Operations Director. Champions: one per site. AI run: Change impact: high for Clinical Care & Nursing supervisors (new AI triage and clinical decision support routines). Sponsors: Operations Director. Champions: one per site. |
| UFT-01-07 Compile plan approval pack R: Head of L&D | MP-01.4 Schedule Steering Committee milestones MP-01.5 Compile plan approval pack MP-04.1 Consolidate feeder outputs | Approval pack: 2 objectives, net budget 1,330,000 MAD, 6 priority themes, committee date 15 March 2026. |
| UFT-01-08 Approve and lock annual L&D plan R: HR Director | MP-01.6 Record Steering Committee decision MP-01.7 Lock and distribute approved plan | Decision: Approve. Justification: aligned with SO-1 and SO-2; budget within envelope. Plan locked as version 1. |

### E2E-03 · Needs-to-Training Engineering Report & Roadmap

Goal: Produce the Training Engineering Report and the prioritized training roadmap. Starts when: Validated skills gap diagnosis, consolidated demands, approved Scope of Work or diagnostic findings available. Ends when: Training Engineering Report and prioritized roadmap approved and published.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-03-01 Plan diagnostic interviews R: L&D Analyst | MP-03.3 Plan diagnostic interviews | Interview plan: 14 semi-structured interviews (4 MS, 6 MO, 4 OP), 45 minutes each, weeks 10-11. |
| UFT-03-02 Record interview findings R: L&D Analyst | MP-03.4 Record interview findings | Finding (MO, Clinical Care & Nursing): 'Supervisors do not trust Electronic health records (EHR) data; they re-enter figures on paper.' AI run: Finding (MO, Clinical Care & Nursing): 'Supervisors do not trust AI triage and clinical decision support data; they re-enter figures on paper.' |
| UFT-03-03 Cluster needs into themes R: L&D Analyst | MP-03.5 Cluster needs into training themes | Accept theme 'Electronic health records (EHR) for supervisors'; merge two duplicate themes on Telemedicine and remote consultation; split 'ISO 7101' into awareness and auditor tracks. AI run: Accept theme 'AI triage and clinical decision support for supervisors'; merge two duplicate themes on AI medical imaging assistance; split 'ISO 7101' into awareness and auditor tracks. |
| UFT-03-04 Prioritize needs by impact R: L&D Strategist | MP-03.6 Prioritize needs by business impact | Electronic health records (EHR): impact 5, urgency 4. Telemedicine and remote consultation: impact 4, urgency 3. ISO 7101: impact 4, urgency 5. AI run: AI triage and clinical decision support: impact 5, urgency 4. AI medical imaging assistance: impact 4, urgency 3. ISO 7101: impact 4, urgency 5. |
| UFT-03-05 Validate needs register R: Head of L&D | MP-03.7 Validate needs register | Needs register validated: 23 needs, 6 themes. Justification: covers SO-1 and SO-2; sponsor reviewed. |
| UFT-03-06 Consolidate engineering inputs R: L&D Analyst | MP-04.1 Consolidate feeder outputs MP-04.2 Check input completeness | Inputs complete: Scope of Work, 187 responses, gap matrix, RAG dashboard, SWOT, demands. Missing: none. |
| UFT-03-07 Draft Training Engineering Report R: L&D Strategist | MP-04.3 Generate report draft MP-04.4 Edit and complete report sections | Section 3 'Diagnostic': edit the AI draft, add the interview quote on Electronic health records (EHR), keep the RAG table. AI run: Section 3 'Diagnostic': edit the AI draft, add the interview quote on AI triage and clinical decision support, keep the RAG table. |
| UFT-03-08 Run quality review R: Quality Manager | MP-04.5 Run quality review of report MP-20.5 Run periodic quality review | Quality review: 11/12 checklist items met; fix item 'sources cited for every figure'. Result: pass after correction. |
| UFT-03-09 Sequence and budget roadmap R: L&D Strategist | MP-04.6 Sequence roadmap initiatives MP-18.1 Allocate budget by theme and site | Roadmap: Q2 Electronic health records (EHR) (6 groups); Q3 ISO 7101 (4 groups); Q4 Telemedicine and remote consultation (3 groups). Total 1,240,000 MAD. AI run: Roadmap: Q2 AI triage and clinical decision support (6 groups); Q3 ISO 7101 (4 groups); Q4 AI medical imaging assistance (3 groups). Total 1,240,000 MAD. |
| UFT-03-10 Approve and publish report and roadmap R: Head of L&D | MP-04.7 Submit roadmap for approval MP-04.8 Record roadmap approval MP-04.9 Publish approved report and roadmap MP-01.6 Record Steering Committee decision | Decision: Approve report and roadmap v1. Justification: within budget, linked to SO-1/SO-2. Publish to all stakeholders. |

### E2E-30 · Prioritization-to-Resource Plan

Goal: Prioritize themes and plan days, groups, trainers, budget. Starts when: Consolidated training themes requiring prioritization and resource planning. Ends when: Approved prioritized training plan with days per theme, group planning, trainer allocation, and budget.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-30-01 Consolidate training themes R: L&D Analyst | MP-49.1 Consolidate training themes | Consolidated list: 9 themes from needs, demands, GPEC and SWOT. |
| UFT-30-02 Define prioritization criteria R: L&D Strategist | MP-49.2 Define prioritization criteria | Criteria: strategic impact 40%, urgency 30%, number of learners 20%, cost 10%. |
| UFT-30-03 Prioritize themes R: L&D Strategist | MP-49.3 Prioritize themes | Rank 1 Electronic health records (EHR) (score 86); rank 2 ISO 7101 (81); rank 3 Telemedicine and remote consultation (74). AI run: Rank 1 AI triage and clinical decision support (score 86); rank 2 ISO 7101 (81); rank 3 AI medical imaging assistance (74). |
| UFT-30-04 Estimate days per theme R: L&D Planner | MP-49.4 Estimate days per theme | Electronic health records (EHR): 3 days per group; ISO 7101: 2 days; Telemedicine and remote consultation: 1.5 days. AI run: AI triage and clinical decision support: 3 days per group; ISO 7101: 2 days; AI medical imaging assistance: 1.5 days. |
| UFT-30-05 Define groups per theme R: L&D Planner | MP-49.5 Define number of groups per theme MP-49.6 Allocate trainers | Electronic health records (EHR): 6 groups of 12; ISO 7101: 4 groups; Telemedicine and remote consultation: 3 groups. AI run: AI triage and clinical decision support: 6 groups of 12; ISO 7101: 4 groups; AI medical imaging assistance: 3 groups. |
| UFT-30-06 Allocate trainers and budget R: Finance Manager | MP-49.7 Estimate plan budget MP-49.8 Sequence delivery MP-49.9 Validate plan with governance | Trainers: 2 internal, vendor A; budget 1,240,000 MAD (within envelope). |
| UFT-30-07 Publish prioritized training plan R: L&D Leader | MP-49.10 Publish prioritized plan MP-49.11 Track plan execution MP-49.12 Report on resource utilization | Publish RPT-002 Prioritized Training Plan 2026 to all stakeholders. |

### E2E-22 · Multi-Site Plan-to-Deployment

Goal: Adapt and deploy plans across sites. Starts when: Approved roadmap for an organization with several sites or entities. Ends when: Site plans adapted, validated and deployed, with deviations escalated.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-22-01 Split plan by site R: Head of L&D | MP-40.1 Split plan by site | Split plan into 3 sites: Casablanca 55%, Tanger 30%, Agadir 15%. |
| UFT-22-02 Adapt site plan to local constraints R: Site L&D Coordinator | MP-40.2 Adapt site plan to local constraints | Tanger: shift constraints → sessions of 4 hours instead of full days. |
| UFT-22-03 Localize site materials R: Instructional Designer | MP-23.1 Request translation MP-23.3 Validate translation MP-23.6 Review participation equity MP-23.7 Record inclusion actions | Agadir materials translated to AR; validated by the site expert. |
| UFT-22-04 Validate site plan R: Head of L&D | MP-40.3 Validate site plan | Site plans validated centrally; budget deviation within ±5%. |
| UFT-22-05 Schedule site sessions R: Training Administrator | MP-07.1 Create training session MP-11.1 Book rooms and equipment | Tanger schedule: 8 sessions, rooms booked, 2 trainers. |
| UFT-22-06 Deploy site schedule R: Site L&D Coordinator | MP-40.4 Deploy site schedule | Schedules deployed and communicated to site managers. |
| UFT-22-07 Consolidate site status R: Head of L&D | MP-40.5 Consolidate site status | Status: Casablanca 70%, Tanger 45%, Agadir 20% delivered. |
| UFT-22-08 Escalate site deviation R: Head of L&D | MP-40.6 Escalate site deviation | Escalate Agadir deviation (-25%) to the HR Director with a recovery plan. |

### E2E-23 · Regulatory Submission-to-Validation

Goal: Submit and validate training plans with regulatory bodies. Starts when: Approved plan requiring external validation or funding (e.g. OFPPT, GIAC-Agro). Ends when: Plan validated by the regulatory body and evidence archived.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-23-01 Select regulatory template R: Compliance Officer | MP-41.1 Select regulatory template | Template: OFPPT special training contracts (CSF) — plan file. |
| UFT-23-02 Generate submission file R: Compliance Officer | MP-41.2 Generate submission file MP-20.5 Run periodic quality review | Submission file generated: plan, themes, providers, costs; quality check passed. |
| UFT-23-03 Submit plan to regulatory body R: Compliance Officer | MP-41.3 Submit plan to regulatory body | Submitted to the regional funding committee on 5 March; reference GSF-2026-118. |
| UFT-23-04 Track submission status R: Compliance Officer | MP-41.4 Track submission status | Status: additional document requested (provider accreditation) — sent on 12 March. |
| UFT-23-05 Record regulator decision R: Compliance Officer | MP-41.5 Record regulator decision MP-14.1 Register regulatory requirement | Decision: approved with a cap of 520,000 MAD. |
| UFT-23-06 Submit refund claims R: Finance Manager | MP-18.5 Submit refund claims | Refund claims submitted for 12 delivered actions: 318,000 MAD. |
| UFT-23-07 Archive submission evidence R: Compliance Officer | MP-41.6 Archive submission evidence MP-18.6 Close budget period | Archive file, decision and claims; retention 10 years. |

### E2E-16 · Vendor-to-Finance

Goal: Manage vendors from selection to payment. Starts when: Training need requiring an external provider. Ends when: Vendor selected, order issued and payment approved against attendance.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-16-01 Issue request for proposal R: Purchasing Officer | MP-15.1 Issue request for proposal | RFP 'Training on Electronic health records (EHR)' sent to 4 vendors, answers due 15 May. AI run: RFP 'Training on AI triage and clinical decision support' sent to 4 vendors, answers due 15 May. |
| UFT-16-02 Score vendor proposals R: Purchasing Officer | MP-15.2 Score vendor proposals | Scores: vendor A 82, vendor B 76, vendor C 64 (price 40%, expertise 40%, references 20%). |
| UFT-16-03 Register and verify vendor R: Purchasing Officer | MP-15.3 Register vendor record MP-15.4 Verify vendor accreditation | Register vendor A; accreditation OFPPT verified, valid until December. |
| UFT-16-04 Issue purchase order R: Purchasing Officer | MP-15.5 Issue purchase order MP-18.3 Record committed and actual costs | Purchase order PO-2026-044: 180,000 MAD on budget line 'Electronic health records (EHR)'. AI run: Purchase order PO-2026-044: 180,000 MAD on budget line 'AI triage and clinical decision support'. |
| UFT-16-05 Match invoice to order and attendance R: Training Administrator | MP-15.6 Match invoice to order and attendance MP-11.5 Reconcile attendance with invoices | Invoice matched with PO and attendance (3 days × 12 learners): OK. |
| UFT-16-06 Approve vendor payment R: Finance Manager | MP-15.7 Approve vendor payment MP-18.4 Compare spend against budget | Approve payment 180,000 MAD; vendor performance rating 4/5. |

### HCPR-E2E-02 · Healthcare Providers Critical-Skills-to-Transformation Plan

Goal: Turn critical-skill gaps and digital and AI use cases into a transformation plan.. Starts when: Annual plan cycle or technology change in Healthcare Providers. Ends when: Transformation learning paths approved.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-HCPR-E2-01 List critical Clinical Care & Nursing skills R: L&D Analyst | MP-02.1 Define competency families and levels MP-03.1 Compute gap matrix | Critical skills: 6 for Clinical Care & Nursing, each with target level 3. |
| UFT-HCPR-E2-02 List digital and AI use cases R: L&D Strategist | MP-03.3 Plan diagnostic interviews | Use cases: Electronic health records (EHR); Telemedicine and remote consultation; Digital patient scheduling and billing. AI run: Use cases: AI triage and clinical decision support; AI medical imaging assistance; AI bed and staff capacity planning. |
| UFT-HCPR-E2-03 Forecast impacted roles R: Performance Analyst | MP-03.5 Cluster needs into training themes MP-28.3 Forecast skill gaps | Impacted roles: supervisors (high), operators (medium); accept the AI forecast. |
| UFT-HCPR-E2-04 Approve transformation paths R: Instructional Designer | MP-05.2 Define learning path and modules MP-05.7 Approve design document | Approve 2 transformation paths: 'Electronic health records (EHR) for supervisors', 'Telemedicine and remote consultation for operators'. AI run: Approve 2 transformation paths: 'AI triage and clinical decision support for supervisors', 'AI medical imaging assistance for operators'. |

### SME-E2E-02 · SME Funding-to-Refund

Goal: Secure funding and recover the refunds of the plan.. Starts when: Short plan approved. Ends when: Refund received and recorded.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-SME2-01 Select eligible themes R: L&D Analyst | SME-MP-02.1 Select eligible themes | Eligible themes: Electronic health records (EHR) and ISO 7101 (funding rules met). AI run: Eligible themes: AI triage and clinical decision support and ISO 7101 (funding rules met). |
| UFT-SME2-02 Build the funding file R: Finance Manager | SME-MP-02.2 Build funding file MP-41.2 Generate submission file | Funding file: plan, quotes, provider accreditation, attendance model. |
| UFT-SME2-03 Submit the refund claim R: Finance Manager | SME-MP-02.3 Submit refund claim MP-18.5 Submit refund claims | Refund claim submitted: 28,000 MAD with signed attendance sheets. |
| UFT-SME2-04 Record the refund R: Finance Manager | SME-MP-02.4 Track refund payment | Refund received: 28,000 MAD on 20 November; file closed. |

## 9.5 Design & delivery — gate G4

### E2E-04 · Roadmap-to-Curriculum Design

Goal: Convert roadmap into curriculum maps, learning paths, design documents. Starts when: Approved Training Engineering Report and roadmap published. Ends when: Approved curriculum maps, learning paths and design documents.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-04-01 Create curriculum map R: Instructional Designer | MP-05.1 Create curriculum map from roadmap | Curriculum map 'Electronic health records (EHR)': 3 learning paths (operators, supervisors, managers), 9 modules. AI run: Curriculum map 'AI triage and clinical decision support': 3 learning paths (operators, supervisors, managers), 9 modules. |
| UFT-04-02 Define learning paths and modules R: Instructional Designer | MP-05.2 Define learning path and modules | Path 'Supervisors — Electronic health records (EHR)': 4 modules, 3 days blended (1 day e-learning, 2 days workshop). AI run: Path 'Supervisors — AI triage and clinical decision support': 4 modules, 3 days blended (1 day e-learning, 2 days workshop). |
| UFT-04-03 Write learning objectives R: Instructional Designer | MP-05.3 Write learning objectives per module | Objective M1: 'By the end, the supervisor reads the Electronic health records (EHR) dashboard and decides the shift action in 5 minutes.' AI run: Objective M1: 'By the end, the supervisor reads the AI triage and clinical decision support dashboard and decides the shift action in 5 minutes.' |
| UFT-04-04 Propose module structure R: Instructional Designer | MP-05.4 Propose module structure | Accept the proposed structure (intro, demo, practice, quiz); replace the quiz by a live case from Clinical Care & Nursing. |
| UFT-04-05 Set assessment strategy R: Instructional Designer | MP-05.5 Set assessment strategy | Assessment: pre/post test (Level 2) and manager observation after 30 days (Level 3). |
| UFT-04-06 Develop and tag content R: Content Developer | MP-06.1 Upload content assets MP-06.2 Validate package format MP-06.5 Tag content with competencies | Upload 'M1_Electronic health records (EHR).pptx' and 'M1_video.mp4'; tag competency 'Electronic health records (EHR)' level 3. AI run: Upload 'M1_AI triage and clinical decision support.pptx' and 'M1_video.mp4'; tag competency 'AI triage and clinical decision support' level 3. |
| UFT-04-07 Localize and check accessibility R: Instructional Designer | MP-23.1 Request translation MP-23.2 Draft machine translation MP-23.3 Validate translation MP-23.4 Run accessibility check MP-23.5 Fix accessibility issues | Request FR and AR versions; validate the AI draft translation; accessibility check: 0 blocking issues. |
| UFT-04-08 Approve design document R: Head of L&D | MP-05.6 Review design with subject matter expert MP-05.7 Approve design document | Decision: design approved. Comment: SME review done on 12 May; ready for delivery. |

### E2E-05 · Design-to-Delivery

Goal: Deliver training across all modalities. Starts when: Approved design document and prioritized training plan. Ends when: Training delivered across all modalities with attendance and completion recorded.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-05-01 Publish content to catalog R: Content Developer | MP-06.3 Route content for expert review MP-06.4 Record review decision MP-06.6 Publish content to catalog | Publish module 'M1 Electronic health records (EHR)' to the catalog; audience: supervisors; languages EN/FR/AR. AI run: Publish module 'M1 AI triage and clinical decision support' to the catalog; audience: supervisors; languages EN/FR/AR. |
| UFT-05-02 Book logistics R: Training Administrator | MP-11.1 Book rooms and equipment MP-11.2 Manage trainer calendars | Room 'Training A' (20 seats) 3-5 June; projector; trainer calendar blocked. |
| UFT-05-03 Schedule sessions R: Training Administrator | MP-07.1 Create training session MP-07.2 Check scheduling conflicts | Session S-01 'Electronic health records (EHR) — supervisors', 3-5 June, 12 seats, no conflict reported. AI run: Session S-01 'AI triage and clinical decision support — supervisors', 3-5 June, 12 seats, no conflict reported. |
| UFT-05-04 Enroll learners and send convocations R: Training Administrator | MP-07.3 Enroll learners into session MP-07.4 Send convocations MP-17.1 Provision users via SSO | Enroll 12 supervisors; convocations sent by e-mail and SMS in each learner's language. |
| UFT-05-05 Push microlearning capsules R: Instructional Designer | MP-25.1 Author microlearning capsule MP-25.2 Generate capsule draft from source MP-25.3 Push capsule to collaboration channel MP-25.4 Consume capsule on mobile MP-25.5 Track capsule completion | Capsule '5-minute Telemedicine and remote consultation check' pushed to the Teams channel of Clinical Care & Nursing; 48 views in week 1. AI run: Capsule '5-minute AI medical imaging assistance check' pushed to the Teams channel of Clinical Care & Nursing; 48 views in week 1. |
| UFT-05-06 Run immersive simulations R: Trainer | MP-30.1 Define simulation scenario MP-30.2 Configure simulation scoring MP-30.3 Launch simulation session MP-30.4 Capture simulation performance MP-30.5 Debrief learner MP-30.6 Record simulation evidence | Simulation 'Clinical Care & Nursing incident': score 78/100; debrief notes recorded; evidence saved. |
| UFT-05-07 Record attendance R: Trainer | MP-07.5 Record attendance | Attendance S-01: 11 present, 1 absent (justified). Signature sheet attached. |
| UFT-05-08 Close sessions R: Training Administrator | MP-07.6 Close session and record completion | Close S-01: 11 completions recorded; certificate issued to each participant. |
| UFT-05-09 Reconcile and archive period R: Training Administrator | MP-11.5 Reconcile attendance with invoices MP-11.6 Archive period records MP-11.3 Import external training records MP-11.4 Correct training record with justification | Reconcile invoice INV-2026-118 (3 days × 12 learners) with attendance; archive period Q2. |

### E2E-06 · Learner-Journey-to-Engagement

Goal: Deliver personalized, engaging learning experience. Starts when: Learner enrolled in a learning path or session. Ends when: Personalized learning journey completed with engagement measured.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-06-01 Generate personal learning plan R: L&D Analyst | MP-08.1 Generate personal learning plan | Personal plan generated for each learner: 3 items on Electronic health records (EHR), 1 capsule on Telemedicine and remote consultation. AI run: Personal plan generated for each learner: 3 items on AI triage and clinical decision support, 1 capsule on AI medical imaging assistance. |
| UFT-06-02 Recommend learning items R: Learner | MP-08.2 Recommend learning items MP-24.1 Enable personalization per scope | Accept 2 recommendations, reject 1 ('already mastered'). The outcome is logged. |
| UFT-06-03 Adapt path to performance R: Instructional Designer | MP-24.2 Set adaptation rules MP-24.3 Adapt path to learner performance MP-24.4 Record learner response to adaptation | Rule: if the quiz score < 60%, add the remedial capsule 'Electronic health records (EHR) basics'. AI run: Rule: if the quiz score < 60%, add the remedial capsule 'AI triage and clinical decision support basics'. |
| UFT-06-04 Animate social learning R: Knowledge Manager | MP-26.1 Create learning cohort group MP-26.2 Invite group members MP-26.3 Post question or answer MP-26.4 Endorse expert answer MP-26.5 Flag inappropriate content MP-26.6 Resolve moderation flag | Create cohort 'Electronic health records (EHR) supervisors 2026' and invite 12 members; first question posted. AI run: Create cohort 'AI triage and clinical decision support supervisors 2026' and invite 12 members; first question posted. |
| UFT-06-05 Run gamification R: Instructional Designer | MP-27.1 Define points and badge rules MP-27.2 Configure leaderboard scope MP-27.3 Award points on completion MP-27.4 Unlock badge MP-27.6 Adjust gamification rules | Badge 'Electronic health records (EHR) Practitioner' for completing 3 modules; 10 points per capsule. AI run: Badge 'AI triage and clinical decision support Practitioner' for completing 3 modules; 10 points per capsule. |
| UFT-06-06 Match and run coaching R: L&D Business Partner | MP-21.1 Request coaching MP-21.2 Match coach to learner MP-21.3 Schedule coaching sessions MP-21.4 Log coaching session notes MP-21.5 Evaluate coaching outcomes MP-21.6 Close coaching engagement | Match coach 'Senior Clinical Care & Nursing supervisor' to 3 learners; 4 sessions of 1 hour. |
| UFT-06-07 Collect learner feedback R: Learner | MP-08.3 Enroll in recommended item MP-08.4 Submit learning feedback | Feedback: 4.4/5; comment 'more real cases from Clinical Care & Nursing'. |
| UFT-06-08 Monitor engagement and nudge R: L&D Analyst | MP-08.5 Monitor engagement indicators MP-08.6 Trigger re-engagement nudge MP-24.5 Review recommendation acceptance MP-27.5 Review engagement uplift MP-24.6 Tune personalization settings MP-28.4 Predict learner drop-out risk MP-28.5 Review predictions with L&D MP-28.6 Create preventive action | Engagement 81%; nudge sent to 9 inactive learners; drop-out risk high for 2 learners. |

### E2E-13 · Content-Curate-to-Retire

Goal: Publish, maintain, retire content. Starts when: New content published or content past its review date. Ends when: Catalog curated, maintained and outdated content retired.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-13-01 Aggregate provider catalogs R: Content Curator | MP-29.1 Aggregate provider catalogs | Aggregate 2 provider catalogs (LinkedIn Learning, Coursera): 1,240 items imported. |
| UFT-13-02 Recommend curated items R: Content Curator | MP-29.2 Recommend curated items | Keep the 15 top-ranked items on Electronic health records (EHR); reject 3 items older than 3 years. AI run: Keep the 15 top-ranked items on AI triage and clinical decision support; reject 3 items older than 3 years. |
| UFT-13-03 Approve and organize collections R: Content Curator | MP-29.3 Approve curated item MP-29.4 Organize curated collection | Collection 'Electronic health records (EHR) starter kit': 8 items, audience supervisors, review date in 12 months. AI run: Collection 'AI triage and clinical decision support starter kit': 8 items, audience supervisors, review date in 12 months. |
| UFT-13-04 Review peer content R: Subject Matter Expert | MP-33.1 Submit user-generated content MP-33.2 Check content against policy MP-33.3 Peer review content | Peer video 'How we use Telemedicine and remote consultation on shift' reviewed by an expert: approved with 1 correction. AI run: Peer video 'How we use AI medical imaging assistance on shift' reviewed by an expert: approved with 1 correction. |
| UFT-13-05 Promote and rate content R: Knowledge Manager | MP-33.5 Send approved content to curation MP-33.6 Rate user-generated item | Send approved peer content to curation; average learner rating 4.5/5. |
| UFT-13-06 Flag content past review date R: Content Curator | MP-29.5 Flag content past review date | 14 items past review date flagged; owners notified. |
| UFT-13-07 Retire outdated content R: Content Curator | MP-29.6 Retire outdated content MP-25.6 Retire low-value capsule | Retire 6 outdated items and 2 low-value capsules; library health 92%. |

### E2E-14 · Extended-Enterprise-Training

Goal: Certify partners and train customers. Starts when: Partner, reseller or customer training program launched. Ends when: External learners trained, paid and certified.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-14-01 Create external sub-portal R: Extended Enterprise Manager | MP-22.1 Create external sub-portal | Sub-portal 'Partners Academy — Clinique Al Amal' created for distributors and installers. |
| UFT-14-02 Configure catalog and pricing R: Extended Enterprise Manager | MP-22.2 Configure external catalog and pricing MP-18.1 Allocate budget by theme and site | Catalog: 'ISO 7101 for partners' 1,200 MAD; 'Electronic health records (EHR) certification' 2,400 MAD. AI run: Catalog: 'ISO 7101 for partners' 1,200 MAD; 'AI triage and clinical decision support certification' 2,400 MAD. |
| UFT-14-03 Process payment and enroll R: Extended Enterprise Manager | MP-22.3 Process online payment MP-22.4 Enroll external learner | 18 online payments processed; 18 external learners enrolled. |
| UFT-14-04 Deliver external sessions R: Training Administrator | MP-07.1 Create training session MP-07.5 Record attendance | Session P-01 (virtual), 18 invited, 16 present. |
| UFT-14-05 Track external completion R: Extended Enterprise Manager | MP-22.5 Track external completion | Completion: 15 of 16 passed the final quiz. |
| UFT-14-06 Issue partner certification R: Extended Enterprise Manager | MP-22.6 Issue partner certification MP-14.4 Issue certificate on completion | Issue 15 partner certificates valid 2 years. |
| UFT-14-07 Reconcile external revenue R: Finance Manager | MP-18.3 Record committed and actual costs MP-18.4 Compare spend against budget | Revenue 43,200 MAD reconciled with the ERP; 0 unpaid. |

### SME-E2E-03 · SME Upskill-to-Adoption

Goal: Make sure new digital and AI skills are used at work.. Starts when: Funded plan launched. Ends when: Adoption confirmed and owner-manager coached.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-SME3-01 Assign microlearning capsules R: Training Administrator | SME-MP-03.1 Assign microlearning capsules MP-25.3 Push capsule to collaboration channel | Assign 4 capsules 'Electronic health records (EHR) in 10 minutes' to each employee. AI run: Assign 4 capsules 'AI triage and clinical decision support in 10 minutes' to each employee. |
| UFT-SME3-02 Coach on the job R: Trainer | SME-MP-03.2 Coach employees on the job | On-the-job coaching: 2 hours per team leader per week for 4 weeks. |
| UFT-SME3-03 Measure adoption R: L&D Analyst | SME-MP-03.3 Measure tool usage | Adoption: 9 of 12 employees use the new tool every day. |
| UFT-SME3-04 Coach the owner-manager R: Consultant PM | SME-MP-04.1 Hold monthly coaching session SME-MP-04.2 Update skills dashboard | Monthly coaching with the owner-manager; skills dashboard updated. |

## 9.6 Evaluation, compliance & impact — gate G5

### E2E-07 · Assessment-to-Evaluation

Goal: Measure training effectiveness and skill progression. Starts when: Training session or path completed. Ends when: Effectiveness measured on Kirkpatrick levels 1-3 and skill progression computed.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-07-01 Create assessment instrument R: Instructional Designer | MP-09.1 Create assessment instrument | Instrument 'Test Electronic health records (EHR) M1': 15 questions, pass mark 70%. AI run: Instrument 'Test AI triage and clinical decision support M1': 15 questions, pass mark 70%. |
| UFT-07-02 Draft question bank R: Instructional Designer | MP-09.2 Generate question bank draft | Keep 12 AI-drafted questions, rewrite 3 with Clinical Care & Nursing vocabulary; validate each one. |
| UFT-07-03 Collect reaction survey (Level 1) R: L&D Analyst | MP-09.3 Collect reaction survey (Level 1) | Reaction survey S-01: 11 responses, satisfaction 4.3/5. |
| UFT-07-04 Record learning results (Level 2) R: Trainer | MP-09.4 Record learning results (Level 2) | Level 2: average pre-test 48%, post-test 81% (+33 points). |
| UFT-07-05 Record on-the-job observation (Level 3) R: Manager | MP-09.5 Record on-the-job observation (Level 3) | Level 3 (day 30): 9 of 11 supervisors apply the Electronic health records (EHR) routine daily. AI run: Level 3 (day 30): 9 of 11 supervisors apply the AI triage and clinical decision support routine daily. |
| UFT-07-06 Compute skill progression R: L&D Analyst | MP-09.6 Compute skill progression MP-10.3 Refresh KPI computation | Skill progression: Electronic health records (EHR) from 1.8 to 2.7 (target 3). AI run: Skill progression: AI triage and clinical decision support from 1.8 to 2.7 (target 3). |
| UFT-07-07 Review evaluation results R: L&D Analyst | MP-09.7 Review evaluation results MP-20.5 Run periodic quality review | Review: module M3 below 70% pass rate → improvement action assigned to the designer. |
| UFT-07-08 Publish evaluation report R: L&D Analyst | MP-10.4 Export report MP-10.6 Share insight with stakeholders MP-10.2 Configure dashboard widgets | Export RPT-016 Kirkpatrick report (PDF) and share with the Steering Committee. |

### E2E-08 · Learning-to-ROI

Goal: Validate ROI and business impact. Starts when: Evaluation results available for a theme selected for an ROI study. Ends when: Phillips ROI validated with finance and business impact report published.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-08-01 Select theme for ROI study R: Performance Analyst | MP-32.1 Select theme for ROI study | ROI study on theme 'Electronic health records (EHR)' — population: 36 supervisors, 3 sites. AI run: ROI study on theme 'AI triage and clinical decision support' — population: 36 supervisors, 3 sites. |
| UFT-08-02 Define business indicators R: Performance Analyst | MP-32.2 Define business indicators MP-10.1 Define KPI set per audience | Indicators: rework rate, downtime minutes per shift, data re-entry hours. |
| UFT-08-03 Collect cost data R: Finance Manager | MP-18.3 Record committed and actual costs MP-18.4 Compare spend against budget | Costs: design 60,000 MAD; delivery 180,000 MAD; participants' time 95,000 MAD. |
| UFT-08-04 Isolate training effect R: Performance Analyst | MP-32.3 Isolate training effect MP-09.6 Compute skill progression | Control group: site B (not trained). Isolated benefit: 410,000 MAD per year. |
| UFT-08-05 Compute Phillips ROI R: Performance Analyst | MP-32.4 Compute Phillips ROI | ROI = (410,000 − 335,000) / 335,000 = 22%; benefit-cost ratio 1.22. |
| UFT-08-06 Review ROI with finance R: Finance Manager | MP-32.5 Review ROI with finance | Finance review: assumptions accepted; downtime valued at 180 MAD per minute. |
| UFT-08-07 Publish business impact report R: Head of L&D | MP-32.6 Publish business impact report MP-10.4 Export report MP-10.5 Query data via AI Assistant | Publish RPT-012 ROI & Business Impact Report to executive leadership. |

### E2E-09 · Compliance-to-Certification

Goal: Ensure compliant workforce with valid certifications. Starts when: New regulatory requirement or certification nearing expiry. Ends when: Compliant workforce with valid certifications and an audit extract available.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-09-01 Register regulatory requirement R: Compliance Officer | MP-14.1 Register regulatory requirement | Requirement 'ISO 7101 awareness', every 24 months, source: ISO 7101 clause on competence. |
| UFT-09-02 Assign mandatory training R: Compliance Officer | MP-14.2 Assign mandatory training by position | Assign to positions: Clinical Care & Nursing operator, Clinical Care & Nursing supervisor, quality inspector. |
| UFT-09-03 Deliver mandatory sessions R: Training Administrator | MP-07.3 Enroll learners into session MP-07.5 Record attendance | Enroll 24 employees in session 'ISO 7101 awareness'; attendance recorded. |
| UFT-09-04 Assess and certify R: Trainer | MP-09.4 Record learning results (Level 2) MP-14.4 Issue certificate on completion | Result 86%; certificate 'ISO 7101 awareness' issued, valid until 2026+2. |
| UFT-09-05 Compute certification validity R: Compliance Officer | MP-14.3 Compute certification validity | Validity: 212 valid, 9 expire within 60 days, 3 expired. |
| UFT-09-06 Manage renewals R: Compliance Officer | MP-14.5 Launch renewal enrollment MP-14.6 Confirm renewal completion | Launch renewal for the 12 employees; confirm 10 completions, 2 rescheduled. |
| UFT-09-07 Produce compliance audit extract R: Compliance Officer | MP-14.7 Produce compliance audit extract MP-10.4 Export report | Export compliance audit extract for ISO 7101 (XLSX) for the external auditor. |

### HCPR-E2E-01 · Healthcare Providers Compliance-to-Certification Readiness

Goal: Keep Healthcare Providers regulated roles certified against ISO 7101.. Starts when: New ISO 7101 requirement or certification expiry. Ends when: Sector compliance extract issued with every critical role certified.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-HCPR-E1-01 Register ISO 7101 obligations R: Compliance Officer | MP-01.1 Record corporate strategic objectives MP-14.1 Register regulatory requirement | Obligation 'ISO 7101 training', every 12 months, owner Compliance Officer. |
| UFT-HCPR-E1-02 Link obligations to positions R: HR Business Partner | MP-01.2 Link objectives to functions and sites MP-14.2 Assign mandatory training by position | Linked to 5 Clinical Care & Nursing positions (38 employees). |
| UFT-HCPR-E1-03 Track certification validity R: Compliance Officer | MP-02.1 Define competency families and levels MP-14.3 Compute certification validity | Validity: 33 valid, 5 expire within 60 days. |
| UFT-HCPR-E1-04 Issue sector compliance extract R: Compliance Officer | MP-02.2 Set target levels per position MP-14.7 Produce compliance audit extract | Extract issued for the ISO 7101 audit on 15 October. |

## 9.7 Talent, knowledge & continuous improvement — gate G6

### E2E-10 · Talent-to-Mobility

Goal: Enable internal mobility and career progression. Starts when: Internal opening published or annual career review. Ends when: Internal move decided with a reskilling plan assigned.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-10-01 Model career paths R: HR Director | MP-13.1 Model career path MP-13.2 Link path steps to competency targets | Career path: Clinical Care & Nursing operator → team leader → supervisor, with competency targets per step. |
| UFT-10-02 Publish internal opening R: HR Business Partner | MP-31.1 Publish internal opening MP-31.2 Define required skills | Opening 'Clinical Care & Nursing team leader', required skills: Electronic health records (EHR) level 3, leadership level 2. AI run: Opening 'Clinical Care & Nursing team leader', required skills: AI triage and clinical decision support level 3, leadership level 2. |
| UFT-10-03 Match employees to opening R: HR Business Partner | MP-31.3 Match employees to opening MP-02.7 Validate skills inventory | Review 6 AI matches; keep 4 candidates with match score above 75%. |
| UFT-10-04 Apply to internal opening R: Employee | MP-31.4 Apply to internal opening | Application with motivation note and consent of the current manager. |
| UFT-10-05 Shortlist candidates R: Hiring Manager | MP-31.5 Shortlist candidates | Shortlist: 2 candidates; interviews on 20 and 21 June. |
| UFT-10-06 Plan individual development R: Manager | MP-13.3 Create individual development plan MP-13.4 Suggest development actions MP-42.3 Build leadership development plan MP-42.4 Suggest leadership development actions | Development plan: 2 modules Electronic health records (EHR), 1 leadership workshop, 3 months mentoring. AI run: Development plan: 2 modules AI triage and clinical decision support, 1 leadership workshop, 3 months mentoring. |
| UFT-10-07 Assign reskilling plan R: HR Business Partner | MP-31.6 Assign reskilling plan MP-08.1 Generate personal learning plan | Assign reskilling path 'Electronic health records (EHR) for team leaders' to the selected candidate. AI run: Assign reskilling path 'AI triage and clinical decision support for team leaders' to the selected candidate. |
| UFT-10-08 Review career and succession R: HR Director | MP-13.5 Run career review MP-13.6 Update succession readiness MP-42.5 Review leadership pipeline MP-42.6 Reassess leadership maturity | Succession readiness updated: 2 ready now, 3 ready within 12 months. |

### E2E-11 · Onboarding-to-Productivity

Goal: Accelerate time-to-productivity. Starts when: New hire or internal mover confirmed. Ends when: Employee productive within target time and onboarding closed.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-11-01 Create onboarding record R: Hiring Manager | MP-35.1 Create onboarding record | Onboarding record for the new Clinical Care & Nursing technician, start date 1 July, buddy assigned. |
| UFT-11-02 Generate 30-60-90 day path R: HR Business Partner | MP-35.2 Generate 30-60-90 day path MP-08.1 Generate personal learning plan | 30-60-90 path: day 30 safety and ISO 7101; day 60 Electronic health records (EHR); day 90 autonomy on shift. AI run: 30-60-90 path: day 30 safety and ISO 7101; day 60 AI triage and clinical decision support; day 90 autonomy on shift. |
| UFT-11-03 Enroll in onboarding sessions R: Training Administrator | MP-07.3 Enroll learners into session MP-07.4 Send convocations | Enroll in the induction session of 2 July; convocation sent. |
| UFT-11-04 Complete onboarding tasks R: Employee | MP-35.3 Complete onboarding tasks | Tasks done: badge, IT account, safety tour, meeting with the team. |
| UFT-11-05 Hold milestone check-ins R: Hiring Manager | MP-35.4 Hold milestone check-in MP-21.3 Schedule coaching sessions | Day-30 check-in: on track; coaching needed on Electronic health records (EHR) data entry. AI run: Day-30 check-in: on track; coaching needed on AI triage and clinical decision support data entry. |
| UFT-11-06 Assess time to productivity R: Hiring Manager | MP-35.5 Assess time to productivity | Time to productivity: 74 days (target 90). |
| UFT-11-07 Close onboarding R: HR Business Partner | MP-35.6 Close onboarding MP-13.3 Create individual development plan | Close onboarding; link the individual development plan for year 1. |

### E2E-12 · Knowledge-Capture-to-Transfer

Goal: Capture and transfer institutional knowledge. Starts when: Critical expert identified as leaving, retiring or holding at-risk knowledge. Ends when: Knowledge captured, published and transferred to a validated successor.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-12-01 Identify critical experts R: HR Business Partner | MP-34.1 Identify critical experts | Critical expert: senior Clinical Care & Nursing engineer retiring in 8 months; knowledge risk: high. |
| UFT-12-02 Plan capture sessions R: Knowledge Manager | MP-34.2 Plan capture sessions | Capture plan: 4 sessions of 90 minutes on troubleshooting and ISO 7101 practices. |
| UFT-12-03 Record expert interview R: Knowledge Manager | MP-34.3 Record expert interview | Interview 1 recorded (82 minutes); transcript attached. |
| UFT-12-04 Structure knowledge R: Knowledge Manager | MP-34.4 Structure knowledge from transcript | Accept the AI structure: 5 failure modes, 12 checks, 3 decision rules; correct 2 technical terms. |
| UFT-12-05 Publish knowledge article R: Knowledge Manager | MP-12.1 Publish knowledge article MP-12.2 Index article for retrieval MP-33.4 Approve publication | Publish article 'Troubleshooting guide — Clinical Care & Nursing' in EN/FR/AR; indexed for search. |
| UFT-12-06 Assign successor learning path R: Manager | MP-34.5 Assign successor learning path MP-06.6 Publish content to catalog | Assign the successor path: article + 3 shadowing sessions with the expert. |
| UFT-12-07 Validate transfer completion R: Subject Matter Expert | MP-34.6 Validate transfer completion | Transfer validated: successor solved 4 of 5 test cases alone. |

### E2E-31 · Engagement-to-Roadmap

Goal: Define post-engagement roadmap and continuous improvement. Starts when: Closure of the current training engineering engagement (E2E-19). Ends when: Approved post-engagement roadmap with future missions and continuous improvement plan.

| Task | Steps | What to type |
| --- | --- | --- |
| UFT-31-01 Consolidate engagement findings R: Consultant PM | MP-50.1 Consolidate engagement findings | Findings: 6 deliverables, 3 lessons learned, 2 open topics (IS, org design). |
| UFT-31-02 Define future perspectives R: Consultant PM | MP-50.2 Define future perspectives | Perspectives: Digital patient scheduling and billing programme, second wave for OP level. AI run: Perspectives: AI bed and staff capacity planning programme, second wave for OP level. |
| UFT-31-03 Plan One-to-One coaching R: L&D Strategist | MP-50.3 Plan One-to-One coaching | One-to-One coaching: 6 managers, 6 sessions each over 6 months. |
| UFT-31-04 Plan organizational optimization R: Org Design Consultant | MP-50.4 Plan organizational optimization | Organizational optimization: merge 2 planning cells; update 11 descriptions. |
| UFT-31-05 Plan IS rehabilitation R: IT Architect | MP-50.5 Plan IS rehabilitation | IS rehabilitation: connect HRIS and training platform; retire 2 spreadsheets. |
| UFT-31-06 Define KPIs and dashboards R: Performance Analyst | MP-50.6 Define KPIs and dashboards | KPIs: training coverage, time to competency, ROI per theme; monthly dashboard. |
| UFT-31-07 Prioritize future missions R: Consultant PM | MP-50.7 Prioritize future missions MP-50.8 Validate roadmap with leadership | Priority missions: 1 IS rehabilitation, 2 coaching, 3 org optimization. |
| UFT-31-08 Publish roadmap R: Consultant PM | MP-50.9 Publish post-engagement roadmap MP-50.10 Track roadmap execution MP-50.11 Improve roadmap continuously MP-50.12 Report on roadmap progress | Publish RPT-010 Post-Engagement Roadmap to the executive committee. |

# 10. Administration

| Task | Where | What to type or choose |
| --- | --- | --- |
| Add a user | Administration › Users › New user | Name, e-mail in the organization’s domain, one or more roles, language. The licence limits the number of active users. |
| Change what a role can do | Administration › Permissions | Tick or untick a permission for a role. The change applies at once. |
| Choose the solution pack and add-ons | Administration › Configuration | Pick the pack; switch add-ons on or off. Quotas are shown with their current use. |
| Activate a compliance standard | Administration › Configuration › Compliance | Read and acknowledge the notice (activation is not a certification), then activate. Controls are created once. |
| Upload a licence | Administration › Configuration › Licence | Choose the .lic file. The signature and expiry date are checked. |
| Back up now | Administration › Backups | Click Back up now. Backups are kept 14 days. |
| Read the audit log | Administration › Audit log | Filter by record, user or date. The log cannot be edited. |
| Check requirement coverage | Administration › Traceability | Each requirement of the standard with its status and evidence. |

Figure — Administration › Configuration: pack, add-ons, quotas and licence

# Appendix — Status colours

Statuses use the same colours everywhere, from red (worst) to green (best):

| Colour | Meaning in tasks | Meaning in KPIs |
| --- | --- | --- |
| Red | Blocked / overdue | Off target |
| Amber | In progress | Watch |
| Yellow | Waiting at a gate | — |
| Green | Completed | On target |
| Dark green | Approved / signed off | Above target |