USER ACCEPTANCE TESTING

Test Plan & Test Cases

journi — Human Change Management Platform

Prepared For: journi Programme

Prepared By: POWERACT Consulting

Date: August 2026

Version: 1.0

Classification: Confidential

# Table of Contents

Table of Contents	2

1. Test Plan	6

1.1 Purpose	6

1.2 Scope	6

1.3 Objectives	6

1.4 Test Approach	6

1.5 Roles & Responsibilities	6

1.6 Test Environment	7

1.7 Entry Criteria	7

1.8 Exit Criteria	7

2. Status Legend	8

3. UAT Traceability & Executive Summary	9

4. Detailed UAT Test Cases — Grouped by End-to-End Process	10

UAT-01 — E2E-01: Readiness & Mobilization	10

Goals	10

Detailed Numbered Steps	10

RACSI	10

Expected Results	11

Status	11

Responses / Tester Comments	11

Attached Documents (if required)	11

UAT-02 — E2E-02: Capability Build	12

Goals	12

Detailed Numbered Steps	12

RACSI	12

Expected Results	12

Status	12

Responses / Tester Comments	13

Attached Documents (if required)	13

UAT-03 — E2E-03: Resistance-to-Commitment	14

Goals	14

Detailed Numbered Steps	14

RACSI	14

Expected Results	14

Status	14

Responses / Tester Comments	15

Attached Documents (if required)	15

UAT-04 — E2E-04: Sustainment & Closure	16

Goals	16

Detailed Numbered Steps	16

RACSI	16

Expected Results	16

Status	16

Responses / Tester Comments	17

Attached Documents (if required)	17

UAT-05 — E2E-05: Signal Aggregation Loop	18

Goals	18

Detailed Numbered Steps	18

RACSI	18

Expected Results	18

Status	18

Responses / Tester Comments	19

Attached Documents (if required)	19

UAT-06 — E2E-06: PM↔CM Governance Bridge	20

Goals	20

Detailed Numbered Steps	20

RACSI	20

Expected Results	20

Status	20

Responses / Tester Comments	21

Attached Documents (if required)	21

UAT-07 — E2E-07: Champion Early-Warning Loop	22

Goals	22

Detailed Numbered Steps	22

RACSI	22

Expected Results	22

Status	22

Responses / Tester Comments	23

Attached Documents (if required)	23

UAT-08 — E2E-08: Governance Escalation Loop	24

Goals	24

Detailed Numbered Steps	24

RACSI	24

Expected Results	24

Status	24

Responses / Tester Comments	25

Attached Documents (if required)	25

UAT-09 — E2E-ERP: ERP Implementation Lifecycle	26

Goals	26

Detailed Numbered Steps	26

RACSI	26

Expected Results	26

Status	27

Responses / Tester Comments	27

Attached Documents (if required)	27

UAT-10 — E2E-BPR: Business Process Reengineering Lifecycle	28

Goals	28

Detailed Numbered Steps	28

RACSI	28

Expected Results	28

Status	28

Responses / Tester Comments	29

Attached Documents (if required)	29

UAT-11 — E2E-BPA: Business Process Automation (Full Track) Lifecycle	30

Goals	30

Detailed Numbered Steps	30

RACSI	30

Expected Results	30

Status	30

Responses / Tester Comments	31

Attached Documents (if required)	31

UAT-12 — E2E-IMS: Integrated Management System (QHSE) Lifecycle	32

Goals	32

Detailed Numbered Steps	32

RACSI	32

Expected Results	32

Status	32

Responses / Tester Comments	33

Attached Documents (if required)	33

UAT-13 — E2E-CULT: Cultural / Values Transformation Lifecycle	34

Goals	34

Detailed Numbered Steps	34

RACSI	34

Expected Results	34

Status	34

Responses / Tester Comments	35

Attached Documents (if required)	35

UAT-14 — E2E-OM: Operating Model Redesign Lifecycle	36

Goals	36

Detailed Numbered Steps	36

RACSI	36

Expected Results	36

Status	36

Responses / Tester Comments	37

Attached Documents (if required)	37

UAT-15 — E2E-COMP: Compliance-Driven Change Lifecycle	38

Goals	38

Detailed Numbered Steps	38

RACSI	38

Expected Results	38

Status	38

Responses / Tester Comments	39

Attached Documents (if required)	39

UAT-16 — E2E-TSD: Training & Skills Development Lifecycle	40

Goals	40

Detailed Numbered Steps	40

RACSI	40

Expected Results	40

Status	40

Responses / Tester Comments	41

Attached Documents (if required)	41

# 1. Test Plan

## 1.1 Purpose

This document defines the User Acceptance Testing (UAT) plan for journi, the Human Change Management platform. It establishes the scope, approach, roles, environment, entry/exit criteria, and status conventions for testing, and provides the complete set of detailed UAT test cases organized by End-to-End (E2E) Process, in line with the journi End-to-End Process Catalogue v1.1 and the journi Framework Interaction Map v2.3.

## 1.2 Scope

UAT coverage spans all 16 End-to-End processes defined for journi: the 4 processes formally registered in D32h (E2E-01 through E2E-04), the 4 proposed cross-reference extensions (E2E-05 through E2E-08), and the 8 transformation-type-specific lifecycle chains (E2E-ERP, E2E-BPR, E2E-BPA, E2E-IMS, E2E-CULT, E2E-OM, E2E-COMP, E2E-TSD). Together these 16 processes exercise all ten macro processes (MP-01 through MP-10) and every functional requirement domain defined in D13 (Application Requirements), so no macro process or requirement domain is left untested.

## 1.3 Objectives

• Verify that each End-to-End process behaves as designed, from its defined trigger through to its defined terminal state.

• Verify that every macro process step within each chain produces the expected system output and is correctly attributed to the responsible role (RACSI).

• Confirm that data recorded at one step (e.g., readiness scores, barrier records, sign-offs) is correctly consumed by the next step in the chain.

• Provide traceability between each UAT case and the E2E process(es) and macro process(es) it covers.

## 1.4 Test Approach

Testing is organized by End-to-End process rather than by individual screen or module, so that each UAT case validates a complete business chain rather than an isolated feature. Each UAT case decomposes its E2E process into numbered, sequential steps traceable to the underlying macro-process tasks (MP-01.x through MP-10.x). Testers execute each UAT case end-to-end in a UAT environment populated with representative cohort, sponsor, and champion data, and record one of the six statuses defined in Section 2 against each case.

## 1.5 Roles & Responsibilities

Each UAT case carries a five-column RACSI (Responsible, Accountable, Consulted, Supervised, Informed) reflecting the roles defined in the journi Framework Interaction Map: Change Manager (CM), Program/Project Manager (PM), Executive Sponsor (ES), Functional Process Owner (FPO), IT/Technical Lead (ITL), Frontline Supervisor (SUP), and End User (EU). The Change Manager is Responsible for executing the majority of test steps; the Executive Sponsor or Change Manager is Accountable depending on the chain; and UAT sign-off requires agreement from the Accountable role for each case.

## 1.6 Test Environment

UAT is executed in a dedicated journi UAT environment, isolated from production, seeded with representative stakeholder maps, cohorts, sponsor and champion records, and historical pulse data sufficient to exercise every macro process referenced in Section 3.

## 1.7 Entry Criteria

• All in-scope modules (Sections 3–5) are deployed to the UAT environment. • Seed/reference data for stakeholders, cohorts, sponsors, and champions is loaded. • Test accounts exist for each RACSI role (CM, PM, ES, FPO, ITL, SUP, EU).

## 1.8 Exit Criteria

• Every UAT case in Section 4 has a recorded status of Pass, or an approved Deferred status with documented justification. • No UAT case remains in Blocked, In Progress, or Not Run status without an agreed remediation or deferral plan. • All Fail results have a linked defect record and re-test outcome.

# 2. Status Legend

Every UAT case in Section 4 carries all six statuses below, pre-listed for the tester to select the applicable one during execution.

| Status | Definition |
| --- | --- |
| Pass | The software meets all acceptance criteria and works as expected. |
| Fail | The system behaves incorrectly or fails to meet a business requirement. |
| Blocked | A critical defect or missing dependency prevents the tester from running the test. |
| In Progress | The user is currently executing the test steps but has not finished. |
| Not Run | The test case is assigned but execution has not started yet. |
| Deferred | The test is skipped for the current cycle and postponed to a future release. |

Status legend applied uniformly to every UAT case in this document.

# 3. UAT Traceability & Executive Summary

The table below maps every UAT case to its related End-to-End process, name, and goal, providing a single at-a-glance view of overall UAT coverage across the journi platform.

| UAT ID | Related E2E Process(es) | UAT Name | UAT Goals |
| --- | --- | --- | --- |
| UAT-01 | E2E-01 | Readiness & Mobilization | Stakeholder map published, sponsor coalition active, communications launched, champion network recruited, and baseline readiness diagnosed. |
| UAT-02 | E2E-02 | Capability Build | Cohorts trained and assessed, champion network active, and readiness signal flowing to the Composite Readiness Index. |
| UAT-03 | E2E-03 | Resistance-to-Commitment | Flagged resistance cohorts re-scored above threshold, or formally closed as resolved in the Resistance Log. |
| UAT-04 | E2E-04 | Sustainment & Closure | Project formally closed, Lewin Refreeze confirmed from evidence, and lessons-learned logged. |
| UAT-05 | E2E-05 | Signal Aggregation Loop | Consolidated ADKAR/Bridges signal evaluated against the Divergence Pattern check, confirmed aligned or escalated. |
| UAT-06 | E2E-06 | PM↔CM Governance Bridge | Joint Decision Record produced with a Go / Go with Conditions / No-Go outcome. |
| UAT-07 | E2E-07 | Champion Early-Warning Loop | Every champion-flagged signal is triaged to an opened Resistance Log record or confirmed as noise. |
| UAT-08 | E2E-08 | Governance Escalation Loop | Sponsor decision recorded at escalation and sustainment sign-off confirmed at closure. |
| UAT-09 | E2E-ERP | ERP Implementation Lifecycle | Production ERP system live, all cohorts trained and capable, hypercare complete, Refreeze confirmed from evidence. |
| UAT-10 | E2E-BPR | Business Process Reengineering Lifecycle | New process rolled out across all sites, old process formally retired, performance gains confirmed across multiple reporting cycles. |
| UAT-11 | E2E-BPA | Business Process Automation (Full Track) Lifecycle | Automated workflow live at full volume, human review stepped down to steady state, Center of Excellence handover complete. |
| UAT-12 | E2E-IMS | Integrated Management System (QHSE) Lifecycle | Certification achieved (or pass with minor nonconformities), surveillance cycle active. |
| UAT-13 | E2E-CULT | Cultural / Values Transformation Lifecycle | Target behaviors embedded in leadership development and HR practice, Refreeze confirmed provisionally with ongoing monitoring. |
| UAT-14 | E2E-OM | Operating Model Redesign Lifecycle | New structure and governance operational, stable across a full planning or budget cycle, Refreeze confirmed. |
| UAT-15 | E2E-COMP | Compliance-Driven Change Lifecycle | Controls live and enforceable, first compliance-monitoring cycle complete, ongoing monitoring handed to permanent owner. |
| UAT-16 | E2E-TSD | Training & Skills Development Lifecycle | Target population competent (verified by assessment), performance sustained, training embedded in ongoing development. |

UAT Traceability and Executive Summary — 16 UAT cases across 16 End-to-End processes.

# 4. Detailed UAT Test Cases — Grouped by End-to-End Process

Each subsection below is one UAT case, grouped under its End-to-End process. Every case provides the UAT ID, Name, Goals, detailed numbered steps, RACSI, Expected Results, the full Status legend for the tester to mark, a free-text Responses/Tester Comments field, and an Attached Documents field for supporting evidence.

## UAT-01 — E2E-01: Readiness & Mobilization

Status of Related E2E Process: Registered in D32h

Related Macro Processes: MP-01 → MP-02 → MP-03 → MP-06 → MP-07

Related Modules: M-05 Stakeholder & Impact Mapping, M-08 Sponsor & Coalition Module, M-09 Communication Planning & Execution

Trigger: Change scope approved for the initiative

### Goals

Stakeholder map published, sponsor coalition active, communications launched, champion network recruited, and baseline readiness diagnosed.

### Detailed Numbered Steps

- Log in to journi as Change Manager and open the Stakeholder & Impact Mapping module for the target initiative.

- Identify and record all stakeholder groups and cohorts impacted by the change (MP-01.1).

- Assess and record the size, nature, and severity of impact per cohort — process, role, systems, location (MP-01.2).

- Build the stakeholder map in journi and validate it with the Functional Process Owner and Frontline Supervisor (MP-01.3, MP-01.5).

- Segment cohorts by expected readiness trajectory: early adopter, neutral, resistant (MP-01.4).

- As Change Manager, request and confirm active Executive Sponsor assignment in the Sponsor & Coalition Module (MP-02.1).

- Establish a recurring steering-committee cadence for change decisions and record the first scheduled session (MP-02.2).

- Log a coached sponsor communication moment (e.g., town hall talking points) against the sponsor record (MP-02.3).

- Develop and publish the phased communication plan (why / what / when) aligned to the initiative timeline (MP-03.1).

- Publish the FAQ channel and confirm the reply/response protocol is active (MP-03.2).

- Verify that open / read / click-through and FAQ-traffic analytics are being tracked in journi (MP-03.3).

- Deliver the kickoff milestone communication and confirm delivery is logged (MP-03.5).

- Recruit a representative champion network across cohorts, sites, and shifts (MP-06.1).

- Brief and equip the recruited champions with early access, talking points, and a feedback channel (MP-06.2).

- Run the baseline ADKAR / Bridges / Kübler-Ross pulse survey and confirm the baseline readiness score is recorded (MP-07.1).

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Executive Sponsor (ES) | Functional Process Owner (FPO), Program/Project Manager (PM) | Frontline Supervisor (SUP) | End User (EU) |

RACSI for UAT-01. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

The stakeholder map, sponsor coalition record, communication plan/calendar, champion roster, and baseline readiness score all exist in journi, are internally consistent, and are visible to the Change Manager, Program Manager, and Steering Committee.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-02 — E2E-02: Capability Build

Status of Related E2E Process: Registered in D32h

Related Macro Processes: MP-05 → MP-06 → MP-07

Related Modules: M-10 Training & Capability Building, M-08 Sponsor & Coalition Module, M-06 ADKAR Engine

Trigger: Persona segments confirmed from E2E-01 / UAT-01

### Goals

Cohorts trained and assessed, champion network active, and readiness signal flowing to the Composite Readiness Index.

### Detailed Numbered Steps

- Open the Training & Capability Building module and confirm role-based training content and assessments are designed against the future-state process (MP-05.1).

- Deliver instructor-led and/or e-learning training to all impacted cohorts and confirm attendance is logged (MP-05.2).

- Publish job aids and quick-reference guides and confirm the practice sandbox is provisioned and accessible (MP-05.3).

- Run the Knowledge / Ability assessment for each cohort and confirm scores are logged against each cohort record (MP-05.4).

- Identify cohorts scoring below the readiness threshold and assign remediation before go-live (MP-05.5).

- Confirm the champion network recruited in UAT-01 is active across cohorts, sites, and shifts (MP-06.1).

- Run a champion listening session / focus group and confirm the captured feedback is logged (MP-06.3).

- Route any early sentiment signal captured by champions to the appropriate module (MP-06.4).

- Run the recurring structured pulse survey at the current project checkpoint (MP-07.2).

- Confirm survey, interview, and observation data are consolidated into the Composite Readiness Index (MP-07.4).

- Confirm the readiness trend report is available to the Change Manager and Steering Committee (MP-07.5).

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Change Manager (CM) | Functional Process Owner (FPO), IT/Technical Lead (ITL) | Program/Project Manager (PM), Frontline Supervisor (SUP) | Executive Sponsor (ES), End User (EU) |

RACSI for UAT-02. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

All cohorts show a logged Knowledge/Ability score; cohorts below threshold have an open remediation record; the champion network shows active status; the Composite Readiness Index reflects current training and champion signal.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-03 — E2E-03: Resistance-to-Commitment

Status of Related E2E Process: Registered in D32h

Related Macro Processes: MP-04 → MP-08 → MP-09

Related Modules: M-11 Resistance Management, M-14 Change Risk Register, M-12 Manager-as-Coach Enablement

Trigger: A Desire score of ≤2 or a stalled sentiment pulse is recorded for a cohort

### Goals

Flagged resistance cohorts re-scored above threshold, or formally closed as resolved in the Resistance Log.

### Detailed Numbered Steps

- Confirm the Resistance Management module automatically flags any Desire score ≤2 with a required barrier-reason note (MP-04.1).

- Cluster the flagged barrier reasons by root cause: fear, historical skepticism, or WIIFM gap (MP-04.2).

- Design a specific, credible response addressing the named root cause and attach it to the barrier record (MP-04.3).

- Assign a sponsor or manager to deliver the response directly to the affected cohort and log the delivery owner (MP-04.4).

- Re-run the Desire / sentiment pulse for the cohort after the intervention (MP-04.5).

- Confirm the barrier record is closed if the re-score clears the threshold, or re-escalated if it does not (MP-04.5).

- Run the Divergence Pattern check (Knowledge ≥3 and Ability ≥3 with Bridges stage = Ending) for the same cohort (MP-08).

- Confirm a genuine divergence is routed to Change Manager and Frontline Supervisor escalation, distinct from a resolved barrier (MP-08).

- Activate hypercare coaching for cohorts still showing sentiment regression (MP-09.2).

- Confirm the system distinguishes incident-driven regression from a general readiness failure before triggering a coaching response (MP-09.3).

- Taper hypercare support as the cohort's metrics stabilize (MP-09.4).

- Confirm regression events and recovery actions are logged to the lessons-learned record (MP-09.5).

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Change Manager (CM) | Executive Sponsor (ES), Frontline Supervisor (SUP) | Program/Project Manager (PM) | Functional Process Owner (FPO), End User (EU) |

RACSI for UAT-03. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

Every cohort that triggered a Desire ≤2 flag has a barrier record that is either closed (re-score above threshold) or explicitly re-escalated, with the intervention, delivery owner, and re-score all traceable in journi.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-04 — E2E-04: Sustainment & Closure

Status of Related E2E Process: Registered in D32h

Related Macro Processes: MP-10

Related Modules: M-13 Reinforcement & Sustainment

Trigger: Go-live complete and hypercare tapered (E2E-03 / E2E-04 handoff)

### Goals

Project formally closed, Lewin Refreeze confirmed from evidence, and lessons-learned logged.

### Detailed Numbered Steps

- Open the Reinforcement & Sustainment module and confirm the 60-day checkpoint audit is scheduled and executed.

- Confirm the 90-day checkpoint audit is scheduled and executed, with adoption metrics logged against baseline.

- Confirm the Refreeze determination is based on logged evidence (adoption metrics, sustained scores) rather than the calendar date alone.

- Confirm embedded reinforcement mechanisms (e.g., performance-management metric, ongoing development track) are recorded against the initiative.

- Confirm the Executive Sponsor sign-off is captured at closure.

- Confirm the lessons-learned log is completed and attached to the closure record.

- Confirm the initiative is formally handed off to the Business-as-Usual process owner.

- Confirm the project record status changes to Closed in journi once all prior steps are complete.

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Executive Sponsor (ES) | Program/Project Manager (PM), Functional Process Owner (FPO) | Frontline Supervisor (SUP) | IT/Technical Lead (ITL), End User (EU) |

RACSI for UAT-04. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

The initiative record shows Refreeze confirmed with supporting evidence, Executive Sponsor sign-off captured, lessons-learned log completed, and the project status set to Closed with a Business-as-Usual owner assigned.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-05 — E2E-05: Signal Aggregation Loop

Status of Related E2E Process: Proposed extension

Related Macro Processes: MP-03 → MP-05 → MP-07 → MP-08

Related Modules: M-09 Communication Planning & Execution, M-10 Training & Capability Building, M-06 ADKAR Engine, M-14 Change Risk Register

Trigger: Awareness (MP-03) and Knowledge/Ability (MP-05) scores are recorded for a cohort

### Goals

Consolidated ADKAR/Bridges signal evaluated against the Divergence Pattern check, confirmed aligned or escalated.

### Detailed Numbered Steps

- Confirm the Awareness signal from Communication & Awareness Management is recorded for the cohort (MP-03.3, MP-03.4).

- Confirm the Knowledge / Ability signal from the training assessment is recorded for the same cohort (MP-05.4).

- Run the baseline and/or recurring ADKAR / Bridges / Kübler-Ross pulse for the cohort (MP-07.1, MP-07.2).

- Confirm survey, interview, and observation data are consolidated into a single Composite Readiness Index entry for the cohort (MP-07.4).

- Run the Divergence Pattern check against the consolidated signal: Knowledge ≥3 and Ability ≥3 with Bridges stage = Ending (MP-08).

- Confirm a cohort whose consolidated signal passes the check is marked aligned, with no escalation raised.

- Confirm a cohort whose consolidated signal fails the check is automatically flagged and routed to Divergence & Risk Detection for escalation (MP-08).

- Confirm the consolidated signal and its aligned/escalated status are reported to the Change Manager and Steering Committee at the next checkpoint (MP-07.5).

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Change Manager (CM) | Functional Process Owner (FPO), IT/Technical Lead (ITL) | Program/Project Manager (PM), Frontline Supervisor (SUP) | Executive Sponsor (ES), End User (EU) |

RACSI for UAT-05. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

Every cohort with both an Awareness and a Knowledge/Ability score has a single consolidated Composite Readiness Index entry, and the Divergence Pattern check has produced an explicit aligned or escalated outcome traceable to its source signals.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-06 — E2E-06: PM↔CM Governance Bridge

Status of Related E2E Process: Proposed extension

Related Macro Processes: MP-02 → MP-08

Related Modules: M-08 Sponsor & Coalition Module, M-14 Change Risk Register, M-18 (Phase Gate / Joint Decision)

Trigger: An ERP or programme phase gate is reached, or a Divergence Pattern is confirmed

### Goals

Joint Decision Record produced with a Go / Go with Conditions / No-Go outcome.

### Detailed Numbered Steps

- Confirm any unresolved Change-Management risk (stalled Desire, confirmed Divergence Pattern) is escalated to the Executive Sponsor (MP-02.4).

- Confirm the escalation is written to the escalation and decision log with a timestamp and owner (MP-02.5).

- Run the Divergence & Risk Detection check ahead of the scheduled phase gate (MP-08).

- Compile the joint Project-Management and Change-Management inputs (schedule/technical risk plus readiness/divergence risk) into a single gate packet.

- Convene the joint decision session with the Steering Committee, Change Manager, and Program Manager.

- Record the decision outcome: Go, Go with Conditions, or No-Go, with named conditions where applicable.

- Confirm the decision and any conditions are communicated back to the affected cohorts and Frontline Supervisors.

- Confirm the Joint Decision Record (per D32e) is filed in the governance log and linked to the triggering phase gate.

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Executive Sponsor (ES) | Program/Project Manager (PM), Functional Process Owner (FPO), IT/Technical Lead (ITL) | Frontline Supervisor (SUP) | End User (EU) |

RACSI for UAT-06. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

A Joint Decision Record exists for the phase gate, carries one of the three defined outcomes with a documented rationale, and is linked to both the Change-Management risk inputs and the Project-Management gate it governs.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-07 — E2E-07: Champion Early-Warning Loop

Status of Related E2E Process: Proposed extension

Related Macro Processes: MP-06 → MP-04

Related Modules: M-08 Sponsor & Coalition Module, M-11 Resistance Management

Trigger: A champion raises an early sentiment or resistance signal during a listening session

### Goals

Every champion-flagged signal is triaged to an opened Resistance Log record or confirmed as noise.

### Detailed Numbered Steps

- Run a champion listening session / focus group and capture all raised concerns (MP-06.3).

- Confirm each captured concern is logged as a discrete early-warning signal against the reporting champion and cohort (MP-06.4).

- Confirm each logged signal is automatically routed to Resistance & Barrier Management for triage (MP-04).

- Cross-check the flagged cohort's current Desire score against the ≤2 escalation threshold (MP-04.1).

- Cluster the signal by likely root cause: fear, historical skepticism, or WIIFM gap (MP-04.2).

- Confirm the Change Manager can either (a) open a new Resistance Log record for a genuine barrier, or (b) close the signal explicitly as 'confirmed noise' with a reason.

- For a genuine barrier: confirm a targeted intervention is drafted and a delivery owner assigned (MP-04.3, MP-04.4).

- Confirm the champion who raised the original signal receives a closed-loop acknowledgment of the triage outcome.

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Change Manager (CM) | Frontline Supervisor (SUP), Functional Process Owner (FPO) | Program/Project Manager (PM) | Executive Sponsor (ES), End User (EU) |

RACSI for UAT-07. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

No champion-raised signal is left untriaged: each has a linked outcome of either an opened Resistance Log record with an intervention owner, or an explicit 'confirmed noise' closure, and the originating champion is acknowledged.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-08 — E2E-08: Governance Escalation Loop

Status of Related E2E Process: Proposed extension

Related Macro Processes: MP-02 → MP-10

Related Modules: M-08 Sponsor & Coalition Module, M-13 Reinforcement & Sustainment, M-18 (Phase Gate / Joint Decision)

Trigger: A Change-Management risk is escalated to the Executive Sponsor, or the initiative reaches its closure checkpoint

### Goals

Sponsor decision recorded at escalation and sustainment sign-off confirmed at closure.

### Detailed Numbered Steps

- Confirm an unresolved risk is escalated to the Executive Sponsor with supporting evidence (MP-02.4).

- Confirm the Executive Sponsor reviews the escalation and decision log before responding (MP-02.5).

- Confirm the Executive Sponsor's decision or direct intervention is recorded against the escalation record.

- Track the decision's execution through the recurring steering-committee cadence until resolved (MP-02.2).

- At initiative closure, confirm the sustainment evidence (60/90-day audit results) is presented to the Executive Sponsor (MP-10).

- Confirm the Executive Sponsor formally signs off on closure and the Refreeze confirmation (MP-10).

- Confirm the signed escalation decision and the closure sign-off are both filed to the same governance record.

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Executive Sponsor (ES) | Program/Project Manager (PM), Functional Process Owner (FPO) | Frontline Supervisor (SUP) | IT/Technical Lead (ITL), End User (EU) |

RACSI for UAT-08. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

Every sponsor escalation shows a recorded decision, and the initiative's closure record carries an explicit Executive Sponsor sign-off linked to the sustainment evidence.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-09 — E2E-ERP: ERP Implementation Lifecycle

Status of Related E2E Process: Proposed extension — transformation-type chain

Related Macro Processes: MP-01 → MP-02 → MP-03 → MP-05 → MP-07 → MP-09 → MP-10

Related Modules: M-05, M-06, M-07, M-08, M-09, M-10, M-13

Trigger: ERP project charter approved, Executive Sponsor confirmed

### Goals

Production ERP system live, all cohorts trained and capable, hypercare complete, Refreeze confirmed from evidence.

### Detailed Numbered Steps

- Identify all stakeholder groups and cohorts impacted by the ERP rollout and validate the resulting stakeholder map (MP-01.1–01.5).

- Secure and maintain visible, active executive sponsorship and establish the ERP steering-committee cadence (MP-02.1, MP-02.2).

- Confirm unresolved Change-Management risks are escalated to the sponsor and logged (MP-02.4, MP-02.5).

- Develop and publish the phased ERP communication plan aligned to the implementation timeline (MP-03.1).

- Publish the FAQ channel, track analytics, and adjust messaging on Awareness/Denial trends (MP-03.2–03.4).

- Deliver the kickoff, go-live, and closure milestone communications (MP-03.5).

- Design and deliver role-based training against the new ERP workflows to all impacted cohorts (MP-05.1, MP-05.2).

- Publish job aids and maintain the ERP practice sandbox (MP-05.3).

- Run Knowledge/Ability assessments per cohort and remediate cohorts below the readiness threshold before go-live (MP-05.4, MP-05.5).

- Run the baseline pulse at project start and recurring pulses at each ERP phase gate (MP-07.1, MP-07.2).

- Run rapid emoji/slider pulses around go-live and consolidate all data into the Composite Readiness Index (MP-07.3, MP-07.4).

- Report readiness trends to the Change Manager and Steering Committee at each checkpoint (MP-07.5).

- Activate the elevated hypercare support model on ERP go-live day (MP-09.1).

- Coach cohorts showing sentiment regression, distinguishing incident-driven regression from a general readiness failure (MP-09.2, MP-09.3).

- Taper hypercare toward standard service levels as metrics stabilize (MP-09.4).

- Run the 60/90-day sustainment audit, confirm Refreeze from evidence, and formally close the ERP initiative (MP-10).

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Executive Sponsor (ES) | Program/Project Manager (PM), Functional Process Owner (FPO), IT/Technical Lead (ITL) | Frontline Supervisor (SUP) | End User (EU) |

RACSI for UAT-09. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

The production ERP system is confirmed live; every cohort shows a passing Knowledge/Ability score; hypercare has tapered to standard support; and the closure record shows Refreeze confirmed from audited adoption evidence.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-10 — E2E-BPR: Business Process Reengineering Lifecycle

Status of Related E2E Process: Proposed extension — transformation-type chain

Related Macro Processes: MP-01 → MP-02 → MP-03 → MP-05 → MP-07 → MP-08 → MP-09 → MP-10

Related Modules: M-05 through M-11, M-13

Trigger: Redesigned process approved and old process retirement date set

### Goals

New process rolled out across all sites, old process formally retired, performance gains confirmed across multiple reporting cycles.

### Detailed Numbered Steps

- Assess stakeholder impact of the redesigned process by site and role, and validate the stakeholder map (MP-01.1–01.5).

- Secure sponsorship and establish the governance cadence for the multi-site rollout (MP-02.1, MP-02.2).

- Publish the phased communication plan explaining why the process is changing and what the new process replaces (MP-03.1, MP-03.5).

- Design and deliver role-based training on the new process to every impacted site (MP-05.1, MP-05.2).

- Run Knowledge/Ability assessments per site/cohort and remediate below-threshold cohorts before rollout (MP-05.4, MP-05.5).

- Run recurring readiness pulses at each site as the new process goes live (MP-07.2).

- Run the Divergence Pattern check per site to catch 'trained but not capable' cohorts (MP-08).

- Provide on-the-job coaching and reinforcement during the parallel-run or cutover window (MP-09).

- Confirm the old process is formally retired (access removed, documentation archived) at each site once the new process is stable.

- Confirm performance gains are measured and confirmed across at least two full reporting cycles (MP-10).

- Confirm the initiative closure record captures Refreeze evidence and lessons-learned across all rolled-out sites (MP-10).

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Executive Sponsor (ES) | Program/Project Manager (PM), Functional Process Owner (FPO) | Frontline Supervisor (SUP) | IT/Technical Lead (ITL), End User (EU) |

RACSI for UAT-10. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

Every site shows the new process live and the old process formally retired, with performance-gain evidence confirmed across multiple reporting cycles before closure.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-11 — E2E-BPA: Business Process Automation (Full Track) Lifecycle

Status of Related E2E Process: Proposed extension — transformation-type chain

Related Macro Processes: MP-01 → MP-02 → MP-03 → MP-05 → MP-07 → MP-08 → MP-09 → MP-10

Related Modules: M-05 through M-13

Trigger: Automation solution approved for full-volume deployment

### Goals

Automated workflow live at full volume, human review stepped down to steady state, Center of Excellence handover complete.

### Detailed Numbered Steps

- Assess which roles and volumes of manual work are impacted by the automation and validate the stakeholder map (MP-01.1–01.5).

- Secure sponsorship for the automation programme, including the human-review stand-down plan (MP-02.1, MP-02.2).

- Communicate the automation rollout plan, addressing role-security and reskilling concerns directly (MP-03.1, MP-03.4).

- Train the reduced human-review team on the new exception-handling and oversight workflow (MP-05.1–05.4).

- Run readiness pulses focused on trust-in-automation and role-security signals (MP-07.1, MP-07.2).

- Run the Divergence Pattern check on the human-review cohort to catch unresolved role-security anxiety (MP-08).

- Provide hypercare support as automated volume is ramped from pilot to full volume (MP-09.1–09.4).

- Confirm the automated workflow is verified live at full volume with human review stepped down to its steady-state level.

- Confirm the Center of Excellence handover package (ownership, monitoring cadence, escalation path) is complete (MP-10).

- Confirm the closure record shows Refreeze evidence for the new steady-state operating model (MP-10).

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Executive Sponsor (ES) | IT/Technical Lead (ITL), Functional Process Owner (FPO) | Program/Project Manager (PM), Frontline Supervisor (SUP) | End User (EU) |

RACSI for UAT-11. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

The automated workflow is confirmed running at full target volume, the human-review team is at its planned steady-state headcount/role, and the Center of Excellence handover record is complete and signed off.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-12 — E2E-IMS: Integrated Management System (QHSE) Lifecycle

Status of Related E2E Process: Proposed extension — transformation-type chain

Related Macro Processes: MP-01 → MP-02 → MP-03 → MP-05 → MP-07 → MP-08 → MP-09 → MP-10

Related Modules: M-05 through M-11, M-13

Trigger: QHSE management system design approved, certification audit scheduled

### Goals

Certification achieved (or pass with minor nonconformities), surveillance cycle active.

### Detailed Numbered Steps

- Assess stakeholder impact of the new QHSE procedures by role and site, and validate the stakeholder map (MP-01.1–01.5).

- Secure sponsorship through to the certification audit date and establish the governance cadence (MP-02.1, MP-02.2).

- Communicate the QHSE procedure changes and the certification timeline to all impacted staff (MP-03.1, MP-03.5).

- Deliver mandatory QHSE training and run Knowledge/Ability assessments per cohort (MP-05.1–05.4).

- Remediate any cohort scoring below the certification-readiness threshold ahead of the audit (MP-05.5).

- Run readiness pulses tracking procedural compliance sentiment ahead of the audit (MP-07.1, MP-07.2).

- Run the Divergence Pattern check to catch cohorts trained on paper but not compliant in practice (MP-08).

- Provide floor coaching support through the certification audit window (MP-09).

- Confirm the certification outcome is logged: certified, or 'pass with minor nonconformities' with a corrective-action plan.

- Confirm the ongoing surveillance-audit cycle is scheduled and its first cycle is active (MP-10).

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Executive Sponsor (ES) | Functional Process Owner (FPO), IT/Technical Lead (ITL) | Frontline Supervisor (SUP) | Program/Project Manager (PM), End User (EU) |

RACSI for UAT-12. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

The certification outcome is logged against the initiative record, any nonconformities have a linked corrective-action plan, and the recurring surveillance cycle is confirmed active with its next audit date set.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-13 — E2E-CULT: Cultural / Values Transformation Lifecycle

Status of Related E2E Process: Proposed extension — transformation-type chain

Related Macro Processes: MP-01 → MP-02 → MP-03 → MP-04 → MP-06 → MP-07 → MP-08 → MP-09 → MP-10

Related Modules: M-05 through M-09, M-11, M-12, M-13

Trigger: Target culture/values statement approved by leadership

### Goals

Target behaviors embedded in leadership development and HR practice, Refreeze confirmed provisionally with ongoing monitoring.

### Detailed Numbered Steps

- Assess which teams and behaviors are most affected by the target culture shift and validate the stakeholder map (MP-01.1–01.5).

- Secure visible, sustained leadership sponsorship for the culture initiative (MP-02.1, MP-02.3).

- Communicate the target behaviors and the rationale for the shift across the organization (MP-03.1, MP-03.5).

- Monitor Desire and sentiment scores for resistance to the new behaviors and cluster root causes (MP-04.1, MP-04.2).

- Design and deliver targeted interventions for teams showing resistance to the target behaviors (MP-04.3, MP-04.4).

- Recruit and brief a culture-champion network across teams (MP-06.1, MP-06.2).

- Run recurring readiness pulses tracking behavioral (not just procedural) adoption signals (MP-07.1, MP-07.2).

- Run the Divergence Pattern check to catch teams that report belief in the new values without a matching behavior change (MP-08).

- Provide manager-as-coach reinforcement on the floor for the new target behaviors (MP-09, M-12).

- Confirm target behaviors are embedded into leadership-development curricula and HR performance-management practice (MP-10).

- Confirm Refreeze is recorded as provisional, with an ongoing monitoring cadence rather than a single closure checkpoint (MP-10).

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Executive Sponsor (ES) | Functional Process Owner (FPO), Frontline Supervisor (SUP) | Program/Project Manager (PM) | IT/Technical Lead (ITL), End User (EU) |

RACSI for UAT-13. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

Target behaviors are traceable in leadership-development content and HR performance criteria, and the closure record shows a provisional Refreeze status with a defined ongoing monitoring cadence rather than a hard close date.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-14 — E2E-OM: Operating Model Redesign Lifecycle

Status of Related E2E Process: Proposed extension — transformation-type chain

Related Macro Processes: MP-01 → MP-02 → MP-03 → MP-05 → MP-07 → MP-08 → MP-09 → MP-10

Related Modules: M-05 through M-13

Trigger: New organizational structure and governance model approved

### Goals

New structure and governance operational, stable across a full planning or budget cycle, Refreeze confirmed.

### Detailed Numbered Steps

- Assess role and reporting-line impact of the new structure by team and validate the stakeholder map (MP-01.1–01.5).

- Secure sponsorship for the restructuring and establish the new governance cadence (MP-02.1, MP-02.2).

- Communicate the new structure, reporting lines, and decision rights across the organization (MP-03.1, MP-03.5).

- Deliver role-transition training for staff moving into redefined roles (MP-05.1–05.4).

- Remediate cohorts unclear on new decision rights or role scope (MP-05.5).

- Run readiness pulses tracking role-clarity and decision-rights confusion signals (MP-07.1, MP-07.2).

- Run the Divergence Pattern check to catch teams operating the old structure informally despite formal sign-off (MP-08).

- Provide floor coaching support through the first operating cycle under the new structure (MP-09).

- Confirm the new structure and governance model remain stable and unchanged across one full planning or budget cycle.

- Confirm Refreeze is recorded once stability is evidenced across the full cycle, and the closure record is filed (MP-10).

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Executive Sponsor (ES) | Program/Project Manager (PM), Functional Process Owner (FPO) | Frontline Supervisor (SUP) | IT/Technical Lead (ITL), End User (EU) |

RACSI for UAT-14. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

The new structure and governance model show no reversion to the prior structure across a full planning or budget cycle, and the closure record confirms Refreeze with that cycle's evidence attached.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-15 — E2E-COMP: Compliance-Driven Change Lifecycle

Status of Related E2E Process: Proposed extension — transformation-type chain

Related Macro Processes: MP-01 → MP-02 → MP-03 → MP-05 → MP-07 → MP-08 → MP-09 → MP-10

Related Modules: M-05 through M-11, M-13, M-14

Trigger: Regulatory requirement confirmed with a fixed, non-negotiable compliance deadline

### Goals

Controls live and enforceable, first compliance-monitoring cycle complete, ongoing monitoring handed to permanent owner.

### Detailed Numbered Steps

- Assess current controls against the regulatory requirement — not just current processes — and validate the stakeholder map (MP-01.1–01.5).

- Sustain sponsorship backing through the fixed, non-negotiable compliance deadline (MP-02.1–02.5).

- Communicate plainly that the change is mandatory and not optional, with the deadline stated explicitly (MP-03.1–03.5).

- Deliver mandatory training and confirm demonstrable Knowledge via assessment — attendance alone is not accepted as evidence (MP-05.1–05.5).

- Track control operation directly (not sentiment alone) through the Readiness Diagnostics module (MP-07.1–07.5).

- Run the Divergence Pattern check to distinguish resentment at a mandatory change from genuine change-related loss (MP-08.1–08.5).

- Provide support through the first live compliance-monitoring cycle after go-live (MP-09.1–09.5).

- Confirm controls are verified live and enforceable ahead of the compliance deadline.

- Confirm the first compliance-monitoring cycle completes with results logged against the Change Risk Register.

- Hand ongoing monitoring to the permanent control owner and confirm the monitoring cadence is documented as sustainable (MP-10.1–10.5).

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Executive Sponsor (ES) | Program/Project Manager (PM), Functional Process Owner (FPO) | Frontline Supervisor (SUP), IT/Technical Lead (ITL) | End User (EU) |

RACSI for UAT-15. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

Controls are confirmed live before the regulatory deadline, the first monitoring cycle's results are logged, and the initiative closure record shows the permanent control owner and monitoring cadence.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)

## UAT-16 — E2E-TSD: Training & Skills Development Lifecycle

Status of Related E2E Process: Proposed extension — transformation-type chain

Related Macro Processes: MP-01 → MP-02 → MP-03 → MP-05 → MP-06 → MP-07 → MP-08 → MP-09 → MP-10

Related Modules: M-05 through M-10, M-12, M-13

Trigger: Skills-gap analysis approved as the primary driver of the initiative

### Goals

Target population competent (verified by assessment), performance sustained, training embedded in ongoing development.

### Detailed Numbered Steps

- Identify skills gaps and training needs by role and validate the stakeholder map (MP-01.1–01.5).

- Sustain sponsorship backing through the full training rollout (MP-02.1–02.5).

- Communicate the training initiative as a development opportunity, not a burden (MP-03.1–03.5).

- Design role-based training content and assessments as the core deliverable of the initiative (MP-05.1).

- Deliver instructor-led and/or e-learning training to all impacted cohorts (MP-05.2).

- Publish job aids and quick-reference guides and maintain a practice sandbox (MP-05.3).

- Run Knowledge/Ability assessments per cohort and log scores, distinguishing 'trained' from 'capable' (MP-05.4).

- Identify and remediate cohorts scoring below the readiness threshold (MP-05.5).

- Extend peer support and coaching through the champion network (MP-06.1–06.5).

- Track training completion and competency verification through Readiness Diagnostics (MP-07.1–07.5).

- Run the Divergence Pattern check to catch the 'trained but not capable' pattern (MP-08.1–08.5).

- Provide on-the-job coaching and reinforcement after training completion (MP-09.1–09.5).

- Confirm new skills are embedded into performance management and ongoing development plans (MP-10.1–10.5).

### RACSI

| R | A | C | S | I |
| --- | --- | --- | --- | --- |
| Change Manager (CM) | Executive Sponsor (ES) | Functional Process Owner (FPO), Program/Project Manager (PM) | Frontline Supervisor (SUP) | IT/Technical Lead (ITL), End User (EU) |

RACSI for UAT-16. R = Responsible · A = Accountable · C = Consulted · S = Supervised · I = Informed.

### Expected Results

Every targeted individual shows a passing competency assessment (not just attendance), sustained performance is evidenced post-training, and the skill is reflected in an ongoing development or performance-management record.

### Status

Status (tester to check one)

☐ Pass — The software meets all acceptance criteria and works as expected.

☐ Fail — The system behaves incorrectly or fails to meet a business requirement.

☐ Blocked — A critical defect or missing dependency prevents the tester from running the test.

☐ In Progress — The user is currently executing the test steps but has not finished.

☐ Not Run — The test case is assigned but execution has not started yet.

☐ Deferred — The test is skipped for the current cycle and postponed to a future release.

### Responses / Tester Comments

### Attached Documents (if required)